# FAILURE TO COMPLETE ON TIME FOR ROAD CLOSURE

The Standard Specifications are revised as follows:

SECTION 108, AFTER LINE 455, INSERT AS FOLLOWS:

The work specified shall be arranged and prosecuted such that _______________ is closed to traffic for not longer than the number of calendar days shown on the Proposal sheet. The road shall not be closed before _________________, 20____.

If the necessary work is not completed and ___________________ is not reopened to traffic within the number of calendar days for closure shown on the Proposal sheet, $____________ will be assessed as liquidated damages, not as a penalty, but as damages sustained for each calendar day for which ___________________ remains closed to traffic in excess of the number shown on the Proposal sheet.

Extension of contract time, if required, shall be in accordance with 108.08.