# 108-C-095 FAILURE TO COMPLETE ON TIME FOR CALENDAR COMPLETION DATE

*(Revised 04-25-21)*

The Standard Specifications are revised as follows:

SECTION 108, BEGIN LINE 588, DELETE AND INSERT AS FOLLOWS:

~~Schedule of Liquidated Damages for~~

~~Each Day of Overrun in Contract Time~~

|  |  |  |
| --- | --- | --- |
| ~~Original Contract Amount~~ | | ~~Daily Charge~~ |
| ~~From Greater Than~~ | ~~To Less Than or Equal To~~ | ~~Calendar Day or Fixed Date~~ |
| ~~$0~~ | ~~$500,000~~ | ~~$500.00~~ |
| ~~$500,000~~ | ~~$2,000,000~~ | ~~$1,000.00~~ |
| ~~$2,000,000~~ | ~~$5,000,000~~ | ~~$1,500.00~~ |
| ~~$5,000,000~~ | ~~$10,000,000~~ | ~~$2,000.00~~ |
| ~~$10,000,000~~ | ~~and higher~~ | ~~$2,250.00~~ |

*If the contract is not completed on or before the contract completion date shown on the Proposal sheet, $**will be assessed as liquidated damages, not as a penalty, but as damages sustained for each calendar day that the contract is not complete.*

*Extension of contract time, if required, shall be in accordance with 108.08.*