Example Action Register for Watershed Management Plans (WMPs)

Example: Big Walnut Creek Watershed Management Plan

The Big Walnut Creek Watershed Alliance (Putnam, Hendricks, Boone Counties) developed strategies to address and implement the WMP goals, and documented their approach in action registers. The strategies are designed to help mold public outreach throughout the project and develop a work plan for various stakeholders to conduct targeted BMP implementation into the future. Action items associated with each strategy were identified by the Steering Committee and a rough schedule was assigned. The schedule was defined by three timeframes: 2009-2010 (immediate), 2010-2012 (near future/next grant cycle), 2012-2019 (later, planning or earlier steps required). The following table reflects these strategies and action items:

| Goal 1: Reduce soil erosion and sediment inputs into streams that result in a 1% reduction in 5 years. |
| --- |
|  |  | Schedule |  |
| Strategy | Action Item | 2009-2010 | 2010-2012 | 2012-2019 | Responsible Party |
| Reduce sediment loads from agricultural run-off | Work with NRCS, SWCDs, and county drainage boards to identify partners in the agricultural community and communication mechanisms |  |  |  | BWCWA Committees, SWCDs, NRCS, ISDA, FSA, Drainage Boards |
|  | Work with NRCS and SWCDs to increase cover crop practices, no-till practices, and grassed waterway locations |  |  |  | BWCWA Coordinator, Agricultural Liaison, and SWCDs/NRCS/ISDA |
|  | Provide cost-share funding for education and demonstration projects |  |  |  | BWCWA Committees and SWCDs |
| Reduce sediment loads from highly erodible areas | Work with NRCS and SWCD to identify areas with highly erodible soils and those areas impacted/eroded in flood events of 2008 |  |  |  | BWCWA Coordinator, Agricultural Liaison, and SWCDs/NRCS/ISDA |
|  | Work with NRCS and SWCD to target BMP installation to areas with highly erodible soils |  |  |  | BWCWA Committees, Agricultural Liaison, and SWCDs/NRCS/ISDA |
|  | Identify steep grade changes in the streams and look for areas to implement floodplain improvements or high flow storage |  |  |  | BWCWA Coordinator and SWCDs/NRCS/ISDA, possible consultant assistance |
| Goal 1: Reduce soil erosion and sediment inputs into streams that result in a 1% reduction in 5 years. |
|  |  | Schedule |  |
| Strategy | Action Item | 2009-2010 | 2010-2012 | 2012-2019 | Responsible Party |
| Reduce sediment loads from floodplains and land adjacent to streams | Work with NRCS and SWCDs to identify areas with poor buffer widths adjacent to streams |  |  |  | BWCWA Coordinator and SWCDs/NRCS/ISDA |
|  | Target BMPs installation to floodplains and land adjacent to streams to help with bank stabilization and slow erosive flows |  |  |  | BWCWA Committees, Coordinator, and SWCDs/NRCS/ISDA |
| Increase Rule 5 enforcement and improve SWPPP plan development and review | Get staff training in plan review and incentive or enforcement programs |  |  |  | BWCWA Coordinator and SWCDs |
|  | Identify partner that could help monitor and report any problem sites |  |  |  | BWCWA Committees, Coordinator, and SWCDs |
|  | Educate local contractors about Rule 5 and status of local water quality |  |  |  | BWCWA Committees, Coordinator, and SWCDs |

| Goal 2: Reduce Total Phosphorus and Nitrate inputs by 20% in 5 years and Nitrate inputs by 40% in 10 years. |
| --- |
|  |  | Schedule |  |
| Strategy | Action Item | 2009-2010 | 2010-2012 | 2012-2019 | Responsible Party |
| Reduce nutrient loads from agricultural run-off | Work with NRCS, SWCDs, and county drainage boards to identify partners in the agricultural community and communication mechanisms |  |  |  | BWCWA Committees, SWCDs, NRCS, ISDA, FSA, Drainage Boards |
|  | Work with NRCS and SWCDs to educate agricultural landowners on fertilizer reduction and application timing practices |  |  |  | BWCWA Committees, Agricultural Liaison, and SWCDs/NRCS/ISDA |
|  | Provide cost-share funding for education and demonstration projects |  |  |  | BWCWA Committees, Coordinator, and SWCDs/NRCS/ISDA |
|  | Work with NRCS and SWCDs to increase conservation tillage practices, buffers and nutrient management planning |  |  |  | BWCWA Committees, Agricultural Liaison, and SWCDs/NRCS/ISDA |
| Reduce nutrient load by increasing riparian buffers/floodplain zones and wetland acreage | Work with NRCS, SWCDs, The Nature Conservancy, CILTI, and IDNR to identify suitable areas for restoration and partners |  |  |  | BWCWA Committees, Coordinator, and conservation partners (CILTI, IDNR, TNC, SWCDs) |
|  | Provide cost-share funding for buffers and wetland restoration and widely market the practices to appropriate landowners |  |  |  | BWCWA Committees, Coordinator, and SWCDs/NRCS/ISDA |
| Goal 2: Reduce Total Phosphorus and Nitrate inputs by 20% in 5 years and Nitrate inputs by 40% in 10 years. |
|  |  | Schedule |  |
| Strategy | Action Item | 2009-2010 | 2010-2012 | 2012-2019 | Responsible Party |
| Reduce nutrient load from suburban and urban runoff | Develop and deliver education and outreach programs regarding sustainable fertilizer use |  |  |  | BWCWA Committees, Coordinator, and SWCDs |
|  | Identify local partners including realtors, home improvement stores, and chemical applicators that can share messages and provide phosphorus free fertilizers |  |  |  | BWCWA Committees, Coordinator, and SWCDs |
|  | Provide cost-share funding for education and residential demonstration projects |  |  |  | BWCWA Committees, Coordinator, and SWCDs |

| Goal 3: Reduce E. coli inputs such that all sample sites meet the State water quality standard of 235 cfu/100mL during base flow conditions and no more than 15% of the sites exceed the standard during storm flow conditions in 5 years. The long-term goal (10 years) is for all storm flow events to meet State water quality standards. |
| --- |
|  |  | Schedule |  |
| Strategy | Action Item | 2009-2010 | 2010-2012 | 2012-2019 | Responsible Party |
| Reduce E. coli levels from livestock with access to streams | Work with NRCS, SWCDs, and county drainage boards to identify partners in the agricultural community and communication mechanisms |  |  |  | BWCWA Committees, SWCDs, NRCS, ISDA, FSA, Drainage Boards |
|  | Install livestock exclusion fencing and alternative watering sources |  |  |  | BWCWA Committees, Agricultural Liaison, and SWCDs/NRCS/ISDA |
|  | Continue monitoring in critical areas to further pinpoint sources and locations |  |  |  | BWCWA Coordinator, SWCDs, and DePauw |
| Reduce E. coli levels from agricultural runoff | Work with agricultural community to promote timing of manure application to fields and alternative manure management strategies |  |  |  | BWCWA Committees, Agricultural Liaison, and SWCDs/NRCS/ISDA |
|  | Install buffers and wetlands via a cost share program and market their benefits |  |  |  | BWCWA Committees, Agricultural Liaison, and SWCDs/NRCS/ISDA |
|  | Continue monitoring in critical areas to further pinpoint sources and locations |  |  |  | BWCWA Coordinator, SWCDs, and DePauw |
| Goal 3: Reduce E. coli inputs such that all sample sites meet the State water quality standard of 235 cfu/100mL during base flow conditions and no more than 15% of the sites exceed the standard during storm flow conditions in 5 years. The long-term goal (10 years) is for all storm flow events to meet State water quality standards. |
|  |  | Schedule |  |
| Strategy | Action Item | 2009-2010 | 2010-2012 | 2012-2019 | Responsible Party |
| Reduce E. coli levels from failing or absent septic systems | Work with health departments to identify areas with failing or no septic systems |  |  |  | BWCWA Coordinator, SWCDs and County Health Departments |
|  | Host septic system care and maintenance workshops |  |  |  | BWCWA Committees, SWCDs, and County Health Departments |
|  | Work with health departments to create an ordinance requiring all properties sold with septic systems to have an inspection done at time of sale |  |  |  | BWCWA Coordinator, SWCDs, County Health Departments, and realtors |
|  | Continue monitoring in critical areas to further pinpoint sources and locations |  |  |  | BWCWA Coordinator, SWCDs, and DePauw |

| Goal 4: Protect and enhance important and unique natural aspects of Big Walnut Creek and its watershed (endangered and high quality species/natural areas). |
| --- |
|  |  | Schedule |  |
| Strategy | Action Item | 2009-2010 | 2010-2012 | 2012-2019 | Responsible Party |
| Raise public awareness of the importance of the protection/conservation of natural areas and impacts on water quality | Host fieldtrips - watershed tours, river trips through nature preserves in watershed |  |  |  | BWCWA Committees, Coordinator, and conservation partners (CILTI, IDNR, TNC, SWCDs) |
|  | Build on McCloud Nature Park as an example property |  |  |  | BWCWA Committees and Hendrick County parks and SWCD |
|  | Purchase or assist with conservation easements on important properties |  |  |  | BWCWA Coordinator and conservation partners (CILTI, IDNR, TNC, SWCDs) |
|  | Fund plantings outside of 100-year floodplain to get whole field plantings |  |  |  | BWCWA Committees, NRCS and SWCDs |
|  | Restore lands adjacent to unique resources through cost-share funding or local mitigation projects/coordination |  |  |  | BWCWA Committees and development community |
|  | Collect data and create case studies and/or marketing material about the impacts of the 2008 floods and role of floodplains |  |  |  | BWCWA Committees, Coordinator, and Putnam Co SWCD |
| Goal 4: Protect and enhance important and unique natural aspects of Big Walnut Creek and its watershed (endangered and high quality species/natural areas). |
|  |  | Schedule |  |
| Strategy | Action Item | 2009-2010 | 2010-2012 | 2012-2019 | Responsible Party |
| Raise public awareness of the importance of the protection/conservation of natural areas and impacts on water quality | Work with IDNR to hold training sessions for local interpreters/naturalists |  |  |  | BWCWA Coordinator and IDNR |
|  | Work with TNC, IDNR, and CILTI to promote field work days (e.g. invasive species removal, clean-ups, habitat improvements, etc.) |  |  |  | BWCWA Committees, Coordinator, and conservation partners (CILTI, IDNR, TNC, SWCDs) |
| Influence landuse planning at the local and county levels | Participate and/or attend Plan Commission meetings |  |  |  | BWCWA Coordinator and SWCD staff |
|  | Review local planning documents and make recommendations to staff regarding protection of important natural areas |  |  |  | BWCWA Committees and Coordinator |
| Document 2008 flood impacts and identify important floodplains and riparian areas | Use 2008 damage assessments to identify areas for restoration |  |  |  | BWCWA Coordinator, NRCS, and Putnam Co SWCD |
| Identify important corridors for habitat | Work with CILTI, IDNR, and TNC to identify corridor management strategies and locations |  |  |  | BWCWA Committees, Coordinator, and conservation partners (CILTI, IDNR, TNC) |
|  | Work with DePauw University to get students involved in planning and assessment of area habitats |  |  |  | BWCWA Coordinator and DePauw University |
| Goal 5: Develop public awareness on how individual activities and actions will/do impact the watershed. |
|  |  | Schedule |  |
| Strategy | Action Item | 2009-2010 | 2010-2012 | 2012-2019 | Responsible Party |
| Provide "hands-on" opportunities for people to learn about individual BMPs | Host fieldtrips - watershed tours, river trips showing land use and impacts, both positive and negative |  |  |  | BWCWA Committees, Coordinator, and conservation partners (CILTI, IDNR, TNC, SWCDs) |
|  | Promote and provide cost-share for equipment purchase and/or rental program for self-installation of BMPs |  |  |  | BWCWA Committees, Coordinator, Agricultural Liaison and SWCDs |
|  | Host workshops that teach about what can be done on individual residential properties (backyard conservation) |  |  |  | BWCWA Committees, Coordinator, and SWCDs |
|  | Give presentation and conduct interactive activities at neighborhood meetings, local service club meetings, etc. |  |  |  | BWCWA Coordinator and SWCDs |
|  | Create demonstration sites on public properties with help from volunteers |  |  |  | BWCWA Committees and conservation partners (CILTI, IDNR, TNC, SWCDs) |
| Goal 5: Develop public awareness on how individual activities and actions will/do impact the watershed. |
|  |  | Schedule |  |
| Strategy | Action Item | 2009-2010 | 2010-2012 | 2012-2019 | Responsible Party |
| Develop an targeted educational program and materials | Conduct a statistically valid, widespread watershed survey |  |  |  | BWCWA Committee, , Coordinator, and Purdue Univerity |
|  | Create a logo and key messages |  |  |  | BWCWA Committee |
|  | Identify partnerships with other stakeholders to find new venues to educate the public about water quality issues (partner with MS4s) |  |  |  | BWCWA Committees, , Coordinator, conservation partners (CILTI, IDNR, TNC, SWCDs), and MS4s |
|  | Utilize the Visitor Centers and tourism community |  |  |  | BWCWA Coordinator, counties officials, and cities/towns |
|  | Create tangible materials based on survey findings (e.g. website tools, graphics, brochures, handouts, displays, etc.) |  |  |  | BWCWA Committees and Coordinator |
|  | Create and build upon school programs |  |  |  | BWCWA Coordinator and SWCDs |
| Create a comprehensive septic system education program | Work with health departments to identify areas with failing or no septic systems |  |  |  | Coordinator, SWCDs and County Health Departments |
|  | Host septic system care and maintenance workshops |  |  |  | BWCWA Committees and SWCDs |
|  | Work with health departments to create an ordinance requiring all properties sold with septic systems to have an inspection done at time of sale |  |  |  | BWCWA Committees, Coordinator, County Health Departments, Realtors |
|  | Develop septic system exhibit for county fair (demonstrate impacts on water quality) |  |  |  | BWCWA Committees and SWCDs |