## Slide 1
Federal Funding Reminders
Karen Hicks
Director of Project Finance, INDOT
October 2, 2020

## Slide 2: 2 CFR 200
Federal mandate from Washington DC to reduce and eliminate excessive federal funds on projects.
  Inactives
    Federal funds on projects without any reimbursements.
      If you are not invoicing INDOT then INDOT is not pushing forward reimbursements.
      When this hits a 12 month period of inactivity (no billing) the project funds are considered excessive and are expected to be removed.
      In order to ensure the 12 month period is not hit, you must invoice INDOT within 10 months (9 months is preferable).
      This is watched very closely by FHWA.
      NOTE: 100% local payments do not count against the payment clock. It must be a federal reimbursement claim.

## Slide 3: 2 CFR 200 Continued
  Project End Dates
    Every project has a project end date. The project end date is actually a phase end date that changes as the project progresses.
      We cannot allow a project end date to lapse before a new phase is added.
      A lapsed project end dates removes the ability to seek federal reimbursements.
        No method in which to reimburse cost would be available.
      Any project that lapses an end date is expected to close within 455 days.
      Note: OIG, Washington DC will be conducting an audit on PEDs in FY21.
      This goes hand in hand with the inactives.

## Slide 4: The Funding Process
  Federal Authorization – A request given to the district for federal authorization on the phase you need to begin should be within six weeks. Note: This should never be more than eight weeks prior to phase start.
    District will request authorization through the Project Finance CAPWise system. Note: Federal authorization is only requested, not approved.
      Project Finance requests federal authorization for the project phase.
      Federal Highway has 5 days to approve or deny request.
      Total processing time from request to District to federal authorization approval should be no more than 10 days.
        Note: SPMS must have funds in current fiscal year, phase must be in the STIP/TIP, environmental must be in place unless phase is PE.

## Slide 5: The Funding Process
  Purchase Order is received by LPA and a Notice to Proceed may be given.
    PO must indicate the project/phase end date. This date is the last date eligible cost against the phase will be eligible for reimbursement.
    Only an approved justification will move the project/phase end date out. The “consultant not starting work when expected” is not a qualifying justification to move out an end date.
      No more than 90 days may lapse from the end date for final reimbursement. That 90 days includes submission of invoice to District and payment to LPA. If you wait until the 90th day there will be no reimbursement.

## Slide 6: The Funding Process
  Call for Project
  6 wks prior to PE
  PO & NTP given
    PO - project end date
  6 wks prior to RW
  PO & NTP given
    PO - project end date
  Project Lets
  CE PO & NTP
    PO - project end date
  Funding Award
  Request Fed. Auth.
  Invoice w/in 6 mos.
    Preferably 6 weeks
  Request Fed. Auth.
  Invoice w/in 6 mos.
    Preferably 6 weeks
  Request CE Federal
  Invoice w/in 6 mos.
    Preferably 6 weeks
Note: Same path must be followed for UT and RR phases.

## Slide 7: How to stop removal of Fed Aid
  Make sure you do not request federal funds to be authorized unless the work will begin within 6 – 8 weeks of your request.
  Make certain your consultant understands they must invoice you at least once a month. Even if it is just $10.
  Do not wait until all work has been completed and do not allow your consultant to do the same.
  Know that any funds expected for reimbursement are in jeopardy if the project falls into inactive or the project/phase date ends.

## Slide 8: Information
Monthly updates on Project End Dates and Inactive projects are available on the INDOT LPA website.
  https://www.in.gov/indot/2390.htm
    Downloads to an Excel spreadsheet with two tabs
      PED
      Inactive
Vendor Portal is now available
  All vendors should be able to review their payment status in the PAYWise vendor portal.
    Allows invoices to be directly submitted via email to the application.

## Slide 9: Vendor Portal Info continued
    Vendors can track progress of invoices and easily make inquires about individual invoices.
    To access the PAYWise vendor portal, vendors must complete a business enrollment form in LTAP and request access to PAYWise.
    Request an enrollment package via email to ap@indot.in.gov.
    You may submit an invoice as a PDF attachment via email.
      Your submittal starts an automatic clock for the payment process.

## Slide 10: Vendor Portal Info continued
    Invoices may be emailed to the following district email addresses:
    Crawfordsville: CrawfordsvilleInvoices@indot.in.gov
    Fort Wayne: FortWayneInvoices@indot.in.gov
    Greenfield: GreenfieldInvoices@indot.in.gov
    Laporte: LaporteInvoices@indot.in.gov
    Seymour: SeymourInvoices@indot.in.gov
    Vincennes: VincennesInvoices@indot.in.gov