## Slide 1
IOT Microsoft LCNC
Center of Excellence
Team Charter
Created Date: October 2023
Last Revised: November 2024

## Slide 2
Center of Excellence
The IOT Microsoft Low Code No Code Center of Excellence is the team that provides best practices, support, governance, and leadership in the State of Indiana’s use of Microsoft’s Power Platform.
The Primary Focus
Increase enterprise wide Low-Code No-Code (LCNC) adoption, standardization, risk mitigation and project acceleration; by providing guidance on proven practices, architecture, and training.​
Be a key influencer on major development and methodology decisions.
The type of Center of Excellence (CoE) will range from consultative to directive depending on the level of capability and need of the agencies in the area of the Microsoft Power Platform and Low Code No Code (LCNC) initiatives.
The Low Code No Code (LCNC) Microsoft (MSFT) CoE Governance Committee promotes, shares, and collaborates on the MSFT Power Platform to efficiently and effectively achieve business objectives, with the goals of maximizing return on investment (ROI), accelerating automation, standardizing best practices, and facilitating shared knowledge and training sessions.

## Slide 3
Power Platform Family
Microsoft Power Platform is a family of products that delivers innovative business solutions on one seamlessly integrated platform. The MSFT CoE supports and consults on the use of Power Apps, Power Automate, Power Pages, and Dynamics 365 allowing any business to analyze and visualize real-time business performance, quickly and easily build custom apps, and automate workflows.
Power Platform provides a low-code interface for any user to quickly create custom apps while also offering robust tools for professional developers. This enables the integration of innovative solutions across Azure, the Modern Workplace, Dynamics 365, and standalone applications. At the intersection of these products lies digital transformation - empowering customers to innovate anywhere and unlock value everywhere.
Dynamics 365
Power Apps
Power Automate
Power Pages

## Slide 4
Guiding Principles & Objectives
PRINCIPLES
OBJECTIVES
Enable efficient and effective utilization of LCNC platforms across the organization
Promote standardized development practices, guidelines, and best practices for LCNC solutions
Foster collaboration and knowledge sharing among LCNC developers
Drive modernization and the reduction of legacy technical debt using LCNC development
Monitor and evaluate performance and impact of LCNC initiatives
Provide guidance and support to LCNC project teams
Ensure security, compliance, and risk management considerations are addressed in low code/no code development projects
Start where you are
Maximize business value from the use of Microsoft Low Code No Code
IOT co-creation of value with Agencies
Balance Governance & Innovation
Partnership
Embrace IOT Enterprise Standards (Security, Integration, Data, etc.)
Keep it Simple

## Slide 5
Architect(s)
Organizational Team & Groups
IOT Executive Leadership
CoE Program Mgr.
Jeremy Chenevert
CoE Analyst(s)
IOT Tech Delivery Teams
IOT Pro Dev LCNC Delivery Teams
Community of Practice
Implementation Dev. Partners
Planning and Governance Groups
IOT Project Mgmt. Team
Agency Leadership
IOT CXOs and Managers
IOT CoEs
CORE TEAM
IOT Executive Leadership sets the vision and strategy for LCNC technology.
The CoE Sponsor sets the business strategy and CoE LCNC decisions based on strategic objectives.
The CoE Governance Committee is the cross functional team that aligns CoE policies and governance with agency requirements and objectives.
The Core CoE team members are:
  CoE Program Manager is responsible to coordinate the COE operations to meet demands and ensure strategic alignment with stakeholders.
  CoE Analysts are responsible for portfolio and demand management, coordination objectives and maintaining strong agency relationships.
  CoE Architect(s) have specific MSFT LCNC technical expertise and will collaborate with agencies, the community of practice, and LCNC project teams.
Partnerships: IOT and Agency Planning, Technology, and Delivery teams.
Major stakeholders and technology SMES will participate as Flex team members to provide specific business domain and/or technical expertise to the CoE.
COE PARTNERSHIPS & STAKEHOLDERS
IOT Architecture Team
IOT Security
BRM Team
CoE Sponsor
Larry Jenkins
CoE Governance
Committee
IOT Messaging and Collaboration
IOT Data Exchange

## Slide 6
  Provide executive vision for the MSFT Power Platform across the enterprise (cross-functional representation).
  Oversee change management and approve new projects aligned with business objectives.
  Handle 2nd escalations for cross-agency issues.
  Define success criteria and key metrics for executive tracking.
  Sets the business vision for the CoE.
  Sets priorities and steers team decisions based on strategic business objectives.
  Drives yearly time, resources, budget and staffing allocation decisions.
  Aligns Sr. Stakeholders.
  Final Point of Escalation.
  Lead implementation strategy and program execution.
  Form and manage cross-functional teams with regular meetings to enhance the CoE across agencies.
  Align adoption and service projects with enterprise strategy.
  Service as the initial point of escalation.
  Define and track success criteria and metrics for executives.
IOT Executive Leadership
Executive Sponsor
CoE Owner
Team Role and Responsibilities
  Manage MSFT LCNC portfolio, SDLC process documentation, coaching, and governance.
  Oversees project approval and intake.
  Provide ROI best practices for CoE and agency initiatives.
  Technical issue management.
  Training for Agency level initiatives.
CoE Analyst
Technical Architect
Trained and certified in creating MSFT LCNC applications.
Experienced with the Power platform, building compliant and scalable applications.
Knowledgeable in best practices for application development, UX, governance, and IT procedures.
Replaces physical governance with technical enforcement and guardrails.
Provides project management and business analyst support to delivery teams.
Supports LCNC/citizen development for tailored user/business needs, including design, security, access, and licensing.
Notes: Use chat gpt to compress

## Slide 7
Governance Point of Contacts
Responsibilities
LCNC – Agency Strategy alignment.
Collaborate in LCNC governance between CoE Agencies.
Spearhead adoption of CoE Governance & Delivery Frameworks.
Drive the MS LCNC roadmap.
Determine centralized & de-centralized LCNC responsibilities.
Monitor CoE KPIs, LCNC Adoption & Compliance
Identify opportunities to fully leverage LCNC capabilities.
Organizational Change Management and Marketing campaign to communicate success and alignment.
DWD
IDOH
IGC
IOT Messaging and Collaboration
IOT Security
CoE Sponsor
Agency Representation
Provides oversight and direction to the CoE Governance Committee.
Bring the perspective of the agencies to promote MS LCNC growth and ongoing refinement of the CoE governance guidelines.
Larry Jenkins
Jeremy Chenevert
CoE Governance Committee Chair / CoE Sponsor
Responsible for bringing forward any issues to the committee and communicating governance decisions

## Slide 8
State Agencies have varying levels of MS LCNC knowledge and development experience. The IOT LCNC CoE will provide corresponding levels of services - Consultative, Governance and Directing - to best align with the agency's objectives and requirements.
Consultative
1
2
3
Governance
Directive
MSFT CoE Service Levels
Educate agencies on MS LCNC benefits and opportunities.
Establish development best practices, standards, and training for LCNC development.
Provide secure Power Platform Environments.
Evaluate and recommend LCNC Initiatives.
Builds on Consultative services.
Assists agencies to build secure and scalable applications through standardizing on best practices.
Alerts agencies and makers to risks and areas for improvements.
Provides operation dashboards and usage reports to manage applications and growth.
License management
Extends Consultative and Governance services to engage directly in LCNC application delivery.
Full project lifecycle support.
Provides Architecture role for large projects.
Fusion teams of Pro Dev and citizen developers.

## Slide 9
Strategic Planning
Adoption Roadmap
Continuous Improvement
& Research
Portfolio Management
Demand Management
Develop and maintain a 4-year plan for the enterprise management and advancement of the Microsoft Power Platform, LCNC applications and citizen development, and continued alignment with business and technology strategy.
Direct and advance enterprise adoption and citizen development of the Microsoft Power Platform initiatives based on the IOT Adoption Maturity Roadmap. Track progression milestones and alignment with the Microsoft LCNC strategic plan.
Stay up to date with the latest trends, advancements, and emerging technologies in the Power Platform space. Conduct research, evaluate new features and capabilities of Power Platform.
Maintain an enterprise-wide inventory of planned, active and deployed MSFT LCNC applications and power platform initiatives. Ensures alignment with and between strategic planning, roadmap advancement and release management.
Demand management is the CoE process to collect, evaluate, prioritize and approve MSFT LCNC requests, It also includes coordinating resource as well as release and license management between IOT and agency LCNC teams.
Service Definitions
COE MANAGEMENT
Notes: Robert.. Is 2-5 realistic [BAO]

## Slide 10
CoE Meeting Cadence
FREQUENCY | MEETING AGENDA | ATTENDEES
WEEKLY | Review current progress with the adoption Review statuses and metrics What’s new/upcoming Issues/roadblocks | CoE Core Team + Flex
MONTHLY | Review statuses and metrics Review any new features updates/announcements from Microsoft Outstanding issues/concerns | Governance Committee
QUARTERLY | Status updates to Leadership on adoption progress Success stories Plan next step in the roadmap | IOT Executive Leadership