**DATE: November 6, 2022**

**CLARIFICATION NO. 1**

**TO**

**CONSTRUCTION DOCUMENTS**

**FOR PROJECT NO. E008322**

**DESCRIPTION: AML SITE 1834, GERMAN HIGHWALL**

**LOCATION: GREENE COUNTY, INDIANA**

**FOR AGENCY: DEPARTMENT OF NATURAL RESOURCES**

The information contained in this Clarification is intended to correct any composition errors and serve to eliminate any misunderstanding of the basic plans and specifications the same as if being originally incorporated therein.

**ITEM NO. 1:**

Communication line was measured to be 14’ above the ground at the crest of the trail.

**ITEM NO. 2:**

Turbity Curtain to be installed prior to any disturbance and remain in place until revegetation is complete, and dam is removed.

**ITEM NO. 3:**

Landowner access to remain open at all times. All storage of materials, equipment, fuel, etc. to be at designated staging area.

**END OF CLARIFICATION**