INCENTIVE / DISINCENTIVE (I/D) AMOUNT DETERMINATION

I. PROJECT CHARACTERISTICS

Route 	Contract No. 				Project No.

Des. No. 	District:

National Highway System (NHS) Route? 	Yes 	No

Location:

Estimated Start Date of Work:

Estimated Completion Date Without I/D:

Estimated Contract Amount: $

* Estimated Local-Traffic AADT: 		Trucks 	%

* Estimated Through-Traffic AADT: 	Trucks 	%

** Length of Local-Traffic Detour: 		mi

** Length of Through-Traffic Detour: 	mi

* Use best judgment for breakdown of traffic.

** Use official detour for through traffic.

II. I/D CONSIDERATIONS

Contract restrictions (e.g., utility adjustments, R/W acquisitions, permits, environmental constraints, closure times, special fabrication requirements):

Reasons for proposing I/D:

Critical construction elements:

Estimated Completion Date With I/D:

Estimated I/D Amount: $ 		per day

Proposed I/D Time: 			Calendar Days

Maximum I/D Adjustments = (I/D Amount) x (I/D Time):

$ x days = $

User Vehicle Costs (UVC): $0.50 / mi / veh (Autos & Trucks)

User Time Value (UTV): $10.00 / h / veh

Local Design Speed: 		mph

Through Design Speed: 	mph

Traffic Adjustment Factor (TAF): Suggested Value 0.35

(TAF normal range is 0.30 to 0.45)

WORKSHEET FOR DETERMINATION OF

APPROPRIATE INCENTIVE/DISINCENTIVE AMOUNT

NOTE: Use either of the following analyses depending on the type of project (road closure-detoured or through-traffic project). Various computer programs are available such as QuickZone 2.0 for estimating queue lengths and user costs that can be used in lieu of the following for freeway work-zone lane closures. Contact the Traffic Operations Division’s Work Zone Safety Team for details.

A. User Costs for Closure-Detoured Project

Local Traffic:

Vehicle Costs = (UVC) (AADT) (Local-Detour Length)

($0.50) (	) (	mi) = $

User Costs = (UTV) (AADT) (Local-Detour Length) (1/Design Speed)

($7.75) (	) (	mi) (1/	) = $

Local-Road User Costs (LRUC) = (Vehicle Costs + User Costs)

$	+ $	= $

Through Traffic:

Vehicle Costs = (UVC) (AADT) (Through-Detour Length)

($0.50) (	) (	mi) = $

User Costs = (UTV) (AADT) (Through-Detour Length) (1/Design Speed)

($10.00) (	) (	mi) (1/	) = $

Through-Road User Costs (TRUC) = (Vehicle Costs + User Costs)

$	+ $	= $

Site RUC = LRUC + TRUC

$	+ $	= $

B. Disruption Costs for Through-Traffic Project

NOTE: The following analysis provides delay cost for through traffic only. If the project includes ramp or intersection closures, the analysis from Part A above can be added to the through-traffic disruption costs or other factors commensurate upon the scope of the particular project.

Vehicle Costs = (UVC) (AADT) (TAF)

($0.50) (	) (	) = $

User Costs = (UTV) (AADT) (TAF)

($10.00) (	) (	) = $

Traffic Disruption Costs = (Vehicle Costs + User Costs)

$	+ $	= $

C. General Comments

D. Other Factors to Consider. Is the route on or near one or more of the following?

School:	Yes	No	Hazardous-Materials Route:	Yes	No

Hospital:	Yes	No	Special or Seasonal Event:	Yes	No

Emergency Route:	Yes	No	Local Business:	Yes	No

III. SUMMARY

Recommended Maximum I/D Time:	Calendar Days

Recommended I/D Date:

Recommended Maximum I/D Amount:	$	per Day

Is I/D amount > 5% of contract amount?	Yes	No

NOTE: If the I/D amount per day is greater than the Site RUC or Traffic User Costs, I/D

is not justified.

IV. APPROVALS

A. Non-NHS Project

Prepared By:	Date

Recommended By: ____________________________ Date __________

Field Construction Engineer, Construction Mgmt.. Div.

If I/D ≤ 5% of contract amount,

Approved By: ____________________________ Date __________

Director, Construction Management Division

If I/D > 5% of contract amount,

Approved By: ____________________________ Date __________

Chief Highway Engineer

Received By: ____________________________ Date __________

Contracting Office Manager, Contract Administration Division

B. NHS Project

Prepared By: Date

Recommended By: ____________________________ Date __________

Field Construction Engineer, Construction Mgmt.. Div.

Approved By: ____________________________ Date __________

Chief Highway Engineer

Received By: ____________________________ Date __________

Contracting Office Manager, Contract Administration Division

NHS Exemption:	Yes	No

If No, this document must be submitted to FHWA for approval.

Approved By: ____________________________ Date __________

Federal Highway Administration