| TRAFFIC CONTROL PLAN CHECKLIST Route: Des: |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| GENERAL INFORMATION |  |  |  | YES | NO | n/a | On Plans |
| Note: this checklist should be completed after the preliminary field check and updated with each plan submission. |  |  |  |  |  |  |  |
| 1. Has a transportation management plan been developed? |  |  |  |  |  |  |  |
|  | a. Have all recommendations been implemented? |  |  |  |  |  |  |
|  | b. Has Environmental Policy Team been notified of major changes? |  |  |  |  |  |  |
| 2a. For rural interstates only- are existing crossover usable without need of reconstruction or repair? If not go to 2b. |  |  |  |  |  |  |  |
| 2b. Is a complete closure with detour viable? |  |  |  |  |  |  |  |
| 2c. If not, is a runaround or crossover viable? If so, which is to be used: |  |  |  |  |  |  |  |
| 2c. If a runaround or crossover is not viable, have all applicable traffic control strategies that maintain traffic adjacent to the work area listed below been adequately considered? |  |  |  |  |  |  |  |
|  | i. Work outside of roadway |  |  |  |  |  |  |
|  | ii. Lane constriction |  |  |  |  |  |  |
|  | iii. Lane closure |  |  |  |  |  |  |
|  | iv. One-lane, two-way operation |  |  |  |  |  |  |
|  | v. Intermittent closure |  |  |  |  |  |  |
|  | vi. Use of shoulder or median as travel-way |  |  |  |  |  |  |
| 3. Has all information listed below been incorporated into the contract plans? |  |  |  |  |  |  |  |
|  | a. INDOT Standard Drawings |  |  |  |  |  |  |
|  | b. INDOT Standard Specifications |  |  |  |  |  |  |
|  | c. Recurring special provisions |  |  |  |  |  |  |
|  | d. Unique special provisions |  |  |  |  |  |  |
|  | e. Detail plans |  |  |  |  |  |  |
| 4. Will extra publicity be required prior to letting (e.g., radio, T.V., newspaper, clubs)? |  |  |  | Click or tap here to enter text. |  |  |  |
| 5. The contractor can restrict the roadway during: |  |  |  |  |  |  |  |
|  |  |  | a. Morning or evening rush hour |  |  |  |  |
|  |  |  | i. One direction |  |  |  |  |
|  |  |  | ii. Both directions |  |  |  |  |
|  |  |  | b. Local celebration |  |  |  |  |
|  |  |  | c. Holidays or weekends |  |  |  |  |
|  |  |  | d. Other special event |  |  |  |  |
|  |  |  | e. Overnight |  |  |  |  |
| 6. Night-time hours of operation required? If yes, when? |  |  |  |  |  |  |  |
|  |  | a. Between pm and am |  |  |  |  |  |
|  |  | b. Are special precautions needed (e.g. lighting, clearance lights on equipment)? |  |  |  |  |  |

| GENERAL INFORMATION (Cont.) |  |  | YES | NO |  | n/a |  |  | On Plans |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 7. Are there changes that cannot be made concurrently for traffic routing, fire, police, etc.? If yes, what? |  |  |  |  |  |  |  |  |  |
| 8. Can two adjacent street or road crossings be closed at the same time? If yes, where or which ones? |  |  |  |  |  |  |  |  |  |
| 9. Will the source of material from off the project site interfere with traffic? |  |  |  |  |  |  |  |  |  |
|  | a. On and off project limits |  |  |  |  |  |  |  |  |
|  | b. Certain roads may not be used (e.g. environmental, recreational). If yes, which ones? |  |  |  |  |  |  |  |  |
| 10. Is the contractor required to provide advance notice for a change in traffic pattern? |  |  |  |  |  |  |  |  |  |
| 11. The starting or completion date is controlled by: |  |  |  |  |  |  |  |  |  |
|  | a. School closings or openings |  |  |  |  |  |  |  |  |
|  | b. Holiday |  |  |  |  |  |  |  |  |
|  | c. Other projects |  |  |  |  |  |  |  |  |
|  | d. Sporting event |  |  |  |  |  |  |  |  |
|  | e. Other |  |  |  |  |  |  |  |  |
| 12. Are there present or future contracts in the immediate area that may affect traffic or the Contractor’s operations? |  |  |  |  |  |  |  |  |  |
| DETOUR |  |  | YES |  | NO | n/a | On Plans |  |  |
| 1. Will traffic be detoured? If yes, is the detour adequate in terms of: |  |  |  |  |  |  |  |  |  |
|  |  | a. Weight restriction |  |  |  |  |  |  |  |
|  |  | b. Height – width |  |  |  |  |  |  |  |
|  |  | c. Wide load |  |  |  |  |  |  |  |
|  |  | d. Capacity |  |  |  |  |  |  |  |
|  |  | e. Adequate traffic-control devices |  |  |  |  |  |  |  |
|  |  | f. Railroad crossing and controls |  |  |  |  |  |  |  |
|  |  | g. Geometrics (turning radius, etc.) |  |  |  |  |  |  |  |
|  |  | h. Restriction on bridge or other structure |  |  |  |  |  |  |  |
| If the answer is no for any of the above, what corrective measures can be taken? |  |  |  |  |  |  |  |  |  |
| 2. Will trucks using the detour conflict with other traffic using the detour? |  |  |  |  |  |  |  |  |  |

| DETOUR (Cont.) |  |  |  | YES |  | NO |  |  | n/a |  |  |  | On Plans |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3. Will there be other construction along the detour that can influence traffic flow? |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. Have other affected districts or states been notified? |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5. If the detour is to be established on a local roadway, has contact been made a with: |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | a. County? |  |  |  |  |  |  |  |  |  |  |  |  |
|  | b. City? |  |  |  |  |  |  |  |  |  |  |  |  |
|  | c. Town? |  |  |  |  |  |  |  |  |  |  |  |  |
| 6. Has a Letter of Understanding been sent to the local officials? |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. Will there be an unofficial detour? |  |  |  |  |  |  |  |  |  |  |  |  |  |
| If yes, has a Letter of Understanding been sent to the local officials? |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. Will all businesses with frontage on the detour have acceptable ingress and egress? |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9. Can the detour be continued over winter (snow removal)? |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10. Are alternate routes available to local motorists?: |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11. Should the following be contacted? |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | a. Public-school system |  |  |  |  |  |  |  |  |  |  |
|  |  |  | b. Public-transit system |  |  |  |  |  |  |  |  |  |  |
|  |  |  | c. Police, fire, or ambulance services |  |  |  |  |  |  |  |  |  |  |
|  |  |  | d. Postal mail-route service |  |  |  |  |  |  |  |  |  |  |
|  |  |  | e. Others: |  |  |  |  |  |  |  |  |  |  |
| If the answer is yes for any of the above, list who and when and include telephone numbers. |  |  |  | Click or tap here to enter text. |  |  |  |  |  |  |  |  |  |
| 12. Has the District established a detour route? |  |  |  |  |  |  |  |  |  |  |  |  |  |
| WORK ZONE |  |  |  | YES |  |  | NO |  | n/a |  | On Plans |  |  |
| 1. Will capacity be restricted? If yes, what is the extent of the restriction? |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | a. Where will excess traffic be diverted to? |  | Click or tap here to enter text. |  |  |  |  |  |  |  |  |  |
|  |  | b. can an alternate route handle the traffic? |  |  |  |  |  |  |  |  |  |  |  |
| 2. How will staging be addressed (e.g., lengths of times of permitted construction)? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | a. As shown on plans |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | b. Have the contractor provide a plan |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | c. The contractor may stage work differently than shown on plans |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | d. Has the need for work vehicle ingress/egress points been discussed and if needed plan details provided? |  |  |  |  |  |  |  |  |  |  |  |  |  |

| WORK ZONE (Cont.) |  |  |  | YES | NO | n/a | On Plans |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 3. Where runaround or temporary widening is required: |  |  |  |  |  |  |  |
|  | a. What criteria should be applied |  |  |  |  |  |  |
|  | i. Design speed (mph)? |  |  |  |  |  |  |
|  | ii. Lane widths (ft)? |  |  |  |  |  |  |
|  | iii. Alignment? Click or tap here to enter text. |  |  |  |  |  |  |
|  | iv. Pavement thickness (in.)? |  |  |  |  |  |  |
|  | v. Pedestrian traffic? Click or tap here to enter text. |  |  |  |  |  |  |
|  | b. Has the location been determined |  |  |  |  |  |  |
| 4. Number of lanes maintained in each direction: |  |  |  |  |  |  |  |
|  | a. At all times, One Two |  |  |  |  |  |  |
|  | b. During rush hours, One Two Three |  |  |  |  |  |  |
|  | c. Reversible lanes required, One Two |  |  |  |  |  |  |
| 5. What is the facility’s traffic-carrying capability considering the effect of winter: |  |  |  |  |  |  |  |
|  |  |  | a. Adequate |  |  |  |  |
|  |  |  | b. Special traffic-control devices are required |  |  |  |  |
|  |  |  | c. Procedure modifications are necessary for snow removal and maintenance |  |  |  |  |
|  |  |  | d. Modifications are required to the pavement structure: |  |  |  |  |
|  |  |  | i. HMA Base |  |  |  |  |
|  |  |  | ii. HMA Base and Surface |  |  |  |  |
| 6. |  |  | Are pedestrian facilities or access impacted? |  |  |  |  |
|  |  |  | If so, access will be maintained by: |  |  |  |  |
|  |  |  | - Diversion to the Right of Way side |  |  |  |  |
|  |  |  | - Diversion to the street side |  |  |  |  |
|  |  |  | - Detour |  |  |  |  |
|  |  |  | - Temp access will not be provided (this option is only for short duration closures) |  |  |  |  |
| TRAFFIC CONTROL DEVICES |  |  |  | Yes | No | n/a | On Plans |
| 1. Traffic-control signing layout will be: |  |  |  |  |  |  |  |
|  |  | a. Shown on the plans |  |  |  |  |  |
|  |  | b. Available prior to contract letting |  |  |  |  |  |
|  |  | c. Consisting of special traffic delay or advance signs |  |  |  |  |  |
|  |  | d. That for temporary crossover, designed to match INDOT Standard Drawings |  |  |  |  |  |
| 2. Will the effects of construction operation require sign message modifications to permanent signage? |  |  |  |  |  |  |  |

| TRAFFIC CONTROL DEVICES (Cont.) |  |  |  |  | YES | NO |  | n/a |  | On Plans |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3. Are temporary traffic signals required? |  |  |  |  |  |  |  |  |  |  |  |
|  | a. Equipment type: Portable Fixed Temporary |  |  |  |  |  |  |  |  |  |  |
|  | i. Pretimed |  |  |  |  |  |  |  |  |  |  |
|  | ii. Actuated |  |  |  |  |  |  |  |  |  |  |
|  | b. Will existing signals need to be kept operational? |  |  |  |  |  |  |  |  |  |  |
|  | c. Has an agreement been reached with the local municipality? |  |  |  |  |  |  |  |  |  |  |
| 4. Will temporary street lighting be needed? If yes, what type of equipment? |  |  |  |  |  |  |  |  |  |  |  |
|  | a. Wood poles |  |  |  |  |  |  |  |  |  |  |
|  | b. Breakaway poles |  |  |  |  |  |  |  |  |  |  |
|  | c. Agreement with power company required? |  |  |  |  |  |  |  |  |  |  |
| 5. Which temporary pavement markings are required? |  |  |  |  |  |  |  |  |  |  |  |
|  | a. Paint |  |  |  |  |  |  |  |  |  |  |
|  | b. Temporary tape |  |  |  |  |  |  |  |  |  |  |
|  | c. Raised pavement markers |  |  |  |  |  |  |  |  |  |  |
| 6. Striping removal required of: |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | a. Center line/ lane lines |  |  |  |  |  |  |  |
|  |  |  |  | b. Right edge line |  |  |  |  |  |  |  |
|  |  |  |  | c. Left edge line |  |  |  |  |  |  |  |
|  |  |  |  | d. Both edge lines |  |  |  |  |  |  |  |
| 7. Flashing warning lights required for: |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | a. Equipment kept overnight within 30 ft of traveled way |  |  |  |  |  |  |  |  |
|  |  |  | b. All barricades and warning signs |  |  |  |  |  |  |  |  |
|  |  |  | c. Construction roadside hazards |  |  |  |  |  |  |  |  |
| 8. Steady-burn warning lights required for: |  |  |  |  |  |  |  |  |  |  |  |
|  |  | a. Edge of travel-way, drop-off of (in.) |  |  |  |  |  |  |  |  |  |
|  |  | b. Channelizing traffic |  |  |  |  |  |  |  |  |  |
| 9. Have speed limits been considered? If yes, what limits? |  |  |  |  |  |  |  |  |  |  |  |
|  |  | a. Work zone, (mph) |  |  |  |  |  |  |  |  |  |
|  |  | b. Continuous worksite, (mph) |  |  |  |  |  |  |  |  |  |
|  |  | c. Intermittent worksite, (mph) |  |  |  |  |  |  |  |  |  |
|  |  | d. Minimum, (mph) |  |  |  |  |  |  |  |  |  |
|  |  | e. Advisory, (mph) |  |  |  |  |  |  |  |  |  |
| 10. Are portable changeable message signs needed? If so are PSMC Programming Sheets included in the special provisions? |  |  |  |  |  |  |  |  |  |  |  |
| 11. Are automated flagger assistance devices needed? |  |  |  |  |  |  |  |  |  |  |  |

| ROADSIDE SAFETY |  |  |  | YES | NO |  | n/a | On Plans |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. Temporary barriers |  |  |  |  |  |  |  |  |
|  | a. Required for traffic protection |  |  |  |  |  |  |  |
|  | b. Required for workers’ protection |  |  |  |  |  |  |  |
|  | c. Delineation of barriers provided by: |  |  |  |  |  |  |  |
|  | i. Electrical devices |  |  |  |  |  |  |  |
|  | ii. Reflectorization |  |  |  |  |  |  |  |
|  | d. Upon completion of project, retained by: |  |  |  |  |  |  |  |
|  | i. Department |  |  |  |  |  |  |  |
|  | ii. Contractor |  |  |  |  |  |  |  |
| 2. Will temporary impact attenuators be required? If yes, Type |  |  |  |  |  |  |  |  |
| 3. Extra protection will be required for: |  |  |  |  |  |  |  |  |
|  | a. Pedestrians |  |  |  |  |  |  |  |
|  | b. School area and crossings |  |  |  |  |  |  |  |
|  | c. Playground our park |  |  |  |  |  |  |  |
|  | d. Type of protection: |  |  |  |  |  |  |  |
| 4. Where may the contractor store equipment, construction material, or waste material? |  |  |  |  |  |  |  |  |
|  |  |  | a. On-site with flashers or other protection |  |  |  |  |  |
|  |  |  | b. 30 ft. or more from edge of traveled way |  |  |  |  |  |
|  |  |  | c. Designated storage site |  |  |  |  |  |
| 5. Where may contractor’s employees park personal vehicles? |  |  |  |  |  |  |  |  |
|  |  | a. On-site |  |  |  |  |  |  |
|  |  | b. Off-site |  |  |  |  |  |  |