# 108-C-095 FAILURE TO COMPLETE ON TIME FOR CALENDAR COMPLETION DATE

(Revised 04-25-21)

The Standard Specifications are revised as follows:

SECTION 108, BEGIN LINE 588, DELETE AND INSERT AS FOLLOWS:

Schedule of Liquidated Damages for

Each Day of Overrun in Contract Time

| Original Contract Amount |  | Daily Charge |
| --- | --- | --- |
| From Greater Than | To Less Than or Equal To | Calendar Day or Fixed Date |
| $0 | $500,000 | $500.00 |
| $500,000 | $2,000,000 | $1,000.00 |
| $2,000,000 | $5,000,000 | $1,500.00 |
| $5,000,000 | $10,000,000 | $2,000.00 |
| $10,000,000 | and higher | $2,250.00 |

If the contract is not completed on or before the contract completion date shown on the Proposal sheet, $      will be assessed as liquidated damages, not as a penalty, but as damages sustained for each calendar day that the contract is not complete.

Extension of contract time, if required, shall be in accordance with 108.08.