1Response to: Request for Proposal 22-69735

Operational Verification & Validation Services

Presented to:

State of Indiana

The Indiana Family and Social Services Administration (FSSA), Division of Family Resources (DFR)

Submitted by:

First Data Government Solutions, LP (FDGS)

Ryan Kelsey, Sales Executive
312.907.4823| ryan.kelsey@ﬁserv.com

February 14, 2022

TECHNICAL PROPOSAL

Title Page

| Technical Proposal |  |
| --- | --- |
| RFP Subject | Operational Verification & Validation Services for the State of Indiana Indiana Family and Social Services Administration (FSSA), Division of Family Resources (DFR) |
| Event ID | Request for Proposal 22-69735 |
| Vendor Name | First Data Government Solutions, LP |
| Business Address | 255 Fiserv Drive Brookfield, WI 53045 |
| Tax ID (EIN) | 58-2582959 |
| Opening Date | February 14, 2022 |
| Opening Time | 3:00 p.m. ET |

Table of Contents

3.	Overview of Current OV&V Operations	7

3.1.	Programs Initiated in Other States	8

3.2.	Programs Specific to Indiana	10

3.3.	FDGS Team Overview	12

3.4.	Collaboration with Other States	13

3.5.	Licensing Sanctions/Formal Complaints	14

3.6.	Corrective Actions	14

4.	Mandatory Requirements	15

5.	General Oversight and Validation Duties	16

5.1.	Measurement and Management of Vendors	17

5.2.	Task Volume Tracking Support	22

5.3.	Invoice Monitoring	27

5.4.	Report Generation	29

5.5.	Conduct Deliverable and Work Product Reviews	34

6.	Overview of Vendors and Vendor Specific Duties	36

6.1.	Eligibility Services Vendor – Current State	39

Quality Management of Eligibility Services	42

Operations Management Support – Case Review	44

Oversight	50

6.2.	Eligibility Services Vendor – Future State	50

Adjusting the Sequence of Review of Sampled Cases	51

Oversight Duties	54

6.3.	Employment and Training Services	54

Oversight Duties	58

6.4.	Staffing Services Vendor	59

Oversight Duties	60

6.5.	Help Desk Vendor	61

Oversight duties	63

6.6.	General Training Services Vendor	64

Oversight duties	65

6.7.	Document Center Services Vendor	65

Oversight duties	68

6.8.	Print/Mail Services Vendor	68

Oversight duties	70

6.9.	Interactive Voice Response (IVR) Vendor	70

Oversight duties	72

7.	Overview of Non-Validation Duties	73

7.1.	General DFR Support	73

7.2.	Compliance Support	74

7.3.	Project Management	76

7.4.	Monitor and Manage IEMP State Inbox	80

7.5.	Measuring Client Satisfaction	82

7.6.	Training Review and Support	84

7.7.	Assessment of Eligibility Determination by the State	86

7.8.	Document Warehouse	91

7.9.	SNAP Fraud Grant Administration Support	93

7.10.	TANF MOU Support	95

7.11.	Pandemic EBT Support	98

7.12.	Meeting Facilitation and Participation	102

7.13.	System Change Control Support	103

Maintenance Release – Requirements Review	103

Testing Support	105

7.14.	State/Federal Communication Support	107

IAPDU	108

IAPDU - Annual	108

IAPDU – As Needed	109

PAPDU	109

Response to FNS and CMS Questions and Comments on IAPDU and PAPDU	109

8.	Reporting	111

8.1	Monthly Status Report	112

8.2	Quarterly Project Assessment Reports	113

8.3	Ad-hoc Reports	115

9.	Offices	115

10.	Project Management	116

10.1.	Transition from Incumbent	119

10.2.	Steady-State Management	120

Overall Project Management Approach	121

Project Management Tools	124

10.3.	Change Control Process	129

10.4.	Communication Plan	130

10.5.	Issue Resolution Plan	131

11.	Staffing	133

11.1.	Project Staffing	134

11.2.	Key Persons	143

11.3.	Continuity and Availability of Personnel	144

11.4.	FDGS OV&V Leadership Team Resumes	144

12.	State Resources for OV&V Vendor	173

12.1.	State Roles and Resources	173

12.2.	State System Access	174

13.	Security and Risk Mitigation	174

13.1	Risk Management and Mitigation	175

Risk Identification and Mitigation	176

Mitigation Plan Implementation	180

Risk Tracking, Management and Reporting Tools	181

Benefits of Risk Management	184

13.2	Ensuring Data Security	184

14.	Service Levels and Performance Management	187

Table of Figures

Figure 1: Heat Map of FDGS QA/IV&V Experience	7

Figure 2: The FDGS Team	12

Figure 3: Vendor KPI Compliance Tracking Log Example	19

Figure 4: Example Vendor Metric SharePoint List	20

Figure 5: Vendor Metric Dashboard Example	20

Figure 6: Vendor Metric Drill-Through Example	21

Figure 7: FSSA IT Help Desk Six Month Ticket Volume Trend Chart	23

Figure 8: View of Daily Task Queue Report from FDGS for Week Ending 10-09-2021	24

Figure 9: IEDSS Applications and Changes Task Queue Volumes through 10-01-2021	25

Figure 10: IEDSS Medicaid Task Queue Volumes through 10-01-2021	25

Figure 11: IEDSS SNAP Task Queues through WE 10-01-2021	26

Figure 12: FDGS OV&V Framework	37

Figure 13: Current OV&V Second Party Review Process	40

Figure 14: Repository Dashboard	41

Figure 15: Scorecard Template	42

Figure 16: OV&V Case Review Scorecard	45

Figure 17: OV&V Operations Teams Channel	46

Figure 18: OV&V Case Review Process	48

Figure 19: Proposed QA Validation Process	52

Figure 20: Repository Dashboard	53

Figure 21: Scorecard Template	53

Figure 22: OV&V Review Process	64

Figure 23: DFR Client Satisfaction Survey	83

Figure 24: Case Review Process	89

Figure 25: View of Sample FDGS OV&V Desk Guide	112

Figure 26: Example MSR Table of Contents	113

Figure 27: Example QPAR Table of Contents	114

Figure 28: Risk Request Form Example	126

Figure 29: Example Risk Dashboard	127

Figure 30: Example Issue Dashboard	128

Figure 31: Example KPM Dashboard	129

Figure 32: Issue Management Process Flow	132

Figure 33: The FDGS Team	133

Figure 34: FDGS OV&V Organizational Chart	135

Figure 35: Risk Management Approach	175

Figure 36: Risk Response Strategies	176

Figure 37: Risk Analysis Process	179

Figure 38: Risk Request Form Example	182

Figure 39: Risk Dashboard	183

Figure 40: Fiserv Security Training Examples	186

Table of Tables

Table 1: FDGS Experience in the Required V&V Review Activities	8

Table 2: FDGS Response to Mandatory Requirements	15

Table 3: Examples of Best Practices and Lessons Learned for Measurement and Management of Vendors	21

Table 4: Deliverable/Output Summary for Measurement and Management of Vendors	22

Table 5: Example of Quarterly Report of Print/Mail Vendor Volumes	23

Table 6: Examples of Best Practices, Lessons Learned for Task Volume Tracking Support	26

Table 7: Some Example Deliverable/Outputs for Task Volume Tracking Support	27

Table 8: Best Practices and Lessons Learned for Invoice Monitoring	28

Table 9: Examples of Deliverable/Output Summary for Invoice Monitoring	29

Table 10: Best Practices and Lessons Learned for Report Generation	30

Table 11: Examples of Deliverable/Output Summary for Report Generation	31

Table 12: FDGS OV&V Ad Hoc Reporting Examples for DFR	33

Table 13: Best Practices and Lessons Learned for Conduct Deliverable and Work Product Reviews	35

Table 14: Examples of Deliverable/Output Summary for Conduct Deliverable and Work Product Reviews	36

Table 15: FDGS Approach to Quality Management of Eligibility Services	43

Table 16: Best Practices and Lessons Learned for DFR Vendor - Quality Management of Eligibility Services	44

Table 17: FDGS Approach to Operations Management Support – Case Review	46

Table 18: Best Practices and Lessons Learned for DFR Vendor - Operations Management Support – Case Review	48

Table 19: Deliverable/Output Summary for DFR Vendor – Operations Management Support – Case Review	49

Table 20: FDGS Approach to DFR Vendors - Employment and Training Services	55

Table 21: Examples of Best Practices and Lessons Learned for DFR Vendors - Employment and Training Services	56

Table 22: Deliverable/Output Summary for DFR Vendors - Employment and Training Services	57

Table 23 FDGS OV&V Staffing Services Oversight	60

Table 24: FDGS Approach to DFR Vendors – IT Help Desk Vendor	62

Table 25: Examples of Best Practices and Lessons Learned for DFR Vendors – Help Desk Vendor	62

Table 26: Deliverable/Output Summary for DFR Vendors – Help Desk Vendor	63

Table 27: Examples of Best Practices and Lessons Learned for DFR Vendors – Document Center Services Vendor	67

Table 28: Deliverable/Output Summary for DFR Vendors – Document Center Services Vendor	67

Table 29: FDGS Approach to DFR Vendors - Print/Mail Services Vendor	69

Table 30: Examples of Best Practices and Lessons for DFR Vendors – Print/Mail Services Vendor	69

Table 31: Deliverable/Output Summary for DFR Vendors – Print/Mail Services Vendor	70

Table 32: FDGS Approach to DFR Vendors – IVR Vendor	71

Table 33: Examples of Best Practices and Lessons Learned for DFR Vendors – IVR Vendor	71

Table 34: Deliverable/Output Summary for DFR Vendors – IVR Vendor	72

Table 35: Best Practices and Lessons Learned for Compliance Support	75

Table 36: FDGS Approach to DFR Vendor – Project Management	76

Table 37: Examples of Best Practices and Lessons Learned for DFR Vendor – Project Management	78

Table 38: Deliverable/Output Summary for DFR Vendor – Project Management - Vendors	79

Table 39: Some Best Practices/Lessons Learned - Monitor & Manage IEMP State Inbox	81

Table 40: Deliverable/Outputs Summary for Monitor and Manage IEMP State Inbox	81

Table 41: Best Practices and Lessons Learned for Measuring Client Satisfaction	83

Table 42: Deliverable/Output Summary for Measuring Client Satisfaction	84

Table 43: Best Practices and Lessons Learned for Training Review and Support	85

Table 44: Examples of Deliverable/Output Summary for Training Review and Support	86

Table 45: FDGS Approach to Operations Management Support – Case Review	87

Table 46: Best Practices and Lessons Learned for DFR Vendor - Operations Management Support – Case Review	89

Table 47: Deliverable/Output Summary for DFR Vendor – Operations Management Support – Case Review	90

Table 48: Best Practices and Lessons Learned for Document Warehouse	92

Table 49: Examples of Deliverable/Output Summary for Document Warehouse	93

Table 50: Best Practices and Lessons Learned on the TANF Block Grants	97

Table 51: Deliverable/Output Summary for TANF Block Grants	98

Table 52: Best Practices and Lessons Learned on Pandemic EBT	100

Table 51: Deliverable/Output Summary for Pandemic EBT	101

Table 52: FDGS Approach to DFR Vendor - Eligibility System Vendors - Maintenance Release – Requirements Reviews	103

Table 53: Examples of Best Practices and Lessons Learned for DFR Vendor - Eligibility System Vendors - Maintenance Release – Requirements Review	104

Table 54: Deliverable/Output Summary for DFR Vendor - Eligibility System Vendors - Maintenance Release – Requirements Review	105

Table 55: FDGS Approach to DFR Vendor - Eligibility System Vendors – Testing Support	105

Table 56: Examples of Best Practices and Lessons Learned for DFR Vendor - Eligibility System Vendors – Testing Support	106

Table 57: Deliverable/Output Summary for DFR Vendor - Eligibility System Vendors – Testing Support	107

Table 58: FDGS’s Current Engagements to Develop and Update IAPDs	108

Table 59: Examples of Best Practices and Lessons Learned for State/Federal Communication Support	110

Table 60: Deliverable/Output Summary for State/Federal Communication Support	110

Table 61: FDGS Response to Office Requirements	115

Table 62: Techniques and Tools of the Project Management Objectives	123

Table 63: Project Management Tool Features and Functionality	124

Table 64: FDGS OV&V Project Management Team	136

Table 65: Project Management Support Team	138

Table 66: Quality Support Team	139

Table 67: Operations Support Team	141

Table 68: Examples of Risk Identification	177

Table 69: Risk Categories	178

Table 70: FDGS Response to Service Levels and Performance Management Requirements	187

# Overview of Current OV&V Operations

Why should FDGS continue as your partner and trusted advisor for DFR OV&V?

Our relationship with DFR is built on trust and collaboration.

IEDSS and Case Reviews – the FDGS Team’s case review results are a trusted source of data, and the IEDSS case review reports are used in FNS reporting for IEDSS.

Second Party Reviews – the FDGS Team conducts reviews of the Eligibility Services Vendor’s Quality Assurance scores to determine any variances and collaborates with the vendor to resolve the variances.

Why should FDGS continue as your partner and trusted advisor for DFR OV&V?

Our relationship with DFR is built on trust and collaboration.

IEDSS and Case Reviews – the FDGS Team’s case review results are a trusted source of data, and the IEDSS case review reports are used in FNS reporting for IEDSS.

Second Party Reviews – the FDGS Team conducts reviews of the Eligibility Services Vendor’s Quality Assurance scores to determine any variances and collaborates with the vendor to resolve the variances.

First Data Government Solutions (FDGS), a wholly owned limited partnership of Fiserv, is a nationally recognized leader in Verification and Validation (V&V) consulting for health and human services systems. Indiana benefits from our national perspective, having provided these services on multiple large, complex, statewide systems for over 30 years. With this level of hands-on experience, and experience supporting Indiana, FDGS can continue providing Operational Verification and Validation (OV&V) services that exceed the Family and Social Services Administration’s (FSSA's) Division of Family Resources (DFR) requirements and expectations.

We have learned the most successful projects are a result of strong partnerships with our state partners—something Indiana knows firsthand. To develop cohesive working relationships, we provide our clients with quality service and outstanding personnel, like our Project Director, Mary Fitzgerald. Our FDGS Management Team is committed to being available and responsive to DFR needs. We focus on working proactively with both DFR and their Vendors to validate the Vendors are providing the services as contractually required and to the level of performance expected.

Figure 1: Heat Map of FDGS QA/IV&V Experience

Figure 1: Heat Map of FDGS QA/IV&V Experience

FDGS has worked on many successful V&V projects involving government information systems, including some of the largest and highest-profile projects in the country. Indiana has seen the advantages of our experience and lessons learned from other states as we have supported DFR in transforming its operations. The organizational dynamics of DFR are complex. The number of stakeholders, Vendors and systems supporting mission critical operations require a team who intimately understands how DFR works and who the players are. We successfully worked with DFR and their Eligibility Services Vendor to solicit and implement improvements to our Second Party Review tool that resulted in a more efficient process. Recently, DFR awarded Certificates of Thanks to several of our FDGS Team members for their work on DFR OV&V. FDGS has proven its ability by assisting DFR to review, analyze and improve operational efficiency for the past 14 years. We have forged strong working relationships with DFR and the Vendor teams including the DFR Management Team, Conduent and Phoenix.

Through our work with Indiana so far and similar efforts in multiple states, FDGS understands what works well, and we know what to watch for as legislative, operational and organizational imperatives affect DFR. For example, the FDGS Team is currently working with Regional Managers on SNAP error rates in preparation of Food and Nutrition Services (FNS) restarting the SNAP QC Error Rate Reviews. Our role has taken many different forms and responsibilities over the lifecycle of the projects, depending on the specific milestone or work product developed, but we have always maintained our commitment to meeting our customers’ needs with dedicated staff and proven tools and methodologies. In addition, we have experience working across the table from multiple Vendors like Deloitte, Conduent and Maximus during our 14 years at OV&V. The FDGS way means developing healthy working relationships to get work done on time and on budget.

## Programs Initiated in Other States

The FDGS government consulting practice is structured to support project delivery and enhance our practices and methodologies in support of FSSA and DFR. We have an operational team, including managers and consultants, dedicated to delivering excellence on our FDGS consulting projects, which includes maintaining the FDGS Center of Excellence and Innovation (CoE&I) for consulting services with a V&V Consulting Community. Our CoE&I communities follow our Practice Guides, which are our prescribed methods for conducting services and managing projects and were developed based on industry standards and best practices identified across our many state projects. FDGS consultants use these resources, such as our Risk and Issue dashboards, to tailor every solution to the specific needs of the projects they support and can leverage the extensive repository of templates and tools we have from past projects to learn from past experiences.

Table 1 highlights select FDGS V&V project experience related to the services requested in the RFP.

Table 1: FDGS Experience in the Required V&V Review Activities

| Project | Timeframe | Activities |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Project Management | Quality Management | Training Support | Requirements Validation | Operating Environment | SDLC Support | Testing Support | Data Analysis Support | Operations Oversight |
| Indiana. Eligibility Modernization Program OV&V | 05/07–Present | ü | ü | ü | ü | ü | ü | ü | ü | ü |
| Indiana. MMIS Operational Verification and Validation (OV&V) | 11/09–Present | ü | ü | ü | ü |  |  | ü |  | ü |
| Indiana. Eligibility Determination Services System (IEDSS) | 12/12–09/20 | ü | ü | ü | ü | ü | ü | ü | ü | ü |
| Arkansas. Department of Human Services Eligibility System | 05/13–12/15 | ü | ü | ü | ü | ü |  | ü | ü | ü |
| California. LEADER Replacement (LRS) Quality Assurance | 04/15–Present | ü | ü | ü | ü | ü |  | ü | ü | ü |
| California. C-IV Statewide Automated Welfare System | 08/97–Present | ü | ü | ü | ü | ü | ü | ü | ü | ü |
| California. CalWORKs Information Network (CalWIN) | 07/95–04/18 | ü | ü | ü | ü | ü | ü | ü | ü | ü |
| California. ISAWS Migration Development and Implementation | 10/07–8/10 | ü |  | ü | ü |  |  | ü | ü |  |
| California. Health Benefit Exchange (CalHEERS) Procurement Assistance and Project Management Oversight | 10/11–Present | ü | ü |  | ü | ü | ü | ü | ü | ü |
| California. Los Angeles Eligibility Automated Determination Evaluating and Reporting (LEADER) | 11/92–10/06 | ü | ü | ü | ü | ü | ü | ü | ü | ü |
| California. Riverside County IT IV&V and Call Center | 09/11–09/12 |  |  |  |  | ü |  |  |  | ü |
| Colorado. Health Benefit Exchange IV&V | 11/12–02/14 | ü | ü |  | ü | ü | ü | ü |  |  |
| Connecticut. Department of Social Services Modernization | 09/08–Present | ü | ü |  | ü |  | ü | ü | ü |  |
| Connecticut. Health Insurance Exchange IV&V | 04/13–06/16 | ü | ü |  | ü | ü |  | ü | ü |  |
| Idaho. Health Insurance Exchange IV&V | 04/14–12/16 | ü | ü | ü | ü | ü | ü | ü | ü | ü |
| Louisiana. One DCFS Modernization | 12/09–12/15 | ü | ü | ü | ü | ü | ü | ü | ü | ü |
| Nebraska. Eligibility and Enrollment IV&V | 01/14–06/16 | ü | ü |  | ü |  |  | ü |  |  |
| New Mexico. Child Support Enforcement System (CSES) & Medicaid Management Information System (MMIS) Replacement PMO Services | 10/14–04/16 | ü | ü |  | ü |  | ü |  |  |  |
| New York. NY IES & NYSOH IV&V | 10/18–07/20 | ü | ü |  | ü | ü | ü | ü | ü | ü |
| New York. DOL UI Systems Modernization Project | 01/05–09/07 | ü | ü |  | ü | ü |  | ü | ü |  |
| North Dakota. MMIS Replacement | 09/07–09/09 |  |  |  | ü | ü |  | ü |  | ü |
| South Carolina. Child Support Enforcement | 07/94–06/96 | ü | ü |  |  | ü | ü |  |  |  |
| Texas. Compass21MMIS Implementation | 10/00–12/02 | ü | ü |  | ü |  |  | ü |  |  |

## Programs Specific to Indiana

FDGS OV&V Highlights

- 350 monthly Case Reviews

- 400 monthly Document Reviews

- 400-450 monthly Quality Assurance Review

- 75 Ad hoc reports annually

FDGS OV&V Highlights

- 350 monthly Case Reviews

- 400 monthly Document Reviews

- 400-450 monthly Quality Assurance Review

- 75 Ad hoc reports annually

Our approach to continuing to perform the OV&V services describe in the RFP is to refine each of our tasks and work products to support Indiana’s evolving goals. We will continue to help DFR benefit from the experiences of other states while focusing on Indiana’s specific needs. Some of the areas in which we will continue or can provide Indiana-specific services upon request are highlighted in the following section with additional details provided in sections 4 through 13.

Operations Quality Management

Performance Monitoring and Quality Assurance – provide a robust performance monitoring and quality assurance program that not only includes monitoring and reporting of Vendor performance but also validates the overall quality of the performance metrics. The FDGS Team utilizes Vendor quality systems and tools to conduct our validation.

Project Quality Management – work with the Eligibility Services Vendor to support the development of the Quality Metric Management Plan (QMMP) and conduct Second Party Validation Reviews to assess the accuracy of the Eligibility Services Vendor’s metrics.

Project Operations Management Support – provide a wide array of operational support such as case reviews, application and task volume reporting, compliance support and Local Office (LO) and Regional Change Center (RCC) reporting for the various programs.

System Development Lifecycle Review and Support

SDLC Project Management Support – utilize industry standards and best practices for project management such as the Project Management Book of Knowledge (PMBOK) to provide sound, tested project management support.

Maintenance and Point Release Rollout Support – participate in the entire Software Development Life Cycle (SDLC) from requirements reviews through testing support.

Project Deliverables Review – review project documentation and provide actionable recommendations.

Change Order Process Support – facilitate the Steering Committee meetings and participate in the tracking of system change requests.

Performance Metrics Reviews

Performance Monitoring – provide a robust performance monitoring program that not only includes monitoring and reporting of Vendor performance but also validates the overall quality of the performance metrics.

Measuring Client Satisfaction – provide support to DFR Management in measuring client satisfaction by conducting analysis of client satisfaction survey results.

Indiana Periodic and Ad-hoc Reports, Document Retention and Access – work with DFR to determine the type, format, and frequency of reports required. The Team will continue to use the DFR OV&V and IEMP SharePoint sites to store relevant non-sensitive project documentation. If reports contain sensitive information such as PHI or PII, the Team will use the DFR OV&V OneDrive Team sites. Our Team will also maintain the IEMP SharePoint site.

Cost Management

Vendor Invoice Review – as needed, work with DFR to identify the Vendors, time periods, and criteria needed to verify and validate billing accuracy.

APD Support – work with DFR to provide periodic updates to the approved multi-year APD projects. The updates include progress, accomplishments, and issues, budget/expenditure changes and any mechanisms needed to request further approvals.

Project Management

Federal Reporting – work with DFR to determine the type, format, content and frequency of the federal reports required.

Ad-hoc Requests and Projects – provide an array of support for ad-hoc requests and special projects. We will work with DFR to determine the level of support and reporting needs for these requests and projects.

The FDGS OV&V Framework includes an overarching communication strategy. The purpose to this key element is to promote positive, collaborative relationships with DFR and their Vendors and enable communications that increase project quality and effectiveness.

The FDGS Team also understands the importance of continuous improvement and how technology can be utilized to provide a more efficient, streamlined process. FDGS is proposing utilizing the State Microsoft Office suite of tools such as, MS Teams, OneDrive, Power Automate and Power BI to implement process and reporting improvements in several OV&V activities. The balance of our response to this RFP illustrates our continued commitment to DFR through building on these types of innovative OV&V practices.

These next subsections provide the detail for what it takes to continually measure and monitor the Vendors supporting DFR. Our experience at DFR and our expanding relationship with your Vendors has provided FDGS the opportunity to understand these everyday activities at a level that no other firm can provide. With our oversight, we have improved the quality of work provided to DFR and look forward to further examining each process and activity for opportunities to propose and provide continued improvement and greater success for your program outcomes.

## FDGS Team Overview

The FDGS Team’s experience and knowledge of Indiana facilitates an understanding of the existing DFR project standards, methodologies and practices, having been a key player in their execution. We have a deep understanding of the governance structure of the DFR organization and its preferred approaches to service level agreements, defect management, performance metrics, dispute resolution and stakeholder communication. We at FDGS are committed to supporting DFR in its mission to compassionately provide all Hoosiers accurate, timely and consistent services with dignity.

Figure 2: The FDGS Team

Figure 2: The FDGS Team

In alignment with Indiana’s commitment to provide equal opportunity to minority, women, and veteran own enterprises FDGS has composed a team of Vendors to collectively support the OV&V needs of DFR. Our Vendor partners provide staff with local expertise who not only have experience on the FDGS Team, but many also have previous experience working with the other state Vendors and programs DFR administers. We are confident the FDGS Team will continue to collaboratively deliver the high-quality products and services DFR expects from their OV&V Contractor. The FDGS Team is comprised of the following partners:

- eSense – an Indiana Minority Business Enterprise partner since 2009.

- M.R.C. Inc. – an Indiana Veteran Business Enterprise partner since 2017.

- Hypesmith – an Indiana Women Business Enterprise partner since 2021.

The roles and responsibilities of our subcontractors are identical to those engaged by our own staff; to coordinate and participate in multiple assignments simultaneously to measure and manage the performance, billing, quality and deliverables of the DFR Vendors, as assigned. Their individual qualifications and experience are addressed in Section 11.1 – Project Staffing.

FDGS oversees these subcontractors directly as part of the project. Our FDGS Project Manager and Team Managers consult with the individuals daily to peer-confirm the results of their analysis. This management approach allows their efforts to remain directly aligned with your needs. We provide regular feedback on both DFR and FDGS satisfaction with their work product to their respective subcontractors Vendor and reserve the right to adjust the subcontracted individuals involved as necessary to maintain the highest standard of work quality for DFR.

## Collaboration with Other States

Table 1 presented an overview of the level of experience FDGS has enjoyed across the country. We provide additional information specific to some of our most recent collaborations with human services agencies in other states.

Connecticut Modernization Consulting Services for IV&V, Project Management and Quality Assurance – Connecticut Department of Social Services (DSS) delivers public assistance and employment services for Medicaid, TANF, Food Stamps and related Child Care Programs and services. DSS serves a caseload of 390,000 and 3,000 staff in more than 25 locations. The Eligibility Management System (EMS) supported the Department for over 20 years and was constrained by its technology. DSS embarked on a modernization effort utilizing FDGS to provide Strategic Planning, Procurement, IV&V and Quality Assurance services. The planning and procurement were successfully completed with the design, development and implementation phase-initiated November 2011. FDGS continues to provide IV&V/Quality Assurance services throughout DDI and M&O phases of the project.

Nebraska Eligibility and Enrollment Solution IV&V – FDGS is responsible for performing Independent Verification and Validation (IV&V) services associated with the implementation of a new Eligibility and Enrollment Solution (EES) and for multiple implementation projects related to Nebraska’s Medicaid Management Information System (MMIS) modernization strategy. The Department of Health & Human Services (DHHS) is transitioning to a mandatory managed care model where most beneficiaries will receive health care services through a Managed Care Organization (MCO). The MMIS system is being transitioned to support the MCO model via a new component based MMIS system.

California C-IV Project – FDGS currently provides Quality Assurance and Independent Testing services during maintenance and operations phase of the C-IV system in accordance with PMBOK and CMMI methodologies. The system provides SNAP, TANF, Medicaid, Foster Care and Medicaid to its recipient base. C-IV currently has a web portal that allows clients to apply for TANF, SNAP, Medicaid and State-administered County Medical Services Provided (CMSP) benefits as well as inquire about required demographic administrative documentation requirements. In our M&O role, FDGS also assists the client with evaluation of federal and state regulations.

California Los Angeles LEADER Replacement System (LRS) Quality Assurance Services – The LRS Project is part of the State of California’s Statewide Automated Welfare System (SAWS), replacing the aging Los Angeles County LEADER system which services the welfare needs of 10 million Los Angeles County residents, which is one-third of the State’s health and human services population. The objective of the LEADER Replacement System project was to replace and consolidate multiple existing welfare programs with a modern, standards-based (Vendor-neutral) system using a Service Oriented Architecture (SOA) to meet the County’s needs. In support of this project, FDGS is performing Quality Assurance and independent testing services beginning with the development and implementation phase and continuing through the maintenance and operations phase.

California Health Benefit Exchange Project Management and Technical Support – The California Health Benefit Exchange is an independent public entity within California State Government. The Exchange contracted with FDGS to provide Project Management and Technical Support Consulting Services to support State project staff during the Design, Development and Implementation (DDI) of the California Healthcare Eligibility, Enrollment and Retention System (CalHEERS). The FDGS Team functions as an integral component of the State's CalHEERS project management team, supporting the State in executing its responsibilities for managing the CalHEERS DDI.

## Licensing Sanctions/Formal Complaints

FDGS provides its AuthentiCare® solution to the State of South Carolina. AuthentiCare is a tool that facilitates the confirmation of health care providers’ performance of applicable health services to citizens of South Carolina. In February 2014, South Carolina audited its payments to care providers and found certain claims for services that should be disallowed. South Carolina reversed the charges to the care providers and indicated that FDGS should refund the claims and seek collection from the care providers. As the provider of AuthentiCare, FDGS was inappropriately requested to repay the disallowed claims. Instead, the claims should have been assessed to the financial agent who actually pays the care providers on behalf of the State. FDGS appealed the decision to assess the disallowed claims to it and on appeal, the State of South Carolina agreed with the FDGS position and agreed to dismiss the claim for the disallowed charges. The parties stipulated to dismissal and FDGS facilitated the efforts of the financial agent and South Carolina to recover the disallowed claims from the care providers that were inappropriately paid. SC DHH Appeal 14-0249.

## Corrective Actions

On February 22, 2010, the State of Indiana sent a notice of non-compliance to FDGS regarding the completion schedule for one deliverable on contract 99-10-LF-0493 with the Office of Medicaid Policy and Planning. On March 4, 2010, FDGS submitted a corrective action plan, and subsequently that deliverable has been completed, remedying the initial complaint.

# Mandatory Requirements

This section provides the FDGS response to the Mandatory Requirements as outlined in Attachment K, Scope of Work of the RFP.

Table 2: FDGS Response to Mandatory Requirements

| Requirement | FDGS Response |
| --- | --- |
| - The Contractor must comply with all applicable State and Federal Laws and Regulations. | - FDGS agrees to comply with all applicable State and Federal Laws and Regulations. |
| - The Contractor must comply with all Indiana Office of Technology (IOT) security policies (available at http://www.in.gov/iot/2394.htm) as well as all FSSA specific policies (set forth in greater detail in Attachment B, Sample Contract). These security policies are subject to modification during Contract negotiations pending changes to pending Federal law and FSSA policy. | - FDGS agrees to comply with IOT and FSSA security policies as outlined in Attachment B. FDGS understands these policies are subject to modification during Contract negotiations pending changes to pending Federal law and FSSA policy. |
| - The Contractor must not use or further disclose Protected Health Information or private data other than as permitted by the Contract or required by applicable law. | - FDGS agrees NOT to use or disclose PHI or private data other than as permitted by the Contract or as required by applicable law. |
| - The Contractor has experience providing OV&V, Quality Assurance, and/or Project Management services for a government client. | - In addition to the experience addressed by Table 1, FDGS has 14 years of experience providing OV&V, Quality Assurance, and/or Project Management services to the State of Indiana, Family Social Services Administration. |
| - The Contractor shall not share ownership with, or have a financial interest in, any of the Vendors for which it performs, on behalf of the State, oversight and validation duties. - Subcontractors of the Contractor shall not be involved in the oversight and validation duties for a Vendor with whom it subcontracts on another contract. | - FDGS agrees we do not and will not share ownership with, or have a financial interest in, any of the Vendors for which we perform, on behalf of the state, oversight and validation duties. - FDGS agrees our subcontractors shall not be involved in the oversight and validation duties for a Vendor with whom we subcontract on another contract. |

Improvements in Indiana

Streamlined 2nd Party review process

Incorporated additional details in the Operational Case Review reports

OV&V Forward

Incorporate Food and Nutrition Services (FNS) Error Prone profiles in Operational Case Review reports

Utilization of the State Microsoft Office 365 toolset and applications to automated Project and Vendor Management Dashboards. Other areas of potential automation are addressed in each section

Improvements in Indiana

Streamlined 2nd Party review process

Incorporated additional details in the Operational Case Review reports

OV&V Forward

Incorporate Food and Nutrition Services (FNS) Error Prone profiles in Operational Case Review reports

Utilization of the State Microsoft Office 365 toolset and applications to automated Project and Vendor Management Dashboards. Other areas of potential automation are addressed in each section

General Oversight and Validation Duties

The FDGS Team will engage in daily oversight activities to assist DFR in regular and ongoing quality management activities. Daily interaction with project stakeholders provides an opportunity for early identification of potential issues and risks that could impact the success of the project. For example, a pre-review of the Pandemic Electronic Benefit Transaction (P-EBT) requests provides identification of duplicate requests which reduces the number of requests that require additional analysis. Early identification allows us to proactively mitigate or eliminate such concerns. Additionally, the daily oversight activities provide the necessary research and analysis for developing the OV&V Quarterly Project Assessments, which will provide the State with insights to the overall quality and progress of the project. Our daily oversight activities do or can include, but are not limited to:

Reviewing Vendor invoices and comparing them to contractual requirements to determine if Vendor invoices should be approved (or rejected)

Reviewing overall Vendor quality, which includes quality reviews, deliverable reviews and on-site visits

Monitoring and reporting on Vendor performance metrics

Review of Vendor documentation such as work instructions and Vendor reports

Providing support and monitoring of transition activities between current and replacement Vendors as needed.

Each DFR Vendor receives monitoring according to the terms of their individual contracts. The FDGS Team has 14 years of knowledge and experience of DFR Vendor processes, metrics and the types of Vendor deliverables and work products produced which is key to identifying risks, issues and areas needing improvement. This knowledge and experience will also be invaluable during the transition period should DFR change Vendors through its recent service procurement efforts.

## Measurement and Management of Vendors

Quality Management is the process of verifying or determining whether products or services meet or exceed client expectations. Quality in this program delivery results from effective measurement and management of DFR Vendors. Quality management is the function through which measurement and analysis work to continually improve project methods, procedures and outcomes. This integrates quality into every step of staff activity to produce work products that meet requirements and are fit for use. This process-driven approach considers specific steps in design, development, production and service to help define and attain goals.

FDGS emphasizes two key principles that typify quality management:

Fit for Purpose – Product or services should be suitable for the intended purpose.

Right the First Time – Mistakes should be eliminated.

The FDGS Team has a well-defined metrics management program. The objective of this is to measure, manage and optimize various DFR Vendors’ activities summarized for DFR Management. FDGS reviews Key Performance Indicators (KPIs) or metrics to monitor each Vendors’ compliance with contractual requirements. Only the most important metrics are defined as KPIs and used to actively manage and report on a process or activity, although project teams may measure many metrics. KPIs should be selected to verify that efficiency, effectiveness and cost are all managed. A few examples of the KPIs/metrics FDGS currently monitors for = DFR Vendors are listed here:

Eligibility Services Vendor

Benefit Recovery Metrics

Hearing Related Metrics

Staffing and Training Metrics

Quality Assurance Metrics

Application Processing Metrics

Change Processing Metrics

Redetermination Processing Metrics

Employment Services Vendor

Work Participation Rates

Weekly and Monthly Contacts

Call Center

Document Center Vendor

Document Scanning

Document Classification Quality

Retention of Documents

Print/Mail Services Vendor

Monthly Mail Summary

Monthly Job Summary

Monthly, Quarterly and Annual Reports

Help Desk Vendor

Number of Calls Resolved on First Contact

Answer Time

Calls Responded to Within Performance Target Time

Incidents Resolved Within Performance Target Time

We review the Vendors’ metrics reports and independently assess the various metric criteria. Upon conclusion of our assessment, we document our findings and provide our independent evaluation in the Quarterly Project Assessment report to DFR. Any risks or issues identified during our review are included in the Quarterly Project Assessment. Interim observations are also shared in the Monthly Status Report and the Monthly DFR Executive Briefing slide deck and meeting. The FDGS Team also reports Vendor metric compliance via the monthly Vendor KPI Compliance Tracking Log (see Figure 3).

Figure 3: Vendor KPI Compliance Tracking Log Example

The FDGS Team is proposing an innovative solution to Vendor metric reporting by utilizing of the State of Indiana Microsoft Office 365 tools such as the OV&V MS Teams and associated Teams SharePoint or OneDrive sites to develop a Vendor Metric Dashboard. This can be accomplished using a SharePoint List and Power BI for the reporting. If Power BI is not available to the FDGS Team, dashboards can also be developed in Excel and displayed in the MS Teams SharePoint site. The FDGS Team would work with DFR Management to determine dashboard content and who should have access to the dashboard Team in MS Teams. Examples of the Vendor Metric List and Dashboard, which includes drill-through functionality to see specific months of non-compliance, are provided in Figures 4, 5 and 6.

Figure 4: Example Vendor Metric SharePoint List

Figure 5: Vendor Metric Dashboard Example

Figure 6: Vendor Metric Drill-Through Example

The utilization of MS Teams and the associated SharePoint site provides the ability for the DFR Management Team to view Vendor metric status at any time in an easy-to-use visual display. The FDGS Team would collaborate with DFR to develop the appropriate dashboard reporting.

We have provided examples of best practices and lessons learned in Table 3 for Measurement and Management of Vendors.

Table 3: Examples of Best Practices and Lessons Learned for Measurement and Management of Vendors

|  | Task or Deliverable | Our Experiences and Recommendations |
| --- | --- | --- |
| Best Practices | Conducting KPI/Metric Assessments | - FDGS reports the Vendor(s) KPI/Metric through the Vendor Metric Report monthly to the Client - FDGS identifies and reports, as part of the Vendor Metric Report, potential risks or impacts to services when KPI/Metrics are not met - The KPI/Metrics are monitored monthly, quarterly and annually as part of the Vendor Metric Report and supporting communications |
| Lessons Learned | Instances when self-reporting Vendors and KPI/Metric reporting are developed, there should be an attempt to include a measure for which validation can occur | Validation is critical for self-reported information; it confirms self-reporting Vendors are aligned with the environment, truly tracking the tasks and processes that matter to DFR and are producing accurate reporting |

We have provided examples of deliverable outputs in the following table for Measurement and Management of Vendors.

Table 4: Deliverable/Output Summary for Measurement and Management of Vendors

| Measurement and Management of Vendors – Deliverable/Output Summary |  |  |
| --- | --- | --- |
| Deliverable/Output | Approach | Frequency |
| Vendor Compliance Tracking | Consolidate Vendor KPIs/Metrics and track for the month and quarter. | Monthly |
| Quarterly Project Assessment | Provide overall Vendor status and KPI/Metrics. Also includes risk, issues and recommendations. | Quarterly |
| Vendor Metrics Compliance Dashboard (new) | Provide a dynamic visual view of Vendors metrics and their current status. Includes ability to filter by month, quarter and year and drill through of associated data. | At least monthly |

## Task Volume Tracking Support

The FDGS Team monitors and reports on task volume data for DFR as well as DFR Vendors, on an ongoing basis. This volume data allows DFR to identify dramatic changes in task volumes as well as trending changes over time. The FDGS Team has in-depth knowledge of DFR business and understands the need to monitor and analyze the various work queues and Vendor volumes, to provide information timely so appropriate resource decisions can be made.

OV&V task and work volume tracking and reporting currently includes, but is not limited to:

Volume of selected task categories assigned to State workers and to Vendor staff via the eligibility processing systems

Ticket volumes from the FSSA and DFR Benefits Portal Help Desks

Print and Mail Vendor volumes

Number of client email requests processed in relation to the P-EBT program

Document Center Vendor volumes

FDGS tracks and reports on work and task volumes as part of our ongoing Vendor reporting and to meet specific DFR requests in relation to DFR Vendors. Figure 7 provides a sample of the FSSA Help Desk Ticket data FDGS currently provides each month as part of the Monthly Status Report, showing the most recent six-month trend, while Table 5 provides a sample of the Quarterly statistics FDGS provides on the Print/Mail Vendor.

Figure 7: FSSA IT Help Desk Six Month Ticket Volume Trend Chart

Table 5: Example of Quarterly Report of Print/Mail Vendor Volumes

Task volumes for DFR Eligibility operations may fluctuate quickly and dramatically. DFR needs information on volume trends promptly to make appropriate resource assignments to meet compliance timeliness requirements. DFR may also review eligibility task volume trends over longer periods to understand the impact of process changes and even external news and events.

When DFR made the final switch to IEDSS, the FDGS Team recognized the need to recreate the daily FSSA Eligibility Task Volume Report. FDGS analysts reviewed the old report and identified comparable queues in IEDSS to provide DFR Executives with a snapshot of the ebb and flow of work, and timeliness of processing. FDGS developed a report from the data available on the IEDSS Task Management Dashboard and FSSA SEC dashboard view. FDGS downloads the data during the same time window every business day, since the Dashboards report of activity in real time. From the download, we created a report that was easy to scan and presented it to the DFR Deputy Director of Operations, the primary audience for the old Task Queue Report.

The FDGS Team has supplied the new daily report since January 11, 2021. The following table is an example of the FSSA daily Task Volumes Report which shows the total for all queues at the beginning of each business day.

Figure 8: View of Daily Task Queue Report from FDGS for Week Ending 10-09-2021

In addition, FDGS recently developed chart views of the IEDSS Task Queue volumes data over time to allow for identification of patterns and trends, including which tasks surge and when. The following figures are examples of the charts FDGS provides periodically, along with the daily reports.

Figure 9: IEDSS Applications and Changes Task Queue Volumes through 10-01-2021

Figure 10: IEDSS Medicaid Task Queue Volumes through 10-01-2021

Figure 11: IEDSS SNAP Task Queues through WE 10-01-2021

Table 6 provides examples of best practices and lessons learned for Task Volume Tracking Support.

Table 6: Examples of Best Practices, Lessons Learned for Task Volume Tracking Support

|  | Task or Deliverable | Our Experiences and Recommendations |
| --- | --- | --- |
| Best Practices/Innovations | The data source of the FSSA Daily Task Queue Volume Report was end-dated with the coming of IEDSS | Since volume of open tasks of one type or another can fluctuate quickly, DFR Management needs data to make resource decisions and recognize process disruptions, therefore, FDGS identified a new data source in IEDSS, then developed and launched a comparable daily task report |
| Lessons Learned | Volume of open tasks of one type or another can fluctuate quickly. DFR Executives need data to make resource decisions and recognize process disruptions | At the IEDSS cutover, FDGS undertook to continue reports not only quarterly, but a report at the beginning of each business day to provide data for DFR resource and process decisions |

Table 7 provides representative examples of deliverable outputs for Task Volume Tracking Support. This is not an exhaustive list – as discussed above, FDGS provides volume information for the other DFR Vendors.

Table 7: Some Example Deliverable/Outputs for Task Volume Tracking Support

| Task Volume Tracking Support – Deliverable/Output Summary |  |  |
| --- | --- | --- |
| Deliverable/Output | Approach | Frequency |
| FSSA Eligibility Tasks Queue Volumes Report | Data is collected by queue, reported every State business day. Data is collected by queue and charted by subject matter expert and reported weekly. The queue data is charted in the Quarterly Project Assessment Report to show the trends over the longer period. | Daily, Weekly, Quarterly |
| FSSA IT Help Desk Ticket Volumes | Data is reported monthly, included in a section of the OV&V Monthly Status Report, showing a six-month trend view. Help Desk Ticket volumes are also charted over the most recent 13-month period and presented in the OV&V Quarterly Project Assessment Report. | Monthly and Quarterly |

## Invoice Monitoring

FDGS is experienced in reviewing invoices for multiple DFR Vendors such as the Education and Training Vendor and the Eligibility Systems Vendor. The FDGS Team recognizes the pay points for each Vendor may differ, however, it is important to have an established invoice review process that can be utilized across Vendors and shared with DFR and if DFR requests, with the DFR Vendors. The FDGS invoice review process includes the following steps.

- Select the sample to validate using the method approved by DFR such as a statistically valid sample size or a percentage of line items and/or cases.

- Review and compare the invoice line items with the appropriate pay points per the Vendor contract and applicable performance metrics.

  - For pay points associated with case actions, review the case actions to verify each client contact and client action claimed on the invoice is reflected in the system by dated activities and case notes.

  - For pay points associated with systems, review contractual requirements, payment timelines and project budgets, including expenses, for each invoice line item.

- With DFR approval, work with Vendor to address any questions or request any additional information needed.

- Document the invoice review findings and recommendations.

- Provide the invoice review findings and recommendations to DFR Management.

- Answer any DFR questions and conduct additional research if needed.

- If requested by DFR, communicate the final invoice review results to the Vendor.

FDGS knows that invoice reviews must be performed carefully and promptly and that the FDGS Team must prepare and preserve documentation to support findings and recommendations shared with DFR.

FDGS knows that invoice reviews must be performed carefully and promptly so any questions or concerns can be resolved prior to the Vendor payment due date to prevent the State from incurring any late payment expenses.

We have provided examples of best practices and lessons learned in the following table for Invoice Monitoring.

Table 8: Best Practices and Lessons Learned for Invoice Monitoring

|  | Task or Deliverable | Our Experiences and Recommendations |
| --- | --- | --- |
| Best Practices | Invoice monitoring | Track the receipt of invoices to be reviewed and, with DFR approval, contact Vendors if they are not received as expected. Begin reviews and validation upon receipt of invoices so questions and concerns can be resolved prior to payment due dates. |
| Lessons Learned | Invoice validation | It is important to keep DFR apprised of the progress of any particularly large or complex one-time invoice reviews. This allows DFR to provide up-to-date information if Vendors or other interested parties inquire. It is important to create and provide to DFR the documentation related to invoice reviews and validation in case DFR wants to provide the supporting information to a Vendor or in case there is an audit. |

The following table is a list of examples of the deliverable outputs and reports that the FDGS Team has or can provide to DFR for Invoice Monitoring.

Table 9: Examples of Deliverable/Output Summary for Invoice Monitoring

| Invoice Monitoring and Validation – Deliverable/Output Summary |  |  |
| --- | --- | --- |
| Deliverable/Output | Approach | Frequency |
| Payment Recommendation | Provide DFR the invoice number, date, amount and recommendation for payment, or denial or the specifics if our recommendation is for further inquiry | Monthly (or for a one-time project or differently scheduled Vendor, upon request) |
| Invoice Validation Report | Provide a spreadsheet showing the results of research and analysis on each invoice line item that was reviewed, including the source of the information. | Monthly (or for a one-time project or differently scheduled Vendor, upon request) |

## Report Generation

The FDGS Team generates a wide variety of Vendor reporting on an on-going and ad hoc basis for DFR Management. Currently, our Team generates over 500 regularly scheduled daily, weekly, monthly, quarterly reports each contract year, as well as numerous ad hoc reports on request. Our experienced and knowledgeable staff will remain flexible in providing the ongoing and ad hoc reports as needed by DFR.

The FDGS Team has developed a rapport with both DFR Management and their current Vendors and is committed to continuing that pattern with existing and any potential new Vendors. The FDGS Team has demonstrated our ability to establish relationships with DFR Vendors which facilitates identification of the data needed to produce Vendor based reports. FDGS has worked extensively with DFR to ensure the field and formats used to present data for the various reports, including ad hoc requests, support DFRs reporting needs. Our knowledge and expertise are highly valued by DFR which has resulted in our staff participating in the development of additional reporting.

The FDGS Team has worked with DFR to refine the OV&V Monthly Status Report (MSR) and Quarterly Project Assessment Report (QPA) to include narrative and graphical information on the overall performance of the DFR Vendors. The OV&V MSR and QPA includes, but is not limited to, the following vendor reporting information:

Detailed metric validation findings for each Vendor

Case review results and trends

Volume and trends analysis

Second Party review results, trends and recommendations

Updates on Special Projects, if applicable

The FDGS Team remains committed to working with DFR Executives to understand their reporting needs and make any additional changes in approach or report content as DFR needs evolve.

We have provided examples of best practices and lessons learned in Table 10 for Report Generation.

Table 10: Best Practices and Lessons Learned for Report Generation

|  | Task or Deliverable | Our Experiences and Recommendations |
| --- | --- | --- |
| Best Practices | Ad hoc Data Requests | The FDGS Team is committed to meeting a standard turnaround time on Ad hoc report requests of less than or equal to three business days, unless otherwise discussed with and agreed to by DFR. By developing collaborative relationships with DFR Vendors, our team can quickly identify the data available and the Vendor to contact for the data when applicable. In some instances, FDGS has become familiar with and is able to quickly access standard Vendor reports. By cultivating familiarity and understanding of DFR’s own systems, the Data Warehouse and Cognos, FDGS can provide ad hoc reports from these sources. |
|  | Regularly Scheduled Reports | To ensure scheduled reports are prepared timely in agreed-upon formats, the FDGS Team cross-trains in the use of report templates, contribution collection and collation. There is a desk guide for each standard report with illustrations, screen shots and links so any FDGS Team member could assist to prepare the reports. Desk guides are updated regularly by Analysts and reviewed by Team Leads. |
| Lessons Learned | Anticipating Reporting Questions | Based on our experience with CMS reporting, our team has learned to anticipate the types of questions CMS will ask and can provide draft responses for DFR to consider. |

Table 11 is a list of the deliverable outputs and reports that the FDGS Team provides on a regular basis in addition to a sample of ad hoc reports that are provided as requested. The list of ad hoc report examples may not include every type of ad hoc report FDGS has prepared for DFR. DFR may request the addition, discontinuation or revamping of any listed report in accordance with the RFP and/or contract terms.

Table 11: Examples of Deliverable/Output Summary for Report Generation

| Report Generation – Deliverable/Output Summary |  |  |
| --- | --- | --- |
| Deliverable/Output | Approach | Frequency |
| FSSA Queue Volume Report | Provide the volume of tasks in a select group of FSSA work queues. The FDGS Team developed the current iteration of this report based upon IEDSS Dashboards when ICES and FACTS were retired. | Each Business Day |
| FSSA Queue Volume Report | Provide the volume of tasks in a select group of FSSA work queues over time in chart form. | Weekly and Quarterly |
| Local Office and Regional Change Center Operational Report | Provide regional information on backlog applications, application timeliness, call volume, and inquiry tickets. | Weekly |
| Weekly SNAP Update | Provide SNAP application backlog, SNAP application timeliness, and SNAP redetermination timeliness data. | Weekly |
| Monthly DFR Data Report | Provide information related to Statewide and Regional application volumes, application timeliness, application backlog, Statewide and Local Office and RCC call statistics and error rates | Monthly |
| OV&V Operations – Monthly IEDSS SNAP Detail and Case Review Results | This package provides the following: IEDSS State Only Case Review Results Case Review Results – IEDSS IEDSS Combined Resolution Feedback LTC Case Review Results IEDSS IEDSS Cumulative SNAP Detail Report IEDSS SNAP Monthly Detail Report | Monthly by the 25th |
| OV&V Monthly IEDSS Case Review Results | This package provides the following: FNS IEDSS Assessment IEDSS SNAP Fails OVV IEDSS Case Review Results SNAP Only OVV IEDSS Case Review Results | Monthly by the 9th |
| CMS Performance Metrics Online Report | Provide a variety of operational statistics such as number of applications, redeterminations, and enrollment counts are gathered and submitted to CMS using an online tool maintained by CMS. | Monthly |
| OV&V Monthly Status Report (MSR) | Provide a summary of OV&V work, meetings and activities completed for the prior month to include results of monitoring and measuring of Vendor metric performance. Now, this report includes the Monthly Vendor Performance Metrics Compliance Summary and the Monthly FSSA IT Help Desk and DFR Client Benefits Portal Help Desk Statistical Information. This report is presented as one document with a Table of Contents to guide the reader to the many sections. | Monthly |
| Monthly DFR Executive Briefing | This is a slide deck that summarizes the most impactful information from the MSR, as well as upcoming issues or events and specially requested information. It serves as agenda and a focus for the Monthly DFR Executive Briefing by FDGS Leadership | Monthly in advance of the Briefing Meeting |
| Application Report | Provide monthly figures and charts for number of applications received, number of applications disposed, percent of applications processed within time standards, and number of applications pending for SNAP, TANF, and Health Coverage | Monthly |
| P-EBT Project Monthly Report | Provide the project status for the previous month including issues and risks. | Weekly and Monthly |
| TANF Block Grant Monthly Financial Report | Provide amount of expenditure by each grant recipient and the remaining balance available to each grantee entity as well as the amount of unobligated funds. This report comes from data in the DFR system accessed by authorized and specially trained FDGS subject matter expert. | Monthly and Quarterly |
| CMS/FFM Applications Un-Sent File Records | Support various state efforts utilizing the Unsent File Records provided by CMS. These files contain applications that could not be processed by the Federally Facilitated Marketplace (FFM). | Monthly |
| OV&V Quarterly Project Assessment Report (QPAR) | Provides data and analysis on the DFR Vendors’ performance and activities for the most recently ended quarter, including comparisons to prior quarters and FDGS observations and insights. This report is presented as one document with a Table of Contents to guide the reader to the many sections. | Quarterly |

Table 12: FDGS OV&V Ad Hoc Reporting Examples for DFR

| Ad hoc Report Generation |  |  |
| --- | --- | --- |
| Report | Description | Frequency |
| Multi-year state and Vendor operational statistics, charts, and comparisons | Eligibility Services Vendor staffing, Eligibility Services Vendor call statistics, application volumes, redeterminations volumes etc. | As requested |
| Multi-year authorizations by DFR region | Contains all authorizations performed by state workers (e.g., application approval, application denial, change, and redetermination) | As requested |
| ABAWD Reduction Population | Chart to illustrate percent reduction in ABAWD population since policy implementation | As requested |
| Single month authorizations of Long-Term Care Medicaid AGs by category | Contains information on the volume and timeliness percentage of Medicaid Assistance Groups classified as Long-Term Care | As requested |
| MA A and MA D applications and redeterminations | Provides volume and timeliness of application authorizations and processing time and number | As requested |
| Pending Verification Checklist utilization for MAGI and Non-MAGI applications and redeterminations | Provides percentage of applications and redeterminations that required the worker of send a Pending Verification Checklist to obtain information from the client | As requested |
| High-level set of slides for CMS visit | Slides to assist with discussion during CMS visit, covering HIP 2.0 application authorizations and processing time | As requested |

## Conduct Deliverable and Work Product Reviews

The State relies upon its Vendors to provide accurate and timely reporting of their services, expecting the Vendors to comply with performance metrics and quality standards set upon the execution of their contracts. Because of our experience with DFR, the FDGS Team can provide insight into monitoring and reviewing Vendor deliverables and work products. Our many years of experience in verification and validation, as well as quality assurance services specific to the public assistance market allows the FDGS Team to offer recommendations regarding what is best practice in deliverable development and identify which features of deliverable creation can spotlight the importance of data being shared. During our review of the completed deliverables, we can draw on our knowledge and familiarity of DFR’s expectations and business needs to supply thoughtful and meaningful feedback. The FDGS Team’s deliverable review approach is also a valuable tool as it assists DFR in setting performance and quality expectations for each Vendor.

The FDGS Team’s Deliverable Review and Assessment approach describes the tasks and activities that FDGS will complete during reviews of Vendor deliverables. Based up on the type of deliverable being reviewed, the FDGS Team will work with DFR and the Vendors to complete of one or more of the following activities:

Actively participate in the System Development Lifecycle of the requirements review including development meetings, functional design, System Integration and User Acceptance Testing. Our early involvement increases our understanding of the deliverable and allows for FDGS input during the development process.

Actively participate in structured walk-throughs and reviews, as appropriate.

Review draft deliverables and/or sections of deliverables and provide feedback and comments to the DFR and Vendor teams. Interim reviews enable the FDGS Team to identify issues in the deliverable early in the process and allows for mitigation prior to the delivery. This approach helps expedite the final deliverable review process.

Review final Vendor deliverables to document the completeness, comprehensiveness, and accuracy of the deliverable based on the requirements and standards outlined by the DFR and provide feedback to DFR and the Vendor teams.

To facilitate a thorough review of Vendor deliverables, particularly for more complex deliverables, the FDGS Team will develop checklists tailored to the specific requirements and content of that deliverable. The FDGS Team will utilize our prior DFR OV&V experience in Vendor deliverable reviews to customize the checklists. For example, we have identified discrepancies in Vendor metrics during our reviews of Vendor monthly status reports. Our checklist for these reports would include an item for validating the accuracy of the reported metric and documenting the discrepancies.

Our independence enables us to provide DFR with an objective and impartial view of the project relative to quality, as well as assist in the appropriate resolution of project issues and risk mitigation. Our combined knowledge and experience, coupled with our independence makes the FDGS Team uniquely qualified to serve the DFR’s needs for the Eligibility Modernization Project, HIP 2.0, and beyond.

We have provided examples of best practices and lessons learned in the following table for Conduct Deliverable and Work Product Reviews.

Table 13: Best Practices and Lessons Learned for Conduct Deliverable and Work Product Reviews

|  | Task or Deliverable | Our Experiences and Recommendations |
| --- | --- | --- |
| Best Practices | Work Instructions/Training Materials | Verify information is accurate based on State and Federal Rules and Regulations. |
|  | Requirements | Validate documents clearly state how the system will be programmed and verify the information documented meets the needs of the end user. |
|  | Vendor Monthly Reports | Confirm data reported is a true representation of the work completed, as inaccuracies have been found in the past. |
| Lessons Learned | Work Instructions/Training Material | Confirm document approved is the document being posted. |

Table 14 provides examples of deliverable outputs for Conduct Deliverable and Work Product Reviews.

Table 14: Examples of Deliverable/Output Summary for Conduct Deliverable and Work Product Reviews

| Conduct Deliverable and Work Product Reviews – Deliverable/Output Summary |  |  |
| --- | --- | --- |
| Deliverable/Output | Approach | Frequency |
| Work Instructions/Training Materials | Review and comment based on policy rules and regulations and operational decisions. Assist DFR with defining the content and format of the work instructions and training materials. | As Needed |
| Requirements | Review and comment based on policy rules and regulations. Follow requirement documents throughout the entire System Development Lifecycle. | As Needed |
| Vendor Deliverables | Review and comment based on policy rules and regulations. Participate in the deliverable approval process. Assist DFR with defining the content and format of the work instructions and training materials. | As Needed |

# Overview of Vendors and Vendor Specific Duties

FDGS is pleased to offer DFR our Operational Verification and Validation (OV&V) services to support the Division’s quality management, Vendor management and performance management efforts. Our work with DFR over the past 14 years affords FDGS unparalleled knowledge and experience with DFR eligibility and system Vendors and the operational processes at both the regional and county levels. FSSA and FDGS have developed a collaborative, trusting relationship in our work together since 2007. Our local team, with nearly eight decades of collective OV&V experience and extensive knowledge of DFR programs, policies and processes, is committed to continuing these relationships through standardized and ad hoc service offerings.

Figure 12: FDGS OV&V Framework

OV&V Automation Opportunity for Vendor Management

Utilizing the State Microsoft Office 365, OV&V could utilize MS Teams Vendor Channels to share communications and documents with vendors which reduces security risks associated with utilizing email communications.

OV&V Automation Opportunity for Vendor Management

Utilizing the State Microsoft Office 365, OV&V could utilize MS Teams Vendor Channels to share communications and documents with vendors which reduces security risks associated with utilizing email communications.

Figure 12 illustrates the FDGS OV&V Framework employed today to meet DFR needs and will continue to help us achieve your future goals.

Our OV&V Framework addresses operational and Vendor verification and validation areas including:

Operations Quality Management

Performance Monitoring and Quality Assurance – FDGS provides a robust performance monitoring and quality assurance program that includes monitoring and reporting of Vendors’ performance and validates the overall quality of the performance metrics.

Project Quality Management – FDGS works with the Eligibility Services Vendor to support the development of the Quality Metric Management Plan (QMMP) and conducts Second Party Validation Reviews to assess the accuracy of the Eligibility Services Vendor’s metrics.

Project Operations Management Support – FDGS provides a wide array of operational support such as case reviews, application and task volume reporting, and Local Office (LO) and Regional Change Center (RCC) reporting.

System Development Lifecycle Review and Support

Project Management Support – FDGS uses industry standards and best practices for project management such as the Project Management Book of Knowledge (PMBOK) to provide sound, tested project management support.

Maintenance and Point Release Rollout Support – FDGS is available and has previously participated in the entire Software Development Life Cycle (SDLC) with DFR from requirements reviews through testing support.

Project Deliverables Review – FDGS is available to review project documentation and has provided actionable recommendations.

Change Order Process Support – FDGS has helped to facilitate the change order process for IEDSS.

Performance Metrics Reviews

Performance Monitoring – FDGS provides a robust performance monitoring program that includes monitoring and reporting of Vendor performance and validates the overall quality of the performance metrics.

Measuring Client Satisfaction – FDGS has supported DFR Management in measuring client satisfaction by analyzing client satisfaction survey results.

Indiana Eligibility Custom Reports, Document Retention and Access – FDGS works with DFR to determine the type, format and frequency of required reports. The Team also uses the DFR OV&V SharePoint, OneDrive and MS Teams-based sites to organize project initiatives and store project documentation.

Cost Management

Vendor Invoice Review – As needed, FDGS works with DFR to identify the Vendors, periods and criteria needed to verify and validate billing accuracy.

IAPDU/PAPDU Support – FDGS has worked with DFR to provide periodic updates to the approved multi-year IAPD/OAPD projects. Updates have included progress, accomplishments, and issues, budget/expenditure changes and any mechanisms needed to request further approvals. The most recent efforts yielded federal agency approvals.

These next subsections provide the detail for how our OV& framework is applied to DFR Vendor validation and monitoring.

## Eligibility Services Vendor – Current State

FDGS continues to provide comprehensive assistance to the DFR regarding the Eligibility Services Vendor through reviewing and reporting on their quality assurance, required reporting, metric validation, and, in the past, invoice validation.

The First Data Team conducts a second party validation review of the Eligibility Services Vendor specified metric requirements. The focus of the second party validation review is to:

Examine the processing procedures

Identify processing errors

Identify scoring inconsistencies

The findings of the validation reviews are used to identify and implement training opportunities, construct resource materials, and to modify future contracts.

The information obtained through the second party validation is key in:

Identifying trends and errors

Providing accurate steps to correct errors

Decreasing processing and budget related error rates

Increase case processing timeliness

Reducing fines imposed by federal regulators

DFR considers the percentages obtained through the second party validation review as a true reflection of the Vendor’s performance. The new and/or incumbent Vendor must use the statistics provided by the FDGS Team as the final metric(s) that will be reported to the State.

OV&V Second Party Review Process

Figure 13 provides a graphical view of the current OV&V second party validation process. Each validation month, FDGS works with DFR and the Eligibility Services Vendor to validate metrics assigned by DFR. There are typically three metrics per month that are validated for the Eligibility Services Vendor. More detail on the validation steps is provided here:

- The Eligibility Services Vendor provides a daily report of all quality reviews they have completed the previous day.

- FDGS reviews a sampling of the Vendor quality reviews, with an effort to meet the statistically valid sampling number for the month.

- Once FDGS completes all reviews for a month, the results are provided to the Eligibility Services Vendor to allow them the opportunity to rebut any OV&V findings.

- A validation meeting is conducted between FDGS and the Eligibility Services Vendor parties to attempt to agree on the outcome of each rebutted review.

- Any reviews that cannot be agreed upon then go to a calibration meeting with the DFR, FDGS, and the Eligibility Services Vendor so DFR can give direction on how a specific scenario should have been scored.

- Upon completion of both the validation and calibration meetings, all agreed upon scoring changes are made by FDGS and then provided to the Eligibility Services Vendor to ensure there are no additional changes they feel should be made.

- Once complete, the final results are provided to DFR, who notifies the Vendor of the final score.

Figure 13: Current OV&V Second Party Review Process

Consolidated scorecards (see Figure 15) are currently in use with the “Current State” process and has been approved by DFR. The current Eligibility Services Vendor has also provided feedback, which has been taken into consideration with new development of the scorecards as well as the end-of-month extract (see Figure 14) produced from the repository. From the functionality and feature requests from the Eligibility Services Vendor, the FDGS QA team reduced the overall size of the extract by half without reducing the actual data being provided.

Figure 14: Repository Dashboard

Figure 15: Scorecard Template

- Participate in developing the vendor QMMP

- Monitor the vendor’s adherence to the methodologies and quality standards established by the BPI Director and DFR Director

- Participate in developing the vendor QMMP

- Monitor the vendor’s adherence to the methodologies and quality standards established by the BPI Director and DFR Director

Quality Management of Eligibility Services

Eligibility Services Vendor

Eligibility Services Vendor

The Vendor Quality Metrics Management Plan (QMMP) defines the measurement tools, sampling methodology and reporting requirements used to measure performance standards. The Bureau of Program Integrity (BPI) governs the QMMP.

Table 15 provides the FDGS approach to quality management of the Eligibility Services Vendor.

Table 15: FDGS Approach to Quality Management of Eligibility Services

| Vendor | Description of OV&V Activity | FDGS Approach |
| --- | --- | --- |
| Eligibility Services Vendor | - Participate in developing the Vendor QMMP - Monitor the Vendor’s adherence to the methodologies and quality standards that the BPI Director and the DFR Director establish | The FDGS Quality Team works proactively as part of our quality management of eligibility services to support DFR’s efforts to meet and exceed state, federal and Vendor contract standards. Our approach includes: - Collaborating with Bureau of Program Integrity and Vendor to: - Establish accurate business processes - Identify risks - Develop metrics - Establish statistical valid sampling methodologies - Assist in any associated ad hoc projects - Reviewing the Vendor QMMP to identify necessary modifications and recommendations for improvement. - Monitoring Vendor’s adherence to Vendor QMMP methodologies by conducting quality reviews of scorecard and metrics and providing results to the BPI Director and the DFR Director - Participating in quality validation and calibration meetings to resolve any discrepancies or conflicts. - Reviewing Vendors’ monthly QA summary and escalating potential issues, as appropriate, to the BPI Director and the DFR Director. - Creating and maintaining quality scorecards that adhere to the strict scoring methodologies that the BPI Director and the DFR Director established. - Maintaining historical and current quality data for each Vendor where OV&V provides a quality review through means of a repository. - Collaborate with the DFR to establish standards to help decrease State and Vendor error rates, provide visibility for statewide case processing and Vendor accuracy and highlight areas for possible training opportunities to comply state and federal policy. - Creating dashboards to allow DFR to see the current or historic status of any specific Vendor’s quality scores at any given time. |

Table 16 provides examples of best practices and lessons for DFR Vendor - Quality Management of Eligibility Services.

Table 16: Best Practices and Lessons Learned for DFR Vendor - Quality Management of Eligibility Services

|  | Task or Deliverable | Our Experiences and Recommendations |
| --- | --- | --- |
| Best Practices | QMMP Development | FDGS collaborates with BPI and the Eligibility Services Vendor to develop the QMMP. All three come to an agreement on the quality standards and methodologies to be used in validating the Vendor’s quality assurance metrics. This ensures all parties understand the quality requirements and there is consistency across the board so the best possible service can be provided to all Hoosiers. |
| Lessons Learned | First and Second-Level Reviews | Currently, the FDGS Quality Team typically conducts over 400 Second-Party Reviews (SPR) for the Eligibility Services Vendor of Vendor metrics each month to validate the Vendor’s self-attested reported metrics. This would be considered a Second-Level Review (SLR) as the process begins with the Eligibility Services Vendor completing a quality review of their own staff, and then providing OV&V with the case information for those reviews. Next, FDGS completes a blind review of a statistically valid sample from the reviews provided. However, to ensure accuracy, the FDGS Quality team can also conduct First-Level Quality Reviews (FLR). We are a trusted source of data by both DFR and the Eligibility Services Vendor and moving from SLRs to FLRs removes any potential bias from reviews provided to OV&V by the Vendor. |

### Operations Management Support – Case Review

The purpose of the Case Review is to analyze a random sample of cases by program and action type to determine if DFR and the Eligibility Services Vendor staff complied with the policies and procedures mandated to determine program eligibility. The FDGS Team uses the IEDSS Case Review module to obtain samples for review, conduct the review and record the results. Although this is not an FDGS tool, we were involved in the initial development and continue to be involved in the ongoing maintenance change requests of the Case Reads module in IEDSS.

The FDGS Team also utilizes the Case Review Scorecard, developed in Excel, to capture additional data elements for the case reviews. We recently updated the tool to capture FNS Error Prone data elements to align the OV&V Case Review Scorecard with the FNS Report provided to DFR. The recent updates also included additional automation to change the scorecard criteria based upon the program type selected. Figure 16 provides an example of the OV&V Case Review Scorecard.

Figure 16: OV&V Case Review Scorecard

The FDGS OV&V Operations Team has also started using the Indiana MS Teams functionality to share up-to-date information within the Operations Team. For example, the Operations Team channel now includes tabs for News We can Use and Frequently Used Policy Citations. The News We Can Use (see Figure 17) enables quick communication to team members on important case review updates while the Frequently Used Policy Citations utilizes the MS Teams List functionality to provide the most common policy citations used in our case reviews.

Figure 17: OV&V Operations Teams Channel

Table 17 identifies the methodologies, reports, and how the FDGS Team will complete the Case Review and support DFR management.

Table 17: FDGS Approach to Operations Management Support – Case Review

| Vendor | Description of OV&V Activity | FDGS Approach |
| --- | --- | --- |
| State and Vendor Case Work Monitoring | OV&V Case Review activities include: - Conducting a random sample of 350 cases for TANF, SNAP and Health Coverage (including a focused review on Long-Term Care cases) to identify policy and procedural errors, along with noticeable trends (sample number is at the direction of DFR) - Documenting the findings in monthly, quarterly and ad hoc reports as needed - Performing targeted reviews as needed: Local Office/ Region specific, SNAP Error Prone Profile Since January 2016, we have conducted over 20,000 case reviews. This total represents work done from the prior contract through today and does not include the substantial number of reviews conducted throughout our tenure with the State, dating back to 2010. | The Case Review methodology includes: - Establishing parameters to create the sample universe - Utilizing IEDSS Case Read Sample Batch Process to obtain statistically valid samples based on specified review criteria - Updating Case Reads repository with monthly review data - Conducting internal quality assurance by conducting second- and third-party reviews - Presenting results to State and Partners for approval or rebuttal - Validating findings through in-depth analysis - Reporting case review results to State and Partners - Identifying improvements from case review findings The FDGS Team will continue to provide DFR monthly, quarterly and ad hoc reporting as requested with case review findings that provide insight into partner involvement within case work, as well as what types of errors occur. These reports offer DFR information about: - Program Performance/Error Rates - Regional Outcomes - Fail Rates (monthly and trending) - Case Work Error Trends - Policy and procedure - Data entry - Eligibility system knowledge - Eligibility criteria trends - Compliance of State and Federal policy The FDGS Team is an established, experienced team with knowledge of the State, partners, stakeholders and federal agencies. The FDGS Team will continue to network and promote collaboration and communication with all involved in the case review process. The FDGS Team remains current in state and federal policies, partner procedures requirements, as well as the State eligibility system (IEDSS). As the incumbent, the FDGS Team will not require onboarding, systems training, program policy or procedure training. Additionally, FDGS team members were actively involved in IEDSS system planning, design and implementation, as well as design for the Case Reads module. The Team developed its own internal transition plan to achieve a seamless transition to the IEDSS Case Reads process. |
| Information Sharing | Participate in Quarterly Performance Improvement Meetings | We compile Case Review data for the quarter in and share it with representatives from State/DFR Quality Control, DFR Training and Eligibility Service Vendors. All other Vendors supply data as well. Round table participants review findings for trends, possible training needs and system gaps. |
| Federal Partner Reporting | Provide case review data pertinent to ongoing FNS/CMS review of IEDSS rollout, demonstrating DFR’s success with the newer Eligibility System | We prepare Case Review data by Program and Region then submit it for inclusion in monthly DFR Reporting, which is, in turn, submitted to the Federal Partners monthly. These data helped to demonstrate that the State was ready for full implementation of the IEDSS system. |
| Information Sharing | Serve as resource to DFR Training Team | Since the Operations Support Team has reviewed State and Vendor Partner work for over a decade now, we have the data-driven knowledge to help pinpoint training needs as they arise, both policy and procedural. |

Figure 18 demonstrates our case review process and the collaboration with DFR Management and field staff.

Figure 18: OV&V Case Review Process

Table 18 provides examples of best practices and lessons for DFR Vendor – Operations Management Support – Case Review.

Table 18: Best Practices and Lessons Learned for DFR Vendor - Operations Management Support – Case Review

|  | Task or Deliverable | Our Experiences and Recommendations |
| --- | --- | --- |
| Best Practices | Quality Assurance - Second Party/Third-Party Reviews | We provide accurate and comprehensive results to the State of Indiana by conducting internal second-party reviews on the vast majority of the work completed. We also conduct third-party reviews to address any remaining concerns the team may have about content. |
|  | Ongoing Education and Training | The Operations Support Team participates in ongoing training in a variety of approaches: - One-on One dialogue with Operations Support Manager and Operations Analysts - Monthly Operations Team Production Meetings, which include a review of our internal review trends, policy/procedural changes within DFR, and process improvements that are implemented - Completion of all State-mandated training, as well as self-directed use of other available training housed in State resources |
| Lessons Learned | Field Interaction - Consultation with Local Office Personnel | FDGS can provide additional support to the field by participating in open dialogue with management and/or field staff, conducting targeted case reviews and site visits focused on observing office processes. |
|  | FDGS Internalize Policy Findings | FDGS applies the final decisions pulled from the review process to future review |

Table 19 provides examples of deliverable outputs for DFR Vendor - Operations Management Support – Case Review.

Table 19: Deliverable/Output Summary for DFR Vendor – Operations Management Support – Case Review

| DFR Vendor - Operations Management Support – Case Review – Deliverable/Output Summary |  |  |
| --- | --- | --- |
| Deliverable/Output | Approach | Frequency |
| Case Reviews | Review a statistically valid sample of cases authorized for the review month. Identify errors in policy or processes. | Monthly |
| Monthly Case Review Report | Provide detailed reports of case review error rates by region, program and action types. Also includes errors by processing and authoring staff. | Monthly |
| Quarterly Case Review Report | Provide detailed reports of case review error rates by region, program and action types. Also includes trending analysis. | Quarterly |
| Targeted Review Data | Conduct reviews to pinpoint specific areas of concern within an identified location/Program | As Requested |

### Oversight

FDGS also supports DFR with Vendor oversight. This includes, but is not limited to the following:

Measurement and Management of Vendors – FDGS assists with monitoring the quality metrics of the Eligibility Services Vendor, as well as reviewing Vendor deliverables for trending or incomplete information.

Task Volume Tracking Support – In addition to tracking volumes in other processes and for other DFR Vendors, FDGS reviews the number of quality assurance reviews completed by the current Eligibility Services Vendor to determine if a sufficient number have been completed and how many were provided to OV&V for validation. This information is provided to the DFR at the finalization of each review month, as well as upon DFR request.

Conduct Deliverable and Work Product Review – FDGS monitors the State IEMP email inbox to which all Vendor Monthly Performance Reports are sent. We follow up to ensure receipt and we review both trends and any unusual or incomplete information discovered.

DFR wants one-call resolution whenever possible but understands that in some cases there can be extenuating circumstances that cause this to not be possible. FDGS monitors this, identifying any potential training opportunities, the effectiveness of the quality assurance review process and monitoring possible staffing issues.

## Eligibility Services Vendor – Future State

FDGS has the capability and resources to provide a first review of eligibility cases and tasks worked by the DFR Eligibility Services Vendor, instead of the current process where OV&V conducts the second review to report on the quality of the Eligibility Services Vendor actions. We are a trusted source for both information and statistical data and continue to be the right choice for quality reviews and data analysis.

With a potentially new Eligibility Services Vendor coming onto the project, FDGS remains committed to the DFR to assist in any capacity needed. This would include, but not limited to:

Assisting with quality assurance process setup and understanding of the methodologies.

Meet with Vendor QA leadership to build positive relationships in support of DFR

Provide the Vendor with case and task review results to translate to training and/or coaching opportunities as part of continuous improvement activities.

Reviewing invoices for the new Vendor for accuracy.

Assisting with potential staffing recommendations for the new Vendor.

Being available to both the DFR and the new Eligibility Services Vendor for anything that may be needed.

### Adjusting the Sequence of Review of Sampled Cases

FDGS developed a process that has been approved by the DFR by which Eligibility Services quality validations can be completed with only the system applications already installed within State computers, specifically Microsoft Excel. This process allows for quality reviews to be “manual” but allows for significant automation within the scorecards and repository. The repository allows for fast and accurate data analysis, as well as historical comparisons and currently dates to January 2021.

The new process makes it possible to allow OV&V to conduct the initial, first party review, which aligns the process with DFR needs and desires moving forward. The only external “item” needed is the data providing all tasks closed from the previous day, which already exists in a Cognos report that the current FDGS QA Manager has already been approved to receive. This allows for quality reviews to remain current and up to date, without requiring the Vendor to provide such data. Access to this data will also allow for further and greater automation in the review process.

The newly developed OV&V Eligibility Vendor Quality Review process also allows for easier scorecard structure edits, potentially freeing up resources that can be allocated elsewhere.

With the new process:

- FDGS will pull a daily report of tasks that align with the Eligibility Services Vendor metric the DFR would like to monitor for that given month.

- A statistically valid sampling of the specified tasks, using a DFR approved sampling method, will be assigned to the FDGS Quality Team to determine if the worker’s actions were appropriate and score each action accordingly.

- Those results will be provided to the Eligibility Services Vendor after the review month has been completed to allow them the opportunity to rebut any of the findings.

- At this point, the already established validation and calibration process will commence.

- A validation meeting is conducted between both parties to attempt to agree on the outcome of each rebutted review.

- Any reviews that cannot be agreed upon then go to a calibration meeting with the DFR, FDGS, and the Eligibility Services Vendor so DFR can give direction on how a specific scenario should have been scored.

- Upon completion of both the validation and calibration meetings, all agreed upon scoring changes are made by FDGS and then provided to the Eligibility Services Vendor to ensure there are no additional changes they feel should be made.

- Once complete, the final results are provided to DFR, who notifies the Vendor of the final scores.

Figure 19: Proposed QA Validation Process

Figure 20: Repository Dashboard

Figure 21: Scorecard Template

### Oversight Duties

Over the course of its long-standing service to DFR, FDGS believes it has developed the trust of DFR to provide it with accurate and necessary information. This involves assisting the DFR with basic Vendor oversight. This includes, but is not limited to the following:

Measurement and Management of Vendors – FDGS continues to assist the DFR with monitoring the quality metrics of the Eligibility Services Vendor, as well as reviewing their deliverables for trending or incomplete information.

Task Volume Tracking Support – In addition to tracking volumes in other processes and for other DFR Vendors, FDGS reviews the number of quality assurance reviews completed by the current Eligibility Services Vendor to determine if a sufficient number have been completed and how many were provided to OV&V for validation. This information is provided to the DFR at the finalization of each review month, as well as upon DFR request.

Invoice Monitoring – FDGS can conduct a review of invoices from this Vendor to validate accuracy and compliance with contract requirements as requested by DFR.

Report Generation – FDGS provides the results of all OV&V oversight activities and Vendor activities and performance in our Monthly Status Report, the Quarterly Project Assessment Report and any requested ad-hoc reports.

Conduct Deliverable and Work Product Review – FDGS monitors the State IEMP email inbox to which all Vendor Monthly Performance Reports are sent. We follow up to ensure receipt and we review both trends and any unusual or incomplete information discovered.

It is widely understood that the DFR wants one-call resolution whenever possible but understands that in some cases there can be extenuating circumstances that cause this to not be possible. FDGS monitors this, identifying any potential training opportunities, the effectiveness of the quality assurance review process and monitoring possible staffing issues.

## Employment and Training Services

The Indiana Manpower Placement and Comprehensive Training (IMPACT) Program Vendor provides regular orientations and initial self-sufficiency planning sessions for new TANF applicants/recipients, SNAP applicants/recipient Volunteers and for SNAP ABAWD applicants/recipients when authorized by DFR. Once they are identified for the program, this Vendor regularly contacts these IMPACT clients to verify their involvement in scheduled job search, employment and training activities and to offer them additional services which would aid in their finding and keeping full-time employment. The FDGS Team has demonstrated over time the ability to deliver regular operational monitoring reports for the DFR IMPACT Vendor, so that the state can have confidence in its program integrity.

Table 20: FDGS Approach to DFR Vendors - Employment and Training Services

| Vendor | Description of OV&V Activity | FDGS Approach |
| --- | --- | --- |
| Employment and Training Services | - Conducts quarterly virtual or on-site regional IMPACT office observations as well a monthly statewide IMPACT case reviews to determine the fulfillment of state and federal policies for both the IMPACT and SNAP ABAWD programs. - Provides written findings based on these data gatherings that identify areas of non-compliance and recommendations for improvement. - Report overall Vendor status and metrics in the Quarterly Project Assessment Report - Determines whether the special needs of clients are met so they can comply with the terms of the Self Sufficiency Plan (SSP). - Assure that interests in vocational training are being addressed by follow-up with further information leading to enrollment. | A tested methodology for assessment of the Vendor’s operations in local IMPACT offices in the counties which includes: - Conducting reviews of the Vendor’s IMPACT eligibility cases, with volumes and types of cases based on direction from the DFR IMPACT Program Manager. These directions may be influenced by federal and state findings. - Conducting virtual or on-site observations using interview guides, developed in collaboration with DFR IMPACT Policy. These guides ensure that the FDGS team asks the staff in each local office the same questions, summarizes every Orientation session with the same outline, and observes the location for the same equipment and space. - Providing a site/virtual observation report which includes recommendations for improvement to comply with federal guidelines and DFR direction. The FDGS team has extensive knowledge of Indiana’s IMPACT policies, along with SNAP and TANF policies and experience reviewing Indiana SNAP and TANF cases for IMPACT compliance. Upon request, the FDGS Team has contributed to reviews of draft IMPACT Policy documents. - The FDGS team has a trusted and positive relationship with DFR and their Vendors. Follow-up reviews have shown the current IMPACT Vendor is receptive to FDGS team feedback and recommendations. |

The FDGS Team conducts case reviews of IMPACT cases each week from a variety of Regions, reporting results to the DFR IMPACT Policy Manager. The findings can then be shared with the Education and Training Vendor. These in-depth reviews are conducted every week. We filter the list of cases we receive so we have a list of Open “reviewable” IMPACT cases that we have not reviewed before, that have completed or are scheduled for Orientation and are not excused for Good Cause. From this list, we review a certain number of TANF IMPACT cases and a certain number of SNAP Volunteer IMPACT cases each week.

Reviews look to verify required information is present and that information in the IMPACT System matches and is consistent with the Cognos reports and the IEDSS Eligibility System. We check for documents, signatures, pay point documentation such as required contacts with the clients and more.

We have provided examples of best practices and lessons learned in Table 21 for DFR Vendor – Employment and Training Services.

Table 21: Examples of Best Practices and Lessons Learned for DFR Vendors - Employment and Training Services

|  | Task or Deliverable | Our Experiences and Recommendations |
| --- | --- | --- |
| Best Practices | - Employment and Training Services Vendor Hiring Event Observation Report - IMPACT Quality Review Reports (includes site visits and case reviews) - Regular meetings with the Employment and Training Services Vendor | - Employment and Training Services Vendor’s Hiring Event Reports provide clients opportunities to connect with local business in need of employees. The FDGS OV&V Observation Report highlighted details of the value of the event. - IMPACT Quality Review Reports highlight current strengths and issues in local IMPACT offices which DFR may then share with their Vendor. - Meetings with the DFR and the Employment and Training Services Vendor offer opportunity for questions, planning, and problem solving and to build relationships that allow FDGS to share information that may improve processes. |
| Lessons Learned | Recommendations made by the FDGS team led to changes in the Employment and Training Services Vendor’s IMPACT case management processes | - Staff directed to list the CWEP hours on the SSP to a specific month. - The Business Services Managers (BSM) was directed to ensure the correct tax status is listed for the CWEP sites. - Staff was instructed to distribute “Hoosiers by Numbers” handout during orientations. - The importance of rounding down correctly, that ABAWDS have a whole calendar month to complete activities and to enter the correct activity hours. - Staff the importance of notifying eligibility of all reported changes within 2 days using the report change button and how to case note the action taken - Regional Managers reminded staff to review job search verifications so that they can counsel clients on discrepancies like excessive times, etc. and the importance of signatures on all documents, that SNAP clients job search activities must be supervised and how to determine AJS 60th application due date. - MAXIMUS staff has a detailed Case Note Quick Reference guide that needs to be utilized when case notes are entered. Reviewing case notes is a big part of internal QA reviews. - IMPACT Policy updated per FDGS suggestions, e.g., addition: that AJS appointments are to fall within 10 days of data gathering appointment. |

We have provided examples of deliverable/outputs in the following table for DFR Vendor – Employment and Training Services.

Table 22: Deliverable/Output Summary for DFR Vendors - Employment and Training Services

| DFR Vendor - Employment and Training Services – Deliverable/Output Summary |  |  |
| --- | --- | --- |
| Deliverable/Output | Approach | Frequency |
| Employment and Training Services Vendor Hiring Event Report | - Observation of the Hiring Event - Interviews with some participating clients and employers - Interviews with some Employment and Training Services Vendor staff members - Report presented in clearly labeled formats | Annually or as requested |
| IMPACT Office or virtual Visit Reports and Regional IMPACT case reviews | - Observation of IMPACT Orientation session using template for consistent notes - Observation of IMPACT Self-Sufficiency Planning session with client and IMPACT Case Manager using template for consistent notes - Interviews with the Employment and Training Services Vendor’s Management and Supervisors using template for consistent notes - Region-specific IMPACT case reviews using the SOR to provide error trending sectioned in the Regional Report. | Quarterly |
| Statewide IMPACT Case Reviews | - Review a proportionate amount of TANF and ABAWD IMPACT cases using the SOR. - Providing DFR a valuable tool for strengthening the deliverables of the IMPACT program via the reporting of strengths and weaknesses within the Vendor’s workflow. - Verification that participants’ activity hours match that listed in the IMPACT System and Cognos. | Weekly and Monthly |

### Oversight Duties

FDGS assists the DFR with basic Vendor oversight. This includes, but is not limited to the following:

- Measurement and Management of Vendors – FDGS continues to assist the DFR with monitoring the quality metrics of the Employment and Training Services Vendor, as well as reviewing their deliverables for trending or incomplete information.

- Task Volume Tracking Support – FDGS receives a weekly report from the IMPACT System showing the total number of IMPACT cases opened and total closed by the Education and Training Vendor each week, and then checks the IMPACT reports in Cognos to be sure the information matches.

- Invoice Monitoring – FDGS can conduct a review of invoices from this Vendor to validate accuracy and compliance with contract requirements as requested by DFR.

- Report Generation – FDGS provides the results of all OV&V oversight activities and Vendor activities and performance in weekly submissions of our IMPACT case review write-ups, in our Monthly Status Report (MSR), the Quarterly Project Assessment Report (QPAR), Regional IMPACT Program Monitoring and Review reports and any requested ad-hoc reports.

- Conduct Deliverable and Work Product Review – FDGS monitors the State IEMP email inbox to which all Vendor Monthly Performance Reports are sent. We follow up to ensure receipt and we review both trends and any unusual or incomplete information discovered.

## Staffing Services Vendor

At this time, FDGS monitors the Monthly Performance Report submitted by the current Staffing Services Vendor, as well as monitor any trends from the data within that report. We review for any potential risks and/or issues and are always ready to assist the DFR with any request for this Vendor.

In the past, FDGS has provided quality assurance review validation for the Staffing Services Vendor with the same process as the Eligibility Services Vendor. This included both a validation and calibration meeting if needed. However, the DFR has requested OV&V to forego the validation process for the Staffing Services Vendor until further notice. FDGS has the capacity and willingness to begin the quality assurance process once again, at the request of the DFR.

Table 23 details the activities and approach of FDGS in overseeing this Vendor and any DFR eligibility staffing services Vendor, as requested by DFR.

Table 23 FDGS OV&V Staffing Services Oversight

| Vendor | Description of OV&V Activity | FDGS Approach |
| --- | --- | --- |
| Staffing Services Vendor | Validation of Vendor KPIs for accuracy of and adherence to contractual requirements Assist with maintaining Vendor QMMP Conduct quality assurance reviews Identification of risks and issues Review and report overall Vendor status and metrics in the OV&V Monthly Status Report (MSR) and Quarterly Project Assessment Report (QPAR) | Conduct quality assurance reviews to ensure all standards set forth by the DFR are being followed Meet with both the DFR and the Staffing Services Vendor to establish and maintain the QMMP. Review Vendor status and identify any risks or issues Review Vendor KPIs and compare to contractual requirements to identify compliance Report KPI compliance in monthly Vendor Compliance Tracking Report Vendor status, risks, issues, and contractual compliance in the MSR and QPAR. |

### Oversight Duties

FDGS assists the DFR with basic Vendor oversight. This includes, but is not limited to the following:

Measurement and Management of Vendors – FDGS continues to assist the DFR with monitoring the quality metrics of the Staffing Services Vendor, as well as reviewing their deliverables for trending or incomplete information.

Task Volume Tracking Support – FDGS can conduct task volume tracking for the Staffing Services Vendor, as requested by DFR.

Invoice Monitoring – FDGS can conduct a review of invoices from this Vendor to validate accuracy and compliance with contract requirements as requested by DFR.

Report Generation – FDGS provides the results of all OV&V oversight activities and Vendor activities and performance in our Monthly Status Report, the Quarterly Project Assessment Report and any requested ad-hoc reports.

Conduct Deliverable and Work Product Review – FDGS monitors the State IEMP email inbox to which all Vendor Monthly Performance Reports are sent. We follow up to ensure receipt and we review both trends and any unusual or incomplete information discovered.

## Help Desk Vendor

DFR is responsible for the FSSA Help Desk resolution center and the DFR Benefits Portal Help Desk. The FSSA Help Desk receives tickets by phone, email and tickets from internal customers – that is employees of the State and DFR Vendors. The DFR Benefits Portal Help Desk receives tickets from clients of DFR programs, potential clients and their representatives.

The FDGS Team is experienced in providing DFR with monthly and quarterly reports of tickets for both the FSSA Help Desk and the DFR Benefits Portal Help Desk, as part of our Monthly Status Report and Quarterly Project Assessment Report. We also present information on Help Desk tickets in the DFR Director Monthly Briefing, and any time upon request. FDGS presents statistics on the ticket sources, issues, assigned resolvers, volumes over time and as affected by external events, and ongoing issues related to training, business processes, specific systems and possible impacts to end users.

The FDGS Project Management Support Team manages and facilitates the bi-weekly DFR Help Desk Meeting. This meeting allows everyone to be apprised of issues as they occur in the Help Desk environment and to be informed of upcoming activities or issues that may impact production or risks to other entities. Meeting participants include State and appropriate DFR Vendors.

The FDGS Team provides the agenda and a report of open DFR Help Desk tickets prior to the meeting and captures minutes and action items during the meeting. We continue to monitor the ongoing issues and, if needed, assist with research, until a root cause has been determined and a solution has been implemented. The FDGS Team posts the agendas, minutes and handouts to the State-hosted SharePoint where they may be accessed by the DFR Management Team.

Among our successes, we include assisting with keeping the Help Desk Resolver Group listings up to date and researching issues to contribute to knowledge articles used by Help Desk agents.

Table 24: FDGS Approach to DFR Vendors – IT Help Desk Vendor

| Vendor | Description of OV&V Activity | FDGS Approach |
| --- | --- | --- |
| Help Desk Vendor | - Validation of Vendor KPIs for accuracy and adherence to contractual requirements - Identification of risks and issues - Review of overall Vendor status - Report overall Vendor status and metrics in the Monthly Status Report, (MSR), the Monthly DFR Executive Briefing, and the Quarterly Project Assessment Report (QPAR) | - Prepare Bi-weekly DFR Help Desk Meeting Agenda and Minutes - Schedule and facilitate bi-weekly meetings - Facilitate sharing of planned project work and system updates that may impact Help Desk Ticket volumes. - Develop and maintain the point of contact list for each service provider - Co-created the service desk instructions that are posted on FSSA employee desktops, so staff know which Help Desk to contact based on the issue they are encountering - Meet with DFR representatives and Netfor to discuss the Netfor performance metrics and any issues. |

We have provided examples of best practices and lessons learned in the following table for DFR Vendor – Help Desk Vendor.

Table 25: Examples of Best Practices and Lessons Learned for DFR Vendors – Help Desk Vendor

|  | Task or Deliverable | Our Experiences and Recommendations |
| --- | --- | --- |
| Best Practices | Correlate overall ticket trends as well as focused subsets of tickets with System Updates and external events. | FDGS analyzed results and reported trends to DFR. FDGS has done these reviews as part of regular check ins, but also on specific DFR request. |
| Lessons Learned | Bi-weekly stakeholder meetings keep everyone informed of service issues or upcoming maintenance release that can impact production and consequently Help Deck Ticket volumes. | FDGS recommends the continued bi-weekly meetings as it builds collaboration among service providers whose actions may have impact on others. |

We have provided examples of deliverable/outputs that the FDGS Team has prepared for DFR in the following table.

Table 26: Deliverable/Output Summary for DFR Vendors – Help Desk Vendor

| DFR Vendor – Help Desk Vendor – Deliverable/Output Summary |  |  |
| --- | --- | --- |
| Deliverable/Output | Approach | Frequency |
| Monthly r FSSA Help Desk and Netfor DFR Client Benefits Portal Help Desk Statistics chapters for the MSR | Data is collected from the Service Desk Daily Reports and the Data Portals | Monthly |
| Quarterly Netfor FSSA IT Help Desk and Netfor DFR Client Benefits Portal Help Desk Statistics chapters for the MSR | Data is collected from Netfor Service Desk Daily Reports and the Netfor Data Portals | Quarterly |
| Help Desk Ticket information in the Monthly DFR Executive Briefing | Data is collected from Netfor Service Desk Daily Reports and the Netfor Data Portals | Monthly |
| Bi-Weekly Help Desk Meeting Agenda, Aging Open Tickets Report and prior meeting Minutes | - Scribe minutes from each meeting Help Desk Meeting - Document attendance - Document pledges if actions, research made during meeting - Follow up with meeting attendees on completion of those activities and research | Bi-Weekly |

### Oversight duties

FDGS assists the DFR with basic Vendor oversight. This includes, but is not limited to the following:

Measurement and Management of Vendors – FDGS continues to assist the DFR with monitoring the quality metrics of the Help Desk Vendor, as well as reviewing their deliverables for trending or incomplete information.

Task Volume Tracking Support – FDGS provides monthly and quarterly report of ticket volumes and trends for the help desk tickets.

Invoice Monitoring – FDGS can conduct a review of invoices from this Vendor to validate accuracy and compliance with contract requirements as requested by DFR.

Report Generation – FDGS provides the results of all OV&V oversight activities and Vendor activities and performance in our Monthly Status Report, the Quarterly Project Assessment Report and any requested ad-hoc reports.

Conduct Deliverable and Work Product Review – FDGS monitors the State IEMP email inbox to which all Vendor Monthly Performance Reports are sent. We follow up to ensure receipt and we review both trends and any unusual or incomplete information discovered.

## General Training Services Vendor

Currently, FDGS provides comprehensive assistance to the DFR regarding the Training Services Vendor by reviewing and reporting on their quality assurance validation.

Each validation month, FDGS works with DFR and the Training Services Vendor to validate quality scores based on work completed by trainees:

Figure 22: OV&V Review Process

Figure 22: OV&V Review Process

The Training Services Vendor provides a daily/weekly report of all quality reviews their in-house Training Quality Assurance team has completed the previous day/week.

- FDGS reviews a sampling of these quality assurance reviews, with an effort to meet the statistically valid sampling threshold for the month.

- Once FDGS completes all reviews for a given month, results are provided to the Training Services Vendor Quality Assurance Manager to provide an opportunity to investigate and/or to rebut any findings.

- A validation meeting is conducted between both parties to attempt to agree on the outcome of each rebutted review.

- Any reviews that cannot be agreed upon in validation go to a calibration meeting with the DFR, FDGS, and the Training Services Vendor where DFR gives direction on how each specific scenario should have been scored.

- Upon completion of both the validation and calibration meetings, if they are determined to be needed, all agreed-upon scoring changes are completed by FDGS, and then final scores are provided to the Training Services Vendor to ensure there are no additional changes they feel should be made.

- Once complete, the results are provided to both DFR and the Vendor and documented in the FDGS OV&V Monthly Status Report.

### Oversight duties

FDGS assists the DFR with basic Vendor oversight. This includes, but is not limited to the following:

Measurement and Management of Vendors – FDGS continues to assist the DFR with monitoring the quality metrics of the General Training Services Vendor, as well as reviewing their deliverables for trending or incomplete information.

Task Volume Tracking Support – FDGS currently monitors the quality of the tasks completed. However, FDGS can conduct task volume tracking for the General Training Services Vendor, as requested by DFR.

Invoice Monitoring – FDGS can conduct a review of invoices from this Vendor to validate accuracy and compliance with contract requirements as requested by DFR.

Report Generation – FDGS provides the results of all OV&V oversight activities and Vendor activities and performance in our Monthly Status Report, the Quarterly Project Assessment Report and any requested ad-hoc reports.

Conduct Deliverable and Work Product Review – FDGS monitors the State IEMP email inbox to which all Vendor Monthly Performance Reports are sent. We follow up to ensure receipt and we review both trends and any unusual or incomplete information discovered.

## Document Center Services Vendor

Since the Document Center Services Vendor must process large volumes of incoming eligibility documents into the storage system and associate them with the appropriate cases within 2 business days, the DFR requested FDGS to conduct monthly Second Party Reviews (SPRs) of a statistically valid sample of applications they have processed. This review is to validate their performance metric, KPI 4 Manual Keying Quality. These reviews provide detailed information crucial to the continued success of this project, such as:

The manual keying errors each month and who is responsible

The number of invalid applications properly screened from the monthly sample and why they are invalid

The number of invalid applications not screened from the monthly sample

Captiva’s performance as an application program to process documents and perform quality analysis

- Using the Vendor’s self-attested monthly KPI compliance report, FDGS reviews all KPI information and the overall Vendor status, and then independently validates scores for KPI #4 for accuracy and adherence to contractual standards.

- The FDGS OV&V process for validation of KPI #4 consists of:

- Receiving an extract of all applications received and processed the previous week by the Document Center Services Vendor.

- Creating a sample of 400 documents from the extract, using the DFR approved sampling techniques.

- Use the information within the extract to view the documents processed.

- Determine if each sampled application is valid or invalid and if it was filtered out or sent to the Eligibility systems. If they are invalid, they are simply counted and reported at the end of the process.

- Determine if the Key-From-Image (KFI) was completed correctly for each sampled application.

- At month end, the error information is provided to the Document Center Services Vendor, allowing the opportunity to rebut any findings.

- If rebuttals are found, a validation call is scheduled to resolve any opinion discrepancies.

- If there are no rebuttals, or all discrepancies have been resolved, an official findings report is sent to the Vendor and recorded within the OV&V Monthly Status Report, which is how the DFR is notified of the result.

- FDGS and the Document Center Services Vendor communicate at least monthly using emails and/or Microsoft teams. These regular communications lead to:

Identification of risks and issues

The ability to share the overall Vendor status and KPI 4 results in the OV&V Monthly Status Report (MSR) and Quarterly Project Assessment Report (QPAR)

We have provided examples of best practices and lessons learned in the next table.

Table 27: Examples of Best Practices and Lessons Learned for DFR Vendors – Document Center Services Vendor

|  | Task or Deliverable | Our Experiences and Recommendations |
| --- | --- | --- |
| Best Practices | Monthly Meeting | The monthly meeting provides an opportunity to discuss the current state of the Document Center Services, discuss any upcoming changes, and identify any risks or issues, along with any potential resolutions for the identified risks and issues. |
|  | Document Center Services site visit and follow ups | To better understand how the Vendor processes documents and thus where and how issues may arise, FDGS visited the Document Center Services, reporting observations and suggestions to the DFR. |
| Lessons Learned | Captiva Upgrades | It is important to monitor the impacts of Captiva upgrades in relation to the Document Center operations. There are occasionally upgrades that result in defects causing short-term impacts to production and reporting. With the help of FDGS, the issues are typically quickly resolved. |

We have provided examples of deliverable/outputs in the Table 28 for DFR Vendor – Document Center Services Vendor.

Table 28: Deliverable/Output Summary for DFR Vendors – Document Center Services Vendor

| DFR Vendor – Document Center Services Vendor – Deliverable/Output Summary |  |  |
| --- | --- | --- |
| Deliverable/Output | Approach | Frequency |
| Vendor KPI Monitoring | FDGS monitors the Document Center Services Vendor’s KPI performances and validates compliance with contract requirements. We also provide overall Vendor status in the OV&V Monthly Status Report (MSR) and Quarterly Project Assessment Report (QPAR). | Monthly |
| KPI 4 QA Review Report | FDGS presents the results of the KPI 4 reviews along with the Microsoft Excel workbook showing the details of the sampled documents. These reports are presented to the Vendor and are available to the DFR. | Monthly |

### Oversight duties

FDGS assists the DFR with basic Vendor oversight. This includes, but is not limited to the following:

Measurement and Management of Vendors – FDGS continues to assist the DFR with monitoring the quality metrics of the Document Center Services Vendor, as well as reviewing their deliverables for trending or incomplete information.

Task Volume Tracking Support – FDGS currently monitors the KFI quality of the applications where the OCR could not be completed. However, FDGS can conduct task volume tracking for the Document Center Services Vendor, as requested by DFR.

Invoice Monitoring – FDGS can conduct a review of invoices from this Vendor to validate accuracy and compliance with contract requirements as requested by DFR.

Report Generation – FDGS provides the results of all OV&V oversight activities and Vendor activities and performance in our Monthly Status Report, the Quarterly Project Assessment Report and any requested ad-hoc reports.

Conduct Deliverable and Work Product Review – FDGS monitors the State IEMP email inbox to which all Vendor Monthly Performance Reports are sent. We follow up to ensure receipt and we review both trends and any unusual or incomplete information discovered.

## Print/Mail Services Vendor

The FDGS Team will provide Project Management support for the Print/Mail Service Vendor by identifying risks and/or issues. The Vendor’s KPIs are and will continue to be validated by the FDGS Team to verify contractual compliance. We also include Vendor compliance tracking in a Monthly Compliance Tracking sheet, in the OV&V Monthly Status Report, in the Monthly DFR Executive Briefing and in the Quarterly Project Assessment report. The FDGS Team will also assess the Vendor’s processes to confirm they are positioned to handle any spikes in volume when mail needs to be sent to a mass number of recipients in a short period of time.

Table 29: FDGS Approach to DFR Vendors - Print/Mail Services Vendor

| Vendor | Description of OV&V Activity | FDGS Approach |
| --- | --- | --- |
| Print/Mail Services Vendor | Validation of Vendor KPIs for accuracy and adherence to contractual requirements Identification of risks and issues Review of overall Vendor status Report overall Vendor status and metrics in the Quarterly Project Assessment Report (QPAR) | Review Vendor status and identify any risks or issues Review Vendor KPIs and compare to contractual requirements to identify compliance Report KPI compliance in monthly Vendor Compliance Tracking Report Vendor status, risks, issues and quarterly compliance in the QPAR. |

We have provided examples of best practices and lessons learned in the following table for DFR Vendor – Print/Mail Services Vendor.

Table 30: Examples of Best Practices and Lessons for DFR Vendors – Print/Mail Services Vendor

|  | Task or Deliverable | Our Experiences and Recommendations |
| --- | --- | --- |
| Best Practices | Monitoring Print/Mail Services Volumes | The FDGS Team reviews the monthly mail volumes to identify trends. |
| Lessons Learned | Communicate relevant planned changes which will be made to State processes and/or procedures. | The introduction of a separate Health Coverage application serves as an example of such a change. It was critical to involve PostMasters in discussions regarding this change and how it might affect their operations in terms of volume, and the size of the mailing to each client. |

We have provided examples of deliverable/outputs in the following table for DFR Vendor – Print/Mail Services Vendor.

Table 31: Deliverable/Output Summary for DFR Vendors – Print/Mail Services Vendor

| DFR Vendor – Print/Mail Services Vendor – Deliverable/Output Summary |  |  |
| --- | --- | --- |
| Deliverable/Output | Approach | Frequency |
| Vendor Metric Monitoring | The FDGS Team monitors the Print/Mail Services Vendor’s metric performance and validates compliance with contract requirements. We also provide overall Vendor status in the Quarterly Performance Assessment Report. | Monthly and Quarterly (we note the Vendor files interim reports through the IEMP Mailbox which FDGS posts for DFR to access) |

### Oversight duties

FDGS assists the DFR with basic Vendor oversight. This includes, but is not limited to the following:

Measurement and Management of Vendors – FDGS continues to assist the DFR with monitoring the quality metrics of the Print/Mail Services Vendor, as well as reviewing their deliverables for trending or incomplete information.

Task Volume Tracking Support – FDGS monitors the volume of documents printed and mailed by the Print/Mail Vendor over each month and quarter by type and then compiling these into comparisons over each quarter for the QPAR. An example from the OV&V QPAR is shown in Section 5.2 of this document at Table 5 on page 23. In addition, the Vendor submits weekly reports to the IEMP inbox which FDGS reviews and posts for DFR to access.

Invoice Monitoring – FDGS can conduct a review of invoices from this Vendor to validate accuracy and compliance with contract requirements as requested by DFR.

Report Generation – FDGS provides the results of all OV&V oversight activities and Vendor activities and performance in our Monthly Status Report, the Quarterly Project Assessment Report and any requested ad-hoc reports.

Conduct Deliverable and Work Product Review – FDGS monitors the State IEMP email inbox to which all Vendor Monthly Performance Reports are sent. We follow up to ensure receipt and we review both trends and any unusual or incomplete information discovered.

## Interactive Voice Response (IVR) Vendor

The Interactive Voice Recorder (IVR) system is a crucial component of DFR’s Eligibility System. Clients call DFR to share information about changes to their cases, apply for assistance, and hear important news regarding eligibility programs and/or systems. FDGS’s verification and validation efforts, when changes are made to the IVR, provide an extra level of support to DFR and the IVR Vendor.

Table 32: FDGS Approach to DFR Vendors – IVR Vendor

| Vendor | Description of OV&V Activity | FDGS Approach |
| --- | --- | --- |
| Interactive Voice Recorder Services Vendor | - Validation of Vendor KPIs for accuracy and adherence to contractual requirements - Identification of risks and issues - Review of overall Vendor status - Report overall Vendor status and metrics in the Quarterly Project Assessment Report (QPAR) | - Monitor receipt of Monthly Performance Report or other documentation required by DFR from the IVR Vendor, following up if not received. - Including IVR Vendor MPR data and FDGS observations in regular OV&V reporting - Review requirements for changes to the IVR and identify gaps and risks. - Post-implementation IVR testing providing immediate feedback to the Vendor and DFR. - The FDGS Team can quickly access specific call recordings at DFR’s request. |

We have provided examples of best practices and lessons learned in the following table for DFR Vendor – IVR Vendor.

Table 33: Examples of Best Practices and Lessons Learned for DFR Vendors – IVR Vendor

|  | Task or Deliverable | Our Experiences and Recommendations |
| --- | --- | --- |
| Best Practices | - Report accurate Vendor status and provide clear communications regarding state’s IVR - IVR has the potential to impact other integrated systems and being aware of potential risks and issues that may impact tother systems | - Relationship with IVR Vendor leads to greater understanding of IVR services and can build trust and communication channels. resulting in information that supports risk mitigation - Monitoring CR’s and the requirements and the potential to impact other systems |
| Lessons Learned | - Value add is conscious communication of changes to state processes and/or procedures that could potentially affect the IVR and other state systems | - Understand and support the client specifically by being aware of interfaces between the IVR and other systems and their functionality - Supports consistent operations for IVR and ongoing client projects |

We have provided examples of deliverable/outputs which the FDGS Team have prepared and presented, in the following table for DFR Vendor – IVR Vendor. Additional reports can and will be developed based upon DFR direction.

Table 34: Deliverable/Output Summary for DFR Vendors – IVR Vendor

| DFR Vendor – IVR Vendor – Deliverable/Output Summary |  |  |
| --- | --- | --- |
| Deliverable/Output | Approach | Frequency |
| Quarterly Project Assessment Report | Coordinate communication with IVR Project Manager to obtain data necessary to provide project updates in the QPAR. | Quarterly |
| Quarterly Review of FSSA IT Help Desk Tickets related to IVR issues | Pull, review, analyze and report on ticket data for issues presented to the FSSA IT Help Desk related to IVR service issues as part of the QPAR, including volume trends over time. | Quarterly |

### Oversight duties

FDGS assists the DFR with basic Vendor oversight. This includes, but is not limited to the following:

Measurement and Management of Vendors – FDGS continues to assist the DFR with monitoring the quality metrics of the IVR Vendor, as well as reviewing their deliverables for trending or incomplete information.

Task Volume Tracking Support – The FDGS Team has experience tracking help desk tickets related to IVR concerns, and reports this every quarter. Our Team is prepared to report and track volumes and trends of items such as inbound minutes and system interruptions as access to data is granted.

Invoice Monitoring – FDGS can conduct a review of invoices from this Vendor to validate accuracy and compliance with contract requirements as requested by DFR.

Report Generation – FDGS provides the results of all OV&V oversight activities and Vendor activities and performance in our Monthly Status Report, the Quarterly Project Assessment Report and any requested ad-hoc reports.

Conduct Deliverable and Work Product Review – FDGS monitors the State IEMP email inbox to which all Vendor Monthly Performance Reports are sent. We follow up to ensure receipt and we review both trends and any unusual or incomplete information discovered.

# Overview of Non-Validation Duties

The following sections (7.1 – 7.14) provide additional details on the OV&V methodology used to conduct Non-Validation Duties such as:

General DFR Support

Compliance Support

Monitor and Manage IEMP State Inbox

Measuring Client Satisfaction

Training Review and Support

Assessment of Eligibility Determination by the State

Document Warehouse

SNAP Fraud Grant Administrative Support

TANF MOU Support

Pandemic EBT Support

Meeting Facilitation and Participation

Systems Change Control Support

State and Federal Communications Support

## General DFR Support

The FDGS Team adapts to the evolving needs of DFR. We have completed several special projects and other types of program support at the behest of DFR. Here are some examples:

Project management support for P-EBT

Consulting on and providing support for State lawsuits compliance

Coordinating process improvement plans for underperforming regions, including where based on targeted research performed by FDGS

Preparation of draft policy or correspondence documents

Participation in and/or reporting to DFR on special work groups

Assistance with researching, writing and applying for grants

Coordinating the implementation of an FNS-funded grant project

Provided support for audits

Worked with FSSA Audits group to provide documents and assist to review and research questions about the TANF Block Grant MOU subgrantees and their services providers

Drafted policy and process documentation for DFR to consider in answering State Board of Accounts questionnaires on its TANF Block Grant MOU oversight program

Researched and prepared reports on the TANF Block Grant MOU subgrantees expenditures and compliance documentation

Made edit suggestions on subgrantee monitoring policy and procedures

Conducted research and prepared reports in preparation for State Board of Accounts (SBOA) audits

The FDGS Team is committed to remaining flexible to address the emerging needs of DFR. To that end, the FDGS Team will provide a full-time Special Projects Manager to address DFR ad-hoc requests and special projects. As we have done during our tenure at DFR, the FDGS Team will work with the DFR Management Team to collaborate on the needs for special projects such as, with DFR concurrence, modifying/suspending current work assignments to reallocate staff to special projects as needed.

## Compliance Support

Due to the dynamic nature of policy and legislation, FDGS continuously worked with our clients nationwide over the years to evaluate the impact of policy changes on eligibility processes and eligibility systems. This experience means we can advise Indiana on the latest policy updates. There is always a balancing act in operational processes, and system development and maintenance that requires clients to prioritize changes based on available resources. The same is true for incorporating policy changes into system maintenance and operations and, in fact, anticipating and analyzing the impact of the change gives the agency an upper hand in workload planning.

We understand the challenges of maintenance and operation efforts in response to significant legislative changes and how important it is to not let pending legislation paralyze these efforts. For decades, FDGS has been a reliable support to government organizations navigating the challenges of staying on time and within budget despite the unknowns associated with new and sweeping legislation. The FDGS Team works closely with DFR and the eligibility and system Vendors to evaluate the scope of changes necessary to meet the requirements and design for the new systems to support implementation of the new policy. The FDGS Team has proven itself an experienced Team with in-depth knowledge of DFR programs, operations (like the RCC and Local Office or LO functions) and systems (for example, IEDSS and CDMS). Based on this experience and knowledge, the FDGS Team can identify and quantify the areas impacted by the federal and state policy and regulatory changes.

Our team can leverage the FDGS Center of Excellence and Innovation (COE&I) to obtain guidance and perspective from our Medicaid-HHS and FNS industry subject matter experts. These personnel stay focused on policy changes at the federal level, which gives us access to the latest news, policy developments and actionable advice from our SMEs.

As a member of the Human Services IT Advisory Group (HSITAG), FDGS attends the monthly meetings that include presentations from state and federal partners on modernization efforts, potential policy changes and procurement updates for various programs such as SNAP, TANF, Medicaid, Child Care and Child Welfare. The information received at the HSITAG meeting is shared not only internally with other FDGS projects and staff, but we also share any relevant information with DFR.

The FDGS Team will conduct the following activities to support DFR with federal and state policy compliance, as DFR requests and desires:

Attend federal partner webinars:

Webinars include CMS SOTA, IRS ACA Information Returns (AIR), CMS Notice of Public Rule Making and CMS STAG and various FNS sessions such as their webinar on successful grant proposal writing in spring 2021.

FDGS provides our notes and the presentation materials to DFR Management

Highlight any potential impacted areas

Review federal and state policy and regulatory changes and agency announcements and opinion letters analyze changes and report findings to DFR Management

Review Vendor deliverables and provide recommendations based on the policy changes

Review state policy manuals (IPPM and IHCPPM) to identify areas to update based on recent federal or state policy changes

Table 35 provides examples of deliverable outputs for Compliance Support.

Table 35: Best Practices and Lessons Learned for Compliance Support

| Compliance Support – Deliverable/Output Summary |  |  |
| --- | --- | --- |
| Deliverable/Output | Approach | Frequency |
| Federal Webinar Notes | The FDGS Team can attend the calls and provide notes, summaries, follow-up research, and presentation materials shared during such sessions, to DFR management. | As Needed |
| Policy Analysis | Our review of federal and state policy changes allows us to report findings to DFR Management. | As Needed |
| State Policy Manuals Review | The FDGS Team can review the state policy manuals (IPPM and IHCPPM) to identify areas where the manuals are not compliant with federal or state policy or suggest wording updates to improve the comprehension and effectiveness of those carrying the policies into action. | As Needed |

## Project Management

The FDGS Team provides project management oversight for eligibility operations on behalf of DFR, including but not limited to the activities in Table 36.

Table 36: FDGS Approach to DFR Vendor – Project Management

| Activity | Description of OV&V Activity | FDGS Approach |
| --- | --- | --- |
| Project Change Control Support | - Provides project management oversight over the eligibility operations - Identifies project risks, proposing risk mitigation strategies, and tracking risk resolution - Reports overall Vendor status and metrics in the Monthly Status Report (MSR) and Quarterly Project Assessment Report (QPAR) | FDGS provides project management oversight including but not limited to: - Overseeing ad-hoc projects - Managing software tools used to track the project - Communicating project status information to DFR - Incorporating PMI methodology - Tracking and prioritizing risks |
| Project Risks and Issues Support | - The FDGS Team will review the current Change Control process and identify any enhancements in collaboration with the DFR. | The overall change control process includes the following major processes: Understand the change source Define control items Capture and monitor changes Verify that changes are reviewed, agreed to and approved Confirm that control items are updated Confirm that approved changes are communicated |
| Proposed Test Plans and Test Cases Support | - The FDGS Team will participate in all activities related to the development of test plans and test cases and provide feedback for DFR. | Conducts a thorough review of proposed test plans and test cases developed by the Vendor Closely monitors the progress of tests planned versus those that are executed Monitors the priority and resolution of each outstanding defect Contribute to Smoke Testing once a maintenance release has been deployed into the production environment, searching for possible defects Report overall Vendor status and metrics in the Quarterly Project Assessment Report (QPAR) Provide feedback, if necessary, to “Lessons Learned” after each maintenance release to enhance the productivity of future deployments |
| Go-Live Support | - The FDGS Team will assist in all Go-Live Support as requested by DFR. | Review Vendor documentation related to go-live readiness and provide necessary feedback from DFR business/operational perspective Review and/or participate in go-live plans and activities to ensure DFR business/operational needs are met for the following areas: - Training - End user documentation (Job Aids, Work Instructions, etc.) - End user readiness (user setup, site support, etc.) - Conversion and data cleanup - System(s) readiness (IEDSS, Client and Worker Portals, I3/IVR, etc.) - Federal operational readiness compliance Identify Issues and Risks related to go-live readiness for system implementation Review and advise on go-live readiness |
| Steering Committee Support | - The FDGS Team can and will assist in the management of the Steering Committee | Coordinates steering committee meetings with the services and systems Vendors as requested The FDGS Team assists in the facilitation and scribing for the Steering Committee |

Table 37 provides examples of best practices and lessons for DFR Vendor – Project Management – Vendors.

Table 37: Examples of Best Practices and Lessons Learned for DFR Vendor – Project Management

|  | Task or Deliverable | Our Experiences and Recommendations |
| --- | --- | --- |
| Best Practices | Smoke Testing | When a Maintenance Release is scheduled for deployment, the FDGS Team, along with other Vendors, is ready and able to participate in Smoke Testing that allows the select few individuals to review the system to determine if the implementation was successful and no problems have arisen as a result of said implementation. If problems do arise, the Smoke Testing group will have the ability to fix the defect found prior to production starting the following business day. |
| Lessons Learned | Lessons Learned w/Partner Feedback | After each Maintenance Release has been deployed and no defects are found from deployment, the MR is considered complete and Lessons Learned are documented and sent to everyone that participated in the MR process. The document asks for what went right, what went wrong, and what could be done better to improve the process for the next release. When there is feedback to be presented, the FDGS team provides the information to all Vendors involved in the MR process. |

Table 38 provides examples of deliverable outputs for Project Management - Vendors.

Table 38: Deliverable/Output Summary for DFR Vendor – Project Management - Vendors

| DFR Vendor - Project Management – Vendors – Deliverable/Output Summary |  |  |
| --- | --- | --- |
| Deliverable/Output | Approach | Frequency |
| OV&V Executive Briefing | Provide a briefing deck to DFR Director with current project management - Vendor activities and status. Include any identified risks and issues. | Monthly |
| Status Meeting with DFR | Discuss current OV&V activities, activity status, any identified risks and issues, accomplishments and associated with project management – Vendors. | Monthly |

## Monitor and Manage IEMP State Inbox

OV&V Automation Opportunity for the IEMP State Inbox

Utilizing the State Microsoft Office 365, OV&V could utilize Power Automate to streamline the posting of documents to the appropriate SharePoint site

OV&V Automation Opportunity for the IEMP State Inbox

Utilizing the State Microsoft Office 365, OV&V could utilize Power Automate to streamline the posting of documents to the appropriate SharePoint site

The State IEMP (Indiana Eligibility Modernization Project) Inbox was created as a central point to accept communications from the many DFR stakeholders. It is no longer limited to communications around the eligibility system modernization, but now receives formal Vendor and grantee communications, periodic update reports, critical operational reports and deliverable submissions, which are routed to the State Inbox at EMPState Review@fssa.in.gov. These stakeholders include, but are not limited to, other Vendors and contractors to DFR, other state agencies and entities receiving grants from DFR. As the incumbent, the FDGS Team has over eight years of experience monitoring and managing the State IEMP Inbox ensuring that all incoming correspondence is processed promptly.

The FDGS Team has assigned an experienced business analyst to perform the frequent daily checks of this mailbox and conduct the posting and processing. In addition, FDGS has ensured there are multiple team members able to back up this function as needed. Our team understands that processing includes:

Checking for incoming correspondence at least three times each business day

Recognizing the subject, type, source and importance of documents received, for example (not an exhaustive list):

Vendor Monthly Performance Metrics reports – due the 15th of each month, and for which FDGS notes the actual date received, as well as the date posted on SharePoint for DFR

TANF MOU Grantee Monthly, Quarterly and Annual reports to be posted to SharePoint folders for each Grantee

OV&V Local Office and Regional Office Weekly Reports for DFR

Interim Vendor performance and operational reports

Creating and tracking correspondence, reports and records as required

Distributing information, documents or records to involved individuals

Posting documents and reports to the appropriate locations on the State-hosted SharePoint so DFR Executives and staff can access them

As FSSA and DFR information storage sites and communication policies evolve, FDGS is making use of OneDrive and MS Teams when directed to ensure information security.

Archiving the emails and attachments for tracking and record-keeping purposes

In addition, and when appropriate, the date of receipt, or non-receipt, of relevant reports is conveyed to DFR Management. For certain inputs, FDGS will send reminders to help make sure that important information is received as expected. State Inbox communications are always stored in associated folders in Outlook and not deleted. The FDGS Team is dedicated to continuing the activity of monitoring and managing the State IEMP Inbox.

Table 39 provides examples of best practices and lessons learned for Monitoring and Management of the IEMP State Inbox.

Table 39: Some Best Practices/Lessons Learned - Monitor & Manage IEMP State Inbox

|  | Task or Deliverable | Our Experiences and Recommendations |
| --- | --- | --- |
| Best Practices | Distribution of correspondence, reports and deliverables received from stakeholders. | - Appropriate individuals receive correspondence in timely manner. - Inputs—both emails and attachments—are saved to the proper files on the State-hosted SharePoint for reference. |
|  | Maintaining correspondence, reports and deliverables. | Documents are archived and kept indefinitely to document submission dates. |
| Lessons Learned | Periodic Reviews | Conduct periodic reviews of the established processes, media and frequency to identify any enhancements or changes. |

Table 40 provides examples of some of the deliverables for the function of Monitoring and Managing the IEMP State Inbox.

Table 40: Deliverable/Outputs Summary for Monitor and Manage IEMP State Inbox

| Monitor and Manage IEMP State Inbox – Deliverable/Output Summary |  |  |  |
| --- | --- | --- | --- |
| Deliverable/Output | Approach | Frequency | OV&V Additional Action |
| Monthly Vendor Metrics Performance Reports | Summary of each DFR Vendors’ metrics for the prior month | Due from Vendors Monthly, by the 15th | - Contact Vendors if reports are not received promptly - Post reports in specific folders on SharePoint - Incorporate Vendor Self-Reported Results in OV&V Reporting - Analyze content of MPRs for risks and anomalies. |
| Monthly Client Level Detail and Accounts Payable Detail Reports from TANF MOU Grantees | Documentation required for use of federal funds granted by DFR | Due from grantees by the 15th of the following month | - Contact grantees if reports are not received timely - Post reports in specific folders on SharePoint - Review all reports and verify services and payments cross-check |

## Measuring Client Satisfaction

The purpose of a client satisfaction survey is to determine what is going well and where improvements might be made to improve services in business processes or communication or other aspects of service delivery. Measuring client satisfaction provides DFR with quantifiable data on how well DFR practical functions are aligned with its mission to compassionately serve Hoosiers. Understanding how satisfied Indiana citizens are with social services can help DFR take actionable steps to improve overall customer service and customer perception of service quality.

DFR, with support from the FDGS Team, developed and conducted the original Client Satisfaction Survey in 2016, followed by another survey in 2018. The FDGS Team also assisted in the analysis of the survey results and developed presentation materials for FSSA and DFR Management Teams. The FDGS Team is happy to support DFR with future Client Satisfaction Surveys to assess program effectiveness over time. Figure 23 is a sample results from the 2018 DFR Client Satisfaction Survey showing the overall client satisfaction rate.

Figure 23: DFR Client Satisfaction Survey

We have provided examples of best practices and lessons learned in the following table for Measuring Client Satisfaction.

Table 41: Best Practices and Lessons Learned for Measuring Client Satisfaction

|  | Task or Deliverable | Our Experiences and Recommendations |
| --- | --- | --- |
| Best Practices | Determining the appropriate sample size for the survey. | The FDGS Team uses standard sample size calculation. In the recent client satisfaction survey, a statistically valid sample for 1.4 million recipients with a 99 percent confidence level and a 1 percent% margin of error meant the survey needed 20,000 respondents to be accurate and generalizable for the Indiana population. |
| Lessons Learned | Keep the number of questions to reasonable size to support participation. | A previous, unrelated survey had too many questions which caused frustration with respondents. Therefore, the FDGS Team recommends limiting the survey to 10 or fewer questions. |

We have provided examples of deliverable outputs in the following table for Measuring Client Satisfaction.

Table 42: Deliverable/Output Summary for Measuring Client Satisfaction

| Measuring Client Satisfaction – Deliverable/Output Summary |  |  |
| --- | --- | --- |
| Deliverable/Output | Approach | Frequency |
| Client Satisfaction Presentation | Analyze survey results and develop charts so stakeholders can clearly understand the results and take action. Compile trends and charts in a draft presentation. Collaborate with DFR Director to finalize the presentation. | One-time with potential for annual since presentation format created. FDGS Team experience with reporting for DFR informed our suggested presentation formats. |

FDGS OV&V Training Review Highlights

- Reviewed IEDSS Training Materials and provided recommendations

- Monitoring training metrics such as pass rates

- Suggesting topics for additional trainings based on Case Review and Second Party Review findings

FDGS OV&V Training Review Highlights

- Reviewed IEDSS Training Materials and provided recommendations

- Monitoring training metrics such as pass rates

- Suggesting topics for additional trainings based on Case Review and Second Party Review findings

Training Review and Support

The FDGS Team is comprised of team members knowledgeable in DFR eligibility policies and practices who understand the eligibility system requirements. We have a history of providing valuable feedback for Vendor-created training materials and we will continue providing the support you have come to expect from the FDGS Team. Over the years, the team has collaborated in many areas of training support, including participating in developing IEDSS Training modules for implementation, assisting with creating State Eligibility Consultant curriculum (in collaboration with the State and Vendor), reviewing IMPACT-specific training materials, and validating the information is accurate and reflects the appropriate policy and system modifications.

The FDGS Team has the experience to verify and validate a Training Vendor’s:

Training delivery methodologies and strategies, including roles and responsibilities, performance expectations, instructor/student ratios, assessment criteria, Vendor communication methods, training tools and training environments.

Training delivery schedules account for geographical diversity of the regions and proposed training delivery locations.

Training delivery sites, facilities and equipment needed to deliver training based on approach and training schedules.

Training delivery tracking, including using the designated Inspired Learning Management System (iLMS) tool to capture, track and report on training statistics.

We will review the:

Identified risks and issues of training components to confirm an associated plan for mitigating and managing them has been developed.

Training delivery approaches and techniques to determine if they appropriately address how:

Training will be delivered based on the potential technological and geographical constraints.

The Vendor will maintain a student/instructor ratio to provide a conducive learning environment while accommodating:

Facility/ Delivery site

IEDSS training environments

Class size

Delivery timing

We have provided examples of best practices and lessons learned for Training Review and Support.

Table 43: Best Practices and Lessons Learned for Training Review and Support

|  | Task or Deliverable | Our Experiences and Recommendations |
| --- | --- | --- |
| Best Practices | Review of draft training materials for IEDSS Eligibility System Implementation, ongoing maintenance releases and State and Federal rules and regulations | The FDGS team has supported DFR with training monitoring since 2007, through updates with the legacy system all the way to implementation of IEDSS. This includes supporting changes in federal and state policy. We have experience with DFR system requirements reviews, which provides insight as to key points needed in the training. Because of our history with DFR, we have gained first-hand knowledge and insight into business practices and case work. This means we provide sound recommendations for training materials other companies cannot. |
| Lessons Learned | Feedback of training observations | The FDGS Team’s involvement with past Vendor training reviews enhances our ability to share valuable insights and observations that can assist DFR with preparing staff to serve the residents of Indiana. |

Table 44 provides examples of deliverable outputs for Training Review and Support.

Table 44: Examples of Deliverable/Output Summary for Training Review and Support

| Training Review and Support – Deliverable/Output Summary |  |  |
| --- | --- | --- |
| Deliverable/Output | Approach | Frequency |
| Vendor Training Recommendations | - Review training material for accuracy - Identify and document discrepancies - Review and monitor Eligibility training schedules - Attend, observe and evaluate training classes and sessions | As Needed |
| IEDSS Training Recommendations | - Participated in IEDSS training design and development - Provided observations and recommendations from initial IEDSS training schedule | As needed One time |

## Assessment of Eligibility Determination by the State

The purpose of the Case Review is to analyze a random sample of cases by program and action type to determine if DFR staff complied with the policies and procedures mandated to determine program eligibility. The FDGS Team uses the IEDSS Case Review module to obtain samples for review, conduct the review and record the results. Although this is not an FDGS tool, we were involved in the initial development and continue to be involved in the ongoing maintenance change requests of the Case Reads module in IEDSS.

Table 45 identifies the methodologies, reports, and how the FDGS Team will complete the Case Review and support DFR management.

Table 45: FDGS Approach to Operations Management Support – Case Review

| Vendor | Description of OV&V Activity | FDGS Approach |
| --- | --- | --- |
| State and Vendor Case Work Monitoring | OV&V Case Review activities include: - Conducting a random sample of 350 cases for TANF, SNAP and Health Coverage (including a focused review on Long-Term Care cases) to identify policy and procedural errors, along with noticeable trends (sample number is at the direction of DFR) - Documenting the findings in monthly, quarterly and ad hoc reports as needed - Performing targeted reviews as needed: Local Office/ Region specific, SNAP Error Prone Profile Since January 2016, we have conducted over 20,000 case reviews. This total represents work done from the prior contract through today and does not include the substantial number of reviews conducted throughout our tenure with the State, dating back to 2010. | The Case Review methodology includes the same activities as utilized in review of Vendor work, but with a focus on ensuring State worker authorizations are accurate and timely. Further details include: - Establishing parameters to create the sample universe - Utilizing IEDSS Case Read Sample Batch Process to obtain statistically valid samples based on specified review criteria - Updating Case Reads repository with monthly review data - Conducting internal quality assurance by conducting second- and third-party reviews - Presenting results to State and Partners for approval or rebuttal - Validating findings through in-depth analysis - Reporting case review results to State and Partners - Identifying improvements from case review findings The FDGS Team will continue to provide DFR monthly, quarterly and ad hoc reporting as requested with case review findings that provide insight into partner involvement within case work, as well as what types of errors occur. These reports offer DFR information about: - Program Performance/Error Rates - Regional Outcomes - Fail Rates (monthly and trending) - Case Work Error Trends - Policy and procedure - Data entry - Eligibility system knowledge - Eligibility and Authorization criteria trends specific to Region reviews include: - Compliance of State and Federal policy - Local Office in error - SEC causing error - Sub-Categories to drill down reasoning for error - Policy Citation The FDGS Team is an established, experienced team with knowledge of the State, partners, stakeholders and federal agencies. The FDGS Team will continue to network and promote collaboration and communication with all involved in the case review process. The FDGS Team remains current in state and federal policies, partner procedures requirements, as well as the State eligibility system (IEDSS). As the incumbent, the FDGS Team will not require onboarding, systems training, program policy or procedure training. Additionally, FDGS team members were actively involved in IEDSS system planning, design and implementation, as well as design for the Case Reads module. The Team developed its own internal transition plan to achieve a seamless transition to the IEDSS Case Reads process. |
| Information Sharing | Participate in Quarterly Performance Improvement Meetings | We compile Case Review data for the quarter in and share it with representatives from State/DFR Quality Control, DFR Training and Eligibility Service Vendors. All other Vendors supply data as well. Round table participants review findings for trends, possible training needs and system gaps. |
| Federal Partner Reporting | Provide case review data pertinent to ongoing FNS/CMS review of IEDSS rollout, demonstrating DFR’s success with the newer Eligibility System | We prepare Case Review data by Program and Region then submit it for inclusion in monthly DFR Reporting, which is, in turn, submitted to the Federal Partners monthly. These data helped to demonstrate the State was ready for full implementation of the IEDSS system. |
| Information Sharing | Serve as resource to DFR Training Team | Since the Operations Support Team has reviewed State and Vendor Partner work for over a decade now, we have the data-driven knowledge to help pinpoint training needs as they arise, both policy and procedural. |

Figure 24 demonstrates the ongoing learning approach the Case Review Team employs. Our goal is to maintain current in Policy and Field Directives, always applying what has been learned.

Figure 24: Case Review Process

Table 46 provides examples of best practices and lessons for DFR Vendor – Operations Management Support – Case Review.

Table 46: Best Practices and Lessons Learned for DFR Vendor - Operations Management Support – Case Review

|  | Task or Deliverable | Our Experiences and Recommendations |
| --- | --- | --- |
| Best Practices | Quality Assurance - Second Party/Third-Party Reviews | We provide accurate and comprehensive results to the State of Indiana by conducting internal second-party reviews on the vast majority of the work completed. We also conduct third-party reviews to address any remaining concerns the team may have about content. |
|  | Ongoing Education and Training | The Operations Support Team participates in ongoing training in a variety of approaches: - One-on One dialogue with Operations Support Manager and Operations Analysts - Monthly Operations Team Production Meetings, which include a review of our internal review trends, policy/procedural changes within DFR, and process improvements that are implemented - Completion of all State-mandated training, as well as self-directed use of other available training housed in State resources |
| Lessons Learned | Field Interaction - Consultation with Local Office Personnel | In the last two quarters of 2021, FDGS has begun providing additional support to the field by participating in open dialogue with management and/or field staff, conducting targeted case reviews and site visits focused on observing office processes. |
|  | FDGS Internalize Policy Findings | FDGS applies the final decisions pulled from the review process to future review |

Table 47 provides examples of deliverable outputs for DFR Vendor - Operations Management Support – Case Review.

Table 47: Deliverable/Output Summary for DFR Vendor – Operations Management Support – Case Review

| DFR Vendor - Operations Management Support – Case Review – Deliverable/Output Summary |  |  |
| --- | --- | --- |
| Deliverable/Output | Approach | Frequency |
| Case Reviews | Review a statistically valid sample of cases authorized for the review month. Identify errors in policy or processes. | Monthly |
| Monthly Case Review Report | Provide detailed reports of case review error rates by region, program and action types. Also includes errors by processing and authoring staff. | Monthly |
| Quarterly Case Review Report | Provide detailed reports of case review error rates by region, program and action types. Also includes trending analysis. | Quarterly |
| Targeted Review Data | Conduct reviews to pinpoint specific areas of concern within an identified location/Program Regional Reviews provide analysis of reviews conducted within the local offices. Data can include analysis on items such as: - Local Office in error - SEC causing error - Sub-Categories to drill down reasoning for error - Policy Citation To date, FDGS has completed or is in the process of completing reviews for four of the ten regions, with the intent to complete a different region each month. | As Requested |

## Document Warehouse

The FDGS Team understands the importance of retaining project documentation such as Vendor Performance Reports, grantee financial expenditure reports, OV&V deliverables, Local Office performance improvement plans, lawsuit information and Vendor compliance documents, just as examples. FDGS will utilize the State SharePoint Document Management System (DMS) as the central repository for storage of all relevant project documentation. The FDGS Team currently stores project documentation in the IEMP and OV&V State SharePoint sites. The FDGS Document Warehouse methodology includes:

Posting project documentation to the appropriate SharePoint sites

Managing documents, establishing folder structures by date, subject and entity

Retrieval and response to documentation requests from DFR or legal entities

Participation in SharePoint functional assessments to improve/modify structure or procedures

Conducting documentation research

The FDGS Team has implemented the more recent DFR practice of saving documentation that may be sensitive to SharePoint through the OneDrive. FDGS will continue to utilize the existing SharePoint site structure. We utilize naming conventions, use version control, and provide training to our staff on how to use the site and to post documents. FDGS will store Vendor and project documentation in the FSSA IEMP SharePoint site. Although we do not manage this SharePoint site, we will work with FSSA as needed to add or modify the structure of the site. Our Team will load the following types of documents to the IEMP SharePoint site:

Vendor Deliverables

Vendor Metrics Data

DFR Helpdesk Meeting Agendas, Minutes and Associated Documentation

TANF MOU Grantee monthly, quarterly and annual reports, along with documentation of critical meetings, Q&As and report reviews

FDGS will also utilize the FSSA OV&V SharePoint site as a document warehouse for all project documents developed by the FDGS Team and any associated relevant documents that do not contain PHI/PII or sensitive data. We will continue to manage and maintain this repository and make any necessary structural changes, such as adding or modifying folders. The documentation to be stored in this SharePoint site includes but is not limited to:

OV&V Deliverables – monthly status reports, quarterly Vendor assessment reports, monthly work plan updates and

Special Project Documents – Policy manual review reports, P-EBT Task trackers and Local Office performance improvement plans, for example

In response to the State’s establishment of the OneDrive SharePoint options which provide additional security for potentially sensitive documents, the FDGS Team now posts the following document types in OneDrive, in appropriately managed folder configurations, while still ensuring stakeholders authorized by DFR leadership can access this information:

Quality Assurance Documentation – 2nd party validation review findings, call review reports and IMPACT review reports

Operational Reports – case review findings, LO and RCC weekly reports

We have provided examples of best practices and lessons learned in the following table for Document Warehouse.

Table 48: Best Practices and Lessons Learned for Document Warehouse

|  | Task or Deliverable | Our Experiences and Recommendations |
| --- | --- | --- |
| Best Practices | Document Modifications | Save documents to be modified immediately upon opening, using the latest version number. This preserves the original and allows a copy to be modified, for example using V0.01 and later V1.0, If FDGS were to update a document without saving it as an updated version, the Version History function will allow the original version to be retrieved and saved. |
|  | Saving potentially sensitive documents, those which contain any PII or PHI or data fields that could lead to individual information, to OneDrive | Save documents which contain potentially sensitive information such as Case or Application numbers to the appropriate folders in OneDrive and ensure authorized DFR Stakeholder access. |
| Lessons Learned | SharePoint Structure | Utilize logical groupings to create folders to assist in locating documents., such as folders named for the source entity and the year, then subfolders for each quarter or each type of report. For example. |

Table 49 provides examples of deliverable outputs for Document Warehouse.

Table 49: Examples of Deliverable/Output Summary for Document Warehouse

| Document Warehouse – Deliverable/Output Summary |  |  |
| --- | --- | --- |
| Deliverable/Output | Approach | Frequency |
| Utilization of the IEMP SharePoint Site | Post Vendor deliverables to the appropriate libraries and folders. | As Needed |
| Utilization of the OV&V OneDrive sites | Post deliverables with sensitive information such as PII or PHI to OV&V OneDrive sites. | As Needed |
| Management and utilization of the OV&V SharePoint Site | Manage site structure and post OV&V related deliverables to the appropriate libraries and folders. | As Needed |

## SNAP Fraud Grant Administration Support

FDGS has experience supporting government clients in evaluating and applying for federal grants that support important updates and innovations. FDGS assisted the FSSA Division of Family Resources to prepare and submit their application to the USDA Food and Nutrition Service (FNS) for one of the five 2021 grants to be awarded to States to implement processes, systems and/or technology which align with the principles of their SNAP Fraud Framework.

At DFR request, FDGS worked with their chosen Vendor. FDGS identified DFR, FSSA and State staff who would use the new system, and those needed in implementation planning and execution. We studied DFR policy and processes and those of the Vendor, interviewed state stakeholders, attended the FNS webinar on grant writing, reviewed prior FNS feedback, and collaborated with FSSA’s Grants office to prepare the detailed proposal to implement Vendor’s system to prevent, detect, investigate, and pursue enforcement/prosecution of SNAP recipient fraud and abuse - the combination yielded a successful proposal for 2021. The project to adopt the Vendor’s anti-fraud system and integrated case module is particularly timely given that SNAP recipient fraud and abuse increased as benefits were spread in response to the economic impacts of pandemic public health emergency beginning in March of 2020.

At the DFR Director request, to help ensure an effective, successful implementation of the platform, FDGS brought on an experienced, PMP Certified Project Manager who is familiar with DFR leadership and structure and is known to its leaders. This PM helped shepherd the complex DFR EBT Vendor implementation some years ago – a project with some similarities in it was a DFR technology/systems Vendor implementation. The EBT project involved stakeholders from DFR, FSSA Systems, data sources and IOT.

The FDGS OV&V staff involved in the grant proposal preparation are continuing to support the new OV&V Project Manager for the SNAP Fraud Framework Implementation Grant project (SNAP FFIG) as the project plan and schedule are fleshed out and refined. The SNAP FFIG project work includes preparing, updating, and maintaining project documentation in a channel established for the purpose in MS Teams. This includes contact information for all stakeholders, their roles and responsibilities, the schedule of activities, the issues identified and the status of issue mitigation, the project steps, and the status of each. The OV&V SNAP FFIG Project Manager has worked with FSSA’s Grants office and FSSA Finance to ensure required grant reports are on track and the reporting schedule is in place.

FDGS has pledged this Project Management support for the two-year duration of the grant period.

Upon receipt of notice that DFR was awarded one of the 2021 grants, the OV&V grant writers began work with DFR, the Vendor and FSSA Contracts to create the required agreement. Execution of the agreement will trigger launch of the main implementation project activities.

The OV&V SNAP FFIG PM is overseeing and coordinating execution of the project plan for implementation as described in the grant proposal. The PM is documenting any expansions and adjustments to the plan and schedule that are necessitated by additional decision points identified during the initial steps of the process, as the actual work gets underway.

The OV&V SNAP FFIG PM already facilitated introduction and planning meetings with all stakeholders and required participants. She coordinated meetings, calls and emails to move the Vendor agreement to execution, and obtain decisions and approvals needed, while keeping DFR leadership apprised.

Upon contract execution, the OV&V SNAP FFIG PM and the Vendor will update the implementation project plan and schedule, and task assignments from those laid out in the grant proposal. The OV&V SNAP FFIG PM will coordinate scheduling the five or more Pondera Requirement and Onboarding Process (PROP) sessions which form the Vendor’s proven approach to state system implementations. She will ensure participation of the required stakeholders and workers at each stage.

The OV&V SNAP FFIG PM has already worked with DFR’s Senior Systems Consultant to establish a dedicated channel in the State MS Teams, where the project team may chat, meet, and where she has seeded the project library for the team to consult. This PM has already filed documents there and she will create, update, maintain, save, and share documents. Project documentation shall include at a minimum:

Project Team contact information and roles table

Project Plan with Schedule

Statement of Work from the Agreement

Meeting Agendas

Meeting Minutes

Dynamic Project Issue Log (to capture tasks/challenges to be addressed, who is responsible, what is the status, and when/how issues are resolved)

The OV&V SNAP FFIG PM is tracking and has/is working with project stakeholders to resolve the following items:

Deadlines and responsibilities to file financial reports for the grant

Deadlines and responsibilities to file grant progress reports

Decisions on data sharing, transfers and interfaces

Requirements from IDOA, FSSA DST and IOT for the project

Meeting schedule and assigned attendees for meetings with the FNS Grants Officer

Structure, scheduling and responsibility for development and delivery of training, audiences for training and availability of future training resources.

The most critical project requirements which the OV&V SNAP FFIG PM will validate are delivered include:

- Confirm all project milestones that trigger payments to the Vendor are completed prior to the end of the grant period, so all grant funds are claimed by DFR.

- Confirm the required reports to FNS are prepared and submitted on time.

- Confirm the DFR Director and Executives are kept informed of project status and consulted on decisions at their level.

- Confirm the Quarterly meetings with the FNS Grants Officer are held, attended by relevant staff and properly documented.

## TANF MOU Support

Since Welfare Reform was implemented in 1996, Indiana has received federal Temporary Assistance for Needy Families (TANF) dollars as a block grant to assist in reducing poverty for Indiana residents. DFR is the designated recipient of the federal TANF Block Grant and is tasked with managing the further allocation of those funds for Indiana’s TANF Cash Assistance Program, TANF support services and other TANF programs through grant agreements, Memorandums of Understanding (MOUs) or Intra-agency agreements with sister FSSA agencies, intrastate agencies or nonprofit organizations. Each subgrant requires a written contract/agreement, reporting and various other components. The FDGS Team helped establish the current DFR TANF Block Grant MOU program with the following activities:

Developed a Standard Operation Process (SOP) for developing the MOUs

Standardized the contract/agreement language including on reporting

Meet with agencies, sister agencies, and non-profits to discuss grants and/or proposals

Reviewed Uniform Administrative Requirements, Cost Principles, and Audit Requirements for Federal Awards, 2 CFR § 200 (also known as: A-133 Super Circular)

Prepared Requests for Contract Preparation (RCP) for FSSA Contracts Management

Researched expenditures for each subgrant recipient

Prepared a monitoring system using Excel for contract end-dates or renewals

Provided a Financial Expenditure Report and total TANF unliquidated obligation to DFR Management on a monthly and quarterly basis

Prepared a financial PowerPoint presentation to support the DFR Controller to inform grant recipients on how to present claims

Prepared sample financial draw package for intrastate agencies receiving grants

Arranged meetings for recipients to attend financial training presentations

Conducted site visits prior to agreement execution and during performance

Prepared sample monthly and quarterly reports for recipients

Researched and reviewed background on TANF block grant materials and purposes

Reviewed State TANF plan

Receive, review and track required monthly, quarterly and annual reports from subgrantees

Supported DFR through audits of the TANF project agreements and subgrantee expenditures by the FSSA Audit Group and the State Board of Accounts (SBOA)

At this time, the FDGS Team stands ready to assist DFR to revisit and revise any of the foundational work for this program, as we did in early 2021, updating the OV&V TANF MOU Project Plan document, submitted to DFR. FDGS will continue to support the program, including but not limited to the following activities:

Update the standardized agreement language on reporting, if needed

Meet with subgrantees to discuss the administration of and expenditures under their grants

Research expenditures for subgrantees upon request or when a concern arises

Monitor agreement end-dates and include information in regular reports to DFR

Assist DFR, the subgrantees and FSSA Contracts Management with preparing amendments or new agreements based on DFR instruction

Provide DFR Management the monthly and quarterly TANF MOU Financial Expenditure Report with total TANF unliquidated obligation

Review State TANF plan

Receive, review and track required monthly, quarterly and annual reports from subgrantees

Continue to support DFR through any audit of the TANF project agreements and subgrantee expenditures by the FSSA Audit Group and/or the State Board of Accounts (SBOA)

We have included in the following tables best practices and lessons learned for TANF Block Grant services agreements/subgrants.

Table 50: Best Practices and Lessons Learned on the TANF Block Grants

|  | Task or Deliverable | Our Experiences and Recommendations |
| --- | --- | --- |
| Best Practices | Created standard operating process (SOP) for TANF Block Grant funding; updated in April 2021. | Provides guidance and informs every one of the steps to be followed to accomplish the tasks. |
|  | Updated standardized language in the Reporting Exhibit to be used in the TANF subgrants agreements. | Standardized language lets everyone have a clear understanding of expectations and obligations and is easier to maintain. Updates to the Reporting Exhibit clarified obligations without changing the meaning. |
| Lessons Learned | Provided samples of reports to be delivered. | By providing samples of reports to clients, it is clear what the report is expected to cover, how often the report is due and to whom. |
|  | Meet with recipients | Meeting with recipients regularly provides a time to find out what issues they may be having and to provide guidance and/or answer questions. Recipients appreciate the contact. Occasionally a meeting may reveal staff or other changes at the subgrantee agency which are important to know and share with DFR or raise a question about the proper use of funds which allows FDGS to provide guidance in line with DFR policies. |

Table 51: Deliverable/Output Summary for TANF Block Grants

| General DFR Support – TANF Block Grants – Deliverable/Output Summary |  |  |
| --- | --- | --- |
| Deliverable/Output | Approach | Frequency |
| TANF Block Grant Financial Expenditure Report for DFR Management | Report on each recipient and the amount of grant, the amount expended, the amount remaining, and the timeframe. | Monthly and Quarterly |
| Memorandums of Understanding (MOU) or Grant Contracts for each recipient, for new grantees, for renewals and for amendments. | Meet with recipient to go over language, request a Statement of Work, and draft the MOU or Contract. | As needed |

## Pandemic EBT Support

On November 16, 2021, the Continuing Appropriations Act, 2021 and Other Extensions Act (P.L. 116-159) and the American Rescue Plan Act 2021 establish and provided states funding for Pandemic EBT (P-EBT). The P-EBT program became available for the school year 2020 – 2021 and has been further modified to include any school year in which there is a public health emergency designation. These acts also made several significant changes to P-EBT including:

Expanding P-EBT to cover certain children in childcare

Provisions to simplify state administration of the program, providing full administrative funding

Making P-EBT available to eligible children in Puerto Rico, American Samoa, and the Commonwealth of Northern Mariana Islands

FDGS began supporting P-EBT full-time on November 23, 2020. The FDGS Team provided a team member as the P-EBT Manager who is responsible for providing overall Project Management Support for the P-EBT Program. Current program support is a working collaboration with DFR, the Department of Education (DOE) and specific Vendors in all aspects of the P-EBT Program including but not limited to:

Communication – drafting formal informational and training communication for school data submitters to correctly submit P-EBT data.

Training – drafting instructional training, attending open and answer sessions, and working directly with data submitters and school personal.

School Eligibility – attendance in sessions drafting school eligibility outlines for data submitters.

Student Eligibility – attendance in sessions drafting student eligibility outlines for school submitters.

Reporting of Student Eligibility – attendance in sessions drafting correct process for reporting student eligibility.

Timeframe for Reporting – work with state and specific Vendors in specifying the timeframe and process for each reporting period.

Issuance Schedule – work with state and specific Vendors in specifying the timeframe and process for each issuance.

Privacy/Security – properly handle student PI data according to the state Privacy and Security guidelines.

In addition, policies, procedures, and operations continue to evolve as we work through implementation, Program extensions, and ongoing changes. P-EBT card replacement has become a task within itself. OV&V solely maintains the online request form, processing, and monitoring of current P-EBT card replacements. FDGS submits the weekly update on the number of requests and any foreseen risk in timely completion of replacement cards.

In additional to the full-time P-EBT Project Manager, FDGS assigned another full-time resource to assist with P-EBT requests and is using other OV&V resources as needed to provide support for P-EBT activities when necessary, including:

Responding to School Inquiries

Performing Address Change and Card Replacements

Monitoring the FSSA P-EBT School and FSSA under 6 P-EBT mailboxes

Weekly replacement updates

Notifying clients of replacement card resolution when necessary

- We have included in Table 52 best practices and lessons learned for Pandemic EBT.

Table 52: Best Practices and Lessons Learned on Pandemic EBT

|  | Task or Deliverable | Our Experiences and Recommendations |
| --- | --- | --- |
| Best Practices | Replacement P-EBT Cards | P-EBT card replacement is needed for parents who destroyed or disposed of their card after using the initial benefit. Parents with cards often request cards prematurely or more than once. FDGS developed a duplicate process that is done on each request to assure the work is not done twice. |
| Lessons Learned | Replacing Cards | When replacing cards it is necessary to research the card history to assure that a card is needed. Parents often find their cards after they have requested a new one or they have the card and do not see a current benefit, so they request a card that is not needed. |

Table 51: Deliverable/Output Summary for Pandemic EBT

| General DFR Support – Pandemic EBT – Deliverable/Output Summary |  |  |
| --- | --- | --- |
| Deliverable/Output | Approach | Frequency |
| P-EBT Address Form Update | Report the number of card requests received and worked for the reporting period, includes daily average of requests received and current estimated wait time for cards to be delivered. | Weekly |

## Meeting Facilitation and Participation

The FDGS Team will provide meeting support to DFR by facilitating meetings, acting as the scribe, developing reports for the stakeholders and DFR, developing exhibits and/or presentations, as necessary. The FDGS Team has demonstrated wisdom and experience in attending and participating in various internal and external meetings as required by DFR.

Our general approach to preparing for meetings follows the steps defined here:

Define Purpose – The FDGS Team will collaborate with DFR to clearly understand the detailed purpose and format of the meeting. This is critical to preparing materials that meet the needs of the attendees and helping to support DFR goals.

Define Audience – We will work with DFR to understand the audience and any meeting support materials such as reports or presentations. This will include the level of staff attending (or reading the report) as well as any issues especially important to them.

Prepare Draft Materials – The FDGS Team will prepare draft materials for the meeting such as agendas and report or presentation materials. We will use standard report and presentation tools such as Microsoft PowerPoint, Excel, and Word to create visually oriented materials that are easy to digest without requiring substantial amounts of detailed documentation.

Review with DFR – Before providing management reports or presentations to the intended audience, we will review the materials with the DFR Management Team to obtain feedback and address any needed edits.

Delivery – The FDGS Team facilitates the meeting and delivers any accompanying reports or presentations.

The FDGS Team will, as directed by DFR, facilitate meetings on behalf of the state. This includes the following activities:

Developing and distributing agendas

Scribing meeting minutes

Tracking action items

Distributing and/or archiving all meeting documents

The FDGS Team is immersed in the daily use of MS Teams for video and audio meetings across DFR, its Vendors, FSSA, FDGS and the State’s allies as appropriate. For special projects, FDGS has requested DFR establish dedicated channels for project stakeholders to chat, meet, share documents and more.

## System Change Control Support

The following sections outline the FDGS Team activities related to Maintenance Release and Testing support.

### Maintenance Release – Requirements Review

Currently, FDGS does not review or meet to discuss current or upcoming maintenance releases. However, previously, once a quarter, DFR and the Eligibility system Vendor developed system enhancements for the Eligibility System to be deployed in Maintenance Releases to fix certain defects, change current system functionality, and perform general maintenance within the Eligibility System. The initial step in this process is developing requirements to lay out all changes to system functionality. The FDGS Team is a reviewer in the requirements process to validate and provide comments, questions, and/or feedback as needed.

Table 52 identifies the methodologies, reports, and how the FDGS Team has completed the DFR Vendor - Eligibility System Vendors - Maintenance Release – Requirements Reviews.

Table 52: FDGS Approach to DFR Vendor - Eligibility System Vendors - Maintenance Release – Requirements Reviews

| Vendor | Description of OV&V Activity | FDGS Approach |
| --- | --- | --- |
| Maintenance Release – Requirements Review | - Assisted in the reviews of the functional requirements developed by the Eligibility System Vendor for each maintenance release - Provided comments to the State - Reported overall Vendor status and metrics in the Quarterly Project Assessment Report (QPAR) | - The FDGS Team facilitated and was the scribe for the Hybrid Steering Committee where all change requests were submitted for analysis on a bi-weekly basis for implementation in future maintenance releases. - Organized and maintained the JIRA website used to track and manage all Eligibility System change requests and maintenance releases. - Participated in all meetings related to maintenance releases, including but not limited to the Eligibility System Weekly Maintenance Release Status Review, Change Request Partner Review Meetings, and Weekly Partner Defect Prioritization Meeting. - Reviewed and commented on all requirement, user-interface specification, and integration documents and identified the changes necessary for implementation within the maintenance releases. |

Table 53 provides examples of best practices and lessons for DFR Vendor – Eligibility Systems Vendors – Maintenance Release – Requirements Reviews.

Table 53: Examples of Best Practices and Lessons Learned for DFR Vendor - Eligibility System Vendors - Maintenance Release – Requirements Review

|  | Task or Deliverable | Our Experiences and Recommendations |
| --- | --- | --- |
| Best Practices | Requirements Documents | Application Services (AS) wrote requirement documents for each Change Request being implemented within a Maintenance Release. The FDGS Team worked together with AS, DFR, and other Vendors to review and critique all components of the requirement documents until all parties have reached an agreement on a final deliverable to send to AS developers for the proper update to the Eligibility system. |
| Lessons Learned | Requirements and Design Session | Prior to the initial draft being sent for review, the FDGS Team participated in the various requirements and design sessions for Change Requests, which allowed us, as reviewers, to request modifications, but also allowed us to be more knowledgeable about the request and have specific ideas and targets to look for when reviewing the document. |

Table 54 provides examples of deliverable outputs for DFR Vendor – Eligibility System Vendors - Maintenance Release – Requirements Review.

Table 54: Deliverable/Output Summary for DFR Vendor - Eligibility System Vendors - Maintenance Release – Requirements Review

| DFR Vendor - Eligibility System Vendors - Maintenance Release – Requirements Review – Deliverable/Output Summary |  |  |
| --- | --- | --- |
| Deliverable/Output | Approach | Frequency |
| Requirements Documents | Work with together with AS, DFR, and other Vendors to review and provide feedback on all components of the requirement documents. | As needed |
| Requirements and Design Session | Participate in the requirements and design sessions for Change Requests and provide recommendations. | As needed |

### Testing Support

Currently, FDGS does not review or meet to discuss current or upcoming system testing. However, previously, with each Maintenance Release, the Eligibility Systems Vendor conducts User Acceptance Testing (UAT) and System Integration Testing (SIT) to make sure each change being deployed can handle the required tasks in real-life situations. In the past, the FDGS Team supports both testing environments by tracking defects logged by all testers and reporting the data to DFR, as well as contributes to the Smoke Testing process.

Table 55 identifies the methodologies, reports, and how the FDGS Team will complete the DFR Vendor - Eligibility System Vendors - Testing Support.

Table 55: FDGS Approach to DFR Vendor - Eligibility System Vendors – Testing Support

| Vendor | Description of OV&V Activity | FDGS Approach |
| --- | --- | --- |
| Testing Support | Conducts a thorough review of the UAT process proposed and implemented by the Vendor Closely monitors the progress of tests planned versus those that are executed Monitors the priority and resolution of each outstanding defect Report overall Vendor status and metrics in the Quarterly Project Assessment Report (QPAR) | - The FDGS Team is available to: Participate in maintenance release daily user-acceptance defect meetings. Report on the progression of system integration testing within each maintenance release. Contribute to Smoke Testing once a maintenance release has been deployed into the production environment, searching for possible defects in Eligibility System and the Client Benefits Portal. Provide feedback, if necessary, to “Lessons Learned” after each maintenance release to enhance the productivity of future deployments. |

Table 56 provides examples of best practices and lessons for DFR Vendor – Eligibility System Vendors – Testing Support.

Table 56: Examples of Best Practices and Lessons Learned for DFR Vendor - Eligibility System Vendors – Testing Support

|  | Task or Deliverable | Our Experiences and Recommendations |
| --- | --- | --- |
| Best Practices | Smoke Testing | When a Maintenance Release is scheduled for deployment, the FDGS Team, along with other Vendors, participates in Smoke Testing, that allows the select few individuals to review the Eligibility System to determine if the implementation was successful and no problems have arisen because of said implementation. If problems do arise, the software Vendor and the Smoke Testing group will have the ability to fix the defect found prior to production starting the following business day. |
| Lessons Learned | Lessons Learned w/Partner Feedback | After each Maintenance Release has been deployed and no defects are found from deployment, the MR is considered complete and a Lessons Learned document was sent to everyone that participated in the MR process. The document asks for what went right, what went wrong, and what could be done better to improve the process for the next release. When there is feedback to be presented, the FDGS team provides the information to the software Vendor for distribution to all Vendors involved in the MR process. |

Table 57 provides examples of deliverable outputs for DFR Vendor - Eligibility System Vendors - Testing Support.

Table 57: Deliverable/Output Summary for DFR Vendor - Eligibility System Vendors – Testing Support

| DFR Vendor - Eligibility System Vendors – Testing Support – Deliverable/Output Summary |  |  |
| --- | --- | --- |
| Deliverable/Output | Approach | Frequency |
| Requirements Documents | Work with together with AS, DFR, and other Vendors to review and provide feedback on all components of the requirement documents. | As needed |
| Requirements and Design Session | Participate in the requirements and design sessions for Change Requests and provide recommendations. | As needed |

## State/Federal Communication Support

FDGS has worked closely with CMS, FNS, and other federal and state agency partners on many state government information system projects. With more than 20 years of experience assisting states in projects related to health and human services systems, we have had the opportunity to become intimately familiar with the relationship between federal and state agencies on these efforts. In our role as planning and procurement consultants, as PMO, and as an OV&V Vendor, we have helped state and local government organizations to receive federal approval and obtain funding for their projects.

FDGS has extensive experience in successfully developing and/or supporting Implementation Advance Planning Documents (IAPDs) for the State of Indiana including the Indiana Child Support Enforcement Tracking System (ISETS), Indiana Client Eligibility System (ICES), Indiana Eligibility Modernization Program, Integrated Eligibility Determination Services System (IEDSS) and the Indiana MMIS Planning and Procurement.

Our successful approach providing required federal documentation includes:

Leveraging best practices – We draw on our experience helping state agencies to smoothly navigate various federal review processes to bring templates and best practices to developing IAPDs, IAPDUs, and other documents.

Understanding State and Federal requirements – The FDGS Team brings in-depth understanding of the Federal APD guidelines to our projects and will develop the required federal documentation for the OV&V Project in accordance with current guidelines, including 45 CFR Subtitle A, Part 95, 42 CFR 433.111-2, FNS Handbook 901, and the ACF State Systems APD Guide and CMS Medicaid Eligibility and Enrollment (EE) IAPD Template (OMB Approval Number: 0938-1268).

Bringing a sound and proven approach – The FDGS Team’s approach includes involving key stakeholders to identify inputs to the APDs and other documents, open and ongoing communication with stakeholders and approving agencies, and using tracking and version control principles, providing multiple iterations to obtain and incorporate feedback. We will confirm that changes are fully vetted before documents are submitted for the next level of approval.

The following table describes FDGS projects where we have assisted states in developing their IAPDs, IAPDUs or both.

Table 58: FDGS’s Current Engagements to Develop and Update IAPDs

| Client | Project | Project Budget |
| --- | --- | --- |
| California Welfare Client Data System (WCDS) Consortium | CalWORKs Information Network (CalWIN) Consulting Services for Planning, Procurement, Quality Assurance and IV&V | $1+ billion |
| California Consortium IV (C-IV) | California C-IV and ISAWS Migration Consulting Services for Planning, Procurement, Quality Assurance and IV&V | $1+ billion |
| Connecticut Department of Social Services (DSS) | Connecticut Modernization Project Consulting Services for Planning, Procurement, Project Management and Quality Assurance | $20+ million |
| Indiana Family and Social Services Administration (FSSA) | Indiana Eligibility Modernization Program Consulting Services for Quality Assurance, Operations Verification and Validation and PMO Support | $2+ billion |
| Louisiana Department of Children and Family Services (DCFS) | Louisiana One DCFS Transformation Project Consulting Services for Planning, Procurement, PMO Support and Requirements Development | $220+ million |
| Total: |  | $4.2+ billion |

### IAPDU

This section focuses on the FDGS Team responsibilities to update the IAPDU annually and as needed. Although the RFP Attachment K, Scope of Work states DFR does not currently contemplate any specific new project requiring an APD, as requested, the FDGS Team is ready and able to support the development, update and follow up required if requested as part of this project.

### IAPDU - Annual

The Implementation Advance Planning Document Update (IAPDU) describes the State's plan for managing the design, development, implementation, and operation of a system that meets Federal, State, and user needs in an efficient, comprehensive, and cost-effective manner. It also establishes system and program performance goals in terms of projected costs and benefits to secure Federal financial participation (FFP). FDGS assisted DFR to maintain the IAPDU, to file annual updates to the plan in relation to IEDSS and supported DFR is obtaining final approval at the end of IEDSS implementation from both CMS and FNS.

FDGS has supported DFR by continuing to monitor expense processing to ensure no new expenses are allocated to the closed expense lines.

As the incumbent, FDGS does not take anything for granted. As part of our improvement efforts, we continuously monitor the Federal websites, guidance documents, conferences, forums and initiatives to identify changes, impacts, or enhancement to agency-required processes and expectations. Our Center of Excellence has developed new tools that support Federal guidelines to assist and expedite budgets, cost allocations, and expenditures for DFR. FDGS understands the annual updates are generally due to FNS and CMS each August and is ready to support DFR by coordinating the updates or development of periodic and annual reports and plan documents for federal agencies.

### IAPDU – As Needed

FDGS understands that in addition to the annual IAPDU, the State may require the FDGS Team to coordinate updates to the IAPDU if significant changes impact the project budgets or outcomes. The FDGS Team will coordinate and support any updates the State may need for the IAPDU.

### PAPDU

The Federal agencies require the Planning Advance Planning Document Update (PAPDU) be updated annually for all approved planning projects. The FDGS Team has assist DFR by coordinating and supporting the updates to the PAPDU through the completion of the IEDSS implementation project.

### Response to FNS and CMS Questions and Comments on IAPDU and PAPDU

Our experience has shown that involvement of federal representatives in the IAPDU process, supported by clear, concise, defensible funding requests, verifies their support and swift approval of any documents. This can be true of the annual updates, the “as-needed” updates and the final filings of the IAPD and PAPDU, which have been critical to secure continued support for the project and instill confidence in the Federal partners that Indiana is in control and managing the use of federal dollars.

The FDGS Team consolidated the updated project budget and status information and prepared the required IAPDU for submission to the State and Federal stakeholders. This entailed monitoring IAPDU inputs which drove the content of the IAPDU, such as project status reports, project work plans, issues, risks, change requests, actual costs, and the System Integrator contracts. The FDGS Team included key decision points to emphasize the context in which some project changes were made. We supported the State in satisfying CMS and FNS questions and concerns to obtain the closeout approval of the IEDSS implementation project.

We have provided examples of best practices and lessons learned in the following table for State/Federal Communication Support.

Table 59: Examples of Best Practices and Lessons Learned for State/Federal Communication Support

|  | Task or Deliverable | Our Experiences and Recommendations |
| --- | --- | --- |
| Best Practices | Communication with Federal Agencies | Proactive communication with Federal Agencies on new initiatives, changes or enhancements to the system can expedite the review and approval process |
| Lessons Learned | Avoid Crisis Management | Establishing a process to consistently monitor Federal Agencies for new initiatives, changes to rules and procurement process results in active planning and development for implementation |

We have provided examples of deliverable outputs in Table 60 for State/Federal Communication Support.

Table 60: Deliverable/Output Summary for State/Federal Communication Support

| State/Federal Communication Support – Deliverable/Output Summary |  |  |
| --- | --- | --- |
| Deliverable/Output | Approach | Frequency |
| IAPDU Annually | Coordination and submission of update that describes and reports to FNS and CMS the projects accomplishments, status, minor and major updates to the project, changes, as well as the expenditures. | Annually |
| IAPDU As Needed | Coordination and submission of update that describes and reports to FNS and CMS any significant changes that impact the project budgets or outcomes. | As needed |
| PAPDU | Coordination and submission of update to FNS and CMS for planning projects. | Annually |
| Response to FNS and CMS Questions and Comments on IAPDU and PAPDU | Coordinate and assist DFR in responding to questions and comments received from FNS and CMS on IAPDUs and PAPDUs. | As needed |

# Reporting

The FDGS Team agrees to generate a variety of reports on an on-going basis for DFR management. The FDGS Team knows one of the main challenges DFR faces with multiple Vendors supporting the program is that comprehensive overview becomes difficult for State leadership when multiple Vendor reports are submitted. Hence, the FDGS Team is critical to providing reporting within our Monthly Status Reports (MSR), Quarterly Project Assessment Reports (QPAR) and other ad-hoc reports to provide DFR stakeholders unified views of OV&V and Vendor activities. The FDGS Team has experience and expertise in preparing and submitting all the reports listed in Section 8.0 through 8.3 in the RFP SOW. The FDGS Team has experience working with DFR and is committed to working with DFR to customize the reports to fit DFR needs. The reports produced by the FDGS Team include but are not limited to:

OV&V Monthly Status Report (MSR) – provides a summary of OV&V work, meetings and activities completed for the prior month

OV&V Quarterly Project Assessment Report (QPAR) – provides a focused OV&V analysis of contractor performance

Ad-hoc Reports – contains data specific to the ad-hoc request; at present the Team prepares and submits several ad hoc reports on a continuing basis and is prepared to develop and present additional ad hoc report as requested.

- FDGS utilizes a common template for written reports, emphasizing important and dynamic information and working to improve ease of comprehension and the ability to use the information by presenting tables, charts and figures to illustrate data trends and findings. The FDGS Team intends to continue to work with DFR leaders to further develop reports as they request, and to look for opportunities to propose updates, additions, and alternate presentation formats so these reports remain useful and support DFR’s goals and mission.

- The FDGS standard approach to all continuing reports is to develop and keep on file a comprehensive Desk Guide and Template for each report. These documents are stored on the State-hosted SharePoint with FDGS Team training materials. They are periodically reviewed and updated as reports may evolve and change through our work with DFR. These guides have illustrations, screen shots, links and instructions to allow staff to back each other up on report tasks so reports are always submitted on time and in agreed-upon formats.

Figure 25: View of Sample FDGS OV&V Desk Guide

## 8.1	Monthly Status Report

The FDGS Team has many years of experience preparing the project’s Monthly Status Report (MSR) for DFR. The OV&V MSR provides a summary of OV&V work, meetings, accomplishments, observations and activities completed for the prior month. It also includes some information regarding trends observed over time in work volumes and results. The content and format for the report is developed in collaboration with DFR. At present, this report is presented in sections by each FDGS Team segment, and by each DFR Vendor monitored.

As required by the RFP-22-69735, Attachment K, Scope of Work, Section 8.1, we include a section for each of the cited topics showing the results of the most recent OV&V reviews of their cases or tasks and any additional observations. In addition, we include, as an Appendix, a table of all the most recently received metrics results as reported by each DFR Vendor currently required to submit a Monthly Performance Report to DFR’s IEMP Email Inbox.

If DFR were to implement a requirement for any additional Vendor to submit an MPR, such as the IVR Vendor or the Application Services Vendor, the FDGS Team would expand the Vendor Metric Compliance Tracking Summary to include the new Vendor metrics and add a section to the body of our MPR to cover any observations and any OV&V activities involving the new Vendor.

As illustration, Figure 26 presents a list and description of the sections the FDGS Team currently includes in the MSR for DFR on the project – we have underlined sections that correspond with the list at SOW Section 8.1.

Figure 26: Example MSR Table of Contents

## 8.2	Quarterly Project Assessment Reports

The QPAR focuses on the FDGS Team’s analysis of Vendor performance and provide insights to the State as to the overall quality and progress of the project. To produce the QPAR, the FDGS Team conducts daily oversight activities such as:

Review of overall Vendor quality that includes second party reviews, Vendor documentation reviews, Vendor deliverable reviews, on-site site visits and Vendor quality metric reviews

Monitoring and reporting on Vendor performance metrics

Review of Vendor documentation such as work instructions and Vendor reports when applicable.

Review of Vendor invoices and comparison to contractual requirements, when DFR has requested FDGS undertake this work.

The content and format of the QPAR will be developed in collaboration with DFR.

Figure 27: Example QPAR Table of Contents

## 8.3	Ad-hoc Reports

The FDGS Team’s extensive policy and process experience is vital in understanding the data needed to develop ad hoc reports for DFR. Our Team has established strong, collaborative relationships with the DFR and their Vendors which facilitates the identification of the data needed to produce the required reports and knowing which Vendor to contact for the data or system to query, such as Cognos. Due to our experience, we also understand the field and formats needed to present the data for the various ad hoc reports. Our knowledge and expertise are highly valued by DFR which has resulted in our staff participating in the development of IEDSS reporting.

# Offices

FDGS agrees to the following requirements related to offices.

Table 61: FDGS Response to Office Requirements

| Requirement | FDGS Response |
| --- | --- |
| - The Contractor must have a dedicated office or field office within ten (10) miles of the FSSA offices located at 402 West Washington Street, Indianapolis, IN 46204. - In lieu of space furnished by the Contractor, the State reserves the right to, at its discretion, furnish space for the Contractor in lieu of paying the Contractor for this expense. This could include space furnished by DFR at the Indiana Government Center or at a location leased by the State (e.g., an E&O field office). Changes to an agreement between the Contractor and the State shall be reflected in total costs. Accordingly, the Contractor may propose a cost associated with this office in its Cost Proposal (see Attachment D). However, the State may, prior to April 1, 2022, elect to provide space for the Contractor and not pay this expense. The State may, at its sole discretion, may make a final determination in this regard prior to April 1, 2022. | - FDGS agrees to have a dedicated office or field office within ten (10) miles of the FSSA offices located at 402 West Washington Street, Indianapolis, IN 46204. - FDGS agrees to utilize space furnished by the state in lieu of paying FDGS for this expense. FDGS understands we may include a cost of offices in our Cost Proposal (Attachment D) but will utilize space provided by the State if so elected. |
| - The Contractor shall supply its own computers and software for its team, regardless of their office location. The Contractor must comply with all applicable IDOA policies regarding Contractor provided technology. | FDGS agrees to supply our own computers and software for our team, regardless of their office location. FDGS agrees to comply with all applicable IDOA policies regarding Contractor provided technology. |
| - Contractor’s team will be made available, as requested, to present on-site at the FSSA offices as needed, regardless of the principal location of the Contractor’s team members. | FDGS agrees our team, as requested, will be present on-site at the FSSA offices, as needed, regardless of the principal location of our team members. |

# Project Management

FDGS OV&V Project Management Highlights

Continuing the FDGS partnership provides DFR with a uniquely experienced team that deeply understands your business

The FDGS project management methodology has been used successfully for over 14 years on the DFR OV&V project

Utilization of Microsoft Office 365 provides increased flexibility, collaboration and automation opportunities

FDGS OV&V Project Management Highlights

Continuing the FDGS partnership provides DFR with a uniquely experienced team that deeply understands your business

The FDGS project management methodology has been used successfully for over 14 years on the DFR OV&V project

Utilization of Microsoft Office 365 provides increased flexibility, collaboration and automation opportunities

This section focuses on the FDGS Project Management approach and methodology for the OV&V Project.

Since 2007, the FDGS Team has stood by DFR in its quest for quality improvements in eligibility modernization and operational excellence. During these 14 years, we have formed invaluable relationships with the State’s Team and the State’s eligibility and systems Vendors. We have collaborated throughout our engagements with the Indiana Team and have adapted the delivery of OV&V services based on your requests and our knowledge of the Indiana landscape. We have continually focused on the project’s objectives and continue to advocate for attainment of DFR’s goals.

As an example of FDGS’ commitment to DFR, we have provided valuable services beyond the scope of our contract for no additional charge such as multiple ad hoc reporting requests that became long-term commitments, in-depth business process analysis to support quality improvement efforts, and additional Case Review detailed error reports to improve operational accuracy and efficiency. We know firsthand the unique challenges you experience, the hidden risks within the projects the State is pursuing and the technology, strengths and weaknesses of the projects’ resources. This FDGS Team, which you know well, will remain in place to see your initiatives through to their successful completion.

A continued partnership between Indiana and FDGS will sustain the momentum for current projects and afford seamless transition to new initiatives in the future. FDGS will significantly mitigate risks that introducing a new OV&V Vendor would otherwise create, including but not limited to:

A new Vendor will lack the understanding and knowledge of the State’s complex operational processes and systems.

Our team understands firsthand the complexity inherent in coordinating program and project scope across the multitude of Vendors engaged by DFR. Most offerors have experience only in developing and implementing singular systems and/or processes but FDGS has worked with the multiple DFR systems, Vendors and processes and have worked to continually refine our DFR support processes to remain responsive and innovative which make us the best equipped to continue to provide OV&V services.

A new Vendor would cause a business disruption while orienting them to the project.

Due to our long-term DFR experience, we do not just “hit the ground running”—we are already halfway through the race, which makes us uniquely qualified to continue to perform these services. We have established relationships with the state leadership, staff and Vendors. There will be no “learning curve” with our team. Our team is trained, experienced and has the tools to continue to meet DFR’s needs.

Vendor performance uncertainty.

The FDGS Team, led by Ms. Mary Fitzgerald (Executive Oversight), is performing to the levels of quality DFR expects. Our leadership team meets with DFR Management regularly to validate our project staff perform at or beyond your requirements. In contrast, there is no way to know how a new Vendor would perform until they are already on the job.

High Lead Time (time and cost).

FDGS understands the “hows,” “whys” and the basis of the Division’s decisions. We also understand DFR’s focus on getting it done right and on time. As your OV&V Vendor, our purpose will be to provide independent and objective analysis on how well DFR Vendors conduct their activities. Not having to “learn” (which, at a conservative estimate, takes two to three months) about the current project will afford DFR an expedited process to continue the work at hand.

FDGS is the right partner to assist you in your continued operational goals. We understand the business and technical architectures, the cultural landscape and the strategic vision of DFR. Your operational risks will be effectively mitigated by re-selecting the FDGS Team.

FDGS’ Center of Excellence & Innovation

In support of transitioning to new initiatives requiring our OV&V services, the FDGS Team will have access to both our existing FDGS Center of Excellence (CoE) and our new Center of Excellence & Innovation (CoE&I) which provides best practices, tools and templates around a variety of communities such as Project Management, IV&V and Quality Assurance. The new FDGS CoE&I uses the Microsoft Office 365 toolset, which provides improved communications, collaboration and business continuity.

For DFR, all the practice areas in our existing CoE and the planned communities in our new CoE&I will bring to bear a vast repository of tools and templates that enhance project delivery. The tools, templates and methodologies we use on our projects are a based on industry best practices and our decades of project experience, specifically created for use on Health and Human Services projects.

FDGS’ East Region Lunch Roundtable

FDGS also holds an East Region Lunch Roundtable (ERLR) to share information between our consultants on different projects. We discuss project highlights, program and federal updates, and tools, tips and tricks. Based upon our experience with federal agencies on many human services projects and our continued focus on the current CMS, ACF, and FNS policy and guidance, we understand the DFR requirements for verification and validation of your operations project. This has led to a solid foundation of dynamic tools and methodologies that are aligned to industry standards but are flexible enough to apply across multiple programs.

We look forward to continuing to apply our mature library of assets, honed by our experience and industry knowledge, to the OV&V project.

By implementing tools and templates that have already proven successful, the FDGS CoE, CoE&I and ERLR provide techniques and assets to the DFR OV&V project team that allow them to remain effective and efficient in their day-to-day activities. Several of our service offerings bring specific benefits to our teams that are important to the OV&V project. The following examples are just a few of those benefits available to our FDGS Team.

Project and Fiscal Management – our Project Management practice maintains guidance and best practices based on the Project Management Institute’s Project Management Body of Knowledge (PMBOK, 7th edition). Instead of developing new tools for these projects, the CoE and CoE&I provide proven templates and techniques that are tailored specifically for use at DFR.

Project Management Tools – the PM CoE and CoE&I continually enhance the tool sets available to our project teams. Additional tool enhancements allow for evaluating project performance metrics and trending for factually reporting resource constraints, missed milestones and critical path issues.

Funding Requests – our Strategic Planning practice continually enhances support for the funding request processes at the federal level. Our CoE&I leaders monitor the different agencies to provide current guidance to our project teams on the different requirements for the APD, IAPD, PAPD and update processes. Pulling from our library of previously created documents across multiple programs provides a reusable set of content to evaluate and expedite the next required planning document.

Industry Standards – our CoE and CoE&I maintain accessible libraries of various industry standards from IEEE, ISO, CMMI, PMI, ITIL and others. Many of these are specific to IT development and maintenance within government and are incorporated directly into our various methodologies and templates.

Verification and Validation – our Quality Management practice provides assets for our teams across Quality Assurance, Verification and Validation (V&V), and Testing. The FDGS Teams can access tools already developed for use at DFR as well as quality and performance metrics, checklists covering the entire SDLC, tracking tools and management plans that are regularly enhanced according to federal requirements and our own experience and lessons learned.

Standard Assessments – State agencies require many different types of assessments across their enterprise. We have developed unique checklists and methods for the various technical, security, operational, risk and overall needs assessments. Our consultants can customize the approach for each agency and assessment, while also taking advantage of the standard set of activities and plans needed to conduct an expedited, but thorough, assessment as required.

Program Center – Our CoE and CoE&I provide program details, training material, policy, guidance and white papers regarding the various health and human services programs. These include Integrated Eligibility (TANF, SNAP and Child Care), Medicaid Enterprise Services, Child Support, Child Welfare and the Affordable Care Act. Our business development leaders in each program focus on their respective program area to provide continuous enhancements and training to our consultants, including our FDGS Teams in Indiana.

## Transition from Incumbent

FDGS will submit for State approval a master work plan for transition should a transition be necessary. If applicable, this Plan will be submitted at least forty-five (45) days before the project go-live date of the contract. FDGS recommends a transition period of no less than three (3) months to accommodate the collaborative development of all deliverables including the Quarterly Project Assessment Report.

If applicable, FDGS will work collaboratively with the future Contractor and DFR to mutually agree upon the transition schedule, review the proposed transition plan and make any applicable updates.

Our Transition Plan will, at a minimum, address the following:

A Project Work Plan including

Schedule with start and end dates for all tasks and deliverables

Task dependencies

Resource Allocations, including any state staff

Training Schedule

A RACI Matrix

Stakeholder Management and Communication approach

A traceability matrix tracking the transition of all Contract/SOW requirements from FDGS to the future Contractor

All tasks, deliverables, schedules, task dependencies, and touch points with FSSA, IOT, and other State resources

Transition of Business Process flows

Transition of the custody of the Data Warehouse

A Transition Risk Management approach as well as the transfer of the existing Risk Management Matrix

Security management approach

Disaster recovery and business continuity approach

Integration and implementation of business operations, to achieve full operational capabilities on or before the start of this Contract (7/1/22)

## Steady-State Management

The complexity and dynamic nature of DFR’s multiple projects and Vendors makes effective project management a mandatory ingredient for success. The FDGS Team employs four primary plans to coordinate, manage and monitor our projects: the Project Management Plan, the Targeted IEDSS Review Plan, the Quality Assurance Second-Party Review Plan and the TANF Grants MOU Management Plan.

The Project Management Plan (PMP) details how the FDGS Team will manage the OV&V Project on a day-to-day basis. The PMP describes our processes for governance and the management of resources, issues and risks, subcontractors, communications, performance measurement, quality assurance including change control, and other aspects of effective project management. The FDGS PMP aligns with PMBOK standards.

The Targeted IEDSS Review Plan describes how the FDGS Team will manage the IEDSS Case Review and reporting processes.

The Quality Assurance Second-Party Review Plan describes how the FDGS Team will manage the review, collaboration, resolution and reporting processes for the Vendor Second-Party Reviews.

The TANF Grants MOU Management Plan describes how the FDGS Team will manage the development, establishment and maintenance of the TANF Grant MOUs.

The FDGS PMP has been used on the OV&V Project for 14 years with minimal requests for changes from the DFR stakeholders. Our plan is to continue to work collaboratively with DFR to enhance the PMP with updates that are relevant to this engagement. FDGS is confident this approach will provide the best value for DFR.

The FDGS Team will submit a draft PMP for approval at least 30 days before any new initiative starts. FDGS will periodically update and refine the PMP, and the additional plans mentioned above, to reflect changes or evolving best practices over the course of the project. The following sections will focus on the PMP and how we coordinate, manage and monitor our projects.

### Overall Project Management Approach

This section describes the overall approach, procedures, techniques and tools FDGS uses in executing the OV&V Project based on our proven management methodology. From both our experience on the DFR OV&V Project and our numerous and wide range of government projects, we have found the keys to project management success include:

Providing the right team – skilled in project management and specific program areas with sound subject matter expertise.

Providing an understanding of the business problem – given the critical nature of the project, it is imperative to provide leadership assistance in prioritizing the work and maximizing productivity.

Providing best practice solutions – based on individual customer requirements, we provide a proven set of methods, tools and procedures that can be customized to each project.

Creating a partnership – provide the professionals and experience to validate the project success criteria and stand with the client throughout the project to reach your goals.

Mitigating Risk – through our experience and commitment, we can add value and assist DFR management in making informed decisions regarding risk mitigation, risk control and project planning.

Credentials – a national government practice with highly skilled professionals who have worked on engagements in nearly every state. This depth of experience has led to the development of a comprehensive methodology for managing and executing successful large-scale projects.

To successfully meet the goals and objectives of the OV&V Project, efficient project administration and effective communications are paramount. The FDGS Team understands the relationship between the technical and business dimensions of large-scale projects, which are inherently complex. We offer capabilities that allow clients to mobilize resources quickly, strategically align project tasks with business needs and execute technical initiatives in a timely, cost-effective fashion. In doing so, we enable organizations to address the risks and anxieties associated with these types of endeavors and create a framework for approaching the project with confidence.

Our approach for effective project control is also based on the application of proven industry standard techniques and methodologies derived from three primary sources:

The Project Management Institute’s (PMI®) Project Management Body of Knowledge (PMBOK) Seventh Edition – The PMI is project management’s leading global professional association and, as such, it administers a recognized, rigorous and proven project management methodology.

The Institute of Electrical and Electronics Engineers, Inc. (IEEE) – The IEEE was created to help advance global engineering processes and to foster technological innovation. FDGS regularly applies IEEE standards, particularly Verification and Validation (V&V) standards to our Project Management efforts.

The Software Engineering Institute (SEI) – The Capability Maturity Model Integration (CMMI) provides a mechanism for assessing an organization’s software development effort against industry best practices and offers a framework to enable an organization to improve its software development and management capabilities. The focus is on achieving well-defined, repeatable processes. CMMI process improvement strategies are achieved by determining current process maturity, identifying the issues most critical to quality, implementing rigorous processes and metrics and verifying all staff is thoroughly trained.

Project Management Methodology

Our proposed project management methodology supports four fundamental objectives. These objectives must be clearly understood before any attempt is made to define a comprehensive program for administering project planning, defining control methods and developing project management procedures. These four objectives are:

Effective Communications – Communicating issues and progress timely and accurately to all project participants throughout the duration of the project.

Dynamic Project Management – Estimating, planning, organizing and managing the work to confirm quality work products are delivered on schedule and within budget.

Proactive Quality Management – Building the processes for evaluating progress, work products and work processes to deliver products that meet business objectives, client expectations and project requirements to prescribed quality standards.

Comprehensive Risk Management – Defining the processes for anticipating, assessing, and mitigating project risk areas. The proven practices our staff have developed over years of successfully conducting similar projects enable us to anticipate various types of risks and incorporate procedures to avoid or minimize areas of risk.

The overall project management methodology is structured to meet these four objectives, as illustrated in Table 62.

Table 62: Techniques and Tools of the Project Management Objectives

| Objectives | Techniques | Tools |
| --- | --- | --- |
| 1. Effective Communication | Communication and management reporting | Standardized report formats Communication plan with appropriate contact points and escalation procedures Monthly status reports Document tracking system for procedures and reports |
| 2. Dynamic Project Management | Planning and organizing work Documentation standards Estimating and administering the work effort for the project Managing project resources Establishing project controls Formalizing Change Control | Project Management Plan (PMP) to establish standards and procedures Microsoft Office 365 to support email, team collaboration, dashboards and the development of deliverables and presentations Resource allocation and scheduling plan and procedures Change Control procedures and approval process |
| 3. Proactive Quality Management | Establishing standards and approved conventions for QA/QC Issue Identification Scope/Change Control Management | Quality Checklists and Templates Scheduled Quality Assurance checkpoint reviews Quality Control work product evaluations Issue Tracking System Established change control, change approval and communication procedures |
| 4. Comprehensive Risk Management | Identifying and anticipating all components of risk: managerial, political, technical, and financial Developing risk evaluation and mitigation strategies from project outset Conducting ongoing risk assessments | Standardized risk assessment templates Standardized assessment categories Best Risk Management practices from prior projects Ongoing risk monitoring (risk triggers) included in the project status reports |

### Project Management Tools

With our proposal, FDGS is offering a dynamic project management framework utilizing the Microsoft Office 365 suite of tools (for example, Microsoft Teams, SharePoint, Power Automate and Power BI) that provides greater flexibility and integration to support the OV&V services in meeting DFR’s needs. In addition to capturing, tracking and monitoring project activities, the utilization of SharePoint and Power BI provides dashboard reports and graphics to enhance and support summary activity information for reporting. Traditionally, processes and development of reports are a manual, time-consuming process of collecting data from several sources to sort, analyze and define the data for reporting. The addition and implementation of our proposed project management suite of tools will provide consistency, efficiencies and expedience for the OV&V Project.

Table 63 describes the high-level features and functionality of the Microsoft Office 365 and the benefits for the DFR OV&V Project.

Table 63: Project Management Tool Features and Functionality

| Features and Functionality | Benefits |
| --- | --- |
| Structured data/single point of reference | Enables consistency in entry of data and single data repository |
| Standard Request Forms | Affords increased productivity through standardization Eliminates unstructured data entry Leverages PM framework/best practices across projects Provides standardized categories and subcategories Includes the ability to notify assignee/PM or any other project role by email when requests are created, assigned or completed Provides the ability to attach documents to project requests for one source of information Allows viewing, reporting and tracking of project requests |
| Dashboards | Enables a reduction in administrative time to collect project data and manually build status reports Provides executive visibility into project activity, status, risks, KPMs and more Includes filtering capability Provides access to the data tables used to create the visualizations Includes the functionality to export to Microsoft Excel or PDF for easy distribution |
| Real-time collaboration and communication | Improves team productivity and provides better visibility into the project activity, status and key indicators |
| Integration with multiple exporting options | Includes flexibility for reporting |
| Audit Logs | Provides audit trails |
| Accessible via desktop and mobile devices | Allows monitoring of data from multiple devices |
| Supports multi-factor authentication | Includes verification and validation controls |
| Preconfigured project roles with standardized access | Includes the ability to restrict and grant access |

FDGS recommends utilizing the features in the tool set for the traditional project management functions for tracking and reporting such as:

Change Control

Issue Resolution

Risk Management

Key Performance Metrics

The following screen shots are examples of the types of forms and dashboards available. FDGS will collaborate with DFR on the content of the forms and dashboards.

Figure 28: Risk Request Form Example

Figure 29: Example Risk Dashboard

Figure 30: Example Issue Dashboard

Figure 31: Example KPM Dashboard

Each dashboard also includes filtering functionality via the use of sliders that can be set for month(s), quarter(s) and year(s).

## Change Control Process

As a key component of any successful project, the Change Control process must be described, well-communicated and understood to implement, assess and evaluate its ongoing effectiveness. Modifications to a project’s scope, schedule or cost can result from changes that exist within the control of the project as well as outside of the project’s control such as rule and policy changes. Regardless of the point of origin for change, it is imperative that the project includes processes for identifying, analyzing, documenting and managing change.

The overall change control process includes the following major processes:

Understand the change source

Define control items

Capture and monitor changes

Verify changes are reviewed, agreed to and approved

Confirm control items are updated

Confirm approved changes are communicated

The FDGS Team will review the current Change Control process and identify any enhancements in collaboration with the DFR.

## Communication Plan

Effective communication encompasses information exchange and dissemination both internally to all project participants and externally to all parties with a vested interest in project progress. Clear and concise communication processes and methods are essential to any project. Several key factors significantly contribute to the effectiveness of communication:

Awareness – Communication about the project’s scope, roles and responsibilities, and status must occur. Stakeholder communication efforts should focus on information that contributes to the success of the project or addresses the lack of communication that can lead to failure. If stakeholders are not properly informed of the project’s objectives, issues, outcomes and progress, they will not be prepared for the changes transition will bring, nor will they adequately understand or support those changes.

Timeliness – Information must be shared in a timely manner to give stakeholders the opportunity to understand the information and the chance to respond.

Content – Communication content must be relevant, meaningful, timely and at an appropriate level of detail for the intended audience. Expectations should be clearly communicated to confirm the proper feedback is received. Communication strategies should also be based on stakeholder needs and feedback.

Format – All communications must be developed and delivered in a format that is efficient, understandable and easily accessible.

Consistency – Project communications should be developed and delivered in such a way that promotes continuity to stakeholders and external agencies.

Development of a Communication Plan is critical for defining the methods by which communications will occur throughout the project lifecycle. The purpose of the Communication Plan is to identify the methods of exchanging information between OV&V Projects and project stakeholders. FDGS understand that a Communication Plan is required for DFR with other project stakeholders.

The FDGS Team will review the current Communication Plan to identify potential enhancements and will coordinate updates as appropriate. At a minimum we will review the following for the Communication Plan to assess any gaps or changes:

Identify key points of contacts

Assigned roles and responsibilities

Current scheduled meetings

Attendees and contact information

Frequency of communication

Media utilized for communication

Structure for periodic written updates

The FDGS Team will submit the draft Communications Plan for approval at least 30 days before the project start of the new initiatives.

## Issue Resolution Plan

The FDGS Team’s issue management methodologies describe how issues will be identified, documented, validated, analyzed, tracked, escalated and resolved. As project issues are identified, they are managed, controlled and resolved through the issue management process. The process verifies proper oversight and management of issues. We will work with DFR to review our standard issue management process and tailor it to meet agency needs. The FDGS Team’s issue management procedures are:

- Issue Identification and Documentation

- Issue Validation, Assignment and Prioritization

- Issue Analysis

- Issue Tracking and Reporting

- Issue Escalation (if needed)

- Issue Resolution and Closure

The FDGS issue management process requires identified issues are collected, documented and tracked to identify and report on the following groupings:

Issue Category: high level operational area impacted by the issue

Issue Type: sub-category to further defines the impacted area

Priority: based on the severity of the issue

Target Date: projected date of issue resolution

Target Reason: justification for target date

The FDGS Project Manager will work with DFR to determine the most appropriate details for inclusion into the issue management tool. As issues are identified and documented in the issue management tool during the project life cycle, an owner will be designated, who can provide the following pieces of information to assist in issue resolution:

Impacts to Cost and/or Schedule

Impacts to Project Staffing

Impacts to User and/or Stakeholder Relationships

Impacts to Existing Risks

Suggested Resolution

An example of the issue management workflow is illustrated in Figure 32. The issue management plan in the PMP details all steps and processes illustrated in the issue management workflow.

Figure 32: Issue Management Process Flow

The currently implemented Issue Management Plans will be reviewed by the FDGS Teams for enhancements and will be updated as appropriate. At a minimum, the following will be reviewed for each Issue Management Plan to assess any gaps or changes:

Trouble-shooting tools and techniques used for diagnoses of issues with networks, services, equipment, software and data

Issue resolution efforts approaches and measurement metrics

The FDGS Team will submit a draft Issue Management Plan for approval at least 30 days before contract start of new initiatives.

# Staffing

As your current OV&V Vendor, we carefully examined the scope of work included in this RFP. While comparing the current workload to the upcoming scope, we focused on having the best resources and on the right size of the teams. FDGS proposes retaining our current team structure and add in the minimum number of additional staff required to support the additional scope. This approach provides the greatest continuity through the transition to the new contracts while maintaining the greatest amount of experience and knowledge for DFR.

As you will see in the following detailed organizational charts, we have right sized the team to properly support DFR and minimize the overall risk.

Figure 33: The FDGS Team

Figure 33: The FDGS Team

The FDGS Team collectively offers 355 years of previous experience working for FSSA, DFR and/or with DFR Vendors. We continue to sustain Indiana’s philosophy to support local, culturally diverse and veteran owned businesses by proposing a team of Vendors that collectively support the OV&V needs of DFR. The FDGS Team includes the following partners:

- eSense – an Indiana Minority Owned Business Enterprise

- M.R.C. Inc. – an Indiana Veteran Owned Business Enterprise

- Hypesmith – an Indiana Women Owned Business Enterprise

## Project Staffing

FDGS offers an OV&V Team with proven knowledge and experience with DFR. We bring continuity, which minimizes risks to DFR by eliminating the need to transition services to a new Vendor. Our FDGS Team is well known and respected by the DFR Management Team and engaged Vendor partners. The organizational chart provided in Figure 34 illustrates the FDGS Team’s structure by operational focus areas with staff members participating, as needed, in the completion of activities outlined in the Statement of Work.

The FDGS DFR FDGS Team comprises Fiserv employees and several subcontractors, many of whom have worked as team members since our project began. The roles and responsibilities of our subcontractors are identical to those engaged by our own staff—to coordinate and participate in multiple assignments simultaneously to measure and manage the performance, billing, quality and deliverables of the Eligibility Services and System Vendors, as assigned.

As described in the DFR organization and staffing charts that follow, the subcontractors work alongside our FDGS staff so we act as a single, integrated team. FDGS oversees these subcontractors directly as part of the project. Our FDGS Project Director and Team Managers consult with the individuals daily to peer-confirm the results of their analysis. This management approach allows their efforts to remain directly aligned with your client needs. We provide regular feedback on both DFR’s and FDGS’ satisfaction with their work product to their respective subcontractor Vendors and reserve the right to adjust the subcontracted individuals involved as necessary to maintain the highest standard of work output for DFR.

Figure 34: FDGS OV&V Organizational Chart

The following tables provide the required FDGS Team Staffing for the DFR OV&V Project. Our Project Director will manage transition activities required as the new contract is initiated. However, our core team, which is already in place, will quickly continue with the operations and maintenance activities needed for ongoing support of DFR priorities.

Table 64: FDGS OV&V Project Management Team

| Role | Team Member | FSSA Years of Experience | OV&V Years of Experience | Location | Degrees & Certifications |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project Director/Manager | Mary Fitzgerald | 5 Years | 5 Years | Albany, NY | AAS, Computer Science PMP |  |
| Qualifications |  |  |  |  |  | Experience |
| 5 years of experience in Project Management |  |  |  |  |  | 14 years |
| 8 years of experience in related technical, health care, or government industry |  |  |  |  |  | 28 years |
| Role | Team Member | FSSA Years of Experience | OV&V Years of Experience | Location | Degrees & Certifications |  |
| Project Coordinator | Patti Blackburn | 7 Years | 5 Years | Indianapolis, IN | BA, Communications |  |
| Qualifications |  |  |  |  |  | Experience |
| 5 years of experience in budgeting/accounting |  |  |  |  |  | 16 years |
| Role | Team Member | FSSA Years of Experience | OV&V Years of Experience | Location | Degrees & Certifications |  |
| Project Management Support Manager | Margaret Gray | 15 Years | 5 Years | Indianapolis, IN | JD, General and Administrative Law |  |
| Qualifications |  |  |  |  |  | Experience |
| 5 years of experience in related technical, health care, or government industry |  |  |  |  |  | 15 years |

| Role | Team Member | FSSA Years of Experience | OV&V Years of Experience | Location | Degrees & Certifications |  |
| --- | --- | --- | --- | --- | --- | --- |
| Operations Support Manager | Kim Ward | 6 Years | 0.5 Years | Indianapolis, IN | Coursework in Management |  |
| Qualifications |  |  |  |  |  | Experience |
| 5 years of experience in related technical, health care, or government industry |  |  |  |  |  | 6 years |
| Role | Team Member | FSSA Years of Experience | OV&V Years of Experience | Location | Degrees & Certifications |  |
| Quality Support Manager | Kevin Croft | 11 Years | 2 Years | Indianapolis, IN | BS, Business with double minor in HR Management and Information Technology |  |
| Qualifications |  |  |  |  |  | Experience |
| 5 years of experience in related technical, health care, or government industry |  |  |  |  |  | 11 years |
| Role | Team Member | FSSA Years of Experience | OV&V Years of Experience | Location | Degrees & Certifications |  |
| Special Projects Manager | Daphane Buggs | 18 Years | 6 Years | Indianapolis, IN | MBA/MS in Project Management |  |
| Qualifications |  |  |  |  |  | Experience |
| 5 years of experience in related technical, health care, or government industry |  |  |  |  |  | 18 years |
| Role | Team Member | FSSA Years of Experience | OV&V Years of Experience | Location | Degrees & Certifications |  |
| SNAP Fraud Manager | Linda Koch | 6 Years | 6 Years | Indianapolis, IN | MA, Public Relations BS, Business PMP Certified |  |
| Qualifications |  |  |  |  |  | Experience |
| 5 years of experience in related technical, health care, or government industry |  |  |  |  |  | 18 years |

Table 65: Project Management Support Team

| Role | Team Member | FSSA Years of Experience | OV&V Years of Experience | Location | Degrees & Certifications |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project Management Analyst | Jamie Keesling | 13 Years | 13 Years | Indianapolis, IN | MBA, Finance |  |
| Qualifications |  |  |  |  |  | Experience |
| 3+ years of experience in related technical, health care, or government industry |  |  |  |  |  | 13 years |
| Role | Team Member | FSSA Years of Experience | OV&V Years of Experience | Location | Degrees & Certifications |  |
| Project Management Analyst | Eric Mullin | 8 Years | 8 Years | Indianapolis, IN | BS, Accounting |  |
| Qualifications |  |  |  |  |  | Experience |
| 3+ years of experience in related technical, health care, or government industry |  |  |  |  |  | 8 years |
| Role | Team Member | FSSA Years of Experience | OV&V Years of Experience | Location | Degrees & Certifications |  |
| Project Management Analyst | Margie Walters | 7 Years | 2 Years | Lebanon, IN | BS, Business Administration |  |
| Qualifications |  |  |  |  |  | Experience |
| 3+ years of experience in related technical, health care, or government industry |  |  |  |  |  | 7 years |
| Role | Team Member | FSSA Years of Experience | OV&V Years of Experience | Location | Degrees & Certifications |  |
| Project Management Analyst | Tina King | 25 Years | 1 Year | Indianapolis, IN | Coursework in Management |  |
| Qualifications |  |  |  |  |  | Experience |
| 3+ years of experience in related technical, health care, or government industry |  |  |  |  |  | 25 years |

Table 66: Quality Support Team

| Role | Team Member | FSSA Years of Experience |  |  | OV&V Years of Experience | Location |  | Degrees & Certifications |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Quality Analyst | Jody Pearce | 28 Years |  |  | 14 Years | Indianapolis, IN |  | BA, Elementary Education |  |  |  |
| Qualifications |  |  |  |  |  |  |  |  |  |  | Experience |  |
| 3+ years of experience in related technical, health care, or government industry |  |  |  |  |  |  |  |  |  |  | 28 years |  |
| Role | Team Member | FSSA Years of Experience |  |  | OV&V Years of Experience | Location |  | Degrees & Certifications |  |  |  |
| Quality Analyst | Nikkii Butler | 12 Years |  |  | 2 Years | Indianapolis, IN |  | N/A |  |  |  |
| Qualifications |  |  |  |  |  |  |  |  |  |  | Experience |  |
| 3+ years of experience in related technical, health care, or government industry |  |  |  |  |  |  |  |  |  |  | 12 years |  |
| Role | Team Member | FSSA Years of Experience |  |  | OV&V Years of Experience | Location |  | Degrees & Certifications |  |  |  |
| Quality Analyst | Chi Conner | 12 Years |  |  | 2 Years | Indianapolis, IN |  | AA, RHI |  |  |  |
| Qualifications |  |  |  |  |  |  |  |  |  |  | Experience |  |
| 3+ years of experience in related technical, health care, or government industry |  |  |  |  |  |  |  |  |  |  | 12 years |  |
| Role | Team Member | FSSA Years of Experience |  |  | OV&V Years of Experience | Location |  | Degrees & Certifications |  |  |  |
| Quality Analyst | Christina Shuman | 7 Years |  |  | 2 Years | Indianapolis, IN |  | N/A |  |  |  |
| Qualifications |  |  |  |  |  |  |  |  |  |  | Experience |  |
| 3+ years of experience in related technical, health care, or government industry |  |  |  |  |  |  |  |  |  |  | 7 years |  |
| Role | Team Member | FSSA Years of Experience |  |  | OV&V Years of Experience | Location |  | Degrees & Certifications |  |  |  |
| Quality Analyst | Dana Washington | 20 Years |  |  | 4 Years | Indianapolis, IN |  | BA, Psychology |  |  |  |
| Qualifications |  |  |  |  |  |  |  |  |  |  | Experience |  |
| 3+ years of experience in related technical, health care, or government industry |  |  |  |  |  |  |  |  |  |  | 20 years |
| Role | Team Member |  | FSSA Years of Experience | OV&V Years of Experience |  |  | Location |  | Degrees & Certifications |  |  |
| Project Management Analyst | Ellen McDaniel |  | 18 Years | 4 Years |  |  | Indianapolis, IN |  | BS, Criminology |  |  |
| Qualifications |  |  |  |  |  |  |  |  |  | Experience |  |
| 3+ years of experience in related technical, health care, or government industry |  |  |  |  |  |  |  |  |  | 18 years |  |
| Role | Team Member |  | FSSA Years of Experience | OV&V Years of Experience |  |  | Location |  | Degrees & Certifications |  |  |
| Project Management Analyst | Jonathon Jackson |  | 8 Years | 3 Years |  |  | Indianapolis, IN |  | Coursework in Elementary Education |  |  |
| Qualifications |  |  |  |  |  |  |  |  |  | Experience |  |
| 3+ years of experience in related technical, health care, or government industry |  |  |  |  |  |  |  |  |  | 8 years |  |
| Role | Team Member |  | FSSA Years of Experience | OV&V Years of Experience |  |  | Location |  | Degrees & Certifications |  |  |
| Project Management Analyst | TBD |  |  |  |  |  | Indianapolis, IN |  |  |  |  |
| Qualifications |  |  |  |  |  |  |  |  |  | Experience |  |
| 3+ years of experience in related technical, health care, or government industry |  |  |  |  |  |  |  |  |  |  |  |
| Role | Team Member | FSSA Years of Experience |  |  | OV&V Years of Experience | Location |  | Degrees & Certifications |  |  |  |
| Project Management Analyst | Caitlyn Yates | 7 Years |  |  | 1 Year | Indianapolis, IN |  | AAS, Culinary Arts |  |  |  |
| Qualifications |  |  |  |  |  |  |  |  |  |  | Experience |  |
| 3+ years of experience in related technical, health care, or government industry |  |  |  |  |  |  |  |  |  |  | 7 years |
| Role | Team Member | FSSA Years of Experience |  |  | OV&V Years of Experience | Location |  | Degrees & Certifications |  |  |  |
| Quality Analyst | TBD |  |  |  |  | Indianapolis, IN |  |  |  |  |  |
| Qualifications |  |  |  |  |  |  |  |  |  |  | Experience |  |
| 3+ years of experience in related technical, health care, or government industry |  |  |  |  |  |  |  |  |  |  |  |

Table 67: Operations Support Team

| Role | Team Member | FSSA Years of Experience | OV&V Years of Experience | Location | Degrees & Certifications |  |
| --- | --- | --- | --- | --- | --- | --- |
| Operations Analyst | Shannon Williams | 15 Years | 1 Year | Indianapolis, IN | AS, Social Science BS, Psychology |  |
| Qualifications |  |  |  |  |  | Experience |
| 3+ years of experience in related technical, health care, or government industry |  |  |  |  |  | 15 years |
| Role | Team Member | FSSA Years of Experience | OV&V Years of Experience | Location | Degrees & Certifications |  |
| Operations Analyst | Jennifer Harrison | 8 Years | 1 Years | Indianapolis, IN | N/A |  |
| Qualifications |  |  |  |  |  | Experience |
| 3+ years of experience in related technical, health care, or government industry |  |  |  |  |  | 8 years |
| Role | Team Member | FSSA Years of Experience | OV&V Years of Experience | Location | Degrees & Certifications |  |
| Operations Analyst | Sonya Scaife | 28 Years | 4 Years | Indianapolis, IN | BS, Psychology |  |
| Qualifications |  |  |  |  |  | Experience |
| 3+ years of experience in related technical, health care, or government industry |  |  |  |  |  | 28 years |
| Role | Team Member | FSSA Years of Experience | OV&V Years of Experience | Location | Degrees & Certifications |  |
| Case Reviewer | Brenda Martin | 19 Years | 12 Years | Angola, IN | CASA, CERT, Conflict Resolution Certification |  |
| Qualifications |  |  |  |  |  | Experience |
| 3+ years of experience in related technical, health care, or government industry |  |  |  |  |  | 19 years |
| Role | Team Member | FSSA Years of Experience | OV&V Years of Experience | Location | Degrees & Certifications |  |
| Case Reviewer | Dorothy Napper | 20 Years | 3 Years | Indianapolis, IN | BS, Business Administration |  |
| Qualifications |  |  |  |  |  | Experience |
| 3+ years of experience in related technical, health care, or government industry |  |  |  |  |  | 20 years |
| Role | Team Member | FSSA Years of Experience | OV&V Years of Experience | Location | Degrees & Certifications |  |
| Case Reviewer | Lawrence Archer | 12 Years | 6 Years | Indianapolis, IN | AA/BA, Business Management U.S. Army Certificates |  |
| Qualifications |  |  |  |  |  | Experience |
| 3+ years of experience in related technical, health care, or government industry |  |  |  |  |  | 12 years |
| Role | Team Member | FSSA Years of Experience | OV&V Years of Experience | Location | Degrees & Certifications |  |
| Case Reviewer | Marnie Hamm | 13 Years | 4 Years | Indianapolis, IN | Microsoft Certification, in progress |  |
| Qualifications |  |  |  |  |  | Experience |
| 3+ years of experience in related technical, health care, or government industry |  |  |  |  |  | 13 years |
| Role | Team Member | FSSA Years of Experience | OV&V Years of Experience | Location | Degrees & Certifications |  |
| Case Reviewer | Tiffany Pettiford | 7 Years | 1 Month | Indianapolis, IN | N/A |  |
| Qualifications |  |  |  |  |  | Experience |
| 3+ years of experience in related technical, health care, or government industry |  |  |  |  |  | 7 years |

## Key Persons

FDGS agrees key personnel, identified in the contract, will not be reassigned, replaced or added during the term of the contract without the State’s prior written consent.

Mary Fitzgerald would continue in her role as Indiana Project Manager. Mary has 13 years of experience managing similar projects of comparable size and complexity, over 4 years of which have been on the current DFR OV&V Project.

Mary is a certified Project Management Professional (PMP) with more than 28 years of Public Assistance/Human Services experience at the state and county level. She is the current project manager for the Indiana DFR OV&V Project.

## Continuity and Availability of Personnel

The FDGS Team has been dedicated to DFR over the past 14 years and, to maintain consistency and continuity through the transition to the new contract, we propose FDGS Teams that consist of the same core staff for DFR. Our Team provides a significant local presence because our team lives in and around Indianapolis and is part of the community.

The proposed FDGS Team is 100 percent dedicated to the DFR OV&V Project in Indiana. With this approach, we eliminate the distraction of other assignments so we can maintain the DFR OV&V Project as our only priority.

To always maintain project continuity, our project manager will track and communicate all planned absences away from the project for our key personnel. We will share consolidated vacation, holiday, and other plans for time out of the office for our management team with the State. The project manager will also convey backup coverage and contacts during any staff time off.

FDGS recognizes the importance of and reliance on Key Persons in the context of any large, complex project. FDGS will minimize staff turnover to the extent possible, particularly for those identified as Key Persons. If an unplanned departure from the project is unavoidable, FDGS will notify the DFR Project Director, in accordance with the Contract conditions. FDGS and its subcontractors maintain policies that request a minimum of two weeks’ notice if any staff submits their resignation.

FDGS utilizes a continuous recruitment process so we can receive and evaluate resumes on a continuous basis. We interview prospective employees and sub-contractors and assign a rating. Should an opening occur we have a short list of candidates to re-interview based on our specific needs. FDGS commits that replacement personnel submitted for the departing resource will be fully qualified for the position. In the event a FDGS Key Person change occurs, FDGS shall provide a thirty calendar-day notice along with a transition plan to the State to maintain continuity of any project assignments and immediate milestones to be met.

In order to assist in maintaining continuity, FDGS cross-trained the OV&V Team over the course of the last two years to allow us to move staff between teams as needed to meet the needs and priorities of DFR.

## FDGS OV&V Leadership Team Resumes

The resumes for the Project Manager and the FDGS OV&V Leadership Team are provided below.

Mary Fitzgerald, Project Manager

| Program Expertise - TANF, Food Stamps, CHIP, Welfare to Work - Medicaid - Child Care Specializations - Project Management - Operational and Independent Verification & Validation - Business Transformation - Functional Roadmaps - Quality Assurance Education and Memberships - A.A., Data Processing Certifications and Licenses - PMP Methodologies - Waterfall - V-model | Professional Summary Mary is a certified Project Management Professional (PMP) with more than 28 years of Public Assistance/Human Services experience at the state and county level. She has led multiple projects in the areas of Independent and Operational Verification & Validation and Business Transformation. She has extensive knowledge about the TANF, Food Stamps (SNAP), Medicaid, CHIP and Welfare to Work programs from the various positions she has held in Indiana, New York, California, Arizona, Texas and Yuba County. Based on this background, she has developed a strong combination of welfare program knowledge and technical capabilities. Mary was selected as a 2017 American Public Human Services Association APHSA Emerging Leader in recognition of her dedication to improving the delivery of health and human services programs. |
| --- | --- |
|  | Qualifications for this Role - 28 years working within Public Assistance/HS - Five years managing the Indiana OV&V team - One year leading FSSA IV&V team - Ten years managing state human service projects - In-depth program policy knowledge - PMP Certification - HSITAG Member |

Experience

First Data Government Solutions

Indiana Family and Social Services Administration (FSSA) OV&V 
Project Manager, 03/2021–Present

FDGS provides independent oversight of the prime Vendor’s contract to modernize Indiana’s welfare system. When the prime Vendor’s contract was terminated in December 2009 and the State had assumed the prime contractor role, FDGS continued to augment a new State Program Management Office. Mary manages an Operational Verification and Validation (OV&V) team of over 20 staff including subject matter experts, analysts and consultants. The services Mary’s team provides include:

Project management

Monitoring and reporting on Vendor performance and compliance

Quality Assurance services for policy changes, system changes and case reviews

Problem and issue resolution

Conducting data analysis and reporting

Conducting risk assessments

Supporting and participating in change control processes

Governance support

Internal Projects
Project Manager, 07/2020–03/2021

Mary supported the internal Gardener Initiative project, lending her skills and expertise to the development and implementation of a new Community of Excellence and Innovation (COE&I) utilizing Microsoft Teams and SharePoint. Mary worked with the Gardener Initiative Team to develop the COE&I Governance, To-Be Processes and Implementation plans for the new COE&I.

Participated on the East Region Lunch Roundtables (ERLR) Committee, which was responsible for planning, developing and implementing a bi-weekly roundtable to provide staff update on technology, projects, procurements and more. Mary utilized her project management skills to assist in the planning of topics, development of presentations and management of the live Microsoft Teams meetings.

New York Integrated Eligibility
Project Manager, 10/2018–07/2020

New York’s HHS programs are comprehensive and diverse, and the IT environment that supports them is even more so. New York’s all-in-one mainframe systems are working side-by-side with modular, cloud-based systems. The State’s current initiative involves the development of a new integrated eligibility system as well as integrating existing systems to facilitate innovation and comply with state and federal mandates and expectations. Mary was the IV&V Project Manager on the New York Information Technology Services Integrated Eligibility System Program and the New York State Marketplace. Her duties and responsibilities included:

Managing all deliverables of the IV&V Contract

Reporting to and taking direction from the IV&V Contract Manager

Providing IES with weekly project status reports to the IV&V Contract Manager

Providing IES and NYSOH monthly status and recommendation project progress reports to the IV&V Contract Manager

Managing the IES and an NYSOH IV&V Project Management Plans and schedules

Participating in IES Program and NYSOH meetings

Coordinating work efforts and collaborating with the project team, including IES Program Office, DOH and ITS staff, the IES Solution Contractor and NYSOH contractors/subcontractors

Participating in project status meetings

Reviewing quality control processes and identifying areas needing improvement to the and institutes changes as necessary

Managing the work of the FDGS IV&V Team

Confirming all deliverables of the IES/NYSOH contractors/subcontractors are validated and verified and documented

Indiana Family and Social Services Administration (FSSA) OV&V 
Project Manager, 05/2014–10/2018

FDGS provided independent oversight of the prime Vendor’s contract to modernize Indiana’s welfare system. When the prime Vendor’s contract was terminated in December 2009 and the State had assumed the prime contractor role, FDGS continued to augment a new State Program Management Office. Mary managed an Operational Verification and Validation (OV&V) team of over 20 staff including subject matter experts, analysts and consultants. The services Mary’s team provided included:

Providing project management

Monitoring and reporting on Vendor performance and compliance

Performing Quality Assurance services for policy changes, system changes and case reviews

Resolving problems and issues

Conducting data analysis and reporting

Conducting risk assessments

Supporting and participating in change control processes

Providing governance support

Indiana FSSA Eligibility Determination and Services System (IEDSS) IV&V Project 
Business Lead, 02/2013–04/2014

The Indiana Family and Social Services Administration (FSSA) provides services to low-income individuals, families, children, senior citizens and people with mental illness, addictions and physical and developmental disabilities. This project supports the upgrade of the legacy SCHIP, Medicaid, SNAP and TANF Eligibility & Enrollment systems to current technology in meeting Affordable Care Act (ACA) mandates. FDGS provided verification and validation services to augment and complement the FSSA Project Management Office in overseeing the Eligibility Modernization Program. Mary’s responsibilities included leadership of business requirements verification and validation, as well as verification of requirements traceability throughout the project lifecycle. She reviewed DDI Vendor Deliverables/work products to validate that they met RFP requirements and verified project processes were defined and in place. She also assisted in developing and reviewing documentation for CMS Gate Reviews.

New York Office of Temporary and Disability Assistance (ODTA) Functional Roadmap (FRM) Project
Project Manager, 05/2011–01/2013

The New York OTDA, in partnership with the Offices of Children and Family Services (OCFS) and the Department of Health (DOH), contracted FDGS to develop a strategic plan for the consolidated delivery of several programs with an overlapping client base. Mary’s responsibilities included initiating project activities and managing adherence to project timelines, project methodologies and contractual requirements. She managed project risks, issues, budget and resources and conducted internal quality assurance reviews. She also led the development of updates to the To-Be Functional, Organizational and Current-state Business Process Models for in-scope programs. Mary led development of, and updates to, the Gap Analysis between the To-Be Functional model and the MITA 2.0 Business Process Models. She collaborated with business partners regarding status, issue identification and issue resolution. She also collaborated with State Subject Matter Experts and other state staff on various facets of the project.

Business Process Lead, 11/2009–01/2011

Mary initiated project activities and facilitated business process work sessions in several New York counties. She led development of As-Is Organizational Models for TANF, SNAP and LIHEAP work streams and Functional As-Is Models for all in-scope programs. She also led the development of the Gap Analysis, including a COTS assessment of Vendor products for Health & Human Services eligibility systems. Mary collaborated with state Subject Matter Experts and other state staff on various facets of the project.

County of Los Angeles Department of Public Social Services EBT Transition Coordinator 
Project Manager, 12/2008–10/2009

The Los Angeles County EBT Transition Coordinator project provided overall management and coordination for the Los Angeles County EBT transition activities associated with the State of California’s EBT Vendor transition from JP Morgan to ACS.

Mary’s responsibilities included acting as a liaison and point of contact for the county with ACS and State EBT Transition Leads. She organized and coordinated the activities of the county transition teams, oversaw all county transition work plan activities, and maintained the county transition work plan. She prepared memos, letters and documentation to provide EBT Transition information to cardholders, Board of Supervisors and district staff. She acted as the county representative in meetings with the State, ACS, advocates, and community-based organizations and other county stakeholders. Mary created and maintained county project control documents, controlled all planning and implementation tasks, and facilitated all county transition team meetings. She also prepared or directed policy recommended actions, attended project meetings with both external and internal stakeholders and managed project budget and resources.

Additional Experience 
Texas Access Alliance (TAA), Project Manager, 09/2005–10/2008

Kevin Croft, Quality Assurance Manager

| Program Expertise - Indiana Medicaid - SNAP - TANF - CHIP Specializations - Quality Management - Training Education - BS, Business with double minor in HR Management and Information Technology Certifications - Certified Six Sigma White Belt - Corporate Training certified through Management and Strategy Institute (MSI) | Professional Summary Kevin is a dedicated leader with over 11 years of Public Assistance/Human Services experience with the State of Indiana. He has led groups for Training and Quality related discussions, related to TANF, SNAP, Medicaid, CHIP and other welfare programs. Kevin created a quality process through Microsoft Excel that allows for data storage, quality review distribution, data auto-population, and reporting capabilities. He communicates well, both internally and externally and needs little to no supervision. |
| --- | --- |
|  | Qualifications for this Role - Eleven years working within the Indiana Division of Family Resources - One year managing the OV&V quality team - One year creating OV&V quality analysis reviews - Five years as a Trainer for the DFR programs - Two years working in Hearings and Appeals - Two years processing health coverage applications - In-depth knowledge of MS Office, specializing in Excel - In-depth DFR program policy knowledge |

Experience

First Data Government Solutions

Indiana Family and Social Services Administration (FSSA) OV&V
Quality Manager, 12/2020–Present

First Data Government Solutions (FDGS) collaborates with client to provide staff augmentation services by assisting with Vendor management for multiple contracts. This includes understanding the vision of Division of Family Resources (DFR), the contracts, providing oversight and validation of metrics associated with each of the following contracts:

  - Eligibility Service Provider

  - Training Service Provider

  - Local Office Eligibility Provider

  - Application Services Provider

  - Document Management Provider

  - Help Desk Provider

  - Employment and Training Service Provider

My duties include working directly with DFR director, DFR counsel, and Program Integrity Director, to name a few, communicating the validation of metric results that support programs that fall under the client purview.

Collaborate with Office of Medicaid Policy and Planning (OMPP) to ensure policy is correctly applied and supported across the DFR eligibility Vendor partners.

Create and implement business process flows and analyze potential solutions.

My role with FDGS includes the responsibility for specific areas of the entire project, as part of the Quality Team. This would include interpreting and communicating industry standards and FDGS services and products specific to the client throughout the contract as client and project needs change.

Participate in the review of proposals, leading to a renewal of a multi-million-dollar contract and strategically positioning Vendors based on cost, performance metrics, and community partnerships.

Facilitate meetings as needed for effective collaboration between Vendor partners.

Travel to Vendor locations to evaluate and develop improvement plans increasing efficiency of application processing, reducing application backlog for regions serving Indiana recipients.

Prepare reporting and presentations for client.

Work with FDGS Quality Team staff to grow and develop our next generation of leaders.

Utilize a Decision Log as a living document to assist in resolving, or identify a need to escalate, project issues, hindrances, and potential blocks using best practices.

Manage all assigned internal and external resources, task planning and progress reporting during the project including internal IT, Business, Vendors, contractors, and consultants.

Create and maintain scorecards used to monitor and evaluate a Vendor’s quality scores.

Create and maintain a repository to house current and historical quality data for multiple Vendors, as well as each reviewer on the FDGS Quality Team.

Monitor and report all Vendor final scores and potential issues to DFR, with possible solutions.

eSense Inc

FSSA OV&V
Business Analyst, 09/2019–12/2020

A business Analyst is responsible for conducting reporting and statistical analysis for OV&V and other DFR Vendor performance results.

Conducted verification and validation services for IN DFR

Create and maintain scorecards used to monitor and evaluate a Vendor’s quality scores

Created and maintained reports after completing data analytics while completing extensive MS Excel development

Facilitated inter-division verbal and written communication.

Performed peer coaching and feedback for team members

- Back up Quality Team Lead for project when Team Leader was OOO or TDA.

CFA Staffing/Conduent/Alpha Rae

Conduent C/RCC Operations/H&A/Training Quality 
Quality Assurance Analyst, 04/2010–09/2019

Conducted quality reviews, create reports, and monitor the accuracy of tasks being processed by trainees for the Indiana Medicaid, SNAP, and Cash Assistance programs.

Conducted training sessions for large (700+) and small groups, both in person and through webinar style presentations

Represented the State of Indiana in Hearings and Appeals.

Margaret (Meg) Gray, PM Support Manager

| Program Expertise - Medicaid - TANF, IMPACT, SNAP - Contracts Specializations - Business Analysis - Reports, Research & Audits - Contracts - Documentation Education and Memberships - B.A. English, Earlham College - J.D., University of Tennessee | Professional Summary Meg has over 20 years of experience in compliance and program management with government contractors in state and federal regulatory environments, including for the State of Indiana. She has both led and participated in development, implementation and operation of Vendor management schemes, including recommending and monitoring performance measures. Meg has contributed to Government client report development and led report preparation process design and process improvement efforts. Meg has experience in government contract compliance reviews, contract readiness review and certification and Vendor qualifications/systems reviews. She has coordinated preparation and submission of NCQA accreditation, EQRO audit and financial audit documentation requirements. Over her career, Meg has both led and participated in the development of several comprehensive organization policy and procedure libraries, coordinating periodic review and update efforts. Qualifications for this Role - Over 20 years in Compliance, Project Management w/Government Contracts - Five years IN FSSA & OV&V experience - Specializing in Research, Proposal Writing and Audits - In-depth Contract/Proposal writing experience |
| --- | --- |

Experience

First Data Government Solutions

Indiana Family and Social Services Administration (FSSA) OV&V
Project Management Support Team Manager, 11/2018 – Present

Our unit reports on State Vendor operations and outcomes and TANF grant services agreements. My team and I provide support described here.

Review, edit, contribute to reports for DFR leadership on all OV&V activities including monitoring and quality assurance activities for the Vendors involved in eligibility operations. Pull, solicit, collect, analyze data and prepare reports with text, tables and charts to strict standards on daily, weekly, monthly and quarterly deadlines.

Monitor and report on volumes, trends and details from DFR’s outsourced help desks for employees and clients. Monitor and report on expenditures under the TANF service grants, including accessing State accounting information. Assist to monitor and prepare reports on DFR expenditures under other federally supported activities.

HI have elp negotiate service programs for needy Hoosier families with grant funds, using legal education and State contract rules to prepare Exhibits, Statements of Work, Agreements, MOUs and Amendments. Work with assigned grantees by email, meetings, calls, presentations to ensure compliance, reporting and documentation commitments are met. Support DFR executives with analysis of subgrantee claims, reports and answers to program questions and concerns.

Write initial drafts of other documents for our State customer upon request, based on research and application of federal and state law and regulation. These have included federal grant applications, routine audit responses and memoranda.

Business Management Analyst, 09/2016 – 11/2018

Joined OV&V to support DFR monitoring and management of TANF service program grantees. Met with DFR executives and with program managers at state agencies and external non-profits.

Helped grantees develop program descriptions, policies and procedures, expense monitoring practices and grant agreement documents in accordance with DFR policy and federal regulations. Prepared and presented grantee trainings. Researched detailed grantee and provider questions/concerns, writing Q-&-A’s and advisory memoranda.

Helped prepare a detailed RFP and scoring documents for grant applications. Conducted expense and practices monitoring and audits. Prepared and presented payment recommendations to DFR. Prepared detailed reports on the TANF grants and other DFR Vendor programs using Excel, Word, PowerPoint.

Managed Health Services (a wholly owned subsidiary of Centene Corporation)

Managed Care Entity for State of Indiana Health Coverage Programs

Compliance Manager, Indianapolis, IN, 08/2006 to 11/2015

MHS has been a Managed Care Entity for Indiana Medicaid for over 25 years, serving Indiana Family and Social Services Administration (FSSA), Office of Medicaid Policy and Planning (OMPP), and Indiana residents.

Managed compliance at NCQA-accredited health plan for Indiana Medicaid, Medicaid expansion (HIP and HIP 2.0), Aged, Blind and Disabled and Affordable Care Act coverage. Led project-managed response to compliance audits, accreditation reviews and State EQRO quality and plan-wide audits. Represented Health Plan meeting with Vendors and the State. Created, amended, audited, managed Vendor and provider contracts and HIPAA business associate agreements.

Helped to implement, populate and propagate use of the Compliance 360 system to track compliance with contracts, policies, procedures and regulations.

Managed collection, preparation, review and submission of a growing detailed and comprehensive report catalogue for Indiana State regulators on strict daily, weekly, monthly, quarterly and annual schedules, with excellent record of complete, on-time submission. Served on State-led workgroup to update/improve MCE reports catalogue. Led project to develop and improve MHS processes for report development, programming, testing and review. Our automation of complex reports on clinical and operational activity increased reliability and reporting capacity.

Supported Provider Credentialing Committee. Prepared and delivered all-staff training on HIPAA, Privacy and Data Protections, Contract Compliance, Fraud, Waste and Abuse Prevention and Detection. Researched State and Federal laws, regulations and other resources to develop guidance for health-plan operations, quality improvement, management and clinical processes.

Self-employed consultant to MHS from 08/2006 to 12/2006, hired directly by them 01/2007.

Cummins, Inc.

Corporate Benefits Strategy Team, Indianapolis & Columbus, IN, 09/2000 to 07/2006

Team developed benefits strategy for multinational heavy-duty manufacturer. Worked with national consultants on RFPs for Life Insurance, EAP, Disability, On-site Clinics; led review, selection, multi-state U.S. implementation, coordinating with Tennessee-based central HR/Accounting center; conducted on-going Vendor oversight.

With Legal Department, developed and deployed company’s first HIPAA compliance program.

Trained in and participated in Six-Sigma process improvement teams for benefits administration (yellow belt). Helped develop/deliver first US-wide Open Enrollment and Retiree benefit update. Met with unions, Vendors, consultants and civic groups. Supported management for labor negotiations and investigations.

Managed Health Services (a wholly owned subsidiary of Centene Corporation)

Managed Care Entity for State of Indiana Health Coverage Programs

Program Integrity Manager, Indianapolis, IN 1998 to 09/2000

Recovered over $2M designing, implementing robust reinsurance collection process. Hired, trained and supervised staff. Responsible for detection of billing error, abuse, fraud and for provider billing/code education.

Liaison to Indiana MFCU (Medicaid Fraud Control Unit).

State of Indiana, State Personnel Dept.

Employee Benefits, Disability & Workers Compensation Manager. 1994 - 1998

Oversaw RFPs, implementation, administration of HMO, PPN, TPA contracts for comprehensive state employee benefits, disability with integrated workers compensation in a multiple union environment. Managed up to eleven staff coordinators, claim adjudicators, payroll and clerical; conducted training. Trained in TQM, worked on benefits process improvement projects.

Daphane Buggs, Special Projects Manager

| Program Expertise - SNAP, TANF, Medicaid Specializations - Quality Assurance - Eligibility Determination - Business Process Analysis - Operations - Special Projects Education and Memberships - Master’s, Project Management - Master’s, Business Administration - B.A., Business Administration - A.A., Accounting | Professional Summary Daphane has 18 years of experience in Indiana Public Assistance, in which she has worked more than 3 years in the Professional Management (PMO) Office as a Quality Manager supporting the State of Indiana Eligibility project. In this role, she has traveled to Texas and supervised the Citizens Casualty Insurance group quality practice and procedures during a hurricane contingency and to Louisiana where she managed the Louisiana Document Processing Center (LA DPC) with a focus on the system, mail room process, operations and the quality department. Daphne’s key strengths include customer service, leadership, team building, innovative and critical thinking, strategic planning, problem solving, being a change agent, operations, future business processes and organizational and management skills. |
| --- | --- |
|  | Qualifications for this Role - Over 18 years IN FSSA experience - 13 years management experience - Six years OV&V experience - Quality Assurance and Analysis - In-depth DFR program policy knowledge |

Experience

First Data Government Solutions

Indiana Family and Social Services Administration (FSSA)

Special Projects Manager – 10/2020 – Present

Daphane has been a part of the Indiana FDGS project team, first as a contractor and then as an employee. As a business consultant and quality assurance analyst of the Indiana OV&V project, it is Daphane’s responsibility to:

Oversee the work and resources for specific special projects assigned to FDGS.

Operations Manager 02/2017 – 10/2020

Daphane’s Management responsibilities included:

Management of First Data OV&V operations team staff of 8 (2 analysts and 6 case reviewers).

Program effectiveness of the State of Indiana Contractors with whom the State has direct contracts for the Indiana Eligibility Modernization Project (IEMP) Project.

Assessments of Contractor performance of the following services provided: SNAP/ TANF/ and Medicaid changes, applications, benefit recovery, and redeterminations.

Oversee the processing of 450 various SNAP/ TANF/ and Medicaid case reviews,

Provide monthly client trending reports to client,

Participate in monthly meetings with client to discuss performance trends and give feedback on solutions to ensure cases are being processed correctly.

Provide First Data monthly and quarterly reporting sections.

Participate in ad hoc projects as requested from client. Projects include:

Sitting on board in RFP process,

Providing feedback (process) for federal corrective action plan (CAP),

ICES system testing of Medicaid cases for CMS report,

UAT testing and writing scenarios,

Preparing functional design documents for the new IEDSS system etc.

Business Consultant/Quality Analyst, 06/2015 – 02/2017

Daphane’s responsibilities included:

Calibrate and validate Vendor scorecards

Review project performance metrics and escalate concerns

Evaluate performance measurement tools and provide feedback

Review and access the quality and accuracy of work completed by Vendors

Evaluate and analyze data to validate processes and content according to the guidelines of the Vendor’s contract and CMS regulations

Establish and implement process improvement plans

Collaborate with a team to review Vendor work instructions and apply necessary edits according to procedures determined by state policy or federal guidelines

Update areas worked of the Quarterly report

Participate in global conference calls to stay abreast of upcoming implementations and process changes

Review requirements documents and provide information to implement process improvements

Maintain extensive government program and policy knowledge to identify areas of improvement in the Vendor’s output

Review training modules, materials, guides and other references to identify areas that require updates according to policy/process changes and information received from CMS

Evaluate and validate the accuracy of cases reviewed by applying program policies and state work instructions to determine correct eligibility criteria based on available information

Determine and document the source of errors using the established documentation guidelines and tracking systems

Identify work instruction gaps based on case review results and submit work instruction updates as needed based on case review findings

Conduct second-party reviews for Vendors to validate that quality metrics are met

Review and validate Vendor payment invoices

Identify critical case errors and initiate contact with the client to raise awareness and apply corrective actions if applicable

XEROX, State and Local Solutions

Indiana Family and Social Services Administration (FSSA) Eligibility Project	
Quality Manager I, 03/2007 – 06/2015

Daphane’s responsibilities included:

Supervising and building a team of Quality Analysts

Performing weekly calibrations with Quality Team, Operations Supervisors, and the State of Indiana quality department

Generating monthly metric reports for presenting to the client

Building monthly quizzes for operations and the State of Indiana

Attending monthly meetings with the State of Indiana Regional Managers and Xerox SBU Mangers to report quality metrics and trends

Performing second-party reviews of the Quality Analysts’ work

Participating in a daily rebuttal review process to decide on rebuttals requesting a second and final outcome

Transaction Lead Supervisor

Supervised of up to 47 Eligibility Specialists

Reported weekly on production and quality assurance

Implemented production processes, reporting and created forms

Acted as Site Security Coordinator

Administered badges and security access to new employees

Served as liaison for contract employees

Unit Manager

Supervised up to 29 Eligibility Associates and 5 Eligibility Specialists

Continued coordination of the Application Center

Developed weekly reports and maintained daily log sheets for an application center that processed an average of 3,500 to 4,000 applications for food stamp, TANF and Medicaid benefits

Oversaw ESs performing data gatherings and assisted in determining client eligibility

Handled customer complaints

Returned customer calls and resolved issues by processing issues and authorizing cases within 24 hours

Monitored and supervised front desk and customer issues

State of Indiana

Indiana Family and Social Services Administration (FSSA) Eligibility 
Program Coordinator/Public Assistance Caseworker, 03/2004–03/2007

While fulfilling her duties for the State of Indiana, Daphane’s responsibilities included:

Operations, problem solving, analytical thought process of the Applications Center

Supervising seven clerks and one public assistant caseworker

Coordinating the Application Center from the ground up by compiling statistics and implementing processes

Producing weekly reports and daily log sheets

Oversaw the application center’s processing of mail-in (SNAP/TANF/Medicaid), enrollment centers and Indigent Health Care (HCI) applications, which processed an average of 350 to 500 applications weekly

Maintaining and determining eligibility for an average caseload of about 450 clients for SNAP/TANF/ Medicaid

Conducting telephone and personal interviews

Processing mail

Processing daily and weekly alerts

Providing customer service

Kimberly Ward, Operations

| Program Expertise - SNAP - TANF - IMPACT - Medicaid/HIP 2.0 Specializations - Corporate Training - Quality Assurance - Management - Project Organization - Recruiting - Customer Service - MS Excel Education - Management Coursework | Professional Summary Kimberly has more than six years’ experience working with human services projects. She has led the learning and development area for C/RCC Vendor. Recently, Kimberly has focused her efforts as an OV&V Quality Analyst supporting the State of Indiana’s Operational Verification and Validation (OV&V) project. In January 2022, she will take the leadership role within the Operations Team for the current project with Indiana FSSA/DFR. |
| --- | --- |
|  | Qualifications for this Role - Over six years working with IN FSSA/DFR - Nine years management experience - In-depth program policy knowledge - Corporate Trainer experience |

Experience

First Data Government Solutions

Indiana Family and Social Services Administration (FSSA) OV&V
Operations Team Manager, 01/2022 – Present

Manages the OV&V Operations Team which is responsible for measuring the overall quality of sampled cases completed by State and Vendor staff

Compiles case review statistics and findings and provides reports to the State and Federal Partners

Facilitates resolution of case review findings feedback process

Collaborates with appropriate State staff regarding policies and procedures linked to case review findings

Oversight of the quality assurance of case reviews conducted by team

Develops and presents training tools, guides and job aids for the OV&V Operations Team

Identifies Issues and Risks related to the OV&V Operation Team activities

Indiana Family and Social Services Administration (FSSA) OV&V
OV&V Quality Analyst, 07/2021 – 12/2021

Performed 2nd and 3rd party reviews for client and Vendors/partners

Completed assignments accurately and timely to meet quality and deadlines

Continuously reviewed any system updates, changes, and directives to ensure accurate quality assurance reviews and implementing current business processes

Possesses strong knowledge and understanding of State Policy Manuals and systems

Utilized analytical skills, time management, quality assurance and problem-solving skills

Assisted management to identify any issues to ensure contractual obligations are met

Conduent, formally Xerox Business Services

Indiana Family and Social Services Administration (FSSA) C/RCC
Learning and Development Specialist (Corporate Trainer), 04/2015 – 07/2021

Responsible for training, mentoring each employee over multiple counties for the Regional Change Center and Local Offices for SNAP, TANF and Medicaid

Monitoring Trainees to ensure they are meeting Quality Assurance guidelines and understanding the policy behind the material being presented

Assisted in creating training modules, meeting attrition, and ensuring each trainee understands the material presented

Worked on special projects to create training curriculum for other state agencies

Responsible in creating tracking of training in Excel Sheets and weekly meetings

Mastery skills in knowledge of Medicaid, SNAP and TANF programs

Capital Group

Customer Service Specialist, 04/2014 – 04/2015

Created IRA’S, COVERDELL, 529’s and other retirement accounts utilizing portfolios and stock selections

Assisted clients over the phone with questions regarding their portfolios and current stock market information

Provided clients direction of what each stock portfolio would include, along with transferring funds from one portfolio to another

Assisted as a mentor to train new hires and participate in the onsite training program

Casual Male

Store Manager, 10/2012 – 04/2014

Met and consistently exceeded daily, monthly, and quarterly sales goals

Responsible for recruiting, hiring, and completing payroll and new hire paperwork

Maintaining floor-sets, TPH, ADS and employee accountability

Opening and Closing, promote sales and holiday marketing

Aided clients in discovering appropriate products for their needs while exceeding commission goals

Motherhood Maternity

Store Manager, 01/2005 – 08/2012

Met and consistently exceeded daily, monthly, and quarterly sales goals

Responsible for recruiting, hiring, and completing payroll and new hire paperwork

Maintained Leased locations located inside of multiple department stores

Maintained floor-sets, TPH, ADS, Magazine sells, and credit card sells

Encouraged customer retention by building personal connections

Linda Brown Koch, Pondera Fraud Project Manager

| Program Expertise - SNAP/TANF - Medicaid/EBT Specializations - Strategic Planning - Quality Assurance - IN Eligibility Management - Risk Management - Regulatory Compliance - Computer Systems Validation Methodologies Education and Memberships - MA, Public Relations - BS, Business - PMP Certified | Professional Summary A veteran professional leader with experience in quality and validation compliance and project management, working more than 10 years for a Fortune 500 company in the pharmaceutical sector. Successfully managed full-service software development lifecycle (SDLC) programs ranging from 5-25 people with budgets of up to $9 million. Built multinational and local teams and optimized business procedures to effectively accomplish goals. Worked for local State government for over five years as a senior consultant and project manager in the eligibility and benefits area. |
| --- | --- |
|  | Qualifications for this Role - Veteran Project Management Professional - Over 20 years in Leadership Roles - Over five years IN FSSA experience - Five years Senior Consultant PM Team - Detailed knowledge of FSSA policy - Led EBT Conversion to Conduent (Xerox) |

Experience

First Data Government Solutions

Indiana Family and Social Services Administration (FSSA)

Senior Project Manager, 10/2021 – Present

The IT project was initiated with a grant from USDA/FNS to implement a fraud detection and prevention system.

Overall responsibility to successfully implement Pondera’s FraudCaster and CaseTracker systems.

Sr. Consultant, Project Management, 01/2013 – 08/2018

The OV&V Project provided support to the State’s PMO overseeing the Indiana Eligibility Management Project (IEMP).

The OV&V Project Support team:

Accumulated and assimilated multiple reports on a weekly, monthly, and quarterly basis focused on State contracted companies’ performance and whether they were meeting agreed upon metrics for the Division of Family Resources.

Interacted daily with project stakeholders to identify issues and risks that could impact the success of the project, which enabled proactive planning to mitigate or eliminate concerns.

Managed the State’s documents for IEMP using SharePoint repositories.

Provided the State metric performances reports by applications (by Program, Region, Configuration, etc.), for specific lawsuits and ad-hoc reports to assess performance and timeliness.

Managed the Temporary Assistance for Needy Families (TANF) multimillion dollar grants program which included meeting with potential grantees, to contract preparation, analyzing reports of expenditures from the grantee and correction or training as needed.

Project Manager, Electronic Benefit Transfer (EBT) Conversion, 12/2014 – 09/2016

The IT project was initiated to convert the processing of Electronic Benefits Transfer cards from JPMorgan Chase to Xerox.

Overall responsibility to successfully implement the conversion of the Indiana EBT system.

Administered a project timeline and sequence of document deliverables throughout the project.

Set up a SharePoint site to manage document deliverables from Xerox from initial receipt through review to baseline.

Reviewed and commented on all documentation provided by Xerox for the EBT system.

Worked with Xerox Project Manager to resolve issues of late deliverables, inconsistent documents, issues, system defects and risks and risk mitigation.

Attended, scheduled, and participated in all meetings regarding the conversion.

Communicated issues and concerns to the project sponsor.

Managed all aspects of software documentation and testing including test plans and defect logs.

Coordinating multiple releases of code, initial testing and regression testing after defects were fixed, tracked defects, bug fixes and closed or deferred tickets.

Implemented the EBT system timely.

IMPACT: elated customers and client. Customers incredibly happy with EBT system coming on line 6 hours ahead of announced schedule and they could begin using their cards

Eli Lilly and Company (contract)

Consultant, Quality Project Manager, 2009-2013

Provided counsel and guidance to developers and testers, quality analysts and technical writers through the IT software development lifecycle validation process for a regulated pharmaceutical company. Provided project management and quality management from development and testing through implementation.

Developed project plan timeline and sequence of validation deliverables.

Consulted with developers and technologist regarding quality issues for enhancements or bug fixes for existing systems.

Ensured all work was completed in compliance with corporate standards and practices following CSV regulatory guidelines.

Collaborated with project teams and advised on quality issues in the development and enhancement of software systems for regulated and non-regulated systems.

Created a Change Control SOP to define how system changes were to be handled.

Managed all aspects of software validation and testing for lillymedical.com, from validation planning, design documentation and test plans to defect reports, defect fixes and reports.

Assisted development Vendors in coordinating multiple releases of code and testing content, coordinated communications and timelines with client, testers, and end users.

IMPACT: Saved time and money by simplifying the release process to optimize the schedule of releasing data to the test site.

Director of Quality, 2001-2009

Led a multinational team composed of more than 25 Quality Analysts Testers, Validation Coordinators and Technical Writers to provide support, testing and validation for 250+ computer systems across multiple, cross functional business areas including FDA regulated computer systems. Established departmental priorities and goals, ensured staff worked at its full potential. Responsibility to hire or fire or discipline resources.

- Managed quality analyst testers for enhancements, bug fixes for the 250+ systems.

- Ensured testing and validation documentation met established policies, procedures, and compliance guidelines.

- Conducted risk assessments to right-size the validation efforts to meet compliance guidelines.

- Performed periodic reviews to ensure systems remained in a validated state.

- Maintained confidentiality of corporate data, proprietary information, and intellectual property.

- Partnered with interdepartmental groups to ensure quality was an intrinsic element of the entire process.

- IMPACT: Ensured quality and testing documentation was updated and kept current avoiding any criticism by the FDA.

Patti Blackburn, Project Coordinator

| Program Expertise - SNAP - TANF - IMPACT - Medicaid/HIP 2.0 Specializations - Budget Analysis - Statistical Data Analysis - Fiscal Status Reporting - Overall Project Support - Onboarding/Offboarding - Relationship Builder Education and Memberships - B.A. Communications, Purdue University Methodologies - OV&V - Waterfall - Hybrid | Professional Summary Patti has more than 20 years' experience working with both financial projects, personnel projects, and human services projects. She has led multiple areas in Higher Education, such as Business Office Operations, Career Services, Graduate Programs, Student Services, Advising and Research Integrity. Most recently, she has focused her efforts with Budget Analyst/Accounting supporting the State of Indiana’s Operational Verification and Validation (OV&V) project. Patti has worked on the project for seven years is currently responsible for project budgeting, invoicing, on/offboarding, and staff time tracking. |
| --- | --- |
|  | Qualifications for this Role - Over 20 years professional experience - Business Office Operations - Research Integrity & Compliance - AR/AP, Payroll, Staffing experience - State and Federal Regulations - Event Management - Seven years IN FSSA experience - Two years OV&V Budget Analysis - Three years OV&V Program Management - Two years case processing |

Experience

First Data Government Solutions

Indiana Family and Social Services Administration (FSSA) OV&V
Budget/Accounting Specialist/Administrative Support, 09/2019 – Present

Provide financial and overall projects support such as personnel onboarding, state invoicing, and employee time tracking for the Indiana Eligibility Management Project for FDGS, Operational Verification & Validation.

Manage the OV&V and OMPP Project budgets, including time and contract management

Manage the State and Vendor Invoice processes

Communicate monthly financial details to FDGS/Fiserv management

Provide administrative support to the Director, Teams Leads and Staff

Coordinate and participate in hiring and training activities

Direct the on-boarding and off-boarding of staff

Assist in the development of the OV&V Project Deliverables

Coordinate and participate in multiple simultaneous assignments

Support the team with technical issues and securing system access as appropriate

Enter time reports into proprietary time system for all subcontractor staff

Lead and manage tasks, assign tasks to staff, monitor work and ensure quality

Interpret and apply Indiana OV&V Project and FDGS/Fiserv standards for reviewing work

Indiana Family and Social Services Administration (FSSA) OV&V
Project Management Analyst, 11/2016 – 09/2019

Coordinated the reviewing and reporting process of Vendor performance for eight contractors as well as assisted with the transition from old to new Vendors for the Indiana Eligibility Management Project for FDGS, Operational Verification & Validation.

Engaged directly with the state and the state’s Vendors for the IEMP

Facilitated biweekly/monthly meetings with Vendors/partners for system effectiveness

Prepared weekly/monthly/quarterly trend reports for DFR Executive Team

Conducted research and analysis for the statewide benefits eligibility systems

Monitored FSSA email, distributed messages/documents to relative SharePoint folder

Track Resolver Group membership quarterly and as needed with external constituents

Conducted an in-depth review of records for the out-going Employment Services Vendor

Assisted with the transition between incumbent Vendors and new Vendors

Accurately and efficiently completed tasks with high quality and timeliness

Worked independently and within a team without immediate/continuous supervision

Conduent, formally Xerox Business Services

Indiana Family and Social Services Administration (FSSA) C/RCC
HIP 2.0 Eligibility Specialist, 09/2014 – 08/2016

Provide comprehensive eligibility services and support for Indiana’s Eligibility operations. This is the central resource in helping Hoosiers apply for and receive benefits, including SNAP, TANF, Medicaid, HIP 2.0 and Hoosier Healthwise.

Gathered detailed personal and income-based info from applications for public assistance

Provided accurate and completed information to clients for SNAP, TANF and Medicaid/HIP

Reviewed applications submitted and identified required missing client data

Completed verifications that must be collected in support of the eligibility determination

Initiated calls to and responded to calls from clients in the data collection process

Explained forms, program guidelines and answered questions regarding programs to clients

Entered data and navigated through multiple database applications with 100% accuracy

Accurately and efficiently completed tasks with high quality and timeliness

Worked independently of immediate and continuous supervision in a team environment

Indiana University, by Manpower

Research Integrity Office, IUPUI
Project Coordinator, 11/2013 – 07/2014

Conducting research responsibly is taken seriously at Indiana University. Taking a strong, proactive approach to preserving research integrity and preventing research misconduct. The RIO is responsible for assessing research misconduct claims, determining when the research claim needs to move into an Inquiry for fact-finding purposes, and ensuring that the policy and procedures are followed.

- Provided programmatic support to Research Integrity Officer

- Organized, coordinated, and assisted facilitation of research misconduct investigations

- Communicated with internal and external contacts regarding research misconduct

- Coordinated administrative resources for RIO and Senior Project Manager

- Resolved day-to-day issues, compiled meeting materials, managed meeting coordination

- Served as liaison and resources person with Research Support/Technical Services

# State Resources for OV&V Vendor

## State Roles and Resources

FDGS understands the State will provide guidance and approval, collaborate on projects, receive reports, and make ad-hoc requests.

FDGS understand that training materials will be available to those who have access to State systems/tools, but the FDGS Team is expected to remain the Subject Matter Experts (SME). To the extent that they would like to, the State would make these materials available.

Approach to Teamwork and Collaboration

Communication is essential to confirm the successful coordination and collaboration of strategic initiatives, the correct priorities are set and executed on schedule, and there is accountability and productivity for all contractors, subcontractors, Vendors, DFR and DFR designees. Effective communication among all parties and entities can be one of the most challenging aspects of a project. Understanding the communication required between the State agency, project stakeholders, FDGS and other client Vendors is crucial. Our experience has shown any project can have multiple, parallel tracks being pursued by many individual teams, with few project staff having the benefit of the cross-track knowledge of all work being performed.

The FDGS Team understands and appreciates the cost of supporting cross-pollination of ideas, mitigation strategies, issue resolution and basic Vendor relations communications. Based upon our experience, it is imperative Vendor touch points are clearly defined and documented. We recommend the following guidelines when determining if a touch point exists and should be managed:

Is there any task that needs input from another Vendor?

Do any tasks depend upon a task being completed by another Vendor?

Do I need to interact with another Vendor for any of my tasks?

Do other Vendors’ tasks depend upon my tasks?

Do I need to provide any input to another Vendor’s tasks?

The FDGS Team will support and facilitate teamwork and collaboration through Touch Point Management. This methodology will document and address, in detail, the touch point identification process, the standards of status reporting, communication, tracking and the escalation process. Attention to this level of detail reduces risk of duplication of effort and individual entities working at cross purposes. FDGS brings a proven communications methodology that can be leveraged for DFR on the OV&V Project.

We understand the ramifications of communication breakdowns and are diligent about keeping communication channels open and information flowing. We will conduct periodic communication audits in which we review all applicable project communications and recommend changes, as necessary, to confirm the needs of DFR are being addressed throughout the project life cycle.

Addressing Stakeholder Needs and Issues

The FDGS Team has been working in collaboration with DFR and its respective stakeholders to address needs, identify issues and develop resolutions. As the incumbent, we realize the critical importance of stakeholder communication for DFR. As with all the current implemented processes, FDGS is committed to reviewing and identifying any improvements, gaps and enhancements that would benefit the DFR OV&V Project.

Our stakeholder needs and issues assessment on the current implemented plans includes:

Reviewing the current list of stakeholders for DFR to update where appropriate

Reviewing how needs are identified and communicated to ascertain if the processes are efficient, monitored, tracked, recorded, and the process for response is effective

Reviewing how issues are identified and the processes to report, track, and monitor until the issue resolution is operative.

The FDGS Team is dedicated to supporting DFR with the implementation of a plan to address stakeholder needs and issue resolution process that will meet the needs of DFR.

FDGS agrees the State shall provide FDGS with all relevant and necessary access to State systems necessary to perform any of the duties contemplated by the Contract.

## State System Access

FDGS understand the State will provide the Contractor with all relevant and necessary access to State systems necessary to perform any of the duties contemplated by the Contract.

# Security and Risk Mitigation

The FDGS Team realizes the critical need for data security and risk mitigation for the Indiana DFR OV&V Project. In this section, we describe the FDGS processes and activities to implement and monitor risk plans, and the plan to secure and protect the State’s data.

## Risk Management and Mitigation

The FDGS Team agrees to provide an updated Risk Management and Mitigation Plan at least 30 days before the projected go-live date of the contract. Our plan will include the FDGS process for identifying, documenting and reporting risks and risk status to the State.

Figure 35: Risk Management Approach

Figure 35: Risk Management Approach

FDGS’ overall approach to Risk Management and Mitigation covers the initial and ongoing activities that identify risks to the projects at DFR through the tracking and managing of all risks throughout each of the projects. Through early identification and recognition of potential problems, the project can attempt to avoid or minimize a problem through proper actions. The FDGS Team will work with DFR to review and update our comprehensive Risk Management Process.

Development of a Risk Management and Mitigation Plan is a key activity done in conjunction with the development of the overall Project Management Plan (PMP). The Risk Management and Mitigation Plan documents the approach, procedures, and tools used to manage risk associated with the DFR OV&V Project.

The FDGS approach to risk management includes these key components:

Identify – Before risks can be managed, they must be identified. Identification discovers risks before they become problems and adversely affect a project. FDGS has developed techniques for surfacing risks by the application of a disciplined and systematic process that encourages project personnel to raise concerns and issues for subsequent analysis.

Analyze – Analysis is the conversion of risk data into risk decision-making information. Analysis provides the basis for the DFR Project Director to prioritize and work on the "right" risks. This step includes determining probability of occurrence, and assessing potential magnitude, to determine which risks warrant the highest level of attention.

Plan – Planning turns risk information into decisions and actions (both present and future). Planning involves developing actions to address individual risks, prioritizing risk actions, establishing an owner responsible to address each risk, and creating an integrated risk management plan. The plan for a specific risk could take many forms. Risk response strategy examples are depicted in Figure 36:

Figure 36: Risk Response Strategies

Track – Tracking consists of monitoring the status of risks and taking action to mitigate risks. Appropriate risk metrics are identified and monitored to enable the evaluation of the status of risks themselves and of risk mitigation plans.

Control – Risk control or abatement corrects for deviations from planned risk actions. Once risk metrics and triggering events have been chosen, there is nothing unique about risk control. Rather, risk control melds into project management and relies on project management processes to control risk action plans, correct for variations from plans, respond to triggering events, and improve risk management processes.

Communicate – Risk communication lies at the center of the model to emphasize both its pervasiveness and its criticality. Without effective communication, the risk management approach cannot be viable. While communication facilitates interaction among the elements of the model, there are higher-level communications to consider as well. To be analyzed and managed correctly, risks must be communicated to and between the appropriate organizational levels and entities. Because communication is pervasive, our approach is to address it as integral to every risk management activity and not as something performed outside of, and as a supplement to, other activities.

### Risk Identification and Mitigation

Project risks are identified, monitored, and managed throughout the life of each project. There are various areas that can affect a project's risk level. The following are examples of topics to be considered when assessing risk:

The contract, schedule, and budget

The technology used on each project

The environment in which each project is executed

How well the project fits the culture or business area or strategic objectives

The degree of change that will result from each project

The size of the population or systems affected – e.g., division or agency, state employees or the public, etc.

The legal and regulatory implications of error

FDGS recommends identified risks are documented, maintained, and monitored in our project management tool detailed in Project Management Tools and in Risk Tracking, Management and Reporting Tools. The FDGS Team will work with DFR to determine the most appropriate data fields to collect for the tool and standardize the risk request form for use with the DFR OV&V Project. Further, FDGS will ensure any documentation is maintained securely in accordance with DFR policies.

Risk Identification

Risks are identified through a variety of means:

Table 68: Examples of Risk Identification

| Identifying Risks |  |
| --- | --- |
| Project deliverable descriptions and specifications | Risk is inherent in any new project, often because the product or process being created is completely new. In situations such as this, it is wise to look at the proposed product or service descriptions and specifications to determine if there are any areas that have the potential for risk. |
| Project Documents | Reviewing documents such as project work plans, budget estimates, staffing plans, assumptions and constraints, etc., may bring to light areas of risks that were not immediately apparent at the time of creation. |
| Subject Matter Expert interviews | Talking to subject matter experts and reviewing historical project files will give the team an indication of where risk may lie. |
| Brainstorming sessions | Getting key project team members together into a room and documenting thoughts, free of immediate criticism, has the potential to generate ideas. Such meetings help team members understand various perspectives and can help the team better understand the big picture, including the priorities of the project. These ideas can then be categorized and evaluated. |
| Analogy comparisons | Examining lessons learned from similar projects can help identify potential risk areas for the project at hand. |

Risk identification is an ongoing task throughout each project’s life cycle. All project staff is responsible for identifying and documenting potential risks. The FDGS Project Manager has the primary responsibility for sponsoring risk identification activities and collecting the identified risks for analysis.

Formal risk meetings will be conducted by the FDGS Team as part of the Monthly Briefing with the DFR Director. Other risk management meetings may be scheduled independent of the monthly status meetings, as needed. The risk meetings frequency will be established in collaboration with DFR.

The FDGS Team will log new risks to the risk register and assign a status of “New.” The FDGS Project Manager, in conjunction with the DFR Director, will review the risk to confirm the title and description clearly indicate the concern, likelihood of occurrence (if known), and possible consequences.

The Project Manager is responsible for coordinating the review and validation (i.e., identified risk is not a duplicate risk; the identified risk is worth analyzing for impacts and possible mitigations/contingencies) of the identified risks. Additional information may be required from the originator before making a determination of the validity of a risk. Invalid risks remain in the risk register to lessen the likelihood of duplicative efforts in the future but are marked as deleted. If a risk has been marked as deleted, the Project Manager will notify the risk originator and explain the reasoning behind the deletion.

Risks that may affect the project will be identified and organized into high-level categories. These categories will be well defined and will reflect common sources of risk for the business or application area. Categories include:

Table 69: Risk Categories

| Risk Categories |  |
| --- | --- |
| Technical | Examples include reliance on unproven or complex technology, unrealistic performance goals, changes to the technology proposed, integration with existing systems, and changes to industry standards during the project. |
| Schedule | Examples include the ability of the project team to meet key deliverable dates based on scope changes and/or resource unavailability, and overall accuracy of the planned project schedule. |
| Cost | Examples include additional costs required to allocate additional or different staff resources, changes in approach that require additional resources (staff and dollars), and solving design, application program, or operational problems. This category is highly dependent upon schedule risks. |
| Project Management | Examples include poor allocation of time and resources, inadequate quality of the project plan, and/or lack of sound project management practices. |
| Quality | Examples include little or no allocation of resources to quality assurance related tasks such as establishing and documenting project management, deliverable and staffing expectations, interim and final deliverable reviews, independent testing, or lack of defined industry accepted standards and methodology. |
| Organizational | Examples include cost, time, and scope objectives that are internally inconsistent, lack of prioritization of tasks or projects, inadequacy or interruption of funding, and resource conflicts with other projects in the organization. |
| External | Examples include a shifting legal or regulatory environment, labor issues, changing state priorities and federal-related risks. Vendor contract risks are also considered in this category, including contractor relationships, type of contract, and contractor responsibilities in case of under-performance of project deliverables. |

Risk Mitigation

The FDGS Team will assess level of control, overall exposure, and priority for each risk. Risk analysis will be performed for all identified risks. The qualitative and quantitative detail is captured in the risk register. Risk analysis extends the value of the understanding, documenting and reporting on overall project risks by attempting to assign each risk to a numerical scale. The following figure depicts FDGS’s Risk Analysis Process.

Figure 37: Risk Analysis Process

Risk planning consists of the development of detailed plans for either mitigation or contingency actions for a specific risk; especially those determined to be the highest priority risks based on our qualitative and quantitative analysis. The risk response planning is presented for discussion at status meetings. At this meeting, the Project Manager will discuss the impacts and possible mitigation and contingency options. If the Project Manager decides risk actions are warranted, a Risk Owner is assigned (or confirmed) and tasked with creating the appropriate mitigation and/or contingency action plans. This information will be captured and updated by the Project Manager.

The risk action plans are reviewed during monthly status meetings which include risk management to verify they are feasible and appropriate for the severity and ranking of the risk. The Project Manager can determine if further information is needed to better determine what actions to take.

Risks that cannot be influenced by any act of the project or project management are considered accepted. In these cases, the risk will be monitored, but no effort is expended towards mitigation or contingency actions. The Project Manager will determine if a risk should be accepted or escalated to DFR Management, as appropriate.

The Risk Owner will develop a risk mitigation plan. The following information is documented in the risk mitigation plan(s).

The risk to be mitigated

Selected mitigation strategies to be implemented

The desired outcome of the mitigation activities

When each mitigation activity will commence (what is the trigger event)

How and when (frequency of) the mitigation activities will be tracked

Who is responsible for the mitigation activities

Who is responsible for tracking mitigation effectiveness and how is effectiveness measured

When will the mitigation activities cease (by a certain date or when a specific desired effect has occurred)

The Risk Owner is responsible for informing the Project Manager of any activity plan updates. The Risk Owner will notify the Project Manager of any changes made to the plan, and the FDGS Team will review all changes made and update the risk accordingly. The Project Manager also reviews the status of action planning activities in advance of the weekly status meeting, the monthly status meeting, and the monthly DFR Executive Briefing meeting.

### Mitigation Plan Implementation

Plan implementation is the act of executing the decisions made and documenting the decisions in the risk mitigation plan(s). A mitigation plan is tied either to a trigger event and executed upon that event occurring or may be implemented immediately.

The Risk Owner has the primary responsibility for monitoring the trigger events associated with mitigation or contingency actions. The Project Manager assists with tracking triggers as part of the regular risk status review during the regularly scheduled project meetings. When the trigger event occurs or is imminent, the Risk Owner initiates the plan and notifies the Project Manager of the plan execution. The Risk Owner notifies all parties identified in the contingency plan and confirms all activities are coordinated. The Risk Owner also takes the specific measurements to determine the effectiveness of the activities. If it appears the activities are not producing the desired effect, the Risk Owner notifies the Project Manager and proposes changes to address the deficiencies.

The Risk Owner informs the Project Manager of the updates and changes. The Project Manager reviews the actions being taken (actual date of trigger event, etc.). In some cases, the actions also may be tracked in the one or more of the Vendors’ project work plans to support appropriate visibility. Action plan activities and their effectiveness are monitored during status meetings.

### Risk Tracking, Management and Reporting Tools

FDGS is proposing Microsoft Office 365 as our project management tool for tracking, managing and reporting risk. Risk tracking and control follows the progress of the risk and its probability, as well as the status of any mitigation and contingency strategies that have been executed. When changes to the risk profile occur, the basic cycle of identify, analyze, and plan is repeated. Existing action plans may be modified to change the approach if the desired effect is not being achieved. The following graphic is an example of the risk request form.

Figure 38: Risk Request Form Example

The tool supports the details of the risk and allows for attachments of documents to support the risk in addition to risk notes. Once the risk request form is completed and submitted, it is added to the risk log. Risks are assigned to individuals and the tool is designed to notify the risk owner of a new risk.

The Risk Owner informs the Project Manager with appropriate risk status updates as needed. The Project Manager is notified through the tool of any updates. The Project Manager reviews the updates to verify they reflect the current risk state. The Project Manager provides status reports of risk activities to the Project Team at the status meeting and discusses the effectiveness of the current action plans. The following example illustrates the risk dashboard that will support the risk status and reporting.

Figure 39: Risk Dashboard

The Project Manager is notified whenever there is a significant change to a risk’s profile and makes recommendations to address changes in the action plans. Recommendations to improve the effectiveness of the plans are discussed at the monthly status meetings. Risks are closed when the risk event actually occurs, or it is no longer applicable. At this time, action plans are halted, and the status is changed to “closed.”

Escalate Risk

The Project Manager is responsible for maintaining the risk reporting and escalation process. If consensus cannot be reached within the OV&V Project Team regarding a risk, the team will escalate it to the next higher authoritative level for resolution. The Project Manager will discuss the status of the risk with the DFR Director. If appropriate to escalate, the risk will be scheduled for the next meeting at the appropriate level. In the event the risk is an immediate risk, the DFR Project Manager reserves the right to immediately escalate the risk to the DFR Director for immediate resolution.

Risk Communications

Communications regarding risks are continuous throughout the project’s life cycle both through verbal and written reports. A summary of the risk status is provided in the Monthly Status Report. In addition, risk management activities are discussed at monthly status meetings and include informal identification and status of individual risk activities and assignments. The Project Manager can produce risk register at any time. All open risks and any action plans are reviewed with the Project Manager. Current risk status and the results and effectiveness of mitigation or contingency actions are reviewed, along with the status of risk trigger events and risk profiles. Risks are also addressed during project status meetings and DFR Executive Briefing meetings.

The Risk escalation process and procedures mirror the Issue Management as detailed in the Issue and Communications Management Plans.

### Benefits of Risk Management

With the complexity of the project undertaken by DFR, taking the time to identify, track and manage risks across these projects provides a significant increase in the success of the overall program. The FDGS Team includes this approach in our day-to-day activities as we monitor each Vendor. If all goes as planned, the risk mitigation and contingency plans are executed smoothly and without much noticed. However, from our experience at DFR, and across so many other projects, we know that not planning for potential risks can bring many projects to a halt.

By maintaining a steadfast commitment to the ongoing identification and tracking of risks across the DFR enterprise, we minimize surprises and increase success for all your projects.

## Ensuring Data Security

The FDGS Team is familiar with the current policies and procedures in place at FSSA to secure and protect the State’s data, especially Protected Health Information (PHI) and Personally Identifiable Information (PII). We will continue adhering to these—or to more recently published—data security policies and procedures from the State.

The FDGS Team agrees to provide an updated Data Security Plan at least 30 days before the projected go-live date of the contract. Our plan includes the FDGS process for securing, protecting and destroying PII, PHI and other sensitive data. All current and new team members are required to review the current FDGS Data Security Plan and any future updates as they are published, as well as complete any State-required data security training and accept the State data security agreement, just as its own employees must do.

FDGS is keenly aware of the importance of data security. As the world’s largest processor of credit card transactions, data security is a fundamental business practice for Fiserv. We understand the significance of confidentiality and comply with all applicable federal and state regulations pertaining to protection of customer data.

Fiserv has aligned itself to the NIST Cybersecurity Framework (CSF), which is a cybersecurity framework based on a subset of NIST SP 800-53 Rev 4 controls. These controls closely align to ISO 27001-2013 controls; the International Organization for Standardization’s code that establishes guidelines and general principles for initiating, implementing, maintaining and improving information security management in an organization. Our policy has been analyzed against the requirements of the Health Insurance Portability and Accountability Act (HIPAA) and is compliant.

All Fiserv employees and contractors with access to customer data are required to review and sign-off on the Information Security End User Policy and the Standard Operating Procedure: Privacy & Protection of Personal and Business Confidential Information. These documents are based on relevant sections of the Information Security Policy. The Information Security Policy itself is posted on the corporate intranet where it is accessible to employees. By contract, third-party Vendors who have access to customer data must sign an amendment agreeing to meet or exceed Fiserv security policies and standards, which includes employee training on those policies. In addition, contractors must be trained on and agree to Third-Party Employees Privacy/InfoSec Operating Procedures.

Fiserv supports workforce privacy and security awareness through training provided by Fiserv Corporate Security and is mandatory for new hires (during the first 90 days of employment) and annually thereafter for existing staff (see Figure 40). All Fiserv employees, contractors and subcontractors must complete an online training each year, so FDGS always provides DFR with a team who understands the importance of security and privacy. This training covers Fiserv security policy and clarifies exactly what is confidential information and what constitutes disclosure of such confidential information. The training also details the civil and criminal sanctions that can be applied to either Fiserv or individuals responsible for a data breach, or both.

Figure 40: Fiserv Security Training Examples

When we identify an information security risk, we follow an aggressive and disciplined process to remedy or mitigate the risk. Fiserv has established a corporate-wide Governance, Risk & Compliance group, reporting up to the Senior Vice President of Enterprise Security, Risk & Compliance, to identify and mitigate any information security risks. We mention this because security is not something Fiserv takes lightly; it is a core tenet of our corporate structure. As one of the largest transaction processors in the country, you and your families trust in Fiserv every day, whether you know it or not, to safeguard your purchases and your information. We train our staff annually and take specific measures to minimize security threats.

Each member of the FDGS DFR FDGS Team, whether a FDGS/Fiserv associate or a sub-contractor is responsible, for understanding and complying with all relevant FSSA policies. Each team member must:

Pass a background check commensurate with the duties of their position prior to being granted access to sensitive data, and which aligns with State contract requirements

Complete the FSSA Workforce Contractor Privacy training including all refresher sessions

Complete Cybersecurity Awareness training including all refresher sessions

Review and sign the Information Resources Use Agreement (IRUA)

Complete annual HIPAA refresher training

In our role as your OV&V Vendor, our access to project sensitive information will be safeguarded. If we suspect any sort of violation or breach, the FDGS Team agrees to follow the protocols set forth by the Indiana Office of Technology (IOT) security policies, as well as all FSSA-specific policies defined within the final contract (similar to those documented within the Sample Contract, Section 12, F. Improper Disclosure, Security Incident, and Breach Notification).

FDGS takes extreme measures to verify our staff and our technologies are not impacted. For example, our staff has:

Annual security training

Bit locker protected laptops

Laptops with USB ports deactivated

Security monitoring over email to validate Personally Identifiable Information (PII) is not distributed

Mandates to only use encrypted flash drives

The FDGS Team will be knowledgeable and equipped to keep your data secure.

# Service Levels and Performance Management

In support of affordability and focus on quality, the FDGS Team agrees to the requirements in the following table.

Table 70: FDGS Response to Service Levels and Performance Management Requirements

| Requirement | FDGS Response |
| --- | --- |
| Service Levels and Performance Management 10% of the Contract’s potential remuneration will be earned through the Contractor meeting certain mutually agreeable service levels. Therefore, each month, the Contractor shall invoice for 90% of the Contractor’s monthly charge (100% of the monthly charge minus the 10% withhold amount) pending verification of the Contractor’s performance against the Performance Metrics described in the Performance Metrics Table. Service levels will be developed, in part, based on Respondents’ proposed metrics. | FDGS agrees 10% of the potential remuneration will be earned through meeting certain mutually agreeable service levels. We will invoice for 90% of our monthly charge pending verification of our performance against the performance metrics. |
| Validation of Performance to Invoice for Amounts Withheld Each month, the Contractor shall submit the requisite reporting to support verification of performance no later than the 15th calendar day of the following month to the State. Following the State’s verification that Contractor successfully met the requirements for all Performance Metrics in a given month, the Contractor may invoice the State for the withheld funds described above with the subsequent month’s invoice (for example, if Contractor successfully meets all the Performance Metrics for January, and verification is completed in February, the portion of the January invoice that was withheld can be claimed with the February invoice). Verification of Contractor’s success or failure to achieve Performance Metrics may be performed by the State or by a designated State contractor. If a report listed in the Performance Metrics table is discontinued at the State’s request, the associated Performance Metric shall not be enforced or factored into withhold calculations. | FDGS agrees to submit the requisite reporting to support verification of performance no later than the 15th calendar day of the following month to the state. FDGS agrees to invoice the state for the withheld funds with the subsequent month’s invoice, following State verification we have successfully met the requirement for all Performance Metrics in a given month. |
| Failure to Meet the Service Levels for One or Two Metrics – Corrective Action Plan If Contractor fails to meet the requirements for one (1) or two (2) Performance Metrics (“missed Metric(s)”) in a given month, the Contractor must submit a Corrective Action Plan (CAP) to the State within fifteen (15) calendar days following the documentation of failure to meet the Metric(s). The State shall review and make reasonable efforts to approve the CAP within ten (10) calendar days of the CAP being received. The State will continue to withhold funds for the month in which the Contractor failed to meet the missed Metric(s) and all subsequent months until Contractor demonstrates that the CAP has been implemented and further successfully meets the missed Metric(s) for two consecutive months following the implementation of the CAP. | FDGS agrees if we fail to meet the requirements for one (1) or two (2) Performance Metrics in a given month, we will submit a Corrective Action Plan (CAP) to the state within fifteen (15) calendars days following the documentation of failure to meet the metrics. FDGS agrees the State will continue to withhold funds for the months in which we fail to meet missed Metric(s) and all subsequent months until we demonstrate the CAP has been implemented and further successfully meets the missed Metric(s) for two consecutive months following implementation of the CAP. |
| Successfully Meeting One or Two Missed Metric(s) and Invoicing for the Withheld Amount Following verification that the missed Metric(s) have been met for two consecutive months as described in Section 14.2 above, Contractor may invoice the State for release of all withheld funds. | FDGS agrees we may invoice the state for all withheld funds following verification the missed Metric(s) have been met as described in section 14.2 of the RFP 22-69735, Attachment K. |
| Failure to Meet the Service Levels for Three (3) or More Metric(s) – Permanent Withhold If Contractor fails to meet three (3) or more Performance Metrics in any given month, the State shall permanently retain the 10% withheld for that month’s invoice. Withheld amounts permanently retained by the State under this provision are not penalties or damages, but rather the payment of lower amounts for lower quality performance and value of services delivered by the Contractor under this Contract. | FDGS agrees failure to meet three (3) or more Performance Metrics in any given month, the State shall permanently retain the 10% withheld for that month’s invoice. |
| Failure to Meet the Service Levels for Same Metric(s) for Three Consecutive Months – Permanent Withhold If the Contractor fails to meet the same Performance Metric for three consecutive months, the funds withheld for those months shall be permanently retained by the State due to overall diminished quality and value of services delivered by the Contractor under this Contract. | FDGS agrees if we fail to meet the same Performance Metric for three consecutive months, the funds withheld for those months shall be permanently retained by the State. |

As we have done throughout our tenure with the DFR, we look forward to collaborating with DFR and their Vendors with a focus on quality delivery of services which support the State of Indiana goals, initiatives and imperatives.