The following timeline is a sample of the key stages of an Axon implementation for Axon Body 3 and Axon Fleet cameras.

| Key stage | Expected Date  of COmpletion | |
| --- | --- | --- |
| Initial Planning/Coordination | | @Month to @Month @Year |
| Assign Project Manager | |  |
| Create Project Plan | |  |
| Grant Axon Evidence Administrative Access | |  |
| Supply Document Packet | |  |
| Conduct Kick-Off Meeting | |  |
| Perform Site Survey (Dock, Bandwidth, and Installation Assessment) | |  |
| Deliver Axon Hardware | | @Month to @Month @Year |
| Implementation/Configuration Tasks | | @Month to @Month @Year |
| Create User Accounts in Axon Evidence (Roles and Permissions) | |  |
| Inventory, Assign, and Test Axon Docks | |  |
| Register and Configure Dock | |  |
| Install and Test Axon Evidence Docks | |  |
| Assign Cameras | |  |
| Create Upload Test Video to Axon Evidence | |  |
| Install Axon Mobile Apps | |  |
| Install MDT Application | |  |
| Trouble Shoot Outstanding Issues | |  |
| Create Draft Deployment Plan | |  |
| Complete Video Policy Set Up | |  |
| Training | | @Month to @Month @Year |
| Download Applicable Applications | |  |
| Perform Pre-Deployment Training with Instructors | |  |
| Perform Pre-Deployment Training with Administrators | |  |
| Perform End-User Training | |  |
| Perform Axon Evidence Training | |  |
| <<clientShort>> Go-Live Roll Out | | @Month to @Month @Year |
| Perform Wave Training | |  |
| Perform Make-Up Training (Optional) | |  |
| <<clientShort>> Go-Live Completion | | @Month to @Month @Year |
| Conduct Post Deployment Meeting | |  |
| Initial Planning/Coordination | | @Month to @Month @Year |
| Deliver Axon Hardware | | @Month to @Month @Year |
| Implementation/Configuration Tasks | | @Month to @Month @Year |
| Training | | @Month to @Month @Year |
| <<clientShort>> Go-Live Roll Out | | @Month to @Month @Year |
| <<clientShort>> Go-Live Completion | | @Month to @Month @Year |