RFP 20-1351

Payment Processing Services

ATTACHMENT O- RESOURCE USAGE GUIDE

Instructions:

Please supply all requested information in the yellow-shaded areas and identify any exhibits or attachments that have been included. Label all exhibits and attachments and which section and question they pertain to.

Resource Hours

- Please include the estimated resource levels for the Contractor Project Team, State Entity Project Team and the IOT Project Team during implementation and period of time post go-live by completing the table below.

| Table 1: Contractor Project Team and State Project Team Resource Hours Instructions: Please provide the number of hours the Respondent expects to commit to the project, and the number of hours estimated for State resources. Ranges of hours are acceptable. These amounts should be based on the functionality the State Entity User desires, included in the Technical Proposal (Attachment F). |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Assumptions: Any assumptions related to the number of the Respondent Project Team, State Entity User Team and the IOT Project Team staff, roles of staff, and duration of involvement used in the development of the resource hour estimates should be included here: VPS Response: The hours below are an average per Department for the conversion of Indiana Interactive services listed in this RFP. VPS will work with the State Agencies to reduce the required hours that are allocated to the State Entity and IOT Project Team where applicable based on the required SOW. For the avoidance of doubt, the current State Entities that are processing through the VPS payment platfrom will not incur any conversion resourse allocation to a State Entity or IOT Project Team. |  |  |  |  |  |  |  |  |  |
| Team | Requirements / Process Mapping | Development & Configuration | Testing | Training | Data Conversion | OCM & Comms. | Go-Live Preparation & Execution | Production Stabilization | Total |
| Respondent Project Team | 5 | 15 | 10 | 5 | 5 | 5 | 10 | 5 | 60 |
| State Entity User Project Team | 5 | 0 | 5 | 5 | 0 | 0 | 5 | 5 | 25 |
| IOT Project Team | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 5 |
| Total Hours by Project Phase: | 15 | 15 | 15 | 10 | 5 | 5 | 15 | 10 | 90 |

- Please include the anticipated resource hour’s levels for the State Entity User and IOT Project Teams based on typical Project role by completing the table below. Any comments related to the anticipated hours or phase-specific involvement, or any assumptions, should be noted in the Additional Respondent Comments column.

Table 2: Anticipated Hours by Project Role

| Project Role (e.g. Project Sponsor, Project Manager, Conversion Lead, etc.) | Estimated Hours Per Month (Ranges Are Acceptable) | Estimated Number of Individuals Required for Role | Additional Respondent Comments |
| --- | --- | --- | --- |
| PROJECT MANAGER | 30 | 1 |  |
| TECHNICAL MANAGER | 25 | 1 |  |
| OPERATIONS MANAGER | 25 | 1 |  |

- Provide the overall estimated split/division of the work effort as shared between the State Entity User, IOT and the Contractor Project Teams (e.g., the IOT owns 5% of the work effort, State Entity User owns 15% and the Contractor owns 80% of the work effort), along with any narrative to support this estimate.

Comments:

Table 3: Anticipated Work Effort Division

|  | State Entity User Project Team | IOT Project Team | Contractor Project Team |
| --- | --- | --- | --- |
| Estimated Number of Individuals Required for Project Team | 3 | 1 | 6 |
| Percentage of Work Effort Owned | 15% | 5% | 80% |

## Resource Management Plan

- Please describe the resource management plan, and how Contractor and State resources will be managed throughout the project. Provide context based on the estimated number of hours indicated in Tables 1 and 2.

Comments: