Respondent:

Business and Decision North America (PA) Inc.

Instructions:

Request for Proposal (RFP) 0000000748 is a solicitation by the State of Indiana in which organizations are invited to compete for contract amongst other respondents in a formal evaluation process.  Please be aware that the evaluation of your organization’s proposal will be completed by a team of State of Indiana employees and your organization’s score will be reflective of that evaluation.  The evaluation of a proposal can only be based upon the information provided by the Respondent in its proposal submission.  Therefore, a competitive proposal will thoroughly answer the questions listed.  The Respondent is expected to provide the complete details of its proposed operations, processes, and staffing for the scope of work detailed in the RFP document and supplemental attachments.

Please review the Scope of Work included in RFP Section 1.4 and supplemented with Attachment I – Minimum Requirements carefully.  Please describe your relevant experience and explain how you propose to perform the work.  For all areas in which subcontractors will be performing a portion of the work, clearly describe their roles and responsibilities, related qualifications and experience, and how you will maintain oversight of the subcontractors’ activities.

Respondents must organize their proposal in the exact order of questions provided in this document followed by their answers. While text boxes have been provided below, the Respondent may respond in the format of their choosing provided their response maintains the order proposed in this template. A completed Technical Proposal is a requirement for proposal submission.  Failure to complete and submit this form may impact your proposal’s responsiveness.

- Minimum Requirements (Refer to RFP Section 1.4)

For each minimum requirement listed in RFP Section 1.4, please clearly explain how the Respondent meets the requirement. For each project described, please be clear about the client, your role on the project, whether you were the prime contractor or subcontractor, and time period the relevant work took place that meets the requirement. Please note that the State of Indiana, Department of Correction offender population size is approximately 28,000 offenders including men, women, adult and juvenile offenders.

The selected offeror is expected to provide high-performing, skilled development teams. Critical elements will be:

• High productivity

• High quality work

• Collaboration and cooperation with other teams and participants

• Technical skills and expertise as necessary (see below)

• Estimation and planning skills

• Innovation and creativity in problem solving

The minimum requirements are:

- Proposed Solution:

- The Respondent’s proposed solution(s) must have been successfully implemented, in its entirety (including successful data conversion), in at least one other State Department of Correction with similar offender population size.

- The Respondent’s solution must have the ability to at least interface with market leading platforms such as Microsoft Dynamics, Salesforce, etc.

- The Respondent’s solution must be configurable, scalable, and expandable and include iterative development and implementation sprints or cycles.

- The Respondent’s proposed solution must be maintainable (either by the vendor or the State) with the ability to enhance and upgrade as needed and determined by the IDOC.

- Proposed Team:

- The Respondent’s proposed team must have successfully implemented the proposed solution for at least one other State Department of Correction with similar offender population size.

- The Respondent’s proposed team must include a Project Manager that is a PMI certified, Project Management Professional (PMP).The project manager should have participated as the project manager on a project that successfully implemented the proposed solution for at least one other State Department of Correction.

- If applicable, the Respondent’s proposed team of vendors must have worked together on development and implementation in at least one other State Department of Correction on a similar project with similar offender population size.

- The Respondent’s proposed team must assume key resources will be onsite at IDOC Central Office for approximately 80% of the hours spent on the project, weekly. Key resources at a minimum include the Project Manager or designee and designated technical resources.

- The Respondent’s key resources whether remote or onsite, must be available at a minimum 8:00am – 5:00pm, Eastern Time Zone.

Mi-Case Response to Section 1 begins below:

Mi-Case is in the business of correction technology because we believe in the mission of State correctional agencies who have a critical public safety responsibility in which they are to take the broken and the core criminal element and provide treatment, education, and individualized case planning so that they will function as productive citizens and never commit another crime.  Our system was developed specifically for corrections agencies such as the Belgium Ministry of Justice, the Maryland Department of Public Safety and Correctional Services, and as of December, 2019, the Arizona Department of Corrections.  Combining these 3 correctional entries, the Mi-Case OMS solutions todays manages over 70,000 offenders incarcerated and 80,000 on probations and parole.  Our system performs flawlessly each day in managing the daily movements of offenders and performing critical tasks such as sentence calculation.  We understand the needs of correctional specialist, correctional officers, juvenile counselors, administrators, and parole officers and the work they perform each day.  Mi-Case has been built for them and delivers the needed system functionality to properly manage each offender.

Mi-Case would alike to assure the IDOC that we will have a PMI certified PMP leading this project.  All of our project managers are required to be PMP certified to ensure that they are both well-seasoned professionals as well as experts in the proper project management methodologies. In addition, all of our PM are required to take ongoing PM classes to continue to refine their skills and maintain their certification.  You will read more about the Mi-Case Project Management approach in this RFP attachment F Section 9 submission.

In the following pages you will clearly see how the Mi-Case OMS interfaces with all solutions including Dynamics, Salesforce, and every Public Safety system in the nation.  Without a doubt, the Mi-Case OMS is fully scaleable to meet any increase in usage that IDOC envisions including by the Indiana localities.  Finally, you will see that the Mi-Case application is built so that IDOC can focus on the business of Corrections.  We want IDOC to dream big – we want IDOC to think about how Mi-Case can help with re-entry and programming.  We want new functionality everyday to be built into the system for the Correctional professional.  This allows IDOC to focus on your core responsibilities and we at Mi-Case handle the software development, maintenance and the running of the system in the cloud of your choice with an up time of 99.99%.  No costly downtime, no explaining why the system is not available, and no worrying about finding technology staff to perform these functions.  Arizona DOC is now enjoying this new OMS model and it allows their technology staff to perform responsibilities and work that their prior legacy system would not allow them to complete.  And Arizona DOC users are getting functionality that they only could dream about for years out of their OMS computer application.  Mi-Case would be the best partner for IDOC to receive these same benefits!

Let us describe to you – the Mi-Case OMS Advantage.

CAPABILITY ONE: TOP LEVEL CUSTOMER SERVICE WITH INDUSTRY EXPERTS

As IDOC undertakes the effort to implement a comprehensive, fully integrated OMS, it is fundamental to the success of the project that the IDOC selects the right partner. If not done correctly, implementation of the new system can pose significant risks to public and institutional safety, while burdening both the IDOC and the Indiana taxpayers with substantial cost.

Mi-Case prioritizes providing top-level customer services. It is core to who we are as an organization. From the beginning we know that this endeavor represents a significant change for you. Leveraging over 26 years providing consulting and system implementation services worldwide for government entities and out team members with deep experience in the corrections domain, we are here to help guide you through that change as smoothly as possible.

More specifically, Mi-Case has assembled a multidisciplinary client service team, under the leadership of the Customer Service Representative and Project Manager. As demonstrated in our Response, our highly skilled resources have over 200 years of collective experience in enterprise software deployments and correctional knowledge. Our team is experienced and tenured. We are confident you’ll find our team will provide outstanding value to the program.

In addition, our team will not only act as your integrator but also as change agents, where appropriate, with your business teams. We understand that it is not only important to successfully implement this project from a technology standpoint, but also to set the foundation for improved business process for the IDOC to benefit from a modern OMS. As our client references confirm, our proven ability to implement an OMS solution provides the IDOC with the confidence that the Mi-Case solution will be its last OMS replacement project.

Finally, The Mi-Case team are the only team in the industry that can boast of the most recent successful OMS implementation in the last 2 years; meaning IDOC can access a team with the drive to succeed, a team with the most recent experience of OMS implementation and a team with the knowledge of the most recent technology advancements in the industry. In short, a winning, successful and powerful partner for IDOC.

CAPABILITY TWO: EXTENSIBLE AND FULLY INTERFACEABLE TECHNOLOGY

The Mi-Case OMS provides a modern, comprehensive, web-based framework that provides a complete OMS solution for a large picture view of the incarcerated population and more effectively manage processes from intake to release correctional agencies. Our history of zero-failed implementations centers on several core features.

Interfaces and Bi-Directional Data Flows

First, the Mi-Case open technology platform integrates with other systems to allow the sharing of data across multiple applications and users. With its full set of web API and web services, the Mi-Case Framework exposes key data points to ease the development of interfaces needed for good public safety, By working closely with our customers, the Mi-Case Framework is able to interface to both industry standard systems and data sets, alongside very specific single-agency use interfaces. For example, the IDOC can benefit from our developed interfaces for:

· Social Security Administration reporting

· ‘Livescan’ Fingerprinting systems

· ‘Appriss’ VINE (Victim Notification)

· Keefe Commissary Canteen and Banking

· HL7-Compliant Medical feeds

· And many more…

While this is not an exhaustive list, it demonstrates how Mi-Case has worked with our industry partners to successfully deliver interface and bi-directional data flows. As previously stated, Mi-Case commits to developing the interfaces detailed in the RFO solicitation.

Evergreen IT Methodology

Second, Mi-Case practices an Evergreen IT methodology, based on the central belief that an organization’s hardware and software should always be up to date, iterating its systems to adhere to the latest industry versions.

As part of our Evergreen IT approach, Mi-Case recommends a fully hosted solution, thus allowing hardware refreshes and scalability to no longer be the concern of the IDOC. This model refreshes the operating systems, hardware, network and related infrastructure components of the solution on a scheduled basis to keep up to date with advancing technologies.

Cloud-Ready

Third, the Mi-Case OMS is truly cloud ready. Whether that be, private, public or a hybrid cloud, Mi-Case can distribute the Mi-Case framework into any industry standard approach for cloud infrastructure. As a Microsoft Azure partner, Mi-Case can deploy to an Azure instance in hours. In fact, we recently engaged with Microsoft to provide a route for our clients to access the Government Azure Cloud service.

Mi-Case can quickly tune the Mi-Case OMS based on system utilization and performance. This offers an elastic, load-balanced environment to allow the Mi-Case framework to be auto-extended to meet the user experience needs of our clients during heavy-load periods.

Secure and Robust

Finally, Mi-Case is forward thinking when it comes to security. We have implemented best practices such as encryption-at-rest and in-transit, as well as continuous scanning of the Mi-Case framework to reveal security flaws. We share those results with our customers and quickly react to any issues with our on-site/near site dedicated teams. Moreover, IDOC can be confident that the solution is both FedRAMP compliant and meets the strict CJIS compliance rules for storing and sharing data within the cloud.

As a best-in-breed solution with long-term proven success in the corrections environment, the Mi-Case solution provides an effective, standardized, easy to use system that will allow the IDOC to successfully fulfill its mission and manage is programs, while representing the most advanced technology available.

CAPABILITY THREE: A DEFECT-FREE DRIVE & PROVEN APPROACH

The approach to the OMS project is critical. If not done properly, the State risks a project that runs over budget and fails to make needed deadlines resulting in potential funding cuts, safety risks and operational challenges. By adhering to a proven project management and implementation approach, Mi-Case provides a framework for long-term success.

Specifically, our approach employs a robust project initiation and management plan leveraging insights from past OMS engagements and considering the long-term implications of each decision made. Based on our experience with other states, our deployment methodology details the specific techniques we employ at each project phase and references the associated procedures and tools for the full life cycle of the project delivery. Today, we attribute our consistent on-time, on-budget implementation success to the deployment and utilization of the appropriate levels of governance with the associated policies and procedures.

Next, a significant part of the IDOC’s long-term success on the Mi-Case platform will be a function of the ability for the IDOC to make configuration updates without cost overruns. Mi-Case has enhanced its ability to manage the end-to-end process using one configurable solution, a strong sentence calculation component and a write-once-use-many approach to making offender information available. This approach has created efficiencies and removed the human element to create a more accurate system that enables users to focus more on their respective roles than data entry

Third, Mi-Case considers every defect a waste of time, energy and money. While a few defects might be something government departments expect, we see software defects as a major impediment to a positive implementation. As a result, we are driven to continue pursuing a defect-free or nearly defect-free approach to OMS implementation.

Finally, as the IDOC embarks on this high profile endeavor - the complexity of which from an IT organizational change perspective, is something the IDOC may not have been involved with since at least the development of the current OMS – it is crucial that the IDOC works with a dedicated on-site and near-site team to ensure that OMS does not become another legacy system. We also appreciate the importance of training and knowledge transfer at each phase to better enable the IDOC staff in making configurations on your own. Our collaborative approach will bring your team along on the journey, so they are positioned for future success.

CAPABILITY FOUR: YOUR PARTNER WITH ONGOING SUPPORT AND MAINTENANCE

Mi-Case makes a commitment to our clients from the start. Unlike other vendors who rely on a remote team and attempt to implement a complex OMS without face-to-face contact, Mi-Case recommends an on-site team – a team in Huntsville, Indiana. Therefore, if awarded the contract, Mi-Case would request the ability to be co-located with the IDOC project team. If not possible, Mi-Case will look to open an office located close to the IDOC headquarters. The Mi-Case management team have already identified a suitable office location and are read to execute an agreement for this space.

Mi-Case also supports its customers after implementation with on-site/near-site permanent Customer Support and Service teams which are available 24/7, 365 days-a-year to support you. As a result, Mi-Case keeps defects to a minimum – our top priority. We continually strive to maintain high customer satisfaction by addressing client needs in the most efficient manner possible. We encourage IDOC to reach out to our existing clients to validate this approach and commitment.

Finally, during early 2020, Mi-Case will be hosting the first North American Mi-Case User Community Group meeting. This event will see practitioners, users, SME’s, CIO and other technologists meeting to share user stories, experiences and thought leadership. This event, like events that had been held in Europe, is designed for organizations that have adopted the Mi-Case Framework to discuss the real issues involved with implementing and running an enterprise OMS. Bringing together this group of people, who may be at different maturities of their implementation, is vital in ensuring that Mi-Case understand the voice of the customer. This in turn is used to make the Mi-Case framework and service delivery better. We would welcome IDOC to this event, should we be successful in this solicitation.

CAPABILITY FIVE: OUR LONG-TERM COMMITMENT TO YOUR SUCCESS

Replacing the IDOC legacy system environment is not a decision the department has to make twice. The IDOC needs to be confident that the partner you select is one that shares a commitment to your success. With the Mi-Case OMS, the IDOC can rest easy that OMS will work as it is intended, with any identified defect being resolved quickly through local, dedicated customer service representatives.

In the end, while a partner may bring the right technology, people, methodologies and tools to the IDOC project, its outcome will also be determined by its commitment. It is a commitment to bringing innovations, new ideas and a drive for results. It is a commitment to considering the people dimensions of large-scale transformation. And it is a commitment to focusing our work on producing documented business results, not just new technology. Mi-Case brings that commitment to your success.

WHY MI-CASE IS THE RIGHT CHOICE

Mi-Case knows the long-term scope and goals of this project, the need to manage risk, and the demand to prove the capabilities of the platform early on. With its antiquated technology environment, the IDOC must create a new business model to alleviate the challenges associated with inmate admission, movement and release. In particular, the IDOC’s business processes and data sharing model must be modernized for the IDOC to input, monitor, modify, and report vital data both readily and accurately to protect the safety of IDOC employees and Indiana citizens.

Mi-Case delivers an enhanced OMS framework to achieve the IDOC’s goals by enabling the following:

ü Bigger Data: Mi-Case allows for more thorough collection of data, and more cross-divisional data being shared seamlessly;

ü Better Offender Outcomes: The more data that’s being shared means a better head start for case managers in planning rehabilitation, better data for officers to manage inmates, and better understanding of how to get offenders into the right programs at the right times;

ü Lower Recidivism Rates: Better communication among corrections professionals; more divisions sharing better data seamlessly; less wasted time understanding offender histories; more information to get the offenders on the right path or keep them away from the wrong one – all of these positive changes lead to a better chance for rehabilitation;

ü Proven Approach: With a configurable platform, it is possible to have an expedited implementation approach leading to a useable OMS in a shorter time period; and,

ü Scalable Technology: The Mi-Case platform delivers a framework for growth and expansion as the needs of the IDOC change over time.

As documented throughout our Response, the Mi-Case solution will support the IDOC's business functional areas related to the management of offender information for both current and former offenders. As a fully integrated Commercial-Off-The-Shelf (COTS) solution, Mi-Case is prepared to

configure and implement the OMS project with minimal customization meeting the deadlines given in the IDOC’s two-phase approach. Further, we will work in close collaboration with the IDOC and any IDOC-contracted Independent Verification and Validation (lV&V) resources to implement the OMS Solution in an iterative and incremental manner. Mi-Case is the right choice for the IDOC

Mi-Case Response to Section 2 begins below:

- Background and Experience

Describe your company and proposed project staff’s background and experience and how it will benefit the State in this Contract. Be very clear which your experiences are and which are a subcontractor’s experiences. Additionally, for project experiences, be clear if you served as a prime contractor or subcontractor. Include the following information, at a minimum.

- Provide a list of organizations for which you have delivered Design, Development, and Implementation (DDI) services similar in size, scope, and technical components. Describe how that experience is relevant to the services in this RFP.

- Describe your experience designing a system that addresses the following:

  - A modular solution

  - System enhancement capability

  - External interfaces for data accuracy and availability

  - Homogenized technology

  - Improved system configurability

  - Data migration and conversion

  - Management reporting

  - Improved IT practices

- Describe your relevant experience with State Departments of Correction, especially for system implementation efforts.

- Based on your experience, detail any best practices with respect to the scope of this RFP that you would like to share for the State’s consideration.

The State of Maryland Department of Public Safety and Correctional Services, The State of Arizona Department of Corrections and the Country of Belgium.  This was a modular solution with up to 30 modules per implementation with the flexibility to enhance the web -based solution easily.  The solutions also interface to many other data sources and solutions and provide very accurate results.  The base technology is a homogenized web based .net technology.  All the implementation provided a detailed ability to configure the solution without coding as well as data migration and conversion services.  The implementation all involved specific management reporting and much improved IT practices due to the modern and flexible architecture.

- General Understanding

- Describe your understanding of the State’s vision and needs for an offender management system (OMS) and what services are expected through this contract.

Mi-Case Response to Section 3 begins below:

Mi-Case is excited for the opportunity to respond to the Indiana Department of Corrections RFP for the implementation of a comprehensive and modern Offender Management System (OMS).  We applaud the IDOC for developing the set of strong business requirements needed by both Operations and Community Corrections staff for the OMS.  The Executive team at Mi-Case believe we clearly understand what IDOC is requiring and we also strongly believe our solution is without a doubt, the best product that meets your needs.  On top of that commitment, we have the very best set of professional software implementers and change management specialist in the industry.  They are trained Corrections experts who each day strive to provide the very best service to our customers.  Without a doubt, the Mi-Case team will be a lifelong partner for IDOC.

We believe that IDOC would like to retire all of its legacy mainframe and other standalone OMS systems in place and in use by staff today with a single, efficient system to support accurate and timely business processes, as well as increased cybersecurity and effective data management.  In addition, we know that IDOC wants a solution that can be quickly enhanced, when business requirements demand it.  This new architecture will allow the IDOC to take advantage of real-time offender information, cross-platform access and advanced analytics reporting.   We believe IDOC wants to have the power of a single system that will allow of the entire corrections process from intake to housing, to case management, to release planning, to community supervision and finally release.  We believe IDOC wants a single system that will truly assist the officers and administrators in full case planning, education, vocational jobs, treatment all in an effort to reduce recidivism.

We have carefully reviewed the requirements in the RFP and are confident that we have met your requirements in our response.  Mi-Case is the right partner for the Indiana Department of Corrections based on our experience and our evergreen, cloud-ready, fully comprehensive, Mi-Case Offender Case Management System.

Having successfully walked alongside several corrections departments in OMS implementation ourselves, we understand that choosing a new system to replace numerous legacy systems is not only complex, it can quickly become overwhelming.  At the same time, you are assessing things like key software features and the ability to keep these systems modernized through Evergreen technology, you are also carefully evaluating who will make the right partner in keeping your corrections agency operational to their fullest potential for decades to come.

IDOC GOALS & PURPOSES

While technology has advanced greatly since the IDOC implemented its current OMS legacy system, one thing remains constant - the IDOC mission. As the largest agency in the State of Indiana, the Indiana Department of Correction employs more than 6,400 Hoosiers, supervises almost 10,000 parolees in communities across the state and is responsible for the safety and security of more than 25,000 adults and 450 juveniles inside its’ correctional facilities.

We know the criticality of a well-designed and 100% reliable OMS system as part of the foundation for IDOC daily operations.  The IDOC operates 18 adult facilities, 5 juvenile facilities and 10 parole districts.  “Even though the reach is far and wide, each small part of the Department is committed to the main tenets of its’ mission: to increase public safety and reduce recidivism.” Commissioner Rob Carter

With over 25,000 adults and 450 juveniles incarcerated and 6,400 employees across the state, it is imperative that the IDOC procures a consistently reliable, fully integrated, modern system to uphold its mission.

The new IDOC OMS system must support the successful collection of accurate data across programs, treatment, education and provide the ability to translate that data into meaningful information upon which to make informed decisions.  This requires a single source, relational database that is configurable, flexible, scalable, web-based and mobile-ready.   The new system must support Adult incarcerated, adult community corrections, Juvenile incarcerated, and juvenile community corrections.  The new OMS must also support community parole supervision.  We fully understand the scope and complexity of what is required within this RFP.

We believe the Mi-Case solution provides everything IDOC is looking for and much more at a very competitive price.  Mi-Case is designed to help organizations, such as IDOC, who struggle with inflexible and expensive legacy OMS systems and need to deploy a modern solution with the necessary agility, flexibility, scalability and cost-effectiveness to dramatically improve operations. Our priority is to provide a state of the art system which effectively maintains and supports the highest quality of correctional supervision and services.   In summary, we see Mi-Case providing the necessary tools to support the following IDOC goals:

|  | IDOC Program Goals | How Mi-Case Achieves Them |
| --- | --- | --- |
|  | A sustainable software system developed by leading experts within the corrections software industry to ensure the system will be operationally available, reliable, and continue to be improved and supported in the future. | This is the LAST Offender Management System IDOC will need to purchase! The Mi-Case application and hardware will continuously be updated at NO cost to the IDOC to ensure it is always running the latest and most sophisticated OMS software. With our Evergreen commitment, the IDOC will not have to worry about the OMS becoming a legacy product. Mi-Case is also fully architected to be a cloud-based solution ensuring an operational uptime of 99.9%. Our goal is that Mi-Case will be “always on” for the hardworking IDOC personnel who rely on this critical technology. |
|  | An extensible design concept that will allow future enhancements in functionality without changing the internal structure of data flow of the system | IDOC has many critical business processes throughout its corrections operations. Some of these processes are recorded in silo systems, while others are tracked or managed on a manual basis. Mi-Case will work diligently and collaboratively with IDOC to build out those critical business processes into the Mi-Case product. Our highly sophisticated, Correction’s-designed product allows for the growth of modules within the OMS. If IDOC can dream it, we can build it! |
|  | A secure platform that will continue to protect the system and the highly sensitive CJIS data it contains against intrusion and unauthorized use. | The Mi-Case application was built with security in mind. Two-factor authentication, integration with active directory and role-based security come standard in all our system implementations. In addition, we shall use the latest version of an industry standard relational database which incorporates encryption at rest and data transit encryption. And to ensure staff are only using the application for business use, our full logging and reporting of key modules ensures system transparency against improper use. You can be assured that Mi-Case is as solid as a rock in regard to security! |
|  | Automation and elimination of redundant data entry that will allow reallocated resources to improve classification, housing, and quality of Offender support services for individualized treatment plans that will be used throughout their incarceration. | Mi-Case was founded on the principle that managing offenders while lightening the load for officers, would result in significantly better outcomes. Staff and officers have significant responsibilities and cannot be entering offender data in a silo platform. Mi-Case was designed by the Correctional professional to ensure offender data is entered only once, and then used throughout the system. Better case plans, better treatment plans, better data and actionable information will allow IDOC to focus on Re-entry efforts and continue to drive down recidivism. |
|  | Business intelligence (Bl) and ad-hoc reporting tools to support the identification of valuable evidence-based practices, offender trends as related to programs, risk assessment historic results, job and education opportunities, and the needed information for policy decisions that are data-driven | The Mi-Case suite of BI data analytics and reporting tools will allow IDOC to better understand the OMS data which has been collected on offenders. Understanding the data will allow for evidenced-based decision making which improves offender outcomes. The use of data analytics from the Mi-Case OMS will create predictive analytics models which can be used to both improve efficiency and effectiveness of offender programs, treatment, education, and vocational skills to ensure a successful re-entry of the offender. |
|  | A system that meets or exceeds the system and software requirements and specifications outlined in the System/Software Requirements and is compatible with the Department's current technology architecture, as well as is adaptable and expandable to meet future needs. | The goal at Mi-Case is to never just meet our customer’s requirements - our goal is to always exceed our customer’s expectations! From zero failed implementations, to zero production defects, to onsite staff that respond to issues immediately – our goal is to ensure that IDOC has the best in class OMS system in the world. IDOC is purchasing an OMS system – but if Mi-Case is chosen, you will also get a partner whose only goal is to help IDOC improve offender outcomes, reduce recidivism, and lighten the load for the officers who work tirelessly each day to ensure the safety and security of the corrections community. We want to be your partner on this important journey! |

- Describe your expectations and needs from the IDOC and the State of Indiana as part of Development and Implementation approach to help drive project success.

The success of the IDOC OMS implementation is a combination of the hard work and effort applied by the combined project team. That team is typically constructed from several key resources from both the Mi-Case team and our clients. IDOC will play a pivotal role in the success by supplying resources and staff members to assist, participate and contribute to the roll out of the OMS. The Mi-Case team assumes that IDOC will provide the same level of commitment that is expected of Mi-Case and in particular our proposal has been predicated upon that support.

IDOC Staff Support: It is understandable that IDOC would appreciate an understanding of the level of involvement that is anticipated for the project, to allow the ability to plan, coordinate and prepare their team members. While the following should be understood to be a high-level draft of the commitment that IDOC shall be required to apply, it is also a good indication of what lies ahead. It would be fair to say that a more detailed and precise plan shall be created as part of the project planning and implementation phase.

| IDOC Key Staff Member | Descriptions & Contribution to Project |
| --- | --- |
| Project Director | - Project management role which strategically oversees, monitors and manages the project from an executive level. - As the most responsible authority over a project. - Reportable to Project Sponsors and Stakeholders |
| Project Manager | - Accountable for successful implementation of the project - Day to day project management - Ensures the quality of requirements and solutions - Responsible for the delivery of all relevant and agreed products as per the Mi-Case Project Management methodology - Project delivery to agreed timescales quality and cost |
| Subject Matter Expert | - Accountable for being the ‘go to’ person within a specific department and provide direction and decisions on key aspects of the project implementation - Responsible for accurately and concisely explaining their area of expertise to project participants - Responsible for getting access to key artifacts (systems, demonstrations, documentation) as required to the project team to enable uninterrupted progress - Accountable for driving the acceptance of change within their area of expertise and building consensus with their peers - Responsible for providing key knowledge on their area of expertise |
| Business Analyst | - Provides consultancy regarding Mi-Case applications & ensures fit with Mi-Case functionality - Responsible for ensuring conformance to standards and delivering a workable design for the client’s requirements - Quality assuring deliverables produced by peers, within the team |
| Trainer Manager | - Development of the Training Plan - Responsible for delivering training to the client as set out in the agreed training plan - Responsible for ensuring conformance to training standards - Provides consultancy regarding applications functionality |
| User Acceptance Testing Manager | - Development of the testing plan - Ensures the solution conforms the items listed in the RTM - Updating the RTM - Coordinates the resources required for system, integration and user acceptance testing |
| User Acceptance Tester | - Responsible for executing tests as directed and following the test script utilizing Microsoft Test Manager - Recording test results and defects accurately - Collecting and collating test evidence and cross-referencing it to test results - Raising clear and concise defect reports that enable development or support teams to easily replicate reported defects |

The Mi-Case team have created the following chart to provide IDOC with a guide as to the level of resource needs that the department should contemplate for the duration of the OMS implementation. This is a guide and is based upon the Mi-Case team’s previous experience of implementing large scale Offender Management Systems and our experience with both the Maryland Department of Public Safety and Correctional Services, and the Arizona Department of Corrections.

Of course, this is subject to change based upon IDOC resources that are available to the OMS project.

End of Mi-Case Response to Section 3

- High Level Functional Requirements

- For each of the functionality listed below please describe

  - How your proposed solution will provide this functionality,

  - How well your proposed solution meets the requirements out of the box or through configuration,

  - Your experience implementing the functionality in a similar size project, including your role on that project.

Please note that IDOC anticipates the potential need for internal process and procedure changes to most efficiently utilize the awarded Respondent solution. As a result, the State and IDOC anticipate minimal or no custom coding.

- Sentencing – Within the sentencing process, IDOC monitors and manages the manner in which offenders are incarcerated and/or supervised as prescribed by Indiana law. The sentencing process also includes the calculations to track credit time and sentence expiration dates. The Respondent’s proposed sentencing module should also allow for updates and configuration changes in accordance with Indiana law changes, IDOC procedure/policy changes or any federal legislation impacting sentencing.

- Classification – Appropriate custody levels are tracked and managed by IDOC in the classification process. There are separate instruments for male and female offenders as well as adult and juvenile offenders. The proposed solution must address external (custody level, minimum security level, etc.) and internal (ie: disposition, behavior, etc.) classification needs. The Respondent’s proposed classification module should also allow for updates and configuration changes in accordance with Indiana law changes, IDOC procedure/policy changes or any federal legislation impacting classification.

- Parole – The IDOC parole process includes case management of community based supervision and services for adult offenders as they transition from a Correctional Facility to Community Supervision.  This process also includes the ability to track parole status, including parole violations, revocation and Parole Board discretionary decisions regarding the reinstatement of parole for offenders whose parole has been revoked. The Respondent’s proposed parole module should also allow for updates or configuration changes in accordance with Indiana law changes, IDOC procedure/policy changes or any federal legislation impacting parole procedures.

- Conduct – For the conduct process, IDOC monitors and manages behavior of offenders as part of the conduct process. Incident details are documented and stored as part of the offender’s official record. Depending on the classification of the offender and incident reported, different actions may be taken. The Respondent’s proposed conduct module should also allow for updates or configuration changes in accordance with Indiana law changes, IDOC procedure/policy changes or any federal legislation impacting conduct processes.

- Trust Fund - The trust fund process allows for offenders to access deposits and complete withdrawals of offender’s accounts, including collection of restitution. IDOC acts as trustee of all monies received on behalf of offenders upon transfer to custody as well as during their supervision period through release from incarceration. The trust fund process must also interface with vendors for purchases and receipts applied to offender accounts. The Respondent’s proposed trust fund module should allow for check writing, deposits, withdrawals, multiple banks and transfer of the trust fund to the offender upon release.

- Movement Process - The movement process is used to schedule, track and record an offender’s (internal and external) movement from the time of initial intake to the time of complete discharge. The Respondent’s proposed movement process module should also allow for updates or configuration changes in accordance with Indiana law changes, IDOC procedure/policy changes or any federal legislation impacting the movement process.

- Case Management – The case management module is used to create and manage case plans, referrals, interventions, case notes, etc. The Respondent’s proposed case management module should also allow for updates or configuration changes in accordance with Indiana law changes, IDOC procedure/policy changes or any federal legislation impacting the case management and classification processes.

The Respondent may include and propose modules for other business modules such as:

- Grievances

- Job tracking

- Visitation

- Re-entry

- Investigations and intelligence (Internal affairs)

- Property

Mi-Case Response to Section 4 begins on the next page:

## 4.High Level Functional Requirements

### SENTENCE CALCULATION

#### IDOC Requirements:

Within the sentencing process, IDOC monitors and manages the manner in which offenders are incarcerated and/or supervised as prescribed by Indiana law. The sentencing process also includes the calculations to track credit time and sentence expiration dates. The Respondent’s proposed sentencing module should also allow for updates and configuration changes in accordance with Indiana law changes, IDOC procedure/policy changes or any federal legislation impacting sentencing.

#### How our solution provides this functionality

The Mi-Case Sentence Calculation module includes the following functionality out of the box.

##### Legal Summary:

The Legal Summary screen within the Mi-Case application displays a list of sentences entered on an offender record. The summary shows each commitment, count, case #, release date, and release type.

From the legal summary screen users can view the details of each sentence as well as add any additional sentences.

##### Entering of Sentences:

For each commitment, the sentence calculation module captures the input data needed to calculate release dates. Users enter basic sentencing information including the court details, offense details, sentence length and jail credits. The business rules provided by IDOC can be incorporated into the calculation process to produce the projected release date. Offense codes and statutes can be restricted by the offense date to ensure the correct codes are selected and calculated against in the system.

##### Viewing Calculations:

Once a sentence has been calculated, a summary screen provides all the details, including release type, release dates, exceptions, credits earned, and projected credits.

##### Sentence Mapping:

The Sentence Mapping functionality allows users to set the timeline for offenders with multiple commitments and counts. Each one can be modified to run concurrent or consecutive to a selected sentence.

Once the mapping has been set, the user can calculate the new release dates based on the configured mapping.

##### Viewing History of Calculations:

The calculation can be triggered manually by users or automatically by system triggers. Each calculation is recorded in a history table that displays why the sentence was re-calculated and allows the users to view what fields changed from the previous calculations, including which users made the changes.

Managing Sentence Audits:

Each Sentence Commitment can be manually audited by a user at configurable times within the offender’s incarceration. Intake audits ensure that sentences that were entered match the court documents provided, and the release audits are critical check points during the offender release planning process.

Once each sentence has been reviewed and audited, the audit status updates as verified and displayed the date it occurred.

##### Alerts and Audits

The Sentence Calculation module also includes a workload management queue for supervisor users to assign sentence calculation audits out relevant staff.

System users who have audits assigned to them can view the list of audits that need to be completed and are linked to the offender page within the application.

#### How our solution meets the requirements out of the box or through configuration

The Mi-Case platform comes with a robust out of the box sentence calculation module which includes all the functionality above. As part of this implantation the Mi-case team will perform configuration with collaboration from IDOC to configure in the specific Indiana statutes and polices that derive the necessary configurations.

Following this configuration, the system will be able to produce release types and dates based on the data entered by IDOC users. The Sentence Calculation is equipped to handle complex calculations and exceptions based on sentence offense dates and can handle updated and new business rules in accordance with Indiana and Federal Law changes

##### Recipe for Success

Mi-Case do not believe that a Sentencing module can ever be a one size fits all solution.

The Mi-Case team believe that in working with our customers for the past 10 years on this critical function, that we have adopted an approach that not only makes our analysis and development more focused and rapid, but also enables us to model out sentencing rules in a way that enables agencies to maintain rules and react to legislative or policy changes long after implementation.

The unique challenges of agencies such as Maryland DOC, Belgium MOJ and Arizona DOC cannot be underestimated, given the complexity of each agency’s statutes and legislation. Our team of experts have a deep and rich understanding of what it takes to create a complex sentence calculation engine, appreciating the complexities of the corrections industry constraints and delivering a powerful, configurable and precise Sentence Calculation function.

As part of the implementation approach for IDOC, Mi-Case would configure the Sentencing module to deal with Indiana Legislative sessions and the sentencing laws in effect at various periods of time, which will result in the calculation engine correctly projecting case and release dates for offenders. In addition, the eligibility for certain release types can be continually monitored and updated into Mi-Case using Release Eligibility Monitoring, which validates the criteria for certain release types and ensure staff are reliability informed of any deviations.

##### Configurability

Mi-Case recognize that having a configurable Sentencing component of their new OMS is a critical item of this procurement. To emphasize the Mi-Case teams appreciation of this, we deliver this critical component of the Offender Management System without the use of any third-party integrations to provide configurability for business rules within the calculation engines.

This means that to our customers, that we are the sole responsible vendor, with the knowledge, experience and capability to make whatever sentencing rules or functions exist in

The Mi-Case team delivers this critical component of the Offender Management System without the use of any third-party integrations to provide configurability for business rules management within the calculation engines

our application.

Mi-Case firmly believe that having a single vendor, with an integrated tool to manage sentencing changes is critical. Without this feature, the lack of ability to make the changes IDOC needs, combined with confusion surrounding toolset ownership and vendor accountability serves only to increase risk to IDOC. As Mi-Case develop, own and control all aspects of the Sentencing configurability component, IDOC can always be confident that the Mi-Case team have the answers and the solutions to anything that IDOC may need to change or implement in the future.

The Mi-Case Sentencing module is built upon a powerful rule-engine that requires no code to be written to make significant sentencing rule changes – whether these relate to earning credit rates, how release dates are derived, or exceptions to sentencing rules based on offense date etc. During our collaborative analysis of the requirements and rules required for IDOC Sentencing, we will build out the initial rule framework and begin the training and familiarization exercise with key IDOC SME’s so that they become familiar with our rule-driven approach to empower them once to make their own changes once the solution is implemented.

The Mi-Case rule designer enables ‘if, then’ like statements to be quickly implemented, utilizing many data elements and key data points from the offender’s record to make these decisions. It enables decisions and nested switch statements to be included into sentencing rules, and as all the logic is extracted from the primary solutions source code, it means changes can be made and tested quickly, without any interaction from ourselves.

The Mi-Case team feels this is a key differentiator in our Sentencing offering, and one that IDOC can feel confident will serve them well for many years of legislative reform.

##### Complex Sentence Mapping

In addition, the ability to apply complex sentence mapping based upon the court rulings is a key aspect of a powerful sentencing module. Within Mi-Case, we have a dedicated area to enable staff to apply consecutive and concurrent sentence mapping between multiple sentences, which then allows the Mi-Case calculation engine to accurately derive dates for each sentence.

##### Complexities of Credits and Release Dates

During our three implementations over the prior years, we have encountered many variations on Earned Credits and Good Conduct Time and how they are applied to offender records. From frequent time-based distribution and calculation of credits, to monthly applications of credits based upon job enrollment, down to credit distribution based on enrollment in special education programs. In addition, the ability to adjust credit earning rates based upon offense dates or phases of an offender’s incarceration is existing functionality within Mi-Case, as is the ability to forfeit and restore credits via the Inmate Disciplinary process.

As part of our initial implementation and configuration for IDOC, Mi-Case would analyze the needs of IDOC based upon Indiana Legislation and incorporate the specific Time Earning Status rules into the Sentencing module to enable IDOC to accurately calculate current sentences, but also provide configurability to enable the agency to adjust to future legislative changes.

The Mi-Case platform can project multiple release dates onto an offender’s record, based upon legislative coding and agency policy.

The specifics of the Release Types, their definition, and how they are calculated shall be delivered by the Mi-Case team during the implementation process, to provide IDOC with a robust, reliable and powerful Sentencing module that exceeds the functionality of the existing OMS and provides robustness for future changes.

Mi-Case will ensure that the Sentencing module as implemented for IDOC will encompass all department specific needs related to case planning, release preparation, proposed sentencing law analysis and court ruling analysis impact.

##### System Design Specification

Every deliverable that Mi-Case work on related to solution modifications or design shall be fully documented in a system design specification.

#### Our experience implementing this functionality in a similar sized project, including our role on that project

The Mi-Case platform had a robust and reliable sentencing platform that had been in use in the State of Maryland for a number of years prior to Mi-Case being awarded the contract in the State of Arizona.

Utilizing the robust Mi-Case sentencing module as the foundation, the team worked directly with ADC to configure and add key functionality that enabled the agency to improve reliability and speed of complex calculations, whilst managing to correctly calculate many sentences that the legacy systems could not.

In addition, the Mi-Case platform was able to bring numerous functional modules together to ensure that key data changes on other areas of the inmates record that affect the inmates release dates (Education, Disciplinary History, Custody scoring, etc.) were immediately processed  in real-time. These functions were either unavailable, due to limitations with the legacy system, or proposals made by the Mi-Case team to add value to ADC during this modernization effort.

- Mi-Case performed the analysis of existing systems, statutes and policies to derive a comprehensive overview of all current and prior sentencing rules and policies

- Mi-Case configured prototypes of sentencing solutions in an iterative manner

- Mi-Case built the web application and configurable workflow for ADC

- Mi-Case assisted ADC conduct User Acceptance Testing

The Mi-Case Sentence Calculation module has been successfully implemented and customized in the state of Arizona Department of Corrections, Rehabilitation & Re-entry since November 2019.

The state of Arizona has a robust and complex sentencing structures with multiple exception rules that the Mi-Case Sentence Calculation module incorporated into the calculation.

##### Criticality of Sentence Calculation

The staff at Mi-Case take very seriously the criticality of our integrated sentence calculation module.  Time computation, sentence calculation, and sentence computations all intersect to mean the same definition.  A correction’s agency must properly calculate the precise length of stay for an offender who is legally responsible for their supervision.  At Mi-Case, we have developed the Mi-Case Sentence Calculation engine takes the difficulty, time and redundancy out of an often complex and daunting process – allowing you or your staff to focus on the business of Corrections.

Recent news reports reveal how badly sentence calculation is performed in our industry.  The following is actual news reports from 3 state correctional entities:

Washington Department of Corrections

Seattle Times, February 25, 2019.

“OLYMPIA — A software problem has caused at least a dozen Washington prison inmates to be released too early — or held too long — and has sparked a review of as many as 3,500 cases.

Department of Corrections (DOC) officials are scrambling to determine whether the other inmates’ sentences were miscalculated and are still working to gauge the scope of the problem.

The calculating problem involves offenders who served time in prison before being released into community supervision, or parole, but then violated the terms of their release and were returned to prison, according to DOC officials. Two of the offenders with miscalculated sentences were released early from prison, while 10 others were held beyond their correct term.

The problem also involves some offenders who were sentenced to community supervision. It’s not known what crimes were committed by all of those affected by the sentencing-calculation problem. Some started in prison, while others began in a residential drug-treatment program or on community supervision.

Officials say as many as 3,512 cases are being checked, though that number might include some duplicates. Of those, 2,053 offenders are now in prison, while the remaining 1,459 are on community supervision.

The problem is reminiscent of an early-release scandal four years ago that led to resignations, including of the then-DOC secretary.

The new problem was discovered last year, as DOC staffers examining certain types of community-supervision sentences found they weren’t adding up correctly, possibly leading to early or late releases. DOC officials say they don’t know how long the miscalculations have been occurring.”

When corrections workers tried to fix the sentencing errors, the software database sometimes wouldn’t allow the changes to be made, according to DOC officials who disclosed the issues after inquiries from The Seattle Times.

That has forced corrections staffers to start entering notes into the database’s case files to show correct release dates.

In recent weeks, a team of nearly 50 staffers has been manually checking those types of sentences  and trying to fix the broader problem, according to agency officials.

DOC Secretary Stephen Sinclair and other agency leaders said the errors do not appear as significant as those that led to a furor four years ago when Gov. Jay Inslee announced that state prisons mistakenly had released thousands of prisoners before their sentences were up.

That scandal, which included two homicides linked to inmates who were released early, prompted the resignation of then-DOC secretary Dan Pacholke.

Since then, Sinclair says DOC has been constantly examining sentences to ensure that any new calculation problems are caught. “This is the work the governor wants us to do – identify these issues and fix them. It’s kind of routine in some respects,” he said.

The issue has again brought the OMNI software system and Washington’s complicated sentencing laws into the spotlight.

The same software was in use when thousands of miscalculated sentences were discovered by DOC in 2012, but not publicly announced until three years later, when DOC acknowledged it had mistakenly released as many as 3,200 offenders over 10 years.

Attempted fixes 
Of the 10 offenders held in prison for too long, seven are now out, according to Barclay. Three are now confined for unrelated reasons.

Neither of the two men who got out of prison early as a result of the latest errors were charged with a crime during the period in which they were mistakenly released, according to Barclay. Both were returned to custody to finish their prison time and are now out on community supervision, he said.

One offender released early was a 48-year-old man who had been convicted in Pierce County on drug charges, according to Barclay. He was released from prison into community supervision on July 16, 2018, and was returned to prison Jan. 28. He served his remaining time and was returned to community supervision Feb. 19.

The other, a 27-year-old man, was convicted in Franklin County for possession of a controlled substance and unlawful possession of a firearm, according to Barclay. He was released from prison into community supervision Jan. 16, and returned to prison on Jan. 23. He returned to community supervision Feb. 2.

For years, DOC has struggled to keep confinement and community-supervision terms accurate as the OMNI system struggles to adapt to new legislation that makes changes to sentences, and court decisions that can also affect when offenders are released.

For example, Sinclair said there are roughly 60 bills going through the Legislature this year that, if approved and signed by the governor, could impact sentences.

The OMNI system was introduced in 2008, and DOC now contracts with a company, Sierra-Cedar, to help maintain it. DOC pays the company about $1.61 million annually for its work on the system that corrections staffers use to input and track sentences, according to the state’s contract.

In November 2017, DOC put together an eight-person task force to look at data on some instances of offenders with community supervision, according to Ashlock. Those staffers, as they became familiar with the data, began over the course of 2018 to notice problems.

That prompted the agency in December to request that Sierra-Cedar conduct a more detailed review. On Jan. 18, Sinclair sent a memo to agency staff giving an overview of the problem and providing a detailed list of steps that staffers should take when working on information in the OMNI system.

Appointed to DOC’s top job in April 2017, Sinclair said his administration must deal with the “inherited” system.

“Based on the time and energy that we’re spending on it, yeah, I think that in the future it would be worthwhile to have a newer system,” he said.

Louisiana Department of Corrections

The following news was reported December 26, 2018 by the WBRZ Reporting team:

BATON ROUGE- Another mistake by the Department of Corrections nearly set a woman who was sentenced as a habitual offender free. It left her family devastated and those familiar with the process demanding reforms.

Rosalind Richard was so close to freedom she could practically taste it. Documents obtained by the WBRZ Investigative Unit indicate she was scheduled to be released three weeks ago on December 1. She was incarcerated for 20 years for non-violent offenses but was sentenced as a habitual offender on theft charges.

"The day before she was to be released, they said they were adding 12 years to her sentence and they made a mistake," Richard's niece, Latricia Banks said.

The latest case raises questions with the complex way the Department of Corrections calculates time for prisoners. In fact, Secretary Jimmy Leblanc testified before a committee at the capitol last year that he didn't even know how to do it.

"I wish I could explain it to you but I can't," Leblanc told lawmakers. "It's very difficult. I have a program audit going on now with the legislature criticizing us for how complicated it is and why don't we have an automated system. We are in the process of putting together a response to that."

Last year in a similar case, NickolosMarchiafava was set free under the state's criminal justice reform measures. However, he was picked back up days later saying he was released by "mistake." Lawyer Franz Borghardt is representing Marchiafava in a lawsuit against the Department of Corrections.

"It's like watching a little kid count using their fingers," Borghardt said. "You hope they get it right, You want them to get it right... but who knows?"

South Carolina Department of Corrections

This was reported in the State newspaper July 24, 2019:

“An inmate was kept in a South Carolina prison for nearly two years past the end of his sentence due to a Department of Corrections error, according to a letter from the department’s head to state legislators.

Another was mistakenly released weeks early.

Members of the S.C. House’s Legislative Oversight Committee grilled Corrections officials about the sentencing errors Wednesday.

“Do you believe that is cruel?” Rep. Micah Caskey, R-Lexington, said. “We’re talking about keeping someone in prison for almost two additional years. … If that’s cruel and unusual, I’d like someone to tell me how that comports with our Constitution.”

The committee first heard about the early releases after Department of Corrections Director Bryan Stirling submitted a letter detailing the errors Tuesday.

According to the letter, one inmate was mistakenly scheduled to be released one year and 10 months after the end of his sentence due to a data entry error. The inmate was serving time for a conviction of criminal sexual conduct with a minor. The error was recently found during an audit of inmates scheduled to be released in October 2019.

After realizing their error, Department of Corrections officials turned the inmate over to U.S. Immigration and Customs Enforcement because that agency submitted a hold for him.

The second inmate was scheduled to serve five months in prison, but was mistakenly released 20 days early after another data entry error. An audit was conducted the day after the early release, and department officials realized their error, according to the agency’s deputy director Joel Anderson, who testified at the State House.

The inmate was apprehended by the department’s Police Service’s unit, Anderson said.

“This isn’t an individual error,” Caskey said. “This is a systematic error.”

This isn’t the first time that the Department of Corrections failed to hold inmates for the correct sentence length. From 2016 to 2018, ten violent inmates were released from state prisons early due to a paperwork error.

“The committee was given assurances that this system was addressed,” Caskey said. “And we’re here nonetheless. One of the fundamental premises of a penitentiary system is that you can keep people there for as long as you’re supposed to keep them there.”

After learning inmates were released in error, state legislators called for the department to fix their current system or request money to create a new one, stating they would work with the Department of Corrections and other state departments on the issue.

“If one person stays in jail one day longer than he or she should, that is an outrage,” Rep. Gary Clary, R-Pickens, said Wednesday.

Clary said during his time as a judge, he saw several similar cases.

“It is not an isolated incident,” Clary said.

##### The Ramifications of Sentence Calculation Errors

It’s imperative that State correctional entities get sentence calculation correct for each and every offender.  Accurate time computation is important as it ensures:

- Public Safety by not releasing offenders in error before the sentence is complete

- Avoidance of lawsuits that are brought about by releasing an offender early or late

- Constitutional rights such as Liberty – a government cannot hold an individual longer than there sentence of that impacts that individuals Liberty rights as mandated by the US Constitution

- Reduction in prison unrest based on lack of confidence in the sentence calculation process

- Efficient calculation that does not require recalculations to fix errors which harms confidence in the system

- Avoidance of adverse media attention, public scrutiny and additional oversight by a multitude of auditing agencies

- Reduces liability by accurately carrying out the laws of each state.

### CLASSIFICATION

#### IDOC Requirements:

Appropriate custody levels are tracked and managed by IDOC in the classification process. There are separate instruments for male and female offenders as well as adult and juvenile offenders. The proposed solution must address external (custody level, minimum security level, etc.) and internal (ie: disposition, behavior, etc.) classification needs. The Respondent’s proposed classification module should also allow for updates and configuration changes in accordance with Indiana law changes, IDOC procedure/policy changes or any federal legislation impacting classification.

#### How our solution provides this functionality

Mi-Case classification module includes the following functionality out of the box.

##### Classification History Search:

The search screen shows a list of all classification records. System users can search for, open, and view previous classification and re-classification records.

##### Arrest and Escape History:

The arrest and escape history screen displays a history of the offender offenses. The system will display all current and previous offenses that have been recorded against the offender in IDOC custody, as well as allow users to log all offences from other agencies and jurisdictions. Felonies committed in other states can be logged here and can be used to determine the offender’s classification score.

Escape attempts and sex offender status can also be logged and used to determine a classification score from this screen.

##### Classification Scoring & Approval:

The calculation and scoring page display the outcome of the scoring instrument. Business rules provided by IDOC will be integrated with in the Mi-Case Classification modules to produce the classification scoring need, including separate scoring inputs for juvenile, female, and male offenders.

In addition to the different types of configurable scoring, the Mi-Case platform can produce an external custody and internal classification designation.

Users can approve or override the output of the scoring instrument. IDOC can define their approval process to be incorporated into the classification module.

#### How our solution meets the requirements out of the box or through configuration

The Classification module in the Mi-Case Offender Management Solution focuses around utilizing data captured during the Intake process and other modules including, Discipline, Detainers, Programs, in addition to past historical offender data to score the offender.

The system will produce a recommended Custody assignment based on business rules provided by Indiana Department of Corrections. The resulting Custody score then drives the Population Management module as to the recommended placement of the offender to ensure their location matches both the agencies security requirements and the offender’s treatment and rehabilitation needs.

Key information that can be used to drive the offenders Custody score include age, offense severity, escape history, sex offense history, gang & STG affiliations, discipline tickets, and program completions. An approval process can be configured to the user roles that make appropriate custody decisions, including overrides to complete the classification process.

The classification scoring business rules can be configured and modified to meet the changing IDOC or federal needs as they arise.

#### Our experience implementing this functionality in a similar sized project, including our role on that project

Within Arizona, the Mi-Case Classification module has been successfully implemented and configured to meet the needs of the state of Arizona Department of Corrections since November 2019.

ADC has one of the most automated and complex classification processes we have worked with. The emphasis on automation resulted in minimal user input other than the classification review & override decisions by designated users to create an extremely efficient and objective classification process.

The Mi-Case team were solely responsible for the analysis, design and configuration of this Classification module which classifies and reclassifies all 42,000 offenders incarcerated.

### PAROLE

#### IDOC Requirements:

The IDOC parole process includes case management of community based supervision and services for adult offenders as they transition from a Correctional Facility to Community Supervision.  This process also includes the ability to track parole status, including parole violations, revocation and Parole Board discretionary decisions regarding the reinstatement of parole for offenders whose parole has been revoked. The Respondent’s proposed parole module should also allow for updates or configuration changes in accordance with Indiana law changes, IDOC procedure/policy changes or any federal legislation impacting parole procedures.

#### How our solution provides this functionality

The Mi-Case parole module includes the following functionality out of the box.

##### Schedule Hearing:

The Mi-Case Parole Module includes functionality to schedule and track parole, revocation, and commutation hearings for offenders. The hearings can be configured with different sub types and phases. Once a hearing is scheduled, the record is displayed on the Parole Hearing Dashboard.

##### Parole Dashboard:

The Mi-Case Parole dashboard maintains a list of all the active scheduled hearing statuses. Users can monitor the up to date information and pre-hearing checklists can be configured for each hearing type.

##### Parole Check List:

The checklists help ensure all required tasks are completed prior to the hearing.  A parole hearing schedule report can be generated listing all the scheduled hearings for the upcoming month.

##### Hearing Results:

Once the hearing is completed, the Mi-Case parole module provides a hearing results screen to record the outcome. Depending on the hearing type, different options are configurable. Users document the outcome of the parole decision. Completing this action can be configured to trigger the next event to take place, including returning to custody, returning to parole, or immediate release.

##### Supervision Dashboard:

The Mi-Case Supervision dashboard tracks all offenders who have been released from their incarceration and are expected to report to a parole officer and office. The Dashboard can be configured to display key information about the offender and view the status of all offenders currently in the parole intake process.

##### Offender Check List:

The offender checklist is an offender list view of the activities that can be completed and tracked for a parole intake process. The check list shows the activity status, the date of completion, and the user who completed the action.

##### Scheduling Offender Appointments:

Case mangers within the parole module can schedule and track their offender appointments. IDOC users can configure appointment types and the “My Schedule” screen displays the start date/time, end date/time, office and offender name.

##### Fee Tracking:

The Mi-Case parole module can track configurable cost of supervision fees by month, week, day, or one-time fee. This functionality will feed real time data to the accounting system.

##### Assessments:

Mi-Case can incorporate and configure risk assessments to produce an offender supervision level or status.

##### Conditions:

Offenders can sign configurable conditions within the Mi-Case application. Each signed version of condition forms is stored in a table by date. Conditions can be pre-defined in a configurable list or entered as free form text.

##### Parole Case Management:

In the Mi-Case parole module, each offender can be assigned a parole officer. Once assigned to a parole officer, the offender is associated with a parole office.

The parole module provides the functionality to easily transfer cases between case managers.

System users can view their case summary that lists all offenders assigned to their queue.

Parole Officers and Parole supervisors can be set up and saved in the application.

##### Closeout Dashboard:

When offenders are near the end of their parole, a close out dashboard can be used show offenders that are within a month of their parole end date. The dashboard can be configured to display key information and status of activities needed to complete the end of parole process.

##### Closeout Check List:

The parole closeout offender checked list will allow IDOC to configure and track activities to end the offenders parole. Once activities completed the user, date, and time are recorded.

#### How our solution meets the requirements out of the box or through configuration

The Mi-Case team will work with IDOC to ensure their parole processes are incorporated into the Mi-Case Parole module. Each hearing type can be configured to a different path with different outcomes. The parole checklists within the modules can be configured by IDOC to track activities to complete for each offender. The system can trigger actions to ensure offenders granted parole are released and offenders who violate parole are revoked or re-instated.

The Parole Module also can be configured to interface with the Mi-Case Warrants module and a hearing record can be generated directly from the warrant. This will create link between the Parole Hearing and the Warrant that users can easily navigate between. The Warrant module is detailed in section 8 additional module proposed.

#### Our experience implementing this functionality in a similar sized project, including our role on that project

The Mi-Case Parole (and Probation) module has been successfully implemented and configured within Maryland DOC since 2011, and within Arizona DOC since 2019.

Within Maryland, the Department of Parole & Probation utilizes the Supervision Module to actively monitor more than 50,000 offenders under its supervision. The separate Maryland Parole Commission is responsible for all Parole Grants, Revocations and other such release hearings, and has its own dedicated portion of the Mi-Case solution to schedule, conduct and vote on hearings.

In Arizona, the Mi-Case Supervision module enables the agency to supervise upwards of 8,000 offenders on active community based supervision programs. Much like Maryland, the Arizona Board of Executive Clemency is a separate entity from DOC but is responsible for all Parole and Supervision related hearings within Arizona.

The Mi-Case team were solely responsible for the analysis, design and configuration of this module which provides Board Hearings, Supervision Intake, Supervision Tracking, Assessments and Case Management.

### CONDUCT

#### IDOC Requirements:

For the conduct process, IDOC monitors and manages behavior of offenders as part of the conduct process. Incident details are documented and stored as part of the offender’s official record. Depending on the classification of the offender and incident reported, different actions may be taken. The Respondent’s proposed conduct module should also allow for updates or configuration changes in accordance with Indiana law changes, IDOC procedure/policy changes or any federal legislation impacting conduct processes.

#### How our solution provides this functionality

Mi-Case Discipline and Events module includes the following functionality out of the box.

The Mi-Case events module is the entry point for all incidents within the institution. The event module is set up for users to log any event that occurs within the confines of a location or at an offsite facility. The discipline module can be accessed through a recorded event. Events track various incidents types and outcomes of events can be one or many discipline violations. The module will be configured to include all possible locations offenders could be while in custody by the IDOC.

##### Event Dashboard:

The event dashboard tracks all the recorded events that require actions and updates that can be monitored by prison and unit supervisors.

##### Event Search:

The Event Search screen allows users to search for all logged events within the prison application and view the details of that event. Events can be defined and configured by IDOC for any activity that occurs within the prison that needs to be documented.

Users can also create new events from this screen to document the details of what happened.

##### Event Details:

The Event Details screen allows users to input what happened during the event including, who, what, where, why, and how. offenders and staff are added to the event and their roles performed can be input into the record. Once all the details are entered and saved, different types of action can be taken including the start of discipline ticket or a protective custody review.

##### Discipline Ticket Entry:

If a one or more discipline violations is a result of the event, users can select the +add violation button to start the discipline process. Information that has already been captured in the event is prefilled on the on the discipline entry screen. Users add additional information including the charged violation, witness & investigation statements.

##### Documents:

Any additional documentation that needs to be associated with the ticket can be uploaded and saved right to the ticket number id for easy access and viewing by users who review the case.

##### Hearing:

A Hearing can be scheduled for the offender that will appear on their schedule with the date and time.

Hearings can be re-scheduled if needed and business rules can be incorporated for due process.

##### Outcome:

If found guilty, various penalties can be imposed that are integrated with other modules within Mi-Case including removal of credits, loss of privilege, loss of visitation, and restitution. If applicable to the case, an appeal can be recorded on the ticket as well as the outcome of the appeal to dismiss or uphold the original finding.

##### Violation Summary:

The violation provides the user with up to date information on all current penalties imposed, historical penalties, and complete discipline violation history of the offender record. Each ticket is linked to the original event that provides the additional documented information related to the discipline.

##### Dashboard:

The Discipline Dashboard provides an up to date view of all active cases within system. The tickets can be filtered down to a prison, unit, date range, DOC#, or ticket number level. The dashboard allows users to track all the ticket statuses as well as hearing dates and times.

#### How our solution meets the requirements out of the box or through configuration

The Mi-Case Discipline module is robust and well established through various implementations. The module enables charge entry, dispositions at various levels, document uploads, signatures, hearing scheduling, sanctions, and application of sanctions to other Mi-Case modules.

IDOC will be able to configure all field and list values throughout the module and incorporate a list of codes and descriptions of IDOC violations as well as configure the discipline review process and roles who input, review, approve, and dismiss discipline tickets.

#### Our experience implementing this functionality in a similar sized project, including our role on that project

The Mi-Case platform was implemented for Maryland DOC in 2011 and in Arizona DOC in 2019. The Mi-Case Discipline module has been successfully implemented and configured with varying workflows and impacts to other key modules (Sentencing, Visitation etc.) based on sanctions imposed. Both agencies process tens of thousands of disciplinary tickets using Mi-Case each year.

The Mi-Case Parole (and Probation) module has been successfully implemented and configured within Maryland DOC since 2011, and within Arizona DOC since 2019.

The Mi-Case team were solely responsible for the analysis, design and configuration of this module which provides Staff Reporting, Charge accusations, recommendations, Hearing Scheduling, Hearing Outcomes, Sanctions and Appeals.

### TRUST FUND

#### IDOC Requirements:

The trust fund process allows for offenders to access deposits and complete withdrawals of offender’s accounts, including collection of restitution. IDOC acts as trustee of all monies received on behalf of offenders upon transfer to custody as well as during their supervision period through release from incarceration. The trust fund process must also interface with vendors for purchases and receipts applied to offender accounts. The Respondent’s proposed trust fund module should allow for check writing, deposits, withdrawals, multiple banks and transfer of the trust fund to the offender upon release.

#### How our solution provides this functionality

All areas of the CACTAS system are fully integrated and use a common Microsoft SQL Server RDBMS.  The CACTAS database is designed to support large multi-prison corrections organizations from a central database repository.

The CACTAS database utilizes over 350 tables, 1040 stored procedures, and 240 SQL functions to form the core component of the CACTAS three tier design.  The middle application (web services) layer consists of over 100 web pages and multiple .NET click once deployed smart clients based on Microsoft’s Windows Server, Internet Information Services (IIS), and the .NET framework runtime.

All CACTAS function is executed from normal web pages with the exception of the point-of-sale application, receipt printing, check printing, custom forms, kiosk applications, and CACTAS reporting.  These features utilize .NET smart client applications that are launched from web pages.  These components offer a robust and secure environment that is capable of handling the intense load of an enterprise wide application.

Finally, the client application utilizes Microsoft’s Internet Explorer and .NET runtime to produce an easy to use browser and smart client application that does not require proprietary CSi software to be present on the client workstation.

The system offers full function trust account management, commissary automation, self-service kiosk capability, and back office double entry accounting that features accounts receivable, accounts payable, general ledger, inventory management, and financial reporting for your inmate welfare fund, inmate club, and other organization activity.

CACTAS sales are conducted from a highly automated point-of-sale (POS) application offering advanced features such as support for thermal receipt printers, electronic signature capture, line item voids, pricing overrides, use of shopping cycles, bar code scanning, item restrictions, spending limit management, sale of spending limit exempt items and non-exempt items within the same sale, and indigent inmate sales.

CACTAS offers an Inmate operated self-service kiosk, telephone IVR (interactive voice recognition), and OMR (optical mark reader) scanner interface technology to support commissary order entry in addition to POS.  CACTAS offers the ultimate in positive identification of inmates and automation of error corrections upon delivery of bagged orders.  If the jail is suited for commissary delivery from a central point, CACTAS supports electronic signature capture, real time credit for missing items and other corrections, plus receipt printing at the point of delivery.

If the jail is not suited for commissary delivery from a central point, CACTAS supports the use of a handheld remote device (PDA) for delivery of commissary.  This device can assure positive identification by scanning unique transaction number bar codes from commissary receipts or picking lists and matching them with their intended inmate by scanning inmate bar coded wrist bands or identification cards.  CACTAS also supports the use of PDA devices for receiving purchased merchandise, stock transfers, and physical inventory counting procedures.

The CACTAS database tables are designed to track inmate activity via an unlimited number of user-defined inmate classifications.  Other system function can be easily associated with inmate classification categories at the user’s discretion.  At intake, this allows the inmate classification to serve as a template for easy assignment of other system parameters such as account types, commissary restrictions, shopping frequency controls, spending limits, withdrawal limits, and deposit limits by quantity and accumulative value.

If any of the detail of a given inmate classification needs to be modified for individual inmates this is easily accomplished. For example, if an inmate is assigned to the work release classification and the user has defined work release to include a savings account type that collects 25% of inmate wages, CACTAS allows specific collection limits and collection amounts to be set for individual inmates that are different from the generic definition set for the work release class.  All other parameters of work release would continue to apply to the inmate except the specific modifications made at the individual inmate record level.

CACTAS inmate banking controls on deposits and debt/restitution collections are set through the use of enterprise level business process tables.  However, individual institutions are always able to override enterprise rules and set facility/institution level rules if required.  Therefore, CACTAS allows the enterprise organization the best of both worlds.  The enterprise may centrally control those things that management does not want individual institutions to alter and conversely implement distribution of controls to the facility/institution levels when central control is not warranted.

The following illustration graphically displays the CACTAS 3-tier architecture as implemented in the Ohio Department of Rehabilitation and Corrections (ODRC).

#### How our solution meets the requirements out of the box or through configuration

Most all CACTAS function, especially in the trust fund side, is highly configurable.

Therefore, there is configuration required with all CACTAS implementations from the small and simple to the large and complex. Our goal is to conform our software system to meet your organizations needs and not to require your organization to conform to our software.

However, all the function discussed in this RFP reference trust fund, parole, and commissary is out of the box CACTAS function.

#### Our experience implementing this functionality in a similar sized project, including our role on that project

Since your requirements do include the management of active inmate populations and released parole offenders, I will note 2 CACTAS systems that illustrate our experience implementing this functionality. The most complex example of parole offender management in our installed base is the Utah Department of Corrections (UDC). All parole offenders under supervision by the UDC are managed on CACTAS. This includes collection of supervision fees as well as tracking and collection of payments for all court ordered cases that the UDC is responsible for.

Our system not only allocated the parolee collections across supervision debts and court ordered debts in appropriate amounts, but all payments to case victims are generated by our system.

Our UDC court ordered disbursements includes disbursement and tracking of individual victim payments, payments to other agencies where the aggregate check includes detailed stubs indicating which court cases/victims in what amounts are to be applied (Fines), and management of dormant victims where no check can be issued due to there being no known address for the victims.

Our system interfaces with the Utah state courts system for case updates on a daily basis and ultimately sends any uncollected debt to the Utah Office of State Debt Collection upon the parolee's release from supervision. Our role in this project was prime bidder.

The corrections organization we will use to illustrate our experience implementing this functionality for active inmate populations is the Mississippi Department of Corrections. A full function CACTAS system is implemented in the MDOC for trust accounting and commissary automation. Our role in this project is to provide all software, support, and to host the solution on Amazon Web Service cloud servers. In addition to back office function for this system, we also provide online deposit services and online package ordering services at the MDOC.

Our commissary function includes purchase ordering, receiving, perpetual inventory tracking, cost accounting, physical inventory taking, stock transfer, accounts receivable, accounts payable, and full function general ledger accounting with financial reporting. The commissary and trust fund accounting operations of the MDOC are fully privatized with a single private vendor. We are the technology vendor of choice for this vendor providing software, support, and hosting services.

### MOVEMENT PROCESS

#### IDOC Requirements:

The movement process is used to schedule, track and record an offender’s (internal and external) movement from the time of initial intake to the time of complete discharge. The Respondent’s proposed movement process module should also allow for updates or configuration changes in accordance with Indiana law changes, IDOC procedure/policy changes or any federal legislation impacting the movement process.

#### How our solution provides this functionality

The Mi-Case Population Management module includes the following functionality out of the box:

##### Schedule Move:

The Population Management module provides the ability for users to schedule movements for identified offenders. The interactive interface guides the user though the process step by step to place the offender(s) on the transportation queue for a movement date to be scheduled. If the movement date is known, offenders scheduled can bypass transportation queue to the travel orders dashboard. The movements between locations occur on the travel orders screen. Offenders can be scheduled individually or in large groups to complete entire location to location transfers, which may be necessary for emergency situations.

In Addition, system triggers can be set up to automatically place offenders on the queue for movement placement – such as Reclassification or completion of Intake.

##### Transportation Queue:

The transportation queue shows all the offenders that a request for movement has been submitted but don’t have a set movement date or route identified. From this screen users can update, postpone, deny, or set the date for movement. Once the movement date and route are confirmed, the offender appears on the travel order screen to complete the movement when the travel day arrives.

Users can cancel or reschedule moves and an individual offender level or in a group batch.

Users can also prioritize offenders for movement.

The transportation queue displays any movement holds that may have been placed on an offender and prohibit movement.

The Mi-Case application produces a daily transportation list by facility, high-lighting all inbound and outbound movement.

##### Travel Orders:

The travel orders dashboard tracks all approved movement for offenders. The dashboard displays the date of movement, and the originating and destination locations. Results can be narrowed by using numerous filter selections.

Operations staff can utilize a range of filters to view data specific to their location and assist in the planning and execution of offender movement. Movement can be performed in batch if required and applicable. Key data shown for the offender includes any Movement Holds, the offenders Sex Offender Status, any Gang Affiliation and any Keep Separates they may have.

In addition, staff can add comments to each Travel Order, enabling staff to pass on information related to that offender’s movement to other security staff.

##### Transport Routes:

Transportation routes can be set up between different locations for offender movement. As transport vehicles stop at each location, the status of the offender can be checked into the queue. Users will be able to see in real time as the offender’s pass through transitory stops to the destination location.

The added value of the Transport Routes feature during offender movement scheduling is the simplicity it offers to the user by presetting the number of stop and requesting the user to simply choose the interim facilities.

##### Cell Assignment:

When an offender is assigned to unit, a cell assignment action is triggered to place the offender in a vacant cell. The Cell Assignment screen displays all the available cells/beds to assign.

If necessary, for IDOC, the Mi-Case Cell Screening module can be configured so that offenders must meet suitable criteria for the assignment to be accepted. The system will identify suitable cells/beds for the user make a placement.

Once an Offender has been assigned a bed, the occupied bed search shows which offenders are assigned to which beds.

In Addition, two offenders can be screened and compared against configurable criteria to determine if compatible in the same cell.

##### FITS:

FITS (Facility Information Targeting System) is a highly configurable offender placement screening system within the Mi-Case platform. The FITS tool allows users to define rules and criteria that the Mi-Case solution uses to assess which locations are suitable based on a combination of the offender’s security, risk and treatment needs.

The Fits tool allows users to define rules and criteria to screen against offenders prior to selecting a bed location. Different screening rules can be set up for each location and FITS provides an objective approach to offender placement. FITS will identify if the offender meets each rule and whether there is No Conflict, Conflict, Informational or a route required for the location. FITS also informs staff of available bed space at each location based on upcoming releases and scheduled transfers.

##### Traffic History:

The traffic history screen displays the historical movements of every internal and external move within the Mi-Case application from intake to release.

Entries are made into this area of the offender’s record automatically by the system when the offender movements occur.

##### Prison Administration

The Mi-Case Prison Administration Module functionality includes a highly configurable administration section where admin users can configure  the entire hierarchy of IDOC prison structures and uses of each location.

Admin users can easily add, modify, or remove individual or groups of beds. Beds can be designated with specific attributes to meet the needs of IDOC.

#### How our solution meets the requirements out of the box or through configuration

The Mi-Case Population management module is set up to easily configure any corrections organizational setup, including prisons, units, buildings, and locations in buildings. Once set up offenders can be assigned to cells moved and tracked throughout the application.

IDOC can configure their business rules to screen offenders and see if they are suitable within the location setup though the Mi-Case fits tool.

#### Our experience implementing this functionality in a similar sized project, including our role on that project

The Mi-Case platform was implemented for Maryland DOC in 2011 and in Arizona DOC in 2019. The Mi-Case Transportation and Movement modules has been successfully implemented and configured with varying workflows. Both agencies utilize Mi-Case to process the housing and transport of hundreds of thousands of transactions for offenders each year.

The Mi-Case Transportation and Housing modules have been successfully implemented and configured within Maryland DOC since 2011, and within Arizona DOC since 2019.

The Mi-Case team were solely responsible for the analysis, design and configuration of this module which provides Cell Screening & Assignment, Movement Holds, Transportation Planning, Placement Decisions, Overrides, Movement and Offender Movement History.

### CASE MANAGEMENT

#### IDOC Requirements:

The case management module is used to create and manage case plans, referrals, interventions, case notes, etc. The Respondent’s proposed case management module should also allow for updates or configuration changes in accordance with Indiana law changes, IDOC procedure/policy changes or any federal legislation impacting the case management and classification processes.

#### How our solution provides this functionality

The Mi-Case case management module includes the following functionality out of the box:

##### Case Plan:

The Mi-Case team will work with IDOC to configure the case plan to meet the needs of the agency. Case plans can be set to scheduled reoccurrences such as yearly or every 6 months, as well as triggered when a different system action is completed such as moving between locations.

The Case Plan will track various key data from the offender’s record, primarily around offender outlooks and treatment needs and the offenders progress towards rehabilitation.

Once completed, the case plan appears in a history table where all previous case plans including the current on can be viewed.

##### Intervention & Referral:

Each individual offender can be issued an intervention. The intervention is recorded in a table and includes the intervention date, reason, begin date, end date and status. Interventions can be tracked through completion.

A referral can be an optional result of an intervention and is recorded and linked to the original intervention.

The referral can be to an internal treatment program within an institution, or to an external community-based treatment program, should the offender by on parole. Each referral has a begin date, end date, and status. Once the referral has been completed by the offender, system users can update the status.

##### Case Note Entry:

Each case note with the Mi-Case Case Management module is associated with a Note Type. System users can configure and select multiple contact codes that apply to the note. If a case note was entered incorrectly, system users can mark it as entered in error.

##### Case Note Search:

Each case note that is recorded for an offender can be viewed from the case note search screen. Case Notes can be filtered by notes entered on parole or notes entered while in custody. Each case note type can be associated with a module for users to view all the case notes recorded against the offender from Classification or Sentence Calculation. The system records the user, date, and time the case note was entered.

##### In-Custody Case Management:

In the Mi-Case Case management module, offender assignment can be configured by each individual facility. Offenders can be assigned to case managers automatically by the system using either offender name, offender location code, or offender number.

Caseloads can be temporarily or permanently reassigned to other case managers within the Mi-Case Case Management Module.

Each facility can configure which users are assigned to which supervisors.

#### How our solution meets the requirements out of the box or through configuration

The Mi-Case Case Management module is a highly configurable module where automatic case manager assignment set up by IDOC administration. The Mi-Case team will work with IDOC to incorporate their current offender case plan into the configurable Mi-Case Case Plan.

Case Note, Intervention, and Sanction types can all be configured through administration screens.

#### Our experience implementing this functionality in a similar sized project, including our role on that project

The Mi-Case platform was implemented for Maryland DOC in 2011 and in Arizona DOC in 2019. The Mi-Case Case Management module and associated features have been successfully implemented and configured with varying features for each agency.

The Mi-Case Parole (and Probation) module has been successfully implemented and configured within Maryland DOC since 2011, and within Arizona DOC since 2019.

The Mi-Case Case Management Module was initially implemented in Maryland DOC in 2011, and later in Arizona DOC in 2019.

The Mi-Case team were solely responsible for the analysis, design and configuration of this module which provides Case Plans, Referrals, Interventions, Case/Chrono Note recording, Case Manager Configuration and Case Manager Assignment/Reassignments.

### ADDITIONAL MODULES PROPOSED

The Mi-Case team are pleased to include the following functional modules at no additional cost to IDOC as part of the implementation of Mi-Case for the State of Indiana.

#### Additional Modules that are Necessary for Core Business Modules to Function

These modules are included at no additional cost to IDOC. Based upon the requested 7 Business Modules by IDOC, the Mi-Case team have determined that these modules are necessary to implement to ensure that the 7 modules function as expected.

Therefore, configuration of the core out-of-the-box solution for these listed modules to meet the needs of IDOC will be performed by Mi-Case as part of the project implementation and is included in the proposed costing structure. Any gaps established between the core Mi-Case system modules and the needs of IDOC will require chargeable changes at the agreed rate between Mi-Case and IDOC.

##### Intake

The Intake module provides two crucial functions in the Mi-Case platform.

- The ability to plan and prepare for offender arrivals

- Track the completions of offender activities upon accepted arrival

###### Arrival List

The Arrival list is the first step to bring an offender into custody. They can be created manually or set up as an interface to list offenders expected to arrive into custody. The offenders are crosschecked against the data base to help ensure duplicate entries are not made. Once an arrival list is published a body receipt can generated for the transportation officers to sign and complete the intake transfer. Each offender must be accepted to ensure each offender is accounted for. The application records the transporting and receiving officers signatures.

###### Intake Dashboard:

The Mi-Case intake is a highly configurable Dashboard that tracks all the required activities that must be completed to complete an offender intake. The dashboard can be configured by what activities need to be completed by on which day of the intake process. As activities are completed, they are updated as such in the dashboard and show a Y and Green shading to indicate the activity was completed. The dashboard keeps track of how many days each offender has been in process from their arrival date.

Clicking on the offender number displays an offender list view of the intake activities and informs users the date/time the activity was completed and which user in the system completed it.

##### Re-Entry

The Mi-Case Offender Management Solution Release module automatically informs and tracks offenders that are pending the release process. A real-time queue allows staff to track all the necessary tasks to successfully release the offender. This includes items such as home plans, conditions, release checks, detainer checks, and warrant checks.

###### Release Dashboard:

The Release dashboard is a configurable dashboard that tracks activity statuses for offenders pending a release. System users can view offenders by location and release date, as actions are completed the dashboard updates.

###### Home Plan

Mi-Case release modules functionally includes an offender home plan investigation and approval process.

###### Conditions

Offenders can sign configurable conditions within the Mi-Case application. Each signed version of condition forms is stored in a table by date. Conditions can be pre-defined in a configurable list or entered as free form text.

###### Release Checklist

The release checklist is an offender list view of the activities that can be completed and tracked for the offender release process. The check list shows the activity status, the date of completion, and the user who completed the action.

##### Document Management

The Document Management Module within the Mi-Case application stores all uploaded files associated with an offender in the system.

###### Documents:

Documents can be uploaded in the main screen as well as all files uploaded in other Mi-Case modules are automatically saved and stored here. Each file is organized by a document type. Users can search by document type and by document dates. Roles can be configured control which users can view which document type for security.

###### Links:

Links to external sites can also be saved in in this module. If for example, security video or audio files are hosted on another application are relevant to an offender record, the URL hyperlinks can be saved and accessed directly from the section.

##### Offender Banner

The Offender Banner is a configurable page header that can display key data on every screen within context of an offender. Hyperlinks can navigate users as shortcuts to the most accessed screens and information. In addition, the banner displays an offender photo, that can be enlarged for viewing on click.

#### Additional Modules that are Optional for IDOC to utilize

These modules are included at no additional cost to IDOC.

Configuration of the core out-of-the-box solution for these listed modules to meet the needs of IDOC will be performed by IDOC. Any gaps established between the core Mi-Case system modules and the needs of IDOC will require chargeable changes at the agreed rate between Mi-Case and IDOC.

##### Staff Action Queue Dashboard

The Mi-Case Action Queue dashboard is a highly configurable offender action item tracking queue. Records are added to the dashboard through system triggers or user actions. Each record is associated with a Category. Within the category there are Action Types and Action Reasons. Types and Reasons provide more granular details to understand what has triggered and why that action triggered. Once an action has been triggered and displayed in the queue, users can view all actions, actions assigned only to them, actions from specific locations, actions for specific roles, and actions by their due dates.

The Results are broken up into 6 clickable buttons that include, the total number of actions that have been triggered, the number of actions that were triggered today, the number of actions due in five, two, one, and zero days, and the number of actions overdue. System uses can configure their filters to see what actions that they either need to complete themselves or monitor as supervisors.

From the list, clicking the “Go” button navigates the user to the screen in the application where action needs to be taken. Once an action is completed, the record is removed from the action queue and the process ends or if applicable another action is created for a different user or role to complete.

Everything in the action queue is configurable, number of days to complete, working or non-working days, and user role. Each record displays the Offender number, name, location, and assigned case manager.

The Action queue provides oversite of locations and helps ensure that tasks are completed for offenders records through intake to end of custody.

###### AQ Dashboard

##### PREA Screening

The Mi-Case platform includes a PREA screening told and workflow. System users can complete the PREA assessment of the offender during the intake process. The system scores the assessment and will trigger if a victimization or abusiveness review based on the scoring if applicable.

###### PREA Screening Assessment

##### Assessment Dashboard (Standardized Assessments)

###### Dashboard

The Mi-Case platform includes an assessment dashboard, where various assessment statues including the ACUTE-2000, Criminal Thinking Scales, Static 99-R, TCUDII, and PREA screening tool are tracked.

###### List View

System Users can view and add multiple instances of each assessment.

###### Assessment Detail

##### Offender Grievances

The Mi-Case Grievance module facilitates the tracking of offender grievance requests and the various levels of review and approval that follow such a request.

###### Grievance Details

Grievances can be entered and submitted by users and the case flows through the configured process of reviews and approvals.

Each Grievance action is tracked in a stages table and any relevant documentation can be attached to each case.

###### Grievance Dashboard

The Grievance Dashboard tracks all open grievance cases by location. Users can view the status and each case.

##### Programs and Work

The Programs module provides a consistent approach to defining and tracking the various types of Programs and Work that offenders can be enrolled in. It allows the administrative functions to define the locations, requirements and dates/times that classes will operate and tracking the offender through to completion on any given program.  Key features include:

###### Administrative functions to create/modify Programs

Programs assignment and categories can be configured by administrators within the Mi-Case application to set up Work, Treatment, Education, or any type of programming category and program name.

###### Offender Program Assignment

System users can assign offenders work or education programs.

###### Tracking participation

Once an offender has been assigned to a program, their attendance and hours can be tracked through the manage participation screen.

###### Managing evaluations

Offenders can be assigned monthly, bi-monthly or weekly evaluations for each program. Other Mi-Case modules can check against inmate evaluations to enable or prohibit incentives.

###### Calculating Offender Pay

The Mi-Case programs module can calculate offender work pay using a rate that is set by administrators and the number of hours recorded against an inmate through manage participation. The calculated pay can be sent to the Cashless application for processing.

##### Count

As one of the most critical security aspects of a facility, Offender Count is handled within the Mi-Case Offender Management solution. It allows staff to perform real-time Count of offenders, including the ability to place offenders on outcounts, whilst creating a historical view of every count performed that can viewed through the systems interface.

###### Record Count

System users can open each location to record count at specific times each day.

System users indicate which offenders have been accounted for and if any offenders are scheduled to be on out counts on an assigned program or scheduled medical appointment.

Once all offenders are accounted for in each location, an accountability office can submit their location count and sign off on the numbers.

Count supervisors can track each location as counts are reported into the system.

##### Visitation

The Visitation module provides users with the ability to document registered visitors for offenders, including any relationships that visitors may have with other offenders.  The module allows visitation staff to approve and deny visitors, whilst also tracking the physical visits that offenders receive by way of an interactive real-time queue which ensures that visits do not exceed the specified length.

###### Add New Visitors

Visitors can be added and approved within the module.

Once Visitors have been added, they can be checked in and monitored through a queue.

The Visitation Module logs all history of visits.

##### Property

The Property module provides staff the ability to track and manage every property item that the offender has in their possession. This can be a mixture of Personal and State-Issued property.

Often, the module will be fed with data from commissary vendors, to both enable staff to be aware of incoming property items and removing the overhead of manual data entry for these items.

###### Personal Property

Distribute and track personal property.

###### State Issued Property

Distribute and track state issued property.

###### Property Receivables

Track and distribute property to offenders through an inbound receivables queue.

##### Gang Management

Given that Security Threat Groups (STG's) are one of the biggest risks to operational security, the Mi-Case STG module is designed around the tracking of potential and suspected gang members. Through a variety of tracking queues and validation processes, security staff can ensure the thorough tracking of gang related activities, allowing other staff to utilize this information for housing and programming decisions.

###### Initial Interview:

The STG/Gang module starts with an initial interview for the offender.

###### Validation Criteria

Any validation criteria can be documented and saved as evidence.

###### Affiliation Worksheet

The affiliation worksheet screen review factors to determine the STG/Gang decision is documented for the offender.

STG Dashboard

The STG Dashboard shows all offenders who have logged STG/Gang activity by location and their status.

##### Scheduling

The Scheduling module closely integrates with the Programs module to ensure that offenders schedules are accurately displayed with the offenders complete list of activities. Additional appointments such as Board/ICE Hearings, Court or Medical appointments can be added to the offender’s schedule. The module also indicates when there are scheduling conflicts to allow staff to act.

###### Offender Schedule

Staff can view the activities scheduled by week from the offender schedule screen. If there are conflicting appointments the records are highlighted & each scheduled activity has a priority associated.

In addition, a search offender schedule screen is available to search over a user specified date range.

###### Schedule Activity

Users can schedule offender one time activities or scheduled re-occurring activities from the schedule activity screen.

###### My Schedule

If staff are associated with activity or program, they can view their own schedule from the My Schedule screen.

##### Religious Services

The Religious Services module tracks both the offenders current and prior religious affiliations, as well as the allowable and approved religious property items that the offender may have in their possession.

###### Religious Summary

The Religious summary screen informs users of the offender’s religious preference, diet, any religious property and a link to the offender’s schedule. The modules stores a history of the religious affiliation changes and any documentation can be uploaded and stored related to the offender’s religious information.

###### Diet Questionnaire

The offenders diet request can be recorded and approved in the Religious module.

###### Manage Requests

Religious property and Diet Card requests are managed through a queue that tracks the approval process, comments, and reasons.

##### Warrants

The Mi-Case Warrant module allows staff to issue warrants against offenders. The module consists of a warrant entry and approval process, warrant dashboard, and a warrant summary screen. The Mi-Case warrant module can be set up to interface directly with the parole board module.

###### Warrant Details:

Users can enter all the key details of a warrant and submit for approval.

###### Warrant Dashboard:

The Warrant Dashboard tracks all active warrants and their status. Users can navigate directly to the warrant to view details and move warrants into the appropriate status.

###### Warrant Summary:

The Warrant Summary screen displays all warrants that have been logged against an offender with in the system.

##### Detainers/Holds

The Mi-Case Offender Management solution contains a Detainers module which allows staff to log requests from other agencies that wish to gain custody of an offender upon release.

The Detainer module contains three main parts, Detainer entry process, Detainer Dashboard, and detainer Summary.

###### Detainer Details:

The Detainer Details screen is where users enter the basic detainer details along with the agency that placed the detainer. Users can have offenders sign a detainer acknowledgement letter.  Mi-Case detainer module contains notification requests, felony hold, misdemeanor, and ICE detainer types and includes an interstate agreement on detainer process workflow with notification letters.

###### Detainer Dashboard:

The Detainer Dashboard displays all active detainers logged against offenders. Users can sort by location and check the details and review by clicking on the record.

###### Detainer Summary:

The Detainer Summary screen shows all the detainers that have been placed against an offender. Users can see active and inactive and view the details.

##### Victim Services

The Mi-Case platform includes a victim services module that allows staff to document victims and generate configurable letters to send by mail or pdfs.

Victim Search

Victims can be searched by their name or the associate offender, if the victim has no record in the system, staff add the new record.

###### Victim Details

Staff can see which offenders the victim is associated with and input the victim’s information including address details, case notes, documents,

###### Create and Generate Letter

Staff can select from a list of configurable letters and edit the information if needed.

Display letter generates a pdf that can be printed or emailed.

End of Mi-Case Response to Section 4.1

- For each module in Section 2.4, fill out the table below with percentages representing coding/configuration effort to meet requirements. Please note that IDOC anticipates the potential need for internal process and procedure changes to most efficiently utilize the awarded solution. As a result, the State and IDOC anticipate minimal or no custom coding other than for changes in accordance with Indiana law changes, IDOC procedure/policy changes or any federal legislation.

| Module | Coding Effort % |  |  |  |
| --- | --- | --- | --- | --- |
|  | Out of the Box Configuration | Custom Configuration | Custom Code | Third Party Vendor Partner Module |
| - Sentencing | 50% | 50% | 0% | 0% |
| - Classification | 70% | 30% | 0% | 0% |
| - Parole | 70% | 30% | 0% | 0% |
| - Conduct | 80% | 20% | 0% | 0% |
| - Trust Fund | 0% | 0% | 0% | 100% |
| - Movement | 80% | 20% | 0% | 0% |
| - Case Management | 60% | 40% | 0% | 0% |

- For any module that requires more than 15% custom coding, clearly explain what parts of the module the custom coding will cover. Note as “Not Applicable” if this does not apply.

Not applicable.

- For any module that requires the use of a third party vendor module to accomplish this requirement, clearly explain the level of experience the Respondent has working with the third party vendor and provide an example of a similar project where this partnership has been successfully used for implementation for a State Deparment of Correction of similar size. Note as “Not Applicable” if this does not apply.

The Mi-Case team are proud to be partnering with Cashless Systems and proposing to integrate their CACTAS Trust Fund Accounting system to the Mi-Case product for this implementation. Mi-Case and Cashless Systems have not implemented together on a project of this size.

- High Level Technical Requirements (Refer to RFP Section 2.4)

- Explain your successful approach to architecture for the OMS.

- Provide a draft of the target OMS architecture diagramwith hardware and middleware listings.

- Explain your architecture’s approach to leverage cloud computing platforms.

- Explain your approach for including mobile capabilities.

- Explain your approach for including photos, videos and other forms of media in the solution.

- Provide an explanation of what environments will be available on day one of the project and what additional environments may be needed throughout the OMS project.

- Provide the following about your business rules management solution:

  - Explain the business rules software and describe its capabilities.

  - Detail the software version and experience with the software.

  - Explain how business logic, data sources, vocabularies, definitions, testing, and debugging will occur.

- Explain the batch framework in your solution. Explain how this approach provides benefits to the overall solution in terms of performance, batch schedule, and maintenance.

- Explain how the OMS system performance will be monitored and your experience with this task. Describe the tool(s) to be utilized on OMS and what type of events, notifications, reports, diagrams and topologies can be generated.

- Describe how your proposed solution will meet the General Requirements outlined in Section 2.4.

- Describe how your proposed solutionwill meet the Security Requirements outlined in Section 2.4.1. In your answer, please include the following at a minimum:

  - Your experience in architecting security in an overall solution. Provide an example of a security plan from a previous project of a similar nature that represents the quality and detail the Contractor will provide for this project.

  - How your system can incorporate the required security protocols and provide database security.

  - Your proposed Identity and Access Management (IAAM) tool.

  - How your proposed solution will incorporate risk management methodology.

  - If applicable, your approach to securing the mobile platform from unauthorized access.

- Describe your approach to working with IDOC partners to ensure the system can properly interface with the external systems outlined. Refer to Attachment L which includes a comprehensive list of interfaces.

- Describe your approach for working with IDOC to maintain IDOC ownership of the data in the Offender Management System solution.  The Respondent is strongly encouraged to detail what limitations, if any, the Respondent would intend to place on this ownership.

- The State reserves the right to procure any of the listed hardware and software through its own sources (e.g., State Quantity Purchase Agreement) for the Respondent to use for the proposed solution.  There is no obligation for the State to purchase any or all the listed hardware and software. If the State purchases only a portion of any hardware and software, the unit cost will still be offered to the State. Please explain and detail what issues, if any, the vendor anticipates as a result of this approach.

- The State of Indiana Department of Correction will own the document repository for all phases of the project and determine which tool will be utilized. The Respondent is strongly encouraged to detail what limitations, if any, the Respondent would intend to place on this ownership.

Mi-Case Response to Section 5 begins on the next page:

## 5. High Level Technical Requirements

### Explain your successful approach to architecture for the OMS.

#### Mi-Case Response:

#### Evergreen

Mi-Case practice an Evergreen IT methodology, being the central belief, that an organization's hardware and software should always be up to date, iterating its systems to adhere to the latest industry versions. Our teams work diligently with customers to ensure their product never becomes a legacy product.

Mi-Case are recommending a fully cloud solution, thus allowing hardware refreshes and scalability to no longer be the concern of the Agency, as part of our Evergreen IT approach, the operating systems, hardware, network and related infrastructure components of the solution are refreshed in line with advancing technologies.

#### Secure and Robust

Mi-Case  are forward thinking when it comes to security.  We have implemented best practices such as encryption at rest and in transit and the continuous scanning of the Mi-Case framework to reveal security flaws. We share those results with our customers and quickly react to any issues with our on-site/near site dedicated teams.

#### Cloud Ready

The Mi-Case OMS is truly cloud ready. Whether that be, private, public or a hybrid we can distribute the Mi-Case framework into any industry standard approach for cloud infrastructure. As an Amazon Web Services (AWS) partner, we can deploy to an AWS instance in hours. We are equally confident and capable of utilizing Microsoft Azure. Mi-Case recently engaged with Microsoft for providing a route for our clients to access the Government Azure Cloud service.

We can quickly tune our solution based on system utilization and performance, providing an elastic load balanced environment means that during heavy load periods the Mi-Case framework can be auto-extended to meet the user experience needs of our clients.

No matter which flavor of Cloud is chosen, Indiana can be confident that the solution is both FedRAMP compliant and meets the strict CJIS compliance rules for storing and sharing data within the cloud.

### Provide a draft of the target OMS architecture diagram with hardware and middleware listings.

#### Mi-Case Response:

Figure 1 - Production Region

Figure 2 - Production Disaster Recovery Region

Figure 3 - Non Production (QA, Migration, UAT)

### Explain your architecture’s approach to leverage cloud computing platforms.

#### Mi-Case Response:

Third, the Mi-Case OMS is truly cloud ready. Whether that be, private, public or a hybrid cloud, Mi-Case can distribute the Mi-Case framework into any industry standard approach for cloud infrastructure. As both a Microsoft Azure partner and an Amazon Web Services partner, Mi-Case can deploy to either an Azure or AWS instance in hours. In fact, we recently engaged with Microsoft to provide a route for our clients to access the Government Azure Cloud service.

Mi-Case can quickly tune the Mi-Case OMS based on system utilization and performance. This offers an elastic, load-balanced environment to allow the Mi-Case framework to be auto-extended to meet the user experience needs of our clients during heavy-load periods.

The ability of the Mi-Case solution to be deployed in the cloud enables an enormous level of power and flexibility for IDOC. There are a number of key benefits to leveraging cloud platforms, which are detailed below:

#### DevOps Toolchain

Infrastructure as code: Ansibile, Terraform, AWS Code Pipeline, GitHub

##### Security Layers

###### Accounts

Multiple accounts are setup, dedicated to each customer.  The accounts are isolated and not shared with any other customers reducing the risk of data loss.  At a high level there are two separate accounts, one for PROD & DR and the other for NONPROD.  At this level resources are prevented from intermixing between PROD and NONPROD.  The secondary division is by virtual private cloud (vpc).  A VPC exists for prod, dr and nonprod.  Typically, PROD and DR are geographically separated, for example Oregon and Virginia, while nonprod can be in any region it is typically located in Oregon.

###### Environments

In addition to the accounts, the application and database are further divided into environments such as UAT, QA, QAINT and DEV.  Typically, each environment has dedicated compute, firewall rules and database schema.

###### Firewall

Firewall rules are applied with security groups following a minimum necessary methodology.  For example: application server to database only requires specific ports and internal only access.

###### Front End

The front end is protected by the Cloudflare Web Application Firewall (WAF) employing SSL transport encryption to the client, caching, DDoS protection and other security services.

###### Back End

Communication from the front end in Cloudflare to the back end in AWS is also encrypted in transport using SSL which lands on an AWS load balancer.  Backoffice file transfers and transactions to internal systems will go over a private link such as p2p VPN tunnel or direct connect.

###### Log Shipping and SIEM

Security information and event management is accomplished making use of many different pieces such as CloudWatch Logging, CloudTrail and AlertLogic.

###### Remote Access, admins, developers, dba ecs

Policy based rules are employed to grant technical staff remote access into the AWS environments.  Access is granted to either Prod (Prod & DR) or Non-Prod.

### Explain your approach for including mobile capabilities.

#### Mi-Case Response:

Being a responsive web-based platform means that the entire Mi-Case solution is available on any web-enabled device with no loss in functionality.

Below are screenshots taken with an iPhone which shows the entire Mi-Case solution available and fully ready for use on a small form, mobile device.

In addition to the Mi-Case solution being entirely accessible by any web-enabled mobile device, the Mi-Case team have worked hard to build a dedicated iOS and Android application, Mi-Case Mobile.

This solution utilizes the power of mobile device hardware to utilize biometric authentication, location services and push notifications to empower users and provide targeted and rich functionality for those users.

Specific benefits from mobility to highlight are:

- Authenticate using the devices biometric features (Face ID, Touch ID)

- View the officers current caseload – and longest last known contact visit.

- View a specific offender record

- Review the offenders demographics including age, address, contact number, current mug shot picture.

- Review case notes on the offender.  View all of the case notes which have been added to the offender record since they were placed on probation by any officer during that supervision.

- Review current supervision conditions.

- A map that would allow an officer to visit the known address for the offender for either a home or workplace visit.

- A link to the offender’s phone number to place a call.

- The ability to update the offenders contact information.

- The ability to check-in at a home visit, allowing supervisors to view the status of all their assigned agents at a glance

- The ability to take a new picture of the offender and upload it into the Mi-Case OMS and then view the new mug shot on their smartphone.

- The ability to type or dictate a new case note – so that up to date information is kept on the offender which strengthens Public Safety.

Mobility for Safety

Safety of the workforce is an added benefit of mobility in the digital age, providing your users with access to relevant and up-to-date data ensures that they are operating with the latest view of the world. From providing real time case notes, to ensuring that when others are entering information it is getting to the field immediately. Compound this with the ability for the field to report their activity and share actions immediately, means those that supervise the officers are in complete control of their teams. Mi-Case believes in making the lives of officers both safer and more efficient, the Mi-Case Mobile solution, does just that.

Mi-Case Mobile – the Future

Mi-Case continues to invest heavily in new functionality needed in the corrections industry.  Our team of Corrections professionals continue to build out new functionality each month for both Operations and Community Corrections.  As part of our proposal, we would like to work with IDOC business staff to prioritize functionality and releases for Mi-Case Mobile.

### Explain your approach for including photos, videos and other forms of media in the solution.

#### Mi-Case Response:

The Mi-Case team appreciate that with the advent of web technology and cloud storage, the ability to utilize the Offender Management System to store a much wider range of data and media has become critically important for corrections agencies.

Within the Mi-Case solution, each offender has their own document repository area. This area is built around a distinct security model that defines which specific staff can view, upload and remove each individual type of document/media. This is entirely extendible and configurable for when IDOC may wish to expand the types of media to be stored within Mi-Case.

The media attached is stored not within the Mi-Case database, but within dedicated Cloud storage, meaning that the ability to scale up the usage of this functionality is not going to have an adverse effect on the database size, and once again, highlights not only the benefit of cloud computing, but in how Mi-Case have chosen to utilize the specifics of cloud computing.

### Provide an explanation of what environments will be available on day one of the project and what additional environments may be needed throughout the OMS project.

#### Mi-Case Response:

Based on experience, the Mi-Case team would propose a list below of the following environments required from Day One, and at various stages of the project. Please note that the exact need and timeline of these environments availability shall be determined by the joint Mi-Case and IDOC project team during the implementation of the solution.

| Environment | Purpose | Available |
| --- | --- | --- |
| Demo | To host a demonstration instance of Mi-Case for GAP analysis | Start of Project |
| Development | Daily builds | Start of Project |
| QA | Builds for internal QA validation | Start of Project |
| UAT | Client User Acceptance Testing | 3-6m |
| Training | Client Training | 3-6m |
| Pre-Prod-Staging | Pre-Production Staging, primarily for Data Migration validation/trials | 6m-1yr |
| Production | Production Environment | 1yr-18m |
| DR | Disaster Recover region | 1yr-18m |

### Provide the following about your business rules management solution:

#### Explain the business rules software and describe its capabilities.

#### Mi-Case Response:

The Mi-Case solution uses an array of tools and functions to provide business rules management and configuration.

At Mi-Case, we do not believe in a one size fits all approach, and ensure to address each customer’s specific needs with relation to system configuration.

Typically, we utilize Windows Workflow Foundation as our primary visualization tool for adjusting business rules. This is embedded within our Sentence Calculation engine and Classification scoring instruments, to name just two.

This works by providing an extracted layer of rules management from the application code, that allows Mi-Case to initially configure, then ultimately allow IDOC to self-manage the business rules in later years.

This approach, combined with a huge array of configuration screens within Mi-Case itself, provide a wealth of power to the agency to maintain the solution and keep ahead of pending policy or legislative changes within Indiana.

The Business Rules software utilized in Mi-Case is primarily Windows Workflow Foundation in conjunction with targeted administrative functionality for every area of the solution.

As previously referenced, two key areas that the workflow platform is utilized for business rules management are Sentence Calculations and Classification scoring. Specific details of each of these are below.

##### Sentence Calculation

As part of initial implantation, the Mi-Case team will work with IDOC to establish all existing sentencing rules and calculation logic, and use these to build out the sentencing module to deliver a modern, accurate and reliable Sentencing module.

During this implementation, the business rules that derive the credit scoring and release dates will be built into workflows within Workflow Foundation that provide graphical workflow flows of calculations, and allow a drag and drop process of adding or removing logic, workflow steps, or decision paths.

Long term, this means that the framework provided by the Mi-Case team is extensible and capable of rapid coding changes based on changing policy or legislation. The ability to input ‘exceptions’ to regular sentencing, or make fundamental time driven adjustments to items such as credit earning rates can be performed at ease, without any ‘coding’ from Mi-Case, and can be deployed to a test or production server within a few clicks.

For example, let’s say that a new type of release has been approved (ERCD), but only for offenders who had a date of offense within a certain year (1990, is this example).

In the existing workflow rules, the system checks the date of offense saved on the offenders sentence, then performs some decisions based on that date, turning on and off eligibility for certain release types before passing through to the next processing step. You can see below that it is a simple true or false check on a specific date, which directs the workflow in one of two directions.

The new legislation calls for the same rules, but, if an inmate has a date of ofefsne within the calendar year of 1990, that a new release type is applied to the offenders record. Below, with a few steps, you can see the modification made to the existing workflow, to add in an additional check, that will apply the new rule. This is a simple modification, but incredibly powerful, and this doesn’t even consider checking specific data on the offenders record – all of which is available via the Mi-Case workflow editor.

The tool provided by Mi-Case for the editing and maintenance of workflows provide an approval mechanism and version tracking – ensuring that workflows are required to be approved before promotion, whilst also maintaining a prior history of all changes.

##### Classification

Similar to how the workflow operates for the Sentence calculations for offenders, the same principals are adopted within the Classification scoring tool.

The workflow takes in a huge wealth of inmate data, related to their demographics, current and prior sentences, disciplinary history, escape history and many other factors, to score and project custody and risk scores to the user.

The user experience for this on the Mi-Case interface is one of simplicity, automation and objectiveness. However, the power behind the scenes is that these rules are entirely configurable to cope with changing policies within the corrections agency to enable the ability to configure and adjust custody scores, or even adding in an entirely new custody bracket.

You can see in this extract from the Classification scoring workflow that it already has a score value calculated from all the prior activities. The last action is this one, to assign the offender a custody score based on that value. The existing workflow has just 3 listed.

But what if the department required a new custody level? With the Mi-Case workflow editor, the change is easy.

The workflow allows a new statement to be easily inserted, and with a quick adjustment of the scoring conditions, the new custody score can be utilized. No application coding, no long timelines of deployments, this is all performed in a visual editor that extracts the uncompiled workflow and allows it to be edited by users.

What this means for IDOC, is that we take the core components of Mi-Case and expose them into visual, user-friendly editors, allowing a huge range of configurability within key components of our solution, without needing a development team to take months to refactor and add application code.

#### Detail the software version and experience with the software.

#### Mi-Case Response:

The Mi-Case solution is a presently utilizes Windows Workflow Foundation for .NET Version 4 and above.

The Mi-Case team have implemented business rules management for the implementation of Mi-Case for Arizona DOC, and thus have been working with the technology since 2014. During that time, it has become fully integrated into the Mi-Case framework and has been utilized to expose and configure business rules for key modules such as Sentence Calculation, Classification, Cell Assignment and various Assessment tools. The development team are adept at providing the rules in a flexible and layered design which leads to a smooth transition with our customers to leverage the configurability offered by utilizing this software.

#### Explain how business logic, data sources, vocabularies, definitions, testing, and debugging will occur.

#### Mi-Case Response:

##### Business Logic

As the Mi-Case solution contains a huge array of business logic within the application , it is important that the software used to expose these rules allows users to manipulate and add to the business logic.

A drag and drop user interface provides a visual and easy to follow representation of the business rules and flow in place within Mi-Case, and allows users to quickly grab code activities that allow access to various data elements and entities within Mi-Case to extend existing rules, or structure entirely new ones.

Specific business logic and rules specific to IDOC would be incorporated into the relevant areas within Mi-Case during implementation.

##### Data Sources

Whilst the primary data source is the Mi-Case database, the Mi-Case team provide code activities for use in the business rules management workflows that provide access to data external to Mi-Case, providing that the Mi-Case solution has been given the necessary credentials to access the data.

##### Vocabularies

The Mi-Case team provide a list of regular vocabularies and terms as part of implementation and form part of the project documentation.

##### Definitions

The definitions of how the Mi-Case solution functions is based on the requirements defined during the implantation period.

Whether more formal requirements specification documents, or concise User Stories, the detail of these provide definitions on how the Mi-Case solution functions for the agency.

##### Testing

The Mi-Case team devote significant time and resource to produce comprehensive strategies, planning, execution and reporting of quality assurance throughout the entire project lifecycle.

The overall project Test Strategy will define the approach, methods and tools that the project team will utilize in order to create a cohesive framework for all aspects of testing. This is not limited to application or functional testing, but shall extend to Unit, API, Automated, Performance, Security, Load, Stress and Acceptance Testing.

While the overall strategy should outline the approach to the test methods, each element requires its own combination of tools and expertise. A dedicated Test Manager will oversee all testing activities throughout the project.

###### Unit Testing

To ensure that application code behaves in the anticipated way, particularly after changes, the Mi-Case development team create Unit Tests to cover the boundaries of Mi-Case application code. This provides a rapid way to validate that the application code is still performing within the expected constraints, whether that is from release to release during an implementation or following any code changes when in a production environment.

Specifically, a suite of Unit Tests will be incorporated within the Mi-Case solution to validate that expected outcomes of business rules engines are calculated and provided in the correct format and with the correct values. These can the be executed to evaluate any changes or additions to the rules.

##### Debugging

Debugging is a process utilized by the Mi-Case development team during the configuration and customization required to meet a customer’s requirements.

It allows, at a basic level, the Developer the ability to step through each line of code and understand how the Mi-Case solution is functioning and utilizing the business logic and data to update or output information back to the user. The business rules engine can be debugged in the same process as regular application code due to the software utilized.

This process is also utilized to validate any issues and isolate the specifics of application problems to enable quick remediation.

### Explain the batch framework in your solution. Explain how this approach provides benefits to the overall solution in terms of performance, batch schedule, and maintenance.

#### Mi-Case Response:

Given the power of the Mi-Case solution and its ability to perform real-time operation, batch functions are kept to a minimum. Certainly, compared to the legacy applications we routinely modernize, batch processes are in single figures.

Depending on the nature of the processing needed – for example, if there is a requirement needed to evaluate batches, or all, inmates daily or weekly for specific data changes to trigger some other process to begin, then our typical approach is to utilize either a database scheduled task, or, a dedicated windows service which runs on one of the web servers.

The database obviously has the benefit or enormous processing power, whilst the windows service approach provides the ability to build services that utilize the existing shared business logic from the web application itself (e.g. using the API’s that are available).

If we choose to utilize a windows service, then we typically run these services on a dedicated server that is purposely specific to use for interfaces and batch processing. This ensures that there is no user interruption or performance degradation during any processing, and means that they do not have to be scheduled specifically during ‘quiet’ times of business operations.

### Explain how the OMS system performance will be monitored and your experience with this task. Describe the tool(s) to be utilized on OMS and what type of events, notifications, reports, diagrams and topologies can be generated.

#### Mi-Case Response:

Mi-Case is cloud-ready and therefore can utilize the wealth of cloud based monitoring tools available to monitor system availability and performance.

Since going live with Arizona DOC, our solution has been actively monitored using a combination of tools such as Cloudflare, Google Analytics and Uptime Robot.

4 - Monitor Web Requests

5 - Monitor Site Visits

6 - Monitor Data and Requests

These tools provide the ability for the Mi-Case team to monitor and share application status with regards to user counts, peak periods, server and database utilization, response times and most commonly used screens or features.

The combination of these monitoring tools enables event triggers to be utilized such as:

- User Volume

- Application response time

- Database performance targets

- Application unavailability

- Server Health

- Unauthorized access attempts

These events can then trigger reports of meaningful events and data to authorized Mi-Case and IDOC individuals to take further action. In addition, the tools can derive and illustrate diagrams related to server connectivity, infrastructure or network traffic.

### Describe how your proposed solution will meet the General Requirements outlined in Section 2.4.

#### Mi-Case Response:

The Mi-Case solution is a well-established Offender Management solution that has been utilized by large corrections agencies for over a decade.

The solution is fully scalable in a cloud environment, taking advantage of the latest cloud computing power, to provide IDOC with a powerful, configurable, mobile-ready, web-based solution that will serve IDOC for many years.

In conjunction with our partner, Cashless Systems, our proposal exceeds the requested General Requirements outlined in Section 2.4. The business modules outlined are part of the core Mi-Case solution, and the Mi-Case team have a wealth of corrections experience in configuring these areas to meet the needs of each unique agency.

Sentencing, in particular, is a module that Mi-Case are fully aware is the critical component in the OMS. As such, the Mi-Case team can illustrate enormous success in delivering three distinct Sentencing modules within an 8 year period – this is a feat not matched by any other OMS vendor. We are fully aware of the enormous differences between states based on statutes and department policy, and mobilize our key sentencing consultants from Day 1 to ensure we capture all functional requirements to accurately calculate sentences in the state of Indiana.

As illustrated in Section 4, our solution contains a wealth of functionality for each of the key business modules that will enable IDOC to take a step forward with a modern OMS.

### Describe how your proposed solutionwill meet the Security Requirements outlined in Section 2.4.1. In your answer, please include the following at a minimum:

#### Your experience in architecting security in an overall solution. Provide an example of a security plan from a previous project of a similar nature that represents the quality and detail the Contractor will provide for this project.

#### Mi-Case Response:

The Mi-Case team have developed security architecture for many different application environments.  We operate a secure and private motor vehicle record system as well as PCI compliant online payment system. Additionally, we have multiple implementations of Offender Case Management systems in other States.

Below is a sample Security Plan from a previous project of an implementation of Mi-Case:

#### How your system can incorporate the required security protocols and provide database security.

#### Mi-Case Response:

EndPoint VPN: Network level access is only allowed to development staff over SSL-VPN.

Firewall/Security Groups:  Only the minimum ports will be opened to allow network communication.  For example: Customer traffic on port 443 to load balancer, load balancer to origination server, origination server to database.

#### Your proposed Identity and Access Management (IAAM) tool.

#### Mi-Case Response:

From an infrastructure standpoint Identity and Access are controlled at multiple layers following a minimum necessary principle.  Web Console and API access for individuals are controlled using the Identity Access Management tool.  The tool has facilities to assign access based on users, groups, permissions, auditing, password policy, MFA, roles and conditions. For example, a developer would be assigned an account in the NON PROD environment.  Their group membership determines the resources they can access such as compute, central logging and dashboards.

#### How your proposed solution will incorporate risk management methodology.

#### Mi-Case Response:

Security Risk & Privacy are driven by a multi-layer approach.  We start with a minimum necessary principle.  In this context the minimum necessary principle applies to allowing or granting access only to the minimum necessary staff or services access at the layers in the technology stack.

In addition to the minimum necessary principle we leverage CI/CD DevOps principles to ensure the risk controls are always maintained.  In this case for every application deployment a fresh server is built using automation tools from the latest image, operating system updates applied, endpoint protection installed and configuration rules are applied.  Following this methodology, the risk out dated software and/or vulnerable software is eliminated.  The risk of humans installing unwanted or risky software is also mitigated.  Compliance of configuration and security controls can be 100% maintained.

In the area of monitoring and notifications, critical logs such as application, security and system are shipped to a central logging location then retained for a set period of time.  This mitigates the risk of log tampering.  From the central logging monitoring and alerts are configured to alarm based on specified errors or anomalies.  Infrastructure is also monitored for anomalies such as CPU, RAM and Disk space to alert of unexpected server behaviors.

From a security standpoint the infrastructure and application can be tuned to be more or less restrictive based on the requirements, laws or customer policy.  The baseline production infrastructure architecture is designed to operate in an active/active high availability fault tolerant mode minimizing the likelihood of failure due to compute.

#### If applicable, your approach to securing the mobile platform from unauthorized access.

#### Mi-Case Response:

The Mi-Case team will work with IDOC to implement a secure approach to utilizing the Mi-Case Mobile application that meets the security requirements of the agency.

Mi-Case do recommend a number of steps to ensure the security of the Mobile Application:

- Utilize the states (or implement) a Mobile Device Management (MDM) platform to securely control the devices that will be loaded with the Mi-Case Mobile Application.

- Build a secure, authenticated VPN tunnel into the cloud to access the Mi-Case Mobile API

- Adopt a routine approach to user maintenance to ensure that users are correctly inactivated

In addition, the Mi-Case Mobile platform adopts a number of security protocols that ensure the security and integrity:

- The application has been fully Penetration Tested and has passed rigorous security testing

- The application has an Auto logout feature to ensure privacy and security of data

- On logout, the application discards all data used during authentication of the user (JWT)

- The application communicates real-time with Mi-Case and there is no data stored on device

- The application utilizes Face ID and Touch ID authentication

### Describe your approach to working with IDOC partners to ensure the system can properly interface with the external systems outlined. Refer to Attachment L which includes a comprehensive list of interfaces.

#### Mi-Case Response:

The Mi-Case team have a wealth of experience in the design, development and maintenance of high-volume interfaces that span a range of protocols and functions.

Whether working directly with the Department, or in conjunction with other agencies or vendors, the Mi-Case implementation team can recommend best practice approaches to ensuing that systems communicate in the desired frequency and format, whilst ensuring error handling and logging is correctly designed to allow auditing and error correction activities.

While not an exhaustive list, listed below are just a few examples of interfaces that the Mi-Case team have implemented in recent years:

| Description | Data Format | Frequency | Method |
| --- | --- | --- | --- |
| Data bridges to keep 2 mainframe applications in sync with new offenders, offender movement and offender releases | Fixed width | Real-Time | IBM MQ |
| Medical data feed to EMR/EHR | HL7 & JSON | Real-time | IBM MQ |
| Offender location and custody information to phone provider | JSON | Real-time | REST API |
| Banking and Commissary data exchange for Offender banking and property | XML | Real-time | REST API |

Key to the planning and development of any interface is to understand the existing systems, interfaces and data that is being transferred. Many times, improvements in efficiency or format can be made, making the Mi-Case teams approach to discovery a key interface design activity.

Communication with key stakeholders is vital to ensure all parties needs are addressed, and that the design of the interface is both understood and agreed upon before development begins. This approach is similar whether this is a brand new interface, or simply a modernization of an existing feed.

Each interface that shall be delivered for the project shall have its own Interface Control Document (ICD). This document shall contain the analysis performed, design decisions, data formatting, frequency and other key artifacts. As with Functional Specifications and/or User Stories for the functional features of the application itself, the ICD shall form the common understanding of the delivery teams approach for the interface in question.

Interface Testing shall be conducted as defined in the Solution Test Plan. This plan will have defined the tools and methods defined for testing various types of interfaces and it is vital that the approach to test each interface conforms to these principals.

### Describe your approach for working with IDOC to maintain IDOC ownership of the data in the Offender Management System solution.  The Respondent is strongly encouraged to detail what limitations, if any, the Respondent would intend to place on this ownership.

#### Mi-Case Response:

It is the position of Mi-Case that IDOC are the sole owners of the data that will be stored in the Mi-Case application when implemented in Indiana.

### The State reserves the right to procure any of the listed hardware and software through its own sources (e.g., State Quantity Purchase Agreement) for the Respondent to use for the proposed solution.  There is no obligation for the State to purchase any or all the listed hardware and software. If the State purchases only a portion of any hardware and software, the unit cost will still be offered to the State. Please explain and detail what issues, if any, the vendor anticipates as a result of this approach.

#### Mi-Case Response:

As the Mi-Case proposal is for a cloud-hosted solution, there is no anticipated hardware or software necessary, other than the Mi-Case software licenses which are a core part of the cost proposal.

Any external hardware such as desktop computers or mobile devices used to access the Mi-Case application, or, any peripheral devices such as identification systems, scanners or electronic signature pads are not provided by Mi-Case and can therefore by procured by the State of Indiana using their own sources.

In the event that any hardware or software is required by IDOC to support the solution, Mi-Case will have no exceptions.

### The State of Indiana Department of Correction will own the document repository for all phases of the project and determine which tool will be utilized. The Respondent is strongly encouraged to detail what limitations, if any, the Respondent would intend to place on this ownership.

#### Mi-Case Response:

Mi-Case have no limitations to suggest to this proposal, and would only offer to assist IDOC in selecting an appropriate document repository for the project if desired.

Mi-Case have a chosen platform, which IDOC can utilize if they wish. If IDOC choose to utilize a different tool, then Mi-Case will utilize this tool when supplied by IDOC.

End of Mi-Case Response to Section 5

- Development, and Implementation

- Explain your proposed methodology for this project. Please note that the State prefers agile methodology. Include the following at a minimum:

  - Your plan for running the requirements confirmation sessions.

  - Your approach to preparation and planning for design and requirements review, and your development standards that will be used on the OMS Project.

  - Your plan for building and confirming functional and technical requirements with input from relevant stakeholders through each sprint including but not limited to IDOC and IOT.

  - Explain any tools that will be used to ensure requirements traceability.

  - Your approach to load/volume testing.

  - Your plan for developing and implementing systems in compliance with Indiana’s SLA expectations in Attachment O.

  - Your approach to configuration management and any lessons learned from previous projects of similar size and scope.

    - Provide an example of a Configuration Management Plan from a previous project of a similar nature and size that represents the quality and detail the Contractor will provide for this project.

  - Your approach to testing. Include the following at a minimum:

    - Your plan for developing a Master Test Plan alongside IDOC and complying with all testing activities.

    - Your testing methodology (agile, DevOps, etc.), how automation plays a role, and how the methodology will ensure quality in the software delivered.

      - Provide an example of a Master Test Plan from a project of similar scope that represents the quality and detail the Contractor will provide for this project and provide a description of lessons learned. You may suggest additional content or types of testing to the plan.

    - Your approach on supporting UAT efforts and describe any lessons learned from previous projects of similar size and scope.

    - Your test tracking tool that will be used to track development tasks, defects, bugs and fixes for these items.

  - Your approach to training. Include the following at a minimum:

    - Developing a Training Plan (TP) alongside IDOC and complying with all the training related activities including training environment, disaster recovery environment, and etc.

    - Your approach for System Administration training for maintenance and operations.

    - End user eLearning.

    - Provide an example plan from a project of similar scope.

- Describe your approach to help achieve the goals of the Agile Software Development Life Cycle (SDLC) process. Address each of the following goals. If you are not proposing an Agile SDLC process, please note the process you propose and respond to the following goals:

  - Development and deployment of a functioning component(s) at the end of every iteration that build upon each other.

  - Enabling frequent demonstrations of completed components.

  - Building stakeholder support for the OMS throughout the life of the project, including regular UAT efforts.

  - Detecting dependencies, risks, and/or issues as early as possible to make course corrections

  - Early detection of missing, incomplete, or inaccurate requirements.

  - Early detection of flaws and vulnerabilities.

  - Meet approved project schedule deadlines.

  - Creating an environment that lends itself to responsive design to provide a seamless user experience regardless of device.

  - Facilitating on-going project team learning and continuous process improvement.

  - Independent module level testing and cross module testing.

  - Scheduled and on-demand demos.

  - Flexible number of iterations to accommodate all the prioritized requirements within a module.

- Provide a table that illustrates the due dates of each of the modules in Section 2.4. If a document is continually updated throughout the project, please indicate the initial submission and updates.

- Explain the approach to data conversion, migration, and synchronization for the OMS. Elaborate on experiences and challenges from previous projects. Provide an example of a Data Conversion and Migration Plan from a previous project of a similar nature and size that reflects the quality and detail the Contractor will provide for this project. Explain the mapping techniques, schedule, and tools that will be used to complete the mapping of data elements between databases as well as define the transformation rules for all data elements.

- Describe common risks and issues that you’ve experienced on similar projects with other State Department of Corrections.What was the ultimate impact of those risks and issues, and what strategies were used to mitigate.

Mi-Case Response to Section 6 begins below:

- Development, and Implementation

- Explain your proposed methodology for this project. Please note that the State prefers agile methodology.

The Mi-Case approach, detailed further in sections of this document, provide a phased, Agile methodology approach to delivering the requirements of the Offender Management System project.

Initiation – During this phase, the Offender Management System team is constructed, the initial project plans are drafted, a sandbox version of the Mi-Case solution is created, and Indiana DOC is introduced to the Mi-Case application. This is an important phase, as it begins to define the shape of the project, setting the approach and ensuring the project ground rules are understood.

GAP Analysis – Defining the Gap’s between the Indiana DOC needs, and the Mi-Case application is a pivotal part of the overall Mi-Case approach. While the requirements have been detailed in the RFP, focus should be taken to ensure that a true COTS approach should be adhered to. Meaning that; it is often easier to amend business processes than it is to begin custom development of the solution. While it may feel easier to adjust the software, it may not be in the best interests of the project or the department to propagate long standing operational approaches, which in some cases, may not be best industry practice. Mi-Case will work with Indiana DOC to define the gaps and work hard to maintain the functions of the Mi-Case solution and adhere to industry standards.

Application Configuration/Development – For the items that have been defined during the Gap Analysis exercise the Mi-Case team will begin making configuration changes, the primary approach, and then application developments as needed. Following a SCRUM and Agile methodology, Indiana DOC will be an integral part of this process, this will ensure that small bite size releases of the solution are delivered to Indiana DOC on a regular cadence. Allowing for regular testing, increased user buy in and confidence that the Mi-Case solution is being implemented in line with the needs of Indiana DOC.

Application Testing – As the team deliver the regular releases of the solution, both the Mi-Case QA team and the SOH PSD UAT team will begin the process of ensuring that the solution is, functionally fit for purpose as well as ensuring the integration between different modules is correct.

Data Migration / Conversion – Indiana DOC has a large volume of data stored within different databases, both relation and non-relational that need migrating. The Mi-Case approach is to start this process very early in the overall project implementation. Data quality, availability and an understanding of the source of the data is often a challenge during data migration. While the Mi-Case team have a huge amount of experience in migrating data, the importance and early start to the process has huge benefits to the final solution. Mi-Case will create a data mapping document containing all data elements that are needed to be migrated and will work with Indiana DOC to complete this document.

System Training – As the UAT begins to close out the Statewide training process begins. The timing for this is key. Not too early, so users forget, not too late that time runs. The Mi-Case team have a special skill in figuring the exact timing of this training and will ensure that Indiana DOC are covered and sufficiently trained.

Transition Planning – In preparation for the cutover to the new system, the project will deliver a transition plan, that includes SOH PSD needs, IT needs, Infrastructure needs, Mi-Case needs and importantly the needs of the users. This plan will be used to execute against for the go-live of Offender Management System.

Go-Live – Of course this is the phase that all will have be waiting for. This exciting and nervous time, which with the support and expert guidance of the Mi-Case team will be a smooth and memorable occasion!

Post-Go Live Support – As outlined in the RFP the Mi-Case team will provide a 90-day transition period, which will see increased support and assistance to Indiana DOC to ensure that the roll out is a great success.

  - Your plan for running the requirements confirmation sessions.

The business requirement is a description of what the end-user audiences view as their needs and is often a rather eclectic description.  It usually covers the needs of each audience in the end-user community in a very uneven manner, with some aspects (such as ease of installation) often overlooked.  It often describes some functions (such as a home visits or case notations) in very general terms, but others (such as offender drug testing) are discussed thoroughly. There are often important requirements that are not addressed in the initial review, and they need to be exposed and handled as they arise during the review of the business process. The earlier these issues are addressed and resolved during our analysis period, the better the prospect of delivering a high-quality product within budget and schedule. Our analysts who are experts in fleshing out this process will conduct Join Application Requirements (JAR) sessions to facilitate this.  Mi-Case will utilize the Microsoft Team Foundation Server (TFS) to track requirements gathered and documented

  - Your approach to preparation and planning for design and requirements review, and your development standards that will be used on the OMS Project.

For the items that have been defined during the Gap Analysis exercise the Mi-Case team will begin making configuration changes, the primary approach, and then application developments as needed. Following a SCRUM and Agile methodology, IDOC will be an integral part of this process, this will ensure that small bite size releases of the solution are delivered to IDOC on a regular cadence. Allowing for regular testing, increased user buy in and confidence that the Mi-Case solution is being implemented in line with the needs of IDOC.

  - Your plan for building and confirming functional and technical requirements with input from relevant stakeholders through each sprint including but not limited to IDOC and IOT.

Mi-Case takes the process of requirements definition very seriously. The approach adds enough rigor into the process of understanding and documenting the business and user's requirements and ensuring traceability of changes to each requirement. This process comprises the stages of requirement gathering, analysis and validation. All these contribute to the production of a rigorous, complete requirements document. The core of this document is a repository of individual requirements that is developed and managed.

The analysis of the current and required business processes results in well-defined functional requirements. Our approach for specifying functional requirements is by using methods like system context diagram or a use case model.

System context diagram: It captures all information exchanges between, on the one hand, the IT service and its environment and, on the other, sources or destinations of data used by the service. These information exchanges and data sources represent constraints on the service under development.

Use case model: It defines a goal-oriented set of interactions between external actors and the service under consideration. Actors are parties outside the service that interact with the service. The main purpose of use case modeling is to establish the boundary of the proposed system and fully state the functional capabilities to be delivered to the users. Use cases are also helpful for establishing communication between business and application developers. They provide a basis for sizing and feed the definition of usability requirements. Use cases define all scenarios that an application must support and can therefore easily be expanded into test cases.

Mi-Case business analysts utilizes the below proven best practices for defining the system functional requirements:

Involves Stakeholders

Presence of Rationale

Peer Reviews of System requirements with applicable SMEs

Mi-Case business analysts use a checklist to verify whether the functional requirement is properly defined. Every functional requirement is checked against the following characteristics:

Necessary: The requirement defines an essential capability, characteristic, constraint, and/or quality factor. If it is not included in the set of requirements, a deficiency in capability or characteristic will exist, which cannot be fulfilled by implementing other requirements.

Appropriate: The specific intent and amount of detail of the requirement is appropriate to the level of the entity to which it refers (level of abstraction).  This includes avoiding unnecessary constraints on the architecture or design to help ensure implementation independence to the extent possible

Unambiguous: The requirement is stated in such a way so that it can be interpreted in only one way.

Complete: The requirement sufficiently describes the necessary capability, characteristic, constraint, or quality factor to meet the entity need without needing other information to understand the requirement

Singular: The requirement should state a single capability, characteristic, constraint, or quality factor.

Feasible: The requirement can be realized within entity constraints (e.g., cost, schedule, technical, legal, regulatory) with acceptable risk

Verifiable: The requirement is structured and worded such that its realization can be proven (verified) to the customer’s satisfaction at the level the requirements exist.

Correct: The requirement must be an accurate representation of the entity need from which it was transformed.

Conforming: The individual requirements should conform to an approved standard template and style for writing requirements, when applicable.

  - Explain any tools that will be used to ensure requirements traceability.

Mi-Case team uses Team Foundation Server (TFS) for requirements and code traceability. The team uses work item of type Requirement inside the Agile project.

The Requirement work item can provide some high-level information. The work item Requirements is broken down into smaller Task work items. Then all associated tasks are linked to the original Requirement work item. As work is completed against the tasks, say for example development, source code check-in can then be associated with the task. This gives the ability to drill into the actual code files that the developer had been working on for a given task.

From the reporting side there are reports in TFS that will allow you to drill into Work Items and Related Work items. You can also create your own custom reports if the canned ones do not fit your needs. TFS provides Mi-Case Business Analyst with a tool that also provides these features:

  - Your approach to load/volume testing.

Performance and load testing are done at the application and database server level to ensure that the system is operating within the tolerances set out with in the performance management plan and the system test plan. All performance and load testing are done using automated tools. Virtual Machines will be set up from which load will be simulated and scripts will be run and results will be recorded for analyzation.

  - Your plan for developing and implementing systems in compliance with Indiana’s SLA expectations in Attachment O.

Software releases follow a defined, repeatable and accurate process focused on security, dependability, and accuracy:

- Requirements are specified, and signed off on,

- Designs are reviewed and signed off on,

- Solutions are coded, unit tested,

- incorporated into an automated build for release to Quality Assurance (QA)

- In QA the solution is thoroughly tested, fixed, rereleased and retested (if necessary)

- Then it is included in an automated build for User Acceptance Testing (UAT)

- In UAT the solution is tested by the users and accepted or, fixed, rereleased and retested (if necessary)

- at this point the solution is ready for released for Deployment

- Deployments for the Offender Management system follow a defined, repeatable, secure and accurate automated process utilizing Dev Ops tools.

- Deployments are followed by testing to ensure that everything went as planned as is ready for use.

- Product Delivery - limited configurations or simple services. Once the Environments are created and a software release is made, tested and approved, MI-CASE will deploy the product to the appropriate environment upon a set mutually agreed upon schedule typically, weekly, monthly or quarterly.

- Product Delivery - complex configurations or complex services. Once the Environments are created and a software release is made, tested and approved, MI-CASE will deploy the product to the appropriate environment upon a set mutually agreed upon schedule typically, weekly, monthly or quarterly

- Configuration accuracy. Server deployments are completely automated including configuration and startup ensuring that the servers operate per te quote and purchase order details

- Part Delivery – New Products – All hardware is provided in the cloud and as such are available immediately upon request

- Part Delivery – Standard or Extended Warranty– All hardware is provided in the cloud and as such are available immediately upon request

- Dedicated Website – System Up Time – The architecture of the mi-case solution is a highly available configuration with load balancers, multiple web servers, clustered database and will provide better than 99% uptime. System uptime will be tracked and measured by automated tools

- Dedicated Website – Accuracy of Information – the information presented on the website will be indicative of the data stored in the database. Functionality of the system will be tracked by identifying and prioritizing defects.

- Punch-Out-Catalog – System Up Time- The architecture of the mi-case solution is a highly available configuration with load balancers, multiple web servers, clustered database and will provide better than 99% uptime. System uptime will be tracked and measured by automated tools

- Punch-Out-Catalog – Accuracy of Information – the information presented on the website will be indicative of the data stored in the database. Functionality of the system will be tracked by identifying and prioritizing defects.

- Quote Responsiveness – the time it takes to provide a quote is dependent on the complexity of what is requested, and the amount of detail provided in the quote. MI-CASE will work with IDOC to provide a quote with the amount of detail in the time agreed to at the time of the request.

- Invoice – Accuracy and Timeliness. MI-CASE will submit error free invoices (per the purchase order instructions) within five business days of product delivery

- Report Turnaround – Quarterly Spend Report. The Quarterly Spend report will be delivered to the State within 10 business days from the report due date.

- Report Turnaround – Ad Hoc Report. The amount of time it takes to produce an AD Hoc report varies depending on the complexity of the report. MI-CASE will work with IDOC to come to a mutually agreed upon schedule to produce the ad hoc report when the request is made.

- Response Time. MI-CASE will respond to all communications no later than the next business day.

  - Your approach to configuration management and any lessons learned from previous projects of similar size and scope.

Mi-Case defines Software Configuration Management as a process to systematically manage, organize, and control the changes in the documents, codes, and the Mi-Case OMS during the implementation life cycle. It is abbreviated as the SCM process in software engineering. The primary goal is to increase productivity with minimal mistakes.

In many instances, as we have detailed in our Response Matrix, the IDOC requirements shall be met with the “Baseline” Mi-Case application. While there are many different approaches to configuration of the Mi-Case’s Mi-Case OMS, our implementation team will work with IDOC to define the exact configuration items that need to be adjusted in order to deliver the base solution to IDOC.  Many changes are typically managed through the system application settings, configuration files and reference data.

As part of the implementation, the Mi-Case team will manage all configurations with a formal configuration management strategy, which includes documenting all changes to the base configuration. The Configuration Management Plan also will be a formal document that is agreed to by both IDOC and the Mi-Case team and will detail how configurations will be handled.

Finally, with the advancements of software deployment automation, the Mi-Case team has developed an efficient and streamlined approach to the deployment of system builds. The basic concept allows for application configurations to be scripted to allow one button deployment approaches. This results in:

- Less error-prone and more repeatable deployment;

- Reduced need for highly skilled resources;

- Decrease in resource time;

- Easier deployment to different environments; and,

- More frequent version releases.

  - Provide an example of a Configuration Management Plan from a previous project of a similar nature and size that represents the quality and detail the Contractor will provide for this project.

The Mi-Case offender management software has been designed and architected to ensure that it will allow the ADC to configure simply every module to meet the specific business needs. As we evolve into a society that increasingly relies on cloud-based software to manage everything from personal communications to banking needs, the debate over the pros and cons of configurable vs. customized COTS software has arrived as the technology has evolved. In many instances, the two words are used interchangeably, however, there are significant differences between the two.

Let’s start by defining the configuration approach, respectively, in the context of offender management software. A configurable system is an out-of-the-box solution that allows the owner to easily personalize certain aspects of the system themselves, without the help of experienced software developers. Configurable software is flexible, scalable and can be continually shaped to meet an organization’s industry-specific and organization-specific needs. Here at Mi-Case – we have architected our software to follow this model wherever possible. Through easy to use drop downs, and screens that are referred to as “maintenance tables” which allows a ADC power user to add specific data elements to a OMS table, such as the name and a location of a prison or a probation office, without the need for a software developer. Or if ADC wanted to track another type of incident – a power user would be granted the permission to update the list of incidents without the need for a SQL script, or a change request to the application that could take months to process, contract, develop, test and move to production.

Mi-Case is superior to our competitors in that our proposed solution is based primarily on a configurable solution that can be defined in the following manner:

· Implementation time is greatly reduced. Because you’re purchasing an OMS system whose underlying structure is the same for all users, implementation can take less time. Our highly skilled Mi-Case implementation specialists will work with the ADC team to configure the systemthe way you want it from the start. Once trained, ADC staff can make necessary configuration updates.

· Volume of usage keeps the solution at the cutting edge of technology. Mi-Case has three major correctional entities which utilize the same core OMS system. On a daily basis, we receive constant feedback and can identify and incorporate the updates that will benefit the most users possible. ADC can, with confidence, know they are always receiving the best product in the market for offender management. And the best part of these updates? Little or no downtime to the ADC operations team – no disruptions during critical times such as tracking a fugitive or conducting counts.

· Updates to the system are typically free. Because Mi-Case was designed as a configurable system, our team of industry leading engineers will ensure that updates for both the hardware and software will constantly be installed to your system for you, without the need for any work or resources spent on your end. Plus, those updates are normally free (included in your annual maintenance cost). No additional change request or haggling over these updates without the need of ADC staff resources. Mi-Case refers to this as our Evergreen principle and that this will be the last OMS system ADC will ever purchase!!

· A large peer community is right at your fingertips. With Belgium, Maryland, and Arizona utilizing the Mi-Case solution, ADC will have the opportunity through an online community of peers with whom you can exchange best practices and read about new and innovative ways others are using or configuring their OMS system. Additionally, in 2020 Mi-Case will be having an in-person user symposium that will have a dual tract of both how the system is used in a correctional entity as well as an opportunity to dialogue about these best practices from a Corrections business standpoint.

· Mi-Case configurable solution has a much lower total cost of ownership. You don’t pay for the updates made to the hardware or the underlying software. Our competition charges for new releases of database software or the underlying framework of their OMS software (ADC can contact references to verify this fact). Our solution proposed to ADC includes this as part of the annual software licensing. In addition, we will provide free resources available to you such as user guides and trainings on any new functionality provided as part of these updates.

  - Your approach to testing. Include the following at a minimum:

    - Your plan for developing a Master Test Plan alongside IDOC and complying with all testing activities.

    - Your testing methodology (agile, DevOps, etc.), how automation plays a role, and how the methodology will ensure quality in the software delivered.

      - Provide an example of a Master Test Plan from a project of similar scope that represents the quality and detail the Contractor will provide for this project and provide a description of lessons learned. You may suggest additional content or types of testing to the plan.

    - Your approach on supporting UAT efforts and describe any lessons learned from previous projects of similar size and scope.

    - Your test tracking tool that will be used to track development tasks, defects, bugs and fixes for these items.

System and Integration Test Results: As System and Integration Tests are conducted, the results and status reports will be released to the IDOC. Mi-Case makes use of Test Rails to produce all test results. Each test result case will be documented with the test script, which will then be rolled up to the master test results report that is provided to the client continually through access to the project documentation store. Before any system builds are moved into the UAT environments the IDOC will approve the conclusion of the testing and authorize the move. At the end of System Testing, Mi-Case will provide a full test report detailing all tests executed, the results, the number of defects, Mi-Case is fully responsible for the testing of the solution in accordance with the stated requirements. The software and the hardware environments will be fully tested against a set of predefined test procedures, plans and test cases and will ensure that the system delivered matches the requirements defined and documented in the RTM, the System Requirements documents and the System Design documents.

Before any software is promoted to the User Acceptance Test Environments, the Mi-Case team will provide evidence to IDOC that the release has passed system testing. This will be done through evidence of testing and a system test acceptance certificate, created by the test team post system testing.

User Acceptance Testing will be conducted primarily by IDOC and will be conducted in a separate infrastructure with data similar to that of the intended production environment, although not completed migration data. The Mi-Case team will review UAT plans, provide guidance, and assist in ensuring proper coverage.

System Test and UAT Environments: Mi-Case will commission a System Test environment.  Typically, this will be used by the Mi-Case test team for conducting system tests and along with the User Acceptance Test environment will be a mirrored environment of the Production environment. All environments for testing will conform to the approved Solutions Environment Plan.

System and Integration Test Cases: As part of the overall test strategy, Mi-Case will provide a complete set of System and Integration test cases that will provide a full end-to-end test of the solution developed. The test cases will be developed to all agreed standards to produce test cases. Test cases will be based on a functional area and broken down to specific use cases that will be developed as part of the Functional Requirements documents. Mi-Case will make available the test cases for review by IDOC prior to test execution.

All test cases follow the same format and ensure that they detail the requirements that are associated with the tests that they are conducting. All test scripts including integration test will have the following items:

-Test Condition Reference:

-Test Case ID:

-Test Description/Purpose:

-Functional Area/Module:

-Test Data:

-Preconditions:

-Test Created by:

-Test Updated by:

-Test Steps:

-Expected Results:

-Actual Results:

-Defect(s) (if appropriate):

-Execution Tester:

-Date:

Mi-Case uses several automated test tools to ensure that the testing process is as efficient as possible.

Integration Testing will ensure that differing modules of the solution which are developed at different times will operate as expected. This is tested by ensuring that the data flow between the different modules meets the needs of the client. The test team in coordination with the developers and business analysts will identify as part of the test script creation which modules that new developments are likely to be impacted by and document a test plan to ensure that the data flow is as expected.

Performance and load testing are done at the application and database server level to ensure that the system is operating within the tolerances set out with in the performance management plan and the system test plan. All performance and load testing are done using automated tools.

Execute the System Test Plan:  Mi-Case will conduct all System, Integration and Performance tests before these are signed off and turned over to the UAT environment for tests. All tests will be conducted in accordance with the System and Integration Test plan as part of the Master Test Plan.

Test Defect Reports:  Mi-Case makes use of the Team Foundation Server to produce all test related defects. IDOC will obtain a report at regular intervals and at the end of the project development phase which will detail at a minimum the following items:

-Issue Description

-Severity

-Status

-Owner

-Implementation Schedule

-Past Defect and their resolutions

This report will be available electronically as part of the project documentation library.

UAT Training Plan:  As a precursor to the overall testing plan a UAT Training will be developed to detail how the IDOC users involved with the UAT phase will execute the User Acceptance Test Scenarios and how to navigate the automated testing tools available to the IDOC for their UAT activities.  The plan will clearly detail how to read and execute a tests for the scenarios, how to enter data into the system for tests, the pre-requisites that need to be in place before testing can begin,  how to record the output of the test case, how to define the severity of a defect and what it and general use of the system.

UAT Test Cases: Mi-Case, from experience, suggest that UAT use cases are developed by IDOC expert users and individuals that understand the business process that are involved with each UAT Scenario. This ensures that real world operation is documented as part of the UAT Testing. The scenarios typically contain many similar test script attributes of that of System and Integration testing. The scenarios and the execution of the tests associated to the scenarios often deliver defects that are not system defects but system changes and the UAT documentation must account for this and provide the users with the ability to document these and promote them to the change management process. It is assumed that IDOC will create, coordinate and execute User Acceptance Testing.

  - Your approach to training. Include the following at a minimum:

    - Developing a Training Plan (TP) alongside IDOC and complying with all the training related activities including training environment, disaster recovery environment, and etc.

A standard component of the Mi-Case implementation approach is to provide a comprehensive training plan and materials. This plan will detail how training shall be coordinated and delivered. Components within the training plan include number of user’s; number of systems; system administrators; how many trainers are required and a detailed explanation of all training resource that shall be needed to deliver a successful training program to IDOC. The training plan is developed in conjunction with IDOC to ensure that the requirements for training meet the Departments needs but also ensure that any existing IDOC training process or procedures are considered in the planning of the training.

The Mi-Case team intend to deliver role-based training that is specific to the end user's job function. This will require a close coordination with the IDOC team to ensure that the application modules align with the existing roles that are in place with IDOC today.

All training will be delivered using the train the trainer approach. The Mi-Case team will create a set of training materials that will be delivered to a specific pre-identified set of IDOC resources who will be responsible for rolling out training statewide.

All training material will include a lesson plan; the approach to training; an outline of the training material; who the intended audience shall be and the definition of each training class that will be conducted.

The Mi-Case team will deliver the training materials and the training classes to IDOC at their Central Training location. Training can be conducted at other locations, but this is assumed to be outside of the scope of the RFO response.

  - Your approach for System Administration training for maintenance and operations.

The Mi-Case team will deliver training materials and the training classes as outlined above for System Administrators for maintenance and operations. The assumption of the training classes is that the individuals that are being trained are in fact already system administrators for the technology that they are being trained for.

  - End user eLearning.

As part of every Mi-Case implementation, the Mi-Case team ensure to create a suite of targeted end-user reference guides that can be referred to at any time, via the Mi-Case solution, by end users to self-learn or refresh their understanding of the primary modular functions of the application

The training materials and the training classes that are delivered by the Mi-Case team can be used by IDOC personnel to create eLearning courses that are job specific and made available to be used in the field

  - Provide an example plan from a project of similar scope.

| Task Name | Duration | Start | Finish |
| --- | --- | --- | --- |
| User Training | 385 days | Fri 9/22/17 | Fri 3/29/19 |
| Training Material Development | 15 days | Tue 10/10/17 | Mon 10/30/17 |
| Training Development Plan | 65 days | Tue 10/31/17 | Tue 2/6/18 |
| Develop User Guides | 30 days | Fri 9/22/17 | Fri 11/3/17 |
| Training Room Setup | 5 days | Fri 12/1/17 | Thu 12/7/17 |
| Schedule with Training Officers at Complexes | 15 days | Fri 12/8/17 | Tue 1/2/18 |
| Technical Readiness Check by IT | 1 day | Fri 12/8/17 | Fri 12/8/17 |
| Training Pilot | 35 days | Mon 1/14/19 | Fri 3/1/19 |
| State-wide Training for Big Bang | 30 days | Mon 2/18/19 | Fri 3/29/19 |

End of Mi-Case Response to Section 6

- Post-Implementation

- Describe your plan for transfer of system knowledge toIDOC staff. Include explanations of the following:

- Database, software, and hardware maintenance

- Application development/batch support

- Architecture design and maintenance

- Security maintenance

- Testing specifications

- User training tools, methods, and materials

- System administration

- Help desk

- Rules engine

- Any SaaS, Commercial Off-The-Shelf (COTS), or customized software utilized where IDOC staff shall be making configuration, process, rule, role, or security changes.

- Describe your recommended plan for the management of M&O responsibilities for the proposed solution. Include explanations of the following:

- Objectives

- Relationship to other plans

- Schedule

- Approach and methods of knowledge transfer

- Resources

- Knowledge Transfer Risks

- Curriculum, Materials, Set-up

- Relevant communications

- Monitoring, metrics, and evaluation criteria

- Any third-party vendor involvement

- Location of all standard operating procedures (SOPs), operations manuals for hardware and software products, checklists, etc. that have been written throughout the project.

Mi-Case Response to Section 7 begins below:

7 Post-Implementation

- Describe your plan for transfer of system knowledge to IDOC staff. Include explanations of the following:

- Database, software, and hardware maintenance

- Application development/batch support

- Architecture design and maintenance

- Security maintenance

- Testing specifications

- User training tools, methods, and materials

- System administration

- Help desk

- Rules engine

- Any SaaS, Commercial Off-The-Shelf (COTS), or customized software utilized where IDOC staff shall be making configuration, process, rule, role, or security changes.

A fundamental component of the Mi-Case approach for the implementation of an Offender Management system is to ensure that knowledge transfer is an integral part of the overall project approach. The Mi-Case team takes great pride in preparing their clients for the long-term of the Offender Management system. There are several key areas that need to be taken into consideration for post implementation. While the Mi-Case team are confident that IDOC will want to continue a long-term Maintenance and Operations (M&O) support relationship with Mi-Case, it is understandable and important that IDOC obtain a comprehensive base knowledge of the Mi-Case application. Knowledge transfer is intended to start from the commencement of the project, many projects attempt to provide knowledge transfer at the end of the program. The Mi-Case difference is that we believe the system needs to have strong client ownership for long term success from the start. It is for this reason, unlike many of our competitors, we ensure that the client is provided with quality knowledge transfer from the outset.

A knowledge transfer plan shall be included in the overall project management plan and detailed during the project initiation; it will cover all the detailed items as requested. However, provided below is a high-level explanation of our approach to knowledge transfer:

Understanding the difference between Tacit knowledge & Explicit knowledge

Explicit knowledge is knowledge that is can easily be shared and transferred through writing or speaking. It is information that can easily be picked up through formal learning, reading, or in conversation. While Tacit knowledge is knowledge that is less easy to transfer or pass along through writing or verbalization. It is developed through a person’s experiences, observations, and insights, and it requires shared activities to transfer or impart that knowledge. Both tacit and explicit knowledge have an important role in knowledge transfer. It is this insight that is used as part of the Mi-Case approach to share knowledge. Formal training guides, user guides and technical documentation is created and shared along with a training program that focuses on the explicit. The tacit knowledge comes from the direct involvement in the project or program from the IDOC team, involvement includes being present in Gap Fit workshops, understanding why the application configuration has been done and in what way, and a clear explanation from the Mi-Case implementation team about all phases of the project. The integration between the IDOC team and the Mi-Case team make for a tightly coupled team that feels as though the delivery of the project is being carried out by a single group and not a vendor/client relationship. As detailed elsewhere within this RFP response, the success of the project is attributed to the team as a whole and not one single individual or entity.

Database, software, and hardware maintenance

While the Mi-Case database and software design is a proprietary element of the Mi-Case solution, it is important for IDOC to have a detailed understanding of how the solution is connected. More so for the ability to create ad-hoc reports in the future. Clearly project design documentation will be produced which is available to IDOC for review, but a more detailed understanding and transfer of knowledge is gained through the IDOC team being involved with the application pattern layout. The Mi-Case team will work with the proposed IDOC team members, that the agency identifies as a key individuals, to allow them to shadow the Mi-Case team to gain the required knowledge of the Database, Software and Hardware of the Mi-Case application.

Application development/batch support

The flexible and powerful Mi-Case solution lends itself to not requiring a great deal of customization through application development. However, due to the nature of our solution, which utilizes industry standard software frameworks, such as Microsoft .Net, Bootstrap and the ISO standard for Structured Query Language. This means that individuals with industry standard skills can easily pick up the application development of the Mi-Case solution. If this is required by IDOC, the Mi-Case team will provide a training plan for the skills transfer from the Mi-Case team to a skilled IDOC developer.

Architecture design and maintenance

The overall solution architecture is detailed within the Mi-Case design specifications. Key individuals from IDOC will be invited to a knowledge transfer session, where the architecture design and how it is maintained shall be shared. This will be overlaid with a set of technical architecture diagrams that outline the overall application design. Maintenance of the solution will be assumed to be performed by the Mi-Case team, as the proposal is suggesting a cloud based solution and as such the maintenance of that solution will be performed by a combination of the Mi-Case team and the cloud service delivery team.

Security maintenance

As a standard part of the Mi-Case implementation, the Mi-Case Cyber Security team will work with the IDOC System Security Officer and ensure that there is a clear understanding of the many facets that go to make up the Mi-Case security model. This will range from application level security, such as roles & policies, through to infrastructure hardening and system penetration testing. A complete breakdown of the security model and how it is applied to the Mi-Case application will be shared as part of a set of formal documents and a series of knowledge transfer sessions between both teams.

Testing specifications

Testing and Quality Assurance (QA) is managed by a dedicated Mi-Case Quality Assurance Manager. The QA Manager’s responsibility is to ensure that all member of the team is fully conversant with the QA testing approach. This includes the IDOC team members. While the focus of this will largely center around User Acceptance Testing (UAT), there will also be a clear explanation of the overall QA process, which will include Unit, System, Integration and Regression Testing. The purposed of this transfer of knowledge is to ensure that all testing is as efficient as possible. By the end of the program the IDOC team will have a clear understanding of the role testing has in a project, the team will be left with solid skills for system testing post go-live, which will be applied to the ongoing development of the solution.

User training tools, methods, and materials

Mi-Case is proposing the delivery of a ‘Train the Trainer’ training model. This means, as part of the training delivery approach, the IDOC trainers will become self-sufficient in the roll-out of training to the many different user groups. The Mi-Case team have a tried and tested method for ensuring that the Trainers get the very best training. They are setup with training material that allows them to adapt and adjust to the courses they are giving. With the Mi-Case install we ensure your staff is ready for Go-Live with a proven training program that makes every user comfortable with the new system. Moreover, at the end of the implementation, we leave the trainers with the skills and tools to ensure that the continuous employee training for both new hires and transition roll employees can be trained on the use of Mi-Case.

System administration

A key element of a COTS solution is to ensure that the administrative end user of the application can perform configuration changes, administrative changes and general upkeep of the system. Ensuring this key group of users are well trained is vitally important. It is the Mi-Case aim to leave IDOC in a place where they can make updates and changes to the administration of the system without the need for Mi-Case. Such areas include, updating lookup fields, maintaining statue, adding end users, resetting user passwords and ensuring the delivery of interface files is achieved in a manner that is consistent with the agency’s needs.

Help desk

Mi-case is proposing to manage ‘3rd Line support’ as part of the Maintenance & Operations phase. As part of this, the Mi-Case team, will deploy a Service Desk. In order for the service desk to be efficient and for the Mi-Case team to best serve IDOC the members of the existing IDOC helpdesk will have to be fully trained on triaging any 1st and 2nd line support calls before they are escalated to the Mi-Case support team. This will be done with a comprehensive training plan that ensures that the helpdesk user team understand the solution at a high level, have a set of key known functions and have access to the Mi-Case knowledge base for speedy resolution of issues. During the transition between the existing system and the Mi-Case the level of support for the IDOC from Mi-Case will be more supportive of the 1st and 2nd line support calls. Once IDOC are more proficient with the system, typically 30 days after go-live, the Mi-Case team will begin to pull back.

Rules engine

As discussed in previous sections of the proposal, the Mi-Case team have developed a comprehensive ‘rules’ management tool. This tool is especially helpful for the definition of standard business functions and flow, like within Sentence Calculation, Classification and discipline. For the IDOC team to be effective in their use of this tool, the Mi-Case team will deliver a very technical and specialized training course that focuses on the use of these tools. The expectation being that a small number of trained users at IDOC will become the administrators of the Rules Engine. The Rules engine allows the agency to adjust and adapt the solution around the ever-changing business needs. However, and this is the main rationale for this being a small team of users, is that the power of the rules engine allows for many fundamental changes to how the system operates and as such can have an impact on outcomes. Mi-Case understand this and makes a key point of reviewing this with the training program.

Any SaaS, Commercial Off-The-Shelf (COTS), or customized software utilized where IDOC staff shall be making configuration, process, rule, role, or security changes.

All the above items are covered in previous sections.

- Describe your recommended plan for the management of M&O responsibilities for the proposed solution. Include explanations of the following:

- Objectives

- Relationship to other plans

- Schedule

- Approach and methods of knowledge transfer

- Resources

- Knowledge Transfer Risks

- Curriculum, Materials, Set-up

- Relevant communications

- Monitoring, metrics, and evaluation criteria

- Any third-party vendor involvement

- Location of all standard operating procedures (SOPs), operations manuals for hardware and software products, checklists, etc. that have been written throughout the project.

Mi-Case shall be responsible for the maintenance and operation of all hardware and software during the contract period. Ownership of all hardware and software licenses must transfer to the State on or before the end of the contracted M&O period.

Mi-Case M&O support for the IDOC System will include the following:

- Operations – Mi-Case shall provide qualified personnel, resources, and supplies to support the operation of any module or functionality of the IDOC System that is implemented to meet the SLAs defined in the contract.

- Maintenance - Maintenance shall include supporting the IDOC System once any module or functionality is implemented at any IDOC sites. Maintenance shall include:

  - Activities necessary for the IDOC System to perform efficiently under the standards and conditions for which it is approved

  - Activities necessary to ensure that all data and programs are current, and errors and defects are corrected

  - Activities necessary to meet new or revised Indiana or federal requirements

  - Implementation of edits and audits required to meet Indiana and federal requirements

  - Changes to established report, screen, or database formats, such as sort sequence, new data elements, or report items

  - Addition of new values and changes to existing system tables and reference tables, and conversion of prior records as necessary

  - Activities related to file growth and partitioning

  - Data and file maintenance activities for updates to all databases and files

  - Ongoing activities to ensure system tuning, performance, response time, database stability, and processing

  - Changes to the job scripts or system parameters concerning the frequency, number and media of reports

  - Updates to software, operating systems or other system components requiring version updates, manufacturer "patches," and other routine manufacturers' updates to software

  - Maintenance of security for user accounts

  - Responses to production problems and emergency situations according to IDOC-approved guidelines

  - Investigation and correction of batch job failures and defects

  - Repair of jobs scheduled or run incorrectly, problems due to system hardware or software failures, problems due to operator/scheduler error, problems due to program or control language errors, security problems, corrupted files or databases, documentation or problems due to jobs run with incorrect data

  - Response to "emergency requests" which are problems having a significant impact on the end user's ability to perform their job. These requests will require "emergency fixes" and shall be resolved within 24 hours of notification.

- Modifications – IDOC may request modifications or enhancements to the IDOC System throughout the term of the contract. MI-CASE shall perform software modifications for all components of the IDOC System following completion of implementation activities and approved start of operations, as requested by IDOC.

- Relationships to other plans – The M&O Plan is developed by the Mi-Case Senior Project Manager in conjunction with the IDOC IT Project Team.  As such it resides with all other plan documentation for the implementation and launch of the Mi-Case solution for the IDOC.

- Schedule – Mi-Case shall develop, deliver, maintain, and execute a Work Plan and Schedule for each IDOC-approved Change Request (CR). The Work Plan and shall include:

- Tasks and subtasks, including dependency tasks to the level the Change Request is managed by Mi-Case

- Milestones and milestone reviews

- Resource loading - number, level, and type of staff summarized for each task and subtask to the level it is managed

- Estimated effort for each task at the level it is managed

- Gantt chart showing planned and actual start and end dates for tasks and percentage complete to the level it is being managed

- Identification of critical path activities

- Timeframes for IDOC to review and comment for deliverables and milestones, and subsequent timeframes for Mi-Case correction.

- Knowledge Transfer – Mi-Case shall provide knowledge transfer to State staff or its designated agent for the M&O period. Knowledge transfer shall include formal training, mentoring, allowing IDOC to shadow Mi-Case activities, and shadowing IDOC in conducting its activities during turnover.

The training shall be completed prior to the readiness assessment. Turnover training shall include training on the following:

- All applications development tools, processes and procedures

- All application (custom or COTS)/system/infrastructure responsibilities

- All application/system/infrastructure support processes and procedures

- All management tools (security management, systems management, storage management, network management, etc.)

- All Help Desk processes and procedures

- The vendor staff's knowledge base of information gained during maintenance and operation

of the Mi-Case solution

- All other responsibilities necessary to sustain M&O of the Mi-Case solution at the required level of performance

- Resources – The Mi-Case Project Team will work with the IDOC Project Team to identify multiple resources that may be used as job aids, user guides, e-learning modules and other effective adult learning tools that will help with the adoption of the Mi-Case solution.  These resources may be available in print form or digital based off the staff’s learning needs.

- Knowledge Transfer Risks - There are multiple factors that may lead to knowledge transfer deficiencies.  The Mi-Case Team builds a full plan to ensure that the IDOC won’t have to struggle with the following:

  - Reinvention of the wheel because lessons learnt by one part of the organization are not passed to other parts, or are not incorporated into learning and change processes

  - Poor coordination and mistakes because information and knowledge does not move across organizational silos

  - Time wasted and re-work because knowledge and information resources are

hard to find, and must be reinvented

  - Critical knowledge about the operations does not get captured and reported upwards leading to poorly informed decisions or poor responsiveness

- Curriculum, Materials, Set-Up - Mi-Case is provided with online training documents in the form of the demonstration videos, demonstration eLearning guided walkthroughs and online knowledge testing. Videos provide a quick look at the operations and functions of the Mi-Case application, while the use of guided online walk through connecting the system function to the operational activities of a given screen from the viewpoint of a job role. This ensures that the student understands the context of the system and why certain actions are performed in a certain order.

Of course, a key element to the training is an instructor led classroom training program making use of the training tools. But, the ability to provide the student with the online tools means that during post-classroom-based training they will always have access to the latest documentation relating to the Mi-Case Application

- Relevant Communications:  All communication platforms and audiences will be decided by Project Leadership.  During the M&O phase this will include a monthly status meeting that covers the overall health of the system, ongoing work efforts and other to be determined highlighted areas and topics.

- Monitoring, Metrics, and Evaluation Criteria - Mi-Case shall produce a monthly M&O Status Report. Mi-Case will propose the content, format, and frequency of these reports for IDOC approval. M&O Status Reports will include the following:

- Operations Performance- Information that demonstrates Mi-Case’s compliance with applicable Key Performance Indicators (KPIs) and Service Level Agreements (SLAs).

- Modification Hours - Modification hours expended by week, Work Request, staff member, including subtotals and totals.

- Problems - Any problems identified, the proposed repair or remedy, impact of the repair or remedy, and the mitigation strategy implementation date.

- Third-Party Vendor Involvement – As discussed in other sections of this proposal the Mi-Case team will develop a third-party management plan that outlines how both the Mi-Case team and the IDOC team will interact and operate with third parties such as our valued partner Cashless Systems.

- Documentation Location - The Mi-Case team utilizes SharePoint for all documentation and artifact storage.  The team creates specific folders for all areas of the life cycle and deployment of the Mi-Case solution.  The Mi-Case Project Management team will work in conjunction with the IDOC Team to ensure all documentation is stored securely and available for the specified IDOC team members that require access.

- Maintenance and Operations (M&O)

For each of the following M&O services, describe your experience and your proposed approach in fulfilling the responsibilities as described in the RFP. If there are additional questions listed for a specific service, please be sure to address those too.

- System Maintenance

  - Provide the titles of SOPs and Checklists you plan to create.

- System Performance Monitoring and Reporting

  - Provide example screen shots of system performance reporting that indicate what the State can expect to see from the OMS.

- Risk and Issue Management

  - Provide the Respondent’s philosophy on risk notification with examples of the differences between Moderate, Significant, and Severe risks on a large-scale implementations. Provide an example of a risk/issue tracking mechanism (e.g., reports, dashboard) from a previous similar project.

- Release Management

- Security Management

- Documentation/Artifact Management

- Reporting

  - Provide a mockup of an M&O Status Report that indicates what the State can expect to see from the Respondent.

- Defect Resolution

- Incident Management

  - Propose tools you will use for incident management.

  - Include how you would ensure incident resolution within the contractual time frames.

- Access Management

- Privacy and Security of Data

- Business Continuity and Disaster Recovery (DR)

  - Provide an example of a previous BC/DR Plan or similar documentation utilized on a project of similar scope.

- Help Desk

  - Explain the resources needed from the State including embedded staff.

  - Propose tools you will use for help desk operations. If they are not IDOC’s current tools, explain why you are proposing these tools.

  - Include examples of Help Desk SOPs and Checklists you created from a previous Agile project of a similar nature and size.

Provide an example of a previous Maintenance and Operations Plan or similar documentation utilized by the Respondent on a project of similar scope.

Mi-Case Response to Section 8 begins below:

- Maintenance and Operations (M&O)

For each of the following M&O services, describe your experience and your proposed approach in fulfilling the responsibilities as described in the RFP. If there are additional questions listed for a specific service, please be sure to address those too.

- System Maintenance (Please provide list of SOPs and Checklists for M&O)

  - Mi-Case Standard Operating Procedures (SOPs)

    - System Maintenance

    - Security Control

    - Incident and Problem Management

    - Risk Management

    - System Change Control

    - Configuration Management

    - Downtime Procedures

    - Disaster Recovery

    - Backup and Restoration

- System Performance Monitoring and Reporting

Mi-Case is cloud-ready and therefore can utilize the wealth of cloud based monitoring tools available to monitor system availability and performance.  Since going live with Arizona DOC, our solution has been actively monitored using a combination of tools such as Cloudflare, Google Analytics and Uptime Robot.

- Risk and Issue Management:

The purpose of the Risk Management Plan is to establish an approach to monitoring, evaluating, and managing risks throughout the life of the project. A risk is an uncertain event or condition that, if it occurs, has a negative or positive effect on the project’s objectives.

The risk management process will identify potential risk sources; assess individual risks and impacts on performance, cost, and schedule; evaluate alternative approaches to mitigate high and moderate risks; and develop action plans to handle individual risks.

The product of risk management planning will be the Risk Register. The Risk Register will document the various risks with their classification, mitigation and handling strategies, impact on cost and schedule, and action items.

The risk management process includes these five elements.

- Risk Management Planning – Deciding how to approach and conduct the risk management activities for the project.

- Risk Identification – An initial and continuous effort to identify, quantify and document risks as they are identified.

- Risk Analysis – Evaluate identified risks to determine probability of occurrence, impact, and timeframe.

- Risk Planning / Mitigation – Establish an action plan for risk and assign responsibility.

- Risk Monitoring and Control – Capture, compile, and report risk.

Examples of Risk Management Severities:

High

- Schedule Slip – Slip of delivery beyond two month of milestone schedules.

- Cost Overrun - > 10 percent increase in budget allocation.

- Technical – Loss of critical function or major objective.

- Political – Bad press or other entities

Significant

- Schedule Slip - > 1 month <2 month delivery from milestone schedules

- Cost Overrun - > 5 percent but < 10 percent increase to budget

- Technical -Major function objective not fully met.

- Political - Senior Management has concerns about project success or development progress

Low

- Schedule Slip - > 2 weeks <1 month delivery from milestone schedules

- Cost Overrun - < 5 percent increase to budget

- Technical –Some wanted or desired functions are not met.

Negligible

- Schedule Slip - < 2 weeks delivery from milestone schedules

- Cost Overrun – minor impact

- Technical –Small impact to technical performance

- Release Management

The purpose of the Release Management Plan is to define the approach the Mi-Case Maintenance and Operations Team and IDOC agree upon to best serve the continued success of the Mi-Case implementation.   The approach will include the process of managing, planning, scheduling and controlling the software build through the different stages, and environments including testing, deployment and acceptance of the Mi-Case solution.

The Release Manager from the Mi-Case Team will work with the appropriate team members from the IDOC to determine what they best cadence is for the releases post Go-Live.

- Security Management & Privacy of Data

Security Management encompasses the measures that the Mi-Case Security Team will take to ensure the safety and security of the Mi-Case solution including all systems, data, privacy and access.  Working with the IDOC the Mi-Case Information Security Officer will outline the Security Management Plan to include the following areas; Web Application, Interface/Background Service, Webservice, Databases and Report System.  The plan will also include ongoing risk assessment, review of security controls, authorization processing, operational controls, physical and environmental protections, production input and output controls, contingency planning, hardware and system software maintenance controls,  as well as other areas to be determined during the planning phase of the project.

- Documentation/Artifact Management

The Mi-Case team utilizes Sharepoint for all documentation and artifact storage.  The team creates specific folders for all areas of the life cycle and deployment of the Mi-Case solution.  The Mi-Case Project Management team will work in conjunction with the IDOC Team to ensure all documentation is stored securely and available for the specified IDOC team members that require access.

- Reporting

Mi-Case shall produce a monthly M&O Status Report. Mi-Case will propose the content, format, and frequency of these reports for IDOC approval. M&O Status Reports will include the following:

- Operations Performance- Information that demonstrates Mi-Case’s compliance with applicable Key Performance Indicators (KPIs) and Service Level Agreements (SLAs).

- Modification Hours - Modification hours expended by week, Work Request, staff member, including subtotals and totals.

- Problems - Any problems identified, the proposed repair or remedy, impact of the repair or remedy, and the mitigation strategy implementation date.

(As per requested, examples from a existing Customer’s Report)

- Defect Resolution

The Mi-Case team utilize Microsoft Team Foundation Server (now Azure DevOps) to track application defects. This enables complete visibility of issues, including tracking consistent data entry for defects. Utilizing this tool allows reporting of issues, including trends of defect spikes, resolutions and other key information.

- Incident (Support Ticket) Management

IDOC will be responsible for, First-Line and Second-Line help desk support.  IDOC will attempt to resolve any incident that is not related to Mi-Case prior to raising a Third Line Support Ticket (ST) for the Mi-Case team.  IDOC staff shall be responsible for specific problem determination and resolution for those items and issues that are not within the Mi-Case application.

The role of First-Line Support is for end users to contact the customer Service Desk, which attempts to collect as much information and diagnostics about the incident as possible, and even resolves the issue on the spot, if possible. This will reduce resolution time for all minor incidents (examples would be; my computer doesn’t work. Did you try to turn it on? Or My password needs resetting).

Second Line Support of Incident Management is a role generally composed of the staff with greater functional knowledge of the software.  They should have enough time on their hands to devote themselves to incident diagnosis and resolution. (examples would; how do I upload a document, I can’t find a specific report, or my role is not allowing access to a specific screen).

If the issue the user is experiencing cannot be resolved by first or second-line support, then an ST shall be raised.  If an ST is determined to be a software defect, Mi-Case agrees to provide a resolution within the time period listed below based off of the Category and Priority.  Mi-Case utilizes Manage Engine ServiceDesk Plus On-Demand and is appropriately staffed to meet the resolution time period.

| Category | System Status | Priority |
| --- | --- | --- |
| Critical | Indicates the entire Solution is unavailable for use resulting in a critical impact on operations. | 1 |
| High | Indicates a Module is unavailable for use where the Solution is usable but is severely limited, and no workaround for that Module exists. | 2 |
| Medium | The operation of a function in the application is restricted but use of other functions is not impacted or where a requirement is not being met, but the application is otherwise usable. | 3 |
| Low | Minimal business impact. Indicates that the problem results in little impact on operations or there is reasonable circumvention of the problem. For example, misspelled words, graphical designs. | 4 |

| Priority | Target Response Time | Target Resolution Time |
| --- | --- | --- |
| 1 | 1 Business Hour | 24 Business Hours |
| 2 | 24 Business Hours | 48 Business Hours |
| 3 | 48 Business Hours | 72 Business Hours |
| 4 | 48 Business Hours | 72 Business Hours |

- Access Management

Mi-Case Access Management is the framework of policies and technologies for ensuring that the proper IDOC staff have the appropriate access to the screens and security points they need in order to do their daily work.  The Mi-Case Information Security Officer will work with IDOC IT Leadership to create a list of all staff, their security access points and other relevant criteria to build the appropriate access per system user.

- Business Continuity and Disaster Recovery (DR)

Information systems are vital to IDOC processes; therefore, it is critical that services can operate following a disaster event. This Disaster Recovery Plan (DRP) establishes procedures for recovery of vital services quickly and effectively following a disaster. As a majority of the IDOC environment is under the stewardship of Mi-Case, it is important that all parties are working from a unified DRP.

Please find the attached Mi-Case Disaster Recovery Plan.

- Help Desk

Mi-Case shall provide a centralized Help Desk service as a primary point of help for IDOC’s users relative to the implementation and operation of the Mi-Case System. The Help Desk shall be established, tested, and approved by IDOC prior to Go-Live.  At system implementation, Mi-Case must handle help issues related to the application, data, and Solution implementation. Issues not related to the application, data, and implementation of the Mi-Case System will be handled by the IDOC IT Help Desk.

Mi-Case utilizes Manage Engine ServiceDesk Plus On-Demand for their Help Desk and will work with IDOC on the staffing model to meet the operational support and needs.

Provide an example of a previous Maintenance and Operations Plan or similar documentation utilized by the Respondent on a project of similar scope. Please find the attached MI-CASE Maintenance and Operation Manual

Mi-Case Response to Section 9 begins on the next page:

## 9.Project Management

### IDOC RFP Attachment F – As stated:

Explain how you propose to execute Project Management in its entirety and attach similar project management documents utilized in previous projects, including but not limited to the specific elements highlighted below.

Mi-Case cares about the future of the corrections industry and the impact that the Mi-Case OMS can have on public safety, individual lives and staff effectiveness.  We also appreciate IDOC’s need to have confidence in the contractor’s ability to successfully implement the Offender Management System on-time and on-budget. With 3 successful implementations in the last 7 years, Mi-Case knows how to make the deployment go smoothly and deliver an exceptional customer service experience that you deserve.

### IDOC RFP Attachment F – As stated:

#### Describe your Project Governance approach in adherence with the requirements

Mi-Case embraces a rigorous project management approach.  Whether it be a more traditional waterfall implementation (SDLC) or an Agile approach, Mi-Case has the team and the skillset to provide IDOC with the correct methods and tools to deliver an exemplary Offender Management System project on-time and on-budget by utilizing the following key PMO attributes:

- Facilitation– Much of what a Mi-Case Project Manager does involves facilitation – enabling project teams to collaborate to get work done. Our effective facilitators understand the impartial role of the facilitator, ask good questions to promote meaningful discussions, and leverage facilitation tools to achieve the desire results.

- Attention to Detail - Mi-Case Project Managers are ready to “roll up their sleeves” and begin the task of understanding and managing the details associated with the Offender Management System project. Activities like creating/updating a project schedule, tracking the project budget, and managing project risks & issues are extremely important. The Mi-Case Project Manager pays close attention to all details and identifies those details that are important to the success of the Offender Management System project – too many project managers get “lost in the details”, the Mi-Case team avoids this common mistake.

- Credibility – It is almost impossible to effectively lead a project if the Project Manager has not established credibility with the team and key stakeholders.  The Mi-Case Project Manager establishes this from the “get-go”.  This involves showing they have the confidence, knowledge, and experience to lead the project team. The Mi-Case Project Manager’s credibility is established by “saying the right” things during interactions with the team, and more importantly “doing the right” things to drive project results.

- Financial Aptitude – In order to create and manage a project budget, as well as manage key project metrics (e.g., earned value, variance analysis), the Mi-Case Project Manager has a strong aptitude to perform financial analysis and related activities. Based upon experience, project managers that do not have a strong financial aptitude try to ignore these aspects of the project, with poor results, the Mi-Case PMO team takes this extremely seriously and allocates time in the project to manage this critical aspect.

- Technical Understanding –The Mi-Case Project Managers can talk to technical resources and at a minimum understand the essence of their message and the implications on the project. Mi-Case will not accept any of their project managers saying, “I am not a technical person.” This type of statement has a negative impact on the project manager’s credibility with the technical resources on the team.  Most, if not all, of the Mi-Case project managers have some form of technical background, either as software engineers, or with many 1000 hours of experience in delivering software projects.

- Tool Savvy –Tools are a significant element of managing projects in most project environments, and the Mi-Case Project Manager can use them effectively to manage the project. This includes project scheduling tools (e.g., MS Project) to manage the schedule, spreadsheets (e.g., Excel) to manage the budget and other project metrics, and presentation tools (e.g., PowerPoint) to facilitate project meetings. In addition, collaboration tools (e.g. SharePoint, Team Foundation Server) are regularly used to manage and maintain the project’s forward momentum.

- Conflict Resolution –In the context of project management, conflict is often required to get things “out in the open” and resolve issues. Mi-Case encourages an open and healthy dialogue while embracing conflict. This does not mean seeking to “pick a fight”. It means that the Mi-Case Project Manager must ensure that the difficult topics get discussed by the team in a timely manner. Potential problems left unattended do nothing but get bigger over time and indeed do not get better with time.

- Active Listening –Active listening is required to understand what people are doing, identify challenges team members have encountered, and capture ideas to improve project performance. Mi-Case train their Project Managers along with many other team members that active listening also provides a better “peripheral vision” for identifying potential problems or risks.

- Flexibility – Very rarely does the execution of the project turn out to be exactly as the project has been planned. Therefore, the Mi-Case project manager is willing to respond to a “change in plans” and will quickly adjust the plan in a manner that keeps the project on-track.

The Mi-Case approach, detailed in further sections of this document, provide a phased, Agile methodology approach to delivering the requirements of the Offender Management System project.

Initiation – During this phase, the Offender Management System team is constructed, the initial project plans are drafted, a sandbox version of the Mi-Case solution is created, and IDOC is introduced to the Mi-Case application. This is an important phase, as it begins to define the shape of the project, setting the approach and ensuring the project ground rules are understood.

GAP Analysis – Defining the Gap’s between the IDOC needs and the Mi-Case application is a pivotal part of the overall Mi-Case approach. While the requirements have been detailed in the RFP, focus should be taken to ensure that a true COTS approach should be adhered to. Meaning that; it is often easier to amend business processes than it is to begin custom development of the solution. While it may feel easier to adjust the software, it may not be in the best interests of the project or the department to propagate long standing operational approaches, which in some cases, may not be best industry practice. Mi-Case will work with IDOC to define the gaps and work hard to maintain the functions of the Mi-Case solution and adhere to industry standards.

Application Configuration/Development – For the items that have been defined during the Gap Analysis exercise the Mi-Case team will begin making configuration changes, the primary approach, and then application developments as needed. Following a SCRUM and Agile methodology, IDOC will be an integral part of this process, this will ensure that small bite size releases of the solution are delivered to IDOC on a regular cadence. Allowing for regular testing, increased user buy in and confidence that the Mi-Case solution is being implemented in line with the needs of IDOC.

Application Testing – As the team deliver the regular releases of the solution, both the Mi-Case QA team and the IDOC UAT team will begin the process of ensuring that the solution is, functionally fit for purpose as well as ensuring the integration between different modules is correct.

Data Migration / Conversion – IDOC have a large volume of data stored within different databases, both relation and non-relational that need migrating. The Mi-Case approach is to start this process very early in the overall project implementation. Data quality, availability and an understanding of the source of the data is often a challenge during data migration. While the Mi-Case team have a huge amount of experience in migrating data, the importance and early start to the process has huge benefits to the final solution. Mi-Case will create a data mapping document containing all data elements that are needed to be migrated and will work with IDOC to complete this document.

System Training – As the UAT begins to close out the Statewide training process begins. The timing for this is key. Not too early, so users forget, not too late that time runs. The Mi-Case team have a special skill in figuring the exact timing of this training and will ensure that IDOC are covered and sufficiently trained.

Transition Planning – In preparation for the cutover to the new system, the project will deliver a transition plan, that includes IDOC needs, IT needs, Infrastructure needs, Mi-Case needs and importantly the needs of the users. This plan will be used to execute against for the go-live of  Offender Management System.

Go-Live – Of course this is the phase that all will have be waiting for. This exciting and nervous time, which with the support and expert guidance of the Mi-Case team will be a smooth and memorable occasion!

Post-Go Live Support – As outlined in the RFP the Mi-Case team will provide a 90-day transition period, which will see increased support and assistance to IDOC to ensure that the roll out is a great success.

Project Plan & ScheduleThe Mi-Case team understand that a strong implementation approach is coupled with a comprehensive Project Plan & Schedule. Below is a sample of the Mi-Case proposed approach to the implementation of the  Offender Management System solution. It is expected and understood that a more comprehensive and IDOC specific plan will be created during the project startup phase.

### IDOC RFP Attachment F – As stated:

#### Provide a breakdown of recommended Contractor Project Management Responsibilities and State Project Management Responsibilities

##### Recommended Contractor Project Management Responsibilities

###### Performance And Status Reporting

Mi-Case understands the importance of providing, clear, thorough and concise status updates to all project stakeholders. Our project management team will provide IDOC with a collection of status report templates, which will be approved by IDOC. Furthermore, all reports will be stored on the IDOC project repository which will ensure that all project resources can gain access to these reports. Reports will be uploaded as soon as it is practicably possible, following the issuances of the report to IDOC.

Performance Reports: The Performance Report is a key project document and task for a successful project of this scope. It is Mi-Case’s intention to provide weekly Performance Reports in addition to monthly reports. The weekly reports shall form the basis of a weekly and mandatory project team status meeting, to include all IDOC and Mi-Case stakeholders.

The creation of the Performance Report is the responsibility of all team members, and the data contained within the report is aggregated, by the Project Manager, from individual status reports provided by the project team resources. This includes both the IDOC and the Mi-Case resources; as the project status is defined by all tasks contained within the project, regardless of the party that is responsible. The Mi-Case Project Manager will work with their IODC counterpart in the preparation of the report, but the responsibility of the production will lie with Mi-Case

Weekly Status Reports: On many Mi-Case, projects the frequency of the status report issuance is once a week, but many sub reports and interim reports can be accessed more regularly if needed. At a high-level, the Mi-Case status report will include the following items, which are in line with the Mi-Case “5C’s” approach for communication (detailed in a following section):

| Weekly Status Report | Contents |
| --- | --- |
| Executive Overview | - Project Identification - Current project Sponsors - Current project summary (budget status, behind or ahead of schedule) - Overall project health (visual depiction of the status) - Summary of achievements since the last issued report |
| Milestone & Deliverables | - Planned milestones with key dates - Actual milestone completion dates - Forecast to Budget detail - Ownership and responsibility of Tasks and Actions |
| Issue Resolution | - Current Risks - Current Open issues - Mitigation plans - Change Control items, as part of a change register |
| Overall Team Progress | - Tasks Scheduled and by whom - Tasks Completed and when - Long range tasks and their respective completion dates |
| Project Decisions | - Current open decision - Decision register and open items |

The Mi-Case Project Manager will provide these Reports and will participate in all status meetings with IDOC officials to review progress and potential delays. While we have a template that we have used, Mi-Case is happy to work with the IDOC on a template.

Additional Reports: Mi-Case is pleased to work with the IDOC project staff to identify additional reports, including but not limited to any audit reports, and other ad-hoc reports as required during the duration of the project.

###### Resource Management

The Mi-Case resource management approach focuses heavily on ensuring that the right resources, with the correct skill sets are employed on the project at the right time. A key component of the Mi-Case resource management is ensuring that any key resources that are critical to the success of the project are deployed “on the ground” in Indiana. Many of Mi-Case’s competitors attempt to implement large complex and mission critical systems like the OMS remotely from their corporate offices. Mi-Case is different, we commit to having an, on-the-ground implementation team at the IDOC designated location(s) at all times.

Good resource management can be crystalized with the following best practices:

- Secure and Maintain the Executive Management Support: A critical component of all resource management is ensuring that the needs of the project are understood by executive management. Too often the project team competes with day to day operational needs in the fight for resources. Executive management must appreciate, understand, and support to be an active component of the resource management process. Critical project milestones can be missed, due to the failure to gain access to subject matter experts and key decision makers. Executive management play a key role in clearing the path for these resources to be fully engaged within the project.  The Mi-Case project management team have an acute understanding of how this can impact the project success and will work with the IDOC project team, which include the Executive management, in both educating and supporting them in ensuring that the Executive team stay in alignment with the project objectives.

- Adopt A Combined Top-Down/Bottom-Up Approach: Strategic, upfront planning processes help build an enterprise view of resource utilization over time. At this stage, Mi-Case will define the roles needed to accomplish the work and estimating the time each role will be needed on the project. The top-down approach to integrated resource planning uses rough-order-of-magnitude sizing with limited detail to estimate resource needs. The bottom-up approach uses project planning techniques to create task-based estimates. Combining these two approaches helps articulate to the project and executive management team where the perceived effort is needed and more importantly where it was consumed to ensure a high-level of resource needs and value.

- Aggregate All IT Demand, Not Just IDOC Work – Clearly the “show must go on”, but many OMS implementations don’t consider the day-to-day needs of the IT team. These team members are key to the ongoing operational activities and have a wealth of knowledge and expertise for the implementation project. Combining those needs with the project needs is key to ensuring the project stays on track.

- Assess Organizational Capacity: The ability to plan and allocate resource is inextricably linked to the capacity of the resources both within the project and the organization, having a clear understanding of the capacity of the combined team is fundamental in planning the needs of the resources on the project. This quickly can assist the Project Manager in identifying skills and expertise gaps, which if left unaddressed, will result in failure to meet targets. This is all achieved by leverage staffing plan, skills data, skill gap analysis, known resource allocation and availability

The Mi-Case team will take a proactive role in managing all resources on the project and ensure that the key resource management objectives are met.

###### Communication Management

The Mi-Case approach to this contractor responsibility is detailed later within this section (6. Provide your proposed Communications Plan for the OMS project) of the RFP Response document.

###### Change Control And Management

Mi-Case is proposing to provide, as part of our response, a team of change management experts to work closely with the IDOC team which will ensure a strong change management methodology is designed and fully implemented.

Change is inevitable but not always popular in most organizations. When initiating any change within an organization it is usually prudent to expect a certain level of resistance.  The introduction of new systems, processes, ways of doing work, and technology into the business of Corrections is no different.  How IDOC manages the change is crucial to the success of the new OMS system implementation.

As a matter of background, Mi-Case recognizes the relationship between project management and change management. Organizational change management should be considered as complementary to project management.  While project management ensures the design, development and delivery of the project’s purpose, change management guarantees the project’s solution is effectively accepted and used by all the IDOC stakeholders involved in the use of the OMS system.

We also approach Mi-Case implementations knowing that our ability to capture the interest of the IDOC staff and ensure they are engaged in the implementation process leads to a successful outcome.  Engaged team members place the organization’s results ahead of their own personal interest.  Team members help others on the team drive the results forward, and express joy at seeing the IDOC implement an OMS system which will improve the ability to manage offenders in Operations and Community.  To this end, Mi-Case is proposing to provide, as part of our response, a team of change management experts to work closely with the IDOC team which will ensure a strong change management methodology is designed and fully implemented.

With successful OMS implementations in both Maryland DOC and Arizona DOC – the recipe for a successful change management lies in the following steps which the team will take upon successful awarding of the contract.

| Steps for Successful Change Management |  |
| --- | --- |
| Plan for Change | Change management requires IDOC to first identify the groups and people affected by the project, and the ways they will need to change their work practices and activities. This includes correctional officers, Operations staff, Executive leaders, technologist, - just about everyone who is a stakeholder at the IDOC will be impacted by implementing the Mi-Case OMS System. Our change management experts will help IDOC manage change within your organization by assisting in the development of a comprehensive and detailed change management plan. |
| Lead and Manage Change | Strong leadership is essential to achieving change management objectives when implementing a new system that replaces either a legacy system that has been in place for many years, or even standalone systems that have been created by IDOC employees. A strong change management manager is needed to work with the OMS Project manager and the project team for the implementation phase, ideally someone who is engaged with and willing to guide the implementation project. This person can manage challenges as they arise and keep things progressing efficiently. Our team can help IDOC select and guide this individual to lead the change at IDOC and offer best practices for change management leadership. |
| Communicate Change | Good teams work together and make sure that every member understands what is expected of them by maintaining effective communication. It will take time for everyone within IDOC to adjust to the new OMS system. This will happen much sooner if employees are provided with all relevant information early in the process and feel that they are being continuously kept in the loop. Our change management team will work closely with the IDOC change management manager to craft a detailed communication plan for all stakeholders. Our communication plan will address all the best practices including methods and frequency for reaching all the OMS stakeholders. |
| Learn and Develop | In addition to keeping IDOC employees informed prior to new OMS software module release, we will ensure that all affected employees are provided the necessary training and documentation to accomplish a successful OMS software implementation. In addition, we will set up the necessary conference phone bridges and technical support in a war room to answer any questions or respond to difficulties a user may have with using the new OMS system. Removing the feeling of uneasiness and unfamiliarity of using the new OMS system will allow a more confident OMS user. |
| Celebrate Success | The importance of “OMS Go Live” shouldn’t be underestimated. A significant amount of work will have been completed by all the IDOC staff for each release – and this effort should not go unnoticed. Our change management team will work with the IDOC change staff to ensure that these milestones are celebrated through a variety of ways acceptable to IDOC to recognize the work of the staff in adapting to the new OMS system and recognize their work efforts. |

In sum, when you are investing precious financial and staffing resources into new software systems it makes sense to also invest in the people expected to adopt the new technology. Failing to do so could negatively impact the OMS project’s success, preventing the business of Corrections from achieving full value from the new systems.  Mi-Case has been extremely successful in the area of change management and has a team of staff ready to work with IDOC.

###### Change Control Board

Mi-Case is proposing the use of a formal Change Approval Board (CAB), this process shall be the governance assigned to manage any changes that arise as part of the project implementation. The definition of the board will outline a step by step process for the understanding of the scope and ensuring the project follows the defined scope. An agreed format for the CAB will be proposed during project initiation. However, Mi-Case proposes the following outline.

The CAB should meet weekly during the project to review change requests. Any changes that are ambiguous with regards to their scope or inclusion of scope, shall be evaluated. One suggestion, that has served the Mi-Case team well on past projects, is the involvement of independent arbitration body, such parties could be Indiana IT, or another Indiana based agency. Any issues resulting from the CAB that cannot be settled would follow a formal process for mutually agreed resolution.

###### Configuration Management

Mi-Case defines Software Configuration Management as a process to systematically manage, organize, and control the changes in the documents, codes, and the Mi-Case OMS during the implementation life cycle. It is abbreviated as the SCM process in software engineering. The primary goal is to increase productivity with minimal mistakes.

In many instances, as we have detailed in our Response Matrix, the IDOC OMS requirements shall be met with the “Baseline” Mi-Case application. While there are many different approaches to configuration of the Mi-Case’s Mi-Case OMS, our implementation team will work with IDOC to define the exact configuration items that need to be adjusted in order to deliver the base solution to IDOC.  Many changes are typically managed through the system application settings, configuration files and reference data.

As part of the implementation, the Mi-Case team will manage all configurations with a formal configuration management strategy, which includes documenting all changes to the base configuration. The Configuration Management Plan also will be a formal document that is agreed to by both IDOC and the Mi-Case team and will detail how configurations will be handled.

Finally, with the advancements of software deployment automation, the Mi-Case team has developed an efficient and streamlined approach to the deployment of system builds. The basic concept allows for application configurations to be scripted to allow one button deployment approaches. This results in:

- Less error-prone and more repeatable deployment;

- Reduced need for highly skilled resources;

- Decrease in resource time;

- Easier deployment to different environments; and,

- More frequent version releases.

##### Recommended State Project Management Responsibilities

###### IDOC Department Support Requirements

The success of the implementation is a combination of the hard work and effort applied by the combined project team. That team is typically constructed from several key resources from both the Mi-Case team and our clients. IDOC will play a pivotal role in the success by supplying resources and staff members to assist, participate and contribute to the roll out of the OMS. The Mi-Case team assumes that IDOC will provide the same level of commitment that is expected of Mi-Case and in particular our proposal has been predicated upon that support.

IDOC Staff Support: It is understandable that IDOC would appreciate an understanding of the level of involvement that is anticipated for the project, to allow the ability to plan, coordinate and prepare their team members. While the following should be understood to be a high-level draft of the commitment that IDOC shall be required to apply, it is also a good indication of what lies ahead. It would be fair to say that a more detailed and precise plan shall be created as part of the project planning and implementation phase.

| IDOC Key Staff Member | Descriptions & Contribution to Project |
| --- | --- |
| Project Director | - Project management role which strategically oversees, monitors and manages the project from an executive level. - As the most responsible authority over a project. - Reportable to Project Sponsors and Stakeholders |
| Project Manager | - Accountable for successful implementation of the project - Day to day project management - Ensures the quality of requirements and solutions - Responsible for the delivery of all relevant and agreed products as per the Mi-Case Project Management methodology - Project delivery to agreed timescales quality and cost |
| Subject Matter Experts | - Accountable for being the ‘go to’ person within a specific department and provide direction and decisions on key aspects of the project implementation - Responsible for accurately and concisely explaining their area of expertise to project participants - Responsible for getting access to key artifacts (systems, demonstrations, documentation) as required to the project team to enable uninterrupted progress - Accountable for driving the acceptance of change within their area of expertise and building consensus with their peers - Responsible for providing key knowledge on their area of expertise |
| Business Analyst | - Provides consultancy regarding Mi-Case applications & ensures fit with Mi-Case functionality - Responsible for ensuring conformance to standards and delivering a workable design for the client’s requirements - Quality assuring deliverables produced by peers, within the team |
| Trainer Manager | - Development of the Training Plan - Responsible for delivering training to the client as set out in the agreed training plan - Responsible for ensuring conformance to training standards - Provides consultancy regarding applications functionality |
| User Acceptance Testing Manager | - Development of the testing plan - Ensures the solution conforms the items listed in the RTM - Updating the RTM - Coordinates the resources required for system, integration and user acceptance testing |
| User Acceptance Testers | - Responsible for executing tests as directed and following the test script utilizing Microsoft Test Manager - Recording test results and defects accurately - Collecting and collating test evidence and cross-referencing it to test results - Raising clear and concise defect reports that enable development or support teams to easily replicate reported defects |

The Mi-Case team have created the following chart to provide IDOC with a guide as to the level of resource needs that the department should contemplate for the duration of the OMS implementation. This is a guide and is based upon the Mi-Case team’s previous experience of implementing large scale Offender Management Systems. Of course, this is subject to change based upon IDOC resources that are available to the OMS project.

### IDOC RFP Attachment F – As stated:

#### Provide the proposed high-level development and implementation Project Management Plan and attach a project management plan that has been utilized in previous projects that represents the quality and detail the Contractor will provide for this project.

##### Proposed Project Management Plan

Overview

The purpose of this IDOC OMS Project is to implement an offender management system (Solution) and related software applications for the State of Indiana Department of Corrections (IDOC). The Solution must align with the IDOC vision to make information more accessible and to improve efficiency or operations.

The Solution will replace the current offender management system as well as specified standalone personal computing (PC) systems, and specified systems that now interface with the current system and / or use the current system data. The Solution will interface with specified commercial, private, IDOC, and other State systems.

Project Purpose, Objectives, and Success Criteria

- The Indiana Department of Corrections (the “IDOC”) is at a critical point in its ability to continue to operate its current offender management system.  IDOC has accepted the proposal from Mi-Case to customize and implement their Offender Management System solution, which provides an effective, standardized, and easy to use system to allow the IDOC to carry out its mission and manage its programs.  The Mi-Case solution will resolve the IDOC’s current concerns by enabling the IDOC to modernize and transform its operations to improve the efficiency and effectiveness of operations, reporting, and data analysis.

- As outlined in the RFP, the Mi-Case solution satisfies the IDOC business objectives:

| solution | impact | mi-case |
| --- | --- | --- |
| Accessibility & Ease of Use | Increase operational efficiency Improve data quality & support Reduce duplications & risk of error | - Modular – but fully integrated - Common UI – familiar look at feel for all modules - Form Validation – ensuring saved data meets the requirements form - Defined process flows for users to follow |
| Policy and Legislative Change Flexibility | Enhance information sharing Reduce duplications & risk of error | - Standardized approach to collecting data - Flexible rules engine for legislative changes. - Notification services to allow users to be updated on changes. |
| Real time sentence calculation | Increase operational efficiency Improve data quality & support Reduce duplications & risk of error | - Flexible tool for defining the sentence calculation rules - Automated sentence calculation dates - Manual override to ensure management decision can be actioned - Integration to other modules for automatic updates such as discipline |
| Management of inmates from intake through release, parole, and exit | Increase operational efficiency Improve data quality & support Reduce duplications & risk of error | - Workflow based screens (work in progress) - Standard data entry across all modules - Full offender case management |
| Case Management capabilities to support business processes | Increase operational efficiency Improve data quality & support Enhance information sharing Produce more accurate and timely reporting | - Fully Integrated Case Management Suite - Assessment Dashboard will complete set of assessment tools - Defined business processes - Powerful on-board ad hoc report writing tool |
| Seamless interface with the Electronic Health Records System | Increase operational efficiency Improve data quality & support Enhance information sharing Reduce duplications & risk of error | - Integrated Electronic Health Care Modules - Service Oriented Architecture providing full integration |
| Design away from individual and separate systems towards a SOA framework | Improve data quality & support Enhance information sharing Reduce duplications & risk of error | - Fully SOA compliant - Full access given to the Mi-Case Data Access Layer - Interoperability to any interface requirements |
| Flexible open interfaces and exposed API’s | Improve data quality & support Enhance information sharing Reduce duplications & risk of error | - All data points accessible through the data access layer - Full accessible set of API’s - Open Standards - Common Framework for extensibility |

- At the end of this project the success criteria will be based on the Mi-Case solution implemented at all State prison complexes, and all IDOC administrative offices.  It will also include hardware setup and configuration at a centrally located and supported datacenter and maintain the connections with IDOC’s data sharing partners.  Finally, the IDOC will also have online access to the Mi-Case database(s), all applications and report generation capabilities.

- Throughout the lifecycle of this project the project team will work closely with IDOC SME’s to ensure any other initiatives being executed by IDOC that could have direct impact on the final Mi-Case solution to ensure those changes that are implemented are configured to be compatible with the proposed Mi-Case solution.

- The core project team including Project Managers, Business Analysts, and Developers will be 100% dedicated to this project.  The project team will work closely with the Subject Matter Experts (SME’s) from IDOC who will provide the necessary requirements to ensure successful implementation of this solution.  Other supporting project team members including management and datacenter/hardware personnel will provide support based on an appropriate percentage of their time based on their role and responsibility within the project.

Project Deliverables

| Deliverable | Recipients | Delivery Method | Comments |
| --- | --- | --- | --- |
| Project Documentation |  |  |  |
| Software Project Management Plan | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD | Hard Copy of document deliverable with corresponding DED will be submitted for approval and digital copy to be stored on SharePoint |  |
| System Engineering Management Plan (SEMP) | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD | Hard Copy of document deliverable with corresponding DED will be submitted for approval and digital copy to be stored on SharePoint |  |
| Quality Assurance Plan (QAP) | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD | Hard Copy of document deliverable with corresponding DED will be submitted for approval and digital copy to be stored on SharePoint |  |
| Subcontractor Management Plan (SUBCP) | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD | Hard Copy of document deliverable with corresponding DED will be submitted for approval and digital copy to be stored on SharePoint |  |
| Risk Management Plan (RMP) / Risk Register | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD | Hard Copy of document deliverable with corresponding DED will be submitted for approval and digital copy to be stored on SharePoint |  |
| Functional Specifications Document – Module Sentencing | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD IDOC OMS Stakeholder: TBD | Hard Copy of document deliverable will be submitted for approval and digital copy to be stored on SharePoint. |  |
| Functional Specifications Document – Module Classification | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD IDOC OMS Stakeholder: TBD | Hard Copy of document deliverable will be submitted for approval and digital copy to be stored on SharePoint |  |
| Functional Specifications Document – Module Parole | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD IDOC OMS Stakeholder: TBD | Hard Copy of document deliverable will be submitted for approval and digital copy to be stored on SharePoint |  |
| Functional Specifications Document – Module Conduct | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD IDOC OMS Stakeholder: TBD | Hard Copy of document deliverable will be submitted for approval and digital copy to be stored on SharePoint |  |
| Functional Specifications Document – Module Trust Fund | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD IDOC OMS Stakeholder: TBD | Hard Copy of document deliverable will be submitted for approval and digital copy to be stored on SharePoint |  |
| Functional Specifications Document – Module Movement | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD IDOC OMS Stakeholder: TBD | Hard Copy of document deliverable will be submitted for approval and digital copy to be stored on SharePoint |  |
| Functional Specifications Document – Module Case Management | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD IDOC OMS Stakeholder: TBD | Hard Copy of document deliverable will be submitted for approval and digital copy to be stored on SharePoint |  |
| Functional Specifications Document – Module Additional Module (TBD) | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD IDOC OMS Stakeholder: TBD | Hard Copy of document deliverable will be submitted for approval and digital copy to be stored on SharePoint |  |
| Functional Specifications Document – Module Reporting and Interfaces | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD IDOC OMS Stakeholder: TBD | Hard Copy of document deliverable will be submitted for approval and digital copy to be stored on SharePoint |  |
| Functional Specifications Document – Module Document and Image Attachment | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD IDOC OMS Stakeholder: TBD | Hard Copy of document deliverable will be submitted for approval and digital copy to be stored on SharePoint |  |
| Business Rules Document | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD | Hard Copy of document deliverable with corresponding DED will be submitted for approval and digital copy to be stored on SharePoint |  |
| Design Specification Document | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD | Hard Copy of document deliverable will be submitted for approval and digital copy to be stored on SharePoint |  |
| Data Management Plan | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD | Hard Copy of document deliverable with corresponding DED will be submitted for approval and digital copy to be stored on SharePoint |  |
| Database Design Document | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD | Hard Copy of document deliverable will be submitted for approval and digital copy to be stored on SharePoint |  |
| Disaster Recovery Plan | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD | Hard Copy of document deliverable will be submitted for approval and digital copy to be stored on SharePoint |  |
| Interface Control Document | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD | Hard Copy of document deliverable will be submitted for approval and digital copy to be stored on SharePoint |  |
| Configuration and Development |  |  |  |
| Master Test Plan | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD | Hard Copy of document deliverable with corresponding DED will be submitted for approval and digital copy to be stored on SharePoint |  |
| Unit Test Results | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD IDOC OMS Stakeholder: TBD | Digital copy in Excel format submitted for approval and copy stored on SharePoint |  |
| System and Integrated Test Results | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD IDOC OMS Stakeholder: TBD | Digital copy in Excel format submitted for approval and copy stored on SharePoint |  |
| Software Builds into UAT | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD IDOC OMS Stakeholder: TBD | Digital copy in Excel format submitted for approval and copy stored on SharePoint |  |
| UAT Sign Off | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD IDOC OMS Stakeholder: TBD | Hard Copy of document deliverable with corresponding DED will be submitted for approval and digital copy to be stored on SharePoint |  |
| Conversion |  |  |  |
| Conversion Plan | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD | Hard Copy of document deliverable with corresponding DED will be submitted for approval and digital copy to be stored on SharePoint |  |
| Preliminary Converted Data | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD | Hard Copy of document deliverable with corresponding DED will be submitted for approval and digital copy to be stored on SharePoint |  |
| Final Converted Data | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD | Hard Copy of document deliverable with corresponding DED will be submitted for approval and digital copy to be stored on SharePoint |  |
| Implementation |  |  |  |
| Post-Implementation Evaluation Report | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD | Hard Copy of document deliverable with corresponding DED will be submitted for approval and digital copy to be stored on SharePoint |  |
| Training Delivery Monthly Session Sign Offs | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD | Hard Copy of document deliverable with corresponding DED will be submitted for approval and digital copy to be stored on SharePoint |  |
| Final Training Report | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD | Hard Copy of document deliverable with corresponding DED will be submitted for approval and digital copy to be stored on SharePoint |  |
| System Documentation | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD | Hard Copy of document deliverable with corresponding DED will be submitted for approval and digital copy to be stored on SharePoint |  |
| Maintenance and Operations Manual | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD | Hard Copy of document deliverable with corresponding DED will be submitted for approval and digital copy to be stored on SharePoint |  |
| Test Site Go Live | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD | OMS Mi-Case Solution Implementation |  |
| State-wide Roll out | Mi-Case Project Manager IDOC Program Manager: TBD IDOC Deputy Project Manager: TBD | OMS Mi-Case Solution Implementation |  |

Assumptions, Dependencies, and Constraints

| ID | assumptions |
| --- | --- |
| AS – 1 | IDOC Security & Compliance Reviews will ensure that the delivered solution is covered to all of IDOC’s and Federal compliance standards and requirements. |
| AS – 2 | There will be an unknown number of IDOC Super User Roles will be identified and placed against specific work streams (core functionality and customizations, interfaces, and 3rd party integration and data migration), but how many Super Users are involved in the project, and where they are aligned, will be at IDOC’s discretion. |
| AS – 3 | The plan will show where the Super Users could be aligned and shows that they are heavily involved in the start and end tasks of the project. However, Mi-Case would expect they would keep a watching brief through the development stage of the project, to avoid the common pitfall of many waterfall projects where user involvement is often missing through the build phase, leading to divergence between what was designed and what is delivered. |
| AS – 4 | All resources, of all role types, will be available when required |
| AS -5 | IDOC will verify the network is capable of handling the increased network traffic that is expected with the implementation of the new OMS. |

| ID | Dependencies |
| --- | --- |
| DE – 1 | IDOC provide resources as project dictates. |
| DE -2 |  |

| ID | constraints |
| --- | --- |
| CO -1 | There may be some unidentified constraints that are a result of limitations of the scope defined in the RFP |
| CO-2 | There may exist financial constraints. |

References

All documents and materials used as sources of information for this plan are contained in the documentation submitted to IDOC in response to the Request for Proposal called.  All project documentation can be found at the following site. (Central Storage Document Location)

Definitions and Acronyms

| Acronym | Definition |
| --- | --- |
| IDOC | Indiana Department of Correction |
| OMS | Offender Management System |
| B&D | Business and Decision |
| CM | Change Management |
| COTS | Commercially available Off The Shelf |
| FSD | Functional Specification Document |
| Mi-Case | The name of the hosted Offender Management System solution |
| OCMS | Offender Case Management System |
| PC | Personal Computing systems |
| QA | Quality Assurance |
| RSD | Requirements Specification Document |
| SME | Subject Matter Expert |
| SMP | Subcontractor Management Plan |
| SPMP | Software Project Management Plan |
| TFS | Team Foundation System |

Evolution of the Plan (Monitoring and Controlling)

The Software Project Management Plan (SPMP) is considered a living document and will be updated throughout the duration of the project.   The template and Draft V1.0 of the SPMP will be submitted to the IDOC for approval in the Central Storage Document Location.  Once approval is obtained for the template and Draft V1.0 then initial content will be added to the SPMP, which will set the baseline for all subsequent changes.  The SPMP will be updated and submitted for approval on a monthly basis throughout the duration of the project with the final version submitted for approval in the last month prior to implementation.

Project Deliverables Process

The Payment Schedule outlines the documents that will be delivered on a monthly basis to IDOC.

Documents that are identified as deliverables for each module have their due dates set out in the Project Gantt Schedule.  The Gantt Schedule also includes the hours needed for IDOC to review the contents and Mi-Case to make the necessary updates to the document based on IDOC’s feedback.  The end result will be final approval and sign off by IDOC.

Documents that are not part of the modular deliverables will be delivered per the Payment Schedule.  The review and update of these documents should adhere to an agreed upon turnaround time between Mi-Case and IDOC to allow for adequate time for IDOC to review the contents and provide feedback, and Mi-Case to make any necessary updates and obtain sign off from IDOC.  The documents that are not part of the modular deliverables are shown below with their corresponding turnaround times.

| nAME of document | turnaround time (working days) | reviewer |
| --- | --- | --- |
| Software Project Management Plan | 6 Days | TBD |
| System Engineering Management Plan (SEMP) | 6 Days | TBD |
| Sub-Contractor Management Plan (SUBCP) | 6 Days | TBD |
| Risk Management Plan (RMP) / Risk Register | 6 Days | TBD |
| Data Management Plan | 6 Days | TBD |
| Database Design Document | 10 Days | TBD |
| Disaster Recovery Plan | 10 Days | TBD |
| Interface Control Document | 6 Days | TBD |
| Conversion Plan | 6 Days | TBD |
| Unit Test Results | 6 Days | TBD |
| IDOC Preliminary Converted Data | 6 Days | TBD |
| Conversion Plan | 6 Days | TBD |
| System and Integrated Test Results | 6 Days | TBD |
| Software Builds into UAT | 6 Days | TBD |

Project Organization

- External Interfaces

The communication structure between the project and external entities will be controlled and filtered through the Project Manager of Mi-Case and the Project Manager of IDOC.  If escalation is required, it will be the responsibility of the Project Manager for each respective entity to notify and work with their Senior Management Team and other Departments as appropriate.  This will control the flow of information to ensure timely response, attention to detail, and security of sensitive information.

Internal Structure

Roles and Responsibilities

- Dedicated Project Team

| nAME | ROLE | responsibilities |
| --- | --- | --- |
| TBD | Project Manager | Consultant resource management. Consult with IDOC regarding project scope and schedule, as well as risk management and design issues. Full day to day management of the AIMS2 Project. Scope control, scheduling, task coordination, project resource management, risk and issue mitigation, status reporting. |
| TBD | Deputy Project Manager / Business Analysis | Support Project Manager in scope control, scheduling, task coordination, project resource management, risk and issue mitigation, status reporting. |
| Dean Allen | Project Director | The Project Director provides support for the Project Manager; assists with major issues, problems, and policy conflicts; removes obstacles; is active in planning the scope; approves scope changes; signs off on major deliverables; and signs off on approvals to proceed to each succeeding project phase. |
| TBD | Systems Architect | Systems Architect defines the architecture of a computerized system (i.e., a system composed of software and hardware) in order to fulfill certain requirements. |
| TBD TBD TBD TBD | Business Analysis | A Business Analyst is someone who analyzes an organization (real or hypothetical) and designs its processes and systems, assessing the business model and its integration with technology. |
| TBD (QA Lead) TBD | Quality Analysis | Quality assurance resources are required to determine and establish quality standards related to products and services offered by a company. They also monitor that organization’s actions are in the same path with targets and advise improvements to do in the processes. |
| TBD | Development Manager/Project Manager | Manager of developers, development process, and ensuring all development tasks are completed. |
| TBD | Technical Lead | A technical development manager ensures that technical aspects of the projects are completed accurately. He or she may also oversee the optimization of technical systems within an organization, so that those systems will successfully support business objectives |
| TBD TBD TBD TBD TBD TBD TBD TBD TBD TBD | Software Development | Software Developers are required to write diagnostic programs and designing and writing code for operating systems and software to ensure efficiency. When required, they make recommendations for future developments. Depending on the type of organization. |
| TBD | Infrastructure Manager | The IT infrastructure manager is in charge of a company’s operational requirements related to information technology. His or her main task is to manage the company’s data and implement up-to-date solutions across the IT infrastructure |
| TBD TBD | Oracle PL/SQL Developer/Data Manager | Creation of data tables for development. |
| TBD | ETL Developer/Data Manager | Developing and executing Data Management Plan and Conversion Plan |
| TBD | ETL Developer | Developing and executing Data Management Plan and Conversion Plan |

- Supporting Services Project Team

| name | role | responsibilities |
| --- | --- | --- |
| Will Carbajal | Account Executive | Account Manager |
| Dean Allen | President Mi-Case North America | Executive Sponsor |

- IDOC Stakeholder and SME Project Team

| nAME | ROLE | responsibilities |
| --- | --- | --- |
| TBD | Executive Client Sponsor | Director’s oversight authority |
| TBD | CIO | IDOC Project Oversight |
| TBD | Program Manager | IDOC Project Leader |
| TBD | Deputy Project Manager | IDOC Deputy Project Leader |
| TBD | Sentencing | Subject Matter Expert |
| TBD | Classification | Subject Matter Expert |
| TBD | Parole | Subject Matter Expert |
| TBD | Conduct | Subject Matter Expert |
| TBD | Trust Fund | Subject Matter Expert |
| TBD | Movement | Subject Matter Expert |
| TBD | Case Management | Subject Matter Expert |
| TBD | Additional Included Module | Subject Matter Expert |
| TBD | Additional Included Module | Subject Matter Expert |

- Subcontractor Project Team

| nAME | ROLE | responsibilities |
| --- | --- | --- |
| TBD | Project Manager | Manage subcontractor project efforts. |
| TBD | Development Manager | Oversee development effort for subcontractor. |
| TBD | Subcontractor Staff Personnel | Assist with project task assignments. |

Managerial Process Plans

This section defines the various project management plans and activities for the project.

- Start-Up Plans

- Estimation Plan

Mi-Case will document this at a later time.

- Staffing Management Plan

| role | Requirements definition, design, development and configuration | conversion | testing | training | implementation | maintenance & operations | tunover | number of staff |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Manager |  |  |  |  |  |  |  | 2 |
| Local Account Manager |  |  |  |  |  |  |  | 1 |
| Operations Manager |  |  |  |  |  |  |  | 1 |
| Systems Architect/ Technical Team Lead |  |  |  |  |  |  |  | 1 |
| Configuration Manager |  |  |  |  |  |  |  | 1 |
| Data Manager |  |  |  |  |  |  |  | 1 |
| Training Manager |  |  |  |  |  |  |  | 1 |
| Testing Manager |  |  |  |  |  |  |  | 1 |
| Corrections SME |  |  |  |  |  |  |  | ~30 |
| Software Developer |  |  |  |  |  |  |  | 3 |
| Business Analyst |  |  |  |  |  |  |  | 8 |

- Staff Training Plan

Typically, the customer will take a “train the trainer” approach to end-user training.  There is likely to be a number of trainers representing the end user community. Mi-Case is able to train these trainers to an expert level as defined and across the specifiedIDOC locations and teams. These training sessions will occur sufficiently early in the project such that the IDOC teams can adequately train the remainder of their front-line staff prior to the Mi-Case solution being deployed fully. Our project plan would typically reflect the necessity that all train-the-trainer sessions be completed prior to the deployment to production.

The intention is normally that super users are trained in all areas of the system function, including housekeeping activities such as configuration changes, user account creation and general system maintenance. This process ensures that the ‘train the trainer’ method is successful.

Our team of highly experienced trainers is capable of ensuring that trainers are educated in the use of the system, the process behind the system and the organizational process. In most cases, Mi-Case trainers remain part of the user training process for a number of the initial training sessions provided by the customers’ staff, this ensures a smooth transition from trainer to trainer.

The Mi-Case solution already has extensive training guide literature and we have a number of qualified and experienced trainers. Training requirements will be reviewed and agreed around each of the IDOC functional units. Our training staff and overall project manager will be pro-active in giving guidance on all aspects of end-user and super-user training (train the trainer). This will maximize the value and positive impact of the training and in our experience make the IDOC much more self-sufficient and better equipped to apply the flexible application for maximum value.

Pre-training support: The Mi-Case team appreciates that the IDOC project team are likely to require electronic and editable versions of all training materials and media. And that these must be supplied sufficiently in advance of training to allow for review and feedback while also allowing time for Mi-Case to make updates as required.

Mi-Case normally performs a walk-through of the Training Guide to the customers’ team. The training guide for the generic Mi-Case solution is already complete and a preliminary walk-through of the un-annotated document may be a valuable part of familiarizing the IDOC team with the Mi-Case solution.

Mi-Case can also provide electronic (CD) copies of all documentation as all of the specified documentation already exists and can be viewed on-line during the evaluation process.

Training schedule:  On some of our larger projects in an offender management environment we have worked closely with the customer to develop multi-level training schedules including super-user ‘train the trainer’ training, end user training across a number of diverse job roles and administrator training.

The Mi-Case project team will work closely in collaboration with IDOC to define the correct training approach that best suits the needs of IDOC.  A documented training plan will be created and followed to ensure all objectives of training are achieved.

Training Deliverables:

- Training Environment

- Training Plan

- Training Materials

- Online Computer Based Training

- Evaluation Training Results

- Final Training Results

Mi-Case Training Responsibilities:

- Establish and maintain training environment

- Provide instructor-led classroom training schedule and perform training

- Provide train-the-trainers training schedule and perform training

- On-line computer-based training tutorial and materials

- Training materials that will become the property of the State

- Training hardware and software

- Post-implementation training schedule

- Post implementation training support

- Collect and report information on training activities on a weekly basis

- Evaluation of training sessions and adjustments

- Subcontractor Management Plan

The purpose of Subcontractor Management Plan (SMP) describes the process used by Mi-Case to select qualified ITS subcontractors and manage them efficiently. The SMP combines the concerns of requirements management, project planning, project tracking, and project oversight for basic management control, along with necessary coordination of Quality Assurance (QA) and Configuration Management (CM) and applies this control to the subcontractor as appropriate.

Per the agreement between Mi-Case and IDOC a separate SMP document has been created to provide specific details about the management of subcontractors throughout the duration of the project and ongoing postproduction support.  Please reference the Subcontractor Management Plan (SMP) located (Central Storage Document Location)for the full detailed description of the SMP plan referred to in this section.  The Subcontractor Management Plan (SMP) is in the process of being updated to include further information regarding the management of the vendor providing the Inmate Trust software called (CACTAS).

- Work Plan

There will be two types of tracking of work plan items the Gantt chart and Team Foundation Server (TFS).  The Gantt chart will produce the project’s major deliverables, timing of activities, duration of activities, and dependencies among tasks.  The baseline schedule will be set and then all schedule changes that negatively impact the overall schedule outside of a 5% variance will be presented to the change control board for approval.  The WBS (work breakdown structure) will be managed through TFS (Team Foundation System).

- Monitoring and Controlling Plan

The project will manage its data, including all deliverable documents, project status metrics, and any other information pertaining to the project on the dedicated project SharePoint site (Central Storage Document Location), which will also address the items in the bullet points below.  In addition to the SharePoint site in order to track progress on areas of requirements traceability, development tasks, testing, bug fixes, and change management will be managed through Team Foundation System (TFS).  The Requirements Traceability Matrix (RTM) can be found here (Central Storage Document Location).

Address the following:

- Types of data to be managed

- Content and format description where pertinent (such as templates to be used)

- Data requirements lists for suppliers

- Privacy requirements

- Security requirements and procedures

- Mechanisms for data collection, retrieval, distribution, and archiving

- Requirements Control Plan

Throughout the life of the project mechanisms for measuring, reporting, and controlling changes to the product requirements will be put into place. If there is a change to a requirement, which could potentially impact product scope and quality, the project schedule, budget, resources, or risk factors it will be up to the Change Control Board to assess each of the factors and make the necessary decision on whether or not to approve the change.

In an effort to control changes in scope and requirements the RFP requirements will be strictly adhered to.  The requirements are divided per each module and will be referenced back to each RFP Requirement and then approved by the designated IDOC SME’s, Mi-Case Project Manager, and IDOC Project Manager.

If changes in requirements impact project schedule or other commitments this Project Management Plan, other plans, estimates, and commitments to reflect the changes will be updated accordingly by the Project Management team.

The following SME’s listed will provide final approval and sign off for each of the requirements per module and will be responsible for the requirements included in each module:

| Module | nAME of sme |
| --- | --- |
| Sentencing | TBD |
| Classification | TBD |
| Parole | TBD |
| Conduct | TBD |
| Trust Fund | TBD |
| Movement | TBD |
| Case Management | TBD |

- Change Control Board (Members by Role & Authority)

IDOC OMS TIER 1 CCB TEAM MEMBERS: (Tactical Daily Changes, < (Amount), Information Technology)

| Role | Name | AIMS2 Span of Control |
| --- | --- | --- |
| IDOC OMS Program Manager | TBD | IDOC OMS Program Manager and Change Control Chair |
| IDOC OMS Deputy Project Manager | TBD | IDOC OMS Deputy Project Manager and Change Control Co-Chair |
| IDOC OMS Operations Leader | TBD | IDOC OMS Operations Leader and Change Control Co-Chair |
| IDOC Operations Subject Matter Expert(s) and Module Owner(s) | TBD | Offender Operations |
| IDOC Information Technology Applications Manager | TBD | Administrative Services |
| IDOC Operations Subject Matter Expert(s) and Module Owner(s) | TBD | Offender Operations |
| Mi-Case PMO Management | TBD | All Modules and IDOC OMS Contract Scope |
| Mi-Case PMO Management | TBD | All Modules and IDOC OMS Contract Scope |

IDOC OMS TIER 2 CCB TEAM MEMBERS: (Change Requests > (Amount) and/or Policy, Schedule or Scope Changes as Applicable)

| Role | Name | IDOC OMS Span of Control |
| --- | --- | --- |
| IDOC Director | TBD | Final IDOC Approval |
| IDOC Deputy Director | TBD | IDOC OMS Executive Management Approval |
| IDOC OMS Executive Sponsor | TBD | IDOC OMS Executive Sponsor and Executive Steering Committee Chair |
| IDOC OMS Executive Management | TBD | IDOC OMS Executive Management Approval |
| IDOC OMS Executive Management | TBD | Applicable Areas related to Change Requests |
| IDOC OMS Program Manager | TBD | Change Control Presenter/Member |
| IDOC OMS Deputy Project Manager | TBD | Change Control Presenter/Member |
| IDOC Chief Information Officer | TBD | Change Control Member |
| IDOC Chief Procurement Officer | TBD | IDOC OMS Executive Management Approval |
| IDOC Budget & Planning Admin | TBD | IDOC OMS Executive Management Approval |

- Performance Measurement Plan

The WBS and the Master Work Plan will include a Gantt chart and the following items:

- All tasks of the project as definable by the team

- Milestone and checkpoints

- All project deliverable included project management deliverables

- Resources loaded to the tasks and task durations and effort

- Constraints and tasks for the client IDOC

- Critical path for the project

- Project durations

Progression of the project will be closely monitored by the Project Manager.  There will be contingency, and buffers built into the project plan to account for certain times of the year i.e. holidays, vacations, and some level of latitude to accommodate IDOC’s operational schedule.  If the project plan is performing at +-(Percentage) there is no need to raise a risk or submit to the Change Control Board a request for a change to the project schedule.  However, if the project schedule is negatively impacted at a variance of > (Percentage) then it will be presented to the Change Control Board and the Board will decide if the change in schedule will be accepted/denied.

- Budget Control Plan

Mi-Case will document this at a later time.

- Communication, Tracking, and Reporting Plan

| type of communication | communication schedule | typical communication mechanism | who intiates | recipient |
| --- | --- | --- | --- | --- |
| Status Report | Every Monday | Weekly Status Meeting | Mi-Case Project Manager | Mi-Case/IDOC Team |
| Schedule and Effort Tracking Report | Every Monday | Weekly Status Report & Project Plan | Mi-Case Project Manager | Mi-Case/IDOC Team |
| Project Review | Every Monday | Weekly Status Meeting | Mi-Case Project Manager | Mi-Case/IDOC Team |
| Risk Mitigation Status | Every Monday and Monthly Updates | Weekly Status Meeting and Risk Register Updates | Mi-Case Project Manager | Mi-Case/IDOC Team |
| Requirement Changes | Weekly CCB meetings | Submission of Change Request Form, Filling out Change Control Log, and Posting Change Request form on SharePoint | CCB Chair | Affected Project Participants |

- Risk Management Plan

The purpose of the Risk Management Plan starts with a plan that defines the scope and process for the identification, assessment, and management of risks which could impact the implementation of the project. The objective of the Risk Management Plan is to define the strategy to manage project-related risks such that there is acceptable minimal impact on cost and schedule, as well as operational performance.

The risk management process includes these five elements.

- Risk Management Planning – Deciding how to approach and conduct the risk management activities for the project.

- Risk Identification – An initial and continuous effort to identify, quantify and document risks as they are identified.

- Risk Analysis – Evaluate identified risks to determine probability of occurrence, impact, and timeframe.

- Risk Planning / Mitigation – Establish an action plan for risk and assign responsibility.

- Risk Monitoring and Control – Capture, compile, and report risk.

An additional component of the Risk Management Plan is the Risk Register.  The purpose of the Risk Register is a baseline set of risks will be created and entered into the project Risk Register. These baseline risks will be identified through the normal course of the project planning process. Risk statements will be written for each identified risk. Risk statements will be clear concise and contain only one risk condition and one or more consequences of that condition.

All project stakeholders are responsible for identifying new risks. New risks identified during project related meetings shall be captured and added to the Risk Register within two working days of the meeting.

Per the agreement between Mi-Case and IDOC a separate Risk Management Plan document has been created to provide specific details about the management of Risk throughout the duration of the project.  Please reference the Risk Management Plan located here (Central Storage Document Location) for the full detailed description of the Risk Management Plan referred to in this section.

The Risk Register (Risk Issues Log) located here (Central Storage Document Location) will be a living document and updated throughout the duration of the project.  The Risk Issues Log contains the following tabs and it is used to track the appropriate information for those tabs: Risk Open, Risks Closed, Actions Open, Actions Closed, Documents Tracking Open, Documents Tracking Closed, Dependencies Open, Dependencies Closed, and Usage Guidelines.

- Issue Management Plan/Corrective Action Plan (CAP)

A Corrective Action Plan (CAP) methodology will be provided as part of the M & O Manual. Business and decision agree that it should describe the process, contents and format for CAPs and include the following elements:

- Description of the problem to correct

- Owner accountable for the results

- Actions to be undertaken

- Deadlines

- Specific outcomes and measurement criteria

Plan of action, including steps for mitigating system security weaknesses

- Project Close-Out Plan

A Turnover plan will be developed for the IDOC that will allow a smooth transition from Mi-Case supporting and maintaining the solution to that of the IDOC. The plan will include training plans for the IDOC staff, inclusion of all documentation used to support the application and any tasks that are required to transfer the support.

The turnover plan will include the ability to verify the deliverables for transition, including all hardware and software needs as well as the data extract needs to allow the IDOC to take control of support. An agreed timescale will be detailed within the plan along with a set of metrics and KPI’s to allow the IDOC to measure the success of the transfer.

Business and Decision will develop a metric to evaluate the IDOC’s ability for transfer of the system and ensure that they enabled to manage the ongoing support of the system. A Gantt chart will be created that shows the tasks for both Mi-Case and IDOC.

Mi-Case has provided for 30 days full support following the Go-Live Date in the costing of the project.

The following items will be part of the Turnover Deliverables:

- Turnover Plan

- Requirements Statement

- Turnover Training

- Turnover Report

- Project Completion Report

Mi-Case will provide the following as part of the turnover responsibilities:

- Perform all Turnover processes

- Maintain sufficient resource and staff for turnover activities

- Coordinate with IDOC on policies for transfer

- Transfer any lease contracts to the IDOC

- Coordinate any system changes during the cutover period

- Ensure that all transfers on electronic media is approved ahead of transfer

- Provide turnover services to the IDOC for transfer

- Provide a knowledge transfer from Mi-Case to IDOC

- Validate cutover success or execute any contingency plans

- Provide Post Cutover support in the turnover plan

- Remove and destroy all software, data and documentation from Mi-Case file systems

##### Requirement: Attach a project management plan that has been utilized in previous projects that represents the quality and detail the Contractor will provide for this project.

The following attached project plan is being presented for IDOC’s review. Note this project plan has been edited to remove all previous client information.

### IDOC RFP Attachment F – As stated:

#### Provide the proposed Project Schedule based on the information in the RFP. Include your proposed timing for the development and implementation of the functional business processes.

##### Initial Proposed Gantt Chart

##### Detailed View Of Gantt Chart Tasks, Durations And Predecessors.

| Task Name | Duration | Start | Finish |
| --- | --- | --- | --- |
| Indiana OMS | 523.5 days? | Wed 7/1/20 | Mon 7/4/22 |
| Contract award | 1 day | Wed 7/1/20 | Wed 7/1/20 |
| Preparation | 25.5 days? | Wed 7/1/20 | Wed 8/5/20 |
| Project Initiation meetings | 1 day? | Wed 7/1/20 | Wed 7/1/20 |
| Project Setup | 13 days? | Thu 7/2/20 | Mon 7/20/20 |
| Project Repository Creation | 1 day | Thu 7/2/20 | Thu 7/2/20 |
| Project Reporting Plan | 2 days? | Thu 7/2/20 | Fri 7/3/20 |
| Quality Assurance Plan | 2 days? | Fri 7/3/20 | Mon 7/6/20 |
| Risk Management Plan | 2 days? | Mon 7/6/20 | Tue 7/7/20 |
| Issue Management Plan | 2 days? | Tue 7/7/20 | Wed 7/8/20 |
| Project Change Management Plan | 2 days? | Wed 7/8/20 | Thu 7/9/20 |
| Sub-Contractor Management Plan | 0.5 days? | Thu 7/9/20 | Thu 7/9/20 |
| Deployment Management Plan | 3 days? | Fri 7/10/20 | Tue 7/14/20 |
| Training Plan | 4 days? | Wed 7/15/20 | Mon 7/20/20 |
| Project Documentation Approval | 0 days | Mon 7/20/20 | Mon 7/20/20 |
| Application Configuration Management Plan | 2 days | Mon 7/6/20 | Tue 7/7/20 |
| Application Development Plan | 2 days | Wed 7/8/20 | Thu 7/9/20 |
| Cloud Infrastructure Plan | 18.5 days | Fri 7/10/20 | Wed 8/5/20 |
| Base System Configurations | 3 days | Fri 7/10/20 | Tue 7/14/20 |
| Automated Infrastructure Scripts | 3.5 days | Wed 7/15/20 | Mon 7/20/20 |
| Application Installation | 3 days | Mon 7/20/20 | Thu 7/23/20 |
| Database Install and Configure | 2 days | Mon 7/20/20 | Wed 7/22/20 |
| Base System Configurations | 5 days | Wed 7/22/20 | Wed 7/29/20 |
| Users / Roles / Lookups /Static Data | 10 days | Wed 7/22/20 | Wed 8/5/20 |
| ITA Setup | 15 days | Fri 7/10/20 | Thu 7/30/20 |
| Requirements | 360.12 days | Fri 7/10/20 | Fri 11/26/21 |
| Mi-Case Orientation Session (GAP/FIT) | 360.12 days | Fri 7/10/20 | Fri 11/26/21 |
| Technical Requirements | 5 days | Fri 7/10/20 | Thu 7/16/20 |
| Functional Requirements | 5 days | Fri 7/17/20 | Thu 7/23/20 |
| Interfaces | 60 days | Fri 7/24/20 | Thu 10/15/20 |
| Reports | 314.02 days | Fri 7/24/20 | Fri 11/26/21 |
| Adult Facilities (Male & Female) Processes | 5 days | Fri 10/16/20 | Thu 10/22/20 |
| Juvenile Facilities Processes | 5 days | Fri 10/23/20 | Thu 10/29/20 |
| Fundamental Business Modules | 62 days | Fri 10/30/20 | Mon 1/25/21 |
| Sentencing | 40 days | Tue 12/1/20 | Mon 1/25/21 |
| Classification | 30 days | Fri 10/30/20 | Thu 12/10/20 |
| Parole | 30 days | Fri 10/30/20 | Thu 12/10/20 |
| Conduct | 20 days | Fri 10/30/20 | Thu 11/26/20 |
| Trust Fund | 15 days | Fri 10/30/20 | Thu 11/19/20 |
| Movement Process | 30 days | Fri 10/30/20 | Thu 12/10/20 |
| Case Management | 20 days | Fri 10/30/20 | Thu 11/26/20 |
| Requirements Documentation | 270 days | Fri 9/4/20 | Thu 9/16/21 |
| Technical Requirements | 5 days | Tue 12/15/20 | Mon 12/21/20 |
| Functional Requirements | 5 days | Tue 12/22/20 | Mon 12/28/20 |
| Interfaces | 180 days | Fri 10/16/20 | Thu 6/24/21 |
| Reports | 270 days | Fri 9/4/20 | Thu 9/16/21 |
| Adult Facilities (Male & Female) Processes | 10 days | Fri 5/7/21 | Thu 5/20/21 |
| Juvenile Facilities Processes | 10 days | Fri 11/27/20 | Thu 12/10/20 |
| Fundamental Business Modules | 135 days | Fri 12/11/20 | Thu 6/17/21 |
| Sentencing | 80 days | Fri 12/11/20 | Thu 4/1/21 |
| Classification | 60 days | Fri 12/11/20 | Thu 3/4/21 |
| Parole | 60 days | Fri 12/11/20 | Thu 3/4/21 |
| Conduct | 20 days | Fri 5/21/21 | Thu 6/17/21 |
| Trust Fund | 30 days | Fri 12/11/20 | Thu 1/21/21 |
| Movement Process | 30 days | Fri 12/11/20 | Thu 1/21/21 |
| Case Management | 40 days | Fri 3/5/21 | Thu 4/29/21 |
| Configuration / Customization | 390 days? | Fri 10/16/20 | Thu 4/14/22 |
| Technical Requirements | 50 days | Fri 4/30/21 | Thu 7/8/21 |
| Functional Requirements | 30.75 days? | Fri 4/30/21 | Fri 6/11/21 |
| Interfaces | 180 days | Fri 6/25/21 | Thu 3/3/22 |
| Reports | 360 days | Fri 10/16/20 | Thu 3/3/22 |
| Adult Facilities (Male & Female) Processes | 100 days | Fri 4/30/21 | Thu 9/16/21 |
| Juvenile Facilities Processes | 60 days | Fri 4/30/21 | Thu 7/22/21 |
| Institutions | 320 days | Thu 1/21/21 | Thu 4/14/22 |
| Sentencing | 270 days | Fri 4/2/21 | Thu 4/14/22 |
| Classification | 120 days | Fri 3/5/21 | Thu 8/19/21 |
| Parole | 120 days | Fri 3/5/21 | Thu 8/19/21 |
| Conduct | 60 days | Fri 6/18/21 | Thu 9/9/21 |
| Trust Fund | 0 days | Thu 1/21/21 | Thu 1/21/21 |
| Movement Process | 120 days | Fri 1/22/21 | Thu 7/8/21 |
| Case Management | 60 days | Fri 4/30/21 | Thu 7/22/21 |
| Data Conversion | 225 days? | Fri 11/27/20 | Thu 10/7/21 |
| Data Clean Up | 45 days | Fri 11/27/20 | Thu 1/28/21 |
| Migration Cycles | 180 days? | Fri 1/29/21 | Thu 10/7/21 |
| Cycle 1 | 30 days | Fri 1/29/21 | Thu 3/11/21 |
| Cycle 2 | 30 days | Fri 3/12/21 | Thu 4/22/21 |
| Cycle 3 | 30 days? | Fri 4/23/21 | Thu 6/3/21 |
| Cycle 4 | 30 days? | Fri 6/4/21 | Thu 7/15/21 |
| Cycle 5 | 30 days? | Fri 7/16/21 | Thu 8/26/21 |
| Cycle 6 | 30 days? | Fri 8/27/21 | Thu 10/7/21 |
| Inspection | 370 days | Fri 11/27/20 | Thu 4/28/22 |
| Quality Assurance | 326.5 days | Fri 11/27/20 | Mon 2/28/22 |
| System Test Automation Setup | 116.5 days | Fri 11/27/20 | Mon 5/10/21 |
| System Integration Test Scripts | 116.5 days | Fri 11/27/20 | Mon 5/10/21 |
| System Module Test Scripts | 116.5 days | Fri 11/27/20 | Mon 5/10/21 |
| System Regression Test Scripts | 58.5 days | Fri 11/27/20 | Wed 2/17/21 |
| Test Automation Execution | 210 days | Mon 5/10/21 | Mon 2/28/22 |
| System Integration Test Execution | 70 days | Mon 5/10/21 | Mon 8/16/21 |
| System Module Test Execution | 70 days | Mon 5/10/21 | Mon 8/16/21 |
| System Regression Test Execution | 70 days | Mon 8/16/21 | Mon 11/22/21 |
| Defect Resolution | 70 days | Mon 8/16/21 | Mon 11/22/21 |
| Defect Testing | 70 days | Mon 11/22/21 | Mon 2/28/22 |
| UAT | 260 days | Fri 4/16/21 | Thu 4/14/22 |
| UAT Test Scripts Creation | 100 days | Fri 4/16/21 | Thu 9/2/21 |
| UAT Test Execution | 70 days | Fri 9/3/21 | Thu 12/9/21 |
| UAT Defect Resolution | 30 days | Fri 12/10/21 | Thu 1/20/22 |
| UAT Retest | 60 days | Fri 1/21/22 | Thu 4/14/22 |
| Training | 170 days | Fri 9/3/21 | Thu 4/28/22 |
| Training Preparation | 40 days | Fri 9/3/21 | Thu 10/28/21 |
| Training Delivery | 100 days | Fri 12/10/21 | Thu 4/28/22 |
| 6 weeks of train the trainer | 100 days | Fri 12/10/21 | Thu 4/28/22 |
| Implementation | 17 days | Fri 4/29/22 | Mon 5/23/22 |
| Deployment | 17 days | Fri 4/29/22 | Mon 5/23/22 |
| Production Environment Provisioning | 10 days | Fri 4/29/22 | Thu 5/12/22 |
| DR Test | 2 days | Fri 5/13/22 | Mon 5/16/22 |
| Remote Site Testing | 5 days | Tue 5/17/22 | Mon 5/23/22 |
| Cut Over | 6.5 days | Fri 5/13/22 | Mon 5/23/22 |
| User Data Loaded | 0.5 days | Fri 5/13/22 | Fri 5/13/22 |
| Data Migration Commencement | 1 day | Fri 5/13/22 | Mon 5/16/22 |
| System Smoke Test | 1 day | Mon 5/16/22 | Tue 5/17/22 |
| Interface Switch On | 1 day | Tue 5/17/22 | Wed 5/18/22 |
| System Readiness Check | 0 days | Wed 5/18/22 | Wed 5/18/22 |
| Go-Live | 3 days | Wed 5/18/22 | Mon 5/23/22 |
| Support | 30 days | Mon 5/23/22 | Mon 7/4/22 |
| Post Go Live Support | 30 days | Mon 5/23/22 | Mon 7/4/22 |
| Maintenance Commencement | 0 days | Mon 7/4/22 | Mon 7/4/22 |
| 12 Months Support | 260 days | Mon 7/4/22 | Mon 7/3/23 |

### IDOC RFP Attachment F – As stated:

#### Confirm your understanding and plan to comply with deliverable review and acceptance, as described.

The Mi-Case response to this section assumes that this statement is requesting the vendor’s position on the topics of Quality Control, System Testing, and User Acceptance Testing.

##### Quality Control

System and Integration Test Results: As System and Integration Tests are conducted, the results and status reports will be released to the IDOC. Mi-Case makes use of Test Rails to produce all test results. Each test result case will be documented with the test script, which will then be rolled up to the master test results report that is provided to the client continually through access to the project documentation store. Before any system builds are moved into the UAT environments the IDOC will approve the conclusion of the testing and authorize the move. At the end of System Testing, Mi-Case will provide a full test report detailing all tests executed, the results, the number of defects, Mi-Case is fully responsible for the testing of the solution in accordance with the stated requirements. The software and the hardware environments will be fully tested against a set of predefined test procedures, plans and test cases and will ensure that the system delivered matches the requirements defined and documented in the RTM, the System Requirements documents and the System Design documents.

Before any software is promoted to the User Acceptance Test Environments, the Mi-Case team will provide evidence to IDOC that the release has passed system testing. This will be done through evidence of testing and a system test acceptance certificate, created by the test team post system testing.

- User Acceptance Testing will be conducted primarily by IDOC and will be conducted in a separate infrastructure with data similar to that of the intended production environment, although not completed migration data. The Mi-Case team will review UAT plans, provide guidance, and assist in ensuring proper coverage.

- System Test and UAT Environments: Mi-Case will commission a System Test environment.  Typically, this will be used by the Mi-Case test team for conducting system tests and along with the User Acceptance Test environment will be a mirrored environment of the Production environment. All environments for testing will conform to the approved Solutions Environment Plan.

- System and Integration Test Cases: As part of the overall test strategy, Mi-Case will provide a complete set of System and Integration test cases that will provide a full end-to-end test of the solution developed. The test cases will be developed to all agreed standards to produce test cases. Test cases will be based on a functional area and broken down to specific use cases that will be developed as part of the Functional Requirements documents. Mi-Case will make available the test cases for review by IDOC prior to test execution.

All test cases follow the same format and ensure that they detail the requirements that are associated with the tests that they are conducting. All test scripts including integration test will have the following items:

  - Test Condition Reference:

  - Test Case ID:

  - Test Description/Purpose:

  - Functional Area/Module:

  - Test Data:

  - Preconditions:

  - Test Created by:

  - Test Updated by:

  - Test Steps:

  - Expected Results:

  - Actual Results:

  - Defect(s) (if appropriate):

  - Execution Tester:

  - Date:

Mi-Case uses several automated test tools to ensure that the testing process is as efficient as possible.

Integration Testing will ensure that differing modules of the solution which are developed at different times will operate as expected. This is tested by ensuring that the data flow between the different modules meets the needs of the client. The test team in coordination with the developers and business analysts will identify as part of the test script creation which modules that new developments are likely to be impacted by and document a test plan to ensure that the data flow is as expected.

Performance and load testing are done at the application and database server level to ensure that the system is operating within the tolerances set out with in the performance management plan and the system test plan. All performance and load testing are done using automated tools.

- Execute the System Test Plan:  Mi-Case will conduct all System, Integration and Performance tests before these are signed off and turned over to the UAT environment for tests. All tests will be conducted in accordance with the System and Integration Test plan as part of the Master Test Plan.

- Test Defect Reports:  Mi-Case makes use of the Team Foundation Server to produce all test related defects. IDOC will obtain a report at regular intervals and at the end of the project development phase which will detail at a minimum the following items:

  - Issue Description

  - Severity

  - Status

  - Owner

  - Implementation Schedule

  - Past Defect and their resolutions

This report will be available electronically as part of the project documentation library.

- UAT Training Plan:  As a precursor to the overall testing plan a UAT Training will be developed to detail how the IDOC users involved with the UAT phase will execute the User Acceptance Test Scenarios and how to navigate the automated testing tools available to the IDOC for their UAT activities.  The plan will clearly detail how to read and execute a tests for the scenarios, how to enter data into the system for tests, the pre-requisites that need to be in place before testing can begin,  how to record the output of the test case, how to define the severity of a defect and what it and general use of the system.

UAT Test Cases: Mi-Case, from experience, suggest that UAT use cases are developed by IDOC expert users and individuals that understand the business process that are involved with each UAT Scenario. This ensures that real world operation is documented as part of the UAT Testing. The scenarios typically contain many similar test script attributes of that of System and Integration testing. The scenarios and the execution of the tests associated to the scenarios often deliver defects that are not system defects but system changes and the UAT documentation must account for this and provide the users with the ability to document these and promote them to the change management process. It is assumed that IDOC will create, coordinate and execute User Acceptance Testing.

### IDOC RFP Attachment F – As stated:

#### Provide your proposed Communications Plan for the OMS project.

##### Communication Management

During its successful system implementations, Mi-Case has frequently found that our Project Managers spend over 80% of their time on communication efforts. Communication-related issues are the single most frequent problem faced by the Project Manager in large, complex system implementations. To ensure the highest standards of communication are sustained throughout the OMS project, Mi-Case will provide a team of communication experts to assist IDOC and our Project Managers in achieving exemplary communication efforts.

More specifically, Mi-Case will follow our proven 2-step approach to communication management:

- The development of an effective communications strategy based on stakeholder and project needs; and,

- The development of an effective communications plan based on best practices and project strategy.

As we execute this approach, Mi-Case emphasizes documenting and providing clear instructions.  Capturing detailed notes on relevant project conversations and dialogues is critical to communication success. As a result, Mi-Case communication experts will develop a detailed structured communications management plan in conjunction with IDOC staff as an integral part of the OMS project.

Communication Plan Elements

- Comprehensive understanding of all communication requirements from all OMS stakeholders; - Stakeholders must actively share what communication is required as part of the Mi-Case comprehensive OMS communications analysis; - Conducting frequent updates to the Mi-Case OMS communication plan as required to meet the changing needs of the project.

In addition, fundamentals of effective project communication include emphasis on clarity, understanding receiver needs & monitoring the communication.  Accordingly, Mi-Case will utilize the “5C’s” approach for identifying the best practices on communication. The 5Cs of communication are strongly advised for reducing misunderstandings and are as follows; Correct, Concise, Clear purpose, Coherent (by using logically connected ideas), and Controlled flow of communications.

Mi-Case communication experts will address these communication methods by grouping them into the following 3 channels:

| Approach to Communication Channels |  |
| --- | --- |
| Interactive Communication Channel | In this method, two or more people interact with each other. One individual provides information which is received by the other person who then responds to the information given by the individual. Mi-Case recommends that IDOC appoint an OMS “point person” at every location. A weekly OMS call with the point person will advise all participants of project status, system implementation status and all other known issues that must be communicated throughout the Department. In person meetings, point person conference calls and video conferences are just some examples of Interactive communication that our Mi-Case experts will employ as part of this communication channel. This highly effective approach has been utilized in our successful OCMS project implementations in both the Maryland and Arizona DOC’s. Our highly skilled communication experts assigned to IDOC will help to lead these calls and set the conversation framework for every meeting. Mi-Case recommends that at every Unit staff meeting a full OMS project status briefing be held. The Mi-Case Communications Manager will be available to work with IDOC to provide these updates throughout the OMS project |
| Push Communication Channel | Unlike interactive communication, this method involves sending the information to the recipient with no expectation of receiving feedback. This is a one-way streaming of OMS project information. Status reports, mass-mailers, project updates to stakeholders are examples of push communication. The Mi-Case project communications expert will assist IDOC and the Project manager in crafting these concise yet comprehensive messages for distribution to the OMS stakeholder user community. |
| Pull Communication Channel | In this method, the communication team places the information at a central location (for example; a SharePoint or a shared network drive) and the target recipients that are responsible for accessing and using the information retrieve the details from that location. Other examples of the pull communication method would include using the IDOC Intranet website. As users log into the IDOC intranet, the OMS project status will be highlighted for users, at their own leisure, to read and access necessary communications regarding upcoming project releases and activities. The Mi-Case communications expert will guide IDOC in using this effective communication practice. |

Importantly, it is essential that OMS project managers be experts in project management and that stakeholders are technical experts in what is required to be done and how it should be done within the organization. The Project Management Institute (PMI) requires as a best practice that the project manager identify the stakeholders of major systems implementation and capture their requirements, expectations and influence for incorporation into the product or project scope as needed.

Mi-Case realizes that all stakeholders are extremely important and indispensable as part of any project. Therefore, the Project Manager, during the initiation phase, will have the responsibility to identify the stakeholders, and then throughout the lifecycle of the project continue to manage their expectations, involvement and influence on the project. Mi-Case Project Managers have successfully implemented and utilized our detailed methodology to ensure all stakeholders are effectively identified and communicated to during the life of a project.

As part of project kickoff, the Mi-Case communications expert will work with IDOC to finalize the approach to stakeholder engagement. Our detailed methodology used in numerous project implementations has been extremely successful and feedback from our customers overwhelmingly indicates they felt fully engaged throughout the entire life cycle of our OMS implementations.

Mi-Case uses the following steps to identify and engage stakeholders.

###### Approach to Stakeholder Engagement

- Identify all OMS Stakeholders

- Determine Stakeholder Communication Requirements & Expectations

- Determine Stakeholder Interests in Being Informed on Project Status

- Determine Stakeholder Level of Influence Within IDOC

- Determine How the Project Manager and Communications Team will Communicate with Stakeholders

- Effectively Communicate with Stakeholders Using the Various Channels

- Manage Stakeholder Expectations and Influence

A comprehensive Stakeholder Analysis involves:

- Identification of OMS stakeholders and users; and,

- Assessing their impact or influence on the project.

To achieve the above, the OMS Project Manager has multiple ways to identify;

- Initial list of stakeholders from the OMS project charter;

- Project records from past projects and current initiatives underway at IDOC;

- In person data gathering techniques, such as team brainstorming, interviewing of various Subject Matter Experts;

- New stakeholders can suggest additional names of stakeholders required for the project.

- Mi-Case will utilize a set of tools such as power/interest grids and salience models to group stakeholders by qualifications, comparative authority levels, level of impact or influence, or other requirements. The results of these classifications will assist the various project managers to determine how, when and what to communicate with each stakeholder.

A Stakeholder Register is an output of Stakeholders Engagement Process outlined above. All information about the stakeholders is compiled into the Stakeholder Register. The Communications Project Manager and the primary OMS project Manager will be the owners of the Stakeholder register. The following is an example of a template that was used on our successful implementation in Arizona DOC:

All OMS project communications forms will be centrally archived in a manner that IDOC approves. This communication information will be used as the basis for OMS project management documentation (generally kept for at least 5 years post-implementation) and for review by IV&V auditors as well as IDOC internal and external auditors.

In sum, our team of communication experts are skilled in identifying and implementing effective communication practices that involve active listening, cultural/personal aspects, understanding stakeholder expectations, and handling special communication needs.

##### Proposed Communication Plan

The Mi-Case proposed Communications Plan is provided, The plan contents is subject to change based on additional information that may be provided during the proposal evaluation and RFP Award process conducted by the IDOC.

Communications Plan

| Receiver | Requirement | Format | Level of Detail | Communicator | Method | Frequency |
| --- | --- | --- | --- | --- | --- | --- |
| Executive Mi-Case Sponsor | Budget, Schedule, Priority | Executive Steering Committee | Summary | Project Manager | Verbal and Written | Quarterly |
| Executive Business Sponsor | Business Resources, Schedule Project Health | Monthly Production Meeting Status Report | Summary | Project Manager | Verbal and Written Written (E-mail) | Monthly Weekly |
| Development Manager | IT Resources, Schedule | Monthly Production Meeting | Summary | Project Manager | Verbal and Written | Monthly |
| Subject Matter Experts / BA | Status Project Health | Team Meeting Status Report | Summary | Project Manager | SharePoint, Microsoft Project, Written E-mail | Every two weeks Weekly |
| Developers | Status | Status Report | Summary | Technology Manager and Project Manager | Verbal with occasional handouts | Every week |
| BA’s / Developers | Action Items | Action Items, Risks, Issues Meeting | Detail | Project Manager | Verbal, Overhead, Team Discussion | Weekly |
| BA’s / Developers | Resource Needs | Resource Usage View | Detail | Project Manager | SharePoint | On demand |
| BA’s / Developers | Project Health | Status Report | Summary | Project Manager | Written E-mail/Verbal Meeting | Weekly |

### IDOC RFP Attachment F – As stated:

#### Provide detailed methodology you use for risk and issues management throughout the project.

##### Risk Management

Mi-Case understands the challenges and risks associated with OMS projects as shown by the number of successful system implementations we have completed over the many years we have been in operation.

In the State of Maryland Mi-Case implementation, Mi-Case learned an effective strategy to minimize challenges and risk was to develop a robust project initiation and management plan.  We attribute our on-time, on-budget implementation success directly to the deployment of the appropriate levels of governance with associated policies and procedures.

Specifically, our application implementation methodology detailed the specific techniques we employed at each project phase and referenced the associated company procedures and tools for the full life cycle of the project delivery.

Mi-Case delivers a focused disciplined approach to implementation, system adoption and value realization.  Our proven methodology uses a hybrid project management methodology that has been scaled to remove any excessive overhead while retaining a clearly defined project scope that aligns with your project's clinical and operational imperatives.  The approach is direct, risk adverse and flexible enough to map our solution to your specific requirements and incorporate any customizations.

###### Issue Resolution

Our Mi-Case team has discovered that with appropriate Issue Management, a stable and efficient project completion will be attained throughout the project’s lifecycle. With the appropriate foresight, critical action can then be taken to ensure that the barriers to project completion are appropriately eliminated. In the course of a project, the root causes of the project hindrances will indeed vary; however, is in the systematic process all solutions will ultimately be attained.

We are driven to pursuing a defect-free or nearly defect-free model of OMS as we believe each and every issue you encounter not only delays implementation, but also leads to frustration and the potential for system workarounds.

We are proud to say that our valued customer Maryland DOC has utilized this approach and as of this Offender Management System RFP writing, they have zero production or issue defects. This approach ensures a much happier and confident user base as system frustration and usability issues have mostly been eliminated.

In particular, as part of any Mi-Case project, when a project issue is identified, it is ideal that a systematic process exists to facilitate the effective elimination of the hindrance. Designed much like the Lean System, the Mi-Case Issue Management System aims to ensure that our target of zero issues or defects has been readily achieved by the project team. At Mi-Case, we will use the following A3 principles during the Offender Management System project phases:

- Identify the problem or need;

- Understand the current situation/state;

- Develop the goal statement – develop the target state;

- Perform root cause analysis;

- Brainstorm/determine countermeasures;

- Create a countermeasures implementation plan;

- Check results – confirm the effect; and,

- Update standard work.

The Issue Management System employed at Mi-Case also provides an appropriate means of which the issue resolution process can be appropriately analyzed and documented for future learnings by the project team. With each project iteration, the process becomes easier and the completion activities are completed in a faster time frame.

The following graphic gives a high level visual along with a narrative explaining our methodology and use of Lean Systems for issue Resolution:

As described below, issues advance through a five-step process of Issue Identification, Issue Analysis, Issue Evaluation, Action Implementation, and finally the Monitoring and Review Process.

- Issue Identification: When an issue arises during a project management activity, the first step is to log the issue so that it can be extensively discussed during a problem- solving session by the relevant assessment teams assigned to the project team. Mi-Case will use a system designed to track these noted issues during the Offender Management System implementations.

- Issue Analysis: Using the appropriate tools, such as a problem solving A3 methodology, current problems can be appropriately analyzed in terms of severity and impact on the IDOC OMS System project activities.

- Issue Evaluation: Analysis of the problem often identifies the root cause. Most often, the Mi-Case project team will use a method such as a Fishbone Diagram, or Pareto Chart, to determine the severity of the identified problems so that the analytical phases of the IDOC OMS System project will be compared with each other. The largest impactors will influence the creation of an action plan that will rectify the identified problems.

- Action Implementation: The IDOC OMS System project team is charged with the task of completing the prescribed project for the purpose of improving the organization’s future operations. Therefore, project issues are a hindrance to project completion and must be rectified as soon as possible to ensure no project time and cost over-runs occur. An appropriate project action completion checklist will be created and acted on over time.

- Monitor and Review: As with all lean processes, what gets measured gets managed. The relevant responsible parties for the Offender Management System project will respond to the project manager as the hindrances are overcome. This activity concludes or feeds into the feedback loop of the Issue Management System.

In terms of execution, we appreciate that the project management approach is a cyclic process that involves the project development phases, resource allocation, and actual project completion activities. Knowing that project perfection is challenging, Mi-Case considers unexpected project delays during the project management cycle, preparations and allocations. Our Project Managers will ensure that the appropriate time allocation is available for development staff to correct any underlying issues that may arise in the process of delivering the customer requirements. We will also define project issues as risks that have an associated planned approach for their rectification.

Overall, Mi-Case’s goal is to provide a cost-effective OMS solution with the fewest possible issues or defects. And once identified, we ensure such defects are never repeated. This is the assurance IDOC can confidently expect from Mi-Case on the Offender Management System project.

### IDOC RFP Attachment F – As stated:

#### Describe any processes the Respondent will employ to monitor and remain informed of new changes to applicable federal and state laws, policies, procedures, and standards.

##### Mi-Case Response:

The Mi-Case team is extremely involved in every aspect of the Corrections industry.  As a premier Platinum sponsor of the Corrections Technology Association (CTA), our involvement in Federal, State, and local corrections and public safety law, regulations, policies and procedures is unmatched in the industry.  We work daily with both technology and Corrections business staff to review and adapt our software to any legal requirements.  An example of this were the PREA laws and regulations which were quickly reviewed, business requirements developed, and the Mi-Case software was quickly modified to track these critical legal requirements.  In addition, our team of Corrections experts participate in a number of National forums including in December 2019, a 3-day IJIS hosted meeting to address Corrections specific technology developments and to participate in the national dialogue.  In the past year, staff have attended and participated in the American Correctional Association annual meetings in both Boston and San Diego.  Mi-Case has also prepared a workshop proposal for ACA in August 2020 in Cincinnati which will benefit both Operations and Technology staff.  Prior to the COVID-19 outbreak, staff were engaged with other national organizations such as APPA and ACA.  Our goal is to be the industry leader in both knowledge and innovation and our team of Corrections experts are always reviewing national and state legal mandates, and we work closely to ensure our customers receive those enhancements or that are software is quickly modified to meet any new requirements imposed by their respective Legislature. Our greatest attribute as a company are the knowledgeable staff and teammates who make Corrections their passion for delivering software that meets both the business needs and legal requirements of its customers.

End of Mi-Case Response to Section 9 (Project Management)

- Staffing

- Provide a complete Vendor Roles Template, Attachment J. Provide a worksheet with role information and another worksheet with resource information.

- For any filled positions and for all Key Positions, list the proposed person’s name, the role to be filled by that person, and a clear description of how that person is fully qualified for that role. Separately, include a resume detailing relevant skills, experience, education, certifications, etc. that ties back to the above description. Provide a letter of intent from the sub-contractor if the individual is not an employee of the prime vendor.

- If the Respondent is unable to name a specific resource for non-key positions, submit a description of the skills the Respondent will be seeking to fill the positions. Once a resource is named, a resume must be provided 30 days prior to the individual onboarding.

- For both of the above, if the proposed person/position is to fill multiple roles, clearly delineate the roles and the percentage of time allocated to each role.

Beginning of Mi-Case Response to Section 10 (Project Management)

- Staffing

- Provide a complete Vendor Roles Template, Attachment J. Provide a worksheet with role information and another worksheet with resource information.

- For any filled positions and for all Key Positions, list the proposed person’s name, the role to be filled by that person, and a clear description of how that person is fully qualified for that role. Separately, include a resume detailing relevant skills, experience, education, certifications, etc. that ties back to the above description. Provide a letter of intent from the sub-contractor if the individual is not an employee of the prime vendor.

- If the Respondent is unable to name a specific resource for non-key positions, submit a description of the skills the Respondent will be seeking to fill the positions. Once a resource is named, a resume must be provided 30 days prior to the individual onboarding.

- For both of the above, if the proposed person/position is to fill multiple roles, clearly delineate the roles and the percentage of time allocated to each role.

Please see attachment J which contains the information requested.

- Describe your approach for staffing this project, including an explanation of how you chose the staff and subcontractors, if subcontractors are used. Include information about where each staff will be located.

Mi-Case has a very low turnover rate as an organization.  We have a pool of resources which just came off a multi-year project in Arizona that we will leverage.

It is our intention to hire from the local Indiana market as we always open an office in the city that we implement these Offender Management Solutions.  Mi-Case has an internal recruiting team that we leverage that understands the type of skill set we need to delivery these types of projects.

We take candidates through a formal interview and testing process depending on their roles and make sure they are a right fit for the project and our culture.  We are also intending to leverage our MBE, WBE and Veteran’s partners to help us recruit in the local market.  It is our intention to have 80% of the staff located in the Indiana Office.  One of our subcontractors, Cashless Systems, Inc., will be helping us with the Inmate Trust account.   There operations are out of Apex, NC.

Additionally, Mi-Case will have staff in Arizona to supplement the Mi-Case team located out of our Indiana office.

- Describe your approach to minimizing the risk of turnover of key project team members.

Our interview and vetting process for employee is led by our internal HR team.  They have over 100 years combined experience in identifying the right candidate for the role.  Additionally, we have a regimented interview process and testing process to ensure a good fit.  We believe a good fit on the front-end, significantly reduces turn over on the back end.

We also sponsor team lead activities and events each month to help promote continuity of the team members.   Additionally, we provide a very communicative work environment where everyone's voice is heard and counted.

- Include an organizational chart for the proposed project team, including the role of any subcontractors.

See org chart on next page

Internal Structure

- Subcontractors

- Indicate your prior experience with each subcontractor.

- Describe their experience and expertise as it relates to supporting the Contract scope.

Our experience with each of the sub-contractor is limited.  That said, we went through a very detailed vetting process that included many interviews before they were selected.  They are all top performers in their category with many years of experience successfully delivering projects, on-time and on-budget. Specifically, Cashless Systems, Inc has an over 30-year track record of successfully delivering inmate trust accounts for Prisons and Jails.

- List the positions you will staff on each of the following areas and explain how they will be conducting the required support:

- Project Management

- Functional

- Technical

- Infrastructure

- Implementation

- On-site Support

- Data and Conversion

- Testing

- Integration/ Interoperability

- Architecture

- Security

| Staff | Role | Team Member Name |
| --- | --- | --- |
| Project Management, Functional, Technical | Project Manager | Thad Lowry |
| Project Management | Back-up Project Manager | Charles Spannagel |
| Functional | Customer Service Representative | Will Carbajal |
| Technical | DevOps Lead | Aaron Pratt |
| Functional, On-site Support | Training Manager | TBD |
| Architecture, Technical, Integration/Interoperability, Security | Solutions Architect | Chris Masson |
| Technical, Integration/Interoperability | DevOps Engineer | TBD |
| Technical, Integration/Interoperability, Data and Conversion | Developer | Wissem Ben Aissa |
| Testing, Technical | Quality Assurance Specialist | William Lit |
| Functional, Implementation, Training | Business Analyst Lead | Chris Masson |
| Functional, Implementation, Training | Business Analyst | Trevor Baker |
| Training, Functional | Training Specialist | TBD |
| Infrastructure, Technical, Security | Database Administrator Lead | Matt DeClue |
| Data and Conversion, Infrastructure, Technical, Security | Database Administrator | Keith Francen |
| Data and Conversion, Infrastructure, Technical, Security | Data Migration Lead | Raj Gopal |
| Data and Conversion, Infrastructure, Technical, Security | Data Migration Specialist | Samy Hammami |
| Technical, Functional, Data and Conversion, Security | Inmate Trust Account Lead | Jeffrey Langston |
| Functional | Back-up Customer Service Representative | Joe Miles |
| Project Management, Functional | Project Director | Rick Davis |
| Functional, Project Management | Corrections SME | John Hall |
| Functional | President, Mi-Case | Dean Allen |

- Provide resumes for all Key Positions identified.

THAD LOWRY

Project Manager

| Biographical Sketch | Mr. Lowry has 36+ years of experience with managing, consulting and software development projects. He has managed Fortune 100 implementations and complex software development projects. His experience spans across project management, consulting, development, testing, data integration, data quality, customization and support in Ambulance/Fire Services, State Government, Banking, Mining, Electronic Trading, Manufacturing, and Air Transportation. The cumulation of this experience allows him to efficiently deliver business solutions. |
| --- | --- |
| Experience | Business & Decision, Senior Consultant (Head of PMO), 2007 – Present - Department of Corrections, 2016 – Current: Project Director for the Offender Case Management System replacement project called AIMS2. Responsible for Project Management of all aspects of the implementation of the Mi-Case OMS. - AZ Department of Administration, 2013 - 2016: Project Manager responsible for Level 2 and 3 support for the applications on the Arizona web portal, migration of the AZ Web Portal applications to Amazon Web Services. - Arizona Legislative Council, 2012 – 2013 (Request to Speak): Project Manage that lead the management of the application development life cycle using a modified agile/iterative development model for the legislature’s public facing web application. - Rural Metro, 2010 - 2013 (HR and Managed Transport Applications Automation): Project Manager responsible for requirements, design, estimation, budgets, status, testing triage and all stakeholder communications for online completion, approval and tracking of HR suite of functions. - Arizona Corporation Commission, 2007 - 2010 (Business Registration Application): Project Manager responsible for all PM duties and was the primary business analyst, UI designer and performed data Migration utilizing MS SQL Server Integration Services ProNet, Relationship Manager, 2006 – 2007 - Managed the relationships in an IT Managed Services environment for 13 community banks; Responsible for proposing and delivering all IT project work (averaging 5 simultaneous projects). Including adding new branches, risk assessments, evaluating banking software and making recommendations, Disaster Recovery Walkthroughs, upgrading infrastructure and servers, network redesign, virtualization and VoIP telephone installations |

THAD LOWRY

Project Manager (continued)

| Experience (cont.) | Ensynch, Inc., Senior Consultant, Project Manager, B.A., 2004 – 2006 - Phelps Dodge: SharePoint 2003 implementation including requirements definition, customization, implementation and training. - Cold Stone Creamery: Created requirements definitions for Franchise Tracking System. - IPS Sendero: Managed the data center migration of key applications and IT infrastructure including AD and Exchange - Maricopa County - Department of Public Health: Managed the definition, development and Implementation of a Patient Tracking System; managed the development and Implementation of a Point of Sale System Critical Path, Independent Contractor, 2002 –2003 - Managed the migration of legacy email systems to packaged software for 8M+ hosted customers Tanning Technology Corporation, Senior Consultant, P.M., B.A., 1998 – 2002 - United Airlines: Managed the development of a prototype and the creation of a requirements document to automate their corporate sales campaigns - E*TRADE: Managed the definition, development and Implementation of software systems to extend their financial offerings into the afterhours market Independent Contractor, Systems Analyst/Software Developer, 1998 – 1998 - Insurance Shopping Network: Defined, developed, implemented and supported a Web based Insurance Brokering System automating call center functions and back office ERP systems including billing, utilizing C++ and SQL Server. - Kalatel TVX:Supported, defined, developed and implemented enhancements for a digital Surveillance System for Banks and Public Transportation, utilizing C++. |
| --- | --- |

THAD LOWRY

Project Manager (continued)

| Client References | Arizona Department of Corrections Dwight Cloud – CIO 1645 W Jefferson St, Suite 2115, MC 310 ¦ Phoenix, AZ 85007 DCloud@azadc.gov (602) 920-7528; Firm: Business & Decision Project Manager – Offender Management System Replacement (AIMS2 project). Arizona Department of Administration J.R. Sloan – Interim State CIO 100 N. 15th Avenue, Phoenix AZ 85007 (602) 281-0394 JR.Sloan@azdoa.gov; Firm: Business & Decision Project Manager – Support and Modernization of 20 Applications. Arizona Department of Transportation Steve West – CIO 205 S 17th Ave, Phoenix, AZ 85007 swest@azdot.gov (602) 690-4209; Firm: Business & Decision Project Manager – Modernization of Two Applications (Request to Speak and Bill Status). |
| --- | --- |

| Education | - Colorado State University, Bachelor of Science in Computer Science - Colorado State University, Master Business Administration - IBM Business School & Sales Training - Microsoft Solutions Framework - Software Process Improvement (Capability Maturity Model) - Certifications: PMP (lapsed) – Project Management Institute, Certified Scrum Master – Scrum Alliance |
| --- | --- |
| Contact Information | PHONE: (480) 215-6609 MOBILE: (480) 215-6609 FAX: 480) 278-8244 EMAIL: thad.lowry@bndna.com |

CHARLES SPANNAGEL

Back-up Project Manager

| Biographical Sketch | Mr. Spannagel has 17+ years of experience with project management, consulting and software development projects. He is an expert in analyzing and defining business and functional requirements; leading data-modeling and process-mapping initiatives; and designing/re-engineering processes, workflows and technology solutions. He also has deep experience in managing program & project plans, product development and deployment, communication strategies, budget and team oversight to accomplish organizational goals. |
| --- | --- |
| Experience | Business & Decision, Consultant, 2019 – Present - Tasked with managing a cross functional team in an effort to build a new SQL Reporting Module for the Arizona Department of Corrections in a compressed timeline. ServRx, Sr. IT Project Manager, 2017-2019 - Tasked with building Project Management Office (PMO) to ensure best practices and policies are implemented throughout the organization. Partnered with Executive Leadership to ensure a successful IT expansion rollout as company grows operationally. Phoenix Children's Hospital, IT Project Manager, 2017 -2017 HonorHealth, Program Manager IT Training, 2015-2017 El Camino Hospital, Program Manager IT Training, 2014-2015 - Developed an in-depth training project plan that ensured all roles within the organization would be properly trained on new Electronic Health Record System (SaaS). Worked directly with CIO, CNO and COO to ensure a successful project rollout. Presbyterian Healthcare Services, Program Manager IT Environment Build, 2012-2014 Maricopa Integrated Health Systems, Business Analyst, 2010-2012 Doclopedia, EVP Business Development, 2005-2010 - Oversaw the strategic planning, development, testing and launch of a new software targeting Physicians' offices to streamline operational, clinical and revenue cycle workflows. Responsible for the coordinated management of multiple related projects. |

CHARLES SPANNAGEL

Back-up Project Manager (Continued)

| Client References | Presbyterian Health Services Robin Devine – Former Executive Director 1100 Central Avenue, SE Albuquerque, NM 87016 divinebird@msn.com Phone: (505)-841-1234; Firm: Health Tech Resources INC Program Manager – Master Training Environment Build for EpicConnect Implementation. Arizona Department of Corrections Dwight Cloud – CIO 1645 W Jefferson St, Suite 2115, MC 310 Phoenix, AZ 85007 DCloud@azadc.gov (602) 920-7528 Palindrome Liza Altman – VP 3333 E. Camelback Rd STE 122 Phoenix AZ 85018 lma.altman@yahoo.com (602) 522-1900; Firm: Business & Decision Project Manager – Offender Case Management System Replacement Project (AIMS2) Firm: Doclopedia Project Manager – Physician’s Software Implementation Project. |
| --- | --- |
| Education | - BA - English Literature, University of San Diego - MA - Professional Writing (Communications, Business and Project Planning) University College Falmouth, Falmouth, U.K. - Certifications: PMI-ACP (in progress) |

Contact Information	PHONE: (480) 310-0981

MOBILE: (480) 310-0981

FAX: (480) 278-8244

EMAIL:  charles.spannagel@bndna.com

WILL CARBAJAL

Customer Service Representative

| Biographical Sketch | Mr. Carbajal has over 20 years of leadership, many of those in the public sector marketplace. He participated in a program sponsored by HP which aligned Public Sector CIO with Enterprise Account Managers. He is also skilled in developing agency specific "Public Value Frameworks" that align with Governor goals/initiatives to key agency IT activities. |
| --- | --- |
| Experience | Business & Decision, Director of U.S. Public Sector, 2013 – Present - Responsible for all U.S. public sector sales activities, including all aspects of account and contract management for public sector engagements with a focus on customer satisfaction, on-time and on-budget delivery. Hewett-Packard, Enterprise Account Manager, Public Sector, 2010-2013 - Responsible for teams in four states that sold the HP Portfolio; relationships span Executive and legislative branches, including CIO, budget and procurement offices. |
| Client References | Arizona Department of Corrections Dwight Cloud – CIO 1645 W Jefferson St, Suite 2115, MC 310 ¦ Phoenix, AZ 85007 DCloud@azadc.gov (602) 920-7528; Firm: Business & Decision Customer Representative/Client Relations – Offender Case Management System Replacement (AIMS2). Arizona Department of Administration J.R. Sloan – Interim State CIO 100 N. 15th Avenue, Phoenix AZ 85007 (602) 281-0394 JR.Sloan@azdoa.gov; Firm: Business & Decision Customer Representative/Client Relations – Application Modernization / Support. Arizona Department of Transportation Steve West – CIO 205 S 17th Ave, Phoenix, AZ 85007 swest@azdot.gov (602) 690-4209; Firm: Business & Decision Customer Representative/Client Relations – Application Modernization Projects. |
| Education | - Bachelor of Arts Degree in Business, University of Arizona - Certifications: Public Sector, License to Practice (6 Month Mentor Training Program) |

AARON PRATT

Software Configuration/ Customization Lead

| Biographical Sketch | Mr. Pratt is a Senior Consultant with 20+ years of experience designing and developing solutions and leading teams to business technology solutions. He specializes in web-based applications that focus on a positive, modern user experience and have simple but scalable architectures beneath. Mr. Pratt has experience in working together with stakeholders, team members and management to deliver solutions that meet and exceed expectations and business requirements. |
| --- | --- |
| Experience | Business & Decision, Senior Consultant, 2011 – Present - Arizona Department of Corrections, 2015-2018 (AIMS2 – OMS Replacement): Lead – Development Team on all technical aspects of the Offender Management System Replacement Project (AIMS2). - Arizona Legislative Council, 2014 – 2015 (Request to Speak): Design and develop web applications for state legislature to support the legislative process from beginning stages of committees to the house and senate floors. Lead in house team to be able to support themselves. - Televerde, 2014-2014, Dynamics GP Integration: Oversaw creation of a web-based interface to provide a simple and easy to use interface to be able to read and post transactions to their Microsoft Dynamics GP platform. - BuiltWith.com, 2013-2014, Data Append: Assisted with development of a multi-threaded service application that would access this REST based web API and return a list of technologies used by the domains in question. - Freeport McMoRan, 2013-2013, AutoCAD Compliance Tool: Assisted with managing license compliance with AutoDesk product, including creation of a detection script to identify which computers on all global networks had AutoDesk products installed. A custom developed uninstall utility would then remove all products from the identified systems. - Rural Metro Corporation,2011-2013 , (HR Suite): Responsible for development team Caribe International / Cactus Stone & Tile, Technology Director, 2004-2011 - Plan, design, develop & maintain internal and external applications to identify and improve efficiencies across all departments. Developed a BI platform to empower management, implemented an ERP system and back office systems through all phases of the development lifecycle including, feasibility study, analysis, data migration & development, testing, training and implementation. |

AARON PRATT

Software Configuration / Customization Lead  (continued)

| Client References |  | Arizona Department of Corrections Dwight Cloud – CIO 1645 W Jefferson St. Suite 2115, MC 310 Phoenix, AZ 85007 DCloud@azadc.gov (602) 920-7528; Firm: Business & Decision Lead Developer – Offender Case Management System Replacement (AIMS2). Arizona Department of Transportation Steve West – CIO 205 S 17th Ave, Phoenix, AZ 85007 swest@azdot.gov (602) 690-4209 Rural Metro Maureen Thompson (former) Senior Vice President, Human Resources 9221 E. Via De Ventura Scottsdale, AZ 85258 Email: Mothompson3@gmail.com Phone: (440) 570-9493; Firm: Business & Decision - Lead Developer – Application Modernization of the Request to Speak and Bill Status Applications Firm: Business & Decision Technical Lead – Modernization Of Rural Metro’s HR System. |
| --- | --- | --- |
| Education | - Brigham Young University - Marriot School of Management, BS Information Systems / Business Management - Certifications: MCSD Certified |  |

RAJ GOPAL

Data Conversion / Migration Lead

| Biographical Sketch | Mr. Gopal is a Senior Consultant with 19 years of experience in building large scale data management solutions in Financial and Healthcare Services. He has extensive experience in architecture of High-Volume Low Latency Data Systems, Big Data and Business Intelligence. |
| --- | --- |
| Experience | Business & Decision, Lead Migration, 2015 - Present - Responsible for Architect Data Conversion solution for the new Arizona Inmate Management System (AIMS2); Infrastructure/Resource evaluation, planning, sizing, and prototyping for migration of data from complex, structured and unstructured Legacy sources to a robust, scalable, cloud-based product. Standard & Poor's, Director Data Practice, 2012 - 2015 - Oversaw Data Strategies, Architecture Blueprint and Framework for the Enterprise; Lead the data architecture team in evaluating product/system solutions and proposals, and Architecture review for S&P products. Provide governance, oversight, and consulting for Infrastructure, Technology, and Business teams. Fidelity Investments, Principal Architect, 1997 - 2012 - Responsible for enterprise data architecture and framework; Evaluated system solutions and proposals, and architecture review for Fund products; Provided governance, oversight, and consulting for Infrastructure, technology, and business teams. - Responsible for building analytics platform for Index Funds, involving understanding and setting customer expectations, interacting with multiple teams, creating system proposals for the senior management, formalizing enterprise-wide and sub-system level data governance policies and accountability, designing system framework, evaluating tools and solutions, and data vendor management. Infosys Technologies, Senior Software Engineer, 1994 - 1997 - Developed order, billing and shipping applications using Oracle, Teradata, DB2, Unix, MVS, Developer/Modeler for Wal-Mart Corporation. Developed and tested order tracking system enhancements for Wal-Mart; performance tuned their retail order and distribution systems. |

RAJ GOPAL

TITLE (continued)

| Client References | Arizona Department of Corrections Dwight Cloud – CIO 1645 W Jefferson St. Suite 2115, MC 310 Phoenix, AZ 85007 DCloud@azadc.gov (602) 920-7528; Firm: Business & Decision Lead – Data Migration – Offender Case Management System Replacement (AIMS2). Standard & Poor’s Ramnath Iyer, Chief Technology Officer Mumbai, INDIA Ramnath.Iyer@mcsi.com +91 226-784-9120; Firm: CRISIL Data Director – Completed Several Data Migration Projects. Fidelity Investments George Buxbaum, Director Software Engineering Arlington, TX bux61@gmail.com (214) 478-2623; Firm: Fidelity Investments Principle Architect – Responsible of the Organizations Enterprise Data Architecture and Framework. |
| --- | --- |

| Education | - Southern Methodist University, Cox School of Business, MBA – Finance - Bharadhiyar University, Coimbatore Institute of Technology, INDIA Bachelor’s in Engineering |
| --- | --- |

SAMY HAMMAMI

Interfaces / Integration Lead

| Biographical Sketch | Mr. Hammami has over 13 years of experience as a Developer and Senior Developer Lead His project experience extends to full software development life cycle activities across different organizational sizes ranging from startups to multinational companies using technologies which include (but not limited to) ASP, .NET, C#, java script, Oracle, SQL Server, Interfaces/Integrations on systems and industries such as Criminal Justice, Finance, Payroll, Human Capital Management, Oil and Gas and Behavioral Health. |
| --- | --- |
| Experience | Business & Decision, Senior Consultant, 2010 - Current - Arizona Department of Corrections, Dec 2016 – Current: Technical lead ADC Development of the new sentence calculation and classifications modules; Upgrading the existing solution by integrating Workflow foundation 4.5 and moving the business rules to different configurable workflows; Leading the developing teams to adopt Workflows for most ADC business flows; Functional Analysis and Business modeling; Developing a WF management application for Business WF Change managements; Adopting Test Driven development for all WF developments; Code reviews and Technical leadership - Maryland – Department of Public Safety and Correctional Services, 2011 - 2013: Designed and implemented several modules: Housing, Victim Services, Visitation, Intake, Traffic and Transfer, Arrest and Booking - SIDIS - Belgium Ministry of Justice, 2013-2014: Designed and implemented several modules: Cell Assignment, Property Booking, Internal Movements /External Movements, Sentence Calculation, Provided team management |

SAMY HAMMAMI

Interfaces / Integration Lead (continued)

| Client References | Arizona Department of Correction Herb Haley, Administrator of the Time Computation Unit 1645 W Jefferson St, Suite 2115, MC 310 Phoenix, AZ 85007 (602) 542-1876 hhaley@azadc.gov; Firm: Business & Decision Lead – Integration/Interfaces – Offender Case Management System Replacement (AIMS2). Maryland Department of Public Safety and Correctional Services Kevin Combs – CIO 6776 Reisterstown Road, Suite 209, Baltimore, MD 21215 (410) 585-3102 kevin.combs@maryland.gov; Firm: Business & Decision Lead – Integration/Interfaces – Offender Case Management System Replacement. Greater Manchester Police Ian Harding - Project Manager - Reducing Reoffending Team Greater Manchester Police, Nexus House Alexandria Road, Ashton-Under-Lyne , OL7 0QP Ian.Harding@gmp.police.uk 0044-791-099-2140; Firm: Business & Decision Lead – Integration/Interfaces – Offender Case Management System Replacement (OMS). |
| --- | --- |

| Education | - Higher Institute of Computer Science and Technology, master’s in information systems and Software Engineering - Higher School of Economics and Commercial Science of Tunis, Bachelor’s Degree |
| --- | --- |

WISSEM BEN AISSA

Deployment Lead

| Biographical Sketch | Mr. Ben Aissa has over 13 years of extensive experience with large enterprise. He acted as the Deployment Lead for our M-Case implementation in Maryland DOC, 2013 go live and also Arizona DOC 2019 go-live. |
| --- | --- |
| Experience | Business & Decision, Senior Consultant (Developer), 2010 -current - Designs and implements Web applications for Mi-Case USA projects which is a software solution for offender management and electronic healthcare records. Two main projects: OMS for the State of Maryland and AIMS2 for the State of Arizona. - Designs and develops new modules and features - Provides expertise in correcting application issues and in the evolutionary maintenance of the software systems. - Creates user guide documents to support the applications developed. - Provides technical leadership, support and advice to customers on the appropriate technologies, libraries, frameworks and design patterns used to develop the solution along with application architecture, site layout/user interface and database design/programming. - Works with PMs to determine how to meet customer needs including recommending which existing technologies could be applied / customized to accomplish their goals. - Determines technical requirements and designs specializes architecture for the application utilizing his advanced technical knowledge and skills needed to successfully develop the software applications our customers require. - Technologies: Visual Studio 2010/2012/2013/2015/2017, .net 3.5/4/4.5, c#, ASP.Net, Oracle 10/11 g, PLSQL, WCF, Web APIs, Ajax, JSON/jQuery. NET Services, Consultant (Developer), 2010-2010 - Definition of functional and technical specifications, followed by the implementation of the project with the client and insurance of the delivery quality; Development and design of websites: www.fadwacargo.com, www.traditionvoyage.com; Technologies: Visual Studio 2008, .net 3.5, c#, ASP.Net, SQL Server 2005, MS Access |

WISSEM BEN AISSA

Deployment Lead (continued)

| Experience (Continued) | Business & Decision, Senior Consultant (Developer), 2010 -current (Continued) Just Find Now Technologies, Consultant (Developer), 2009-2010 - Developed and participated in design of the following: web application; functional and technical specifications, a manager of SEO www.monvoyant.net content pages; a kiosk for sale of e-magazines; billing management application; functional specification in agreement with clients as well as dividing the tasks and duties between the development team. - Performed project management and identified client needs, prepared and sent offers following a limited budget allowance. - Technologies: Visual Studio 2008, .NET Technologies, .net 3.5, c#, SQL Server 2005/2008, C#, SQL/T-SQL, JavaScript Frameworks, CSS, HTML, Ajax ProdIT, Consultant (Developer), 2007-2009 - Development of .NET applications; web portal and Web (Helpdesk) application; and participated in the web application design. |
| --- | --- |

| Client References | Arizona Department of Corrections Herb Haley, Administrator of the Time Computation Unit 1645 W Jefferson St. Suite 2115, MC 310 Phoenix, AZ 85007 (602) 542-1876 hhaley@azadc.gov; Firm: Business & Decision Lead – Deployment and Sentence Calculation – Offender Case Management System Replacement (AIMS2). Maryland Department of Public Safety and Corrections Kevin Combs – CIO 6776 Reisterstown Road, Suite 209 Baltimore, MD 21215 (410) 585-3102 kevin.combs@maryland.gov; Firm: Business & Decision Lead – Deployment and Development – Offender Case Management System Replacement (OCMS). |
| --- | --- |

WISSEM BEN AISSA

Deployment Lead (continued)

| Client References (Continued) | Greater Manchester Police Ian Harding - Project Manager - Reducing Reoffending Team Greater Manchester Police, Nexus House Alexandria Road, Ashton-Under-Lyne, OL7 0QP Ian.Harding@gmp.police.uk 0044-791-099-2140; Firm: Business & Decision Lead – Deployment and Development – Offender Case Management System Replacement (OMS). |
| --- | --- |

| Education | - LaGoulette College, BS Mathematics and Sciences - Technology University Graduate: National Institute of Applied Sciences and Technology - Certifications: - MSP: Developing and implementing Web Applications with Microsoft Visual Basic .NET and Microsoft Visual Studio .NET, .NET Framework and Web Applications Microsoft Certified - MCTS: Programing in HTML5 with JavaScript and CSS3 Microsoft Certified Technology Specialist - Microsoft Framework 4.6 .NET development, Microsoft Certified Professional in .NET since 2008. - Dos 6.x Win 95/98/Me/XP/7/8/10, Windows2000/2003/2008/2012 Server, IIS, Active Directory, ISA (Basic) - C++, Pascal, JAVA, Visual Basic .NET, PHP, C#, JavaScript, Ajax, JSON/JQuery - MS Access, MS SQL Server 2000, 2005, 2008, MySQL, Oracle, Office (2000/XP/2003/2007/2010/2013/2016), - Macromedia Dreamweaver MX, Macromedia Fireworks MX, Visual Studio 2005, 2008,2010,2012,2013,2015/2017 - Microsoft Business Object, Microsoft SharePoint 2007/2010, SSIS, SSRS, Team Foundation server 2013. |
| --- | --- |

CHRIS MASSON

Product Manager

| Biographical Sketch | Mr. Masson has over 10 years of experience in software development and business analyst roles in highly complex and technical enterprise application modernization projects. As the Mi-Case Product Manager, he has extensive management experience overseeing BA resources and for delivering the GAP analysis and requirements elicitation aspect of projects to client satisfaction, on-time and on-budget. |
| --- | --- |
| Experience | Business & Decision, Product Manager, Business Analysis Manager, Lead BA, Test Manager, 2010 - Present - Responsible for the roadmap and development of the Mi-Case product suite, focusing on market direction and customer engagement to provide future strategy and direction for the product suites features - Accurately and logically design Mi-Case solution features to meet the business user's needs, while considering both technical considerations and the usability of the product - Led teams of Business Analysts on multi-year, multi-million-dollar contracts to modernize Offender Management Systems. Regularly utilized on some of the most complex deliverables such as Intake, Sentence Calculation and Offender Movement - Manages a team of Business Analysts to provide quality requirements elicitation and alignment with core product values |
| Client References | Arizona Department of Corrections Dwight Cloud – CIO 1645 W Jefferson St, Suite 2115, MC 310 ¦ Phoenix, AZ 85007 DCloud@azadc.gov (602) 920-7528; Firm: Business & Decision Lead – Business Analyst Team on Offender Case Management Replacement Project (AIMS2). |

CHRIS MASSON

Product Manager (continued)

| Client References (continued) | Maryland Department of Public Safety and Correctional Services Amaro Thiam – PMO Director 6776 Reisterstown Road, Suite 209, Baltimore, MD 21215 (410) 585-3433 amaro.thiam@maryland.gov; Firm: Business & Decision Lead – Business Analyst Team on Offender Case Management Replacement Project (OCMS). Maryland Department of Public Safety and Correctional Services Kevin Combs – CIO 6776 Reisterstown Road, Suite 209, Baltimore, MD 21215 (410) 585-3102 kevin.combs@maryland.gov; Firm: Business & Decision Lead – Business Analyst Team on Offender Case Management Replacement Project (OCMS). |
| --- | --- |
| Education | - Foundation Degree in Applications Development from the University of Sunderland, England. - Certifications: IIBA - CBAP Business Analysis Professional, ISEB - Foundation Certificate |

JOE MILES

Back-up Customer Service Representative

| Biographical Sketch | Mr. Miles is a senior-level IT professional with over 20 years of extensive government experience and proven track record of applying appropriate, practical technology/mix of technologies that meet business needs while minimizing risks. He is a motivated achiever with demonstrable ability to recommend enhancements to business processes, has strong interpersonal, written, and verbal skills, an exceptional problem-solver with keen ability to resolve technology issues, provide for system enhancements, analyze/define business processes for improvement, define, design, develop, and implement highly successful automated solutions. |
| --- | --- |
| Experience | Business and Decision North America, Director Business Development Indiana, May 2019 – Present - Responsible for new business development within the correctional government sectors of the State of Indiana, including state, county and city principalities. - Developed strategic business development plan for Indiana that emphasized establishment of effective working relationship with potential clients and identification of areas that may need strengthening and/or development of creative solutions and embraced the philosophy of long-term business relationships and commitment to excellence. Indiana Department of Criminal Justice, Director Infrastructure & Customer Support, 2009 – 2017 - Directed statewide program administration of all IT support services for voice and data networks, computers, printers, telephone systems, radio systems, wireless communications, offender telephone systems, help desk operations and video conferencing. Negotiated, developed and managed service contracts supporting offender telephone system, agency phone systems, wireless systems, voice and data networks, computer purchases and technical support services. Oversight and management of operational & strategic planning, budgeting, contract services, contingency planning and ongoing business operations of the department. Oversight of departmental staff and supervision of direct reporting employees. Developed and implemented training, policies, procedures and technical manuals governing department operations. Established goals and objectives that strategically aligned with agency objectives and contributed to overall success. Ensured regulatory compliance of all business components. Prepared managerial and executive reports and presentations. |

JOE MILES

Back-up Customer Service Representative (continued)

| Experience (continued) | Indiana Mutual Insurance Company, Vice President Corporate Services,1994 - 2008 - Responsible for all company contracting, purchasing, office space management, risk management, contingency planning, information technology requirements supporting telecommunication systems, security and surveillance systems, workplace safety & security and facility management. Developed and directed implementation of statewide wireless systems and networks. Accountable for managing, planning, budgeting and evaluating business operations of the corporate services department. |
| --- | --- |

| Client References | Houston Police Department Mike Bell, Chief Technology Officer (Former CIO for TDCJ 2008-2017) 1200 Travis Street Houston, Indiana 77002 (713) 308-1820; Firm: Indiana Department Criminal Justice Director Infrastructure & Customer Support – Oversight of all ICS Projects including Apple/MS365 Conversion, FCC Narrow Band, Wireless Broadband Data Network and Offender Telephone Systems Projects.. |
| --- | --- |

JOE MILES

Back-up Customer Service Representative (continued)

| Client References (continued) | Indiana Department Criminal Justice Melvin Neely, CIO 815 11th Street Huntsville, Indiana 77340 (936) 437-1270; Firm: Indiana Department Criminal Justice Director Infrastructure & Customer Support – Oversight of all ICS Projects including Apple/MS365 Conversion, FCC Narrow Band, Wireless Broadband Data Network and Offender Telephone Systems Projects.. Indiana Department Criminal Justice Dr. Lannette Linthicum, Director Health Services 2 Financial Plaza Huntsville, Indiana 77340 (936) 437-3542; Firm: Indiana Department Criminal Justice Director Infrastructure & Customer Support – Oversight of all ICS Projects including Apple/MS365 Conversion, FCC Narrow Band, Wireless Broadband Data Network and Offender Telephone Systems Projects.. |
| --- | --- |

JOE MILES

Back-up Customer Service Representative (continued)

| Education | - South Indiana College, Business Administration - Houston, Indiana - Certifications: NTI - Meridian Systems, AT&T - Unix & Digital Voice/Data Systems, BST - Digital/Analog Voice/Data Systems - Management and Professional Training: TMI Advanced Executive Management; AMA Risk Management Course, AMA Contingency Planning and Disaster Recovery, AMA Executive Accounting, AMA National Pandemic and Contingency Planning, DRI Risk Management and Disaster Recovery, LBJ Executive Leadership for Information Technology Excellence, LBJ San Senior Management Development Program - Technologies: Archibus, C-Cure, Motorola Digital 700/800 MGZ, WAN, LAN, EPN, SAN, VPN, GPS, Voice Biometrics, IVR, T1, T3, 3G, 4G, MS Office Suite, .net |
| --- | --- |

RICK DAVIS

Project Director

| Biographical Sketch | Mr. Davis is a talented, innovative, and well-respected CIO that has 30 years of experience in Justice and Public Safety. Mr. Davis is one of the few CIO’s in the nation who successfully implemented a modern offender case management system as the CIO for the Virginia Department of Corrections. He managed an IT staff of 70+ and part of the Executive Team responsible for all aspects of technology supporting over 15,000 State users, 50 application systems, and 60 data integrations. Mr. Davis served as President-Elect, President, Past President, and Marketing Chair for the Corrections Technology Association (CTA). He has participated in over 400 implementations and experienced in project management, software development, process improvement, financial reporting, public speaking, vendor negotiations, personnel supervision, and strategic planning. During his career, Mr. Davis has managed successful projects with budget of $250 million IT Portfolio and $80 million agency IT budget, implemented functional protocols to ensure timely project completion, and designed complex project plans; evaluated and restructured ineffective processes, and prepared functional business strategies. |
| --- | --- |
| Experience | Business & Decision, Mi-Case, Vertical Marketing Director, Technology SME, 2019 – Present - Responsible for the Mi-Case customer SME support, product roadmap, and overall market positioning - Virginia Department of Corrections, CIO, 2008 - 2019 - Oversaw project operations with budget of $250 million and a staff of 70+ supporting over 15,000 State users; Served as Executive Sponsor responsible for the technical project leadership of a $50 million comprehensive Offender Management System and an Electronic Healthcare System. |

RICK DAVIS

Project Director (continued)

| Client References |  | Virginia Department of Corrections N. H. “Cookie” Scott, Deputy Director for Administration (retired) 2501 Colgrave Road Midlothian, Virginia 23112 (804) 513-6065; Firm: Virginia Department of Corrections Chief Information Officer – Oversight of all IT Projects including the Replacement of an Offender Case Management System. Virginia Department of Corrections James Parks, Director of Offender Management Services 6900 Atmore Drive Richmond, Virginia 23225 James.Parks@vadoc.virginia.gov (804) 316-0951; FIRM: Virginia Department of Corrections Chief Information Officer – Oversight of all IT Projects including the Replacement of an Offender Case Management System. Mr. Louis B. Eacho, Chief Financial Officer Virginia Department of Corrections 6900 Atmore Drive Richmond Virginia 23225 Louis.eacho@vadoc.virginia.gov (804) 874-0215; FIRM: Virginia Department of Corrections CIO – Oversight of all IT Projects including the Replacement of an Offender Case Management System. |
| --- | --- | --- |
| Education | - Virginia Commonwealth University - Business Administration and Management, Industrial Relations, and Personnel - Virginia Commonwealth University – Master’s Degree in Business Administration and Management, Industrial Relations, and Personnel - Certifications: Information Technology Infrastructure Library (ITIL) V3, Project Management Professional (PMP) - User experience (Expert): Offender Case Management Systems, Public Safety Intelligence Systems, Oracle based COTS solutions, Cyber Security, Project Management, Organizational Management, Supply Chain Management, Public Safety, Law Enforcement, Biometrics, all aspects of Information Systems, Strong technical understanding of relational database design technologies and all web based development, including .NET and JAVA, Laboratory Informational Management |  |

JOHN HALL

Corrections SME

| Biographical Sketch | Mr. Hall is a determined, attentive and innovative Senior Project Manager that has more than 35 years of experience in project management, software development, process improvement, financial reporting, public speaking, vendor negotiations, personnel supervision, and strategic planning. Mr. Hall has managed successful projects with budget of $16 million, implemented functional protocols to ensure timely project completion, and designed complex project plans; evaluated and restructured ineffective processes, and prepared functional business strategies. |
| --- | --- |
| Experience | Business & Decision, Senior Project Manager, 2013-Present - Responsible for the Mi-Case implementation as the Business & Decision Corrections SME; Responsible for leading diverse teams in execution of complex projects Maryland Department of Public Safety & Correctional Services, Senior Project Manager, 2007-2012 - Oversaw project operations with budget of $16 million used by over 5,000 staff created to computerize State of Maryland’s OCMS application. - Improved correctional system by successful execution of web-based application utilizing various networking tools; easily tracked offenders' records from point of entry to release. - Improved correctional system by successful execution of web-based application utilizing various networking tools; easily tracked offenders' records from point of entry to release. - Headed project phases including proposal requisition, vendor evaluation, process selection, project initiation, and product execution; systematically evaluated improvement reports. - Directed project team involving 2 deputy project managers, and 8 business analysts ensuring timely achievement of goals; initiated meetings to discuss adjustments and resolve issues |

JOHN HALL

Corrections SME (continued)

| Client References | Maryland Department of Public Safety and Correctional Services Kevin Combs – CIO 6776 Reisterstown Road, Suite 209, Baltimore, MD 21215 (410) 585-3102 kevin.combs@maryland.gov; Firm: Business & Decision Project Manager – Offender Case Management System Support, Maintenance and Development. Maryland Department of Public Safety and Correctional Services Stanley L. Lofton Deputy Chief Information Officer 6776 Reisterstown Road, Suite 209 Baltimore, Maryland 21215 (410) 585-3140 stanley.lofton@maryland.gov Maryland Department of Public Safety and Corrections Lisa Vronch Manager Law Enforcement and Criminal History Systems 6776 Reisterstown Road, Suite 209 Baltimore, Maryland 21215; Firm: Business & Decision Project Manager – Offender Case Management System Support, Maintenance and Development Firm: Business & Decision Project Manager – Offender Case Management System Support, Maintenance and Development. |
| --- | --- |

| Education | - Bachelor of Science Degree in Accounting, University of Maryland - Certifications: Project Manager (incl. Configuration Manager and Corrections SME), Microsoft Office Suite (Word, Excel, PowerPoint, Outlook, Access), Microsoft Project, Microsoft SharePoint, Microsoft Visio, Apple iWork Suite (Pages, Numbers, Keynote), Project Planning (OmniPlan), Project Prototyping (OmniGraffle Professional) |
| --- | --- |

DEAN ALLEN

President, Mi-Case

| Biographical Sketch | Mr. Allen has over 20 years of experience in delivering Enterprise level application modernization projects. As President of the Mi-Case business unit, he is skilled at establishing and maintaining executive level client relationships, consistently delivering successful results on schedule and within budget, and has extensive experience in designing and implementing the Mi-Case solution. He is a senior information technology executive with extensive global experience in providing overall direction and oversight of large and complex public sector engagements, and more precisely Corrections and Criminal Justice Systems. |
| --- | --- |
| Experience | Business & Decision, President of Mi-Case business unit, 2012 – Present As the President of the Mi-Case business unit he has the authority to make decisions and the power to make things happen. His active involvement with this project will ensure efficient, effective delivery. Mr. Allen has had direct responsibility for over 50 different software system implementations within his career, a number of relevant success are: - Arizona Department of Corrections - AIMS 2 Offender Management System - Belgium Ministry of Justice - Offender Management System - State of Maryland DPSCS - OCMS Offender Management System - West Yorkshire Police - Drug Intervention Management System - Cleveland Police - Offender Management System - Staffordshire Police - POMS - Priority Prolific Offender Systems - Northumbria Police - Oracle Management System - HMP Pentonville UK - Offender Management System |

DEAN ALLEN

President, Mi-Case  (continued)

| Client References | Arizona Department of Corrections Dwight Cloud – CIO 1645 W Jefferson St, Suite 2115, MC 310 ¦ Phoenix, AZ 85007 DCloud@azadc.gov (602) 920-7528; FIRM: Business & Decision Executive Project Oversight – AIMS2 Offender Case Management System Implementation. Arizona Department of Administration J.R. Sloan – Interim State CIO 100 N. 15th Avenue, Phoenix AZ 85007 (602) 281-0394 JR.Sloan@azdoa.gov; FIRM: Business & Decision Executive Project Oversight – AIMS2 Offender Case Management System Implementation & ADOA-ASET Application Modernization and Support Projects. Maryland Department of Public Safety and Correctional Services Kevin Combs – CIO 6776 Reisterstown Road, Suite 209, Baltimore, MD 21215 (410) 585-3102 kevin.combs@maryland.gov; FIRM: Business & Decision Executive Project Oversight – OCMS Offender Case Management System Implementation. |
| --- | --- |
| Education | - Master of Science, Computer Science, Northumbria University - Certifications: Certified Microsoft Solution Developer, Oracle Certified Professional; Prince2 -Project Manager Practitioner |

WILLIAM LIT

Test Lead

| Biographical Sketch | Mr. Lit is an experienced leader in building, managing, growing and improving multi-million-dollar efforts within large organizations. He possesses strong project management, configuration management, and release management skills. Mr. Lit is also excellent at building and managing relationships with vendors and offshore teams. |
| --- | --- |
| Experience | Business & Decision, Senior QA Lead, 2017 – Present - Senior staff member of the QA group residing in multiple locations; Responsible for strategizing and implementing the quality policies and procedures; Created a testing strategy to get the testing effort back on schedule to meet aggressive delivery dates; Communicate with stakeholders about projects and process improvement solutions. ConnectYourCare, Senior QA Analyst, 2013 - 2017 - Responsible for creating and implementing the quality policies and procedures; Identified, analyzed, conducted root cause analysis, and documented defects in Jira and Redmine. Summit Global Testing, Senior QA Analyst, 2011 - 2012 - Experienced in testing Mobile, Java, and .NET based products and cross-functional impact on the other products. Sogeti USA, Senior QA Engineer, 2006 - 2011 - Utilized HP Quality Center, MS Team Foundation Server and Test Manager to create, maintained, executed test scripts, and verified software defects. |
| Client References | Maryland Department of Public Safety and Correctional Services Kevin Combs – CIO 6776 Reisterstown Road, Suite 209, Baltimore, MD 21215 (410) 585-3102 Kevin.combs@maryland.gov; Firm: Business & Decision Lead – Quality Assurance – Offender Case Management System Development and Support (OCMS). |
| Education | - Master of Science in Applied Information Technology, Database Concentration Towson University, Towson, MD - Bachelor of Science in Information Systems Management, Networking Concentration University of Maryland Baltimore County, Baltimore, MD |

KEITH FRANCEN

Database Administrator

| Biographical Sketch |  | Mr. Francen has 30+ years of experience as an Oracle DBA along with 10+ years as an Oracle Applications DBA with PLSQL development experience. He has the following technical expertise: Certified Oracle Database Administrator, Certified Microsoft Professional, Oracle Database Administrator, Oracle Applications DBA, Oracle DBA 7-18c, PL/SQL, SQL Server, MySQL |
| --- | --- | --- |
| Experience |  | Business & Decision - Senior Oracle DBA – 4/18 to Current - Oracle DBA 12c databases maintenance, management, development - Oracle Architect for new ADOC management systems - Oracle PLSQL developer/designer - Oracle 12.1 RAC/ASM maintenance and management for MD DOC - Oracle 12c to 19c migration - Migrate On Prem Oracle 12c to AWS RDS - Implement and manage Oracle Golden Gate 12c - Design Oracle RDS DR - Oracle database developer mentor - Oracle database design and strategy |

KEITH FRANCEN

Database Administrator (continued)

| Experience (continued) |  | Macerich Senior - Oracle DBA – 4/08 to 2/18 - Implemented OEM 11 and setup alerting, texts, emails based on alert priorities - Monitored and troubleshoot Oracle 10g and 11g databases including performance tuning and backups - Migrated EBS databases and Applications from Oracle 10g Solaris to Oracle 11g RH Linux - Maintained EBS 11.2.0.5 systems and databases - Performed monthly clones of the EBS production system to QA, Test, and Dev - Performed cloning of production Oracle production databased to QA, Test, and Dev - Performed Oracle database software installations for new systems and environments. - Created a new cloning process and procedures reducing the clone process from 1 week to 6 hours - Researched and implemented EBS Applications patches - Researched and implemented Oracle Database CPU/PSU patches - Worked with users on implementing system changes, tuning, and system problems - Implemented auditing procedures and gather information for internal and external auditors - Researched and implemented DNFS for the enterprise databases - Researched and implemented EMS/SEP/GRC/databases along with other new products and systems - Implemented and maintained new security requirements - Implemented enterprise tuning drive and develop the new process - Install and integrate 3rd party software into Oracle systems - Researched and implemented Oracle EBS migration from11 to 12.1 - Oracle database/clusterware migrations from 11.x to 12.x - EBS administration, configuration, support, and patching |
| --- | --- | --- |

KEITH FRANCEN

Database Administrator (continued)

| Experience (continued) |  | Wells Dairy - Oracle DBA – 7/07 to 4/08 - Provided 24hr production support and development support for databases, Lawson, and Oracle Applications - Researched, coordinated and applied all problems, alerts, Oracle patches along with CPUs - Maintained and tested all backup plans using RMAN and other back technologies - Researched, coordinated and applied all Oracle upgrades for the databases - Mentored developers in regard to all aspects of Oracle - Planned and implemented new systems and system migrations - Created new monitoring jobs and maintain/improve current monitoring processes |
| --- | --- | --- |

KEITH FRANCEN

Database Administrator (continued)

| Experience (continued) |  | Vistacare - Oracle DBA – 5/05 to 5/07 - Provided ongoing Oracle database support for versions 8.1.7 thru 10.2.0.2 on Redhat Linux 3 and 4 - Provided Oracle database development support - Maintained Oracle database structure integrity, availability and performance - Created and maintained new Oracle instances and environments - Researched, implemented and tested Oracle upgrade and patches - Resolved end user and development performance issues - Mentored developers in regard to all aspects of Oracle - Researched, suggested and helped implement resolutions to performance issues with the current data warehouse system - Helped design and implant a new and better data warehouse system - Monitored and resolved issues with nightly Oracle database processes - Maintained and tested current backup strategies - Researched and implemented Oracle HTMLDB - Installed, setup and maintained Oracle Enterprise Manager 10g - Reviewed database code in regard to performance and logic design - Researched Oracle RAC and VPD - Applied various patches or Oracle Applications - Cloned Oracle Application environments - Implemented documentation standards in regard to issues related to Oracle - Migrated databases from Oracle 8.1.7 to 10.2.02 - Implemented OEM and set up repository for Oracle 10g |
| --- | --- | --- |

KEITH FRANCEN

Database Administrator (continued)

| Experience (continued) |  | Catholic Healthcare West - Oracle DBA, Consultant – 3/05 to 5/05 - Provided tuning support for applications and resolve user issues. - Migrated databases from Microsoft servers to Sun servers - Migrated database from Oracle 8.1.7 to 9.2.0.6 - Tuned Oracle databases - Researched Oracle 9i RAC install requires with Suse 9.2 - Audited databases and make recommendations to secure and comply with CHW’s HIPAA standards - Installed, setup and maintained Oracle databases - Documented and recommended changes to current databases, layouts, and backup strategies |
| --- | --- | --- |

KEITH FRANCEN

Database Administrator (continued)

| Experience (continued) |  | Bestwestern - Senior Oracle DBA – 6/01 to 3/05 - Performed maintenance and management of Oracle databases - The databases range from 7.x to 10g on Sun, Compaq64, Linux and HP servers - Monitored the databases for potential problems as well as fix current problems - Aided developers and customers with questions and concerns they may have along with providing any necessary information or research. - Researched and implemented Oracle patches along with various third-party application changes - Tuned the instances utilizing Oracle Statspack, and various other “home grown” scripts which leverage Oracle’s wait interface technology - Implemented system changes as required by vendors or in-house development - Test backup/recovery strategies - Aided PeopleSoft administrators with tuning of custom code and resolving performance problems - Monitored PeopleSoft databases for potential problems and resolve existing problems before they become critical - Performed refreshes of non-production PeopleSoft databases from the production PeopleSoft database - Controlled and maintained security in all production PeopleSoft databases - Research and development of new techniques - Implemented changes in test and production servers - Redeployment of java applications - Implemented a hot standby database for their largest database, the reservation system |
| --- | --- | --- |

KEITH FRANCEN

Database Administrator (continued)

| Experience (continued) |  | Bestwestern - Senior Oracle DBA – 6/01 to 3/05 (continued) - Migration of databases to 9i and patch applications - Researched implementation of new technology for daily operations, security, and backup/recovery - Designed and implementation of new database monitoring techniques to minimize down time - Implementation of a Web Booking site database utilizing Java and JBoss servers - Migration of PeopleSoft Financials to 8.18.08 utilizing Oracle 9.2.0.5 - Implement PeopleSoft HR 8.8 utilizing Oracle 9.2.0.5 - Migrated various system databases to Oracle 9.2.0.5 and apply security patches. - Consolidation of production databases - Provided daily support to users and implement production, QA, and development changes. - Assisted developers with Oracle questions and problems - Researched and implemented various Oracle system and security patches |
| --- | --- | --- |

KEITH FRANCEN

Database Administrator (continued)

| Experience (continued) |  | Medtronic - Oracle DBA Consultant – 11/99 to 6/01 - Maintained of Oracle databases for medical studies US Postal Service - Oracle DBA Consultant – 4/99 to 3/00 - Installation of Oracle databases for HR systems - Maintenance and management of Oracle HR databases Donaldsons Inc. - Oracle DBA Consultant – 4/98 to 4/99 - Maintenance and management of Oracle databases Rosemount Inc. - Oracle Developer Consultant – 8/97 to 4/98 - PLSQL, Oracle Forms, Oracle Report Writer Liberty Check Printers - Senior Oracle DBA/Developer/Manager – 10/95 to 8/98 - Developed and managed Oracle databases - Managed development group - Developed and maintained Powerbuilder frontend system which interfaced to the Oracle databases Minnesota Fire and Casualty - Senior Oracle DBA – 3/95 to 10/95 - Performed maintenance and management of Oracle databases |
| --- | --- | --- |
| Education |  | - RAC 12c Administration – 2018 - Data Guard Administration – 2018 - WebLogic Administration – 2012 - Hotsos Tuning – 2012 - Oracle Tuning – 2011 - Hotsos Tuning – 2011 - Oracle 10g administration – 2004 - Oracle Certified DBA 9i – 2003 - Edify System Administration – 1999 - Oracle Certified DBA 8i – 1998 - Solaris Administration – 1996 |

TREVOR BAKER

Business Analyst

| Biographical Sketch | Mr. Baker has 7 years of experience as a Business Analyst. He was most recently critical in collecting the business requirements for our State of Arizona Offender Case Management System implementation that went live Nov 2019. |
| --- | --- |
| Experience | Business & Decision, Scottsdale, AZ. - September 2014 – Present Business Analyst - Translated business needs into requirements through the creation of user stories, use cases, and mock-ups. - Conducted Joint Applicant Design (JAD) sessions with client to gather requirements. - Created and executed Quality Assurance testing scripts. - Fostered best practices while directing and governing all deliverables including designs and system management documents. - Conducted and documented GAP Analysis. - Converted specifications and system requirements into a functional document that could be used by developers and testers. - Wrote/created use cases, screen definitions, field definitions, control definitions, and roles and responsibilities. Business & Decision, Wayne, PA August 2012 – September 2014 Associate Oracle Consultant - Part of an implementation team for Oracle ERP applications into consumer manufacturing plants. - Subject matter expert (SME) on Order Processing, Purchasing, and Shipping Modules. - Successfully lead training sessions to client users in classroom setting pre-implementation. - Provided support for client users post-implementation. - Completed test scenarios and troubleshooted problems as they arose. - Completed user assessments on their understanding of the new system. - Analyzed ongoing operations and provided recommended modifications of policies and procedures to achieve greater efficiency. |

TREVOR BAKER

Business Analyst (continued)

| Client References | Arizona Department of Corrections Dwight Cloud – CIO 1645 W Jefferson St, Suite 2115, MC 310 Phoenix, AZ 85007 DCloud@azadc.gov (602) 920-7528; Firm: Business & Decision Project Manager – Offender Case Management System Replacement Project (AIMS2). |
| --- | --- |

| Education | University Development, East Lansing, MI January 2009 – July 2012 Student Researcher - Responsible for identifying and updating alumni profiles within a database with detailed information regarding their achievements. - Collected and analyzed data. - Communicated findings with supervisor. |
| --- | --- |

MATT DECLUE

Database Administrator Lead

| Biographical Sketch | Mr. DeClue is a specialist in Systems Architecture and data integration, change management, software reuse and process re-engineering. Ability to analyze existing systems, data and processes, and provide swift and cost-effective solutions with significant returns. A comfortable team leader; organized and thorough. Self-directed and motivated, with the capacity to manage a wide variety of job functions. Specialized knowledge in systems integration, system architecture, enterprise technology, corporate training programs, eLearning development, computer science, decision analysis, self-managed work teams, performance measurement, and cycle-time reduction. Practical understanding and use of cloud technologies such as Amazon Web Services. Technical leadership and planning expertise. Effective facilitator of teams. 18 years’ experience managing technical projects from $100K - $2M. Proven record for quality, on time, on budget delivery. A solid foundation in project management skills, tools and techniques. Solutions are dynamic, thorough, innovative and practical. Ensures that project goals are aligned with business objectives and vision. Ability to work within project constraints while remaining focused on the client’s needs. |
| --- | --- |
| Experience | Business & Decision, Consultant, 2017 – Present - Designing & Architecting efficient, robust and scalable application & systems - Architecting and migrating systems to SaaS, IaaS and PaaS leveraging the flexibility and scalability of clouds providers such as Amazon Web Servers, Office 365, and Azure. - Manage physical servers, VMware, Hyper-V, Azure VMs, AWS instances, Office 365, TFS, SharePoint, routers, switches, firewalls, point to point VPN tunnels - Migrated from on-premise Hyper-V VMs to Azure from physical offices in the UK. - Implemented cloud based central firewall nationwide including central end-user VPN. - Upgrade operating systems from Windows 7/8/8.1 to Windows 10 - Migrate from AV Defender to ESET Antivirus on desktop and servers. |

MATT DECLUE

Database Administrator Lead (continued)

| Experience (continued) | Business & Decision, Consultant, 2017 – Present - Implementing systems such as ManageEngine Desktop Central, AD Audit Plus, Service Desk - On-Demand, Ringcentral and LastPass - Moved web hosting from Iaas in Azure compute to SaaS on Pantheon - Upgraded wireless at all company offices to Unifi UAP-AC-HD, central controller cloud hosted - Migrated 25 VMs from Azure classic in West Europe to Azure RM VMs in West US 2. - Migrated 26 VMs from Azure RM to AWS EC2 |
| --- | --- |
|  | State of Arizona Systems Integration Team Manager Arizona Strategic Enterprise Technology 2010 – 2014 - Architected the State of Arizona’s first Enterprise Platform leveraging the WSO2 Private PaaS bringing capabilities to include Enterprise Service Bus and API Manager supporting the Arizona Transformation Initiatives - Hackathon team lead on the creating Arizona infrastructure then lead the project and team to convert azstatefair.com, arizonalottery.com and 50+ other sites. - Architecting and migrating systems to SaaS, IaaS and PaaS leveraging the flexibility and scalability of clouds providers such as Amazon Web Servers, Office365, and WSO2 Private PaaS - In support of the Arizona transformation initiatives migrated 19 key systems from on-premise virtualization inside the data center to Amazon Web Services. Served as architect of the cross functional team responsible for the migration. - Managed staff that migrated from Exchange 2010 to Office 365 authenticating with IAM Cloud Federate 365 - Manage team of 7 system integration staff while providing Systems Architecture for the State of Arizona data center. |

MATT DECLUE

Database Administrator Lead (continued)

| Experience (continued) | State of Arizona Systems Integration Team Manager Arizona Strategic Enterprise Technology 2010 – 2014 - Team responsibilities include, commercial off the shelf applications to enable State Agency business operations, Microsoft Exchange email hosting 1500 Mailboxes covering 60 agencies and 165 Websites 2 hosted web hosting supporting 60 State of Arizona Agencies, Boards and Commission and 400+ public DNS zones - Designing & Architecting efficient, robust and scalable application & systems. - Implemented email DLP capability into the data center to protect 166 applications leveraging SMTP via - Cisco IronPort with Data Loss Protection/Prevention (DLP). - Manage team budget of $2 million annually, projects ranging from $100K to $2 million. - Write proposals, develop new business lines and cost models for the service catalog and presentations to executive leadership - State of Arizona Application Team Manager Information Services Division 2005 – 2010 - Manage high productivity teams of Application Developers, Business Analysts and Support Developers to provide application and system development. The group developed custom applications to facilitate State Agency business operations. I provided technical expertise, project management and direction for more than 20 concurrent projects. - Pioneered mobile application development at the State, such as the Governor’s Playbook application on the BlackBerry platform. - Oversight of .NET web application development including product requirements, design and delivery. - Exchange email and web hosting services to 50 State of Arizona Agencies, Boards and Commission. - The team of 16 is divided into new development and support operations represented by a mix of contractors and state employees. My role is to lead the team in delivering quality products on time and on budget using project management fundamentals and the system development lifecycle. |
| --- | --- |

MATT DECLUE

Database Administrator Lead (continued)

| Experience (continued) | State of Arizona Systems Integration Team Manager Arizona Strategic Enterprise Technology 2010 – 2014 - Strong background in enterprise architecture and design leading the group to develop robust and scalable applications. - Started the central email platform at the State then onboarded 50 of 177 State agencies. - Built the shared web hosting platform then consolidated 30 public web server down to 3 reducing administrative overhead and enabling a consistent customer experience. State of Arizona Lead Development Manager Arizona Government University 2002 - 2005 - Established Corporate University infrastructure for the State of Arizona. - Design, development and implementation of a state-of-the-art learning management system to manage the curricula, requirements and training records for more than 40,000 employees and 80,000 citizen volunteers and affiliates. Consolidated 100 agency systems into a single database platform. - Designed and implemented eLearning development tools to reduce cycle time from months to weeks. - System Administrator of Active Directory with 2 domains. - Citrix Farm hosting multiple applications available to 30,000 users. - Microsoft Exchange 2000 Standard Server, Windows 2003 Web server, Microsoft SQL Server and management of a web development team of 4 programmers. - Migrated from Citrix based solution to web-based solution integrated with State HR System. Motorola Inc. - Motorola University 1997 - 2001 Tempe, Arizona - One of only two System Administrators at Motorola University. - Responsible for all afternoon and evening operations – pre and post systems preparation and maintenance. - Maintenance of 3 Windows NT 4.0 Servers, 6 computer training labs with 16 computers each - Desktop support for 100 users and network support for the building. |
| --- | --- |

MATT DECLUE

Database Administrator Lead (continued)

| Client References | Arizona Department of Corrections Dwight Cloud – CIO 1645 W Jefferson St. Suite 2115, MC 310 Phoenix, AZ. 85007 DCloud@azadc.gov (602) 920-7528; Firm: Business & Decision Project Manager – Offender Case Management System Replacement Project (AIMS2). |
| --- | --- |
| Education | - University of Phoenix (Phoenix, Arizona) 1999 - 2001 - Estrella Mountain Community College (Goodyear, Arizona) 1998 - 1999 - Glendale Community College (Glendale, Arizona) 1996 - 1997 - Arizona State University (Tempe, Arizona) 1996 - 1997 - Westview High School (Avondale, Arizona) 1993 - 1996 - Timberlane Regional High School (Plaistow, New Hampshire) 1992 - 1993 |

JEFFREY LANGSTON

INMATE TRUST ACCOUNT LEAD

EXPERIENCE:

Cashless Systems Inc.,

11/1/1998 - Present

Primary author of the Enterprise Web Edition of The Cashless Commissary and Trust Fund Accounting System (CACTAS). Responsibilities include design, development, and support of the product. CACTAS is built with the latest technologies including Microsoft’s ASP.Net, Silverlight, WPF, and SQL Server.

The user interface is a ASP.net thin client web application, and backend is Microsoft SQL Server. All business logic is programmed in SQL as database stored procedures, functions, and views.

Prior CACTAS Versions:

C/C++ Programmer – Responsibilities included design,

development, and support of the system. Heavy use of OOP, and COM technologies. Strong C/C++, system development, and GUI skills.

EDUCATION:

1/1/98 – Currently, AAS Computer Science, Wake Technical Community College 5/1/2000 – C/C++ Certificate, Wake Technical Community College

4/2003 Microsoft Certified Professional (MCP)

5/2003 Microsoft Certified Application Developer for Microsoft .NET (MCAD) – Charter Member

LANGUAGES:

TSQL, C#.NET, Microsoft Visual Studio, Delphi, SQL, C/C++, Java, Visual Basic, UML, COM, HTML

- Confirm your understanding of the requirements. (Refer to RFP sections 1.4 and 2.4)

Mi-Case confirms our understanding of the requirements in sections 1.4 and 2.4 of the RFP.

- Provide the following:

- An initial estimated resource calendar, which notes when each proposed role will be brought onto the project, time allocated to the project, and duration of the role for the life of the project

- A histogram depicting the months and quarters of estimated resource levels.

- A description of how the Respondent will ensure continuity of staff throughout the project and tracking resource levels.

a.

Mi-Case Response:

The chart provided below is the initial estimated resource calendar that lists each role anticipated for a successful IDOC OMS implementation within the 2-year time frame stipulated in the RFP.

This chart is based on the project plan information is also presented in the Mi-Case response for Attachment F Section 9 – Project Management – Sub Section 4.

b.

Mi-Case Response:

The histogram document provided below depicts the months and quarters of estimated resource levels that is anticipated for a successful IDOC OMS implementation within the 2-year time frame stipulated in the RFP.

This chart is based on the project plan information is also presented in the Mi-Case response for Attachment F Section 9 – Project Management – Sub Section 4.

c.

Mi-Case Response:

Our response is a two-part response.

Part One:

IDOC Requirement: “ensure continuity of staff throughout the project”:

It has been stated on numerous occasions that when working on projects – the only constant when working in teams is that they change continuously. People leave as they are offered better positions or salary, or because they just aren’t a good fit. Whatever the reason – the fact is that the project needs to cope with the potential of constant change.

In order to minimize this potential negative project impact, the Mi-Case organization has implemented the following concepts.

- Use of the right collaboration tools

To avoid start-stop-start moments the first thing that any team management should invest in is the right collaboration tools. The Mi-Case utilizes the Microsoft Teams and the Teams Foundation Services (TFS) platforms. All project team members are trained on the usage of these products and are required to utilize them in all of their assigned project activities regardless of their area of responsibility. The policy of enforcing the consistent and constant usage of these services have proven on many occasions to be very beneficial and time saving.

- Maintain clear guidelines

The Mi-Case company guidelines are in place for all job / function titles. Flexibility has been incorporated in all the established guidelines. These guidelines allow the team members the necessary freedom to come up with optimal client solutions without feeling the constraints of these guidelines breathing down their necks.

- Log Team Meeting Conversations

It is particularly helpful to produce notes / logs of all project team conversations regardless of subject matter. These notes are distributed to all project team members and maintained in a common document repository for on-going reference. This practice is extremely valuable when determining what were the reasons for making a particular project decision.

- Management visible and accessible and embracing an open team culture

The Mi-Case project team leads, and management are consistently visible and ready to get their hands dirty if need to. They are part of the team and are there to provide support and guidance to the right places and people. Mi-Case maintains an open team culture where issues are and can be discussed among the project team and with management – no matter how foolish or straightforward at first glance a question might seem to be.

Part Two:

IDOC Requirement: “tracking resource levels”:

The constant and continuing use of well-established and proven project management tools and concepts have served the Mi-Case organization very well historically.

The constant and regularly scheduled project team member communication allows the Mi-Case staff to be well aware of the project status and potential issue reignition prior to any project negative impact. Using these various tools and concepts the approach of resource reallocation can easily be addressed during the course of a project that has a stated delivery time frame.

| End of Mi-Case section 10 |  |  |
| --- | --- | --- |

11.Describe your company’s plan to perform the transition and turnover responsibilities outlined, specifically including the End of Contract Turnover. Include a Turnover Plan with your proposal.

Beginning of Mi-Case Response to Section 11

11End of Contract Turnover

Describe your company’s plan to perform the transition and turnover responsibilities outlined, specifically including the End of Contract Turnover. Include a Turnover Plan with your proposal.

Mi-Case is confident that the IDOC will have a long and rewarding relationship with Mi-Case and will look to continue obtaining a high-quality level of support and maintenance. However, it is understood that there may come at time after the M&O period that the IDOC may look to take over the control of the Mi-Case solution from and ongoing M&O perspective.

Mi-Case will work with the IDOC to plan the transition from Mi-Case support to that of the IDOC supporting the Mi-Case solution. A specific turnover plan will be developed and reviewed and signed off by the IDOC ahead of any execution of the plan.

Software, data, supplies and documentation that has been procured and developed for the Mi-Case project will be transferred to IDOC. Hardware used to supply the hosting environment will not be transferred due to the nature of the hosting provision.

To assist with the transition period the Mi-Case team will provide all service that are currently provide as part of the IDOC M&O for Mi-Case support. But additionally, there will be a set of additional services that will be provided. These will include access to all current support tickets, an archive record of all past support tickets and support calls, include all notes and corrective actions arising from the knowledge base that will have been developed over time. Mi-Case will provide the IDOC copies of all bug fix remedies and all implemented change notes. All documentation that has been created both for the implementation project and on-going M&O will be provided.

Mi-Case will perform a system health check and present the results to IDOC for approval and review before transition. As part of this exercise, Mi-Case will validate the readiness of the application for IDOC hand over.

During and for a period after transition Mi-Case will be on hand to support the IDOC’s move to M&O support.

Throughout the Turnover services Mi-Case will work with IDOC to coordinate system change activities, define a freeze period, and develop a process for implementation and coordination of any emergency changes required during the execution of Turnover services. The Mi-Case Turnover Services and responsibilities will be as follows:

- Delivery of all information including enough data to support an integrated system test, prior to transition

- Verification that documentation, including user, functional, maintenance, development and operational manuals needed to operate and maintain the system is available.

- Transfer of all current and historical support records including:

- End-user support scripts and diagnostic aids

- Incident management records

- Problem management records including workarounds and known errors or defects

- Change management records, including Post Implementation reports

- Release management records

- Security incident records

- System and network performance reports

- System and network performance data records

- Root cause analysis reports

- Reports from operational recovery exercises

- Assistance in verifying all systems are appropriately configured, and support of incident response, system restoration, problem identification, and problem resolution throughout all stand-up and testing activity

- Completion of an IDOC readiness assessment to include assessment of ability of technology, personnel and processes to support full Solution M&O at the level of performance

The Mi-Case typical Turnover Plan will be as follows:

Identification of all software, data, documentation and miscellaneous supplies that will be transferred to IDOC including:

- All hardware specifications

- All software, including custom-developed code and COTS systems purchased, developed, or managed by the Contractor in delivery of this Contract

- All data and information repositories such as databases, system files, data files, archives, or libraries

Definition of procedures and timeframes for transfer of software, data and related documentation

Outline a proposed approach and success metrics for IDOC assumption of the following application maintenance and support with minimal impact to users:

- Application maintenance and support

- Help desk operations and the approach to cutover of Help Desk operations concurrent with or after Solution cutover at the discretion of IDOC

- A definition of the verification of IDOC’s readiness, including assessments of staff, technology, and processes.

- A full detailed Turnover schedule, including key dates and resource needs

- Contractor and Department tasks for turnover listed and approved

- Timeframe, process, and criteria for restricted change activity including freeze periods for any ‘inflight’ code development.

- Mitigation and contingency plans to address turnover execution failures, including roll back plans and a grace period for transition.

- Definition of an approach to managing change to the solution throughout the transition, including identification of in-progress development that cannot be completed prior to cutover.

- Success criteria for the completion of cutover and final acceptance of all M&O service activity by IDOC

- Approach for post-cutover Contractor support.

Mi-Case Turnover Training

Mi-Case will present to the IDOC M&O team access to the Mi-Case Support Knowledge base including the resolutions steps of all past support calls. The Mi-Case specific helpdesk policies, procedures, and conventions for support.

As part of the training program IDOC will encourage the replacement IDOC staff the ability to shadow current help desk staff and support technicians in attempt to ensure that they are sufficiently prepared for the transfer day, having had real world hands on experience of supporting the Mi-Case solution.

Any third-party support tools will be provided to the IDOC, including the data extracted from the Mi-Case support desk tool.

The Mi-case knowledge transfer will include formal training, mentoring, allowing IDOC to shadow Mi-Case resources, and activities.

- All applications development tools, processes and procedures

- All application (custom or COTS)/system/infrastructure responsibilities

- All application/system/infrastructure support processes and procedures

- All management tools (security management, systems management, storage management, network management, etc.)

- All Help Desk processes and procedures

- The Mi-Case knowledge base of information gained during maintenance and operation of the Solution

- All other responsibilities necessary to sustain M&O of the Mi-Case at the required level of performance

Mi-Case will perform the following cutover activities at the point of transition:

- Coordination of activities (including verification of initiation of all batch jobs, and any other activity defined in the Turnover plan)

- Cutover of the Help Desk services

- Validation of cutover success or execution of any required contingency activity in response to cutover failures

- Post-cutover support as defined in the Turnover plan

Provision of a Turnover Report and Completion Verification, which details the success of the Turnover.

All Turnover activities are outside of the scope of the COTS implementation, any work that is over and above the effort detailed as the M&O phase of the project will be charged on a time and materials basis.

End of Mi-Case Response to Section 11

12.Performance Measures, Corrective Action, and Payment Withholds

- Confirm your understanding of the Project, System, and Work performance standards, as outlined in following Sections.

  - Please propose any Work performance standards in addition to the ones listed.

- Confirm your understanding of Corrective Action and Payment Withholds, as outlined.

- Describe any instances in which your company has had to submit a Corrective Action Plan while delivering services similar in scope to services requested in this RFP in the last five (5) years.

- Describe any problems and failures that you encountered in delivering services similar to the services requested in this RFP, how these were resolved, and what were the lessons learned.

- Describe how you will avoid any corrective actions in the course of providing the services requested by this RFP.

Beginning of Mi-Case Response to Section 12

12Performance Measures, Corrective Action, and Payment Withholds

- Confirm your understanding of the Project, System, and Work performance standards, as outlined in following Sections.

- Please propose any Work performance standards in addition to the ones listed.

- Confirm your understanding of Corrective Action and Payment Withholds, as outlined.

- Describe any instances in which your company has had to submit a Corrective Action Plan while delivering services similar in scope to services requested in this RFP in the last five (5) years.

- Describe any problems and failures that you encountered in delivering services like the services requested in this RFP, how these were resolved, and what were the lessons learned.

- Describe how you will avoid any corrective actions in the course of providing the services requested by this RFP.

Performance Measures, Corrective Action, and Payment

- Mi-Case apologize but we unable to identify any following sections that detailed the Project, System, and

Work performance standards. Our intention is to fully comply with the Project, System, and Work performance standards that IDOC require. For the avoidance of doubt, the Mi-Case team operate at an extremely high level with regards to Work Performance. Our Measures are generally cateogrized as the following, and are objective, measurable, realistic, and stated clearly in writing. The standards are written in terms of specific measurers that we will use to appraise performance. General measurers used to measure performance include the following:

- Quality address how well the work is performed and/or how accurate or how effective the final product is. Quality refers to accuracy, appearance, usefulness, or effectiveness.

- Quantity addresses how much work is produced. A quantity measure can be expressed as an error rate, such as defect creation or percentage of errors allowable per unit of work, or as a general result to be achieved.

- Timeliness addresses how quickly, when or by what date the work is produced. As with other standards, timeliness standards are set realistically in view of other performance requirements and needs of the project.

- Cost-Effectiveness addresses dollar savings to the agency or working within a budget.

- Confirm your understanding of Corrective Action and Payment Withholds, as outlined.

The Mi-Case team full appreciate the need for a project to have Corrective Action Plans and Payment withholds as a component of Performance measures. Corrective Action Plans allow both parties to detail any actions that are required to correct any issues that arise during the project. This is an essential and healthy element of project performance control. It is essential to improve performance and reduce risk to the success of the project. Typical stages of a Corrective Action Plan are:

- Define the Issue: Clearly state what performance measure or risk is associated with the CAP relates to.

- Define the Action: Collaboratively, all parties shall work to create a set of steps and actions that will result in the correction of the Issue

- Define the Measures: Clearly document the measures and targets used to track the corrective actions and the acceptance criteria that allows both parties to agree that the Corrective Action can be resolved.

- Evolve – Allow the program to progress.

The target is that there should be zero Corrective Action Plans initiated on the project, but if the operational escalation process on both parties can not resolve issues, the Mi-Case team accept that Corrective Action Plans may be required.

With regards to payment holds, the Mi-Case team accept that the 10% payment hold should be applied to all deliverables, until full and complete acceptance has been made by IDOC. The acceptance criteria should be clearly defined before the commencement of the development of the deliverable. Typically, the Mi-Case team work to ensure that this is fully defined during the initiation phase of the project.

- Describe any instances in which your company has had to submit a Corrective Action Plan while delivering services similar in scope to services requested in this RFP in the last five (5) years.

Mi-Case has not in the last 5 years had any examples where they have had to submit a CAP.

- Describe any problems and failures that you encountered in delivering services like the services requested in this RFP, how these were resolved, and what were the lessons learned.

Problems are an inevitable part of an implementation; however, failure is not acceptable to the Mi-Case team.  Having zero failed implementations puts Mi-Case in a unique position to provide IDOC with the most advance Offender Management System on the market in a timely and cost-effective manner, with a guarantee of delivery and go-live.  When problems arise, which they do, the Mi-Case approach is to focus on the solution, working with IDOC to fix the issue in the least invasive way and one the protects the project against risk and ensures that the relationship between both parties are preserved.

A good example of a problem that was resolved on a previous project; a client had been struggling to meet their objectives with regards to performing user acceptance testing on the project. The Mi-Case team carefully approached the client with the issue and attempted to propose a solution. The key to resolving the issue was effective and constant communication, where the Mi-Case team came with solutions that the client could evaluate. Starting at the operations level and escalating through the formal escalation process the teams worked together to identify the issue, come up with a mitigation plan and the execute against that plan. In this example, the Mi-Case team supplemented the client team with management support and operational resources. The result was a successful UAT execution which lead to the project moving to the next phase.

- Describe how you will avoid any corrective actions in the course of providing the services requested by this RFP.

Mi-Case operates a formal project management and control process, which is peer reviewed. An approach that has resulted in ‘more successful implementations than our competitors in the last 7 years’. The approach allows for flexibility in the implementation strategy. Avoiding Corrective Action plans starts with a robust Issues and Risks management plan that is a part of the overall Project Management Quality Plan. As stated before, the key to avoiding the need for Corrective Action plans is effective communication coupled with a desire to ensure success from all team members. Corrective Action Plan’s should be the very last resort in resolving operation project issues. The Mi-Case team take the approach of working closely with the IDOC team to regularly identify risk and issues and begin the process of resolving the issue through mitigation strategies. This will ensure that there shall never be the need to resort to issuing Corrective Action Plans. In addition to this general approach the Mi-Case team identify that the following mistakes on a project can lead to the need for Corrective Action Plans. By acknowledging these items and ensuring that these common mistakes are not made can ensure the avoidance of any Corrective Action Plan:

- The project not defining stakeholders

- Lack of information sharing to stakeholders and external provider

- Failing to set achievable objectives and timescales

- Failing to set expectations throughout the project team

- Lack of monitoring and measurement of processes

- No evaluation of internal/external risks

- Ineffectively capturing organizational knowledge

- Weak control of documents and data retention

- Weak implementation of risk-based thinking

- Poor attention to product quality

Identifying the above items is a key component of ensuring that risk to failure is avoided. In short Mi-Case will work hard to ensure that the expectation of performance measures is met, and that Corrective Action Plans are never needed in the project lifecycle.

End of Mi-Case Response to Section 12