Indiana Department of Health (IDOH)

RHTP Registry and Incentive Management System RFP

Attachment K: Statement of Work

## Executive Summary

## Background

On Dec. 29, 2025, Indiana was awarded a grant of nearly $207 million for the first year of a five-year federal Rural Health Transformation Program (RHTP) to address health outcomes in the State’s rural communities.

One of the State’s initiatives approved by CMS, the Clinical Training and Readiness initiative (Initiative 10), will expand Graduate Medical Education (GME) capacity and incentivize physicians to practice in rural communities (rurality, as it applies to Indiana’s RHT Program, is discussed in the State’s CMS Project Narrative) through targeted grants and incentives in key specialties such as primary care, pediatrics, OB/GYN and general surgery. To strengthen the training pipeline, the State will provide incentives for rural physicians and rural clinical preceptors, launch a statewide preceptor database to connect students with rural training opportunities, and establish legislation to require rural rotations for medical students (which passed in the 2026 State legislative session).  Physicians must commit 100% of their clinical practice in rural communities for five (5) consecutive years to be eligible for incentives. Physicians who do not complete their five (5) year commitment will be required to return awarded funds.

In accordance with Indiana statute, including IC 5-22-9, the Indiana Department of Administration (IDOA), acting on behalf of the Indiana Department of Health (IDOH) requests the services of a qualified vendor (“the Contractor”) to develop, implement, and maintain a centralized Registry and Incentive Management System (“the System”). The System will support the identification, recruitment, management, and utilization of preceptors for rural clinical experience, education, or training programs via registry functions. The System will support the administration of Rural Physician Incentives and Rural Preceptorship Incentives associated with the Clinical Training and Readiness initiative of GROW: Cultivating Hoosier Health.

The System will support the two incentive programs (the Rural Physician Incentives and Rural Preceptorship Incentives) which will occur on a regular annual schedule. The programs will begin while solicitation and design of the System is underway - see the below table for background on how the System will be used to support near-term activities after Contract start. Please see Section 1.3 below for a more detailed listing of milestones and key dates for these programs through 2031.

Table 1: Planned System Usage through 2027

| Timeline | Physician Incentive Program |  | Preceptor Incentive Program |  |
| --- | --- | --- | --- | --- |
|  | Activity/ Milestone | System Role | Activity/ Milestone | System Role |
| May - June 2026 | Physician Incentive Round 1 | N/A |  |  |
| May - June 2027 (Pilot Phase) | Physician Incentive Round 1 | Allow storage by State of incentive documentation files | Preceptor Incentive Round 1 | Pilot functionalities to process Preceptor Incentive applications and house related documentation |
|  | Physician Incentive Round 2 | Pilot functionalities to process Physician Incentive applications and house related documentation |  |  |
| July 31, 2027 | Full System Go-Live Full system go-live, including deployment of registry of approved preceptor applicants and functionalities to support matching students with training opportunities (in addition to functionalities deployed for the pilot) |  |  |  |
| Aug - July 2031 | System continues to support future rounds of incentives |  |  |  |

Note: For the Physician Incentive Round 1, the System described herein will be utilized only for document storage. During the Program Pilot, the System will be used for Physician Incentive Application Round 2 and Preceptor Incentive Round 1 (application and house related documentation only). During the Program Pilot, the State will also use the System to store Physician Incentive Round 1 documentation.

Note: This Rural Health Transformation Program is supported by the Centers for Medicare & Medicaid Services (CMS) of the U.S. Department of Health and Human Services (HHS) as part of a financial assistance award totaling $206,927,896.80 with 100 percent funded by CMS/HHS. The contents are those of the author(s) and do not necessarily represent the official views of, nor an endorsement, by CMS/HHS, or the U.S. Government.

## Objectives of Engagement

Health care workforce shortages are impacting Indiana, especially in rural communities. Developing the next generation of Indiana’s healthcare workforce is critical to addressing health workforce shortages.

Incentive programs for current health care professionals have been shown to increase clinical recruitment and retention. When a student completes training experience in a rural community, it is associated with a five- to six-fold increase in subsequent rural practice. In addition, Indiana healthcare students report difficulty in identifying preceptors to meet their training requirements.

The Contractor will implement a cloud-based Commercial-Off-the-Shelf (COTS) or a Low Code/No Code solution to support the identification and recruitment of clinical preceptors in rural areas with health workforce students.

## Deliverables and Deadlines

The Contractor shall complete implementation of the System by no later than May 1, 2027 unless otherwise approved by the State. After implementation, the Contractor shall provide Maintenance and Operations (M&O) services for the duration of the Contract (see Section 6 for additional information).

Per federal guidance on the RHTP grant, the Contract will have a five-year contract term, but the Contract only has funding for the initial budget period. This contract will be amended to add subsequent funding for each of the budget periods based on federal funding awarded for those budget periods. The federal funding supporting this Contract must be expended within strict deadlines, therefore, failure to complete work by specified deadlines may subject this Contract to termination to ensure funds are spent in accordance with federal requirements.

In the first budget period, the Contractor shall:

  - Design, develop, and implement the System to conduct the Pilot Implementation by May 1, 2027 and the Full Implementation by July 31, 2027 as described throughout this Statement of Work.

  - Follow all applicable security and privacy standards and requirements, as further detailed throughout this Statement of Work.

  - Invoice IDOH on a monthly basis. The invoice must have sufficient information describing the work performed for reimbursement.

  - Submit reports at the cadence established in Section 3.3 below by report type. The reports shall be in a form determined by IDOH and contain information required by IDOH.

  - Report monthly on successes encountered throughout the month and Contract term. These reports should reflect your initiatives to meet the strategic goals set forth in this grant. The report shall be submitted on a form required by IDOH.

For the second and subsequent budget periods, the Contractor shall:

- Provide ongoing maintenance and operations support for the System.

- Provide ongoing training and onboarding services and support to new users, as needed.

- Continue to support preceptor and physician applications and incentive administration as reflected in the initial budget period.

Table 2: Timeline for Implementation:

| Phase | # | Milestone | Deliverable | Anticipated Start Date | Anticipated Completion Date |
| --- | --- | --- | --- | --- | --- |
| System implemen-tation | 1 | Completion of system requirements | Requirements deliverables (Section 4.2) | August 1, 2026 | September 30, 2026 |
| System develop-ment | 2 | Completion of design, development and Pilot Implementation | Deliverables noted in Section 4.3 to 4.8 | August 1, 2026 | April 30, 2027 |
| Pilot Phase | 3 | Physician incentive (round 1) | Allow State to store awarded incentive documentation files | May 1, 2027 | June 15, 2027 |
| Program Operations | 4 | Physician incentive application (round 2) | Successful processing of physician incentive applications and storage of awarded incentive documentation files | May 1, 2027 | June 5, 2027 |
|  | 5 | Preceptor incentive application (round 1) | Successful processing of preceptor incentive applications and storage of awarded incentive documentation files | May 1, 2027 | June 5, 2027 |
| Full System Go Live | 6 | Full System Go-Live | Finalized preceptor registry goes live. All functionality operational for ongoing processing of physician and preceptor applications, storage of awarded incentive documentation files, and maintenance of the registry displaying eligible preceptors | July 31, 2027 | July 31, 2027 |

CMS has required that all Budget Period 1 costs be drawn down by September 30, 2027. As such, the Contractor shall complete work for all Budget Period 1 funded milestones by July 31, 2027, and shall submit all related invoices no later than August 14, 2027, to allow the State time to process and pay funds in alignment with CMS guidance. For this contract, Budget Period 1 funded milestones shall be milestones 1, 2, 3, 4, 5, and 6, and these milestones must be invoiced by August 14, 2027. The Contractor shall factor in this timing while planning for deliverable submission, review(s), updates (if needed), and approval.

## Current State

There is no existing legacy system that provides the functionalities of the System so there will not be records and accounts to convert and migrate to the System. However, the System will be required to intake look up tables and reference information, including, but not limited to, State zip codes, county names, and other county/geographic identifiers (e.g., rurality) related to physicians and clinicians applying for the incentive programs.

## Payment Milestones

Implementation Payment Points: There are four payment points for the implementation work.

| Payment Point | Activities and Deliverables that Must be Completed |
| --- | --- |
| Completion of Requirements activities and deliverables | Activities and deliverables of Section 4.2 |
| Completion of Design activities and deliverables | Activities and deliverables of Section 4.3 |
| Completion of Pilot Implementation including initial development and deployment of the System | Activities and deliverables of Section 4.4 - 4.8 for the Pilot Implementation |
| Completion of Full Implementation including registry go live | Activities and deliverables of Section 4.2 - 4.8 for the Full Implementation |

M&O Fees: M&O monthly fees will begin after the Pilot go live.

## Minimum Requirements

The Contractor must meet the following minimum requirement:

- The System being proposed must be in use for the same or substantially similar purpose in a US state.

While not a requirement of the Contract, it is an added benefit if the Contractor has implemented, supported, or otherwise played a substantial role in the deployment of a system which satisfies the above minimum requirement.

## Functional Requirements

The State requires a System that meets the following Functional Requirements necessary to support:

- Physicians in applying to receive incentives through the rural physician incentive program; and

- Preceptors in applying to receive incentives through the rural preceptor incentive program and support colleges/universities and students in identifying eligible preceptors for rural clinical experience, education, or training programs.

## General Registry Functionality

The System should have the following general functions to support the preceptor and physician incentive programs.

- The System must serve as a centralized registry of clinicians participating in the preceptor incentive program and physicians participating in the physician incentive program

- The System must house a repository of program documentation, procedures, and resources, to support incentive administration. Documentation includes but is not limited to:

- Executed incentive arrangements between employers and preceptors/physicians

- Preceptor/physician attestations

- Site agreements or MOUs for the site of the preceptorship governing preceptor incentive disbursement and requirements

- Agreements between employers and physicians governing incentive disbursement and requirements

- Resume/CVs of preceptor candidates and students

- Training materials such as training documentation/guidance, videos, or job aids

- Other documentation or files as identified by the State

- The Contractor shall establish a process for Registry data entry, validation, and updates, including:

- Automatically verify clinician eligibility based on applications submitted via the System (e.g., automatically validate a clinician’s credentials by cross-referencing the information submitted in the clinician’s application with applicable registries)

- Recording available vs. actively participating clinicians to ensure all preceptors are appropriately listed based upon their availability for student/college/university viewing

- Annually confirming ongoing validity of preceptor and physician eligibility including licensure, certification, and employment status

- Annually confirming student eligibility, including through confirmation of school enrollment and of outstanding preceptor needs. The registry will not contain any student information.

- The System shall track in real-time and be able to report on several metrics, further detailed in Section 3.3 below:

- Incentive amounts disbursed for each preceptor and physician

- Cumulative program spend

- Outcomes throughout the duration of and following completion of the preceptor and physician programs related to participation and specialty/geographic coverage

- The System shall accommodate at least 1,500 users to access the system across the following four (4) distinct user roles, each with unique role-based access, features, and functionalities:

- Colleges/Universities with involved health professions programs

- Clinical preceptors (MD/DO, DPM, DDS/DMD, APRNs, PhD/PsyD, RPh, RN, LPN, and identified behavioral health roles) registered with the State of Indiana

- Physicians registered with the State of Indiana

- Program administrators

- The Contractor shall provide training to new users in the form of recorded webinars and informational materials. The Contractor shall also provide help-desk assistance according to their State-approved Helpdesk Plan to support any user technical issues.

- All training materials must be submitted to the State for approval at least one (1) month prior to the System go live.

- All training and informational materials must be provided in an accessible format

## Preceptor and Physician Application Process

Preceptor Applications

In order for preceptor candidates to be eligible to serve as preceptors and receive incentive through the rural preceptor incentive program, they must apply and be approved to be in the System. The System must have the following functions to support this process.

- The System must allow preceptor candidates to access, view, and submit their application and supplementary materials to participate in the program including:

  - Candidate information

    - Employment information

    - Credential / licensure

  - Candidate attestations

    - Attestation that candidate is not currently receiving separate funds/ incentivizes for preceptor work

    - Attestation that candidate consents to have specified information viewable by colleges and universities

  - Candidate ability to upload necessary application supplementary documentation (e.g., W9s)

- Following the preceptor candidate’s application submission, the System shall automatically screen a preceptor candidate for eligibility based on the provided licensure. The System shall automatically detect and deny duplicate or conflicting applications, applicants based in non-rural settings, or applicants without valid licensure.

- The System must auto-generate emails to preceptor candidates indicating that the application has been successfully submitted.

- Following the application submission, the System will provide a determination for the candidate’s eligibility to receive an incentive through the preceptor incentive program. This does not constitute a decision to award the candidate funds.

  - If the candidate is eligible to receive an incentive and be in the System, the candidate will receive a notification and complete their preceptor profile on the System, by adding outstanding user information to be viewed by schools.

  - If the outcome is a denial due to ineligibility, the candidate will receive information regarding the reason for the denial.  Reasons for the registry to automatically deny a preceptor applicant may include:

    - A candidate has not submitted valid licensure

    - A candidate already has a preceptor profile on the registry, and the submission contains duplicate information

    - The location in which a preceptor works does not meet the CMS definition of ‘rural.’

- The State will review applications from eligible candidates to determine which preceptor candidates will receive incentives based on State-established criteria. Once a candidate has been selected, agreements to disburse funds will be stood up, which must be able to be uploaded and viewed in the System.

Physician Applications

In order for physician candidates to be eligible to receive incentive through the rural physician incentive program, they must apply and be approved to be in the System. The System must have the following functions to support this process.

- The System must allow physician candidates to access, view, and submit their application and supplementary materials to participate in the program including:

  - Candidate information

    - Employment information

    - Credential / licensure

  - Candidate attestations

    - Attestation that candidate is not currently receiving separate funds/ incentivizes for physician work in rural areas

    - Attestation that candidate will remain employed in a rural area for five years, acknowledging that incentives must be recouped if this requirement is not met

  - Candidate ability to upload necessary application supplementary documentation (e.g., W9s)

- Following the physician candidate’s application submission, the System shall automatically screen a physician candidate for eligibility based on the provided licensure. The System shall automatically detect and deny duplicate or conflicting applications, applicants based in non-rural settings, or applicants without valid licensure.

- The System must auto-generate emails to candidates indicating that the application has been successfully submitted.

- Following the application submission, the System will provide a determination for the candidate’s eligibility to receive an incentive through the incentive program. This does not constitute a decision to award the candidate funds.

  - If the candidate is eligible to receive an incentive, the candidate will receive a notification and complete their profile on the System, by adding outstanding user information.

  - If the outcome is a denial due to ineligibility, the candidate will receive information regarding the reason for the denial.  Reasons for the registry to automatically deny an applicant may include:

    - A candidate has not submitted valid licensure

    - A candidate already has a profile, and the submission contains duplicate information

    - The location in which a preceptor works does not meet the CMS definition of ‘rural.’

- The State will review applications from eligible candidates to determine which physician candidates will receive incentives based on State-established criteria. Once a candidate has been selected, agreements to disburse funds will be stood up, which must be able to be uploaded and viewed in the System.

## Registry User Profiles

The System must automatically generate user profiles for eligible preceptors and students. Components of each user profile should be viewable in the System’s search functions, as indicated below. In addition, the System must allow for College/University representative users and Program Administrator users to log in to the System to view components of the user profiles detailed below (noted in Section 2.1.e).

Preceptor Profile

  - Name

  - Business email address

  - License type and specialty

  - Board certification

  - Years in practice

  - Clinical setting type

  - Multi-lingual capabilities (if applicable)

  - Rotation length options

  - Employer practice name

  - Employer address

  - Employer patient population served

  - Resume/CV

  - Only viewable to State users and the preceptor, for use in reporting and determining eligibility

- Unique Identifier to be used for verification of individual, in compliance with all applicable privacy clauses

- NPI number (employer, physician, or preceptor as applicable)

- Licensure number

- Incentive arrangement and agreement documentation

Physician Profile

  - Name

  - Business email address

  - License type and specialty

  - Board certification

  - Years in practice

  - Clinical setting type

  - Employer practice name

  - Employer address

  - Employer patient population served

  - Resume/CV

  - Only viewable to State users and the preceptor, for use in reporting and determining eligibility

- Unique Identifier to be used for verification of individual, in compliance with all applicable privacy clauses

- NPI number (employer, physician, or preceptor as applicable)

- Licensure number

- Incentive arrangement and agreement documentation, including attestation to meet five-year rural employment requirement

## Preceptor and Student Matching Process

The System must support the searching process between eligible preceptors and students seeking training and education opportunities.

- The System must allow college/university representatives to search for and view available preceptor options, based on specified desired criteria. Preceptor options must be able to be searched, filtered, and sorted by:

  - Location/distance between preceptor employer’s location and student’s school or home location (zip code)

  - Preceptor specialty and credentials/licensure

  - Preceptor training slot availability

  - Medical student’s program and area(s) of clinical interest

- The System should automatically sort options based upon availability, proximity, and alignment in preceptor specialty and student interest.

- The System must have the capability to verify and house the following information regarding incentive eligibility and enrollment on an ongoing basis:

  - Verification of ongoing preceptor and medical student eligibility based on program criteria, monitoring for student program completion for expired eligibility and licensure and board certification (including any imminent expiration)

  - Verification of executed preceptor agreements prior to incentive payments

  - Verification of executed physician agreements prior to incentive payments and signed 5-year rural commitment agreement

  - Information regarding incentive effective dates, renewals, amendments, and expirations

- The System should allow college/university representatives to view contact information for preceptor options, for the representative to reach out to directly.

## Technical Requirements

## General Technical Requirements

The following are general technical requirements for the System:

- Be a proven transfer solution or commercial-off-the-shelf (COTS) or a Low Code/No Code solution with minimal configuration and customization to meet system requirements.

- Be a cloud solution. The Contractor shall be responsible for all aspects of the cloud offering. Depending on the Contractor’s proposed solution, the Contractor will be required to agree to one or more of the following sets of Additional Terms and Conditions (Attachments B1-B3):

  - IOT Additional Terms and Conditions - Infrastructure as a Service Engagements (IaaS)

  - IOT Additional Terms and Conditions - Platform as a Service Engagements (PaaS)

  - IOT Additional Terms and Conditions - Software as a Service Engagements (SaaS)

- Be able to accommodate growth in volume of users, records, data types, and transactions without any degradation in system stability and speed

- Be user friendly. The system will be designed with User Interface (UI) and User Experience (UX) principles in mind

- Be compliant with the requirements noted in Section 13 of this Statement of Work

- Support standard APIs and means of extracting data.  The State has robust and comprehensive data transmission standards operating enterprise-wide. IOT established and maintains these standards, which support IOT’s data exchange and API-led strategies. The State strongly prefers that Contractor’s solution support the State’s standard API and file transfer methods to facilitate secure data transmission. The State’s standardized data transmission technologies are MuleSoft API Management and GoAnywhere Managed File Transfer (MFT). See https://www.in.gov/iot/policies-procedures-and-standards/applications-standards/. If the Contractor’s solution does not support incorporation of these standards, a justification must be provided in the Technical Proposal, along with a description of the alternative proposed approach.

The System shall be able to interface and integrate as needed with the current partners listed below.

| Interface Entity | Data Flow |
| --- | --- |
| Indiana Professional Licensing Agency (IPLA): The IPLA provides inspection service to confirm validity of licenses submitted by physicians and preceptors as part of their incentive application | Bidirectional |

- Support accessibility standards. Any materials the Contractor develops in partnership with the State for public distribution and/or to be published on State websites must comply with the State’s Assistive Technology standards and architectural standards, and Section 508 of the US Rehabilitation Act. The Contractor specifically agrees that all hardware, software and services provided to or purchased by the State shall be compatible with the principles and goals contained in the Assistive Technology Standard, within the State’s Information Security Framework (https://www.in.gov/iot/iot-vendor-engagement/), State Assistive Technology (https://www.in.gov/core/accessibility), and the State’s architectural standards. Any deviation from these requirements must be approved in writing by IOT in advance.

- Be accessible via common web browsers. The System should be accessible across common web browsers (e.g., Google Chrome, Microsoft Edge, Mozilla Firefox).

- Support Role Based Access Control (RBAC). The System must provide role-based features and functionality unique to each set of users (to be refined during requirements and design phases. Further, workflows, data, and reporting will be partitioned through role-based security means.

- The proposed solution is expected to integrate with Access Indiana, the State’s single sign-on authentication mechanism and Identity Provider. See https://www.in.gov/inwp/applications/authentication/ for benefits of standard authentication, integration strategy, and process. The Contractor shall plan, design, and implement such integration where applicable and identify any constraints or timelines required to enable this integration. If the proposed solution does not support integration with Access Indiana, a justification must be provided in the Technical Proposal, along with a description of the alternative proposed approach.

## Security Requirements Standards

The IOT Information Security Framework contains IOT’s security protocol requirements, including rules, expectations, and overall approach to maintain the confidentiality, integrity, and availability of data. As of October of 2025, all vendors must align with IOT’s RAMP policy, which is documented in the link provided in the paragraph below. Please see this link for more information on and how to access the Information Security Framework (ISF): https://www.in.gov/iot/policies-procedures-and-standards/). As the instructions indicate, Respondents will need to complete the Nondisclosure Agreement available on the webpage and return the completed document to IOT via email to IOTISFRequests@iot.IN.gov. Details of what to include on the request can be found on the webpage.

## System Reporting

The System must be able to support generation of standard and ad hoc reports that comply with ADA accessibility standards described above in Section 3.1(g). The Contractor must maintain applicable documentation necessary to generate these reports.

| Type of Report | Content | Frequency |
| --- | --- | --- |
| Status Report on Registry Development and Implementation | The status report should describe progress made during the reporting period towards Registry implementation, including any critical tasks or milestones achieved, upcoming milestones, and any risks/barriers to completion | Biweekly, over the course of Registry development |
| Physician Program Outcome Reports | Physician Program Outcome Reports shall include, but are not limited to: - Number of new and total physicians provided incentives - Number of employers represented - Geographic coverage - Specialty coverage - Total spend on physician incentives to date and by each specialty area - Spend progress made towards total physician incentive program budget (by budget period and total) | Monthly |
| Preceptor Program Outcome Reports | Preceptor Program Outcome Reports shall include, but are not limited to: - Number of new and total preceptors registered - Number of schools and employers represented - Availability and utilization of preceptors (in total and by profession/specialty) - Geographic coverage - Specialty coverage - Total spend on preceptor incentives to date and by each specialty area - Spend progress made towards total preceptorship incentive program budget (by budget period and total) | Monthly |

State-Generated Reports. The System shall provide IDOH the ability to independently create their own reports to meet query and reporting needs without the assistance of the Contractor, although the Contractor shall support data pulls requested by the State if the State team needs technical assistance. The System shall allow for user-level based access to a variety of data types (e.g., demographic data, immunization data, inventory data) to create new reports.

Tax Reports

The Contractor shall develop the applicable tax files on an annual basis for the physician and preceptor incentive recipients. These tax files will be made available no later than January 31st of the applicable tax year.

Ad Hoc Reports/Dashboards. The Contractor shall develop ad hoc reports and dashboards at the request of the State. Deadlines shall be determined by the State according to a scale of urgency.

- Type 1: 24 business hours turnaround time

- Type 2: Two (2) business days turnaround time

- Type 3: Five (5) business days turnaround time

Compliance Reports. The Contractor shall maintain necessary documentation and records and prepare any applicable reports necessary to be compliant with State and federal policy. This includes but is not limited to maintaining complete and accurate records for audit and compliance purposes and preparing applicable tax reporting forms or data requests. Deadlines shall be determined by the State according to a scale of urgency.

## System Design, Development, and Implementation

The Contractor shall use industry‑standard Agile or Hybrid‑Agile SDLC practices to implement the System and all future enhancements. The Contractor shall maintain all project deliverables and artifacts within the State’s designated repository or ALM platform, while also proposing any lifecycle management or DevOps tools they intend to use. The Contractor shall produce and maintain required SDLC artifacts, including requirements, user stories with acceptance criteria, design documentation, test plans, and release notes, and shall support the State in requirements validation and ongoing backlog refinement. The Contractor shall follow agreed sprint cadences, provide demonstrations of work completed, and ensure all deliverables satisfy the established Definition of Done. The Contractor’s proposal shall clearly describe its methodology, staffing approach, and tool usage sufficient for the State to evaluate its technical approach.

## Project Kick Off

The Contractor will conduct a project kickoff within the first five (5) business days of the project. The meeting will cover items including, but not limited to:

- Review and confirmation of the Project Schedule

- Preparation for Requirements Validation activities

## Requirements

The Contractor shall be responsible for the following activities. Deliverables are underlined.

- Meet with State staff to gather input.

- Create detailed functional and technical requirements and compile a Requirements Traceability Matrix.

- Create process flows and user stories to assist in the design and development efforts.

- Manage and update the requirements documents throughout the term of the Contract.

- Perform a gap analysis against the Contractor’s solution, identify gaps, and define customization options and processes. Deliver a Gap Analysis Report identifying system configuration and development needs

- Based on the results of the review, the State, in conjunction with the Contractor, shall make decisions on how the gaps will be addressed.

- Develop a Glossary of terms and acronyms to accompany requirements documents

## Design

The Contractor shall be responsible for the following activities. Deliverables are underlined.

- Organize and conduct design sessions with stakeholders and other subject matter experts to develop the detailed system design.

- Lead architecture and design discussions. Factor in user interface (UI) and user experience (UX) considerations into user workflow and screen designs.

- Develop design documents, including System Architecture Design, interface design, reports design, functional design (include business rules documentation where applicable), technical environment specifications, and System Security Plan.

State approval of all design documents must be obtained prior to commencement of development/configuration.

## Development

The Contractor’s development approach must incorporate appropriate government and industry best practices and be in accordance with the approved standards. The Contractor shall be responsible for the following activities. Deliverables are underlined.

- Develop a Configuration Management Plan and necessary configuration documents

- Apply consistent development standards including coding, database, and field naming conventions, in alignment with industry standards.

- Perform necessary configuration, development, and testing required to implement the functional and technical design.

- Maintain the Product Backlog

- Provide and implement application lifecycle management processes to manage requirements through the entire application lifecycle.

- Conduct regular demos of functionality throughout development provide the State with visibility and attain feedback and approval.

- Update System documentation including, but not limited to:

  - A graphical depiction of the overall architecture

  - A description of the overall application architecture including primary components/modules, navigational structure, etc.

  - A logical and graphical depiction of all process and data element information and their relationships, including an indication of processes that are event or time-dependent

  - A logical depiction of the physical layout and storage of databases, tables, and records

  - Detailed data storage and data access specifications

  - Detailed layouts of menus, windows, reports, and forms

  - A description of architectural components that provide generic system functions in support of the application, such as printing, batch, error handling, security, etc.

  - Detailed hardware and software specifications

  - An explanation of the batch processes and sequencing

  - Program specifications, including a graphical depiction of the functional organization of each program

## Testing

The Contractor shall be responsible for the following activities.  Deliverables are underlined.

- Develop a Master Test Plan, covering the approach and methodology for all aspects of testing, including exit criteria for each testing phase, testing facilities, environment maintenance strategy, testing tools, strategy for maintaining testing environments to facilitate all testing cycles and any testing needs identified, strategy for developing test cases, and test data refreshes.

- Manage the following test cycles, tracking and reporting progress and results: system test, performance test, integration test, interface test, security test, system end-to-end test, Operational Readiness Review (ORR). Conduct additional types of testing as needed.

- Support user acceptance testing (UAT). UAT will be overseen by the State. Train UAT staff involved in testing on the system and test procedures.

- Develop Test Scripts for each testing cycle. Develop UAT test scripts if requested.

- Establish testing environments and provide support including, but not limited to, creating de-identified test data sets, and resetting the test data to support the re-running of test scripts.

- Provide defect management tool(s) and procedures for tracking, managing, and reporting system defects during testing. Provide a Testing Results Report for each test stage.

- Automate testing where possible. Utilize automated testing tools to increase test execution speed and accuracy within the testing phases.

- Run validation and testing software against externally facing Internet applications to help identify potential security issues and repair any deficiencies found during this testing.

- Update and make available all test documents through full system acceptance to reflect the current requirements.

## Defect Management

The Contractor shall be responsible for the following activities.  Deliverables are underlined.

- Develop a Defect Management Plan in conjunction with the State.

- Categorize defects by severity level (see table below) in the defect management tool. The State will approve the severity level of each defect. The severity level designation of each defect is ultimately the State’s decision. The Contractor shall not change a Severity Level without prior approval from the State.

| Severity Level | Description |
| --- | --- |
| Blocker | An item or action that prevents further testing and no work around is possible, is considered a blocking defect. |
| Critical | A major functional piece is broken, an issue that affects several areas, a security issue that jeopardizes system and user data, or an issue that jeopardizes data integrity is considered a critical defect. |
| High | A defect that does not function as expected/designed or causes other functionalities to fail to meet the requirements is considered a high defect (acceptable workaround* is not available). |
| Medium | A defect that affects minor functionality or non-critical data (acceptable workaround* is normally available). |
| Low | A defect that does not affect functionality or data. It does not impact productivity or efficiency. |

* A workaround is a temporary fix that resolves the issue caused by the defect through software or programming and allows all other affected functionalities to operate as needed.

- Resolve defects according to the timelines stated in the Key Performance Indicator (Section 12).

- Complete defect log in a well written manner and minimize the need for clarifications. Where possible, the tester should include screenshots of the error, videos of the test process that resulted in the subject defect, or similar information that will allow the State to assess the defect and the Contractor to design and develop a complete fix.

- For the defects where any clarification is required, the tester and/or SMEs (from State and/or the Contractor) will discuss in daily standups. The State will be kept informed on defect status through dashboards within the defect management tool.

- Fix the defect during the current sprint they are found.

## Training

The Contractor will be responsible for the following activities and train all types of Registry end users. Deliverables are underlined.

- By the second month of the contract term, develop a Training Plan covering each user type. The Training Plan will include the following elements for each user type:

- Training methodology, resources, software, and activities

- Definition of responsibilities for the Contractor, State, and end users.

- Details of the training environment(s) and the training data

- Create user profiles and log-in credentials as requested by the State to allow State program managers, trainers, and other end users appropriate access to the training environment and materials.

- Develop training materials for external end user self-led training (via videos and/or other materials)

- Deliver draft training content for State review

- Deliver final training content and store in an IDOH-designated online location

## Implementation

The Contractor shall be responsible for the following activities. Deliverables are underlined.

- Develop the Implementation Plan covering both the pilot and full implementation (within 90 calendar days of contract start) including identifying the scope, participants, timeline, risks and mitigation strategies, and the Go/No-Go checklists.

- Develop M&O Plan and processes and train M&O staff to provide support at go-live

- Develop and deliver an Operations Manual. Plans for the following services must be included in this Deliverable: system administration and operations; help desk and incident/problem management; root cause analysis; system monitoring; user account management; security administration; database administration; break-fix; change and release management; configuration management; performance management; capacity planning and management; technology refresh and replenishment services; disaster recovery services; data retention and archiving; and escalation procedures.

- For both the pilot and full implementations:

  - Conduct a pre-implementation readiness assessment and deliver the Pre-implementation Readiness Assessment Report and closeout checklist (at least 90 calendar days prior to implementation.

  - Resolve all Blocker, Critical, High, and Medium defects (as identified by the State) prior to go-live

  - Execute Disaster Recovery drill

  - Conduct a walkthrough of implementation activities with the State and fix all findings to gain formal written acceptance

  - Execute user training activities

  - Update all system and training documentation to ensure they are up to date and reflect latest system and process changes.

  - Complete end user training and deliver End User Training Results Report

  - Complete roll out of the System according to the approved Implementation plan

## Disaster Recovery and Business Continuity

The Contractor shall be responsible for the following activities. Deliverables are underlined.

- Develop a Disaster Recovery Plan (DRP) and Business Continuity Plan (BCP) for the System thirty (30) calendar days after the commencement of services under this Contract.

  - The BCP must provide adequate backup and recovery for all operations, both manual and automated, including all functions required to meet the backup and recovery standards: Recovery Time Objective (RTO) and Recovery Point Objective (RPO). For this contract, RPO will be 1 hour and RTO will be 24 hours.

  - The DRP must present actions taken before, during, and after a disruptive event as well as procedures required to respond to an emergency, providing back-up operations during a disaster. The DRP should outline how to respond to an emergency or other occurrence (e.g., fire, vandalism, system failure, and natural disaster) that damages systems that contain electronic protected health information. The DRP shall address what to do if a computer system and/or the data files are violated, lost, damaged, or inaccessible.

- Update these plans annually (or support IDOH and IOT to do so)

- Conduct one disaster recovery test prior to statewide implementation

- Conduct annual testing and assist with/resolve remediation of recovery issues.

Note, in the event of a natural disaster, the Contractor must be operational as soon as possible but no later than fourteen (14) calendar days after the event.

## Maintenance and Operations

Four (4) months prior to pilot implementation, the Contractor shall provide a Maintenance and Operations (M&O) Plan for the State’s review and approval. The Contractor shall begin providing M&O services after the pilot implementation.

The Contractor shall perform at a minimum, but not limited to, the following high-level M&O activities:

- System Maintenance. Plan and execute tasks required to ensure the System components stay relevant and useable. This support includes resolution of functional issues, application of patches, defect resolution (see section 4.6 for additional details about the applicable defect resolution requirements), preventative maintenance, planning/execution of upgrades, and regular performance monitoring and performance reporting. Maintain the infrastructure architecture and tool set for all applicable non-production and production users and maintain licensure agreements and associated renewals with applicable parties. Coordinate all maintenance windows with the State to minimize impact on operations.

- Application Monitoring. Monitor all components to ensure that they are available per system requirements and in alignment with meeting and exceeding applicable key performance indicator (Section 12). This monitoring includes troubleshooting, security incident management, tracking system performance metrics (e.g., up time, and help desk support). Additionally, the Contractor must provide recommendations on architecture or software/hardware adjustments that could be made to minimize operational risk on a semiannual basis.

- Access Management. Assist in the definition of user roles and security configurations, specifically the creation of new roles and monitoring of user access rights in relation to internal requirements. Manage unique logon IDs and security profiles for users authorized by the State.

- Business Continuity and Disaster Recovery. Comply with and maintain the approved Business Continuity Plan (BCP) and Disaster Recovery Plans (DRP) and update these plans with the State’s approval, based on the evolution of data, infrastructure/architecture, and tools.

- Document/Artifact Management. Update all document (architectural, training, user guides, etc.) and the ALM to reflect new system changes.

- Release Management. Manage and complete prioritized changes in scheduled releases. Provide release notes to the State ahead of any scheduled enhancement/release.

- Security Management. Perform required security activities such as contingency planning, testing, monitoring, and audits. Perform routine backup and recovery procedures.

- Training. Provide regularly scheduled and recorded training sessions for new program staff and new releases when needed as well for as existing users that need refresher training. Training and continuous on demand learning materials should be kept updated to reflect latest system and process changes (e.g., each release or major feature change). All training materials must be made available to users.

- Incident Management. Plan and conduct services to minimize the occurrence of incidents and/or problems with the System.

- Provide an incident management system/tool where incidents are logged and tracked and update the system immediately with any new information and updates. The State shall have the ability to view the data on all incidents and see real time status of each incident.

- Incident Management Process:

  - Triage the incident. Create a detailed technical support ticket in Contractor’s incident management system and determine the Incident Priority Level. Incidents can be reported by end users or the State, or be discovered by the Contractor. Note: The Contractor shall not change the Priority Level without prior approval from the State.

  - Resolve incidents within the Resolution Timeliness window noted below.  The resolution time for an incident is calculated as the business hours/days between the date the incident was assigned to the Contractor and the time the incident is marked with a Resolved status in the incident management system. For incidents whose resolution the State has decided to include in a future planned release, the resolution time is time and date of the State’s decision.

| Priority Level | Description | Resolution Timeliness |
| --- | --- | --- |
| 1 | A critical in-scope system function is unavailable or severely degraded, causing a significant impact on the processing operations of end users | 2 hours |
| 2 | A system function that is not critical to processing operations is unavailable or severely degraded, with no reasonable alternative or bypass available to end user | 24 hours |
| 3 | A system is degraded or is unable to be fully used by the end user | 3 Business Days |
| 4 | A problem causes a minor inconvenience for the end user but does not prevent system usage | 5 Business Days |

  - Provide updates on incident resolution activities in Weekly Status Reports.

- Help Desk. Establish and maintain a Contractor helpdesk, as outlined in the Contractor’s State-approved helpdesk plan, to be available during the hours of 9:00 a.m. to 5:00 p.m. (ET) every day including holidays.

- At a minimum, the help desk team will receive initial request via support request ticket or phone call from users and route them to appropriate support personnel for questions, requests, or problems requiring specific expertise. The Contractor will maintain logs of issues which will be accessible for review.

  - Answer incoming support request tickets and obtain description of the requested issues, questions, or requests being reported

  - Provide answers and resolve routine problems in cases where this can be done in a short time frame

  - Route user service requests, questions, and problems that cannot be addressed to the appropriate support personnel

  - Log all problems and service requests and their resolutions

- Reporting. Submit required reports on time (see Section 3.3).

## Enhancements

An annual enhancements pool of $25,000 may be available for critical enhancements to support system changes, updates, or expansions, at the discretion of IDOH. All enhancements must be approved by the IDOH prior to the start of the implementation work. All enhancements must follow the Change Request Process as described in Section 9.4.

## Staffing

## General Staffing Requirements

- The Contractor shall provide qualified staff to implement the system and meet contractual key performance indicator. If the Contractor needs to adjust the number and mix of resources over time to successfully complete the contractual scope of services, the Contractor cannot increase costs to the State.

- IDOH reserves the right to require replacement of any Contractor or subcontractor employee found unacceptable to IDOH. The individual must be removed within two (2) weeks of the request for removal, or sooner if requested by IDOH, and be replaced within thirty (30) calendar days after the position is vacant, unless a longer period is approved by IDOH.

- The Contractor shall:

- Identify, report, and resolve performance issues for its entire project staff including but not limited to employees and subcontractors.

- With five (5) business days of notice, the Contractor staff shall attend meetings or events on-site at IDOH as needed for activities. The State will provide designated office space for the Contractor’s staff on days when on-site work takes place.

- The Contractor must ensure data security and PHI protection by carefully guarding access to IDOH’s offices and the System.

- All Contractor and subcontractor staff must be physically located in and working from the United States, unless otherwise approved by the State.

- The Contractor must provide in their proposal a plan to provide helpdesk support to registry and incentive users. At a minimum, the plan must detail how the vendor will address and resolve questions from users.

- Helpdesk support must be available during regular business hours (8 AM to 5 PM ET, Monday through Friday) including holidays.

## Key Persons

To ensure the quality and consistency in the delivery of services, the State requires specific Key Persons roles be included on the Contractor’s team.

- Key Persons are subject to approval by the State. The Contractor may not make any temporary or permanent changes to Key Persons without at least three (3) weeks prior notice to the State and the State's prior written approval.

- With any Key Person change, the Contractor shall submit the resume and references for a proposed replacement no later than fifteen (15) business days from notification of a resignation or request for removal or within a time frame agreed upon by the State. The replacement shall be of equal or greater ability and qualifications. State approval must be received prior to placing the replacement staff member on the project team. The State may also request a meeting with the proposed replacement before providing approval.

| Role | Description | Qualifications |
| --- | --- | --- |
| Project Lead | - Responsible for coordinating the overall project tasks - Serves as the single point of contact between the Contractor and the State for all communications on all system-related issues and serve as a liaison for the State project management team - Ensures performance metrics are sustained, and deliverables are submitted on a timely basis | - At least five (5) years of system implementation experience for systems similar in size and complexity of the System - Experience implementing the Contractor’s registry solution for at least one other organization - Project Management Professional PMP Certification - Strong written and communication skills |

## Project Management

The following subsections identify the Project Management expectations for the Contractor.

## Project Management Plan

The Contractor must develop an overall Project Management Plan (PMP) that addresses the approach to and execution of the Contractor’s duties. The PMP must be delivered within two (2) weeks after the Contract begins. The PMP shall be developed according to industry standards and best practices including the Project Management Institute’s (PMI) latest Project Management Body of Knowledge (PMBOK). Once the PMP is approved by IDOH, the Contractor shall maintain and modify the approved PMP throughout the project by updating it to reflect the evolving schedule, priorities, and resources (i.e., it is a living document).

At a minimum, the PMP shall include:

- Detailed Project Schedule - The Contractor shall develop an initial Project Schedule that is attainable based on the requirements and their prior experience. Once requirements validation concludes, the Contractor will update the Project Schedule as needed and be held accountable to the agreed upon schedule.

- Project Organization Chart and Staffing Plan and whether the personnel are Contractor or subcontractor employees

- Change Management Plan

- Risk/Issue Management Plan

- Communications Plan

## Status Updates and Reporting

The Contractor shall track project activities through tools including applicable project artifacts and documentation, e.g., Project Work Plans and Schedules. The Contractor shall update them as needed or at least monthly and submit a Weekly Status Report that includes the following information at a minimum:

- Updates

- Schedule compliance

- Status of open defects by Defect Severity Level and the length of time each has been open

- Status of open incidents by Incident Priority Level and the length of time each has been open

- Risks with risk mitigation strategies

- Issues log

Weekly Status Updates: The Contractor shall meet with IDOH weekly to review Weekly Status Reports and project updates.

## Deliverables Management

The Contractor is expected to ensure all deliverables are submitted on time, complete, error-free, and meet the requirements for the defined deliverable. Any rejected deliverables will require attentive correction. Deliverable drafts may require additional drafts prior to the review cycle to ensure content is meeting IDOH’s needs. Each deliverable submitted to the State for review and approval will have a formal transmittal letter from the Contractor. The State retains formal and final authority to accept and approve the Contractor’s deliverables.

The deliverable management process is detailed below:

- Develop Deliverable Expectations Document (DED) Review – The Contractor shall create the DED to define expectations and content for each deliverable. Note: The State may choose to waive the requirement for a DED and DED review for any specific deliverable.

- Develop Draft Deliverable - The Contractor shall create the draft deliverable after approval of the DED (including any applicable review criteria).

- Submit Deliverable - The Contractor shall submit the deliverable by the approved deadline. The deliverable will comply with agreed upon standards and include the content described in the DED. The State’s review period will vary with the type, complexity, and volume of the deliverable. The Contractor must include adequate estimates for IDOH’s review, comment, and any Contractor re-work time in the Project Schedule. By submitting the deliverable, the Contractor certifies that it meets all Contract requirements.

- Review Deliverable - IDOH will conduct deliverable review(s) and document the feedback gathered. The Contractor must then correct and resubmit the deliverable within agreed timeframes that will vary with the type, complexity, and volume of the deliverable. Rejection of a deliverable by the State does not provide permission for delays in delivering subsequent deliverables unless approved by IDOH.

## Change Request Process

The Contractor shall use the following change management process during the Contract.

- The State shall issue a Change Request (CR) to the Contractor

- Within ten (10) calendar days following receipt of a CR, the Contractor shall prepare and deliver to the State a written Change Impact Analysis. It must include the following, at a minimum:

  - Description of the proposed scope

  - Schedule

  - Justification of the CR

  - What release the CR is part of

  - Staffing plan and forecasted hours and cost breakdown by position

  - Applicable key performance indicator

  - Security impacts and how they will be addressed

  - A list of work products or deliverables that the Contractor will submit

  - Any other CR-specific requirements requested by the State

- The State will review the CR and either approve or disapprove it.

- The Change Impact Analysis will be modified until the State provides approval. Upon approval, the Change Impact Analysis shall be deemed an approved CR. The Contractor shall not begin work on any CR prior to receiving the State's approval.

## Software Warranty

The Contractor represents and expressly warrants all services and Deliverables provided under this Contract to be free of Defects, properly functioning, and compliant with the terms of the Contract at no additional cost. A Defect is defined as any deviation from approved system specifications and requirements, including without limitation failure of system code to perform substantially as described in design documents.

The warranty shall cover six (6) months following the completion of the full Implementation of the System. The Contractor agrees to provide corrections for any Defects, discovered and/or reported by either the Contractor, the State, stakeholders, or a State of Indiana contractor during the six (6) month warranty period. For each Enhancement, the warranty shall extend to six (6) months following the release of the Enhancement into production.

The Contractor further warrants that application software and all materials delivered under this Contract will not infringe any patent, copyright, trade secret or other proprietary right of any third party.

## End of Contract Transition and Turnover

The State seeks to ensure that program stakeholders experience no adverse impact from the transfer of scope to either the State or to a successor contractor when the Contract is complete or terminated early. In addition to the requirements in Attachment B Sample Contract clause 13 (Continuity of Services), the end of Contract turnover requirements in the table below also apply.

| Time Until End of Contract Period | Tasks/Responsibilities |
| --- | --- |
| 6 months | - Develop a Turnover Plan. The Turnover Plan must be a comprehensive document detailing the proposed schedule and activities associated with the turnover tasks. - The requirements in the remainder of this table do not limit or restrict the State's ability to require additional information from the Contractor or modify the turnover schedule as necessary. |
| 4 months | - Begin shadowing and training activities for the State and successor contractor(s) in the operations and procedures performed by Contractor staff |
| 2 months | - Complete shadowing and training activities for the State and successor contractor(s) - Transfer the following information to the State or its agent on a medium acceptable to the State: - All the System records and other database(s) with system and user data. - All SDLC artifacts and documentation created, maintained, and updated throughout the Contract term on State-designated repository - Internal logs and procedures used during the contract to ensure compliance with operational requirements - Other documentation including, but not limited to, user, provider, and operations manuals; training materials; and documentation of any interfaces developed to support business activities between contractors - If the System is not a COTS, the State shall receive source code, developer/user documentation, and a perpetual royalty‑free license for any custom code. - If the System is a COTS, the State shall receive all new software functionality built on top of any COTS software will be owned by the State and a copy of all key materials. - All in-progress artifacts and solution components - The State and/or successor contractor(s) will be responsible for promotion of releases to production, with the Contractor’s support and guidance. - Participate in reverse shadowing for the State and/or successor contractor(s) staff on all aspects of workflows, releases, and assignments as requested by the State - Be available to provide support as requested by the State. - By the end date of the Contract, the Contractor must turn over all State property to the State, and Contractor’s access to all State infrastructure and facilities will be terminated. |

## Key Performance Indicators

The State will use Key Performance Indicators (KPIs) to measure performance and outcomes of the Contract. The specific KPIs and their targets are noted below. Additionally, the State will collect a modified Net Promoter Score from customers to this Contract in its discretion. Low ratings on the modified Net Promoter Score or failure to meet any other KPIs may be deemed, at the discretion of the State, to constitute default under the Contract.

All key performance indicators will be reported to the State in a monthly report and shall be submitted within five (5) days of the end of each month. The Contractor shall provide full transparency to access all materials and associated work products included in this Contract if requested.

| # | KPI | Threshold for Compliance (Measured Monthly) |
| --- | --- | --- |
| 1 | Implementation Timeliness | Milestones 1-6 completed according to the approved Project Schedule |
| 2 | UAT Defect Rate | All UAT scripts executed, 95% of UAT test scripts passed, and no open Medium, Critical, High, and Blocker defects. |
| 3 | Defect Resolution Timeliness for defects identified during UAT (in the Implementation phase). This refers to the time to correct the defect and make it available for retest. | Blocker - two (2) business days from identification |
|  |  | Critical - three (3) business days from identification |
|  |  | High – two (2) weeks from identification |
|  |  | Medium and Minor - will be determined with the State in the Master Test Plan |
| 4 | Defect Resolution Timeliness for Code in Production Environment (M&O) (For any given defect for code in the production environment, these timelines apply unless otherwise approved by the State) | Emergency Defects - correct as soon as possible, including the Contractor staff working outside the normal hours of operations if needed |
|  |  | Blocker – 12 hours to fix, test to the State’s satisfaction, and migrate to the Production environment |
|  |  | Critical – two (2) calendar days to fix, test to the State’s satisfaction, and migrate to the Production environment |
|  |  | High – five (5) business days to fix, test to the State’s satisfaction, and migrate to the Production environment |
|  |  | Medium – 15 business days to fix, test to the State’s satisfaction, and migrate to the Production environment |
|  |  | Minor – 25 business days to fix, test to the State’s satisfaction, and migrate to the Production environment |
| 5 | Incident Resolution Timeliness (M&O) | Incident Priority Level 1 – two (2) hours |
|  |  | Incident Priority Level 2 – 24 hours |
|  |  | Incident Priority Level 3 – three (3) Business Days |
|  |  | Incident Priority Level 4 – five (5) Business Days |
| 6 | Production Environment Availability (M&O) | 99.9% availability, except during scheduled maintenance |
| 7 | Security Incidents Reporting Timeliness (DDI and M&O) | Any security incident must be communicated to appropriate State staff within one hour of discovery. A security incident is defined as an occurrence that actually or potentially jeopardizes the confidentiality, integrity, or availability of an information system or the information the system processes, stores, or transmits or that constitutes a violation or imminent threat of violation of security policies, security procedures, or acceptable use policies. |
| 8 | Business Continuity and Disaster Recovery Time (M&O) | System shall be recoverable according to the RTO and RPO approved by the State in the Disaster Recovery Plan/Business Continuity Plan |
| 9 | Help Desk Availability (M&O) | Ticket resolution completion for both live phone and chat support according to the tier of the ticket. - Tier 1 tickets must be resolved in one (1) business day. - Tier 2 tickets must be resolved within three (3) business days. - Tier 3 tickets must be resolved within seven (7) business days unless the State approves an extension. |

It is the intent of the State to remedy any contract infractions through collaboration and discussions with the Contractor prior to the implementation of any payment withholds. If the Contractor fails to meet requirements set forth in the Contract, then the State will provide the Contract with a written notice of non-compliance and may require any of the corrective actions or remedies discussed below.

Corrective Actions. If the Contractor does not meet the threshold for compliance for the KPIs defined in this section, or if the State determines that the Contractor is not performing to the satisfaction of the State, the Contractor shall submit, within ten (10) business days of the State’s written notice of non-compliance, a written Corrective Action Plan (CAP). The nature of the corrective action(s) will depend upon the nature, severity, and duration of the deficiency and repeated nature. Severity shall be determined by the State, in its sole discretion.

At a minimum, the CAP shall address the causes of the deficiency, the impacts and the measures being taken or recommended to remedy the deficiency, and whether the solution is permanent or temporary. It must also include a schedule showing when the deficiency will be remedied, and when the permanent solution will be implemented, if appropriate. Including specific dates is recommended.

Payment Withholds. Beginning the month in which a CAP is required, the State may withhold up to 10% of the next payment. The next payment is defined as the next milestone payment (Milestones 1-9) and, when M&O fees begin, the next M&O monthly fee.

When the CAP is completed and the proposed remedy to all deficiencies are completed to the satisfaction of the State, the withheld amount shall be returned to the Contractor within 30 days. Should the CAP not be submitted as required or should the remedy not be implemented within the time frame specified by the CAP, the Contractor shall forfeit the withheld amount. In addition, the State reserves the right to pursue appropriate legal recourse for any damage sustained because of this failure to perform.

The Contractor and the State shall schedule regular meetings to discuss the Contractor’s performance on the CAP. The Contractor is required to show satisfactory progress towards milestones and otherwise provide information that can be used to show that performance is satisfactory. Scheduling of review meetings shall be agreed upon mutually between Contractor and the State.

## Compliance Requirements

In addition to compliance with the Indiana Office of Technology’s RAMP policy, the Contractor shall maintain compliance with:

  - All applicable State and federal policies and procedures

  - Requirements related to the RHTP, including submission of data and reports as requested by the State and/or CMS.

  - Health Insurance Portability and Accountability Act (HIPAA)

  - State of Indiana AI Policy - The State of Indiana has adopted an enterprise-level policy governing the use of Artificial Intelligence (AI) within state government. The State of Indiana AI Policy is issued and monitored by the Office of the Chief Data Officer (OCDO), in cooperation with the Chief Privacy Officer (CPO) and the Management Performance Hub (MPH). The State Agency Artificial Intelligence Systems Standard outlines the AI Readiness Assessment process required for any use of AI. The Contractor shall support the State’s AI Policy and follow the AI Readiness Assessment Process, including submission of the Readiness Assessment Questionnaire, prior to implementation or use of any AI tool or system. See https://www.in.gov/mph/AI/ for more information.

## Independent Validations and Verification

If the State decides to add Independent Verification & Validation (IV&V) services as part of this Contract, the Contractor will copy the Indiana Department of Administration (IDOA) -- IV&V Team member(s) on all project related communications (emails, meeting invites, collaboration tools, etc.) and will grant access to all documents and deliverables throughout the term of the Contract.  If IDOA elects to deploy IV&V services in connection with this engagement, the IV&V Team will review and assess all deliverables to determine compliance with the State's requirements set forth in the Contract including the Statement of Work. For contracts entered into, renewed, or amended after June 30, 2026, the IV&V Team shall serve as an approving authority, and no payment shall be issued to the Vendor unless and until IV&V has provided such approval.