RFP 17-080 – Electronic Medical Records System

Attachment D - Statement of Work

Table of Contents

1.0	Using this Statement of Work to Prepare a Technical Proposal	2

2.0	Definitions	2

3.0	Current State Overview	3

3.1	Current Facilities	3

3.1.1	The NDI	4

3.2	Current State Systems	5

4.0	Project Goals and Requirements	7

4.1	Strategic Objectives	7

4.1.1	Patient treatment, care, and recovery	7

4.1.2	Patient and staff safety	7

4.1.3	Usability	8

4.1.4	Interoperability	8

4.1.5	Revenue Cycle Management	9

4.2	Behavioral Health System Experience	10

5.0	Mandatory Requirements	10

6.0	System Functionality & Requirements	11

6.1.1	Required Functionality	11

6.1.2	System Description	14

6.1.3	Hardware and Software Hosting Solutions	14

6.1.4	Hardware and Software Installation	15

6.1.5	System Sizing and Performance	15

6.1.6	Warranty/License of the Software	15

7.0	Meaningful Use	15

8.0	Methodology	15

9.0	Project Schedule	16

10.0	Staffing	16

10.1	Key Personnel	16

10.2	Staffing Plan	16

10.3	Continuity and Availability of Personnel	17

10.4	Approval of New Subcontractors	18

11.0	Data Conversion	18

12.0	Implementation Strategy	18

12.1	Governance Model	19

12.2	Testing Methodology and Plan	19

12.3	Requirements / Gap Analysis	19

12.4	System Configuration	19

13.0	Customer Support	19

13.1	Technical Support	19

13.2	Software Maintenance and Support	20

13.3	Upgrade Support	20

13.4	Training Support	20

13.5	User Collaboration	20

14.0	Training	20

14.1	Training Curricula	20

14.2	Training Manual	20

14.3	Training Plan	20

15.0	Disaster Recovery	21

16.0	Change Management in “Maintenance” Mode	21

17.0	Vendor Performance Management	21

- Using this Statement of Work to Prepare a Technical Proposal

This Statement of Work (SoW) should be referenced by a Respondent in its preparation of its Technical Proposal, in accordance with the Technical Proposal Preparation Instructions attached to this RFP as Attachment H.  The Technical Proposal is where a Respondent articulates its proposed solution, including any technology and services it proposes to provide to the State.  Any questions, prompts or requests in the sections of this Statement of Work below should specifically be addressed in the Technical Proposal.

- Definitions

Following are explanations of terms and abbreviations appearing throughout Attachment D – Statement of Work. Other special terms may be used in the Statement of Work, but they are more localized and defined where they appear, rather than in the following list.   The definitions set forth in the RFP document apply in this Statement of Work as well.

| INSPECT |  | Indiana’s Prescription Drug Monitoring Program, http://www.in.gov/pla/inspect/ |
| --- | --- | --- |
| LDAP State Psychiatric Hospitals |  | Lightweight Directory Access Protocol The state hospital system providing inpatient psychiatric care at six current locations: Larue Carter, Logansport, Richmond, Madison, Evansville, and Evansville Psychiatric Children’s Center. The Neuro-Diagnostic Institute and Advanced Treatment Center (NDI) will replace Larue Carter when it opens in 2019. “State Hospital System” and “State Hospitals” refer to the current and future State Psychiatric Hospitals. |

- Current State Overview

  - Current Facilities

Indiana’s State Psychiatric Hospitals provide inpatient care for those who need an intensive level of treatment. The state hospital system serves: adults with mental illness, including adults who have co-occurring mental health and addiction issues, who are deaf or hearing impaired, or who have intellectual or developmental disabilities; and children and adolescents with serious emotional disturbances.  In addition, the forensic units serve individuals who are incompetent to stand trial, individuals who have served their sentences with the Department of Correction (DOC) and continue to need mental health services, individuals found not guilty by reason of insanity, and individuals with mental illness and severely dangerous behaviors.  The hospitals are also excellent research and learning facilities for students and professionals in the fields of mental health and addiction.

All non-forensic patients are admitted to a state hospital only after a screening by a Community Mental Health Center (CMHC) responsible for providing case management to the individual in both the hospital and community. CMHCs also act as “gatekeepers,” facilitating an individual's transition from the hospital back to the community or other appropriate setting. Involuntary commitment may be sought through the CMHC by a friend, relative or law enforcement representative.  No one is denied admission because of lack of financial resources.

Every patient works with a specialty trained psychiatric physician who leads a multi-disciplinary team of clinical pharmacists, licensed nurses, dieticians, psychologists, social service specialists, rehabilitation therapists, behavioral clinicians, and behavioral health recovery attendants. Services for medical specialty care, dental care, dietary counseling, physical therapy, occupational therapy, speech therapy, and pastoral counseling are readily available. Treatment is individualized through interdisciplinary assessments and may include stabilization of symptoms through psychopharmacology, management of medical problems, individual and group therapy, patient and family education, rehabilitation and recreation therapy, academic and skills training, and vocational training including pre-vocational skills.  The average length of stay currently ranges from 12-24 months.

Additional statistics regarding admissions, staffing, and system users is provided in the following table:

    - The NDI

Since October 2014, a top priority at FSSA has been the integration of the six SPHs into one cohesive hospital system.  Crucial to this integration is the development of a state-of-the-art neuro-diagnostic center which will drive the appropriate diagnosis and evidence-based treatment of the myriad and diverse patients referred into Indiana SPHs.

To realize this vision, FSSA is collaborating with Community Health Network to build a new Neuro-Diagnostic Institute and Advanced Treatment Center (known as the NDI) on the Community East campus in Indianapolis.  This collaboration begins an exciting era of discovery, evolution and progress in the treatment and care of persons with mental illness in Indiana.  The institute is intended to enrich the state psychiatric hospital network and improve the quality of care available to Hoosiers with mental health and substance abuse issues.  The Larue D. Carter Memorial Hospital will be decommissioned once the NDI is operational.

Primary objectives of the NDI include:

- Neuro-diagnostic assessments that will help plan the best course of treatment for new patients.

- Ability to move patients through the system at a much higher rate, decreasing the average length of stay.

- Integration of medical services for patients within the state hospital network, supported by Community Hospital’s expert clinical staff and specialties.

- Specialized units for the evaluation and treatment of Hoosiers with mental illness and co-occurring conditions.

- Forensic units to provide critical support to the criminal justice system and provide state-of-the-art assessments and care for inmates with mental illnesses.

- Telemedicine consultation teams that will expand the faculty expertise and specializations throughout the state hospital network.

- Enhanced capability to identify and capture missed revenue generation opportunities (Medicare, Medicaid, private pay, Social Security, and forensic reimbursement)

Clinical and patient care technology will play a critical role in enabling the achievement of these goals.

  - Current State Systems

The current systems in use that directly support patient care and treatment at all six State Psychiatric Hospitals include:

- Reliable Health Systems (RHS) Visual EMR Suite – Care Management / EMR

- Softwriters Framework LTC – Pharmacy Operations Management

- Netsmart Avatar – Legacy EMR still used for Assessments and Treatment Planning

- ARxIUM MedSelect – Automated Medication Dispensing

Reliable and Framework were obtained in late 2012 via a Special Procurement Request to fill an immediate clinical gap, and were chosen primarily due to budgetary constraints at the time.  The two systems were also known to be compatible with one another.  Since Reliable’s Visual EMR was designed for nursing homes and did not meet all of the State’s requirements, the plan was for Reliable to build the necessary functionality in a phased approach.

Over the course of the last three years, many critical functions have been implemented such as Billing, Accounts Receivable, Resident Funds, NRI Reporting, and ICD-10, but several fundamental EMR functions such as patient Assessments, Treatment Plans, and Progress Notes continue to be performed using the legacy Avatar system.  Other functions, such as Ancillary (non-medical) Orders, Dietary Orders, Inventory Management, and Diagnostic Results exist completely outside of the system using rudimentary homegrown applications built on Microsoft Word, Microsoft Excel, or Microsoft Access platforms not intended to support modern healthcare delivery.  In addition, there are many purely paper processes and a multitude of one-off applications across the SPHs used to record and track specific patient data.

DMHA’s existing systems do not adequately support the current needs of hospital staff and do not support future objectives associated with improving patient care.  It is difficult to share information across SPHs, and the system does not integrate with acute care hospitals, Community Mental Health Centers, or laboratories.  The State currently lacks the ability to share patient data, increasing the risk for missed prior diagnosis, allergies, and general demographic patient information critical to know when receiving or transferring a patient.

- Project Goals and Requirements

  - Strategic Objectives

DMHA recognizes that many behavioral health EMRs exist today that provide the core set of functionality expected in an EMR, such as admissions / discharge / transfer, closed-loop medication management, treatment delivery and documentation, revenue cycle management, and regulatory compliance.  However, providing a robust set of functionality is secondary to how the functionality is provided and the overall effect the EMR has on the ability of the hospital staff to provide high-quality care for patients.  As the State evaluates Respondents for their product and service offerings, there are several non-functional considerations which will be strategic objectives.  A Respondent’s Technical Proposal should specifically address how its solution and services address each of the below objectives.

    - Patient treatment, care, and recovery

Indiana’s State Psychiatric Hospitals serve a diverse population of patients with challenging conditions, both psychiatric and medical.  Some have dual-diagnoses such as intellectual and development disabilities or substance abuse/chemical dependency and mental illness.  Specialized evaluation and treatment programs are required to address complicated, severely ill, and treatment-resistant patients.

The future EMR must be rich in behavioral health clinical content and meet specialized needs in areas such as:

  - Neuro-psychiatric testing and diagnosis

  - Child and Adolescent patients: educational profiles and assessments, behavior management

  - Forensic patients:  court forms and competency assessments, collaboration with Indiana Department of Correction

  - Substance abuse and addiction treatment protocols

  - Support for team-based care, enhancing clinician-clinician communication

  - Clinical research

  - Evidence-based practice implementation programs

  - Patient and family centered care: respectful of, and responsive to, individual preferences, needs and values

  - Group therapy and off-site field trips

    - Patient and staff safety

Safety is a top priority at state hospitals. Leadership cultivates a culture and commitment to safety for both patients and staff, and the future EMR is expected to improve safety by facilitating patient care rather than hindering it.  Recognizing that human error is inevitable, the EMR must be designed to ensure that errors do not lead to harm.  Alerts, reminders, and decision support must be incorporated into workflows to prevent possible errors or oversights.  In addition, the system must at all times function as intended, provide accurate and meaningful data, and support staff in identifying and reporting hazards and adverse events.  Throughout the implementation process, including planning, configuration, testing, and rollout, both vendor and State teams must continually be mindful of the potential to adversely affect patient and staff safety and seek to reduce or eliminate any possible risks.

    - Usability

Usability and safety go hand in hand.  A well designed system will guide users toward more efficient, safer, and better care.  If poorly designed, the user may be frustrated or confused, and could make errors that result in patient harm.

Simply stated, DMHA seeks to procure a system that is easy to use and effective.  It should be intuitive, forgiving of mistakes, and allow users to perform tasks quickly, efficiently and with a minimum of mental effort.  Tasks which can be performed by the software (such as data retrieval, organization, summary, cross-checking, calculating, etc.) should be done in the background, improving accuracy and freeing up the user’s cognitive resources for other tasks.

Additional expectations which enhance usability include:

  - Data must be easily accessible, whether it be lab results, prior drug efficacy, or CMHC referral packet documents

  - Clinicians should be able to spend more time with patients and less with documentation

  - Clinical decision support must be built into workflows

  - All workflows should be streamlined for efficiency

  - User productivity should be improved

  - Third party solutions or add-on modules should be integrated seamlessly

  - Pre-populated screens and forms should eliminate duplicate data entry

  - Data should flow seamlessly throughout the system

  - New forms should be easy to create by Indiana staff

  - Indiana staff should have the ability to model Data Collection Instruments (DCI), adding, modifying, and removing fields and valid values

  - Data should be represented graphically as an option to show trends or for comparison purposes

    - Interoperability

DMHA’s expectation is that a modern EMR will facilitate interoperability.  Sharing information with outside entities is key to creating a comprehensive health record.  It will allow DMHA to build a more objective and detailed picture of its patients, supporting more informed decisions that take the patient’s entire care context into account and limits dependency on the patient and family for health history.  As integration between primary care and behavioral health is key to the success of the NDI, it is critical to implement forward-thinking technologies that allow integration and collaboration to support quality care goals.  The Centers for Medicare and Medicaid (CMS) and the Office of the National Coordinator for Health Information Technology (ONC HIT) are working together to encourage adoption of EMRs that support real-time interoperable health information exchange.  Financial incentives are available to Providers and payers across the continuum of care, and the certified EMRS we procure must be able to electronically share and meaningfully use patient data in order to successfully participate in the transformation of health care delivery.

The following conceptual diagram is provided to illustrate DMHA’s vision for interoperability:

    - Revenue Cycle Management

Patient service revenue offsets only about 20% of expenses for the state hospitals.  The rest comes from the State General Fund, i.e., taxpayer dollars.  With an improved EMRS, integrated revenue cycle management is expected to reduce administrative costs and maximize revenue by ensuring proper documentation is captured, streamlining the collection process, and reducing claim denials.  Current and projected revenue streams include:

  - Medicare Part A and B

  - Medicare Part D prescription drug coverage

  - Social Security

  - Commercial insurance

  - Self-pay

  - Forensic patient revenue collected from the Indiana Department of Correction

  - Intellectual disability / developmental disability revenue

  - Substance abuse disorder and severe mental illness revenue at NDI paid through the SUD 1115 Waiver

  - Non-operating revenue such as federal grants and other miscellaneous income

  - Behavioral Health System Experience

The Vendor must describe its experience with behavioral health systems and how that experience will benefit the State of Indiana and help the State achieve the goals described in Section 6.0.

- Mandatory Requirements

ALL Respondents must be able to meet the Mandatory Requirements listed below.  In the Transmittal Letter of a Proposal, a Vendor must indicate its acceptance of each of these mandatory requirements, as required by RFP section 2.2.1.

- Budget – The Respondent’s total Implementation costs, as expressed in the Cost Proposal Template, do not exceed $11 million dollars.  Respondent’s total on-going maintenance and operational costs for years two through four of the Contract, as defined and expressed in the Cost Proposal Template, do not exceed $8 million dollars. While some Respondents may shift costs between capital and operational funds based upon their pricing model, the Respondent’s Total Bid Amount, as expressed in the Cost Proposal Template, does not exceed $15 million dollars.

- Vendor Hosted – The proposed solution is web-based and Vendor hosted.

- Security and Risk Mitigation - At no additional charge to the State, the Contractor will be required to have in a place a comprehensive, fully tested IT business continuity/disaster recovery plan (ITBCP).  The ITBCP will, at a minimum, meet the requirements of NIST SP800-34.

- Certification – A Vendor’s solution must be ONC HIT 2014 Meaningful Use Stage 2 Certified with an ongoing commitment to not only maintain Stage 2 compliance but achieve Stage 3 as well.  Please see section 7.0 below for a request to provide a copy or summary of the plan to achieve Stage 3 certification.

- General - The proposed solution must also conform to and be maintained in accordance with federal and state regulatory agency requirements including, but not limited to:

  - The Joint Commission

  - Centers for Medicare and Medicaid Services (CMS) and Meaningful Use Reporting

  - Indiana Office of Judicial Administration

  - Indiana Department of Correction

  - Indiana Family and Social Services Administration (including but not limited to the requirements set forth in the sample contract in Attachment B)

  - Indiana INSPECT controlled substance reporting

  - Office of the National Coordinator for Health Information Technology (ONC HIT)

  - Health Information Portability and Accountability Act (HIPAA)

  - 42 CFR Part 2 – Confidentiality of Alcohol and Drug Abuse Patient Records

  - Indiana Office of Technology Information Security Framework  http://www.in.gov/iot/2339.htm

  - Indiana Office of Technology Cloud Product and Service Agreements  http://www.in.gov/iot/files/02.1.1_Cloud_Product_Service_Agreements.pdf

- System Functionality & Requirements

    - Required Functionality

The future system should meet the following high level requirements at the patient level, facility level, and system level as appropriate.  DMHA desires to fully automate functions in an integrated system with the following core functions.  Detailed requirements, corresponding to the following items, can be found in Attachment G. All Respondents must provide a response to all of the requirements in the Software Matrix listed in Attachment G.  Instructions are provided in the first tab of the spreadsheet. In addition to completing Attachment G, a Respondent’s Technical Proposal should also provide a brief narrative description of how its system accomplishes each of the key functions listed below. The Respondent shall also provide a video demonstrating its system functionality per the instructions in Attachment K.

- Global Requirements – functionality includes, but it not limited to, required system fields, search capabilities, system alerts, role-based security, electronic signatures, data population, work lists, help functions, and audit trails.

- Admission / Discharge / Transfer and Census – functionality includes, but is not limited to, collecting and updating patient demographic information, family contact data, alerts, insurance coverage, management of room and bed, census activities, and leave-of-absence; and fully integrating this data across to the other core functions.

- Medication Administration – functionality includes, but is not limited to, positive patient identification, allergy and drug interaction alerts, recording of medication administration (including refused or skipped doses), recording the patient’s response to new medications, and recording vital signs or other parameters that are used to monitor medication use. Fully integrating this data across to the other core functions.

- Clinical Documentation – Assessments, Treatment, Treatment Plans, and Nursing Care Plans includes, but is not limited to, historical patient data including patient risk criteria, electronic document system capturing interdisciplinary Plans of Care and reporting, automated work lists, clinical decision support and patient education tracking. The system must support multiple modes of data entry including, but not limited to, template notes, third party dictation, and voice recognition. Fully integrating this data across to the other core functions.

- Medical Records – functionality includes, but is not limited to, collecting and updating diagnostic axis codes, including ICD-9 (for historical purposes only), ICD-10, DSM-4 and DSM-5 diagnosis codes and legal status and tracking. Reporting capabilities for The Joint Commission’s ORYX-required data elements, core measure elements, CMS quality measures, and performance and outcome measurements. Fully integrating this data across to the other core functions.

- Physician Order Entry (CPOE) – functionality includes, but is not limited to, entry, editing and canceling of patient orders, providing access to patient history data and laboratory results. The availability to use clinical decision support incorporating all available patient data at the time of CPOE activity is necessary. Fully integrating this data across to the other core functions.

- Pharmacy Inventory/Distribution – functionality includes, but is not limited to, pharmacy inventory management, medication distribution, electronic processing of medication orders, allergy and drug interaction checking, dose checking, billing, and interface with medication dispensing system. Reporting and fully integrating this data across to the other core functions.  In the event that DMHA decides to retain the current system which supports pharmacy functions, a bi-directional HL-7 interface will be required.

- Laboratory Integration – functionality includes, but is not limited to, order management, lab specimen collection and verification, specimen routing and handling, electronic results management and notifications, reporting, quality controls and revenue billing. Fully integrating this data across to the other core functions. Functionality includes allowing for an integrated Laboratory Information System that will interface with third party lab vendors.

- Billing, Banking, and Revenue Cycle Management – functionality includes, but is not limited to, collecting and handling all aspects of revenue cycle management including: all billing information, tracking of interim bills, generating claims and collecting funds electronically and with printed statements. Fully integrating this data across to the other core functions.

- Dietary Orders – functionality includes, but is not limited to, generating dietary orders for patients, tracking order history, checking for food allergies and drug interactions, nutrition analysis, patient preferences, and reporting.  Fully integrating this data across to the other core functions.

- Reporting and Business Analytics – functionality includes, but is not limited to, reporting on all data elements across all functions.  The system shall be able to produce integrated, inter-application ad-hoc reports as well as standard reports and do so without degrading the performance of system users  Non-technical users should be able to generate reports without extensive training.  The system shall have the functionality of importing, exporting, downloading, and uploading information and applying standard software tools to exported data. The solution should be able to provide Behavioral Health Meaningful Use reporting as specified by federal and state guidelines; as well as a Continuity of Care Document (CCD) to meet data sharing requirements.  The Vendor must list the Standard Reports within the System, including an example of an Executive Level Report, attached to the RFP response.  Please note which reports are available online. Please detail your company’s customized and ad hoc reporting capabilities including how long the State will wait for processing of new requests for information.

- Document Imaging/Archiving and Transcription – functionality includes, but is not limited to, electronic management of scanned documents and readily accessible archiving of records and physician transcription to the electronic medical record. Fully integrating this data across to the other core functions.

- Interfaces, Data sharing, and Interoperability – functionality includes, but is not limited to, using common standards and implementation specifications for electronic exchange of information in accordance with Meaningful Use Stage 2 guidance, and actual electronic exchange of clinical information with acute care hospitals, Community Mental Health Centers, public health registries, long term care facilities, private practitioners, pharmacies, correctional facilities, judicial bodies, laboratories, and health care payers (Medicaid, Medicare, commercial insurance, SSA, private pay).

- Technical Architecture / Infrastructure – the proposed solution must ensure high availability with virtually no downtime.  The system must be very fast and able to use a secure, wireless intra-office connection.  The system also must provide for geographically dispersed redundancy and disaster recovery.  DMHA requires a vendor-hosted solution.  Cloud computing is also an option provided proper safeguards are in place to protect state data in transit and at rest.

- Patient / Family Portal – functionality includes, but is not limited to, allowing patients and/or family members to view parts of their medical record and communicate through secure messaging.  Meet requirements of Meaningful Use Stage 2 by providing education resources and reminders for preventive and follow-up care.  Fully integrating this data across to the other core functions.

- External Provider Communication Portal – functionality includes, but is not limited to, providing a web-based portal for secure data exchange with the Community Mental Health Centers, DHMA Central Office, the Medical Review Board, and of the Office of the Attorney General. Explain how your System integrates with a third party portal; if you do not have a portal, please list the portals with which you have integrated.

- Compliance, Security, and Data integrity – functionality includes, but is not limited to, providing HIPAA compliant security (preferably using AES-compliant or equivalent data encryption) for sharing protected health information within the state hospital system as well as with external business associates,

- Patient Tracking and Scheduling – functionality includes, but is not limited to, ability to track patient reminders for therapy and evaluation appointments both internally and outside the facility. The scheduling function should include the ability to appoint across locations and Providers. Fully integrated with core applications.

- Research – functionality includes, but is not limited to, the ability to identify candidate for research studies, track progress based on study criteria, and provider reports regarding study participants.

- Case Management – functionality includes, but is not limited to, the ability for designated staff to track, manage, document, and receive alerts for case management activities.

    - System Description

The Vendor should also include a description of each system or system component that is required to meet the requirements as stated in this RFP and Statement of Work.

    - Hardware and Software Hosting Solutions

The Vendor must describe how the solution will be hosted and any options for hosting.  The Vendor must also describe the process for authenticating users, keeping in mind that FSSA strongly prefers single sign-on LDAP integration.  Two-factor authentication will be required for some functions, such as e-prescribing. The State prefers that its Behavioral Health Hospital employees and affiliates access its future state EMR/Revenue Cycle system under an Enterprise licensing model.

    - Hardware and Software Installation

The Vendor must describe how any hardware and software components will be installed for all proposed environments. The Vendor must provide an environment management strategy. The Vendor must also describe all environments that will be established, including, but not limited to, production, test, and training.  The Vendor must provide the minimum and optimal amount of bandwidth per user.

    - System Sizing and Performance

The Vendor must describe how the Proposed Solution for the EMRS will be sized for production loads and performance.  At a minimum, the Vendor must state the maximum capacity of users that the system can handle.

    - Warranty/License of the Software

The Vendor must describe the warranty/license of the software.

- Meaningful Use

As noted in the Mandatory Requirements Section 5.0, the Respondents must have a roadmap to achieve Stage 3 certification if they are not so certified.  Please provide this roadmap or timeline, or a meaningful summary thereof, for the State’s review.

- Methodology

  - Project Management

The Vendor must submit a description of the project management methodology they will use for implementing the proposed solution. The project management methodology description must include:

- Schedule Management

- Issue Management

- Risk Management

- Resource Management

- Change Management

- Communication Management

  - Systems Development Life Cycle

The Vendor must submit a description of the Systems Development Life Cycle (SDLC) methodology approach they will use for implementing the proposed solution, with explanations of each lifecycle phase. FSSA has adopted Atlassian as its standard toolset (JIRA and Confluence) for application lifecycle management. The Vendor must describe their level of familiarity and expertise with the Atlassian toolset. The Vendor may propose usage of another similar toolset.

- Project Schedule

The Vendor must recommend a Project Schedule for Implementation of the proposed solution at the existing SPHs and at the NDI, with milestones identified.

The timeliness of Implementation along with the effective coordination with all the parties involved is critical in the Implementation of the Electronic Medical Record System for the State Psychiatric Hospitals. Ideally, the new EMR system will be piloted at Larue Carter Memorial Hospital, then rolled out to all of the other State Psychiatric Hospitals, then implemented at the NDI by November 1, 2018. Other alternative approaches and implementation strategies will also be considered. Regardless of the Respondent’s preferred implementation strategy, the EMR system pilot at Larue Carter Memorial Hospital must begin by September 1, 2018 for implementation at the NDI by November 1, 2018. All other facilities must have the EMR online by April 1, 2019.

- Staffing

  - Key Personnel

- Contractor provides assurances that key personnel, identified in the Contract, may not be reassigned, replaced, or added during the term of the Contract without the State’s prior written consent.

- Contractor shall inform the State within three (3) business days after Contractor first becomes aware of any vacations, terminations, replacement, leaves of absence or other availability issues for key personnel.

- In the event that a key person requires permanent or temporary replacement, Contractor will provide the State plans for transition within seven (7) days of providing notice

  - Staffing Plan

- The Vendor must provide a proposed Staffing Plan for Implementation. The Vendor must adhere to the following staffing plan requirements:

  - The Vendor shall ensure that all persons, whether they are employees, agents, Subcontractors, Providers, or anyone acting for or on behalf of the Vendor, are legally authorized to render services under applicable Indiana law and/or regulations.

  - The staffing plan shall:

    - Include descriptions of vendor and state staff roles, including the Key Personnel;

    - Include and identify all Subcontractors and their proposed functions.

    - Identify any known changes throughout the term of the Contract.

    - Include an organizational chart.

  - The Vendor shall provide resumes or job descriptions for the team who will be assigned to this project related to implementation management and change control.

  - The State must approve of any modified staffing plan proposed by the Vendor.

  - The staffing for the plan covered by this RFP must be capable of fulfilling the requirements of this RFP.

- After Contract Award, the Contractor must finalize and submit an update to the proposed Staffing Plan to the State within thirty (30) days of Contract execution.  The State reserves the right of approval for the final Staffing Plan.

  - Continuity and Availability of Personnel

- Contractor shall maintain policies and plans to ensure continuity of personnel throughout the Contract term.  Such policies and plans shall reflect that State’s Contract(s) would maintain priority in the case of any conflict in staffing another engagement.

- Vendor must be able to provide staff participation in any required DMHA Governance Structure meetings.  The following is the current DMHA Governance Structure:

- The SPH IT Executive Governance Board meets bi-weekly to provide executive guidance and decision making to all major IT projects which affect the SPHs.  It is comprised of the DMHA Director, DMHA Deputy Director of SPHs, DMHA Finance and Accounting, FSSA CIO, SPH Chief Medical Officer, NDI Chief Operating Officer, Indiana Office of Technology Deputy COO, SPH Associate CIO, and SPH Associate Project Manager.

- The SPH Project Steering Committee meets monthly to provide operational level guidance and decision making for current and future IT systems and initiatives.  It is comprised of all hospital Superintendents (or designees) and project team representatives.

  - Approval of New Subcontractors

- Any time after the effective date of the Contract, the Vendor shall submit to the State any proposed new agreements with a Subcontractor that has not already been identified to the State during the RFP response period, within the Vendor’s Technical Proposal, or during Contract negotiations, within at least thirty (30) days of the effective date of the Contract.  A Vendor must identify all known subcontractors at the time of submitting its Proposal.

- The State shall reserve the right to approve or deny the Vendor’s request for an additional agreement with any Subcontractor not previously disclosed to the State. The Vendor’s request for any additional Subcontractor agreement shall be made to State within fifteen (15) days or immediately upon knowledge of the possible addition of any subcontractor agreement.

- Data Conversion

  - Mandatory Minimum Data Conversion

The Respondent must describe a recommended approach to ensure current and select historical data will be easily accessible from the new system. At a minimum, the Respondent must be able to transfer or convert basic patient demographic and health information, which may include current problem list, patient allergies, and current medication list, to the new EMR system to maintain operational functionality during and after system Implementation. This may include, but is not limited to, data conversion from current state systems, manual data entry, or development of interfaces. The Vendor shall describe its data migration and conversion methodology.

  - Optional Historical Data Conversion

The State is also soliciting information about the Respondent’s ability to convert and/or archive historical data, which could include paper records. The Respondent may describe their proposed approach to historical data conversion (Technical Proposal Instructions Attachment, Section G), along with providing non-scored pricing information according to the instructions in Cost Proposal (Attachment E). Both the Respondent’s narrative for optional historical data conversion and its optional pricing information will not be scored.

- Implementation Strategy

Respondents must propose and provide an implementation strategy and schedule which fully addresses the milestones the Respondent plans to complete related to all system development, testing, and system activation activities. The Respondent shall describe each proposed milestone in its response. The Respondent shall ensure the listed and described milestones in its Technical Proposal align with the milestones the Respondent lists in the Cost Proposal.

  - Governance Model

The Vendor must describe its governance model for implementation project management and change control.

  - Testing Methodology and Plan

The Vendor must describe its approach to testing for all the functionality of the proposed solution for all test phases including end user testing. Defect Management must be included. The Vendor must provide a Test Plan template.

  - Requirements / Gap Analysis

The Vendor must describe the method to be used to verify requirements and perform a thorough fit/gap analysis against the functionality within the proposed solution.

  - System Configuration

The Vendor must describe the process for configuring the proposed solution to meet the needs of the SPHs.  If custom development is required in order to meet any requirements, the Vendor must provide an estimated level of effort and duration for the effort.

- Customer Support

It is the expectation of FSSA that the Vendor provide the long-term support for the EMR once the Implementation has been completed. All support for the System must be based on specific timeframe for technical support (Helpdesk) response. Support needs to be based on a Service Level Agreement (SLA). The Vendor must describe the Customer Support to be provided based on a Service Level Agreement (SLA).  A Respondent shall address its Customer Support plan in its Technical Proposal, including a description and SLA(s) for the following:

  - Technical Support

- At a minimum, the Vendor must provide 24/7 Help Desk services available by telephone to State support technicians and system users.

- Vendor must describe its ability to remotely monitor and diagnose operating system software and services and application software in their proposed system.

- Vendor must describe its methods for problem notification.

- Vendor must provide a description of trouble escalation procedures, for the State’s use. After Contract Award, the Vendor must complete the description with the names, titles, addresses and telephone numbers of the persons who are to be notified in the event an issue requires escalation. The Respondent must maintain this information with correct and current data during the course of the maintenance period.

  - Software Maintenance and Support

- Change Management in “Maintenance” Mode

  - The Vendor must describe the Change Management Plan once the system is in “Maintenance” Mode

  - Upgrade Support

- The Vendor must support the proposed system to ensure continued operation during and after implementation of new releases.

  - Training Support

- The Vendor must provide a post-Implementation training support plan to address training updates in the event of system changes or upgrades.

  - User Collaboration

- The Vendor must propose a method for the State to network with other users outside the organization. The Vendor must have an active user group or association with periodic meetings or conference calls and must provide evidence information regarding an active user group. If the Vendor provides any ongoing template or assessment design sharing between clients, the Vendor shall describe this process and provide examples. The State is also asking the Vendor to have an annual summit or conference for user collaboration with solution users.

- Training

It is the expectation of FSSA that the Vendor will provide Training using a “Train the Trainer” approach, thereby enabling state staff designated as Superusers to provide ongoing training to the end users of the EMR after it is fully deployed. The Vendor is responsible for the initial training of Superusers and ongoing training for any new functionality. The Vendor must have the ability to roll out Training in a phased approach to a large geographically dispersed audience.  In the Technical Proposal, Respondents shall describe their training approach in alignment with the above approach, addressing, at a minimum, the following:

  - Training Curricula

The Vendor must supply a sample Training Curriculum as part of its Technical Proposal.

  - Training Manual

The Vendor must supply a sample Training Manual as part of its Technical Proposal.

  - Training Plan

The Vendor must propose a Training Plan to deliver customized training so end users can use the new EMR to conduct business. The Training Plan must be approved by the State of Indiana. At a minimum, the plan for end user and technical staff shall address:

- Training Needs Assessment

- Proposed Curriculum for End User Training (course description and audience)

- Facilities and Tools Identification

- End User Training Strategy

- End User Training Environment

- End User Training Schedule

- Training Mediums and Technologies Assessment

- Training Evaluation

- Disaster Recovery

  - The Vendor must submit a comprehensive Disaster Recovery Plan to include:

- Hardware component failure recovery

- Database transaction synchronization across critical interfaces

- Power-interrupt recovery

- Network failure recovery

  - Vendor must describe how Patient Medication Administration Records are accessed in the event of a network failure.

- Change Management in “Maintenance” Mode

The Vendor must describe the Change Management Plan once the System is in “Maintenance” Mode.

- Vendor Performance Management

  - Steady State Performance Metrics

The State prioritizes managing quality performance from its vendors.  In line with this objective, the Contract resulting from this RFP shall include performance metrics and performance based payments.  Attachment J to the RFP includes the State’s proposed Performance Metrics for the Contract.  Respondents should, in their Technical Proposal, either accept these Performance Metrics as presented or provide a meaningful counter-proposal for the State’s consideration.  Please note: the selection of a Vendor from this procurement does not constitute the State’s acceptance of counter-proposed Performance Metrics.

  - Implementation Liquidated Damages

The State reserves the right to negotiate liquidated damages into the Contract with the Vendor at the time of Contract negotiations. These liquidated damages may related to, but are not necessarily limited to, the timeliness and quality of Implementation.