## Attachment C - Scope of Work Exhibit

#### Purpose

The Scope of Work (SOW) outlines the required functionality and services for the implementation and operation of a comprehensive Electronic Health Record (EHR) system across the Indiana State Psychiatric Hospital Network (ISPHN) for all patients in its care. The EHR solution must be based on the latest generally available software release and be regularly updated to remain current. The contractor must comply with all laws, rules, regulations, and requirements of regulatory agencies such as, but not limited to, the Joint Commission, the Centers for Medicare and Medicaid Services (CMS), and HL7.

The SOW provides a description of the nature of work required but does not provide an exhaustive list of every task or subtask necessary for project completion.

#### Definitions

- Average Transaction Response Time (ATRT): Target is set for 0.45 seconds.

- Core Functions

- Electronic Health Record (EHR): a digital collection of a patient's medical history, test results, diagnoses, medications, and other health information stored electronically and accessible by authorized healthcare providers throughout the Indiana State Psychiatric Hospital Network (ISPHN)

- Permitted facilities: all locations of the ISPHN, including Evansville Psychiatric Children’s Center, Evansville State Hospital, Logansport State Hospital, Madison State Hospital, NeuroDiagnostic Institute (Indianapolis), and Richmond State Hospital

- Requirements Traceability Matrix (RTM): a document that maps and tracks project requirements throughout their lifecycle and links requirements to various project artifacts like test cases, design elements, and other deliverables, ensuring that all requirements are addressed and validated

#### Electronic Signatures – Multi-Signature Support
The system must support multiple electronic signatures on a single document, such as treatment plans and consent forms. Multiple authorized users must be able to sign the same document sequentially or concurrently, with each signature:

#### Captured securely in compliance with HIPAA and applicable state laws,

#### Timestamped with user identification and signature role,

#### Preserved as part of the legal medical record,

#### Available for auditing and reporting,

#### Capable of triggering workflow notifications upon partial or complete signature.

#### Requirement Traceability Matrix

Contractor will provide a Requirement Traceability Matrix (RTM) that is a compilation of the requirements provided by the ISPHN. Contractor will maintain and regularly update the RTM to ensure traceability of all requirements throughout the project lifecycle.

In a circumstance where a requirement is ambiguous, has multiple meanings, or is difficult to provide evidence, Contractor and State will work in good faith to define and meet the requirements within the scope of the contract.

The RTM will include Contractor’s response to required functionality included in the Scope of Work. This is not an exhaustive list of all required system features, but the following are some of the required functionality:

  - Global Requirements – functionality includes, but is not limited to, required system fields, search capabilities, system alerts, role-based security, electronic signatures, data population, work lists, and help functions.

  - Enhanced Audit Trail and User Access Tracking
The system must provide robust audit trail functionality that captures and reports:
• User activity by facility: Audit logs must identify the hospital or facility where the user is employed or logged in from, rather than aggregating activity across the network.
• VIP patient access tracking: System must allow designation of “VIP” patients (e.g., high-profile individuals) and trigger enhanced audit and alert functions when their records are accessed.
• Break-the-glass access: The system must present a warning when a user attempts to access a discharged patient’s record, and log such access in a separate, monitored audit trail to support compliance.
• Audit trail detail: All access, edits, deletions, and printing of records must be tracked with timestamp, user ID, role, location, and specific action taken. Logs must be immutable and readily reportable.

  - Admission / Discharge / Transfer and Census – functionality includes, but is not limited to, collecting and updating patient demographic information, family contact data, alerts, insurance coverage, management of room and bed, census activities, and leave-of-absence.

  - Medication Administration – functionality includes, but is not limited to, positive patient identification, allergy and drug interaction alerts, recording of medication administration (including refused or skipped doses), recording the patient’s response to new medications, and recording vital signs or other parameters that are used to monitor medication use. Fully integrating this data across to the other core

functions.

  - Clinical Decision Support for Vital Signs - In addition to recording and tracking vital signs, the system must incorporate real-time Clinical Decision Support (CDS) functionality that uses vital sign data to inform care decisions. This includes: Evaluating vital signs in relation to active medication orders (e.g., withholding antihypertensives if blood pressure is below a defined threshold). Generating alerts, warnings, or best-practice advisories to clinicians prior to medication administration. Supporting provider-defined parameters and customizable thresholds for triggering CDS interventions. Logging all CDS activity and user responses for audit and quality monitoring purposes.

  - Clinical Documentation – Assessments, Treatment, Treatment Plans, and Nursing Care Plans includes, but is not limited to, historical patient data including patient risk criteria, electronic document system capturing interdisciplinary Plans of Care and reporting, automated work lists, clinical decision support and patient education tracking. The system must support multiple modes of data entry including, but not limited to, template notes, third party dictation, and voice recognition. Fully integrating this data across to the other core functions.

  - Customizable User Interface and Menu Configuration
The system must support customization of user interfaces based on role and facility needs. This includes:
• The ability to hide or disable unused menu items, documentation templates, and workflows,
• Custom configuration of progress note types by user role (e.g., physicians, nurses, therapists),
• Reducing menu complexity by showing only frequently used or approved options,
• Administration controls to manage visibility settings without requiring vendor intervention.

  - Medical Records – functionality includes, but is not limited to, collecting and updating diagnostic axis codes, including ICD-9 (for historical purposes only), ICD-10, DSM-4 and DSM-5 diagnosis codes and legal status and tracking. Reporting capabilities for The Joint Commission’s ORYX-required data elements, core measure elements, CMS quality measures, and performance and outcome measurements. Fully integrating this data across to the other core functions.

  - Medical Record Retention. The Contractor shall ensure that all patient medical records are retained in compliance with state and federal regulations, including HIPAA, CMS, and Indiana Code Title 16. The records must be securely stored and accessible as required. The Contractor shall provide an automated or manual archiving solution for long-term retention to comply with the following: Active Patients: Records shall remain readily accessible for ongoing patient care. Discharged Patients: Medical records shall be retained for at least 10 years post-discharge unless a longer period is mandated by regulatory agencies. Minor Patients: Records for minors shall be retained until the patient reaches age 18 plus 7 years. Permanent Record Categories: Contractor shall identify categories of medical records that must be retained indefinitely due to legal, research, or compliance requirements. Archiving & Purging: The Contractor shall provide a secure archiving solution with a policy for data purging after the legally required retention period, ensuring appropriate disposal of records in a HIPAA-compliant manner. Audit & Compliance: Contractor shall maintain documentation demonstrating compliance with retention policies and provide audit logs as necessary.

  - Computerized Physician Order Entry (CPOE)– functionality includes, but is not limited to, entry, editing and canceling of patient orders, providing access to patient history data and laboratory results. The availability to use clinical decision support incorporating all available patient data at the time of CPOE activity is necessary. Fully integrating this data across to the other core functions.

  - Pharmacy Inventory/Distribution – functionality includes, but is not limited to, pharmacy inventory management, medication distribution, electronic processing of medication orders, allergy and drug interaction checking, dose checking, billing, and interface with medication dispensing system. Reporting and fully integrating this data across to the other core functions.

  - Pharmacy Claims Processing Requirements. The Respondent must provide a clear explanation of the pharmacy claim generation process, specifying whether claims follow a “charge on dispensing” or “charge on administration” methodology. The response must include: Detailed Claim Generation Process: Explanation of how pharmacy claims are initiated, processed, and finalized within the system. Electronic Claims Submission: Outline of how claims are transmitted electronically, including compliance with industry-standard formats such as NCPDP (National Council for Prescription Drug Programs). Claim Accuracy & Verification Procedures: Explanation of the safeguards used by pharmacy staff to ensure claims are accurate before submission, including built-in validation checks, system alerts, reconciliation processes, and integration with patient records. Regulatory Compliance: Description of how the pharmacy claims process complies with CMS, Medicaid, Medicare, and any state-specific guidelines. Billing & Reimbursement Workflow: Overview of how claims are processed from submission to reimbursement, including adjustments for prior authorizations, rejected claims, and audits.

  - Laboratory Integration – functionality includes, but is not limited to, order management, lab specimen collection and verification, specimen routing and handling, electronic results management and notifications, reporting, quality controls and revenue billing. Fully integrating this data across to the other core functions. Functionality includes allowing for an integrated Laboratory Information System that will interface with third party lab vendors.

  - Billing, Banking, and Revenue Cycle Management – functionality includes, but is not limited to, collecting and handling all aspects of revenue cycle management including: all billing information, tracking of interim bills, generating claims and collecting funds electronically and with printed statements. Fully integrating this data across to the other core functions.

  - Dietary Orders – functionality includes, but is not limited to, generating dietary orders for patients, tracking order history, checking for food allergies and drug interactions, nutrition analysis, patient preferences, and reporting. Fully integrating this data across to the other core functions.

  - Reporting and Business Analytics – functionality includes, but is not limited to, reporting on all data elements across all functions. The system shall be able to produce integrated, inter-application ad-hoc reports as well as standard reports and do so without degrading the performance of system users. Non-technical users should be able to generate reports without extensive training. The system shall have the functionality of importing, exporting, downloading, and uploading information and applying standard software tools to exported data. The solution should be able to provide Behavioral Health Meaningful Use reporting as specified by federal and state guidelines; as well as a Continuity of Care Document (CCD) to meet data sharing requirements. The Contractor must list the Standard Reports within the System, including an example of an Executive Level Report. Please note which reports are available online. Please detail your company’s customized and ad hoc reporting capabilities, including how long the State will wait for processing of new requests for information.

  - Data Availability & Report Design Transparency. The Contractor shall ensure that all data fields stored within the Electronic Medical Record (EMR) system are accessible for reporting purposes without restrictions. This includes both structured and unstructured data elements, ensuring comprehensive analytical capabilities. Additionally, the Contractor must provide: Full visibility into report structures, including schema definitions, queries, and logic used to generate reports. Ability for non-technical users to create ad hoc reports without extensive training. Customizable reporting tools that allow users to modify pre-built reports or create new reports from raw EMR data. Direct database access or APIs that enable external analytics tools to query EMR data efficiently. Compliance with data governance standards, ensuring secure access while maintaining integrity in reporting.

  - Document Imaging/Archiving and Transcription – functionality includes, but is not limited to, electronic management of scanned documents and readily accessible archiving of records and physician transcription to the electronic medical record. Fully integrating this data across to the other core functions.

  - Interfaces, Data Sharing, and Interoperability – functionality includes, but is not limited to, using common standards and implementation specifications for electronic exchange of information in accordance with Meaningful Use Stage 2 guidance, and actual electronic exchange of clinical information with acute care hospitals, Community Mental Health Centers, public health registries, long term care facilities, private practitioners, pharmacies, correctional facilities, judicial bodies, laboratories, and health care payers (Medicaid, Medicare, commercial insurance, SSA, private pay).

INSPECT Prescription Drug Monitoring Integration

Data Submission (excerpts from INSPECT Data Submission Guide for Dispensers v.4.1). Submission guide is linked here: https://www.in.gov/pla/inspect/files/IN_PMP-Data-Submission-Dispenser-Guide_v-4.1.pdf

The EMR system must support automatic submission of pharmacy dispensing data to INSPECT when more than a 72hr supply of a controlled substance or gabapentin is dispensed to a patient.

The reporting format that must be used for INSPECT submissions is ASAP 4.2A.

The Contractor must ensure compliance with INSPECT by transmitting required dispensing data not more than 24 hours after the date on which the medication is dispensed.

Data Query

Prescribers must be able to query INSPECT directly within the EMR before prescribing controlled substances, ensuring compliance with state regulations.

INSPECT data must be integrated into clinical workflows, allowing prescribers to make informed decisions without needing to leave the EMR system.

The system must provide real-time alerts if a patient has a history of controlled substance prescriptions that may indicate potential misuse.

  - Future System Interfaces & Interoperability Requirements. The Contractor shall ensure that the EMR system is designed to support future integrations, including but not limited to: New Laboratory Vendors: The system must allow for integration with additional lab vendors beyond those currently in use. Medical Equipment Interfaces: Seamless data exchange with diagnostic equipment such as radiology (X-ray, CT, MRI), electrocardiography (EKG), dental imaging, and other clinical devices must be supported. Flexible API & Interoperability Standards: The EMR must comply with HL7, FHIR, and other industry interoperability standards to ensure easy integration with third-party systems. Scalability for New Contracts: The system should provide vendor-neutral architecture to facilitate future partnerships with external healthcare providers or service vendors. Automated Data Exchange: All integrated systems must enable real-time data transfer, minimizing manual entry and ensuring consistency across patient records. Customization & Adaptability: The Contractor must specify how future integrations can be configured with minimal disruption to operations.

  - Technical Architecture / Infrastructure – the proposed solution must ensure high availability with virtually no downtime. The system must be near real time (<= 5 seconds) and able to use a secure, wireless intra-office connection. The system also must provide for geographically dispersed redundancy and disaster recovery. The State requires a Contractor-hosted solution. Cloud computing is also an option provided proper safeguards are in place to protect state data in transit and at rest.

  - Downtime Mitigation & Backup Protocols. The Contractor must provide a detailed system availability plan, including: Redundancy & Failover Mechanisms: Explanation of how the system ensures high availability, including geographically distributed backups and automatic failover solutions. Emergency Access to Patient & Medication Data: How critical medication orders, allergies, and patient history remain accessible to clinical staff during downtime. Offline Prescribing & Medication Administration: A documented protocol for handling electronic medication orders when the EMR is temporarily unavailable. Disaster Recovery Timeframes: A clear expected recovery time for different types of outages (e.g., local server failure vs. full system outage). Notification Procedures: How the hospital network will be alerted during downtime events and system restoration. Regulatory Compliance: How downtime procedures comply with CMS, Joint Commission, and HIPAA requirements to ensure patient safety and uninterrupted care.

  - Patient / Family Portal – functionality includes, but is not limited to, allowing patients and/or family members to view parts of their medical record and communicate through secure messaging. Meet requirements of Meaningful Use Stage 2 by providing education resources and reminders for preventive and follow-up care. Fully integrating this data across to the other core functions.

  - External Provider Communication Portal – functionality includes, but is not limited to, providing a web-based portal for secure data exchange with the Community Mental Health Centers, DMHA Central Office, the Medical Review Board, and of the Office of the Attorney General. Explain how your System integrates with a third-party portal; if you do not have a portal, please list the portals with which you have integrated.

  - Compliance, Security, and Data Integrity – functionality includes, but is not limited to, providing HIPAA-compliant security (preferably using AES-compliant or equivalent data encryption) for sharing protected health information within the state hospital system as well as with external business associates.

Restricted Access to Discharged Medical Records

The EMR system must support granular role-based access controls, ensuring staff can only view discharged records related to patients they are actively treating.

Patient records from previous admissions at other State Psychiatric Hospitals (SPHs) should be accessible only on a case-by-case basis and not by default to all staff.

The system must log and audit staff access to discharged records, providing oversight for security compliance.

Access rules should be customizable by administrators based on treatment relationships, job roles, and regulatory requirements.

The Contractor must outline how record segmentation and authorization workflows will be handled to prevent unauthorized viewing of prior admissions.

Compliance with HIPAA and state-specific privacy laws must be maintained at all times.

  - Patient Tracking and Scheduling – functionality includes, but is not limited to, ability to track patient reminders for therapy and evaluation appointments both internally and outside the facility. The scheduling function should include the ability to appoint across locations and Providers. Fully integrated with core applications.

  - Research – functionality includes, but is not limited to, the ability to identify candidate for research studies, track progress based on study criteria, and provider reports regarding study participants.

  - Case Management – functionality includes, but is not limited to, the ability for designated staff to track, manage, document, and receive alerts for case management activities.

#### AMS Support and Ticket Resolution

#### Contractor shall provide Application Management Services (AMS) for ongoing support and maintenance of the EHR system. This includes issue tracking, resolution, and enhancement requests submitted by the State through an agreed-upon ticketing system.

#### The Contractor shall:

#### • Maintain a ticketing system accessible by designated State personnel.

#### • Classify tickets by severity level (e.g., Critical, High, Medium, Low) with defined response and resolution timeframes.

#### • Provide monthly or quarterly performance reports summarizing open, resolved, and aging tickets.

#### • Ensure resolution of critical and high-priority issues within [e.g., 1–5 business days], unless mutually agreed otherwise.

#### • Escalate unresolved or stagnant tickets through defined change control or governance structures.

#### The Contractor shall ensure adequate staffing for AMS to meet these response and resolution timelines.

#### Staffing

Planned Transitions

Contractor will fully staff their teams within ninety (90) days of the contract start date. Knowing personnel transitions occur, both parties agree to the following in support of the best interest of this SOW.

In the event of a planned transition (moving to another team/role/State within the company to meet business needs), the party carrying out a change will notify the other party within three (3) business days. Communication regarding the transition will be carried out by the project managers or next highest level of personnel. The transitioning party will provide a transition plan within seven (7) business days of communicating the transition. Transitions will span a minimum of ten (10) business days and include both the incoming and outgoing resources to ensure consistency and reduce the impact to the project. Parties have up to thirty (30) days from the time they are announced to backfill openings.

Unplanned Transitions

In the event of an unplanned transition, including but not limited to leaving the company, requested to be removed from the project, any situation resulting in the immediate or imminent dismissal, the party being impacted will notify the other party within three (3) business days.

Communication regarding the transition will be carried out by the project managers or next highest level of personnel. The transitioning party will provide a transition plan within seven (7) business days of communicating the transition.

Transitions will span the maximum time possible and if possible include both the incoming and outgoing resources to ensure consistency and reduce the impact to the project. Parties have up to thirty (30) days from the time they are announced to backfill openings.

Any time after the effective date of the Contract, Contractor shall submit to the State any proposed new agreements with a Subcontractor that has not already been identified to the State during the response period, within Contractor’s Technical Proposal, or during Contract negotiations, within at least thirty (30) days of the effective date of the Contract. Contractor must identify all known subcontractors at the time of submitting its Proposal.

The State shall reserve the right to approve or deny Contractor request for an additional agreement with any Subcontractor not previously disclosed to the State. Contractor’s request for any additional Subcontractor agreement shall be made to State within fifteen (15) days or immediately upon knowledge of the possible addition of any subcontractor agreement.

Infrastructure Considerations

The following information is provided in this RFI to aid respondents regarding the information sought by the State:

The State strongly prefers a cloud-based service offering. Cloud-based service offerings are required to be within a state-owned cloud tenant. However alternative solutions may be considered if they demonstrate significant value. This section provides details on infrastructure and support requirements, outlining the State’s minimum requirements.

Please note that any proposed cloud-based service offerings submitted in any subsequent RFP’s will need to comply at the time of solution implementation with the Risk and Assurance Management Program (RAMP) policy that is currently being developed in order to comply with a recent executive order that was handed down by Governor Mike Braun, EO 25-19. The new policy will be based on commonly accepted industry practices and standards like NIST 800-53 Revision 5 and is expected to have tiered levels of security requirements which will depend on the type of data involved, its sensitivity, and how the solution interfaces with State resources. The program and subsequent continuous monitoring requirements outlined in the policy are expected to align closely with StateRAMP dba GovRAMP best practice and is expected to be finalized and implemented by July 1, 2025. Prospective vendors should keep all the foregoing in mind as they prepare their response to this RFI and be confident that any proposals they ultimately choose to submit are flexible enough to accommodate commonly accepted industry practices and standards in the typical state government-required RAMP.

Infrastructure Solution Categories

If solution hosting is within scope, respondents must propose one of the following hosting solutions:

- State-Owned Cloud Tenant (Preferred Cloud Solution)

Definition: A vendor hosted solution deployed within a cloud environment owned and managed by the State. This environment is provisioned in either Microsoft Azure or Amazon Web Services (AWS) under the State’s enterprise agreements. The Indiana Office of Technology will set up a cloud tenant that the vendor will use to support all aspects of the solution with oversight and minimal support from the Indiana Office of Technology.

Minimum Requirements

- Tenant Ownership and Access:

  - The State retains full ownership and administrative control over the tenant.

  - The vendor shall be granted access only to the resources necessary for the deployment, configuration, and maintenance of the solution, as explicitly authorized by the State.

  - The State owns the financial consumption charges within the State-Owned cloud tenant.

- Data Residency and Compliance:

  - All data associated with the solution must reside within the State-owned tenant.

  - The vendor must ensure compliance with all applicable State and federal regulations, including but not limited to data security, privacy, and sovereignty requirements.

- Deployment and Management:

  - The vendor is expected to install, update, and manage the application and other unique aspects of the solution during the project to meet the requirements and as part of Day 2 support / Maintenance and Operations.

  - The vendor must utilize state approved tenant specific native tools and services for monitoring, backup, and disaster recovery, as specified by the State.

- Security and Access Controls:

  - The vendor shall implement robust security measures, including role-based access control, encryption, and multi-factor authentication, in alignment with Information Security Framework (https://www.in.gov/iot/iot-vendor-engagement/).

  - Security documentation and audit logs must be provided to the State regularly.

  - Security assessments, including vulnerability scans, must be conducted and reported to the State.

- Exit Strategy:

  - Upon contract expiration or termination, the vendor shall ensure a seamless transition of all resources, configurations, and data back to the State, without disruption to ongoing operations.

  - A detailed exit plan must be submitted within 120 days of contract expiration or termination, including but not limited to timelines and responsibilities, to facilitate this transition.

- Vendor Hosted Cloud Tenant (Exception Based Cloud Solution)

Definition: A vendor managed cloud environment outside of the State’s enterprise agreements.

Justification and Minimum Requirements:

Exceptions to the requirement of utilizing a state-owned cloud tenant will only be considered if there are compelling reasons and justifications as to why hosting in a State-owned cloud tenant is not feasible. The State will evaluate these justifications but is not obligated to agree with any external cloud hosting options and the associated scoring will reflect that.

If proposing a hosted solution that does not use a State-owned cloud tenant, your company is required to, at a minimum:

- Provide a clear justification for why hosting within a state-owned cloud tenant is not feasible.

- Demonstrate independently verified compliance with NIST 800-53, Revision 5 (or the most current version at the time of proposed solution go-live).

- Alternatively, provide a detailed plan that includes independent verification of your company's path toward achieving compliance with NIST 800-53, Revision 5 (or the current version at the time of proposed solution go-live).

- Adhere to the applicable security standards, policies and requirements as outlined by the IOT Cloud Provider Questionnaire, and the IOT Cloud Terms available on the IDOA: Procurement: Contract Forms Manuals and Templates, which include Software as a Service (SaaS), Platform as a Service (PaaS), and Infrastructure as a Service (IaaS) Terms.

- Exit Strategy:

  - Upon contract expiration or termination, the vendor shall ensure a seamless transition of all resources, configurations, and data back to the State, without disruption to ongoing operations.

  - A detailed exit plan must be submitted within 120 days of contract expiration or termination, including but not limited to timelines and responsibilities, to facilitate this transition.

  - Upon contract expiration or termination, the vendor shall attest that all account access will be deprovisioned and all data will be destroyed.

- On-Premises Solutions - Vendor Provided Hardware (Preferred On-Premises Solution)

Definition: A vendor provided hardware solution deployed within the States data center.

Minimum Requirements

- The vendor is responsible for procuring, deploying, and maintaining hardware hosted within the State of Indiana datacenters.

- Ensuring that all hardware aligns with the State’s standards and specifications, as outlined the State’s established policies and enterprise standards that collectively constitute the Information Security Framework (https://www.in.gov/iot/iot-vendor-engagement/).

- Meeting the service levels, security protocols, and cost expectations detailed in the "Hosting" section of the IOT-Services-Catalog.pdf.

- Providing full documentation of hardware lifecycle management, including installation, updates, maintenance, and upgrades as needed.

- Ensuring compatibility with existing state systems and providing any necessary adjustments for seamless integration.

- Delivering comprehensive reporting on hardware usage, performance metrics, and any troubleshooting activities during the contract period.

- On-Premises Solutions – State Owned Hardware (Exception Based On-Premises Solution)

Definition: A vendor managed solution operating on state owned infrastructure.

Minimum Requirements:

- Collaborating with the State to ensure a seamless initial setup, including installation, configuration, and integration with the State’s systems.

- Adhering to the service levels, security requirements, and cost structures outlined in the "Hosting" section of the IOT-Services-Catalog.pdf and as outlined within the Information Security Framework (https://www.in.gov/iot/iot-vendor-engagement/).

- Provide ongoing monitoring, performance optimization, data backup, and disaster recovery services to ensure system reliability and availability.

- Coordinating with the State on any necessary warranty claims or hardware replacements, including detailed reporting and documentation of hardware issues and resolutions.

- Transferring knowledge, if applicable, to the State to facilitate collaboration and long-term operational continuity.

Artificial Intelligence:

Does existing or proposed solutions utilize any form of artificial intelligence (AI), as defined by IC 4-13.1-5-1 (https://iga.in.gov/laws/2024/ic/titles/4#4-13.1-5-1)? If so, please address the following:

  - How would AI be utilized within the solution?

  - Could AI functionality be disabled without impacting the overall functionality or performance of the proposed solution?

  - Could the State enable/disable the AI functionality, or is that controlled by the solution/implementation provider?

  - If disabling AI does result in limitations, please specify what those limitations are.

  - Is there a plan to introduce AI into the solution in the next four (4) years if AI is not already utilized OR is there a plan to expand AI in the solution if AI is already utilized?

  - Is there any current or projected use of AI that benefits operations and/or provides operational efficiency?

#### Introductory paragraph

#### The following subsections define plans the Contractor must provide and keep updated throughout the term of the contract.

#### Communication Plan

The Communication Plan must include the strategy, approach, and tools used to disseminate essential information across the Contractor team and State. The Communication Plan must outline the framework for managing and coordinating communication that occurs, directly or indirectly, throughout the term of the Contract.

#### Change Management Plan

The Change Management Plan must define the standard process required to effectively manage changes related to the technology configuration. The document will assist in reducing risk, incidents, disruptions and additional work as it relates to changes and provides increased visibility and communication for changes.

Risk Management Plan

The Risk Management Plan must define the steps and procedures required to identify risks to the system. The steps are designed to ensure communication between Contractor and State teams regarding the nature of the risk, impact assessment, and final decision.

Training Plan

The Training Plan must define the support Contractor will provide throughout the Contract term to ensure ISPHN-assigned staff have access to materials to allow for successful utilization of all aspects the software available to the State, including postproduction support of the EHR, Licensed Software and Third-Party Products.

Training & Educational Resources

- The Contractor must provide detailed, structured training materials covering all system functionalities, including role-based user guides for different clinical and administrative staff.

- Training resources must be customized to the specific needs of the Indiana State Psychiatric Hospital Network (ISPHN), addressing key workflows such as medication administration, clinical documentation, reporting, and compliance processes.

- The system must include interactive training tools, such as simulated workflows, video tutorials, and knowledge bases, so users can reference materials as they work.

- The Contractor must ensure post-implementation training support, including Q&A sessions, refresher courses, and ongoing system updates.

- The Contractor must outline a plan for onboarding new staff, including access to self-paced training modules and on-demand system walkthroughs.

- A feedback mechanism should be in place, allowing ISPHN staff to request enhancements or clarification in the training materials provided.

Data Conversion Plan

The Data Conversion Plan must define the scope and include details about segment of data that will be imported into Contractor’s system from the system currently utilized by the ISPHN.

Interface Plan

The Interface Plan must define the interfaces in scope, including details about each interface and outlining them in a map format. The plan should include pre-Go Live and post Go Live maps to distinguish interfaces being eliminated and introduced.

Quality Management Plan

The Quality Management Plan must ensure all deliverables meet high quality standards and reduce the risk of error. The Quality Management plan will assist in reducing the amount of rework required for any given deliverable and ensure a minimum turnaround time for approval by State and/or Contractor.

Disaster Recovery Policy

The Disaster Recovery Plan must include Recovery Time Objectives (RTOs) and Recovery Point Objectives (RPOs), failover protocols, backup procedures, and testing frequency.

### Scope of Services

This section must define the service deliverables ("Scope") for the services set forth in this SOW, including subscription services (see page 14), application services, shared computing services, managed services, and professional services.

#### Scope of Use Exhibit

As provided in the Scope of Work, Contractor will provide to the ISPHN a Requirement Traceability Matrix (RTM) detailing how the solutions listed in this Exhibit include the features and functions required by the State.

### PERMITTED FACILITIES

For use and access by these Indiana facilities:

| Name | Address | City | Zip/Postal Code |
| --- | --- | --- | --- |
| State of Indiana, Family & Social Services Administration - Division of Mental Health & Addiction | 402 W. Washington Street | Indianapolis | 46204-2243 |
| Evansville Psychiatric Children Center | 3300 East Morgan Avenue | Evansville | 47715-2232 |
| Evansville State Hospital | 3400 Lincoln Avenue | Evansville | 47714-0147 |
| Logansport State Hospital | 1098 South State Road 25 | Logansport | 46947-6723 |
| Madison State Hospital | 711 Green Road | Madison | 47250-2143 |
| Richmond State Hospital | 498 NW 18th Street | Richmond | 47374-2851 |
| Indiana Neuro-diagnostic Institute (NDI) | 5435 E 16th Street | Indianapolis | 46218 |

The parties may add, or substitute Permitted Facilities by amending this section, provided State pays any relevant scope of use expansion fees in the section below.

Scope of Use Limits. List below the Contract’s anticipated “Scope of Use Limits.” The consideration contemplated by this Contract only accounts for goods and services furnished by Contractor up to and including these limits. The State and Contractor understand that the State’s current projected needs and usage is an estimation, and that actual needs and usage may exceed the Scope of Use Limits below.

Respondent to include Scope of Use Limits here.

Any increases to the Scope of Use Limits will incur a cost to the State at the rates in the Scope of Use Expansion tables below. The State understands that additional funds would be required to pay this cost. In the event the State does not attain more funds, the State will reduce its usage to be in line with the Scope of Use limits.

Scope of Use Expansion. Fee schedule for exceeding the Scope of Use.

Respondent to include fee schedule here.

Scope of Use will be measured periodically by Contractor's system tools, or, for metrics that cannot be measured by system tools or obtained through industry available reporting sources (e.g. FTEs or locations), State will provide the relevant information (including records to verify the information) to Contractor at least once per year. State agrees that if an event occurs that will affect State’s Scope of Use (such as acquisition of a new hospital or other new facility), State will promptly notify Contractor in writing of such event no later than thirty (30) days following the effective date of such event so that State’s Scope of Use can be reviewed. Any additional fees due under this Section will be payable within thirty (30) days following State’s receipt of an invoice for such fees. Any additional monthly fees will begin on the date the limit was exceeded and paid annually (pro-rated for any partial month).

Scope of Use Expansion: Shared Computing Services. The quantities in the "Solutions and Services" section below represent the Scope of Use limits for each service. If a Scope of Use limit is exceeded, the ISPHN agrees to expand the Scope of Use at Contractor's then-current fees. Scope of Use will be measured periodically by Contractor’s system tools. Any additional fees will begin on the date the limit was exceeded and paid within thirty (30) days following State’s receipt of an invoice for such fees.

### SOLUTIONS AND SERVICES LICENSED SOFTWARE

Respondent to Scope of Use Limits here.

### PACKAGED SOLUTIONS

Respondent to Scope of Use Limits here.

### SUBSCRIPTIONS

Respondent to Scope of Use Limits here.

### SHARED COMPUTING SERVICES

Respondent to Scope of Use Limits here.

### TRANSACTION SERVICES

### One-Time and Monthly Fees

Respondent to Scope of Use Limits here.

### MANAGED SERVICES

Respondent to Scope of Use Limits here.

### EQUIPMENT

Respondent to Scope of Use Limits here.

### SUBLICENSED SOFTWARE

Respondent to Scope of Use Limits here.

### EQUIPMENT AND SUBLICENSED SOFTWARE MAINTENANCE

Respondent to Scope of Use Limits here.