HOME Funds Management

This chapter outlines the process for setting up your specific development with IHCDA, how to draw funds from IHCDA, and what must be submitted to complete your development.  The Funds Management files are available on our website for download at: http://www.in.gov/ihcda/.

Budget Line Items

The following lists each of the budget line items and explains what is eligible within each of the line items.

- ACQUISITION – Limited to the purchase price and related costs associated with the acquisition of real property.  Recipients must use a title company when purchasing or selling assisted properties.  All donated property must have a title search demonstrating that the property is free and clear of any encumbrances and must be submitted to IHCDA.  If the development is acquisition only, there should be no hard cost line items.

ADMINISTRATION – The administration line item includes the costs directly related to administering an IHCDA HOME award and complying with the regulations associated with these funds.  This line item cannot exceed 5% of a HOME request and generally is between $5,000 and $10,000.  This line item along with developer’s fee, program delivery, and environmental review cannot exceed 20% of the HOME request.  Recipients are allowed to draw down this line item as costs are incurred.  The costs associated with preparing the application are not eligible for reimbursement through a HOME award.  This line item does not incur a match liability for HOME awards.

Eligible costs include:

| Staff costs and professional services associated with reporting, compliance, monitoring, or financial management |  |  |
| --- | --- | --- |
| Affirmative marketing | Lead-based paint training | Postage |
| Fair housing education |  | Communication costs |
| Office materials and supplies Office rent and utilities |  | Photocopying |

CHDO OPERATING COSTS – CHDO operating costs are those costs directly related to administering an IHCDA HOME CHDO award and complying with the regulations associated with these funds.  HOME funds expended on CHDO operating costs incur no match liability. This line item cannot exceed 5% of a HOME award and generally is between $5,000 and $10,000.  This line item along with developer’s fee, program delivery, and environmental review cannot exceed 20% of the HOME request.  Recipients are allowed to draw down this line item as costs are incurred.  The costs associated with preparing the application are not eligible for reimbursement through a HOME award.

Eligible costs include:

| Staff costs and professional services associated with reporting, compliance, monitoring, or financial management |  |  |
| --- | --- | --- |
| Affirmative marketing | Lead-based paint training | Postage |
| Fair housing education |  | Communication costs |
| Office materials and supplies Office rent and utilities |  | Photocopying |

DEMOLITION – Costs associated with the demolition and clearance of existing structures.

DEVELOPER’S FEE – Developer’s fees are only available with HOME funded activities and cannot exceed 15% of the HOME award.  Additionally, this line item along with administration or CHDO operating, program delivery, and environmental review cannot exceed 20% of the HOME request.  For homebuyer activities, the developer’s fee cannot exceed 20% of the total development cost, regardless of the source used to pay the developer’s fee.

ENVIRONMENTAL AND HISTORIC REVIEW – This line item includes expenses associated with the Section 106 Historic Review and environmental review release of funds process.  This does not refer to a Phase I Environmental Assessment.  This line item along with developer’s fee, program delivery, and administration or CHDO operating cannot exceed 20% of the HOME request.  Eligible costs for this line item are generally between $2,000 and $5,000 and include professional services, publication costs, photocopying, and postage.  For further information, refer to the Environmental and Historic Review User guides or contact your IHCDA Community Development Representative.

NEW CONSTRUCTION – Eligible costs include:

- Hard costs associated with new construction activities.

- Utility connections including off-site connections from the property line to the adjacent street.

- Site work related to driveways, sidewalks, landscaping, etc.

- Related infrastructure costs – improvements to the development site that are in keeping with improvements of surrounding, standard developments.  Site improvements may include on-site roads and water and sewer lines necessary to the development.

- For multifamily rental housing, costs to construct an on-site management office, the apartment of a resident manager, or laundry or community facilities that are located within the same building as the housing and are for the use of the tenants and their guests.

- Stoves, refrigerators, built-in dishwashers, garbage disposals, and permanently installed individual unit air conditioners.

- Contingency funds used for unanticipated hard cost overruns or change orders.

PROGRAM DELIVERY – Program delivery costs are those costs that can be directly tracked by address.  They include soft costs and client related costs that are reasonable and necessary for the implementation and completion of the proposed housing activity.  This line item along with administration or CHDO operating, developer’s fee, and environmental review cannot exceed 20% of the HOME request.  Recipients are allowed to draw down this line item as costs are incurred.  Additionally, program delivery may payoff a HOME CHDO Predevelopment or CHDO Seed Money loan or a LIHTF Predevelopment or Seed Money loan but may not exceed the 20% line item cap.

Eligible costs include:

| Engineering/Architectural Plans | Credit reports | Client intake/income verification |
| --- | --- | --- |
| Plans, specifications, work write-ups | Title searches | Impact fees |
| Inspections | Recording fees | Lead hazard testing |
| Cost estimates | Private lender origination fees | Realtor fees |
| Building permits | Appraisals | Legal and accounting fees |
| Demolition permits | Travel to and from site | Utilities of assisted units |
| Financing costs | Builders risk insurance | Phase I Environmental Assessments |
| Closing costs paid on behalf of homebuyer | Consultant fees | Other professional services |
| Plans, specifications, work write-ups |  |  |

REHABILITATION – Eligible costs include:

- Hard costs associated with rehabilitation activities.

- Lead-based paint interim controls and abatement costs.

- Mold remediation.

- Utility connections including off-site connections from the property line to the adjacent street.

- Related infrastructure costs – improvements to the development site that are in keeping with improvements of surrounding, standard developments.  Site improvements may include on-site roads and water and sewer lines necessary to the development.

- For multifamily rental housing, costs to rehabilitate an on-site management office, the apartment of a resident manager, or laundry or community facilities that are located within the same building as the housing and are for the use of the tenants and their guests.

- Stoves, refrigerators, built-in dishwashers, garbage disposals, and permanently installed individual unit air conditioners.

- Contingency funds used for unanticipated hard cost overruns or change orders.

- Site work related to driveways, sidewalks, landscaping, etc.

RENT-UP RESERVE - HOME funds may be used to fund a rent-up reserve for new construction and rehabilitation of permanent supportive and rental housing developments.

- This reserve can be used to meet shortfalls in development income during the rent-up period and may only be drawn down after all construction is completed at the development.

- The term of the rent-up reserve account may not exceed six (6) months after all construction is completed, after which time any unused reserves left in the account will be de-obligated by IHCDA.

- These funds can be used only for development operating expenses, scheduled payments to replacement reserves, and/or debt service payments.

- The recipient must receive IHCDA’s approval prior to accessing its rent-up reserve funding.

- The amount of HOME funds that can be utilized for a rent-up reserve is limited to three (3) months development operating expenses plus three (3) months of development debt service.

RELOCATION – This includes relocation payments and other relocation assistance for permanently and/or temporarily relocated individuals, families, businesses, nonprofit organizations, and farm operations where assistance is required and appropriate.  Relocation payments include replacement housing payments, payments for moving expenses, and payments for reasonable out-of-pocket expenses for temporary relocation purposes. For additional information on relocation and displacement, please refer to the information provided in the URA Chapter.

INELIGIBLE COSTS – The following costs are ineligible for reimbursement from HOME funds, unless specifically listed as eligible in an individual Eligible Activity description:

- Commercial development costs – All costs associated with the construction or rehabilitation of space within a development that will be used for non-residential purposes such as offices or other commercial uses.  This does not include the common area used by tenants of rental property or the leasing office of the apartment manager.  HOME awards cannot be used to underwrite any portion of the commercial costs.  The expenses incurred and income to be generated from commercial space must be reported in a separate “Annual Expense Information” sheet and 15-year proforma (see Application Forms).

- Replacement reserves – Funds used to initially capitalize a reserve fund used for major capital repairs to a rental or permanent supportive housing facility. These funds cannot be applied to a HOME award.  These funds can be capitalized either through operating cash flow or through the development budget on the Uses of Funds exhibit.

- Operating reserves – Funds used to initially capitalize a reserve fund that covers operating expenses when there are income shortfalls over the life of a rental or permanent supportive housing development.  This line item must be included on the Uses of these Funds exhibit cannot be applied to a HOME award.

- Cost associated with any IHCDA application preparation.

- Purchase or installation of luxury items, such as swimming pools or hot tubs.

- Purchase or installation of equipment, furnishings, tools, or other personal property that is not an integral structural feature, such as window air conditioner units or washers and dryers.  Allowable exceptions to this prohibition, however, include stoves, refrigerators, built-in dishwashers, garbage disposals, and permanently installed individual unit air conditioners.

- Cost of supportive services.

- General operating expenses or operating subsidies.

- Tenant-based rental assistance.

- Mortgage default/delinquency correction or avoidance.

- Loan guarantees.

- Annual contributions for operation of public housing.

- Costs associated with any financial audit of the recipient.

HOME Subsidy Limitations:

          - All subsidies must be secured throughout the affordability period by a written, legally binding, recorded restrictive covenant.

          - For all housing activities award funds for administration or CHDO Operating costs, environmental review, program delivery, and developer’s fee combined cannot exceed 20% of the HOME award.

          - Award funds for administration and CHDO operating costs cannot exceed 5% of the HOME award.

          - Award funds for developer’s fee cannot exceed 15% of the HOME award.

          - Homebuyer Activity – developer’s fee cannot exceed 20% of the Total Development Cost; regardless of the source used to pay the developer’s fee.

          - Minimum amount of HOME funds to be used for rehabilitation or new construction is $1,000 per unit.

          - Homebuyer Activity – the homebuyer cannot apply for funding under any other HOME-funded program for the same unit (e.g., down payment assistance that can be obtained with a First HOME mortgage).

          - Homebuyer and Rental Activities – HOME funds used for acquisition, rehabilitation, new construction, program delivery, relocation, rent-up reserve (rental only), and developer’s fee combined cannot exceed the annually published 221(d)3 limits set by HUD.  These limits may be found at http://www.hud.gov/offices/cpd/affordablehousing/programs/home/limits/subsidylimits.cfm

The Set-up Process

**** At the time of close-out the recorded lien for each property must be submitted to IHCDA****

Before a recipient may request HOME funds on specific properties, the recipient must first request that IHCDA “set-up” the property addresses.

The recipient is responsible for expending on each site address exactly the amount of HOME funds that have been “set-up.”  If the HOME subsidy amount changes (either increases or decreases) during the course of award implementation, the recipient must submit a revised set-up report for the specific property address affected.

Submit the following for property address set-up:

- Set-up Form – Homebuyer, Owner Occupied Rehabilitation or Rental;

- Summary of Assisted Sites;

- Lead Form;

- Single Family Proforma

- After Rehabilitation or New Construction Appraisals – Homebuyer and Owner Occupied Rehabilitation

Set-up Form - Page 1– Homebuyer Activity

The upper left hand corner of the form is for IHCDA use only.

In the upper right hand corner of the form, fill in the award number, award expiration date, name of person completing the form, the date you are preparing the set-up form, the contact information for the person completing the form, the date the Section 106 concurrence was received, and the date the households income was verified.

Mark the Appropriate Box:  Original Submission or Revision.

Mark all that apply:  1-4 Single Family, Condominium, Cooperative, or Manufactured Home.

100-year floodplain– Mark the appropriate box.  If you marked yes, your development is not eligible to receive IHCDA-assistance.

Type of Project:  Check one box to indicate the type of set-up based upon the following definitions:

Rehabilitation Only:  A HOME assisted rehabilitation property that does not include acquisition of real property.  Such projects may have involved (a) HOME funds for repairs or improvement of residential unit(s) to bring the unit(s) up to the property standards required by 24 CFR 92.251;  (b) the reconfiguration of a structure to reduce the total units in order to increase the number of large family units; (c) the addition of a room or rooms (e.g., bedroom or bathroom) outside the existing walls for purposes of meeting occupancy or code standards; and (d) the adding of a unit or units within the existing structure.

New Construction Only:  Any project that involves (a) the addition of units outside the existing walls of the structure and (b) the construction of a new residential unit(s).  Note:  When developments have combined new construction in one building(s) with rehabilitation activities in another building(s) on one parcel of land, the developments must be administratively set up as separate developments in the IDIS System.

Acquisition Only:  Acquisition of a structure that requires no rehabilitation with any funding source.

Acquisition & Rehabilitation:  A HOME-assisted rehabilitation project which includes the acquisition of real property regardless if HOME funds pays for the acquisition or not.

Acquisition & New Construction:  A HOME-assisted new construction project which includes the acquisition of real property regardless if HOME funds paid for the acquisition or not.  This includes acquisition of a structure that has received an initial certificate of occupancy within one-year period prior to acquisition.

Is the Project located in:

CDBG Strategy Area: A HUD-approved Neighborhood or Community Revitalization Strategy Area (NRSA or CRSA), identified in the CDBG grantee’s Consolidated Plan/ Annual Action Plan under 24 CFR 91.215(e)(2) or 91.315(e)(2).

Local Target Area: A locally designated non-CDBG strategy area targeted for assistance.

Presidentially Declared Major Disaster Area: An area declared a major disaster under Subchapter IV of the Robert T. Stafford Disaster Relief and Emergency Assistance Act.

Historic Preservation Area: An area designated for historic preservation by local, state, or Federal officials.

Brownfield Redevelopment Area: An abandoned, idled, or underused property where expansion or redevelopment is complicated by real or potential environmental contamination.

Residential Conversion: Conversion from a non-residential to residential use.  For example, converting an old non-residential warehouse in to rental units or condominiums.

Faith Based Organization?: Will this activity be carried out by a faith-based organization?

Does this activity primarily assist persons with disabilities?  Please place a checkmark in Yes or No.

Deed Restriction Type: Mark the appropriate box for either recapture or resell.

Part A:  Recipient Information

Item 1	Name of Recipient:  Enter the award recipient’s name.

Item 2 	Recipient DUNS Number:  Enter the Employer DUNS Number of the recipient.

Item 3	HOME Funds for Address:  Enter the total amount of HOME Funds requested for this address.  This amount should be the total amount listed on the Summary of Assisted Sites.

Part B:  Project Information

Item 1	Name of Owner: Enter the Last and First name of the owner (purchaser) of the property.

Item 2	Street Address: Enter the street address of the property.

Item 3	City & Zip Code: Enter the City and Zip code of the property.

Total Units/Beds Upon Completion:  This cell is pre-filled for homebuyer activities.

Total HOME Assisted Units/Beds Upon Completion:  This cell is pre-filled for homebuyer activities.

Total non-assisted but eligible units Upon Completion:  This cell is pre-filled for homebuyer activities.

County Name:  Enter the County Name.

County Code:  Enter county code for the county in which the development is located.

| County | Code | County | Code | County | Code |
| --- | --- | --- | --- | --- | --- |
| Adams | 001 | Hendricks | 063 | Pike | 125 |
| Allen | 003 | Henry | 065 | Porter | 127 |
| Bartholomew | 005 | Howard | 067 | Posey | 129 |
| Benton | 007 | Huntington | 069 | Pulaski | 131 |
| Blackford | 009 | Jackson | 071 | Putnam | 133 |
| Boone | 011 | Jasper | 073 | Randolph | 135 |
| Brown | 013 | Jay | 075 | Ripley | 137 |
| Carroll | 015 | Jefferson | 077 | Rush | 139 |
| Cass | 017 | Jennings | 079 | St. Joseph | 141 |
| Clark | 019 | Johnson | 081 | Scott | 143 |
| Clay | 021 | Knox | 083 | Shelby | 145 |
| Clinton | 023 | Kosciusko | 085 | Spencer | 147 |
| Crawford | 025 | Lagrange | 087 | Starke | 149 |
| Daviess | 027 | Lake | 089 | Steuben | 151 |
| Dearborn | 029 | LaPorte | 091 | Sullivan | 153 |
| Decatur | 031 | Lawrence | 093 | Switzerland | 155 |
| DeKalb | 033 | Madison | 095 | Tippecanoe | 157 |
| Delaware | 035 | Marion | 097 | Tipton | 159 |
| Dubois | 037 | Marshall | 099 | Union | 161 |
| Elkhart | 039 | Martin | 101 | Vanderburgh | 163 |
| Fayette | 041 | Miami | 103 | Vermillion | 165 |
| Floyd | 043 | Monroe | 105 | Vigo | 167 |
| Fountain | 045 | Montgomery | 107 | Wabash | 169 |
| Franklin | 047 | Morgan | 109 | Warren | 171 |
| Fulton | 049 | Newton | 111 | Warrick | 173 |
| Gibson | 051 | Noble | 113 | Washington | 175 |
| Grant | 053 | Ohio | 115 | Wayne | 177 |
| Greene | 055 | Orange | 117 | Wells | 179 |
| Hamilton | 057 | Owen | 119 | White | 181 |
| Hancock | 059 | Parke | 121 | Whitley | 183 |
| Harrison | 061 | Perry | 123 |  |  |

Type of Ownership:  For homebuyer activities, the ownership type is Individual.

Community Housing Development Organization Projects:  (CHDO awards only) Mark one box only.

Enter the following District Numbers: State Representative District, State Senate District, and U.S. Congressional District for the specific address.

Set-up Form - Page 1– Owner Occupied Rehabilitation Activity

The upper left hand corner of the form is for IHCDA use only.

In the upper right hand corner of the form, fill in the award number, award expiration date, name of person completing the form, the date you are preparing the set-up form, the contact information for the person completing the form, the date the Section 106 concurrence was received, and the date the households income was verified.

Mark the Appropriate Box:  Original Submission or Revision.

Part A:  Recipient Information

Item 1	Name of Recipient:  Enter the award recipient’s name.

Item 2 	Recipient DUNS Number:  Enter the Employer DUNS Number of the recipient.

Item 3	HOME Funds for Address:  Enter the total amount of HOME Funds requested for this address.  This amount should be the total amount listed on the Summary of Assisted Sites.

Part B:  Project Information

Item 1	Name of Owner: Enter the Last and First name of the owner of the property.

Item 2	Street Address: Enter the street address of the property.

Item 3	City & Zip Code: Enter the City and Zip code of the property.

Enter the following District Numbers: State Representative District, State Senate District, and U.S. Congressional District for the specific address.

County Name:  Enter the County Name.

County Code:  Enter county code for the county in which the development is located.

| County | Code | County | Code | County | Code |
| --- | --- | --- | --- | --- | --- |
| Adams | 001 | Hendricks | 063 | Pike | 125 |
| Allen | 003 | Henry | 065 | Porter | 127 |
| Bartholomew | 005 | Howard | 067 | Posey | 129 |
| Benton | 007 | Huntington | 069 | Pulaski | 131 |
| Blackford | 009 | Jackson | 071 | Putnam | 133 |
| Boone | 011 | Jasper | 073 | Randolph | 135 |
| Brown | 013 | Jay | 075 | Ripley | 137 |
| Carroll | 015 | Jefferson | 077 | Rush | 139 |
| Cass | 017 | Jennings | 079 | St. Joseph | 141 |
| Clark | 019 | Johnson | 081 | Scott | 143 |
| Clay | 021 | Knox | 083 | Shelby | 145 |
| Clinton | 023 | Kosciusko | 085 | Spencer | 147 |
| Crawford | 025 | Lagrange | 087 | Starke | 149 |
| Daviess | 027 | Lake | 089 | Steuben | 151 |
| Dearborn | 029 | LaPorte | 091 | Sullivan | 153 |
| Decatur | 031 | Lawrence | 093 | Switzerland | 155 |
| DeKalb | 033 | Madison | 095 | Tippecanoe | 157 |
| Delaware | 035 | Marion | 097 | Tipton | 159 |
| Dubois | 037 | Marshall | 099 | Union | 161 |
| Elkhart | 039 | Martin | 101 | Vanderburgh | 163 |
| Fayette | 041 | Miami | 103 | Vermillion | 165 |
| Floyd | 043 | Monroe | 105 | Vigo | 167 |
| Fountain | 045 | Montgomery | 107 | Wabash | 169 |
| Franklin | 047 | Morgan | 109 | Warren | 171 |
| Fulton | 049 | Newton | 111 | Warrick | 173 |
| Gibson | 051 | Noble | 113 | Washington | 175 |
| Grant | 053 | Ohio | 115 | Wayne | 177 |
| Greene | 055 | Orange | 117 | Wells | 179 |
| Hamilton | 057 | Owen | 119 | White | 181 |
| Hancock | 059 | Parke | 121 | Whitley | 183 |
| Harrison | 061 | Perry | 123 |  |  |

Set-up Form – Page 1– Rental Activity

The upper left hand corner of the form is for IHCDA use only.

In the upper right hand corner of the form, fill in the award number, award expiration date, name of person completing the form, the date you are preparing the set-up form, the contact information for the person completing the form, and the date the Section 106 concurrence was received.

Mark the Appropriate Box:  Original Submission or Revision.

Mark all that apply: Shelter, Transitional Housing, SRO, Group Home, Apartment, or None of the above.

Type of Project:  Check one box to indicate the type of set-up based upon the following definitions:

Rehabilitation Only:  A HOME assisted rehabilitation property that does not include acquisition of real property.  Such projects may have involved (a) HOME funds for repairs or improvement of residential unit(s) to bring the unit(s) up to the property standards required by 24 CFR 92.251;  (b) the reconfiguration of a structure to reduce the total units in order to increase the number of large family units; (c) the addition of a room or rooms (e.g., bedroom or bathroom) outside the existing walls for purposes of meeting occupancy or code standards; and (d) the adding of a unit or units within the existing structure.

New Construction Only:  Any project that involves (a) the addition of units outside the existing walls of the structure and (b) the construction of a new residential unit(s).  Note:  When developments have combined new construction in one building(s) with rehabilitation activities in another building(s) on one parcel of land, the developments must be administratively set up as separate developments in the IDIS System.

Acquisition Only:  Acquisition of a structure that requires no rehabilitation with any funding source.

Acquisition & Rehabilitation:  A HOME-assisted rehabilitation project which includes the acquisition of real property regardless if HOME funds pays for the acquisition or not.

Acquisition & New Construction:  A HOME-assisted new construction project which includes the acquisition of real property regardless if HOME funds paid for the acquisition or not.  This includes acquisition of a structure that has received an initial certificate of occupancy within one-year period prior to acquisition.

Is the Project located in:

CDBG Strategy Area: A HUD-approved Neighborhood or Community Revitalization Strategy Area (NRSA or CRSA), identified in the CDBG grantee’s Consolidated Plan/ Annual Action Plan under 24 CFR 91.215(e)(2) or 91.315(e)(2).

Local Target Area: A locally designated non-CDBG strategy area targeted for assistance.

Presidentially Declared Major Disaster Area: An area declared a major disaster under Subchapter IV of the Robert T. Stafford Disaster Relief and Emergency Assistance Act.

Historic Preservation Area: An area designated for historic preservation by local, state, or Federal officials.

Brownfield Redevelopment Area: An abandoned, idled, or underused property where expansion or redevelopment is complicated by real or potential environmental contamination.

Residential Conversion: Conversion from a non-residential to residential use.  For example, converting an old non-residential warehouse in to rental units or condominiums.

Does this activity primarily assist persons with disabilities?  Please place a checkmark in Yes or No.

Faith Based Organization?: Will this activity be carried out by a faith-based organization?

Part A:  Recipient Information

Item 1	Name of Recipient:  Enter the award recipient’s name.

Item 2 	Recipient DUNS Number:  Enter the Employer DUNS Number of the recipient.

Item 3	HOME Funds for Address:  Enter the total amount of HOME Funds requested for this address.  This amount should be the total amount listed on the Summary of Assisted Sites.

Part B:  Project Information

Item 1	Street Address: Enter the street address of the property.

Item 2	City & Zip Code: Enter the City and Zip code of the property.

Part C:  Rental Information Only

Item 1	Name of Owner or Organization: Enter the name of the property owner/organization

Item 2	Street Address: Enter the street address of the owner/organization.

Item 3	City, Zip Code, & Phone Number: Enter the City, Zip Code, and Phone Number of the owner/organization.

Total Units/Beds Upon Completion:  Enter the number.

Total HOME Assisted Units/Beds Upon Completion:  Enter the number.

Total non-assisted but eligible units Upon Completion:  Enter the number.

County Name:  Enter the County Name.

County Code:  Enter county code for the county in which the development is located.

| County | Code | County | Code | County | Code |
| --- | --- | --- | --- | --- | --- |
| Adams | 001 | Hendricks | 063 | Pike | 125 |
| Allen | 003 | Henry | 065 | Porter | 127 |
| Bartholomew | 005 | Howard | 067 | Posey | 129 |
| Benton | 007 | Huntington | 069 | Pulaski | 131 |
| Blackford | 009 | Jackson | 071 | Putnam | 133 |
| Boone | 011 | Jasper | 073 | Randolph | 135 |
| Brown | 013 | Jay | 075 | Ripley | 137 |
| Carroll | 015 | Jefferson | 077 | Rush | 139 |
| Cass | 017 | Jennings | 079 | St. Joseph | 141 |
| Clark | 019 | Johnson | 081 | Scott | 143 |
| Clay | 021 | Knox | 083 | Shelby | 145 |
| Clinton | 023 | Kosciusko | 085 | Spencer | 147 |
| Crawford | 025 | Lagrange | 087 | Starke | 149 |
| Daviess | 027 | Lake | 089 | Steuben | 151 |
| Dearborn | 029 | LaPorte | 091 | Sullivan | 153 |
| Decatur | 031 | Lawrence | 093 | Switzerland | 155 |
| DeKalb | 033 | Madison | 095 | Tippecanoe | 157 |
| Delaware | 035 | Marion | 097 | Tipton | 159 |
| Dubois | 037 | Marshall | 099 | Union | 161 |
| Elkhart | 039 | Martin | 101 | Vanderburgh | 163 |
| Fayette | 041 | Miami | 103 | Vermillion | 165 |
| Floyd | 043 | Monroe | 105 | Vigo | 167 |
| Fountain | 045 | Montgomery | 107 | Wabash | 169 |
| Franklin | 047 | Morgan | 109 | Warren | 171 |
| Fulton | 049 | Newton | 111 | Warrick | 173 |
| Gibson | 051 | Noble | 113 | Washington | 175 |
| Grant | 053 | Ohio | 115 | Wayne | 177 |
| Greene | 055 | Orange | 117 | Wells | 179 |
| Hamilton | 057 | Owen | 119 | White | 181 |
| Hancock | 059 | Parke | 121 | Whitley | 183 |
| Harrison | 061 | Perry | 123 |  |  |

Type of Ownership:  Mark the appropriate box.

Community Housing Development Organization Projects:  (CHDO awards only) Mark one box only.

Enter the following District Numbers: State Representative District, State Senate District, and U.S. Congressional District for the specific address.

Set-up Form and Close out form – Predevelopment

The upper left hand corner of the form is for IHCDA use only.

In the upper right hand corner of the form, fill in the award number, award expiration date, name of person completing the form, the date you are preparing the set-up form, the contact information for the person completing the form, and the date the Section 106 concurrence was received.

Mark the Appropriate Box:  Original Submission or Revision.

Part A:  Recipient Information

Item 1	Name of Recipient:  Enter the award recipient’s name.

Item 2 	Recipient DUNS Number:  Enter the Employer DUNS Number of the recipient.

Item 3	HOME Funds for Address:  Enter the total amount of HOME Funds requested for this address.  This amount should be the total amount listed on the Summary of Assisted Sites.

Part B:  Project Information

Item 1	Street Address: Enter the street address of the property.

Item 2	City & Zip Code: Enter the City and Zip code of the property.

Tenure Type:  Check the type.

Total Units/Beds Upon Completion:  Enter the number.

Total HOME Assisted Units/Beds Upon Completion:  Enter the number.

Total non-assisted but eligible units Upon Completion:  Enter the number.

County Name:  Enter the County Name.

County Code:  Enter county code for the county in which the development is located.

| County | Code | County | Code | County | Code |
| --- | --- | --- | --- | --- | --- |
| Adams | 001 | Hendricks | 063 | Pike | 125 |
| Allen | 003 | Henry | 065 | Porter | 127 |
| Bartholomew | 005 | Howard | 067 | Posey | 129 |
| Benton | 007 | Huntington | 069 | Pulaski | 131 |
| Blackford | 009 | Jackson | 071 | Putnam | 133 |
| Boone | 011 | Jasper | 073 | Randolph | 135 |
| Brown | 013 | Jay | 075 | Ripley | 137 |
| Carroll | 015 | Jefferson | 077 | Rush | 139 |
| Cass | 017 | Jennings | 079 | St. Joseph | 141 |
| Clark | 019 | Johnson | 081 | Scott | 143 |
| Clay | 021 | Knox | 083 | Shelby | 145 |
| Clinton | 023 | Kosciusko | 085 | Spencer | 147 |
| Crawford | 025 | Lagrange | 087 | Starke | 149 |
| Daviess | 027 | Lake | 089 | Steuben | 151 |
| Dearborn | 029 | LaPorte | 091 | Sullivan | 153 |
| Decatur | 031 | Lawrence | 093 | Switzerland | 155 |
| DeKalb | 033 | Madison | 095 | Tippecanoe | 157 |
| Delaware | 035 | Marion | 097 | Tipton | 159 |
| Dubois | 037 | Marshall | 099 | Union | 161 |
| Elkhart | 039 | Martin | 101 | Vanderburgh | 163 |
| Fayette | 041 | Miami | 103 | Vermillion | 165 |
| Floyd | 043 | Monroe | 105 | Vigo | 167 |
| Fountain | 045 | Montgomery | 107 | Wabash | 169 |
| Franklin | 047 | Morgan | 109 | Warren | 171 |
| Fulton | 049 | Newton | 111 | Warrick | 173 |
| Gibson | 051 | Noble | 113 | Washington | 175 |
| Grant | 053 | Ohio | 115 | Wayne | 177 |
| Greene | 055 | Orange | 117 | Wells | 179 |
| Hamilton | 057 | Owen | 119 | White | 181 |
| Hancock | 059 | Parke | 121 | Whitley | 183 |
| Harrison | 061 | Perry | 123 |  |  |

Community Housing Development Organization Projects:  Mark one box only.

###### Close out Documents- Predevelopment

###### Financial Settlement/Expenditure Summary

Complete a line for each budget line item.

For each line item, complete the following:

Original budget amount per award agreement: List the amounts from your original award agreement.

Budget Modifications: If you reduced a line item, list a negative number in amount of the reduction.  If you increased a line item, list the positive amount of the increase.  The total for this column must equal $0.00.  Do not include de-obligations in this column.

Prior De-obligations: If you de-obligated any funds during your award, list the amount of de-obligation in positive numbers in this column.

Amount Drawn: List the amount of funds drawn under each line item.

Amount remaining to be de-obligated: This field will pre-fill.

Set-up Form – Page 2- Part D: Household Characteristics (Homebuyer Activity, Owner Occupied Rehabilitation or Rental Activity)

Provide information on the characteristics of each household occupying a unit or the household that will be occupying a unit to be assisted with HOME funds.  If a unit is unoccupied, enter unit number, number of bedrooms, and “9”.

Unit Number:  For rental units, list unit number.

Number of Bedrooms:  Enter 0 for single room occupancy unit or for efficiency unit, 1 for 1 bedroom, 2 for 2 bedrooms, etc.

Occupancy:  Enter 1 if the unit is occupied by a tenant, 2 if it is occupied by a homeowner, and 9 if it is vacant.

Reason: Enter the reason the household is moving into the unit.  Enter 1 for the housing itself – i.e. better quality, more affordable, etc.  Enter 2 for a change in family situation – i.e. divorce, marriage, children, etc.  Enter 3 for Economic Opportunity – i.e. closer to current job, closer to job opportunities, etc.  Enter 4 for Schools – i.e. closer to current school, in desired school district, etc.  Enter 5 for Community Amenities – i.e. closer to needed services, shopping, etc.

Monthly Rent (Including Utilities) – for renters only:

Tenant Contribution:  For homebuyer, leave blank.  For renters enter the actual rent to the nearest dollar, including utilities, paid by the tenant at the time HOME funds were committed to the development.  If the tenant’s rent does not include utilities or if the tenant’s rent includes only partial utilities, these costs must be added to the rent. Use actual utility costs or the utility allowance schedule.

Subsidy Amount:  For homebuyer, leave blank.  For renters enter the amount the tenant receives as a rent subsidy payment (including any utility allowances paid directly to the tenant) to the nearest dollar.  If the tenant does not receive a tenant subsidy payment, enter 0.

Total Rent:  For homebuyer, leave blank.  For renters, enter the total monthly rent (Tenant contribution plus subsidy amount).

Housing Costs:

Previous Housing Cost: Enter the cost of the household’s previous housing cost.  This would be rent or mortgage payment plus utilities.

Current Housing Cost: Enter the cost of the household’s housing cost.  This would be rent or mortgage payment plus utilities.  For rental activities, this will pre-fill from the total rent column.

Income Data:

Monthly Gross Income: Using the Section 8 definition of income as described in HUD guidebook “Technical Guide for Determining Income and Allowances for the HOME Program,” calculate the homebuyer’s Gross Annual Income.    Divide the Gross Annual Income by 12 and enter the monthly gross household income.

Enter 80% of the area median income for the household size (visit our website at http://www.in.gov/ihcda/ to obtain this information)

Percent of Area Median:  For each occupied residential unit, this number automatically calculates based on the monthly income and low-income amount entered for the household size.

Household Data:

Hispanic Household:  Place an “x” in the column if the head of household is Hispanic.  If a person is Hispanic, you must also complete the Race/Ethnicity column.

Race/Ethnicity – Head of Household:  For each occupied residential unit, enter one code only based on the following:

11-White

12-Black/African American

13-Asian

14-American Indian/Alaskan Native

15-Native Hawaiian/Other Pacific Islander

16-American Indian/Alaskan Native & White

17-Asian & White

18-Black/African American & White

19-American Indian/Alaskan Native & Black/African American

20-Other Multi-Racial

Size of Household:  Enter the code based on the following:

- 1 Person

- 2 Persons

- 3 Persons

- 4 Persons

- 5 Persons

- 6 Persons

- 7 Persons

- 8 or more Persons

- Vacant

Type of Household:  For each residential unit, enter one code based on the following definitions:

1-Single/Non-Elderly:  One-person household in which the person is non-elderly.

2-Elderly:  One or two person household with a person at least 62 years of age.

3-Related/Single Parent:  A single parent household with a dependent child or children (18 years old or younger).

4-Related/Two Parent:  A two-parent household with a dependent child or children (18 years old or younger).

5-Other:  Any household that is not included in the above categories, including two or more unrelated individuals.

9-Vacant Unit

Rental Assistance:  For rental units, enter one code only to indicate the type of assistance being provided to the tenant, or that no assistance is being provided, or that the unit is vacant at the time of set-up.  For homeownership awards, enter 4.

1-Section 8:  Tenants receiving assistance through the Section 8 Certificate Program under 24 CFR part 882 or Section 8 Housing Voucher Program under 24 CFR part 887.

2-HOME Tenant-Based Rental Assistance:  Tenants receiving rental assistance through the HOME program.

3-Other Assistance:  Tenants receiving rental assistance through other Federal, State, or local rental assistance programs, including rental assistance payments administered by the U.S. Department of Health and Human Services or through the State’s Department of Social Services.

4-No Assistance

9-Vacant Unit

Note if you have a rent subsidy, you must use code 1 or 3.

Minor & Non Minor/Dependents:  Enter the number of minor children that will be occupying the unit in the 1st column.  Enter the number of non-minor children or dependents in the 2nd column.

Female Head of Household:  Place an “x” in the column if a female is the head of the household.  To be a Female Head of Household, there must be a minor living in the unit.

Elderly Head of Household:  Mark an X in the 1st column if the head of household is elderly.  Enter the number of persons over 62 in the household in the 2nd column.

Disabled Head of Household: Place an “X” in the 1st column if the head of household is disabled.  Enter the number of disabled persons in the household in the 2nd column.

The upper left hand corner of the form is for IHCDA use only.

In the upper right hand corner of the form, fill in the award number, award expiration date, name of person completing the form, the date you are preparing the set-up form, the contact information for the person completing the form, and the date the Section 106 concurrence was received.

Summary of Assisted Sites

This form is to be used as a cumulative listing of each property receiving assistance through the HOME award.  Every property that has been submitted to IHCDA to be set-up in IDIS must appear on this form in the order set up.  The recipient must include the property address, a budget line item breakdown, and total set-up amount.  The total amount shown per address must be the amount listed on the Set-up Form.

Lead-Based Paint Form

The general information at the top will pre-fill.

Step 1: Age of Structure Enter the year the structure was built.

Step 2: Assess the Situation Determine if your rehabilitation qualifies under any of the Lead Based Paint Exemptions.  If so, check the appropriate box and submit the documentation listed in red on the form.  If your project qualifies as exempt, do not complete the remainder of the form.

If you do not qualify as exempt enter the following:

Rehabilitation Activities:

Rehabilitation Cost: List the amount of rehabilitation costs as listed on the summary of assisted sites.

Amount of Lead Reduction Assistance:  Enter the amount of lead reduction assistance.  Please attach the work write up, if applicable.

Adjusted Rehabilitation Cost:  This is the difference between the amount of federal assistance and amount of lead reduction assistance.

Buy/Rehab/Resale Activities:

Federal Assistance: Enter the amount of Federal assistance as listed on the summary of assisted sites.

Acquisition Cost: Enter the acquisition cost of the property.

Rehabilitation Cost: Enter the total amount of rehabilitation that will be completed on the property.

Amount of Lead Reduction Assistance:  Enter the amount of lead reduction assistance.  Please attach the work write up, if applicable.

Adjusted Rehabilitation Cost:  This is the difference between the amount of federal assistance and amount of lead reduction assistance.

Step 3: Address the Lead Based Paint

Acquisition Only:

Person Completing Visual Assessment: Enter the name of person.

Name of Organization: Enter the organization’s name for the person completing the assessment.

Visual Assessment Certificate Date: Enter the date of the certificate for the person completing the assessment.

Date of Visual Assessment: Enter the date the visual assessment was completed.

Result of Visual Assessment: Select either Pass or Fail.

Result of Paint Test: If the visual assessment failed, enter the result of the paint test as either Pass or Fail, or Assume Lead-Based Paint.

Rehabilitation & Buy/Rehab/Resell:

Rehabilitation less than $5,000: enter either Paint Test or Assume

Rehabilitation greater than $5,000: A risk assessment is required.  Also, enter either Paint Test or Assume.  Enter the Date of the Risk Assessment; the Name of the Risk Assessor; the License Number of the Risk Assessor; and whether the paint test passed or failed.   If the paint test passed, submit the results with the lead form.

Step 4: Clearance Testing at Unit Completion

Upon Completion of the unit & clearance testing, submit the date of the clearance test and the results.

Single Family Proforma – Homebuyer Activity

The format of the “Single-Family Proforma” has been designed to walk you through the four ways in which IHCDA intends for HOME funds to be utilized to make single-family home purchases affordable for the low and moderate income citizens of Indiana:

- HOME funds may serve as a development subsidy in instances where total development costs exceed the fair market value of the home at completion of construction or rehabilitation.

- HOME funds may be built into the homebuyer’s permanent financing of the home purchase as a 0% loan with payments to the CHDO that do not exceed 20% of the homebuyer’s monthly affordable mortgage payment and a term not to exceed 15 years.  This is only eligible if you are awarded out of the CHDO set-aside.

- HOME funds may serve as a homebuyer subsidy when the homebuyer’s affordable mortgage payment cannot support enough financing to cover the purchase price of the home.

- HOME funds may serve as a homebuyer subsidy when the homebuyer does not have resources to cover standard and reasonable closing costs associated with the home purchase.

- Donations towards a home must be counted at 100% of the value; however, in the proforma 75% of this value must be counted toward either the development and/or homebuyer subsidy.  But if including a developer’s fee this is not eligible and 100% of the value must be included in the development and/or homebuyer subsidy.

Step One: Project Submission Information

The general information will pre-fill from the set-up form.

Submission Type: Enter whether this is a proforma for the Set-up or Completion.  Also enter whether this is the Initial or Revised submission.

Step Two:  Calculate Development Subsidy

Acquisition:  Enter the amount paid for acquisition of the property (if applicable).  You should include the closing costs on the property that you expended to purchase the property.

New Construction: Enter the total amount of new construction cost.

Rehabilitation: Enter the total amount of rehabilitation cost.

Program Delivery Cost: Enter the total amount of program delivery cost.

Value of Donations: Enter the value of donations to the property.

Developer’s Fee: Enter the amount of developer’s fee for this property.  The developer’s fee cannot exceed 20% of total development costs.

Total Development Costs: This field will pre-fill from the previous fields.  The purchase price must be less than or equal to the property’s Fair Market Value.

Fair Market Value:  Indicate the estimated or actual appraised value of the home.  Since this value will be used to calculate the amount of Development Subsidy required to make the development feasible, IHCDA strongly encourages recipients to obtain an appraisal as early in the process as possible.

Total Development Subsidy Needed:  The amount by which Total Development Costs exceed Actual Fair Market Value at completion is the Development Subsidy.  This is the amount of subsidy required to make it economically feasible for the recipient to rehabilitate/construct the home.  HOME funds may be used to fund all or part of the Development Subsidy.  If the only use of HOME funds in a development is toward a Development Subsidy, the recipient should utilize IHCDA’s resale provisions.  HOME funds used as Development Subsidy are never subject to recapture from the homebuyer.

Sources of Development Subsidy:  Identify the amount of funding and each funding source being used to cover the Development Subsidy.  The total of all donations must be listed under development subsidy and/or homebuyer subsidy.

Step Three: Homebuyer’s Income

Income: Enter whether the income is estimated or actual, the date income was verified, the effective date of the income limited used, the date of the purchase agreement, and the family size.  The remaining fields will pre-fill from the set-up form.

Utility Allowance: Enter whether the utility allowance is within the IHCDA utility allowance or is a locally assessed utility allowance.

Step Four:  Calculate Homebuyer’s Affordable Mortgage Payment

The Front End Ratio and the Back End Ratio will calculate based on the information submitted in the expenses categories.

Front End Ratio: This ratio includes Principal, Interest, Taxes, Insurance, and Utilities and must be between 10% and 29% of gross income.  The specific range should be spelled out in your written program guidelines.

Back End Ratio:  This ratio includes all the elements from the front end ratio and monthly expenses for childcare, child support, and all regular debt payments.  The recipient must determine an appropriate Back End Ratio (which is recommended not to exceed 41%).  You are allowed to provide assistance to a homeowner with a back end ratio that exceeds 41%; however, recipients must carefully consider the consequences of a mortgage payment that exceeds the back-end affordable payment calculated at 41% of gross monthly income.

Taxes: Enter the actual monthly cost for property taxes required for the property.  If new construction, a minimum of $50 per month must be included.

Insurance: Enter the actual monthly cost for property insurance.

Utilities: Enter the utility allowance for the property.  This amount must be between $125 and $200 unless previously identified in your application.

PMI: Enter the monthly cost for PMI if required.

Child Care Expense: Enter the monthly cost for childcare expenses if applicable to the household.

Child Support Paid/Owed: Enter the monthly cost of child support that is paid/owed from the household to another household.

All Regular Debt: Enter the monthly amount of all regular debt of the household.  Include credit card payments, car loans, etc.

CHDO Loan: This field calculates the maximum CHDO loan by multiply the Front End Mortgage Payment by 20%.  This is the maximum amount of the buyer’s Mortgage Payment that may be used as the monthly payment toward an amortized loan made with HOME funds.  Please note that all HOME funds used as amortized loans on non-CHDO awards (i.e., developments that are not owned, developed, or sponsored by a state-certified Community Housing Development Organization) are considered HOME Program Income and retain their HOME identity in perpetuity.

Step Five:  Structure Homebuyer’s Financing

The total amount the homebuyer pays toward principal and interest on a monthly basis must equal the amount calculated in Step Four as the homebuyer’s Front End Affordable Mortgage Payment.

By using the Front End Affordable Mortgage Payment as calculated above, and term and rate information from the local lending institution, calculate the loan amount of the buyer’s First Mortgage.  In order to reduce the amount of HOME subsidy required to make home purchases affordable, subsidy analysis will be based on a borrower’s payment for a minimum 20-year mortgage.

HOME funds may be built into the homebuyer’s permanent financing of the home purchase as a 0% loan with payments that do not exceed 20% of the homebuyer’s monthly affordable mortgage payment and a term not to exceed 15 years.  If the recipient has chosen to structure a part of the financing as a HOME Amortized Loan, calculate the loan amount.

Step Six: Determine Amount of Homebuyer Subsidy Required to Make Purchase Affordable for Homebuyer

The recipient must sell the home for an amount equal to or less than the Actual Fair Market Value as identified in Step One.  The gap between the Total Purchase Price and the sum of the permanent financing (minus any financed closing costs) and the homebuyer’s downpayment is the amount of homebuyer subsidy required to make the purchase affordable.

List the Total Purchase Price, the value of permanent mortgages (subtract the value of any closing costs that were financed along with the permanent mortgages), the amount of homebuyer downpayment, and the amount of homebuyer subsidy from various sources.

HOME funds may also serve as a homebuyer subsidy when the homebuyer does not have resources to cover standard and reasonable closing costs associated with the home purchase.  List the amount of closing costs being paid by HOME funds, the homebuyer, or any other source.  List the total amount of closing costs paid.

Step Seven:  Amount of HOME Funds being utilized for client related services.

Enter the amount of HOME funds that will be utilized for the client intake process line item.

Step Eight:  Calculate Total HOME Funds Required for Project

This field will pre-fill by adding the amount HOME funds identified in (a) Development Subsidy, (b) Amortized Loan, (c) Homebuyer Subsidy, (d) HOME-funded closing costs, (e) Client Intake Costs

- Appraisal Requirements – Homebuyer and Owner Occupied Rehabilitation Activity

The appraisal can be submitted with the Set-up but is required to be submitted with the first draw for hard costs.  Homebuyer activity recipients will be required to provide an “after rehab” or “construction value” appraisal; whichever is appropriate.  Owner Occupied Rehabilitation activity recipients are required to submit an after rehabilitation appraisal.

Appraisals must be completed by a licensed appraiser.

#### Pre Agreement Costs

The following costs may be incurred by the applicant, subrecipient of the applicant or a professional administrator procured by the applicant; however these entities need to understand the level of risk that is involved by completing these actions.  If an organization chooses to expend funds prior to receiving HOME award approval, IHCDA is in no way obligated to provide funding for the development.  The organization is assuming all of the risk associated with costs incurred prior to receiving a HOME award.

If an organization anticipates conducting either acquisition or construction/rehabilitation prior to receiving an award, they may request in writing to the Production Analyst for your region of the state a “Pre-Award Release of Funds Letter”.  This letter would indicate the date that the entire Environmental and Historic Review process was completed (this should be completed during the application process).

Costs associated with the preparation of an application are not eligible for reimbursement.

The following costs may be incurred by the applicant, subrecipient or administrator procured by the applicant:

| Cost (Budget Line Item) | Cost May Be Incurred | Period of Time Valid | Other Requirements |
| --- | --- | --- | --- |
| CHDO Operating/ Administration | As of the Board Award Date | N/A | Must have received an IHCDA award |
| Environmental and Historic Review | Up to six months prior to the initial application date | One year from the date of initial application | N/A |
| Program Delivery ***Architectural, Engineering, and Other Professional Service Costs | Up to six months prior to the initial application date ***Up to 24 months prior to the commitment of funds | One year from the date of initial application | N/A |
| Acquisition | Up to six months prior to the initial application date | One year from the date of initial application | Must have completed the entire Environmental and Historic Review Process (including approval from IHCDA) |
| Construction or Rehabilitation | Up to six months prior to the initial application date | One year from the date of initial application | Must have completed the entire Environmental and Historic Review Process (including approval from IHCDA) |

Recipients of HOME funds for an activity previously receiving a CHDO predevelopment or seed money loan will be allowed to request a drawdown to repay their loan regardless of the timing of the predevelopment activities.

- 1.    Adhered to related to the costs incurred and any procurement of an award administrator.

- 2. 	Program delivery costs or acquisition costs donated or paid from local funds may count towards the local match requirement under the HOME program.

All other costs not listed above, must be incurred after award execution and must receive a release of funds from IHCDA to incur costs. Any costs incurred prior to this and not listed above will be disallowed by IHCDA.

# Claim Voucher

Claims are submitted online.  Register on our website http://www.in.gov/ihcda/  to begin claiming funds.

Administration costs can be claimed with out a set up.  Set ups are required for claiming funds for addresses.

Submit the claim online.  Print the receipt and summary.  Sign the receipt.  Scan the claim receipt, summary and documentation.  Email the scanned documents to claims@ihcda.in.gov

The turnaround for payment of claims is 10 business days from the day IHCDA receives a claim that includes all documentation necessary to support the claimed amount.  If additional documentation is required, it may take longer than 10 business days.

All payments will be made by ACH.  The banking information must be submitted prior to submitting the first claim.  An automatic email will be sent to the email address of the person who submits the claim when the ACH payment is sent.

Contract execution forms must be submitted prior to submitting the claim for any contract.

Claim Voucher Narrative

Narratives are entered online.

- Update on the accomplishments made during the award.

- Update on any problems or delays encountered or anticipated in accomplishing the award during its award timeframe.

- Update on how the match/leverage requirement will be met.

4.	Local Units of Government Only – answer questions 4(a) and 4(b) updating on the actions being taken to affirmatively further fair housing.

Supporting Documentation Requirements

The following outline the supporting documentation requirements for the claims process.

1.	Include a detailed summary listing expenditures being requested for reimbursement by line item.

- 2.	Include a copy of all invoices. Construction invoices must contain a detailed description of the work performed along with the address of the property. Hand written invoices and invoices with hand written alterations will not be accepted.

- 3.	Include a copy of the HUD1 with claims for acquisition.  Claims requesting funds for acquisition prior to closing must include a copy of an executed good faith estimate (must be signed) with a breakdown of the total selling cost, HOME amount, and balance of funds.

4.	Supporting documentation for claims for the Administration, Environmental Review, Program Delivery, CHDO Operating Costs, budget line items requesting reimbursement for time spent on the undertaking by staff of a local unit of government, subrecipient, or not-for-profit organization must include: name of the employee, dates worked, number of hours worked, the chargeable rate, and the total wage computation.

DO NOT include actual time sheets with the drawdown submission; however, the recipient must keep this documentation on file for IHCDA monitoring purposes.  Additionally, at monitoring, IHCDA staff will be documenting that the proper hourly rate and fringe benefits is being billed to the IHCDA program

5.	Developer’s fees line item can be drawn by requesting this line item on letterhead of your organization.

- 6.	Initial Drawn Down of Rent-up Reserve – in order to draw this line item, you must submit a request with your claim voucher and the appropriate support documentation in the amount of the request on your agency’s letterhead.  This allows the drawing of the funds to be held by the organization until needed, however, when the rent-up reserve is needed, a request must be made to your Compliance Monitor.

- 7.	Use of the rent-up reserve – in order to draw these funds you must request permission from IHCDA.  These funds can be drawn as often as needed.  The request should be in writing and must include support for the draw.  You should include with your request a current income and expense report for the previous three months and the documentation of where the rent-up reserve payment is being made.  We may request additional documentation during our review.  You will receive a formal approval/denial letter allowing you to utilize these funds.

8.	Fringe benefits must also be listed on the support documentation summary.

- 9.	Indirect costs are chargeable to the program in one of two ways and can only be used for the administration and CHDO Operating Costs line items:

- •	Costs may be maintained directly, such as accurate counts of telephone calls, copies made, and postage spent.

- •	Costs may be allocated through an indirect cost allocation plan. The indirect cost allocation plan must be approved by a federal or state agency for IHCDA to recognize this plan. The following documentation must be included with the first drawdown only:

A copy of the agency’s indirect cost allocation plan;

- A summary of costs included in the indirect cost allocation plan; and

- Approval letter from federal or state agency that approved the indirect cost allocation plan.

- 10.  The mileage rate per mile is $.50.

Inspection Certification Form

This form is signed when the rehabilitation or new construction work has been completed and is then placed in the file for monitoring purposes.

Contractor Statement: Documents that the contractor has satisfactorily completed the work according to the construction contract.

Inspector Statement: Documents that a physical inspection of the property has been completed and that the work items corrected at a minimum meet the stricter of the local rehabilitation standards or the Indiana Building Code.

Property Owner Statement: Documents that all work items have been completed in accordance with the contract and that the homeowner understands the final payment will be disbursed to the contractor.

For HOME Final Payment Only: The inspector certifies that the entire property meets the stricter of the local rehabilitation standards or the Indiana State Building Code.

Receipt & Disbursement of Funds

The following outlines the time frame in which the receipt of your federal funds must be expended.

Establish account for HOME funds.

HOME recipients may choose to either establish a separate fund within the general fund or establish a separate bank account for the HOME program. The bank account must be non-interest bearing.

Disburse HOME funds in a timely manner.

HOME recipients have fifteen calendar days to disburse drawn funds from their local HOME account to a $0 balance. The HOME recipient must begin counting the fifteen days from the date it receives the HOME reimbursement check from IHCDA. Additionally, if the recipient disburses the HOME funds to a subrecipient or award administrator, they, in turn, must achieve a $0 balance within fifteen calendar days of receiving the funds.

- If the recipient is unable to disburse the federal funds in a timely manner, the recipient must immediately return the funds to IHCDA.

Retainage Policy

For all awards, IHCDA will hold the final $5,000 of an award until all completion reports, leverage documentation, and closeout documentation is received and approved.  Additionally, IHCDA will hold the final $5,000 of an award until the final monitoring has been completed and all findings and concerns associated with it have been resolved.

Return of Funds

Complete and submit the Return of Funds form along with the funds to the IHCDA Staff Accountant.

Financial Management Forms

The following ledgers help to control receipts and disbursements of federal funds as well as ensuring that you do not over expend your budget line items.

Federal Cash Control Register

The Federal Cash Control Register must be used to record requests for payments submitted, checks or ACH’s received, and disbursements.  The balance of federal cash on hand on both a daily and cumulative basis is calculated. The register documents the timely disbursement of the HOME funds. It also serves as a crosscheck to total receipts, disbursements, and the cash balance shown in the accounting records. It is imperative to record each transaction as it occurs.

If you employ the services of an award administrator or subrecipient who makes payments with the HOME funds, this entity is also responsible for keeping a federal cash control register and responsible for disbursing funds in the manner prescribed for the funding source.

When a draw request has been sent to the IHCDA, the request for funds must be recorded in the Federal Cash Control Register section under Request for Payment Submitted column. The columns to complete include the document number, date of request, amount requested. The document number to use is the claim on the Claim Receipt. By maintaining the Request for Payment Submitted section of the Federal Cash Control Register, in-process claims become easier to track.

When funds are received by the recipient, the date the IHCDA check or ACH is received and the ACH number, and the amount are entered into the Funds Received section. When funds are disbursed, the date of disbursement, check number, payee, and check amount are recorded in the appropriate boxes of the Disbursements section of the Federal Cash Control Register

Ledger of Expenditure by Site Address

## Acquisition Section

Complete the information and do not leave any fields blank. There must be a date listed for closing.

## Contract Section

List all contracts executed using New Construction, Rehabilitation, or Program Delivery funds.

List any changes that occur to the contract including all any change orders

Completion Documents

Each property requires a completion report be submitted IHCDA.  It is a regulatory requirement that the completion information be updated in the IDIS system within 120-days of the final draw on a property.  Therefore, the completion report should be submitted so the property can be updated in the IDIS system within the required 120-day timeframe of final draw on the award.  IHCDA highly recommends recipients take this into account when planning their developments.  This section outlines the process required for completing the required forms for each property address and the entire award.

Note:	Predevelopment awards do not have a completion report.  To complete a predevelopment award the Financial Expenditure Summary tab must be submitted with the check for repayment of the loan.

Project Completion Reports

There are three different types of completion reports:

- Homebuyer Activity

- Owner Occupied Rehabilitation

- Rental Activity

The completion report is a tab in the set up and completion excel workbook. Most of the information will populate from the set up form.

###### Completion Report – Homebuyer Activity

You must submit a Completion Proforma with the Completion Report.  The Proforma must balance to the HUD-1.  Actual figures for Taxes and Insurance should be taken from page 2 of the HUD-1.

The upper left hand corner of the form should be left blank as it is for IHCDA use only.

In the upper right hand corner of the form enter the date the form is being completed, the date rehabilitation/new construction was completed, and the after rehabilitation/new construction appraised value.

Mark the applicable box: Original Submission or Revision

Will or did the Homebuyer receive?  Mark the applicable box or boxes.

# of Energy Star Units: Enter the number of units that meets the energy star performance standards.  An energy star home/building is defined as one which has been certified through inspection and testing as meeting the Energy Star Qualified New Homes Standard.  To achieve this rating the building must score less than or equal to 80 on the Mortgage Industry Home Energy Rating Scale.

# of Units 504 Accessible: Enter the number of units that meet the 504 Accessibility standards.

Previously in Subsidized Housing?: Mark whether the household is coming from subsidized housing.

The remainder of this section is populated by the set-up form.

Project Costs

Project Costs:  Include all HOME-funds used for the project and all other funds (public and private) with one exception.  Do not double count.  If private funds are used for construction financing and those funds are later replaced by permanent financing, do not report both.  Report all HOME funds expended on the project.  (Note:  Federal regulations specifically prohibit paying back HOME funds with HOME funds.)

For funds other than HOME, to the extent a choice must be made to avoid double counting, report permanent financing rather than construction financing.  The total amount reported on line 5 should be the total cost of the project.  The total amount of HOME funds reported in the block titled “Total HOME Funds” (this means the total amount of HOME funds invested into the project).

Item 1	HOME Funds. Do not include HOME program income in any of the following three (3) categories.

(1)	Direct Loan.  Enter the amount of HOME funds provided for this project in the form of a direct loan.  Enter the loan’s interest rate and amortization (affordability) period.

- Program Delivery & Development Subsidy.  Enter the amount of HOME-funds provided without any repayment requirements.  The program delivery, client intake, and development subsidy should be listed on this line.

- Deferred Payment Loan (DPL).  Enter the amount of HOME funds provided through loans where payment of principal and interest is deferred until a future time.  Also enter the interest rate and amortization (affordability) period if applicable.  A DPL is sometimes called a conditional grant (e.g., repayment is required when the project is sold, or is forgiven if the owner does not sell the project for a specified number of years or repayment of principal and interest starts after the bank loan is repaid).

Total HOME Funds.  Enter the total of items (1) through (3) as the amount of HOME Funds expended on this project.

Item 2	Public Funds.  Enter in blocks (1) through (3), the total amount of public funds expended on this HOME-assisted project.

(1)	Other Federal Funds.  Exclude any HOME funds expended on this project.

(2)	State/Local Appropriated Funds.

(3)	State/Local Tax Exempt Bond Proceeds.

Total Public Funds.  Enter the total of items (1) through (3) as the amount of Public Funds expended on this project.

Item 3	Private Funds

(1)	Private Loan Funds.  Enter the amount of all of the costs for this project that have been paid with funds obtained from private financial institutions and enter the interest rate and amortization period of the loan.  If there are multiple loans, enter the interest rate and term of the largest loan (Do not double count).

(2)	Owner Cash Contributions.  Enter the amount of all cash contributions provided by the project owner.

(3)	Private Grants.  Enter the amount of cash contributions provided by private organizations, foundations, donors, etc.

Total Private Funds.  Enter the total of items (1) through (3) as the amount of Private Funds expended on this project.

Item 4	HOME Program Income.  Enter the total amount of funds provided from HOME repayment income.

Item 5	Total Project Cost.  Enter the sum of totals for HOME funds, Public funds, and Private funds.

Page two of the completion report will entirely pre-fill from the set-up report.

###### Completion Report – Owner Occupied Rehabilitation Activity

The upper left hand corner of the form should be left blank as it is for IHCDA use only.

In the upper right hand corner of the form enter the date the form is being completed, the date rehabilitation/new construction was completed, and the after rehabilitation/new construction appraised value.

Mark the applicable box: Original Submission or Revision

The recipient information is populated by the set-up form.

Project Costs

Project Costs:  Include all HOME-funds used for the project and all other funds (public and private) with one exception.  Do not double count.  If private funds are used for construction financing and those funds are later replaced by permanent financing, do not report both.  Report all HOME funds expended on the project.  (Note:  Federal regulations specifically prohibit paying back HOME funds with HOME funds.)

For funds other than HOME, to the extent a choice must be made to avoid double counting, report permanent financing rather than construction financing.  The total amount reported on line 5 should be the total cost of the project.  The total amount of HOME funds reported in the block titled “Total HOME Funds” (this means the total amount of HOME funds invested into the project).

Item 1	HOME Funds. Do not include HOME program income in any of the following three (3) categories.

(1)	Direct Loan.  Enter the amount of HOME funds provided for this project in the form of a direct loan.  Enter the loan’s interest rate and amortization (affordability) period.

- Program Delivery & Development Subsidy.  Enter the amount of HOME-funds provided without any repayment requirements.  The program delivery, client intake, and development subsidy should be listed on this line.

- Deferred Payment Loan (DPL).  Enter the amount of HOME funds provided through loans where payment of principal and interest is deferred until a future time.  Also enter the interest rate and amortization (affordability) period if applicable.  A DPL is sometimes called a conditional grant (e.g., repayment is required when the project is sold, or is forgiven if the owner does not sell the project for a specified number of years or repayment of principal and interest starts after the bank loan is repaid).

Total HOME Funds.  Enter the total of items (1) through (3) as the amount of HOME Funds expended on this project.

Item 2	Public Funds.  Enter in blocks (1) through (3), the total amount of public funds expended on this HOME-assisted project.

(1)	Other Federal Funds.  Exclude any HOME funds expended on this project.

(2)	State/Local Appropriated Funds.

(3)	State/Local Tax Exempt Bond Proceeds.

Total Public Funds.  Enter the total of items (1) through (3) as the amount of Public Funds expended on this project.

Item 3	Private Funds

(1)	Owner Cash Contributions.  Enter the amount of all cash contributions provided by the project owner.

(2)	Private Grants.  Enter the amount of cash contributions provided by private organizations, foundations, donors, etc.

Total Private Funds.  Enter the total of items (1) and (2) as the amount of Private Funds expended on this project.

Item 4	SWEEP Funds

- list funds used through SWEEP.

Item 5	      DOE Funds

- List funds received from the administration, liability insurance, fiscal audits, and base program operations.

Item 6	LIHEAP.  Enter the amount of funds provided from LIHEAP.

Item 7	Total Project Cost.  Enter the sum of totals for HOME funds, Public funds, and Private funds.

Page two of the completion report is populated by the information entered in the set-up report page 2.

Completion Report – Rental Activity

The upper left hand corner of the form should be left blank as it is for IHCDA use only.

In the upper right hand corner of the form enter the date the form is being completed and the date rehabilitation/new construction was completed.

Mark the applicable box: Original Submission or Revision

# of Energy Star Units: Enter the number of units that meets the energy star performance standards.  An energy star home/building is defined as one which has been certified through inspection and testing as meeting the Energy Star Qualified New Homes Standard.  To achieve this rating the building must score less than or equal to 80 on the Mortgage Industry Home Energy Rating Scale.

# of Units 504 Accessible: Enter the number of units that meet the 504 Accessibility standards.

Previously in Subsidized Housing?: Mark whether the household is coming from subsidized housing.

Rent Exception?  Mark one box to indicate whether or not the project has a rent exception.  The “No” box should always be checked unless otherwise notified by the IHCDA or HUD.

Mixed-Use Project?  Mark “Yes” for a project that is designated in part for uses other than residential but where residential living space must constitute at least 51% of the project space.  Mark “No” if the project is not a mixed-use project.

Mixed-Income Project?  Mark “Yes” where less than 100% of the project’s housing units qualify as affordable housing as defined in section 92.252 of the HOME regulations.  Mark “No” if the project is not a mixed income project.

The name of the recipient and project information is populated by the set up report.

Project Costs

Project Costs:  Include all HOME-funds used for the project and all other funds (public and private) with one exception.  Do not double count.  If private funds are used for construction financing and those funds are later replaced by permanent financing, do not report both.  Report all HOME funds expended on the project.  (Note:  Federal regulations specifically prohibit paying back HOME funds with HOME funds.)

For funds other than HOME, to the extent a choice must be made to avoid double counting, report permanent financing rather than construction financing.  The total amount reported on line 5 should be the total cost of the project.  The total amount of HOME funds reported in the block titled “Total HOME Funds” (this means the total amount of HOME funds invested into the project).

Item 1	HOME Funds. Do not include HOME program income in any of the following three (3) categories.

(1)	Direct Loan.  Enter the amount of HOME funds provided for this project in the form of a direct loan.  Enter the loan’s interest rate and amortization (affordability) period.

- Program Delivery & Development Subsidy.  Enter the amount of HOME-funds provided without any repayment requirements.  The program delivery, client intake, and development subsidy should be listed on this line.

- Deferred Payment Loan (DPL).  Enter the amount of HOME funds provided through loans where payment of principal and interest is deferred until a future time.  Also enter the interest rate and amortization (affordability) period if applicable.  A DPL is sometimes called a conditional grant (e.g., repayment is required when the project is sold, or is forgiven if the owner does not sell the project for a specified number of years or repayment of principal and interest starts after the bank loan is repaid).

Total HOME Funds.  Enter the total of items (1) through (3) as the amount of HOME Funds expended on this project.

Item 2	Public Funds.  Enter in blocks (1) through (3), the total amount of public funds expended on this HOME-assisted project.

(1)	Other Federal Funds.  Exclude any HOME funds expended on this project.

(2)	State/Local Appropriated Funds.

(3)	State/Local Tax Exempt Bond Proceeds.

Total Public Funds.  Enter the total of items (1) through (3) as the amount of Public Funds expended on this project.

Item 3	Private Funds

(1)	Private Loan Funds.  Enter the amount of all of the costs for this project that have been paid with funds obtained from private financial institutions and enter the interest rate and amortization period of the loan.  If there are multiple loans, enter the interest rate and term of the largest loan (Do not double count).

(2)	Owner Cash Contributions.  Enter the amount of all cash contributions provided by the project owner.

(3)	Private Grants.  Enter the amount of cash contributions provided by private organizations, foundations, donors, etc.  If your project received Rental Housing Tax Credits, put the net amount of syndication proceeds excluding low-income tax credits in this box.

Total Private Funds.  Enter the total of items (1) through (3) as the amount of Private Funds expended on this project.

Item 4:	Low Income Housing Tax Credit Syndication:  Enter the net amount of the tax credits.

Item 5	HOME Program Income.  Enter the amount of funds provided from HOME repayment income.

Item 6	Total Project Cost.  Enter the sum of totals for HOME funds, Public funds, and Private funds.

The beneficiaries entered must be the initial occupants of the HOME-assisted or non-HOME assisted HOME-eligible unit at the time of completion.

Final Lead Clearance

10% of the construction contract will be held until a property address receives a final “passed” clearance test. When submitting the final lead clearance, please complete the remainder of the Lead Form. The following must be submitted: (1) lead form, (2) letter from inspector noting license number, (3) results of the lead test, and (4) I-LEAD certificate of completion (see Lead Chapter).

Individual Site – Match Summary Form

This form is used to document the match by category that was invested into each CDBG-assisted or Non CDBG-assisted but CDBG-eligible unit.

Most of the information at the top of the form will pre-fill.  Enter the date the final project draw request was submitted to IHCDA

Potential Sources of Match/Leverage:  For each applicable category, enter the amount of match that has been expended on the project.  IHCDA will determine whether or not the reported funds are eligible to be counted toward the Recipient’s HOME match liability.  For each entry on the log, attach supporting documentation.

10.	Donated Cash (non-federal):  List the value of any non-federal cash contributions made by the State, other non-federal governmental units, private entities, or individuals except a project owner or contractor.  A cash contribution may be made from program income from a federal grant earned after the end of the award period if no federal requirements govern the disposition of the program income.  Included in this category are repayments from closed out grants under the Urban Development Action Grant Program, the Rental Rehabilitation Grant Program, and certain State Small Cities Community Development Block Grant awards.  Contributions that support administrative or project delivery costs do not count as match for HOME Awards.  Nonprofit recipients or subrecipients who are reporting match contributions may not count contributions that result from ongoing annual fund drives.  Contributions or grants to affordable housing that are not a part of an ongoing annual fund drive may be counted.

Required Documentation:  Attach a listing of the contribution, donor, and date of contribution.  Documentation should include a specific statement (e.g., donor letter) or other evidence that the contribution is for the general or specific project being reported.  Please keep a copy of the check of the match/leverage coming in as well as the checks that paid for the services.

11.	FHLB - AHP Grant: Grant awards through the Federal Home Loan Bank Affordable Housing Program should be reported here.

Required Documentation:  Documentation should include a specific statement (e.g., award letter) or other evidence that the contribution is for the general or specific project being reported.

12.	Private Grant:  List the amount of any other non-federal grant funds awarded to the project address.

Required Documentation:  Attach a listing of the contribution, donor, and date of contribution.  Documentation should include a specific statement (e.g., donor letter) or other evidence that the contribution is for the general or specific project being reported.

13.	Volunteer Labor:  List the value of all donated or voluntary labor that was provided in connection with site-preparation, construction, or rehabilitation of the housing.  Donated or voluntary labor is valued at a fixed rate by HUD.  Currently, that rate is $10 per hour for any type of unskilled labor.  The rate of pay for a skilled labor is their normal hourly rate of pay.

Required Documentation:  Attach a log showing the name, date, and hours of labor donated to the specific project.

14.	Donated Professional Services:  List the value of all donated or voluntary legal, architectural, or engineering services that were provided in connection with the project. The value of services contributed by a professional who has been contracted for other work on the HOME project cannot be counted as HOME match.  Donated services are valued at the professional’s actual hourly charges.

Required Documentation:  The Recipient must document that the professional’s hourly charges are reasonable and customary for the type of work performed.  Attach a log showing the name, date, hourly rate, and number of hours donated to the specific project.

15.	Waived Fees & Permits:  List the value, based on customary and reasonable means for establishing value, of state or local taxes, fees, or other charges that are normally and customarily imposed or charged by a state or local government on all transactions or projects in the conduct of state or local government operations that are waived, forgone, or deferred in a manner that achieves affordability of housing that is assisted with HOME funds.  Fees or charges that are associated with the HOME Program only (rather than normally and customarily imposed or charged on all transactions or projects) are not eligible forms of contributions.  The amount of any real estate taxes may be based on post-improvement property value, using customary and reasonable means of establishing value.  For taxes, fees, or charges that are given for future years, the value is the present discounted cash value, based on a rate equal to the rate for the Treasury security with maturity closest to the number of years for which the taxes, fees, or charges are waived, forgone, or deferred.

Required Documentation:  The Recipient must document that the waived fees and permits are reasonable and customary governmental charges.  Attach a list of waived fees, date of waiver, and value of waiver.

16.	Value of Donated Land/Building:  List the value, before HOME assistance is provided and minus any debt burden, lien, or other encumbrance, of donated or other real property.  Property must be appraised in conformance with established and generally recognized appraisal practice, and value must be based on the best available data properly analyzed and interpreted.  An independent, certified appraiser must perform the appraisal of land and structures.  Partial donations are also acceptable (e.g., a sale below market price); however, the acquisition cost must be “demonstrably below the appraised value” and the seller must acknowledge in writing that the price differential is intended as a contribution to affordable housing.

Required Documentation:  Attach a copy of the sales agreement or other documentation showing the sale price, the appraisal, and the seller’s statement.

17.	Value of Donated Material:  List the value of all site-preparation and construction materials donated to the project.

Required Documentation:  Attach a list of materials, donors, date of donation, and valuation.

18.	Private Mortgage Financing:  List the value of any below market financing as defined by HUD.  The grant equivalent of a below market interest rate loan to the project that is not repayable to the State’s HOME Investment Trust Fund may be counted as match.  If the loan is made from funds borrowed by a jurisdiction or public agency or corporation, the contribution is the present discounted cash value of the difference between payments to be made on the borrowed funds and payments to be received from the loan to the project, based on a discount rate equal to the interest rate on the borrowed funds.  If the loan is made from funds other than funds borrowed by a jurisdiction or public agency or corporation, the contribution is the present discounted cash value of the yield forgone, using one of the following measures of market rate yield, as appropriate:  (1) with respect to 1-4 unit housing financed with a fixed interest rate mortgage, a rate equal to the 10-year Treasury note rate plus 200 basis points; (2) with respect to 1-4 unit housing financed with an adjustable interest rate mortgage, a rate equal to the one-year Treasury bill rate plus 250 basis points; or (3) with respect to a multifamily project, a rate equal to the 10-year Treasury note rate plus 300 basis points.  The week ending Treasury note rate for the week of the loan closing is the one used for comparison.

Required Documentation:  Attach documentation showing the nature of the contribution and how the valuation was calculated.  You can contact your IHCDA Compliance Monitor for a copy of the below market interest rate spreadsheet.

19.	Trust Fund Loan:  List the amount of IHCDA Trust Fund loan funds used on the property address.

20.	Required Infrastructure:  List the cost of any investment, not made with federal resources, in on-site and off-site infrastructure that was directly required for the housing and made within twelve months of the time HOME funds are committed to the project (set up in IDIS).  These infrastructure investments must be prorated to reflect only that portion of the costs directly attributable to the HOME-assisted housing.  The costs must be reasonable and customary and may be contributed by a municipality or public or private utility.  Infrastructure improvements cannot be counted as match in projects that are not HOME-assisted, regardless of whether the project will be used to meet some or all of the Recipient’s match requirement.

Required Documentation:  Attach documentation of the contribution (and, if applicable, any calculations showing how a proration was achieved).

21.	Other:  Enter the amount of any other funds utilized on the project.  IHCDA will determine whether or not these funds can count toward the Recipient’s match/leverage liability.

Required Documentation:  Attach documentation of each expenditure.

22.	Total Match/Leverage:  Enter the total estimated value of the match contribution.  Please note that IHCDA will review the information you have submitted and determine the value and eligibility of the match/leverage.

###### Close out Documents

###### Financial Settlement/Expenditure Summary

This form must be completed and submitted with the final claim on the award.

Complete a line for each budget line item.

For each line item, complete the following:

Original budget amount per award agreement: List the amounts from your original award agreement.

Budget Modifications: If you reduced a line item, list a negative number in amount of the reduction.  If you increased a line item, list the positive amount of the increase.  The total for this column must equal $0.00.  Do not include de-obligations in this column.

Prior De-obligations: If you de-obligated any funds during your award, list the amount of de-obligation in positive numbers in this column.

Amount Drawn: List the amount of funds drawn under each line item.

Amount remaining to be de-obligated: This field will pre-fill.

#### Applicants & Beneficiary Summary

This form must be completed and submitted with the final claim on the award.

At the top of the form, indicate with an “X” the appropriate award activity.  If a project involves more than one activity, submit a separate sheet for each activity as well as total sheet.  The total sheet must reflect the number of persons for the entire award, non-double counted [if the same person is involved in more than one housing activity only count the person once on the total sheet].

Total Applicants:  Enter the total number of households that applied for assistance and the total persons within the households.  Enter the total number of Hispanic households that applied and the number of Hispanic persons.

Total Beneficiaries:  Enter the total number of households that benefited from the HOME award and the total persons within the households.  Enter the total number of Hispanic households that applied and the number of Hispanic persons.

Cumulative Applicants:  Report information on all persons that have completed an application for the program from the beginning of the award period.

Cumulative Beneficiaries:  Report information on all persons benefiting from the program from the beginning of the award period.

Cumulative Beneficiaries:  Report information on all persons benefiting from the program from the beginning of the award period.

Line 1-10:  List the number of persons that applied and received assistance based on their ethnicity.

Line 11:  List the total number of persons that applied and/or received assistance.

Line 12:  List the number of low and moderate-income persons.  Low and moderate-income persons have incomes less than 80% of area median income (adjusted for household size) as established by HUD.

Line 13:  List the number of disabled persons (persons with a physical or mental impairment).

Line 14:  List the number of elderly persons (persons aged 62 and over).

Line 15:  List the number and percentage of persons living in Female Headed Households.  A female head of household cannot be a single female it must be a female with a dependent.

#### Rental Development Package

Recipients completing rental developments will be required to submit a final proforma on the development.  For scattered site, the recipient must complete a separate Rental Development Package for each mortgage held on the units.  For example, if the award consisted of six scattered site units, but three of the units are on one mortgage, then the total number of Rental Development Packages that needs submitted is four.

Exceptions to the above requirement:

Recipients completing rental developments that were funded as part of a Low Income Housing Tax Credit (LIHTC) project in conjunction with HOME funds will not have to submit this documentation.  These developments will be reviewed as part of the LIHTC Final Application.  .

If none of the information contained in the original rental development package has changed, then this document will not have to be submitted.  However, the original rental development package must be resubmitted with your closeout documents.

IHCDA review of the proforma may result in an award reduction or other corrective action should the development no longer meet IHCDA’s published underwriting criteria.